INFORMATION TECHNOLOGY SERVICES ITQ

REQUEST FOR QUOTATIONS FOR

DEPARTMENT OF EDUCATION’S

PENNSYLVANIA EDUCATOR DASHBOARD

ISSUING OFFICE

OFFICE FOR INFORMATION TECHNOLOGY

BUREAU OF IT PROCUREMENT

RFQ NUMBER

6100026648

DATE OF ISSUANCE

November 6, 2013

The Office of Administration, Office of Information Technology has posted solicitation 6100026648

for Pennsylvania Educator Dashboard.  Please go to the eMarketplace Website to view and download all documentation pertaining to this solicitation.

This is a restricted solicitation, only those contractors qualified in one (1) or more of the following service category (ies) under the Commonwealth’s Information Technology (IT) Services Invitation to Qualify (ITQ) Contract, 4400004480, prior to the bid opening date may respond.

- Commercial Off The Shelf (COTS) Software Services

  - Consulting Services – IT General

  - Consulting Services – IT Project Management

  - IT Integrator Services

  - Modifiable Off The Shelf (MOTS) Software Services

  - Software Development Services

Organizations interested in doing business with the Commonwealth through this contract must begin by registering with the Commonwealth as a Procurement Supplier.  For more information about registration, please view the Registration Guide.

Once an organization is registered with the Commonwealth, they must develop and submit a bid through the PASupplierPortal Website in order to qualify for one, all, or any combination of the service categories associated with this contract.  The Commonwealth will evaluate the bid along with all supporting documentation to determine whether the organization meets the minimum eligibility requirements.

For more information about the Commonwealth’s Invitation to Qualify contracts and their policies, please visit the ITQ Website.

REQUEST FOR QUOTATIONS

FOR

PENNSYLVANIA EDUCATOR DASHBOARD

TABLE OF CONTENTS

CALENDAR OF EVENTS									5

Part I - GENERAL INFORMATION							6

Part II - PROPOSAL REQUIREMENTS							14

Part III - CRITERIA FOR SELECTION							19

Part IV - WORK STATEMENT								23

APPENDIX A, PROPOSAL COVER SHEET

APPENDIX B, DOMESTIC WORKFORCE UTILIZATION CERTIFICATION

APPENDIX C, COST MATRIX

APPENDIX D, TRADE SECRET/CONFIDENTIAL PROPRIETARY INFORMATION NOTICE

APPENDIX E, LOBBYING CERTIFICATION FORM

APPENDIX F, PROJECT REFERENCES

APPENDIX G, PROPOSED PERSONNEL REFERENCES

APPENDIX H, PERSONNEL EXPERIENCE BY KEY POSITION

APPENDIX I, SMALL DIVERSE BUSINESS LETTER OF INTENT

APPENDIX J, INVENTION CATALOG CAPABILITIES

APPENDIX K, EDFI MATERIAL

APPENDIX L, FUNCTIONAL REQUIRMENTS

APPENDIX M, ETL REQUIREMENTS

APPENDIX N, SEVERITY LEVELS FOR SUPPORT

APPENDIX O, SERVICE LEVEL AGREEMENTS

APPENDIX P, DATA MAPPING MATRIX

APPENDIX Q, DASHBOARD MOCKUPS

APPENDIX, R DEPLOYMENT MANUAL

CALENDAR OF EVENTS

The Commonwealth will make every effort to adhere to the following schedule:

| Activity | Responsibility | Date |
| --- | --- | --- |
| Deadline to submit Questions via email to: RA-OITPurchases@state.pa.us | Contractors | Wednesday, November 13, 2013 |
| Pre-proposal Conference – [Location] Office of Information Technology Bureau of IT Procurement Finance Building 613 North Drive, 5th floor Harrisburg, PA 17120 Conference Room 503 | Issuing Office/ Contractors | Thursday, November 14, 2013 10:00 AM – 12:00 PM |
| Answers to Potential Contractor questions posted to the DGS website no later than this date. | Issuing Office | Tuesday, December 3, 2013 1:00 PM |
| Please monitor the DGS website for all communications regarding the RFQ. | Contractors | Ongoing |
| Sealed proposal must be received by the Issuing Office at Bureau of IT Procurement c/o Commonwealth Mail Processing Center 2 Technology Park (rear) Attn: IT Procurement, Christine Geegee-Dugan 506 Finance Harrisburg, Pa 17110 Proposals must be time and date stamped by the facility receiving the proposals. Proposals may only be hand-delivered between 6:00 a.m. and 2:45 p.m., Monday through Friday, excluding Commonwealth holidays. | Contractors | Friday, December 6, 2013 by 1:00 PM |

PART I

GENERAL INFORMATION

- Purpose

This Request for Quotes ("RFQ") provides to those interested in submitting proposals for the subject procurement ("Contractors") sufficient information to enable them to prepare and submit proposals for the Office of Information Technology Bureau of IT Procurement's consideration on behalf of the Commonwealth of Pennsylvania ("Commonwealth") to satisfy a need for Department of Education’s Pennsylvania Educator Dashboard ("Project").

- Issuing Office

The Office of Information Technology Bureau of IT Procurement ("Issuing Office") has issued this RFQ on behalf of the Commonwealth.  The sole point of contact in the Commonwealth for this RFQ is Christina Geegee-Dugan, Bureau of IT Procurement, 506 Finance Building Harrisburg, PA 17120,                                               RA-OITPurchases@state.pa.us,  the Issuing Officer for this RFQ.  Please refer all inquiries to the Issuing Officer.

- Scope

This RFQ contains instructions governing the requested proposals, including the requirements for the information and material to be included; a description of the service to be provided; requirements which Contractors must meet to be eligible for consideration; general evaluation criteria; and other requirements specific to this RFQ.

- Problem Statement

The Educator Dashboard will include the complete Ed-Fi version 1.2 dashboard solution and associated interface components that provide for the capture, transmission, production, storage, transfer, extraction, loading and reporting of education related information. This information will populate Educator Dashboards, which are accessible to the appropriate local and regional Local Education Agency (LEA) administrators, counselors, and educators, who are entitled to see such information under law.  The Phase II solution for the Educator Dashboard uses data from PDE’s existing eScholar Complete Data Warehouse (CDW), known as the Pennsylvania Information Management System (PIMS), and relies upon PDE’s existing licensing agreement with the Ed-Fi Alliance. Additional detail is provided in Part IV of this RFQ.

- Pre-proposal Conference

The Issuing Office will hold a pre-proposal conference as specified in the Calendar of Events.  The purpose of this conference is to provide opportunity for clarification of the RFQ.  Contractors should forward all questions to the Issuing Office in accordance with Part I-6 to ensure adequate time for analysis before the Issuing Office provides an answer.  Contractors may also ask questions at the conference.  In view of the limited facilities available for the conference, Contractors should limit their representation to two (2) individuals per Contractor.  The pre-proposal conference is for information only.  Any answers furnished during the conference will not be official until they have been verified, in writing, by the Issuing Office.  All questions and written answers will be posted on the Department of General Services’ (“DGS”) website (www.emarketplace.state.pa.us) as an addendum to, and shall become part of, this RFQ.  Attendance at the Pre-proposal Conference is optional.

- Questions and Answers

If a Contractor has any questions regarding this RFQ, the Contractor must submit the questions by email (with the subject line "IT ITQ RFQ [6100026648] Question") to the Issuing Officer.  Questions must be submitted via email no later than the date and time specified in the Calendar of Events.  The Contractor shall not attempt to contact the Issuing Officer by any other means.  The Issuing Officer will post the answers to the DGS website.  A Contractor who submits a question after the deadline date for receipt of questions indicated on the Calendar of Events assumes the risk that its proposal will not be responsive or competitive because the Commonwealth is not able to respond before the proposal receipt date or in sufficient time for the Contractor to prepare a responsive or competitive proposal. When submitted after the deadline date for receipt of questions indicated on the Calendar of Events, the Issuing Officer may respond to questions of an administrative nature by directing the questioning Contractor to specific provisions in the RFQ.  To the extent that the Issuing Office decides to respond to a non-administrative question after the deadline date for receipt of questions indicated on the Calendar of Events, the answer will be provided to all Contractors through an addendum.

All questions and responses as posted on the DGS website are considered as an addendum to, and part of, this RFQ.  Each Contractor shall be responsible to monitor the DGS website for new or revised RFQ information.  The Issuing Office shall not be bound by any verbal information nor shall it be bound by any written information that is not either contained within the RFQ or formally issued as an addendum by the Issuing Office.  The Issuing Office does not consider questions to be a protest of the specifications or of the solicitation.

- Addenda to RFQ

If the Issuing Office deems it necessary to revise any part of this RFQ before the proposal response date, the Issuing Office will post an addendum to the DGS website.  Answers to the questions asked during the questions and answer period will also be posted to the DGS website as an addendum to the RFQ.

- Electronic Version of RFQ

This RFQ is being made available by electronic means.  The Contractor acknowledges and accepts full responsibility to insure that no changes are made to the RFQ.  In the event of a conflict between a version of the RFQ in the Contractor's possession and the Issuing Office's version of the RFQ, the Issuing Office's version shall govern.

- Response Date

To be considered, proposals must arrive at the Issuing Office on or before the time and date specified in the RFQ Calendar of Events.  Contractors which mail proposals should allow sufficient mail delivery time to ensure timely receipt of their proposals.  If, due to inclement weather, natural disaster, or any other cause, the Issuing Office location to which proposals are to be returned is closed on the proposal response date, the deadline for submission shall be automatically extended until the next Commonwealth business day on which the office is open, unless the Issuing Office otherwise notifies Contractors by posting an Addendum to the RFQ.  The time for submission of proposals shall remain the same.  Late proposals will not be considered.

- Incurring Costs

The Issuing Office is not liable for any costs the Contractor incurs in preparation and submission of its proposal, in participating in the RFQ process or in anticipation of award of a purchase order.

- Economy Of Preparation

Contractor should prepare proposals simply and economically, providing a straightforward, concise description of the Contractor’s ability to meet the requirements of the RFQ.  Proposals are to be submitted on 8½ by 11 inch paper, 1 inch margins, 12-point font size with consecutive page numbers on the bottom. Duplex printing is acceptable and suggested. Please keep marketing materials to a minimum.

- Small Diverse Business Information

The Issuing Office encourages participation by small diverse businesses as prime contractors, and encourages all prime contractors to make a significant commitment to use small diverse businesses as subcontractors and suppliers.

A Small Diverse Business is a DGS-certified minority-owned business, woman-owned business, veteran-owned business or service-disabled veteran-owned business.

A small business is a business in the United States which is independently owned, not dominant in its field of operation, employs no more than 100 full-time or full-time equivalent employees, and earns less than $7 million in gross annual revenues for building design, $20 million in gross annual revenues for sales and services and $25 million in gross annual revenues for those businesses in the information technology sales or service business.

Questions regarding this Program can be directed to:

Department of General Services

Bureau of Small Business Opportunities

Room 611, North Office Building

Harrisburg, PA 17125

Phone:  (717) 783-3119

Fax:  (717) 787-7052

Email:  gs-bsbo@pa.gov

Website: www.dgs.state.pa.us

The Department’s directory of BSBO-verified minority, women, veteran and service disabled veteran-owned businesses can be accessed from: Searching for Small Diverse Businesses.

- Proposals

To be considered, Contractors should submit a complete response to this RFQ to the Issuing Office, using the format provided in Part II, providing eight (8) paper copies of the Technical Submittal and two (2) paper copies of the Cost Submittal and two (2) paper copies of the Small Diverse Business (SDB) participation submittal.  In addition to the paper copies of the proposal, Contractors shall submit two (2) complete and exact copies of the entire proposal (Technical, Cost and SDB submittals, along with all requested documents) on CD-ROM or Flash drive in Microsoft Office or Microsoft Office-compatible format.  The electronic copy must be a mirror image of the paper copy and any spreadsheets must be in Microsoft Excel.  The Contractors may not lock or protect any cells or tabs.  Contractors should ensure that there is no costing information in the technical submittal.  Contractors should not reiterate technical information in the cost submittal. The CD or Flash drive should clearly identify the Contractor and include the name and version number of the virus scanning software that was used to scan the CD or Flash drive before it was submitted. The Contractor shall make no other distribution of its proposal to any other Contractor or Commonwealth official or Commonwealth consultant.  Each proposal page should be numbered for ease of reference.  An official authorized to bind the Contractor to its provisions must sign the proposal. If the official signs the Proposal Cover Sheet (Appendix A to this RFQ) and the Proposal Cover Sheet is attached to the Contractor’s proposal, the requirement will be met.  For this RFQ, the proposal must remain valid until a purchase order is issued.  If the Issuing Office selects the Contractor’s proposal for award, the contents of the selected Contractor’s proposal will become, except to the extent the contents are changed through Best and Final Offers or negotiations, contractual obligations.

Each Contractor submitting a proposal specifically waives any right to withdraw or modify it, except that the Contractor may withdraw its proposal by written notice received at the Issuing Office’s address for proposal delivery prior to the exact hour and date specified for proposal receipt.  A Contractor or its authorized representative may withdraw its proposal in person prior to the exact hour and date set for proposal receipt, provided the withdrawing person provides appropriate identification and signs a receipt for the proposal.  A Contractor may modify its submitted proposal prior to the exact hour and date set for proposal receipt only by submitting a new sealed proposal or sealed modification which complies with the RFQ requirements.

- Alternate Proposals

The Issuing Office will not accept alternate proposals.

- Proposal Contents

- Confidential Information.  The Commonwealth is not requesting, and does not require, confidential proprietary information or trade secrets to be included as part of Contractors’ submissions in order to evaluate proposals submitted in response to this RFQ.  Accordingly, except as provided herein, Contractors should not label proposal submissions as confidential or proprietary or trade secret protected.  Any Contractor who determines that it must divulge such information as part of its proposal must submit the signed written statement described in subsection c. below and must additionally provide a redacted version of its proposal, which removes only the confidential proprietary information and trade secrets, for required public disclosure purposes.

- Commonwealth Use.  All material submitted with the proposal shall be considered the property of the Commonwealth of Pennsylvania and may be returned only at the Issuing Office’s option.  The Commonwealth has the right to use any or all ideas not protected by intellectual property rights that are presented in any proposal regardless of whether the proposal becomes part of a purchase order.  Notwithstanding any Contractor copyright and/or trademark designations contained on proposals, the Commonwealth shall have the right to make copies and distribute proposals internally and to comply with public record or other disclosure requirements under the provisions of any Commonwealth or United States statute or regulation, or rule or order of any court of competent jurisdiction.

- Public Disclosure.  After the award of a contract pursuant to this RFQ, all proposal submissions are subject to disclosure in response to a request for public records made under the Pennsylvania Right-to-Know-Law, 65 P.S. § 67.101, et seq.  If a proposal submission contains confidential proprietary information or trade secrets, a signed written statement to this effect must be provided with the submission in accordance with 65 P.S. § 67.707(b) for the information to be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests (See Appendix D, Trade Secret/Confidential Proprietary Information Notice).  Financial capability information submitted in response to Part II, Section II-9 of this RFQ is exempt from public records disclosure under 65 P.S. § 67.708(b) (26).

- Contractor’s Representations and Authorizations

By submitting its proposal, each Contractor understands, represents, and acknowledges that:

- All of the Contractor’s information and representations in the proposal are true, correct, material and important, and the Issuing Office may rely upon the contents of the proposal in making an award.  The Commonwealth shall treat any misstatement, omission or misrepresentation as fraudulent concealment of the true facts relating to the proposal submission, punishable pursuant to 18 Pa. C.S. § 4904.

- The Contractor has arrived at the price(s) and amounts in its proposal independently and without consultation, communication, or agreement with any other Contractor or potential Contractor.

- The Contractor has not disclosed the price(s), the amount of the proposal, nor the approximate price(s) or amount(s) of its proposal to any other firm or person who is a Contractor or potential Contractor for this RFQ, and the Contractor shall not disclose any of these items on or before the proposal submission deadline specified in the Calendar of Events of this RFQ.

- The Contractor has not attempted, nor will it attempt, to induce any firm or person to refrain from submitting a proposal on this purchase order, or to submit a proposal higher than this proposal, or to submit any intentionally high or noncompetitive proposal or other form of complementary proposal.

- The Contractor makes its proposal in good faith and not pursuant to any agreement or discussion with, or inducement from, any firm or person to submit a complementary or other noncompetitive proposal.

- To the best knowledge of the person signing the proposal for the Contractor, the Contractor, its affiliates, subsidiaries, officers, directors, and employees are not currently under investigation by any Local, State, or Federal governmental agency and have not in the last four (4) years been convicted or found liable for any act prohibited by Local, State or Federal law in any jurisdiction, involving conspiracy or collusion with respect to bidding or proposing on any public contract, except as the Contractor has disclosed in its proposal.

- To the best of the knowledge of the person signing the proposal for the Contractor and except as the Contractor has otherwise disclosed in its proposal, the Contractor has no outstanding, delinquent obligations to the Commonwealth including, but not limited to, any state tax liability not being contested on appeal or other obligation of the Contractor that is owed to the Commonwealth.

- The Contractor is not currently under suspension or debarment by the Commonwealth, any other state or the federal government, and if the Contractor cannot so certify, then it shall submit along with its proposal a written explanation of why it cannot make such certification.

- The Contractor has not made, under separate contract with the Issuing Office, any recommendations to the Issuing Office concerning the need for the services described in its proposal or the specifications for the services described in the proposal.  (See Pennsylvania State Adverse Interest Act)

- The Contractor, by submitting its proposal, authorizes Commonwealth agencies to release to the Commonwealth information concerning the Contractor's Pennsylvania taxes, unemployment compensation and workers’ compensation liabilities.

- The selected Contractor shall not begin to perform until it receives purchase order from the Commonwealth.

- Restriction Of Contact

From the issue date of this RFQ until the Issuing Office selects a proposal for award, the Issuing Officer is the sole point of contact concerning this RFQ.  Any violation of this condition may be cause for the Issuing Office to reject the offending Contractor's proposal.  If the Issuing Office later discovers that the Contractor has engaged in any violations of this condition, the Issuing Office may reject the offending Contractor's proposal or rescind its purchase order award.  Contractors must agree not to distribute any part of their proposals beyond the Issuing Office.  A Contractor who shares information contained in its proposal with other Commonwealth personnel and/or competing Contractor personnel may be disqualified.

- Prime Contractor Responsibilities

The selected Contractor will be required to assume responsibility for all services offered in its proposal whether it produces them itself or by subcontract.  The Issuing Office and Project Manager will consider the selected Contractor to be the sole point of contact with regard to contractual and purchase order matters.

- Resources

Contractors shall provide all services, supplies, facilities, and other support necessary to complete the identified work, except as otherwise provided in this Part I-19.

PDE will provide VPN access to all contractors.

PDE will provide a technical point of contact to interface with the contractor project manager.

PDE will provide space for the UAT training.

PDE will provide all environments for development, testing and production for the project.

- Rejection Of Proposals

The Issuing Office reserves the right, in its sole and complete discretion, to reject any proposal received in response to this RFQ, or to negotiate separately with competing Contractors.

- Discussions for Clarification

Contractors may be required to make an oral or written clarification of their proposals to the Issuing Office to ensure thorough mutual understanding and contractor responsiveness to the solicitation requirements.  The Issuing Office will initiate requests for clarification. Clarifications may occur at any stage of the evaluation and selection process prior to issuance of a purchase order.

- Best and Final Offer (BAFO)

- While not required, the Issuing Office reserves the right to conduct discussions with Contractors for the purpose of obtaining “Best and Final Offers.”  To obtain Best and Final Offers from Contractors, the Issuing Office may do one or more of the following, in combination and in any order:

- Schedule oral presentations;

- Request revised proposals;

- Conduct a reverse online auction; and

- Enter into pre-selection negotiations.

- The following offerors will not be invited by the Issuing Office to submit a Best and Final Offer:

- Those Contractors which the Issuing Office has determined to be not responsible or whose proposals the Issuing Office has determined to be not responsive.

- Those Contractors, which the Issuing Office has determined in accordance with Part III, Section III-5, from the submitted and gathered financial and other information, do not possess the financial capability, experience or qualifications to assure good faith performance of the purchase order.

- Those Contractors whose score for their technical submittal of the proposal is less than 70% of the total amount of technical points allotted to the technical criterion.

The Issuing Office may further limit participation in the Best and Final Offers process to those remaining responsible Contractors which the Issuing Office has, within its discretion, determined to be within the top competitive range of responsive proposals.

- Evaluation Criteria found in Part III, Section III-4, shall also be used to evaluate the Best and Final Offers.

- Price reductions offered through any reverse online auction shall have no effect upon the Offeror’s Technical Submittal.  Dollar commitments to Small Diverse Businesses can be reduced only in the same percentage as the percent reduction in the total price offered through any reverse online auction or negotiations.

- Notification of Selection

  - Negotiations. The Issuing Office will notify all offerors in writing of the Contractor selected for negotiations after the Issuing Office has determined, taking into consideration all of the evaluation factors, the proposal that is the most advantageous to the Issuing Office.

  - Award. Offerors whose proposals are not selected will be notified when negotiations have been successfully completed and the final negotiated purchase order has been issued to the selected Contractor.

- Purchase Order

The successful Contractor will be issued a purchase order with reference to IT ITQ Contract #4400004480.  The term of the purchase order will commence on the Effective Date and will end June 30, 2014 with one (1) one-year renewal option, which may be exercised at the Commonwealth’s sole option. No work may begin or be reimbursed prior to issuance of the purchase order.  The selected Contractor will be paid after submitting invoices, provided it is in accordance with the work plan and approved by the Commonwealth Project Manager.  Final payment will not be made until all Project work has been successfully completed.

- Debriefing Conferences

Upon notification of award, Contractors whose proposals were not selected will be given the opportunity to be debriefed. The Issuing Office will schedule the debriefing at a mutually agreeable time.  The debriefing will not compare the Contractor with other Contractors, other than the position of the Contractor’s proposal in relation to all other Contractor proposals.

- News Releases

Contractors shall not issue news releases, internet postings, advertisements or any other public communications pertaining to this Project without prior written approval of the Issuing Office, and then only in coordination with the Issuing Office.

- Information Technology Bulletins

This RFQ is subject to the Information Technology Bulletins (ITB’s) issued by the Office of Administration, Office for Information Technology (OA-OIT).  ITB’s may be found at http://www.portal.state.pa.us/portal/server.pt?open=512&objID=416&PageID=210791&mode=2All proposals must be submitted on the basis that all ITB’s are applicable to this procurement.

It is the responsibility of the Contractor to read and be familiar with the ITB’s.  Notwithstanding the foregoing, if the Contractor believes that any ITB is not applicable to this procurement, it must list all such ITB’s in its technical response, and explain why it believes the ITB is not applicable.  The Issuing Office may, in its sole discretion, accept or reject any request that an ITB not be considered to be applicable to the procurement.  The Contractor’s failure to list an ITB will result in its waiving its right to do so later, unless the Issuing Office, in its sole discretion, determines that it would be in the best interest of the Commonwealth to waive the pertinent ITBs.

- Preclusion language

The following contractors are precluded from proposing or acting as prime or subcontractors on this RFQ: Computer Aid. In addition, should the Commonwealth issue a separate procurement for Independent Verification and Validation Services (IV&V), the selected Contractors of this RFQ and any subcontractors would be precluded from the IV&V procurement.

# PART II

PROPOSAL REQUIREMENTS

- General Requirements

Contractors must submit their proposals in the format, including heading descriptions, outlined below.  To be considered, the proposal must respond to all requirements in this part of the RFQ.  Contractors should provide any other information thought to be relevant, but not applicable to the enumerated categories, as an appendix to the Proposal.  All cost data relating to this proposal and all Small Diverse Business cost data should be kept separate from and not included in the Technical Submittal.  Each Proposal shall consist of the following three separately sealed submittals:

  - Technical Submittal, which shall be a response to RFQ Part II, Sections II-1 through II-10 and ;

  - Small Diverse Business participation submittal, in response to RFQ Part II, Section II-11; and

  - Cost Submittal, in response to RFQ Part II, Section II-12.

The Issuing Office reserves the right to request additional information which, in the Issuing Office’s opinion, is necessary to assure that the Contractor’s competence, number of qualified employees, business organization, and financial resources are adequate to perform according to the RFQ.

The Issuing Office may make investigations as deemed necessary to determine the ability of the Contractor to perform the Project, and the Contractor shall furnish to the Issuing Office all requested information and data.  The Issuing Office reserves the right to reject any proposal if the evidence submitted by, or investigation of, such Contractor fails to satisfy the Issuing Office that such Contractor is properly qualified to carry out the obligations of the RFQ and to complete the Project as specified.

- Statement of the Problem

State in succinct terms your understanding of the problem presented or the service required by this RFQ.

- Management Summary

Include a narrative description of the proposed effort and a list of the items to be delivered or services to be provided. Include infrastructure and specifications as described in Section IV-4. Recommended infrastructure with hardware, server, and configuration must be able to satisfy the performance requirements as described in Section IV-3.c.  Additional information regarding the Commonwealth of PA - Enterprise Data Center Standard Server Configurations can be found at: http://www.esfportal.state.pa.us/portal/server.pt/community/server_standards/509

- Work Plan

Describe in narrative form your technical plan and draft project plan for accomplishing the work.  Use the task descriptions in Part IV of this RFQ as your reference point.  Modifications of the task descriptions are permitted; however, reasons for changes should be fully explained.  Indicate the number of person hours allocated to each task.  Include a Program Evaluation and Review Technique (PERT) or similar type display, time related, showing each event.  If more than one approach is apparent, comment on why you chose this approach.

- Prior Experience

Experience shown should be work done by individuals who will be assigned to this project as well as that of your company.  Studies or projects referred to must be identified and the name of the customer shown, including the name, address, and telephone number of the responsible official of the customer, company, or agency who may be contacted.

Contractors must provide at least three (3) customer references for projects similar to this Project using Appendix F, Project References. To the extent possible, references should be selected to represent projects of similar size and complexity to the project described in this RFQ.  The Commonwealth at its sole discretion may request references from any or all proposed subcontractors.

Experience shown should be work done by individuals who will be assigned to this project as well as that of your company.  Studies or projects referred to must be identified and the name of the customer shown, including the name, address, telephone number, and email address of the responsible official of the customer, company, or agency who may be contacted.

Include experience in the following:

- A statewide Ed-Fi dashboard implementation.

- eScholar CDW preferred but not required.

- Advanced experience with SSIS and SQL Server 2008 R2 and 2012.

- Demonstrated experience with SQL server performance tuning, including SSIS.

- Demonstrated experience with writing extract, transformation and load (ETL) routines

- Demonstrated experience with development and execution of a statewide rollout plan.

- Personnel

Include the number of executive and professional personnel, analysts, developers, testers, consultants, etc., who will be engaged in the work.  For key personnel, include the employee’s name and, through a resume or similar document, the Project personnel’s education and experience in developing and deploying business intelligence dashboards and databases.  Indicate the responsibilities each individual will have in this Project and how long each has been with your company.  Identify by name any subcontractors you intend to use and the services they will perform.  Please complete Appendix G, Proposed Personnel Reference and Appendix H Personnel Experience by Key Position for each of the key personnel being proposed.

Refer to Part IV, Section IV-3A for a complete list of staffing requirements.

At the Commonwealth’s sole discretion, additional resources may be requested and will be provided at the rate specified in the rate card in Appendix C – Cost Matrix.

Indicate the responsibilities each individual will have in this Project and how long each has been with your company.  Identify by name any subcontractors you intend to use and the services they will perform.

Resumes are not to include personal information that will, or will be likely to, require redaction prior to release of the proposal under the Right to Know Law.  This includes home addresses and phone numbers, Social Security Numbers, Drivers’ License numbers or numbers from state ID cards issued in lieu of a Drivers’ License, financial account numbers, etc.  If the Commonwealth requires any of this information for security verification or other purposes, the information will be requested separately and as necessary.

- Training

Indicate recommended UAT training of agency personnel.  Include the agency personnel to be trained, the number to be trained, duration of the program, place of training, curricula, training materials to be used, number and frequency of sessions, and number and level of instructors. Additional detail is provided in Part IV of this RFQ.

- Financial Capability

Describe your company’s financial stability and economic capability to perform the Project requirements.  Provide your company’s financial statements for the past two (2) fiscal years.  If your company is a publicly traded company, please provide a link to your financial records on your company website; otherwise, provide two (2) years of your company’s financial documents such as audited financial statements.  Financial statements must include the company’s Balance Sheet and Income Statement or Profit/Loss Statements.  Also include a Dun & Bradstreet comprehensive report if available.  The Commonwealth reserves the right to request additional information it deems necessary to evaluate a Contractor’s financial capability.

- Emergency Preparedness

To support continuity of operations during an emergency, including a pandemic, the Commonwealth needs a strategy for maintaining operations for an extended period of time. One part of this strategy is to ensure that essential contracts that provide critical business services to the Commonwealth have planned for such an emergency and put contingencies in place to provide needed goods and services.

- Describe how Contractor anticipates such a crisis will impact its operations.

- Describe Contractor’s emergency response continuity of operations plan. Attach a copy of the plan, or at a minimum, summarize how the plan addresses the following aspects of pandemic preparedness:

    - Employee training (describe Contractor’s training plan, and how frequently it will be shared with employees)

    - Identified essential business functions and key employees (within Contractor’s organization) necessary to carry them out

    - Contingency plans for:

  - How Contractor will handle staffing issues when a portion of key employees are incapacitated due to illness.

  - How Contractor employees will carry out the essential functions if contagion control measures prevent them from coming to the primary workplace.

    - How Contractor will communicate with staff and suppliers when primary communications systems are overloaded or otherwise fail, including key contacts, chain of communications (including suppliers), etc.

    - How and when Contractor’s emergency plan will be tested, and if the plan will be tested by a third-party.

- Small Diverse Business Participation Submittal

  - To receive credit for being a Small Diverse Business or for subcontracting with a Small Diverse Business (including purchasing supplies and/or services through a purchase agreement), a Contractor must include proof of Small Diverse Business qualification in the Small Diverse Business participation submittal of the proposal, as indicated below:

- A Small Diverse Business verified by BSBO as a Small Diverse Business must provide a photocopy of their verification letter.

  - In addition to the above verification letter, the Contractor must include in the Small Diverse Business participation submittal of the proposal the following information:

- All Contractors must include a numerical percentage which represents the total percentage of the work (as a percentage of the total cost in the Cost Submittal) to be performed by the Contractor and not by subcontractors and suppliers.

- All Contractors must include a numerical percentage which represents the total percentage of the total cost in the Cost Submittal that the Contractor commits to paying to Small Diverse Businesses (SDBs) as subcontractors. To support its total percentage SDB subcontractor commitment, Contractor must also include:

      - The percentage and dollar amount of each subcontract commitment to a Small Diverse Business;

      - The name of each Small Diverse Business.  The Contractor will not receive credit for stating that after the purchase order is awarded it will find a Small Diverse Business.

      - The services or supplies each Small Diverse Business will provide, including the timeframe for providing the services or supplies.

      - The location where each Small Diverse Business will perform services.

      - The timeframe for each Small Diverse Business to provide or deliver the goods or services.

      - A signed subcontract or letter of intent (See Appendix I) for each Small Diverse Business.  The subcontract or letter of intent must identify the specific work, goods or services the Small Diverse Business will perform and how the work, goods or services relates to the project.

      - The name, address and telephone number of the primary contact person for each Small Diverse Business.

- The total percentages and each SDB subcontractor commitment will become contractual obligations once the purchase order is issued.

- The name and telephone number of the Contractor’s project (contact) person for the Small Diverse Business information.

  - The Contractor is required to submit two copies of its Small Diverse Business participation submittal.  The submittal shall be clearly identified as Small Diverse Business information and sealed in its own envelope, separate from the remainder of the proposal.

  - A Small Diverse Business can be included as a subcontractor with as many prime contractors as it chooses in separate proposals.

  - A Contractor that qualifies as a Small Diverse Business and submits a proposal as a prime Contractor is not prohibited from being included as a subcontractor in separate proposals submitted by other Contractors.

- Cost Submittal

The information requested in this Part II-11 and Appendix C (Cost Matrix) shall constitute the Cost Submittal.  The Cost Submittal shall be placed in a separate sealed envelope within the sealed proposal and kept separate from the technical submittal.  The total proposed cost must be broken down into the components listed on Appendix C.

Contractors should not include any assumptions in their cost submittals.  If the Contractor includes assumptions in its cost submittal, the Issuing Office may reject the proposal. Contractors should direct in writing to the Issuing Office pursuant to Part I, Section I-6 of this RFQ, any questions about whether a cost or other component is included or applies.  All Contractors will then have the benefit of the Issuing Office’s written answer so that all proposals are submitted on the same basis.

The Commonwealth will reimburse the selected Contractor for work satisfactorily performed after issuance of a purchase order and the start of the purchase order term, in accordance with Purchase order requirements.

- Domestic Workforce Utilization

Contractors must complete and sign the Domestic Workforce Utilization Certification attached to this RFQ as Appendix B. Contractors who seek consideration for the Domestic Workforce Utilization Certification criterion must complete, sign, and submit the Domestic Workforce Utilization Certification Form in the same sealed envelope with the Technical Submittal.

- Lobbying Certification and Disclosure of Lobbying Activities

This Project will be funded, in whole or in part, with federal monies.  Public Law 101-121, Section 319, prohibits federal funds from being expended by the recipient or by any lower tier sub-recipients of a federal contract, grant, loan, or a cooperative agreement to pay any person for influencing, or attempting to influence a federal agency or Congress in connection with the awarding of any federal contract, the making of any federal grant or loan, or entering into any cooperative agreement.  All parties who submit proposals in response to this RFQ must sign the “Lobbying Certification Form,” (attached as Appendix E) and, if applicable, complete the “Disclosure of Lobbying Activities” form available at:

http://www.whitehouse.gov/omb/assets/omb/grants/sflllin.pdf.

# PART III

CRITERIA FOR SELECTION

- Mandatory Responsiveness Requirements

To be eligible for evaluation, a proposal must:

- Be timely received from a Contractor; and

- Properly signed by the Contractor.

- Technical Nonconforming Proposals

The Mandatory Responsiveness Requirements set forth in Part III-1 above (a-b) are the only RFQ requirements that the Commonwealth will consider to be non-waivable.  The Issuing Office reserves the right, in its sole discretion, to (1) waive any other technical or immaterial nonconformities in a Contractor's proposal, (2) allow the Contractor to cure the nonconformity, or (3) consider the nonconformity in the scoring of the Contractor’s proposal.

- Evaluation

The Issuing Office has selected a committee of qualified personnel to review and evaluate timely submitted proposals.  Independent of the committee, BSBO will evaluate the Small Diverse Business participation submittal and provide the Issuing Office with a rating for this component of each proposal.  The Issuing Office will notify in writing of its selection for negotiation the responsible Contractor whose proposal is determined to be the most advantageous to the Commonwealth as determined by the Issuing Office after taking into consideration all of the evaluation factors.

- Evaluation Criteria

The following criteria will be used in evaluating each proposal:

- Technical:

The Issuing Office has established the weight for the Technical criterion for this RFQ as 50 % of the total points.  Evaluation will be based upon the following:

- Soundness of Approach

- Understanding the Problem

- Personnel Qualifications

- Contractors Qualifications

The final Technical scores are determined by giving the maximum number of technical points available to the proposal with the highest raw technical score.  The remaining proposals are rated by applying the Technical Scoring Formula set forth at the following webpage:

http://www.portal.state.pa.us/portal/server.pt/community/RFQ_scoring_formulas_overview/20124.

- Cost:

The Issuing Office has established the weight for the Cost criterion for this RFQ as 30 % of the total points. The cost criterion is rated by giving the proposal with the lowest total cost the maximum number of Cost points available.  The remaining proposals are rated by applying the Cost Formula set forth at the following webpage:

http://www.portal.state.pa.us/portal/server.pt/community/RFQ_scoring_formulas_overview/20124

- Small Diverse Business Participation:

BSBO has established the weight for the Small Diverse Business (SDB) participation criterion for this RFQ as 20 % of the total points.  Each SDB participation submittal will be rated for its approach to enhancing the utilization of SDBs in accordance with the below-listed priority ranking and subject to the following requirements:

    - A business submitting a proposal as a prime Contractor must perform 60% of the total purchase order value to receive points for this criterion under any priority ranking.

    - To receive credit for an SDB subcontracting commitment, the SDB subcontractor must perform at least fifty percent (50%) of the work subcontracted to it.

    - A significant subcontracting commitment is a minimum of five percent (5%) of the total purchase order value.

    - A subcontracting commitment less than five percent (5%) of the total purchase order value is considered nominal and will receive reduced or no additional SDB points depending on the priority ranking.

Priority Rank 1:  	Proposals submitted by SDBs as prime contractors will receive 150 points.  In addition, SDB prime contractors that have significant subcontracting commitments to additional SDBs may receive up to an additional 50 points (200 points total available).

Subcontracting commitments to additional SDBs are evaluated based on the proposal offering the highest total percentage SDB subcontracting commitment.  All other Contractors will be scored in proportion to the highest total percentage SDB subcontracting commitment within this ranking.  See formula below.

Priority Rank 2:  	Proposals submitted by SDBs as prime Contractors, with no or nominal subcontracting commitments to additional SDBs, will receive 150 points.

Priority Rank 3:  	Proposals submitted by non-small diverse businesses as prime Contractors, with significant subcontracting commitments to SDBs, will receive up to 100 points. Proposals submitted with nominal subcontracting commitments to SDBs will receive points equal to the percentage level of their total SDB subcontracting commitment.

SDB subcontracting commitments are evaluated based on the proposal offering the highest total percentage SDB subcontracting commitment.  All other Contractors will be scored in proportion to the highest total percentage SDB subcontracting commitment within this ranking.  See formula below.

Priority Rank 4:  	Proposals by non-small diverse businesses as prime Contractors with no SDB subcontracting commitments shall receive no points under this criterion.

To the extent that there are multiple SDB Participation submittals in Priority Rank 1 and/or Priority Rank 3 that offer significant subcontracting commitments to SDBs, the proposal offering the highest total percentage SDB subcontracting commitment shall receive the highest score (or additional points) available in that Priority Rank category and the other proposal(s) in that category shall be scored in proportion to the highest total percentage SDB subcontracting commitment.  Proportional scoring is determined by applying the following formula:

SDB % Being Scored                x    Points/Additional    =   Awarded/Additional

Highest % SDB Commitment 	       Points Available*		SDB Points

Priority Rank 1 = 50 Additional Points Available

Priority Rank 3 = 100 Total Points Available

Please refer to the following webpage for an illustrative chart which shows SDB scoring based on a hypothetical situation in which the Commonwealth receives proposals for each Priority Rank:

http://www.portal.state.pa.us/portal/server.pt/community/rfp_scoring_formulas_overview/20124

- Domestic Workforce Utilization:

Any points received for the Domestic Workforce Utilization criterion are bonus points in addition to the total points for this RFQ.  The maximum amount of bonus points available for this criterion is 3% of the total points for this RFQ.

To the extent permitted by the laws and treaties of the United States, each proposal will be scored for its commitment to use domestic workforce in the fulfillment of the purchase order.  Maximum consideration will be given to those Contractors who will perform the contracted direct labor exclusively within the geographical boundaries of the United States or within the geographical boundaries of a country that is a party to the World Trade Organization Government Procurement Agreement.  Those who propose to perform a portion of the direct labor outside of the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement will receive a correspondingly smaller score for this criterion.  See the following webpage for the Domestic Workforce Utilization Formula:

http://www.portal.state.pa.us/portal/server.pt/community/RFQ_scoring_formulas_overview/20124.  Contractors who seek consideration for this criterion must submit in hardcopy the signed Domestic Workforce Utilization Certification Form in the same sealed envelope with the Technical Submittal. The certification will be included as a contractual obligation when the purchase order is issued.

- Contractor Responsibility

To be responsible, a Contractor must submit a responsive proposal and possess the capability to fully perform the purchase order requirements in all respects and the integrity and reliability to assure good faith performance of the purchase order.

In order for a Contractor to be considered responsible for this RFQ and therefore eligible for selection for best and final offers or selection for purchase order negotiations:

  - The total score for the technical submittal of the Contractor’s proposal must be greater than or equal to 70% of the available technical points; and

  - The Contractor’s financial information must demonstrate that the Contractor possesses the financial capability to assure good faith performance of the contract.    The Issuing Office will review the Contractor’s previous two audited annual financial statements, any additional information received from the Contractor, and any other publicly-available financial information concerning the Contractor, and assess each Contractor’s financial capacity based on calculating and analyzing various financial ratios, and comparison with industry standards and trends.

A Contractor which fails to demonstrate sufficient financial capability to assure good faith performance of the purchase order as specified herein may be considered by the Issuing Office, in its sole discretion, for Best and Final Offers or purchase order negotiations contingent upon such Contractor providing purchase order performance security, in a form acceptable to the Issuing Office, for twenty percent (20%) of the proposed value of the base term of the purchase order.  Based on the financial condition of the Contractor, the Issuing Office may require a certified or bank (cashier’s) check, letter of credit, or a performance bond conditioned upon the faithful performance of the purchase order by the Contractor.  The required performance security must be issued or executed by a bank or surety company authorized to do business in the Commonwealth. The cost of the required performance security will be the sole responsibility of the Contractor and cannot increase the Contractor’s cost proposal or the purchase order cost to the Commonwealth.

Further, the Issuing Office will award a purchase order only to a Contractor determined to be responsible in accordance with the most current version of Commonwealth Management Directive 215.9, Contractor Responsibility Program.

- Final Ranking and Award

  - After any best and final offer process conducted, the Issuing Office will combine the evaluation committee’s final technical scores, BSBO’s final small diverse business participation scores, the final cost scores, and (when applicable) the domestic workforce utilization scores, in accordance with the relative weights assigned to these areas as set forth in this Part.

  - The Issuing Office will rank responsible Contractors according to the total overall score assigned to each, in descending order.

  - The Issuing Office must select for purchase order negotiations the Contractor with the highest overall score; PROVIDED, HOWEVER, THAT AN AWARD WILL NOT BE MADE TO A CONTRACTOR WHOSE PROPOSAL RECEIVED THE LOWEST TECHNICAL SCORE AND HAD THE LOWEST COST SCORE OF THE RESPONSIVE PROPOSALS RECEIVED FROM RESPONSIBLE CONTRACTORS. IN THE EVENT SUCH A PROPOSAL ACHIEVES THE HIGHEST OVERALL SCORE, IT SHALL BE ELIMINATED FROM CONSIDERATION AND AWARD SHALL BE MADE TO THE CONTRACTOR WITH THE NEXT HIGHEST OVERALL SCORE.

  - The Issuing Office has the discretion to reject all proposals or cancel the request for quotations, at any time prior to the time a purchase order is issued, when it is in the best interests of the Commonwealth. The reasons for the rejection or cancellation shall be made part of the purchase order file.

PART IV

WORK STATEMENT

- Objectives

  - General:  The Pennsylvania Department of Education (PDE) seeks to procure services for Phase II of the Educator Dashboard Ed-Fi solution.  The Phase II solution will include implementation of all Ed-Fi functionality which was not implemented in Phase I that will improve educators’ ability to assist all students.

  - Specific: The Educator Dashboard will include the complete Ed-Fi version 1.2 dashboard solution and associated interface components that provide for the capture, transmission, production, storage, transfer, extraction, loading and reporting of education related information. This information will populate Educator Dashboards, which are accessible to the appropriate local and regional Local Education Agency (LEA) administrators, counselors, and educators, who are entitled to see such information under law.  The Phase II solution for the Educator Dashboard uses data from PDE’s existing eScholar Complete Data Warehouse (CDW), known as the Pennsylvania Information Management System (PIMS), and relies upon PDE’s existing licensing agreement with the Ed-Fi Alliance.

Phase II also includes development of a phased Statewide Deployment Plan which will support the deployment, voluntary adoption and use of the Educator Dashboard for up to 750 school districts, charter schools, area vocational technical schools/career and technical centers, Intermediate units, cyber charter schools, and joint schools (collectively known as LEAs) in Pennsylvania. However, rollout implementation is not included in this RFQ.

Phase II has an end date of June 30, 2014. However, this RFQ includes a 1-year option to support the LEA adoption of the Dashboard statewide, including rollout. If PDE decides to exercise the option year, PDE may direct the Selected Contractor to support the rollout of the Dashboard across LEAs in Pennsylvania.

- Nature and Scope of the Project

  - Nature. The Pennsylvania Dashboard/Early Warning System program, launched through the Opening Doors initiative, is a series of projects that will culminate in the roll-out of an Educator-facing Dashboard tool to provide relevant, timely student education data to assist educators and improve education outcomes for students.

The Dashboard is voluntary for LEAs to use. It will be offered at no cost and will be maintained by PDE. LEAs that elect to participate will submit existing data from their student information systems into PIMS, PDE’s statewide longitudinal data system. PIMS is being leveraged as a data collection route for the voluntary Educator Dashboard project.  PIMS will act as a clearinghouse to transport the submitted data to the Dashboard. This function is separate from the operational PIMS data collections.  These data will not be available or visible to PDE staff or utilized in any way by PDE.

Phase I of this effort included integrating an Early Warning System (EWS) and an Intervention Catalog (IC) into the backbone of the Ed-Fi dashboard system. The EWS is aligned with best practices and nationally recognized research on dropout identification and prevention. The IC captures information on applicable dropout prevention interventions available through the education community, local county agency programs and partnerships with local businesses. The Dashboard screens will display pertinent education information on students, such as attendance, grades and programmatic information, and will identify those students considered at risk of dropping out. Phase I development, installation and implementation is scheduled for completion and release in mid-February 2014. It will be released to a limited, voluntary group of LEAs early in 2014.  See Appendix J for Intervention Catalog Capabilities implemented in Phase I.

In Phase II, the PDE Center for Data Quality and Information Technology (CDQIT) and Office of Elementary and Secondary Education (OESE) are seeking a contractor to implement the remaining components of the Ed-Fi Dashboard system in addition to the EWS/IC described above. The resulting Educator Dashboard will be a robust tool which will allow educators a view into information which can aid in improving student achievement and provide an educational data standard that empowers educators with real-time, actionable information on every student in their classroom.

PDE will provide the Selected Contractor with access to the Ed-Fi Alliance documentation for use in performing tasks required to accomplish Phase II.  See Appendix K Ed- Fi Material for a detailed list and description of this documentation.

  - Scope. The scope of work for this Phase II RFQ is to integrate the Phase I Educator Dashboard, including EWS and IC, and to fully implement the expanded Ed-Fi Dashboard.

The complete Educator Dashboard solution will integrate Phase I and Phase II components:

- PIMS to Ed-Fi Extraction-Transformation-Loading (ETL): maps and moves data from PIMS (aka eScholar Complete Data Warehouse) to the Ed-Fi Operational Data Store (ODS).

- Ed-Fi ODS: the standard Ed-Fi database that allows disparate front end applications to map to the standard Ed-Fi implementation.

- Ed-Fi ETL: calculates metrics and moves data from Ed-Fi ODS to Dashboard Data Mart by deploying existing SQL Server Integration Services (SSIS) ETL packages in SQL Server 2012 with Visual Studio 2010 Premium.

- Dashboard Data Mart: structures and organizes the data to support the user interface.

- Dashboard User Interface:  presents the data stored in the Dashboard Data Mart to the end-user

- Dashboard Data Validation Reports: Reports that enable review and confirmation of data in the Dashboard Data Mart

The following functionality is in scope for Phase II.

| Phase II Functionality and Development |  |
| --- | --- |
| - PIMS to Ed-Fi ETL | - StaffAssociation - StudentProgram - StudentCohort - Assessment Metadata (for PSSA sub-test level scores and additional detailed-level scores and Keystone exams) - Student Assessment (for PSSA sub-test level scores and additional detailed-level scores and Keystone exams) - Student Transcript - Local Assessments |
| - District Information Tab | - StudentCohort interchange will provide the ability to tie specialists to programs other than just course sections. |
| - School Information Tab | - StudentCohort interchange will provide the ability to tie specialists to programs other than just course sections. |
| - District and School Academic Dashboard Tab | - Additions to Overview Page (for additional metrics) - State Assessments Page for PSSA sub-test level scores and additional detailed-level results and Keystone exam only - Advanced Academics College Readiness |
| - Student – Academic Dashboard Tab | - Additions to Overview Page (for additional metrics) - State Assessments Page for PSSA sub-test level scores and additional detailed-level results and Keystone exam only - Advanced Academics - College Readiness |
| - District Goal Planning Dashboard Tab | - Goal Planning |
| - District and School Operational Dashboard Tab | - Staff Page |
| - Student Transcript Tab | - Transcript Details |
| - Local Assessment Tab | - Local Assessment Page |
| - Data Validation Reports | - Reports for Local Education Agency staff to review data in the Dashboard Data Mart |

Any additional functions in Ed-Fi version 1.2 that are not specifically listed may be implemented by the Contractor if there is no additional cost to the Commonwealth.

- Requirements

The Selected Contractor shall be responsible for the configuration and implementation of all of the system components based on the full functionality of the Ed-Fi dashboard modules and integration with the existing EWS/IC components.

  - Security Requirements:

The solution must meet or exceed federal and state privacy and security standards, including, but not limited to:

    - Family Educational Rights and Privacy Act (FERPA)

(http://www.ed.gov/policy/gen/guid/fpco/ferpa/index.html)

    - National School Lunch Act

(http://fns.usda.gov/cnd/lunch/)

    - Protection of Pupil Rights Amendment (PPRA)

(http://www.ed.gov/policy/gen/gui/fpco/ppra/omdex.html)

    - Children’s Online Privacy Protection Act (COPPA)

(http://www.ftc.gov/opa/2000/07/coppacompli.shtm)

    - Pennsylvania’s Breach of Personal Information Notification Act

(Http://www.schwartzandballen.com/ImportedLawsBills/Pennsyvlania%20Security%20Breach.pdf)

    - Software Assurance Capability Benchmarking (DHS)

(https://buildsecurityin.us-cert.gov/swa/proself_assm.html)

  - Functional Requirements:

The Selected Contractor shall implement the requirements for Phase II set out in Appendix L - Functional Requirements and Appendix M – ETL Requirements.  Appendix L and Appendix M contain the requirements for the necessary configuration/development of ETL, Tabs, and Pages for Phase II of the Ed-Fi Dashboard EWS/IC along with a summary of the capabilities that were implemented in Phase I.

Requirements specific to the standard tab and page configurations of Ed-Fi Dashboards version 1.2 that are being implemented in Phase II can be reviewed at Ed-Fi Alliance http://www.ed-fi.org/tech-docs/ .  Additional requirement detail can be found within Part IV -4 Tasks and Deliverables.

  - Performance Requirements:

The solution shall support

    - A minimum of 10,000 concurrent users at peak usage, where concurrent users are defined as the number of users logged on to the dashboard at the same time.

    - A minimum of 130,000 unique teachers.

    - A minimum of 100 simultaneous transactions such as retrieval of student information for the same school.

    - An average webpage response time (not including network latency) of 5 seconds over any 24 hour period.

    - A complete batch load cycle within 5 hours, including extraction of PIMS data, loading into ODS, and loading into Ed-Fi Dashboard Data Mart for a minimum of 1 million students and 100,000 staff.

  - Personnel Requirements

The Selected Contractor shall have one consultant dedicated to this project full-time, who shall function as the primary technical lead.

    - The proposed contractor Project Manager shall have a minimum of ten (10) years project management experience, including five years managing projects of similar size and scope deploying MS SQL Server based educator dashboards.  PMI PMP certification is desired, but may be replaced by additional experience or other recognized Project Management certification.  Shall have experience using MS Project 2010.

    - The selected Contractor’s key personnel (Including SQL Server/SSIS Senior Developer, SQL Server/SSIS Performance Tuning Expert, ETL Expert) shall possess the following minimum experience:

      - Three (3) years of experience writing T-SQL stored procedures with Microsoft SQL Server 2008 R2 including one (1) year of experience with SQL Server 2012

      - Three (3) years of experience developing and performance tuning SSIS packages with Microsoft SQL Server 2008 R2 SSIS, including one (1) year of experience with SQL Server 2012 SSIS.

      - Five (5) years of experience writing and debugging SSIS programming code in the scripting environment.

      - Five (5) years of experience developing and maintaining logical and physical data models.

      - Five (5) years of experience using Microsoft Visual Studio in an integrated development environment (IDE)

      - Three (3) years of experience with ED-Fi Alliance Dashboard unifying data model, data exchange framework, and application framework. Experience with ED-Fi Alliance dashboard v 1.2 is a plus.

    - The selected Contractor’s SQL Server/SSIS Performance Tuning Expert shall possess the following minimum experience:

      - Eight (8) years tuning MS SQL Server performance including indexes and partitioning.

    - The selected Contractor’s Test Coordinator shall possess the following minimum experience:

      - Five (5) years of experience leading testing and quality assurance activities for applications from development through Unit, System Integration and User Acceptance testing.

      - Five (5) years of experience leading testing teams for dashboards and databases of similar size and scope

      - Five (5) years of experience providing user training in conjunction with user acceptance testing.

    - The selected Contractor’s testing staff (including the Test Coordinator) shall possess the following minimum experience:

      - Five (5) years of experience writing test plans and test scripts using UML or similar approved methodology.

      - Five (5) years of experience testing dashboards and databases of similar size and scope

      - Two (2) years of experience with K-12 education data related projects.

  - Infrastructure Requirements

The architecture and equipment specified for the solution shall be sufficient to meet all performance requirements in Section IV-3.c.

In table form with accompanying diagram, Contractors shall define the infrastructure necessary to support 1 million students and 100,000 staff that will be sufficient to meet all performance requirements in Section IV-3.c., including server specific configuration.

  - Project Execution Requirements

    - General

      - The Selected Contractor shall complete all tasks and deliverables as described in Part II and Part IV-4, Tasks and Deliverables.

      - The Selected Contractor shall provide project management services throughout the life of the purchase order. These services include, at a minimum, oversight of Selected Contractor project staff, project communications management, issue management, risk management and change control management, as well as oversight on all project tasks.

      - The Selected Contractor shall provide project management related deliverables as specified in Part IV-5, Project Reports and Controls.

    - Deliverable Review and Acceptance process

The review and acceptance of all deliverables shall be based on the deliverable descriptions and acceptance criteria in Section IV-4 and use the following process:

      - PDE and the Selected Contractor shall agree in advance on outlines for all deliverable documents.

      - All deliverables submitted by the Selected Contractor to PDE shall be subject to the review and approval of the PDE Project Manager or his or her designee.

      - The PDE Project Manager will review each deliverable to confirm that the deliverable materially conforms to the acceptance criteria of this SOW and the agreed upon deliverable outline.

      - The PDE Project Manager will have five (5) business days from the date of receipt of a deliverable to complete the review.

      - If the deliverable is accepted as a result of the review, the Selected Contractor shall be notified of the acceptance in writing by the PDE Project Manager on or before the fifth (5) business day.

      - If the deliverable or any portion(s) thereof does not comply with the acceptance criteria of the SOW, the PDE Project Manager will notify the Selected Contractor in writing of the deficiencies preventing approval within five (5) business days from the date of receipt of that deliverable. This written notification will identify in reasonable detail the applicable deliverable acceptance criteria in this SOW, all deficiencies, and the corrective actions or changes to be made by the Selected Contractor to make the deliverable conform to such acceptance criteria described below.  In the event additional time is required by the PDE Project Manager, then upon the mutual agreement of the parties, the period may be extended for a specific deliverable to 10 business days.

      - The Selected Contractor shall have five (5) business days to complete all such corrective actions or changes for such deliverable to conform to the requirements set forth herein.

      - PDE will have five (5) business days from the resubmission of the deliverable to complete a review of the corrective actions or changes made to the deliverable in response to PDE's written statement of deficiencies and notify the Selected Contractor in writing of acceptance or rejection.  PDE’s review and approval of such corrected or changed deliverable shall be solely for the purpose of determining that corrections have been made to bring the deliverable into compliance with the acceptance criteria in this SOW and not for any other purpose, including, without limitation, for format, style or the incorporation of additional ideas or functionality.

      - To the extent that any deliverables are or have been approved by PDE pursuant to this deliverable acceptance process at any stage of the Selected Contractor’s performance under this contract, the Selected Contractor shall be entitled to rely on such approval for purposes of all subsequent stages of the Selected Contractor’s performance.

      - Upon PDE’s approval of each deliverable, PDE agrees that in the event of a contradiction between the relevant specifications and the approved deliverable, the contradiction shall be resolved by the approved deliverable controlling.

  - Warranty Requirements

    - The Selected Contractor shall provide the warranty for the Services and Developed Works.  The warranty period shall be 6 months from Ready for Use Certification approval.

    - The Selected Contractor shall correct any material non-conformity including degraded performance within the warranty period specified herein in connection with the following Developed Works (and excluding any third party software or hardware issues or defects):

      - Dashboard User Interface

      - Ed-Fi Dashboard Data Mart

      - Ed-Fi ODS

      - PIMS to Ed-Fi ETL for loading of the ODS from PIMS

      - Ed-Fi ETL for loading of the Dashboard Data Mart from the ODS

      - Data Validation Reports

      - System documentation

    - The Selected Contractor shall provide warranty support between 6:30AM and 5:30PM Eastern Time zone according to the Severity Level Definition in Appendix N when notified of a defect by the PDE Project Manager.

    - The Selected Contractor shall resolve application, ETL, data validation reports and configuration problems within the scope of the solution and work with PDE on these related problems affecting on-going use of the solution.

    - The Selected Contractor shall ensure there is sufficient system trained staff available to accomplish the tasks above to meet the response times defined in Appendix N.

  - Service Level Agreement Requirements

The solution shall be subject to the service level agreements in Appendix O.

  - Optional Enhancement Support and Post-Warranty Defect Support Requirements:

    - Post-warranty Defect Support

      - The Selected Contractor shall provide support between 6:30AM and 5:30PM Eastern Time zone when notified of a defect by the PDE help desk.

      - The Selected Contractor shall correct defects as reported by PDE according to the Severity Level Definitions in Appendix N.

      - The Selected Contractor shall ensure there is sufficient system trained staff available to accomplish the tasks above to meet the response times defined in Appendix N.

      - The Selected Contractor shall resolve problems by working with LEA’s and PDE to investigate issues, researching and recommending solutions, and if necessary and upon PDE approval, building and implementing those solutions.

      - The Selected Contractor shall implement defect resolution following the project change control process defined in the Project Management Plan including release management.

    - Enhancement Support

      - The Selected Contractor shall make software enhancements to meet additional requirements and/or desired functionality in response to PDE approved change requests.

      - The Selected Contractor shall process enhancement requests following the project change control process defined in the Project Management Plan including release management.

      - The Selected Contractor shall have 3 business days to provide an estimate for each approved change requests. No work shall begin until the estimate is approved.

      - The Selected Contractor shall implement and provide post-implementation support for approved system enhancements.

- Tasks

The following sections provide PDE’s description and expectations of each major activity including PDE responsibilities, Selected Contractor responsibilities, a description of each deliverable and the acceptance criteria. These tasks must be identified in the Selected Contractor’s Project Schedule.

Contractors shall describe all tasks within their proposed Statement of Work (SOW):

  - Requirements Finalization

This activity shall focus on the full functionality of the Ed-Fi Dashboards (including PIMS to Ed-Fi ETL, Ed-Fi ODS, Ed-Fi ETL, Ed-Fi Dashboard Data Mart, and Ed-Fi Dashboard User Interface) and shall entail the Selected Contractor activities to produce a finalized set of documented requirements for the Ed-Fi Dashboard solution.

The primary sources of input to this task shall be the requirements presented in Appendix L Functional Requirements, Data Mapping Matrix in Appendix P, and Dashboard Mock-Ups in Appendix Q.

    - Key Tasks

      - Requirements Validation

        - Task Description: The Selected Contractor shall meet with PDE to validate Phase II requirements. The Selected Contractor shall be expected to work with eScholar staff to understand and finalize the Data Mapping Matrix for the remaining Ed-Fi Dashboard functionality.  This task shall include:

- Validation of pages for Phase I Ed-Fi tabs that will be implemented in Phase II as specified in Appendix L.

- Validation of Ed-Fi tabs and corresponding pages that will be implemented in Phase II as specified in Appendix L.

- Validation of Data Mapping of the expanded and new Dashboard tabs

- Validation of security role definitions for Phase II for security roles and their role based view of the Dashboard.

- Validate PIMS to Ed-Fi ETL requirements as specified in Appendix L.

- Draft use cases or user stories

- Working with PDE to capture the Data Validation reporting requirements.  Up to 10 Data Validation reports will be identified and defined for Phase II.  Additional report identification shall be captured, but development will follow the Project Change Request process.

        - Selected Contractor Responsibility:

- Facilitate Requirements review sessions.

        - PDE Responsibility:

- Provide the latest version of the Data Mapping Matrix

- Actively participate in Requirements Finalization session.

      - Phase II System Requirements Document development

        - Task Description: The Selected Contractor shall draft the Phase II System Requirements document based upon the requirements validated and identified in the review session, including but not limited to, the functional, technical, security, interface, and reporting aspects of the solution.

        - Selected Contractor Responsibility:

- Create Phase II System Requirements Document.

- Revise Phase II System Requirement Document based on feedback.

- Deliver Phase II System Requirement Document.

        - PDE Responsibility:

- Review Document.

- Provide Comment.

- Provide Approval.

    - Deliverables

      - Phase II System Requirements Document

        - Deliverable Description: This document shall describe the agreed functional, technical, security, interface, notifications, and Data Validation reporting requirements for the Phase II Ed-Fi Dashboard, including

- Ed-Fi Dashboard User Interface,

- Ed-Fi ODS,

- Ed-Fi Dashboard Data Mart,

- Ed-Fi ETL,

- PIMS to Ed-Fi ETL,

The document shall include a draft of use cases or user stories, which include role, description, mock-up if appropriate, and acceptance criteria for each requirement in the Phase II Final System Requirements Document.

The document shall include data validation report requirements for up to 10 reports, including the format and selection criteria for the reports.

        - Acceptance Criteria: The document must meet the following:

- All potential users, from all levels and areas of the organization, were identified and appropriate staff interviewed to identify requirements

- The document reflects all of the requirements that must be addressed by this phase of the project

- The document contains the correct level of detail to begin to document the system requirements or features

- Each requirement is explicit, precise and clear, unambiguous, and easily understood

- Requirements are detailed enough to specify "what" is required, yet provide sufficient freedom so design is not constrained

- Build upon any business and/or technical requirements documents provided during the bidding process

- Interfaces/Interactions with existing systems must be identified and address the use of PDE enterprise components, as well as the use of any enterprise data.

- Requirements are correctly categorized as: functional, usability, reliability, performance and supportability, plus interface and implementation needs.

  - Plan for Dashboard Configuration

    - Key Tasks

      - Develop configuration for Phase II PIMS to Ed-Fi ETL and Ed-Fi ODS to Dashboard Data Mart.

        - Task Description: The Selected Contractor shall develop the configuration for Phase II requirements.   See Deliverable Description for System Configuration Document

The Selected Contractor shall design ETLs based on the Phase II System Requirements Document and provide documentation on all ETLs for the fully implemented Ed-Fi solution.

        - Selected Contractor Responsibility:

- Create documentation of configuration

        - PDE Responsibility:

- Review and approve configuration in a timely manner.

- Implement additional security roles within the PDE Portal for Phase II.

      - Design validation reports

        - Task Description: The Selected Contractor shall define the technical specifications for the validation reports.

        - Selected Contractor Responsibility:

- Develop design for Reports.

        - PDE Responsibility:

- Review and approve design on a timely basis.

      - Tab and Page Configuration

        - Task Description: The Selected Contractor shall identify necessary configurations to be consistent with the PDE approved requirements.

        - Selected Contractor Responsibility:

- Develop list.

        - PDE Responsibility:

- Review and approve.

    - Deliverables

      - System Configuration Document

        - Deliverable Description: The document shall include  the configuration including the metric definitions, security roles and data validation reports for:

- Ed-Fi Dashboard User Interface

- Ed-Fi ODS

- Ed-Fi Dashboard Data Mart

- Ed-Fi ETL

- PIMS to Ed-Fi ETL

The document, at a minimum, shall include the following:

- ETL package documentation

- Crosswalk - At a minimum depict, a crosswalk of the tab and page mockups to the schema for the data displayed on the corresponding tabs/pages.  Include the mockup to schema crosswalk for each set of Tabs/Pages by Role.

- Tab and page configuration list

- Completion of use cases or user stories

- Data Validation Report Designs (report specifications)

        - Acceptance Criteria: The document must demonstrate that the configuration complies with all system requirements as well as the Ed-Fi architecture. The System Configuration document must meet the requirements detailed in the Final System Requirements Deliverable.

  - Configuration of Dashboard Tabs and Pages

    - Key Tasks

      - Configuration of Dashboard functionality including Ed-Fi Dashboard User Interface, PIMS to Ed-Fi ETL and Ed-Fi ETL, Ed-Fi ODS and Ed-Fi Dashboard Data Mart, and Security roles

        - Task Description: The Selected Contractor shall configure the solution based on the PDE approved system configuration deliverable document. The Selected Contractor shall perform configuration using PDE’s development environment.

The Selected Contractor shall ensure that additional security roles are supported so that the user logging in is presented with associated LEA, school, and student information as it applies to their role.

        - Selected Contractor Responsibility:

- Complete configuration and modifications.

        - PDE Responsibility:

- Provide the development environment.

- Provide limited database administrator support.

- Implement and populate security roles within the PDE Portal Test environment.

      - Configuration Walkthrough

        - Task Description: The Selected Contractor shall meet with PDE Technical PM and PDE IT staff to present a walkthrough of the configured, tested system to include configuration documentation.

The Selected Contractor shall conduct a review of Dashboard UI code to identify deficiencies and non-standard practices.

        - Selected Contractor Responsibility:

- Conduct configuration review and quality validation.

        - PDE Responsibility:

- Review results.

      - Develop Data Validation Reports

        - Task Description: The Selected Contractor shall develop up to 10 PDE-defined data validation reports to validate the data loaded into the Dashboard Data Mart.

        - Selected Contractor Responsibility:

- Develop reports.

        - PDE Responsibility:

- Prioritize reports.

      - Code Walkthrough

        - Task Description: The Selected Contractor shall conduct a review of SQL for Data Validation reports to identify deficiencies and non-standard practices.

        - Selected Contractor Responsibility:

- Conduct code review and quality validation.

        - PDE Responsibility:

- Attend code walkthrough and provide comments.

      - Deliver source code to Team Foundation Server (TFS)

        - Task Description: The Selected Contractor shall use TFS 2013 for version control.

        - Selected Contractor Responsibility:

- Deliver source code to TFS.

- Ensure code compiles in TFS.

        - PDE Responsibility:

- Provide TFS environment

    - Deliverables

      - Updated or new Ed-FI System Components and SSIS packages

        - Deliverable Description: The deliverable shall include completion of the development and unit testing of the Ed-Fi Dashboard User Interface, Ed-Fi ODS, Ed-Fi Dashboard Data Mart, Ed-Fi ETL, PIMS to Ed-Fi ETL, and Security Roles.

        - Acceptance Criteria: Enhanced or new components for the Ed-Fi Dashboard User Interface, Ed-Fi ODS, Ed-Fi Dashboard Data Mart, Ed-Fi ETL, PIMS to Ed-Fi ETL, and Security Role Authentication must be successfully deployed. All new or modified components must satisfactorily complete Unit Testing in accordance with the Comprehensive Test Plan.  There must be no Very High or High severity defects at the time of migration to the System Integration Test (SIT) environment. The source code must be migrated to Team Foundation Server to maintain version control from this point through implementation into production.

      - Data Validation Reports

        - Deliverable Description: The deliverable shall include up to 10 PDE-defined reports. One report may actually generate a number of reports depending on the use of parameters. The following mix of report complexity is assumed for these reports:

- Simple: 40 percent (an average of 8 hours per report for requirements, development, and testing)

- Moderate: 40 percent (an average of 24 hours per report for requirements, development, and testing)

- Complex: 20 percent (an average of 40 hours per report for requirements, development, and testing)

        - Acceptance Criteria: Data Validation reports must satisfactorily complete unit testing. There must be no Very High or High severity defects at the time of migration to the SIT environment.

  - Testing of Phase II Solution

    - Key Tasks

      - Develop Comprehensive Test Plan

        - Task Description: The Selected Contractor shall create a plan that outlines the approach to testing throughout the project life cycle to ensure the solution successfully meets all requirements as agreed to in the Phase II System Requirements Document. See Deliverables for the Comprehensive Test Plan requirements.

        - Selected Contractor Responsibility:

- Create Comprehensive Test Plan.

- Revise Comprehensive Test Plan based on Comments.

- Deliver Comprehensive Test Plan.

        - PDE Responsibility:

- Review and provide comment.

- Approve Comprehensive Test Plan in a timely manner.

      - Create Unit Test Description and Scripts

        - Task Description: The Selected Contractor shall create Unit test scripts in accordance with the Comprehensive Test Plan. The Unit Test Script format shall be provided to PDE Project Manager for review and approval.  See Deliverables for the Unit Test Description, Scripts, and Reports requirements.

        - Selected Contractor Responsibility:

- Create Unit Test Descriptions and Scripts.

- Revise Unit Test Descriptions and Scripts based on Comments.

- Deliver Unit Test Descriptions and Scripts.

        - PDE Responsibility:

- Review and provide comment.

- Approve Unit Test Script Format.

- Review and approve Unit Test Scripts.

      - Create System Integration Test (SIT) Test Description and Scripts

        - Task Description: The Selected Contractor shall create SIT test scripts in accordance with the Comprehensive Test Plan. The SIT Test Script format shall be provided to PDE Project Manager for review and approval.  See Deliverables for the SIT Test Description, Scripts, and Report requirements.

        - Selected Contractor Responsibility:

- Create SIT Test Description and Scripts.

- Revise SIT Description and Scripts based on Comments.

- Deliver SIT Description and Scripts.

        - PDE Responsibility:

- Review and provide comment on SIT Test Script.

- Approve SIT Test Scripts.

      - Create User Acceptance Test (UAT) Test Description and Scripts

        - Task Description: The Selected Contractor shall create UAT test scripts in accordance with the Comprehensive Test Plan. The UAT Test Script format shall be provided to PDE Project Manager for review and approval.  See Deliverables for the UAT Test Description and Scripts requirements.

        - Selected Contractor Responsibility:

- Create UAT Test Description and Scripts.

- Revise UAT Test Description and Scripts based on Comments.

- Deliver UAT Test Description and Scripts.

        - PDE Responsibility:

- Review and provide comment on UAT Test Script.

- Approve UAT Test Scripts

      - Create Performance Test Description and Scripts

        - Task Description: The Selected Contractor shall create Performance Test Scripts in accordance with the Comprehensive Test Plan. See Deliverables for the Performance Test Description, Scripts, and Report requirements. The Performance Test Script format shall be provided to PDE Project Manager for review and approval.

        - Selected Contractor Responsibility:

- Create Performance Test Description and Scripts.

- Revise Performance Test Description and Scripts based on Comments.

- Deliver Performance Test Description and Scripts.

        - PDE Responsibility:

- Review and approve Performance Test Script Format.

- Review and approve Performance Test Scripts.

      - Develop Test Data

        - Task Description: The Selected Contractor shall develop, acquire and provide ‘dummy’ test data for each phase of testing.  Test data may be supplemented by actual data from LEA Student Information System (SIS) vendors, but the Selected Contractor shall assemble the test data for each phase of testing.

        - Selected Contractor Responsibility:

- Create a thorough representation of test data for each phase of testing.

        - PDE Responsibility:

- Review Test Data.

      - Perform Unit Testing

        - Task Description: The Selected Contractor shall have primary responsibility preparing for and executing and Unit Testing in accordance with the Comprehensive Test Plan. The Selected Contractor shall conduct unit testing as part of the respective development tasks.  Unit Testing shall focus on validating the individual units of software functionality. Following the completion of any software development, modification, or system configuration change, the Selected Contractor shall ensure that a developer other than the authoring developer is responsible for testing the individual software “units” or groups of related units based on test cases supplied by the Selected Contractor’s development lead, and that unit test results are documented.

If a software discrepancy is identified during Unit Testing, steps shall be taken to document, resolve, and retest the “unit” until expected results are achieved. Once expected Unit Test results and acceptance criteria are met, reviewed, and validated by the approving authority, the individual software “units” or groups of related units are ready for System Integration Testing.

Upon completion of the Unit testing, the Selected Contractor shall provide a clean version of the application for promotion into PDE’s staging environment for SIT.

        - Selected Contractor Responsibility:

- Perform testing in accordance with the Comprehensive Test Plan and Unit Test Description and Scripts.

- Provide Unit Test Report containing Unit Test results.

        - PDE Responsibility:

- Review test results.

      - Migration and Ready for Use- Certification (RFU) – Unit to SIT

        - Task Description: The Selected Contractor shall successfully migrate the solution to the SIT environment by the mutually agreed upon date in the baselined Project Plan.

After completion of all Code Walkthroughs and Unit Testing, a written certification shall be drafted by the Selected Contractor certifying that all necessary activities and tasks to build a fully functioning and working solution have been completed consistent with the approved requirements, and that the Selected Contractor has validated the working solution against the approved requirements through successful unit testing and migrated the solution into the SIT environment.

        - Selected Contractor Responsibility:

- Draft RFU when successful migration to SIT is complete.

        - PDE Responsibility:

- Approve RFU.

      - Perform SIT

        - Task Description: The Selected Contractor shall have primary responsibility preparing for and executing the SIT Testing in accordance with the Comprehensive Test Plan and SIT Test description. The Selected Contractor shall perform SIT testing to evaluate whether the software “units” perform as expected when integrated with the rest of the application components, ancillary systems, and interfaces. The SIT effort shall focus on the interface between the Dashboard and PIMS (eScholar CDW) as well as inter-module functionality. This testing shall be conducted manually.

The Selected Contractor shall perform the Security Testing process to ensure that defined role-based user profiles have access to data and processes and perform functionality as per specifications. This testing shall also include verification of User Branding presentation on the Dashboard based upon the LEA’s branding.  This testing shall be conducted manually.

Upon completion of the SIT testing, the Selected Contractor shall provide a clean version of the application for promotion into PDE’s staging environment for PDE SIT.

        - Selected Contractor Responsibility:

- Perform testing in accordance with the Comprehensive Test Plan and SIT Test Description and Scripts.

- Provide SIT Test Report containing SIT Test results.

- Defect resolution triage, fixes and retesting.

- Provide clean code for promotion to staging environment.

        - PDE Responsibility:

- Provide a SIT environment.

- Review test results of SIT.

      - Migration and Ready for Use- Certification (RFU) –SIT to UAT

        - Task Description: The Selected Contractor shall successfully migrate the solution to the UAT environment by the mutually agreed upon date in the baselined Project Plan.

After migration, a written certification shall be drafted by the Selected Contractor certifying that all necessary SIT activities and tasks to build a fully functioning and working solution have been completed consistent with the approved requirements, and that the Selected Contractor has validated the working solution against the approved requirements through successful SIT.

        - Selected Contractor Responsibility:

- Draft RFU when migration to UAT complete.

        - PDE Responsibility:

- Approve RFU.

      - Support PDE SIT Testing

        - Task Description: The Selected Contractor shall support PDE SIT testing by performing defect tracking, triage, bug fixes, retesting and release for PDE retesting.  This limited test allows PDE IT to focus on validating that the functionality that was exercised by the Selected Contractor SIT to ensure the Dashboard solution performs correctly when subjected to user perspectives prior to end-user participation.

Upon completion of the PDE SIT testing, the Selected Contractor shall provide a clean version of the application for promotion into PDE’s staging environment for user acceptance testing.

        - Selected Contractor Responsibility:

- Provide user support, defect tracking, triage, bug fixes, re-testing, and release to PDE for re-test.

- Provide clean code for UAT.

        - PDE Responsibility:

- Provide staging environment.

- Perform PDE SIT testing and provide defects to Selected Contractor.

- Provide Approval for promotion to UAT.

- Provided dedicated PDE staff for the PDE SIT test period.

- Communicate regularly with Selected Contractor on defect tracking and defect resolution.

      - UAT Training Session

        - Task Description: The Selected Contractor shall provide one class room session to train user acceptance testers to use the new application prior to the start of UAT. This training shall occur in Harrisburg and will include the ability for participants to join remotely via webinar.  The webinar will be recorded for future PDE use.   No more than 40 testers will be onsite for the webinar and up to 40 additional testers may join remotely.

        - Selected Contractor Responsibility:

- Provide training content for PDE approval no fewer than 15 business days before the training is to take place.

- Perform training.

        - PDE Responsibility:

- Approve training content.

- Provide space for onsite training, webinar facilities, and recording capability.

      - Support User Acceptance Testing (UAT)

        - Task Description: The Selected Contractor shall support UAT testing.  UAT shall focus on validating that the functionality that passed Unit Test and SIT shall perform correctly when subjected to user perspectives. UAT shall focus on validating end-to-end business scenarios that are critical to the successful completion of the business process. End-users (subject matter experts) shall be introduced to validate functional and usability requirements. The Selected Contractor’s role in UAT shall be to train the UAT testers and facilitate the testing, defect tracking, triage, resolution and re-testing prior to re-release to UAT.  When all user acceptance test scripts are passed, the user acceptance test of the system shall be considered complete.

        - Selected Contractor Responsibility:

- Provide user support, defect tracking, triage, bug fixes, re-testing and release to PDE UAT team for re-test.

        - PDE Responsibility:

- Provide dedicated PDE staff and selected Identification of PDE and LEA UAT testers for UAT test period.

- Provide regular communication with Selected Contractor on defect tracking and defect resolution.

- Approve tests when scripts execute successfully and meet all requirements.

      - Performance Testing

        - Task Description: The Selected Contractor shall execute Performance Testing to verify the performance requirements in Section IV-3.c and push the limits on the anticipated number of concurrent users and the expected data volumes, as identified in the Comprehensive Test Plan and Performance Test Description and Scripts.

The Selected Contractor shall utilize Microsoft Visual Studio Ultimate 2012 for this testing.

        - Selected Contractor Responsibility:

- Perform testing.

- Document Performance Test results.

- Review Test results with PDE and work together to draft additional performance goals that address scalability of solution.

        - PDE Responsibility:

- Provide an environment for performance testing.

- Review performance testing results.

- Work with Selected Contractor to identify scalability goals.

      - Create Project Defect Report

        - Task Description: After completion of all testing, the Selected Contractor shall provide a comprehensive report of the tracked defects, with disposition, status and resolution comments, covering Unit Testing, SIT, UAT, and Performance Testing.

        - Selected Contractor Responsibility:

- Create report.

        - PDE Responsibility:

- Review and approve.

    - Deliverables

      - Comprehensive Test Plan

        - Deliverable Description: The Comprehensive Test Plan shall outline the Selected Contractor’s approach to testing throughout the project life cycle to ensure the solution successfully meets all requirements in the Phase II System Requirements Document.  The plan shall define processes, all activities associated with each testing phase, tools, staffing (roles and responsibilities), testing environment(s) and version control process.

Minimally the Comprehensive Test Plan shall include:

- Unit test strategy and process overview

- System Integration Test process overview

- User Acceptance Test process and detailed strategy

- Roles/Security Test plan including methods and tools

- Performance Test plan including methods and tools

- Requirements Traceability Matrix

The Comprehensive Test plan shall also:

- Define the process by which PDE will accept software deliverables

- Describe test strategies, plans, benchmark criteria, and reports

- Determine the requirements for delivery of source code to each test environment

- Define test data requirements for each test

        - Acceptance Criteria: The plan must describe each test to be performed, the environment where the test shall occur, the required test data and test acceptance criteria for each test.

The plan must clearly define processes, all activities associated with each testing phase, testing tools, staffing (roles and responsibilities), and version control process.

The plan must describe the defect tracking solution and defect reporting requirements.

      - Unit Test Description, Scripts, and Reports

        - Deliverable Description: Unit test scripts shall contain sufficient detail to ensure the specific requirements for the component have been satisfied before being released to the SIT environment.

        - Acceptance Criteria: The documentation must follow the Unit Test strategy from the Comprehensive Test Plan.

All components must have an associated Unit Test Description with Test Report.

The documentation must describe each test to be performed, the environment where the test shall occur, the required test data and test acceptance criteria for each test.

      - SIT Test Description, Scripts, and Report

        - Deliverable Description: SIT Test Scripts shall contain detailed steps to ensure the system components from end to end function per the requirements.  SIT tests shall include System Security testing.

        - Acceptance Criteria: The documentation must follow the SIT Test strategy from the Comprehensive Test Plan.

All components of the Dashboard solution (end to end) must be contained within the SIT Test Description with Test Report.

The documentation must describe each test to be performed, the environment where the test shall occur, the required test data and test acceptance criteria for each test.

      - UAT Test Description and Scripts

        - Deliverable Description: UAT Test Scripts shall contain sufficient detail to ensure that all functional requirements, including role based functional scenarios, data validation and data integrity specific requirements will be thoroughly exercised during the UAT testing.  The UAT Test Scripts will be used by UAT end users to test the Phase II Dashboard system functionality.

        - Acceptance Criteria: The documentation must follow the UAT Test strategy from the Comprehensive Test Plan.

All functionality, role based scenarios, data validation reports and data integrity requirements must be contained within the UAT Test Description

The documentation must describe each test to be performed, the environment where the test shall occur, the required test data and test acceptance criteria for each test.

      - Performance Test Description, Scripts and Report

        - Deliverable Description: The Performance Test Scripts shall contain sufficient detail to fully test system performance and load, exercising the types of tests necessary to gauge user load, data load, and scalability including those items listed in Performance Requirements.

        - Acceptance Criteria: The documentation must follow the Performance Test strategy from the Comprehensive Test Plan.

All performance requirements must be contained within the Performance Test Description with Test Report.

The documentation must describe each test to be performed, the environment where the test shall occur, the required test data and test acceptance criteria for each test.

      - Test data

        - Deliverable Description: Test data shall span all functional scenarios, providing sufficient data to fully test all tabs and pages for the functionality of each role of the educator dashboard.

        - Acceptance Criteria: A thorough representation of test data must be made available for each phase of testing, to ensure dashboards are populated with actionable data.

Enough test data must be developed or acquired to fully test all tabs and pages for the functionality of each role of the educator dashboard.

      - UAT Training Session

        - Deliverable Description: Training shall occur in Harrisburg for up to 40 testers onsite and up to 40 additional testers remotely.

        - Acceptance Criteria: UAT training test materials must be received and must be complementary to the UAT Test Description and Scripts to inform the UAT tester of necessary information to perform UAT testing of the Dashboard Solution.

      - Execution of Unit tests and completion of Unit Test Reports

        - Deliverable Description: Test Results Reports shall be in accordance with the Comprehensive Test Plan and Unit Test Descriptions and Scripts, and include:

- Executed test script containing Pass/Fail and retest information

- List of all reported defects with disposition status

        - Acceptance Criteria: Completed testing report must show executed tests and results for each unit tested.  All reported defects must be resolved and have a final disposition status of complete.

      - Ready for Use- Certification (RFU) – Unit to SIT

        - Deliverable Description: Certification shall be a written statement that the Selected Contractor has completed all the necessary activities and tasks to build a fully functioning and working solution that is consistent with the approved requirements, and that the Selected Contractor has validated the working solution against the approved requirements through successful testing by the Selected Contractor.

        - Acceptance Criteria: Written certification must conform to the deliverable description.

      - Execution of SIT  tests and Completion of SIT Test Results Report

        - Deliverable Description: SIT Test Results Report shall be in accordance with the Comprehensive Test Plan and SIT Test Descriptions and Scripts, and include:

- Executed test script containing Pass/Fail and retest information

- List of all reported defects with disposition status

        - Acceptance Criteria: Completed SIT testing report must show executed tests and results.  All reported defects must have a disposition status. There must be zero Very High and High severity defects and less than 20 Medium and Low severity defects.

      - Ready for Use- Certification (RFU) –SIT to UAT

        - Deliverable Description: Certification shall be a written statement that the Selected Contractor has completed all the necessary activities and tasks to build a fully functioning and working solution that is consistent with the approved requirements, and that the Selected Contractor has validated the working solution against the approved requirements through successful testing by the Selected Contractor.

        - Acceptance Criteria: Written certification must conform to the deliverable description. There must be zero Very High and High severity defects and less than 20 Medium and Low severity defects.

      - Project Defect Report

        - Deliverable Description: Project Defect Report shall be in accordance with the Comprehensive Test Plan and include:

- Summary of all reported defects from Unit Testing, SIT, UAT, and Performance Testing

- Defect disposition status and resolution comments for all defects

        - Acceptance Criteria: Completed Project Defect Report must include defects detected for each level of testing, with disposition status and resolution comments.

      - Execution of Performance tests and Completed Performance Test Results Report

        - Deliverable Description: Performance Test Results Report shall be in accordance with the Comprehensive Test Plan and Performance Test Descriptions and Scripts, and include:

- Executed test script containing actual performance metrics and indicating Pass/Fail based on performance requirement threshold s

- Performance tuning strategies and retest information

- List of all reported defects with disposition status

        - Acceptance Criteria: Completed Performance testing report must show executed tests and results for performance test in the test description.  All deviations from the stated performance requirements must be approved by PDE prior to acceptance of this deliverable.

  - Implementation

    - Key Tasks

      - Develop the Implementation Plan and complete PDE Deployment template

        - Task Description: The Selected Contractor shall develop an Implementation plan that discusses the aspects of planning for implementation of the system into Production.  The implementation plan shall address all high-level tasks from the PDE Deployment template.

        - Selected Contractor Responsibility:

- Develop plan and fill out PDE Deployment template.

- Provide plan for review and make revisions based on PDE comments.

        - PDE Responsibility:

- Review plan and completed PDE Deployment template.

- Provide comments to the Selected Contractor.

- Approve plan upon revisions.

      - Migration and Ready for Use- Certification (RFU) – UAT to Production

        - Task Description: Upon successful completion/PDE signoff of UAT, the Selected Contractor shall guide PDE staff and/or designee through the successful migration to production environment, executing the tasks in the Deployment Manual. (Reference Appendix R Deployment manual). Successful migration shall be complete and Ready for Use Certification approved by June 16, 2014.

After successful migration, a written certification shall be drafted by the Selected Contractor to certify that all necessary activities and tasks to build a fully functioning and working solution have been completed consistent with the approved requirements, and that the Selected Contractor has validated the working solution against the approved requirements through successful testing.

        - Selected Contractor Responsibility:

- Supervise successful migration to production environment.

- Draft RFU when migration to Production is completed.

        - PDE Responsibility:

- Provide production environment.

- Perform the implementation under Selected Contractor supervision

- Approve RFU.

    - Deliverables

      - Implementation Plan

        - Deliverable Description: The Selected Contractor shall provide a plan that includes, at a minimum:

- The approach for implementation into the Production environment.

- System Description

- Assumptions and Constraints

- Description of implementation

- Points of Contact

- Major tasks and implementation schedule

- Implementation Support

- Hardware, software, facilities, and materials

- Staffing Requirements

- Training of Implementation Staff

- Outstanding Issues and Implementation Impact

- Performance Monitoring

- Implementation Requirements.

- Tasks, task owners, dates, status, comments, covering operational readiness, verification of hardware and software set up and installation, steps for application deployment, Backup and recovery procedures, defect resolution and emergency fixes, risk and contingency plan

- Implementation steps

- Acceptance Criteria

        - Acceptance Criteria: The Implementation Plan must contain the necessary information for successful implementation.

The Schedule within the Implementation Plan environment must align with project schedule.

The Plan must ensure that all steps/tasks presented in the plan and PDE Deployment document are in the correct order to deploy into Production.

The Schedule within the Implementation Plan must align with project schedule:

- The approach for implementation, including all activities related to code and data base implementation for the Production environment.

- Implementation Schedule/Tasks by environment should include:  Task, Task owner, date, status, comments, covering operational readiness, verification of each environments hardware and software set up and installation, steps for application deployment into each environment, Backup and recovery procedures, defect resolution and emergency fixes, risk and contingency plan

      - Final Source Code

        - Deliverable Description: The final version of source code shall include source code for the solution and for those components that are non-Ed-Fi specific and unique to PDE’s customization requirements.

        - Acceptance Criteria: Final version of PDE-accepted code must be received into TFS.

      - Ready for Use- Certification (RFU) – UAT to Production

        - Deliverable Description: Certification shall be a written statement that the Selected Contractor has completed all the necessary activities and tasks to build a fully functioning and working solution that is consistent with the approved requirements, and that the Selected Contractor has validated the working solution against the approved requirements through successful testing by the Selected Contractor.

        - Acceptance Criteria: Written certification must conform to the deliverable description. There must be no Very High or High severity defects and less than 5 Medium and less than 5 Low severity defects.

  - Technical Documentation and Knowledge Transfer

    - Key Tasks

      - Update existing technical documentation

        - Task Description: The Selected Contractor shall update technical documentation for Dashboard. Documentation shall be as described in Deliverable Definition for Technical Documentation.

        - Selected Contractor Responsibility:

- Update technical documentation.

        - PDE Responsibility:

- Review and approve documentation in a timely manner.

      - Develop knowledge transfer plan

        - Task Description: The Selected Contractor shall draft a Knowledge Transfer plan indicating their approach to knowledge transfer. See Deliverable Description for requirements.

        - Selected Contractor Responsibility:

- Create plan.

- Revise plan per received comments.

- Deliver Final Knowledge Transfer Plan.

        - PDE Responsibility:

- Review and approve documentation in a timely manner.

      - Provide knowledge transfer

        - Task Description: The Selected Contractor shall transfer technical knowledge to PDE staff, to be completed 30 days prior to the end of the contract. The Selected Contractor shall survey PDE staff regarding satisfaction with knowledge transfer and receive a minimum rating of 70 percent.

The Selected Contractor shall provide knowledge transfer of the technical solution to PDE IT staff prior to implementation of the solution. Knowledge transfer shall occur through verbal communication, mentorship and documentation via on-going reviews of the system components and documentation for the Dashboard UI, the ODS and ETL used to load it, and the Dashboard Data Mart and ETL used to load it.

        - Selected Contractor Responsibility:

- Provide knowledge transfer to PDE staff.

        - PDE Responsibility:

- Participate in knowledge transfer activities.

    - Deliverables

      - Technical Documentation

        - Deliverable Description: Technical Documentation shall include:

- Enterprise Server Farm:  Managed Services Lite (MSL) Document

- Architecture/design overview

- Metric definitions

- System maintenance and configuration manual

- PDE Deployment Template

- Fully attributed data model and data dictionary (including data definition language)

- ETL mappings and transformation logic

- ETL job stream (sequence of packages, mapping, and data aggregations)

- Ed-Fi technical documentation

- Application Functionality Overview

- Error Messages and Logs (locations and examples of messages)

- Software/Hardware Configuration Requirements (if any)

- Application Screen/Database

        - Acceptance Criteria: Updated Ed-Fi technical documentation must include all enhancements and additions delivered per this SOW.

Initial delivery must include documents with “track changes” to identify all Selected Contractor made changes.

The final document must contain all changes which have been approved by PDE.

The documents must have retained the original format with no editing, grammar, formatting or content defects

      - Knowledge Transfer Plan

        - Deliverable Description: The plan shall include, at a minimum, the approach to knowledge transfer, outlines of knowledge transfer sessions, identified audience for each session, tasks/activities, duration, start and finish dates, and task owners including Commonwealth staff.

        - Acceptance Criteria: The Knowledge Transfer Plan must be reviewed and contain the necessary information for PDE staff to sustain the solution.

The Schedule of sessions within the Plan must align with project schedule

All categories of knowledge transfer must be defined in the plan and meet PDE approval.

The approach for the plan aligns with the task definition above.

Review must be acknowledged and approved.

      - Knowledge Transfer Sessions

        - Deliverable Description: The Selected Contractor shall provide face to face sessions with PDE IT staff.

        - Acceptance Criteria: Survey of session attendees must have a 70 percent satisfaction rating

  - Development of Statewide Deployment Plan

    - Key Tasks

      - Develop the Statewide Deployment Plan

        - Task Description: The Selected Contractor shall develop the deployment plan which:

- Describes the events, tasks and ongoing support necessary to make the Dashboard operational for the additional IUs and LEAs Statewide.

- Describes the required infrastructure.

- Supports the deployment, adoption and use of the Dashboard across all LEAs in Pennsylvania.

        - Selected Contractor Responsibility:

- Create Statewide Deployment Plan.

        - PDE Responsibility:

- Provide timely input to the development of the Statewide Deployment Plan.

    - Deliverables

      - Statewide Deployment Plan

        - Deliverable Description: The Statewide Deployment Plan shall describe the events, tasks and ongoing support necessary for a phased implementation to expand the use of the Dashboard and Reports to LEAs statewide.  The Plan shall define the LEAs that will be implemented in each phase. The Plan shall include the definition of the type of support necessary to deploy the Dashboard statewide.  The Plan shall include resource definitions, estimated resource requirements including personnel for each phase.  Personnel requirements shall include PDE, IU, LEA and the Selected Contractor’s resources by position description/user role. The phased deployment schedule shall be included in the Plan.  The required infrastructure shall be specified and described.

        - Acceptance Criteria: Plan must contain the required elements of the plan and description of required infrastructure.

Plan must be approved by the PDE Leadership Team.

  - Optional Enhancement Support and Post-Warranty Defect Support

    - Key Tasks

      - Support Enhancements, Maintenance and Resolution of Post-Warranty Defects

        - Task Description: The Selected Contractor shall perform all tasks to meet the requirements in Section IV-3.

        - Selected Contractor Responsibility:

- Perform analysis, estimation and provide to PDE for prioritization and approval.

- Upon PDE approval create project management plan, perform design/configuration, unit testing, SIT, UAT Training, support UAT testing, perform implementation in accordance with the project management plan.

- Update Technical Documentation.

- Provide knowledge transfer.

        - PDE Responsibility:

- Provide post-warranty defects and enhancements to the Selected Contractor in accordance to the change management process defined at project initiation.

- Prioritize defects and enhancements for Selected Contractor assignment.

- Perform PDE SIT testing and coordinate UAT testing for prioritized build cycles.

  - Optional Implementation of Statewide Deployment Plan

    - Key Tasks

      - Implement the rollout to LEAs across the state

        - Task Description: The Selected Contractor shall perform all tasks necessary to execute the Statewide Deployment Plan

        - Selected Contractor Responsibility:

- Perform the activities outlined in the Statewide Deployment Plan.

        - PDE Responsibility:

- Oversee the implementation activities outlined in the Statewide Deployment Plan.

  - Optional Mapping of Local Assessment Tab Data

The Local Assessment tab is being activated in the Ed-Fi Dashboard Phase II, and ETL of data will be configured to populate that tab. However, LEAs are voluntary end users and will load Local Assessment data once the Dashboard is in production. Local Assessments can be loaded through a simple generic template. Some LEAs use local assessment vendors that are able to map the assessment results to the generic template, while others may need guidance and support to map the assessments to be able to utilize this functionality.

    - Key Tasks

      - Analyze and map data for local assessments

        - Task Description: For specific local assessments to be identified by PDE, the Selected Contractor shall analyze and map the local assessment to the simple generic PIMS Assessment Template. The Selected Contractor shall document the mapping for each local assessment in the format used in the PIMS Manual, identifying required fields and associated mapping to the generic template.

        - Selected Contractor Responsibility:

- Analyze local assessment data and perform mapping.

- Draft and Update the PIMS Local Assessment document.

        - PDE Responsibility:

- Provide List of Local Assessments to be mapped.

- Review Draft and Updated PIMS Local Assessment document.

- Reports and Project Control

As referenced in IV-3, Requirements, the Selected Contractor shall provide project management services throughout the life of the contract.  The Selected Contractor shall create and maintain the following plans, reports, and logs (in electronic format) throughout the life of the project. The Selected Contractor shall deliver all reports to the SharePoint repository established for the project.

    - Key Tasks

      - Create, maintain and execute Project Management Plan

        - Task Description: The Selected Contractor shall draft and update the Project Management Plan with all changes. The Selected Contractor shall deliver the draft to PDE within two weeks of project initiation. See Deliverable Definition for Project Management Plan requirements.

        - Selected Contractor Responsibility:

- Draft and provide to PDE for review.

- Maintain the Project Management Plan on a weekly basis

        - PDE Responsibility:

- Review and accept Project Management Plan and updates.

      - Create and update Project Schedule

        - Task Description: The Selected Contractor shall provide a Project Schedule detailing all work to be performed to complete the project.  The Selected Contractor shall submit an initial Project Schedule to be reviewed and approved by the Commonwealth, then baselined and maintained by the Selected Contractor through the life of the project.  See Deliverable Definition for Project Schedule and Update requirements.

The Selected Contractor shall develop and maintain the Project Schedule in Microsoft Project 2010.  Project and product deliverables/milestones shall be included and highlighted in the Project Schedule for reporting purposes.

        - Selected Contractor Responsibility:

- Produce initial plan at the beginning of the project and update throughout the project weekly.

        - PDE Responsibility:

- Provide input to detailed project plan.

      - Produce weekly status reports and present at each weekly status meeting

        - Task Description: The Selected Contractor shall monitor and capture project performance metrics in the status reports.  These metrics shall include variances in actual versus planned schedule, scope, and spend.

The Weekly Status Report shall be submitted and presented at each scheduled weekly status meeting. See Deliverable Definition for Weekly Status Report requirements.

Weekly Status reports shall include capture and monitoring of project performance metrics.  These metrics shall include variances in actual versus planned schedule, scope, and spend.  Based on the weekly status report template provided by PDE, Weekly Status Reports shall include:

- Date of the report and period covered by the report

- A list of activities and accomplishments for the completed reporting period

- A list of planned activities and accomplishments for the next reporting period

- A list of risks and proposed mitigation plans

- Review and status issues requiring PDE decisions

- Review and status of risks and proposed mitigation plans

- Review and status of action items and issues

- Updates on deliverable progress

- Project performance metrics (schedule, scope, and spend)

- Updated Project Log

- Updated Project Plan, Schedule, WBS

- Minutes of prior weekly status meeting and all other meetings

        - Selected Contractor Responsibility:

- Produce and distribute weekly status report.

        - PDE Responsibility:

- Review weekly status report.

      - Create and maintain Project Log

        - Task Description: The Selected Contractor shall create a project log repository and maintain all project documentation and calendar within the repository. See Deliverable Definition for Project Log requirements.

The Project Log shall be a central place to capture, track, and maintain the following subsidiary logs:  Risks, Action items, Issues, Decisions, and Changes.  Each log shall contain, if applicable, the following information:

- Entry identifier

- Entry description

- Type of entry

- Date entry opened

- Who reported the entry

- Priority or rank of entry

- Who entry assigned to

- Date entry assigned

- Due date of entry

- Date entry closed

- Status of the entry

- Resolution or comments

        - Selected Contractor Responsibility:

- Maintain all project documentation in the Project Log.

        - PDE Responsibility:

- Review Project Log for completeness.

      - Create Project Closure Report

        - Task Description: The Selected Contractor shall create a document that outlines the issues/situations encountered throughout the life of the project. The Selected Contractor shall elaborate on each issue/situation. Any unapproved outstanding issues shall be remedied prior to project closeout.  See Deliverable Definition for Project Closure Report requirements.

The Project Closure Report shall be submitted by the Selected Contractor for approval within 7 days after the project completion.

The Selected Contractor shall present the Project Closure Report to PDE staff within two weeks of project end.

        - Selected Contractor Responsibility:

- Prepare project closure documentation.

        - PDE Responsibility:

- Review Project Closure Documentation.

- Approve Closeout.

    - Deliverables

      - Project Management Plan and Updates

Due Dates:

- Update of proposed plan within 2 weeks

- Weekly updates

        - Deliverable Description: The project management plan shall follow PMI and Commonwealth standards and include the following sub-plans at a minimum, and as negotiated with PDE:

- Communications Management

- Change Management

- Risk Management

- Quality Management.

The Project Management Plan shall be updated weekly with the Weekly Status Report

The Communications Management Plan shall address:

- Project Organization and structure including the roles and responsibilities of project team members needed to complete the project deliverables.  The project team structure shall represent both technical and business participants.  The Project Organization should include a team directory with member information offering a single place to look up and contact team members.

- Identification of stakeholders who are to receive each communications

- The form and content of communication for the various types of information to be distributed (presentations, status reports, status meetings, team meetings)

- Identification and scheduling of all standing meetings including project team and stakeholder status meetings.  Project team status meetings shall be scheduled weekly and stakeholder meetings monthly.  Status meetings shall be held in person, by WebEx, conference calls, or any combination.  The Selected Contractor shall create meeting agendas, facilitate the meetings, and produce and distribute meeting minutes.

- The technology or distribution method and format to be used (e-mail, handouts, shared network directory, collaboration website)

- The frequency (daily, weekly, monthly) various types of information shall be distributed and if intermediate status updates shall be disseminated

- Where all project information shall located, where the project team and other stakeholders can place their information, and how they can access the information

The Change Management Plan shall describe the change process to track change requests from submittal to final disposition. The Change Management Plan shall include the process to track submission, coordination, review, evaluation, categorization, and approval for release of any and all changes.  It shall address who receives requests and any forms and change logs to be used.  The Change Management plan shall identify the level of authority included within a change review team to review and make change decisions during the project. The review team approves, defers, or rejects any changes that occur during the project.  The Selected Contractor shall capture, track, and maintain change status in a change log.

The Risk Management Plan shall identify risks and what actions shall be taken to manage risks throughout the life of a project. A risk shall be defined as any factor that may potentially interfere with successful completion of the project.  The Risk Management Plan shall cover who is responsible for managing the risks, how they shall be tracked throughout the project, how contingency plans shall be implemented, and how project reserves shall be allocated to handle risk.  As risks are identified, they shall be entered into a risk log which acts as a central repository for all risks identified by the project.

The Quality Management Plan shall document the Selected Contractor’s quality assurance methodology for software and work product development.  It shall include testing methodology.

        - Acceptance Criteria: Plan must clearly document the project scope and delineate what is in-scope for the project, and what is out-of-scope. Plan must include scope, schedule, risk, change, issue, communication, and quality sub plans. Accurately reflect the work to be done.  Plan must describe Project Roles and Responsibilities for Selected Contractor, PDE and external stakeholders.

Project Management Plan must accurately reflect the approved changes throughout the project duration.

Plan must be updated and submitted for approval by PDE management following any necessary changes made in accordance with the Change Management Plan.

Project Management Plan must contain only PDE approved changes and must be current.

First and Final Draft must be submitted electronically in the agreed upon file format.

      - Project Schedule and Updates

Due Dates:

- Initial baseline within 2 weeks

- Weekly updates

        - Deliverable Description: The Project Schedule shall contain a description of the detailed tasks as known at the beginning of the project, including task durations, dependencies, resource assignments and the responsible parties.

The Project Schedule shall include a Work Breakdown Structure (WBS) and schedule.  It shall contain all the work (phases, activities, and tasks), planned schedule dates for the work to occur, and resources (Commonwealth and Selected Contractor) assigned to accomplish the project and the planned schedule dates for the work to occur.

        - Acceptance Criteria: Schedule must detail all (known) project tasks, effort hour estimates, task resource assignments, percent of the project that is complete, proposed task begin and end dates, dependencies, proposed start and end dates, and actual start and end dates for the project.

Schedule must be baselined with the starting information on the PDE-approved project plan.

Schedule and updates must be developed and submitted in an .mpp and .pdf format.

Schedule and updates must accurately reflect the schedule, deliverables, review process, and tasks as defined in the Project Management Plan.

Schedule and updates must be provided in both task form and Gantt Chart.

      - Project Closure Report

Due Dates:

- Written Report within 1 weeks of project end

- Presentation within 2 weeks of project end

        - Deliverable Description: Project Closure Report shall contain lessons learned and any approved outstanding issues to include the following:

  - Description

  - Learning points (identify what was planned vs. what actually happened)

  - Analysis (determine root cause)

  - Alternatives for future activity to avoid having the issue/situation occur again

Presentation of Project Closure Report shall be made to PDE staff

        - Acceptance Criteria: Report must include all lessons learned accumulated and reported weekly during project duration.

Report must be presented to PDE staff within two weeks of project end.

- Purchase order Requirements — Small Diverse Business Participation

All purchase orders containing Small Diverse Business participation and must also include a provision requiring the selected Contractor to meet and maintain those commitments made to Small Diverse Businesses at the time of proposal submittal or purchase order negotiation, unless a change in the commitment is approved by the BSBO.  All purchase orders containing Small Diverse Business participation must include a provision requiring Small Diverse Business subcontractors to perform at least 50% of the subcontracted work.

The selected Contractor’s commitments to Small Diverse Businesses made at the time of proposal submittal or purchase order negotiation shall, to the extent so provided in the commitment, be maintained throughout the term of the purchase order and through any renewal or extension of the purchase order.  Any proposed change must be submitted to BSBO, which will make a recommendation to the Issuing Officer regarding a course of action.

If a purchase order is assigned to another Contractor, the new Contractor must maintain the Small Diverse Business participation of the original purchase order.

The selected Contractor shall complete the Prime Contractor’s Quarterly Utilization Report (or similar type document containing the same information) and submit it to the Contracting Officer of the Issuing Office and BSBO within 10 workdays at the end of each quarter the purchase order is in force.  This information will be used to determine the actual dollar amount paid to Small Diverse Business subcontractors and suppliers.  Also, this information will serve as a record of fulfillment of the commitment the selected Contractor made and for which it received Small Diverse Business participation points.  If there was no activity during the quarter then the form must be completed by stating “No activity in this quarter.”

NOTE: EQUAL EMPLOYMENT OPPORTUNITY AND CONTRACT COMPLIANCE STATEMENTS REFERRING TO COMPANY EQUAL EMPLOYMENT OPPORTUNITY POLICIES OR PAST CONTRACT COMPLIANCE PRACTICES DO NOT CONSTITUTE PROOF OF SMALL DIVERSE BUSINESS STATUS OR ENTITLE A CONTRACTOR TO RECEIVE CREDIT FOR SMALL DIVERSE BUSINESS UTILIZATION.