INFORMATION TECHNOLOGY SERVICES ITQ

REQUEST FOR QUOTATIONS FOR

PA WIC MIS/EBT Implementation

MIS Implementation Services

ISSUING OFFICE

Office of Information Technology

RFQ NUMBER

6100034439

DATE OF ISSUANCE

July 27, 2015

The Office of Administration, Office of Information Technology has posted solicitation 6100034439 for

PA WIC MIS/EBT Implementation MIS Implementation Services.  Please go to the eMarketplace Website to view and download all documentation pertaining to this solicitation.

This is a restricted solicitation, only those contractors qualified in one (1) or more of the following service category(ies) under the Commonwealth’s Information Technology (IT) Services Invitation to Qualify (ITQ) Contract, 4400004480, prior to the bid opening date may respond.

- Consulting Services – IT General

- Software Development Services

Organizations interested in doing business with the Commonwealth through this contract must begin by registering with the Commonwealth as a Procurement Supplier.  For more information about registration, please view the Registration Guide.

Once an organization is registered with the Commonwealth, they must develop and submit a bid through the PASupplierPortal Website in order to qualify for one, all, or any combination of the service categories associated with this contract.  The Commonwealth will evaluate the bid along with all supporting documentation to determine whether the organization meets the minimum eligibility requirements.

For more information about the Commonwealth’s Invitation to Qualify contracts and their policies, please visit the ITQ Website.

REQUEST FOR QUOTATIONS

FOR

PA WIC MIS/EBT Implementation

MIS Implementation Services

TABLE OF CONTENTS

CALENDAR OF EVENTS									4

Part I - GENERAL INFORMATION							5

Part II - PROPOSAL REQUIREMENTS							14

Part III - CRITERIA FOR SELECTION							20

Part IV - WORK STATEMENT								25

APPENDIX A, QUESTIONS SUBMITTAL TEMPLATE

APPENDIX B, PROPOSAL COVER SHEET

APPENDIX C, TRADE SECRET/CONFIDENTIAL PROPRIETARY INFORMATION NOTICE

APPENDIX D, PROJECT REFERENCES

APPENDIX E, PERSONNEL EXPERIENCE BY KEY POSITION

APPENDIX F, SMALL DIVERSE BUSINESS LETTER OF INTENT

APPENDIX G, IVV MIS EBT DELIVERABLES

APPENDIX H, COST MATRIX

APPENDIX I, DOMESTIC WORKFORCE UTILIZATION CERTIFICATION

APPENDIX J, LOBBYING CERTIFICATION FORM

APPENDIX K, gap analysis

aPPENDIX L, SERVICE LEVEL AGREEMENTS

APPENDIX M, MIS EBT TRAINING PLAN DRAFT

CALENDAR OF EVENTS

The Commonwealth will make every effort to adhere to the following schedule:

| Activity | Responsibility | Date |
| --- | --- | --- |
| Deadline to submit Questions via email to: OA-OIT Lead, RFQ # 6100034439 RA-OITPurchases@state.pa.us Reference Section I-6 | Contractors | Tuesday, August 11, 2015 at 1:00 PM |
| Pre-proposal Conference *Optional* Office for Information Technology Bureau of IT Procurement Finance Building, 5th Floor, Room 503 613 North Street Harrisburg, PA 17120-0400 | Issuing Office/ Contractors | Tuesday, August 18, 2015 at 2:00 PM |
| Answers to Potential Contractor questions posted to the DGS website (http://www.emarketplace.state.pa.us/Search.aspx), no later than this date. | Issuing Office | Wednesday, August 26, 2015 at 4:30 PM |
| Please monitor the DGS website for all communications regarding the RFQ. | Contractors | Ongoing |
| Sealed proposal must be received by the Issuing Office at: (Janis Brown) Bureau of IT Procurement c/o Commonwealth Mail Processing Center 2 Technology Park (rear) Attn: IT Procurement, Finance Building, Room 506 Harrisburg, PA 17110 NOTE: Proposal must be time and date stamped by the facility receiving the proposals. Proposal may only be hand-delivered to the address set forth in the Calendar of Events, between 6:15 a.m. and 2:15 p.m., Monday through Friday, excluding Commonwealth holidays. | Contractors | Thursday, September 10, 2015 at 1:00 PM |
| Tentative schedule for oral presentations as set forth in Section I-22. The Issuing Office will notify Contractors selected to conduct oral presentations. | Contractors | TENTATIVE: Week of October 26, 2015 |

PART I

GENERAL INFORMATION

- Purpose

This Request for Quotes ("RFQ") provides to those interested in submitting proposals for the subject procurement ("Contractors") sufficient information to enable them to prepare and submit proposals for the Office of Information Technology Bureau of IT Procurement’s consideration on behalf of the Commonwealth of Pennsylvania ("Commonwealth") to satisfy a need for PA WIC MIS/EBT Implementation - MIS Implementation Services ("Project").

- Issuing Office

The Office of Information Technology Bureau of IT Procurement ("Issuing Office") has issued this RFQ on behalf of the Commonwealth.  The sole point of contact in the Commonwealth for this RFQ is Janis Brown, Bureau of IT Procurement, 613 North Street, Finance Building, Room 506, Harrisburg, PA  17120-0400, RA-OITPurchases@state.pa.us, the Issuing Officer for this RFQ.  Please refer all inquiries to the Issuing Officer.

- Scope

This RFQ contains instructions governing the requested proposals, including the requirements for the information and material to be included; a description of the service to be provided; requirements which Contractors must meet to be eligible for consideration; general evaluation criteria; and other requirements specific to this RFQ.

- Problem Statement

This RFQ requests software development and configuration services to implement the smart client Mountain Plains State Consortium (MPSC) Management Information System (MIS) currently in use in Wyoming, into the PA-WIC environment and provide initial maintenance and support after the successful implementation.  In coordination with the implementation of the MPSC MIS, PA-WIC will also be migrating from paper food instruments to Electronic Benefit Transfer (EBT).  Additional detail is provided in  Part IV of this RFQ

- Pre-proposal Conference

The Issuing Office will hold a pre-proposal conference as specified in the Calendar of Events.  The purpose of this conference is to provide opportunity for clarification of the RFQ.  Contractors should forward all questions to the Issuing Office in accordance with Part I-6 to ensure adequate time for analysis before the Issuing Office provides an answer.  Contractors may also ask questions at the conference.  In view of the limited facilities available for the conference, Contractors should limit their representation to two (2) individuals per Contractor.  The pre-proposal conference is for information only.  Any answers furnished during the conference will not be official until they have been verified, in writing, by the Issuing Office.  All questions and written answers will be posted on the Department of General Services’ (“DGS”) website (www.emarketplace.state.pa.us) as an addendum to, and shall become part of, this RFQ.  Attendance at the Pre-proposal Conference is optional.

- Questions and Answers

If a Contractor has any questions regarding this RFQ, the Contractor must submit the questions by email (with the subject line "IT ITQ RFQ 6100034439 PA WIC MIS Question") to the Issuing Officer named in Part I-2 of the RFQ.  Questions must be submitted via at RA-OITPurchases@state.pa.us no later than the date and time specified in the Calendar of Events.  All questions must be submitted on the Questions Submittal Template (Appendix A to this RFQ), as an email attachment. The Contractor shall not attempt to contact the Issuing Officer by any other means.  The Issuing Officer will post the answers to the DGS website.  A Contractor who submits a question after the deadline date for receipt of questions indicated on the Calendar of Events assumes the risk that its proposal will not be responsive or competitive because the Commonwealth is not able to respond before the proposal receipt date or in sufficient time for the Contractor to prepare a responsive or competitive proposal. When submitted after the deadline date for receipt of questions indicated on the Calendar of Events, the Issuing Officer may respond to questions of an administrative nature by directing the questioning Contractor to specific provisions in the RFQ.  To the extent that the Issuing Office decides to respond to a non-administrative question after the deadline date for receipt of questions indicated on the Calendar of Events, the answer will be provided to all Contractors through an addendum.

All questions and responses as posted on the DGS website are considered as an addendum to, and part of, this RFQ.  Each Contractor shall be responsible to monitor the DGS website for new or revised RFQ information.  The Issuing Office shall not be bound by any verbal information nor shall it be bound by any written information that is not either contained within the RFQ or formally issued as an addendum by the Issuing Office.  The Issuing Office does not consider questions to be a protest of the specifications or of the solicitation.

- Addenda to RFQ

If the Issuing Office deems it necessary to revise any part of this RFQ before the proposal response date, the Issuing Office will post an addendum to the DGS website at http://www.emarketplace.state.pa.us.  Answers to the questions asked during the questions and answer period will also be posted to the DGS website as an addendum to the RFQ.  It is the Contractor’s responsibility to periodically check the website for any new information or addenda to the RFQ.

- Electronic Version of RFQ

This RFQ is being made available by electronic means.  The Contractor acknowledges and accepts full responsibility to insure that no changes are made to the RFQ.  In the event of a conflict between a version of the RFQ in the Contractor's possession and the Issuing Office's version of the RFQ, the Issuing Office's version shall govern.

- Response Date

To be considered, proposals must arrive at the Issuing Office on or before the time and date specified in the RFQ Calendar of Events.  Contractors which mail proposals should allow sufficient mail delivery time to ensure timely receipt of their proposals.  If, due to inclement weather, natural disaster, or any other cause, the Issuing Office location to which proposals are to be returned is closed on the proposal response date, the deadline for submission shall be automatically extended until the next Commonwealth business day on which the office is open, unless the Issuing Office otherwise notifies Contractors by posting an Addendum to the RFQ.  The time for submission of proposals shall remain the same.  Late proposals will not be considered.

- Incurring Costs

The Issuing Office is not liable for any costs the Contractor incurs in preparation and submission of its proposal, in participating in the RFQ process or in anticipation of award of a purchase order.

- Economy Of Preparation

Contractors should prepare proposals simply and economically, providing a straightforward, concise description of the Contractor's ability to meet the requirements of the RFQ.

The Commonwealth prefers that the technical submittal of the proposal not exceed a total of fifty (50) physical sheets; one hundred (100 pages), excluding all required and completed appendices, financial capability, resumes, and the Program Evaluation and Review  Technique (PERT) or similar type display..  Cost and SDB submittals are not subject to a page limit, but must be submitted per the guidelines outlined in Part II Proposal Requirements of this RFQ.  Proposals are to be submitted on a physical sheet of paper, defined as one (1) actual 8 ½ x 11 inch sheet of paper, 1 inch margins, ½ inch headers and footers Times New Roman 12-point font size, singled spaced with consecutive page numbers on the bottom.  Duplex printing is acceptable and suggested. Please keep marketing materials to a minimum.  Both the front and back of the physical sheet may be used bringing this to a total of one hundred (100 pages).  This physical sheet limit on the technical submittal of the proposal will apply to all Contractor’s provided materials covered in the technical submittal (cover letter, introduction, management overview, Contractor added appendices, etc.). Tabs and separation pages in the technical submittal will not be counted toward the total.  The entire technical submittal must be comprised of sheets of 8 ½ x 11 paper.  The required and completed RFQ appendices, will not be counted toward the preferred target of fifty (50) physical sheets of paper.  All other Contractor provided documentation will count towards the fifty (50) physical sheets.

- Small Diverse Business Information

The Issuing Office encourages participation by small diverse businesses as prime contractors, and encourages all prime contractors to make a significant commitment to use small diverse businesses as subcontractors and suppliers.

A Small Diverse Business is a DGS-certified minority-owned business, woman-owned business, veteran-owned business or service-disabled veteran-owned business.

A small business is a business in the United States which is independently owned, not dominant in its field of operation, employs no more than 100 full-time or full-time equivalent employees, and earns less than $7 million in gross annual revenues for building design, $20 million in gross annual revenues for sales and services and $25 million in gross annual revenues for those businesses in the information technology sales or service business.

Questions regarding this Program can be directed to:

Department of General Services

Bureau of Small Business Opportunities

Room 611, North Office Building

Harrisburg, PA 17125

Phone:  (717) 783-3119

Fax:  (717) 787-7052

Email:  gs-bsbo@pa.gov

Website: www.dgs.state.pa.us

The Department’s directory of BSBO-verified minority, women, veteran and service disabled veteran-owned businesses can be accessed from: Searching for Small Diverse Businesses.

- Proposals

To be considered, Contractors should submit a complete response to this RFQ to the Issuing Office, using the format provided in Part II, providing ten (10) paper copies of the Technical Submittal and two (2) paper copies of the Cost Submittal and two (2) paper copies of the Small Diverse Business (SDB) participation submittal.  In addition to the paper copies of the proposal, Contractors shall submit two (2) complete and exact copies of the entire proposal (Technical, Cost and SDB submittals, along with all requested documents) on CD-ROM or Flash drive in Microsoft Office or Microsoft Office-compatible format.  The electronic copy must be a mirror image of the paper copy and any spreadsheets must be in Microsoft Excel.  The Contractor must also submit an electronic copy of a redacted version of the entire proposal, if redactions are necessary per Part I, Section I-15. Proposal Contents C. Public Disclosure.  The redacted version should be clearly labeled as such in a separate folder on the CD or Flash drive.  The Contractors may not lock or protect any cells or tabs on any electronic submission.  The CD or Flash drive should clearly identify the Contractor and include the name and version number of the virus scanning software that was used to scan the CD or Flash drive before it was submitted.

Contractors should ensure that there is no costing information in the technical submittal.  Contractors should not reiterate technical information in the cost submittal. The Contractor shall make no other distribution of its proposal to any other Contractor or Commonwealth official or Commonwealth consultant.  Each proposal page should be numbered for ease of reference.  An official authorized to bind the Contractor to its provisions must sign the proposal. If the official signs the Proposal Cover Sheet (Appendix B to this RFQ) and the Proposal Cover Sheet is attached to the Contractor’s proposal, the requirement will be met.  (Acceptable signatures for the Proposal Cover Sheet include signatures of persons who may execute instruments for the applicable business organization type, in compliance with the Associations Code, 15 Pa.C.S. § 101, et seq., or others as may be substantiated by official documentation. Please contact the Issuing Office with questions.)   Designate and identify the technical proposal hard copy with the original signed Proposal Cover Sheet as the Original Technical Submittal.   For this RFQ, the proposal must remain valid until a purchase order is issued.  If the Issuing Office selects the Contractor’s proposal for award, the contents of the selected Contractor’s proposal will become, except to the extent the contents are changed through Best and Final Offers or negotiations, contractual obligations.

Each Contractor submitting a proposal specifically waives any right to withdraw or modify it, except that the Contractor may withdraw its proposal by written notice received at the Issuing Office’s address for proposal delivery prior to the exact hour and date specified for proposal receipt.  A Contractor or its authorized representative may withdraw its proposal in person prior to the exact hour and date set for proposal receipt, provided the withdrawing person provides appropriate identification and signs a receipt for the proposal.  A Contractor may modify its submitted proposal prior to the exact hour and date set for proposal receipt only by submitting a new sealed proposal or sealed modification which complies with the RFQ requirements.

- Alternate Proposals

The Issuing Office will not accept alternate proposals.

- Proposal Contents

- Confidential Information.  The Commonwealth is not requesting, and does not require, confidential proprietary information or trade secrets to be included as part of Contractors’ submissions in order to evaluate proposals submitted in response to this RFQ.  Accordingly, except as provided herein, Contractors should not label proposal submissions as confidential or proprietary or trade secret protected.  Any Contractor who determines that it must divulge such information as part of its proposal must submit the signed written statement described in subsection c. below and must additionally provide a redacted version of its proposal, which removes only the confidential proprietary information and trade secrets, for required public disclosure purposes.

- Commonwealth Use.  All material submitted with the proposal shall be considered the property of the Commonwealth of Pennsylvania and may be returned only at the Issuing Office’s option.  The Commonwealth has the right to use any or all ideas not protected by intellectual property rights that are presented in any proposal regardless of whether the proposal becomes part of a purchase order.  Notwithstanding any Contractor copyright and/or trademark designations contained on proposals, the Commonwealth shall have the right to make copies and distribute proposals internally and to comply with public record or other disclosure requirements under the provisions of any Commonwealth or United States statute or regulation, or rule or order of any court of competent jurisdiction.

- Public Disclosure.  After the award of a contract pursuant to this RFQ, all proposal submissions are subject to disclosure in response to a request for public records made under the Pennsylvania Right-to-Know-Law, 65 P.S. § 67.101, et seq.  If a proposal submission contains confidential proprietary information or trade secrets, a signed written statement to this effect must be provided with the submission in accordance with 65 P.S. § 67.707(b) for the information to be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests (See Trade Secret/Confidential Proprietary Information Notice (Appendix C to this RFQ).  Financial capability information submitted in response to Part II, Section II-8 of this RFQ is exempt from public records disclosure under 65 P.S. § 67.708(b)(26).  The Contractor must submit a completed and signed Appendix C to indicate what portion, if any, of its proposal documents should be withheld from disclosure.

- Contractor’s Representations and Authorizations

By submitting its proposal, each Contractor understands, represents, and acknowledges that:

- All of the Contractor’s information and representations in the proposal are true, correct, material and important, and the Issuing Office may rely upon the contents of the proposal in making an award.  The Commonwealth shall treat any misstatement, omission or misrepresentation as fraudulent concealment of the true facts relating to the proposal submission, punishable pursuant to 18 Pa. C.S. § 4904.

- The Contractor has arrived at the price(s) and amounts in its proposal independently and without consultation, communication, or agreement with any other Contractor or potential Contractor.

- The Contractor has not disclosed the price(s), the amount of the proposal, nor the approximate price(s) or amount(s) of its proposal to any other firm or person who is a Contractor or potential Contractor for this RFQ, and the Contractor shall not disclose any of these items on or before the proposal submission deadline specified in the Calendar of Events of this RFQ.

- The Contractor has not attempted, nor will it attempt, to induce any firm or person to refrain from submitting a proposal on this purchase order, or to submit a proposal higher than this proposal, or to submit any intentionally high or noncompetitive proposal or other form of complementary proposal.

- The Contractor makes its proposal in good faith and not pursuant to any agreement or discussion with, or inducement from, any firm or person to submit a complementary or other noncompetitive proposal.

- To the best knowledge of the person signing the proposal for the Contractor, the Contractor, its affiliates, subsidiaries, officers, directors, and employees are not currently under investigation by any Local, State, or Federal governmental agency and have not in the last four (4) years been convicted or found liable for any act prohibited by Local, State or Federal law in any jurisdiction, involving conspiracy or collusion with respect to bidding or proposing on any public contract, except as the Contractor has disclosed in its proposal.

- To the best of the knowledge of the person signing the proposal for the Contractor and except as the Contractor has otherwise disclosed in its proposal, the Contractor has no outstanding, delinquent obligations to the Commonwealth including, but not limited to, any state tax liability not being contested on appeal or other obligation of the Contractor that is owed to the Commonwealth.

- The Contractor is not currently under suspension or debarment by the Commonwealth, any other state or the federal government, and if the Contractor cannot so certify, then it shall submit along with its proposal a written explanation of why it cannot make such certification.

- The Contractor has not made, under separate contract with the Issuing Office, any recommendations to the Issuing Office concerning the need for the services described in its proposal or the specifications for the services described in the proposal.  (See Pennsylvania State Adverse Interest Act)

- The Contractor, by submitting its proposal, authorizes Commonwealth agencies to release to the Commonwealth information concerning the Contractor's Pennsylvania taxes, unemployment compensation and workers’ compensation liabilities.

- The selected Contractor shall not begin to perform until it receives purchase order from the Commonwealth.

- Restriction Of Contact

From the issue date of this RFQ until the Issuing Office selects a proposal for award, the Issuing Officer is the sole point of contact concerning this RFQ.  Any violation of this condition may be cause for the Issuing Office to reject the offending Contractor's proposal.  If the Issuing Office later discovers that the Contractor has engaged in any violations of this condition, the Issuing Office may reject the offending Contractor's proposal or rescind its purchase order award.  Contractors must agree not to distribute any part of their proposals beyond the Issuing Office.  A Contractor who shares information contained in its proposal with other Commonwealth personnel and/or competing Contractor personnel may be disqualified.

- Prime Contractor Responsibilities

The selected Contractor will be required to assume responsibility for all services offered in its proposal whether it produces them itself or by subcontract.  The Issuing Office and Project Manager will consider the selected Contractor to be the sole point of contact with regard to contractual and purchase order matters.

I-19 Resources

Contractors shall provide all services, supplies, hardware, software, facilities, and other support necessary to complete the identified work, except as otherwise provided in this Part I-19.

Department of Health (DOH) Bureau of Informatics and Information Technology (BIIT) will provide a work area for the Contractor and subcontractor employees and reasonable meeting space primarily at 2150 Herr Street, Harrisburg, PA for conducting meetings on the project. The work area and meeting space provided will vary in type, size and availability.  Meeting space may also be available at the Health & Welfare Building as required.  Work surfaces will be provided for up to five (5) team members.  DOH anticipates that some onsite work will be performed by the MIS Project Manager, the MIS Technical Team Lead, the MIS Implementation Lead, and the MIS Clinic Rollout Specialist(s), MIS Training Specialist(s) and the Business Analyst.

DOH BIIT will also provide the following items in support of Contractor staff:

    - Access to the required Commonwealth environments through a Virtual Private Network (VPN) or other connection in compliance with Commonwealth standards.

    - Desks or appropriate work surfaces for up to five (5) team members

    - Chairs for up to five (5) team members

    - Telephones for up to five (5) team members

    - Access to shared Facsimile machine, copy and printing equipment (including printing supplies)

    - Office supplies for up to five (5) team members

    - Commonwealth email accounts

    - Access to required Commonwealth site facilities

    - Access to existing project documentation.

    - DOH will not provide administrative/clerical support staff to support the Contractor in their role on this project.

- Rejection Of Proposals

The Issuing Office reserves the right, in its sole and complete discretion, to reject any proposal received in response to this RFQ, or to negotiate separately with competing Contractors.

- Discussions for Clarification

Contractors may be required to make an oral or written clarification of their proposals to the Issuing Office to ensure thorough mutual understanding and contractor responsiveness to the solicitation requirements.  The Issuing Office will initiate requests for clarification. Clarifications may occur at any stage of the evaluation and selection process prior to issuance of a purchase order.

- Best and Final Offer (BAFO)

- While not required, the Issuing Office reserves the right to conduct discussions with Contractors for the purpose of obtaining “Best and Final Offers.”  To obtain Best and Final Offers from Contractors, the Issuing Office may do one or more of the following, in combination and in any order:

- Schedule oral presentations. Contractors shall be prepared to conduct oral presentations tentatively scheduled the week of October 26, 2015.  The Issuing Office will notify Contractor selected to conduct oral presentations.

- Request revised proposals;

- Conduct a reverse online auction; and

- Enter into pre-selection negotiations.

- The following  Contractors will not be invited by the Issuing Office to submit a Best and Final Offer:

- Those Contractors which the Issuing Office has determined to be not responsible or whose proposals the Issuing Office has determined to be not responsive.

- Those Contractors, which the Issuing Office has determined in accordance with Part III, Section III-5, from the submitted and gathered financial and other information, do not possess the financial capability, experience or qualifications to assure good faith performance of the purchase order.

- Those Contractors whose score for their technical submittal of the proposal is less than 70% of the total amount of technical points allotted to the technical criterion.

The Issuing Office may further limit participation in the Best and Final Offers process to those remaining responsible Contractors which the Issuing Office has, within its discretion, determined to be within the top competitive range of responsive proposals.

- Evaluation Criteria found in Part III, Section III-4, shall also be used to evaluate the Best and Final Offers.

- Price reductions offered through any reverse online auction shall have no effect upon the Contractor’s Technical Submittal.  Dollar commitments to Small Diverse Businesses can be reduced only in the same percentage as the percent reduction in the total price offered through any reverse online auction or negotiations.

- Notification of Selection

  - Negotiations. The Issuing Office will notify all Contractors in writing of the Contractor selected for negotiations after the Issuing Office has determined, taking into consideration all of the evaluation factors, the proposal that is the most advantageous to the Issuing Office.

  - Award. Contractors whose proposals are not selected will be notified when negotiations have been successfully completed and the final negotiated purchase order has been issued to the selected Contractor.

- Purchase Order

The successful Contractor will be issued a purchase order with reference to IT ITQ Contract #4400004480.  The term of the purchase order will commence on the Effective Date and will end in three (3) years with two (2) additional one (1)-year options available. No work may begin or be reimbursed prior to issuance of the purchase order.  The selected Contractor will be paid after submitting invoices, provided it is in accordance with the work plan and approved by DOH.  Final payment will not be made until all Project work has been successfully completed.

- Debriefing Conferences

Upon notification of award, Contractors whose proposals were not selected will be given the opportunity to be debriefed. The Issuing Office will schedule the debriefing at a mutually agreeable time.  The debriefing will not compare the Contractor with other Contractors, other than the position of the Contractor’s proposal in relation to all other Contractor proposals.

- News Releases

Contractors shall not issue news releases, internet postings, advertisements or any other public communications pertaining to this Project without prior written approval of the Issuing Office, and then only in coordination with the Issuing Office.

- Terms and Conditions

The requirements and terms and conditions of IT ITQ Contract #4400004480 shall govern the purchase order issued as a result of this RFQ.

- Information Technology Policies

This RFQ is subject to the Information Technology Policies (ITP’s) {formerly known as Information Technology Bulletins} issued by the Office of Administration, Office for Information Technology (OA-OIT).  ITP’s may be found at http://www.portal.state.pa.us/portal/server.pt?open=512&objID=416&PageID=210791&mode=2

All proposals must be submitted on the basis that all ITP’s are applicable to this procurement.   It is the responsibility of the Contractor to read and be familiar with the ITP’s.  Notwithstanding the foregoing, if the Contractor believes that any ITP is not applicable to this procurement, it must list all such ITP’s in its technical response, and explain why it believes the ITP is not applicable.  The Issuing Office may, in its sole discretion, accept or reject any request that an ITP not be considered to be applicable to the procurement.  The Contractor’s failure to list an ITP will result in its waiving its right to do so later, unless the Issuing Office, in its sole discretion, determines that it would be in the best interest of the Commonwealth to waive the pertinent ITPs.

PART II

PROPOSAL REQUIREMENTS

- General Requirements

Contractors must submit their proposals in the format, including heading descriptions, outlined below.  To be considered, the proposal must respond to all requirements in this part of the RFQ.  Contractors should provide any other information thought to be relevant, but not applicable to the enumerated categories, as an appendix to the Proposal.  All cost data relating to this proposal and all Small Diverse Business cost data should be kept separate from and not included in the Technical Submittal.  Each Proposal shall consist of the following three (3) separately sealed submittals:

  - Technical Submittal, which shall be a response to RFQ Part II, Sections II-1 through II-9 and ;

  - Small Diverse Business participation submittal, in response to RFQ Part II, Section II-10; and

  - Cost Submittal, in response to RFQ Part II, Section II-11.

The Issuing Office reserves the right to request additional information which, in the Issuing Office’s opinion, is necessary to assure that the Contractor’s competence, number of qualified employees, business organization, and financial resources are adequate to perform according to the RFQ.

The Issuing Office may make investigations as deemed necessary to determine the ability of the Contractor to perform the Project, and the Contractor shall furnish to the Issuing Office all requested information and data.  The Issuing Office reserves the right to reject any proposal if the evidence submitted by, or investigation of, such Contractor fails to satisfy the Issuing Office that such Contractor is properly qualified to carry out the obligations of the RFQ and to complete the Project as specified.

- Statement of the Problem

State in succinct terms your understanding of the problem presented or the service required by this RFQ.

- Management Summary

Include a narrative description of the proposed effort and a list of the items to be delivered or services to be provided.

- Work Plan

Describe in narrative form your technical plan for accomplishing the work.  Use the project dependences and the requirements in Part IV-3, and the task descriptions in Part IV of this RFQ as your reference point.  Modifications of the milestones and task descriptions are permitted; however, reasons for changes should be fully explained.  Indicate the number of person hours allocated to each task.  Include a Program Evaluation and Review Technique (PERT) or similar type display, time related, showing each event.  If more than one approach is apparent, comment on why you chose this approach.

  - Configuration Management Plan.  The selected Contractor shall draft a Configuration Management Plan as described in Section IV.3.B Configuration Management Plan.  This approach must be described within the RFQ response, but may be updated after learning more about the DOH environment and finalizing the project schedule.

- Prior Experience

Provide a description of the company’s experience in implementing Information Technology (IT) solutions and similar IT projects including the number and size of projects and outcomes.  Experience shown must be work done by individuals who will be assigned to this project, as well as that of your company.  Projects referred to must be identified and the name of the customer shown, including the name, address, e-mail address, and telephone number of the responsible official of the customer, company, or agency who may be contacted.

Describe experience with the design and implementation of Public Health Information Technology systems.  Specifically describe any experience with development, maintenance or support of WIC based systems and/or any staff experience with WIC or WIC systems.  Include any reference to collaboration with an IV&V vendor in the described experience. Describe any industry best practices or certifications which are used by the Contractor (i.e. IT Infrastructure Library (ITIL)

Provide a brief description of a project similar in scope completed by your company in the last three years.  Specifically relate how experience with this project relates to the services requested by this RFQ.

Provide three (3) references of contact persons who can discuss the nature and scope of projects, which were completed by your company by completing and submitting Project References (Appendix D to this RFQ).  One of these references must be a contact for the project described as a similar project above.  Please ensure that the name of the reference company is included and that the contacts listed are current.  Contact information must include the name of the customer shown, including the name, address, and telephone number of the responsible official of the customer, company, or agency who may be contacted.

If Subcontractor staff is utilized, then describe prior experience and reference contact information for all Subcontractors utilized.  Describe prior experience for Subcontractors with specific attention to the role they will play in this project.  Reference Project References (Appendix D).

- Personnel

Include the number of executive and professional personnel, analysts, auditors, researchers, programmers, consultants, etc., who will be engaged in the work.   Resources are required to work in close proximity to DOH BIIT, 2150 Herr Street, Harrisburg with the ability to attend regular meetings both at Herr Street and at the Health & Welfare Building, 625 Forster Street, Harrisburg, PA 17120.  The MIS Project Manager, MIS Technical Team Lead, MIS Support Specialist Team Lead, the MIS Implementation Team Lead and the MIS Training Specialist(s) are considered key personnel for this project.  For key personnel, include the employee’s name and, through a resume or similar document, the Project personnel’s education and experience in the areas specified in Section IV-3.A.1.  Please complete Personnel Experience by Key Position (Appendix E), for each of the key personnel being proposed. Indicate the responsibilities each individual will have in this Project and how long each has been with your company.  Identify by name any subcontractors you intend to use and the services they will perform.

Resumes are not to include personal information that will, or will be likely to, require redaction prior to release of the proposal under the Right to Know Law.  This includes home addresses and phone numbers, Social Security Numbers, Drivers’ License numbers or numbers from state ID cards issued in lieu of a Drivers’ License, financial account numbers, etc.  If the Commonwealth requires any of this information for security verification or other purposes, the information will be requested separately and as necessary. Resumes are required for all proposed and named resources.

Contractors shall include an organizational chart that indicates the names and titles of all project team personnel. One organization chart for the entire project team (prime and subcontractors) is acceptable. Key staff should be identified.  Indicate the responsibilities each assigned staff member shall have in this project, the tasks they shall perform, and how long each has been with your company.  Describe the organization and reporting relationship of staff assigned to this project.  Identify Subcontractors you intend to use and the services they shall perform.  Identify if any staff are assigned to other project assignments and/or if they will be assigned to another project during the duration of this effort.  Provide resumes for each proposed team member highlighting personnel education and experience in WIC programs, project management, software development, software configuration, implementation, and training services. The organizational chart shall also reflect the work location of the contractor and subcontractor with percentages allotted for work onsite at DOH BIIT and percentages allotted for work at another location.  DOH anticipates that Key Personnel shall work onsite at 2150 Herr Street, Harrisburg, PA at least 50% of the time.

Any changes by the selected vendor to the proposed project team personnel must be approved by DOH in writing. Substituted staff must be approved by DOH and must meet or exceed the qualifications of proposed staff.  At any time during the term of this contract, DOH reserves the right to review, approve, and require the Contractor to remove any personnel the Contractor proposes to assign or currently has assigned to the contract.

- Training

If appropriate, indicate recommended training of agency personnel.  Include the agency personnel to be trained, the number to be trained, duration of the program, place of training, curricula, training materials to be used, number and frequency of sessions, and number and level of instructors.  See section IV.C. Training for more information about training.

- Financial Capability

Describe your company’s financial stability and economic capability to perform the Project requirements.  Provide your company’s financial statements for the past two (2) fiscal years.  If your company is a publicly traded company, please provide a link to your financial records on your company website; otherwise, provide two (2) years of your company’s financial documents such as audited financial statements.  Financial statements must include the company’s Balance Sheet and Income Statement or Profit/Loss Statements.  Also include a Dun & Bradstreet comprehensive report if available.  The Commonwealth reserves the right to request additional information it deems necessary to evaluate a Contractor’s financial capability.

- Emergency Preparedness

To support continuity of operations during an emergency, including a pandemic, the Commonwealth needs a strategy for maintaining operations for an extended period of time. One part of this strategy is to ensure that essential contracts that provide critical business services to the Commonwealth have planned for such an emergency and put contingencies in place to provide needed goods and services.

- Describe how Contractor anticipates such a crisis will impact its operations.

- Describe Contractor’s emergency response continuity of operations plan. Attach a copy of the plan, or at a minimum, summarize how the plan addresses the following aspects of pandemic preparedness:

    - Employee training (describe Contractor’s training plan, and how frequently it will be shared with employees)

    - Identified essential business functions and key employees (within Contractor’s organization) necessary to carry them out

    - Contingency plans for:

  - How Contractor will handle staffing issues when a portion of key employees are incapacitated due to illness.

  - How Contractor employees will carry out the essential functions if contagion control measures prevent them from coming to the primary workplace.

    - How Contractor will communicate with staff and suppliers when primary communications systems are overloaded or otherwise fail, including key contacts, chain of communications (including suppliers), etc.

    - How and when Contractor’s emergency plan will be tested, and if the plan will be tested by a third-party.

- Small Diverse Business Participation Submittal

- To receive credit for being a Small Diverse Business or for subcontracting with a Small Diverse Business (including purchasing supplies and/or services through a purchase agreement), an Offeror must include proof of Small Diverse Business qualification in the Small Diverse Business participation submittal of the proposal, as indicated below:

- A Small Diverse Business verified by BSBO as a Small Diverse Business must provide a photocopy of its DGS issued certificate entitled “Notice of Small Business Self-Certification and Small Diverse Business Verification” indicating its diverse status.

- In addition to the above certificate, the Offeror must include in the Small Diverse Business participation submittal of the proposal the following information:

- All Contractors must include a numerical percentage which represents the total percentage of the work (as a percentage of the total cost in the Cost Submittal) to be performed by the Contractor and not by subcontractors and suppliers.

- All Contractors must include a numerical percentage which represents the total percentage of the total cost in the Cost Submittal that the Contractor commits to paying to Small Diverse Businesses (SDBs) as subcontractors. To support its total percentage SDB subcontractor commitment, Contractor must also include:

      - The percentage and dollar amount of each subcontract commitment to a Small Diverse Business;

      - The name of each Small Diverse Business.  The Contractor will not receive credit for stating that after the purchase order is awarded it will find a Small Diverse Business.

      - The services or supplies each Small Diverse Business will provide, including the timeframe for providing the services or supplies.

      - The location where each Small Diverse Business will perform services.

      - The timeframe for each Small Diverse Business to provide or deliver the goods or services.

      - A subcontract or letter of intent signed by the Contractor and the Small Diverse Business (SDB) for each SDB identified in the SDB Submittal.  The subcontract or letter of intent must identify the specific work, goods or services the SDB will perform, how the work, goods or services relates to the project, and the specific timeframe during the term of the purchase order and any option/renewal periods when the work, goods or services will be performed or provided.  In addition, the subcontract or letter of intent must identify the fixed percentage commitment and associated estimated dollar value that each SDB will receive based on the total value of the initial term of the purchase order as provided in the Contractor’s cost submittal.  Attached is a Letter of Intent template which may be used to satisfy these requirements.

      - The name, address and telephone number of the primary contact person for each Small Diverse Business.

- The total percentages and each SDB subcontractor commitment will become contractual obligations once the purchase order is issued.

- The name and telephone number of the Contractor’s project (contact) person for the Small Diverse Business information.

- The Contractor is required to submit two copies of its Small Diverse Business participation submittal.  The submittal shall be clearly identified as Small Diverse Business information and sealed in its own envelope, separate from the remainder of the proposal.

- A Small Diverse Business can be included as a subcontractor with as many prime contractors as it chooses in separate proposals.

- A Contractor that qualifies as a Small Diverse Business and submits a proposal as a prime Contractor is not prohibited from being included as a subcontractor in separate proposals submitted by other Contractors.

- Cost Submittal

Costs for the implementation activities shall be based on the deliverables identified in the IVV MIS EBT Deliverables (Appendix G).  As with any deliverables-based contract, all effort required for the success of a project should be incorporated into relevant deliverables. For example, development effort should be incorporated into the System Test Report deliverables.  Hours assigned to deliverables must be based upon  effort  required  to  complete  the  deliverable  by  the proposed resource, so that invoices are true and audits are accurate.  All deliverable cost, prior to the Final System Test Report, shall not exceed more than 40% of the total cost of deliverables defined in the base years.

Monthly maintenance and support costs shall be proposed through the Monthly Status and SLA Report deliverable.

Additional enhancements requested during the maintenance and support period shall be defined through a statement of work (SOW) approved by DOH prior to the contract period following the implementation activities.  Enhancement costs shall be based on the number of hours required to complete the enhancement from the relevant resources.  Resource costs shall be based upon the proposed Rate Card in the Cost Matrix (Appendix H).  Enhancement work defined and approved by DOH through an SOW cannot begin until a change order is executed and a revised purchase order or a new purchase order for the work is issued.

The information requested in this Part II-11 and Cost Matrix (Appendix H) shall constitute the Cost Submittal.  The Cost Submittal shall be placed in a separate sealed envelope within the sealed proposal and kept separate from the technical submittal.  The total proposed cost must be broken down into the components listed on Cost Matrix (Appendix H).

Contractors should not include any assumptions in their cost submittals.  If the Contractor includes assumptions in its cost submittal, the Issuing Office may reject the proposal. Contractors should direct in writing to the Issuing Office pursuant to Part I, Section I-6 of this RFQ, any questions about whether a cost or other component is included or applies.  All Contractors will then have the benefit of the Issuing Office’s written answer so that all proposals are submitted on the same basis.

The Commonwealth will reimburse the selected Contractor for work satisfactorily performed after issuance of a purchase order and the start of the purchase order term, in accordance with Purchase order requirements.

- Domestic Workforce Utilization

Contractors must complete and sign the Domestic Workforce Utilization Certification attached to this RFQ as Domestic Workforce Utilization Certification (Appendix I).  Contractors who seek consideration for the Domestic Workforce Utilization Certification criterion must complete, sign, and submit the Domestic Workforce Utilization Certification Form in the same sealed envelope with the Technical Submittal.

- Lobbying Certification and Disclosure of Lobbying Activities

This Project will be funded, in whole or in part, with federal monies.  Public Law 101-121, Section 319, prohibits federal funds from being expended by the recipient or by any lower tier sub-recipients of a federal contract, grant, loan, or a cooperative agreement to pay any person for influencing, or attempting to influence a federal agency or Congress in connection with the awarding of any federal contract, the making of any federal grant or loan, or entering into any cooperative agreement.  All parties who submit proposals in response to this RFQ must sign the “Lobbying Certification Form,” (attached as Appendix J) and, if applicable, complete the “Disclosure of Lobbying Activities” form available at:

http://www.whitehouse.gov/omb/assets/omb/grants/sflllin.pdf.

II-14.	Trade Secret/Confidential Proprietary Information Notice (Appendix C to this RFQ).

The Contractor must submit a completed and signed Appendix C to indicate what portion, if any, of its proposal documents should be withheld from disclosure.  Appendix C must be completed and returned regardless of the existence of Confidential Proprietary Information in the Contractor’s Proposal.

PART III

CRITERIA FOR SELECTION

- Mandatory Responsiveness Requirements

To be eligible for evaluation, a proposal must:

- Be timely received from a Contractor; and

- Properly signed

- Technical Nonconforming Proposals

The Mandatory Responsiveness Requirements set forth in Part III-1 above (A-B) are the only RFQ requirements that the Commonwealth will consider to be non-waivable.  The Issuing Office reserves the right, in its sole discretion, to (1) waive any other technical or immaterial nonconformities in a Contractor's proposal, (2) allow the Contractor to cure the nonconformity, or (3) consider the nonconformity in the scoring of the Contractor’s proposal.

- Evaluation

The Issuing Office has selected a committee of qualified personnel to review and evaluate timely submitted proposals.  Independent of the committee, BSBO will evaluate the Small Diverse Business participation submittal and provide the Issuing Office with a rating for this component of each proposal.  The Issuing Office will notify in writing of its selection for negotiation the responsible Contractor whose proposal is determined to be the most advantageous to the Commonwealth as determined by the Issuing Office after taking into consideration all of the evaluation factors.

- Evaluation Criteria

The following criteria will be used in evaluating each proposal:

- Technical: The Issuing Office has established the weight for the Technical criterion for this RFQ as 50% of the total points.  Evaluation will be based upon the following:

- Soundness of Approach.

This refers to the Contractor’s technical approach for completion of all deliverables required by this RFQ, if it is responsive to all requirements of the RFQ and if it meets the project’s objectives. The Contractor should clearly state how the objectives of the project will be met and how each task will be performed. Where the proposal deviates from the RFQ work statement, the Contractor should explain why.

- Contractor Qualifications.

This refers to the ability of the Contractor to meet the terms of the RFQ, especially the time constraint and the quality, relevancy, and recency of studies and projects completed by the Contractor. This also includes the Contractor’s financial ability to undertake a project of this size.

- Personnel Qualifications.

This refers to the competence of professional personnel who would be assigned to the project by the Contractor.  Qualifications of professional personnel shall be measured by experience and education, with particular reference to experience on studies/services similar to that described in the RFQ.  Particular emphasis is placed on the qualifications of the project manager. During the project period, personnel not previously identified in the Contractor’s proposal may only be substituted for another person or added to the project team when approved in writing by DOH.

- Understanding the Problem.

This refers to the Contractor’s understanding of Commonwealth of Pennsylvania needs that generated the RFQ, of the Commonwealth objectives in asking for the services or undertaking the study, and of the nature and scope of the work involved.

The final Technical scores are determined by giving the maximum number of technical points available to the proposal with the highest raw technical score.  The remaining proposals are rated by applying the Technical Scoring Formula set forth at the following webpage:

http://www.portal.state.pa.us/portal/server.pt/community/RFQ_scoring_formulas_overview/20124

- Cost:

The Issuing Office has established the weight for the Cost criterion for this RFQ as 30% of the total points. The cost criterion is rated by giving the proposal with the lowest total cost the maximum number of Cost points available.  The remaining proposals are rated by applying the Cost Formula set forth at the following webpage:

http://www.portal.state.pa.us/portal/server.pt/community/RFQ_scoring_formulas_overview/20124

- Small Diverse Business Participation:

BSBO has established the weight for the Small Diverse Business (SDB) participation criterion for this RFQ as 20 % of the total points.  Each SDB participation submittal will be rated for its approach to enhancing the utilization of SDBs in accordance with the below-listed priority ranking and subject to the following requirements:

    - A business submitting a proposal as a prime Contractor must perform 60% of the total purchase order value to receive points for this criterion under any priority ranking.

    - To receive credit for an SDB subcontracting commitment, the SDB subcontractor must perform at least fifty percent (50%) of the work subcontracted to it.

    - A significant subcontracting commitment is a minimum of five percent (5%) of the total purchase order value.

    - A subcontracting commitment less than five percent (5%) of the total purchase order value is considered nominal and will receive reduced or no additional SDB points depending on the priority ranking.

Priority Rank 1:  	Proposals submitted by SDBs as prime contractors will receive 150 points.  In addition, SDB prime contractors that have significant subcontracting commitments to additional SDBs may receive up to an additional 50 points (200 points total available).

Subcontracting commitments to additional SDBs are evaluated based on the proposal offering the highest total percentage SDB subcontracting commitment.  All other Contractors will be scored in proportion to the highest total percentage SDB subcontracting commitment within this ranking.  See formula below.

Priority Rank 2:  	Proposals submitted by SDBs as prime Contractors, with no or nominal subcontracting commitments to additional SDBs, will receive 150 points.

Priority Rank 3:  	Proposals submitted by non-small diverse businesses as prime Contractors, with significant subcontracting commitments to SDBs, will receive up to 100 points. Proposals submitted with nominal subcontracting commitments to SDBs will receive points equal to the percentage level of their total SDB subcontracting commitment.

SDB subcontracting commitments are evaluated based on the proposal offering the highest total percentage SDB subcontracting commitment.  All other Contractors will be scored in proportion to the highest total percentage SDB subcontracting commitment within this ranking.  See formula below.

Priority Rank 4:  	Proposals by non-small diverse businesses as prime Contractors with no SDB subcontracting commitments shall receive no points under this criterion.

To the extent that there are multiple SDB Participation submittals in Priority Rank 1 and/or Priority Rank 3 that offer significant subcontracting commitments to SDBs, the proposal offering the highest total percentage SDB subcontracting commitment shall receive the highest score (or additional points) available in that Priority Rank category and the other proposal(s) in that category shall be scored in proportion to the highest total percentage SDB subcontracting commitment.  Proportional scoring is determined by applying the following formula:

SDB % Being Scored                x    Points/Additional    =   Awarded/Additional

Highest % SDB Commitment 	       Points Available*		SDB Points

Priority Rank 1 = 50 Additional Points Available

Priority Rank 3 = 100 Total Points Available

Please refer to the following webpage for an illustrative chart which shows SDB scoring based on a hypothetical situation in which the Commonwealth receives proposals for each Priority Rank:

http://www.portal.state.pa.us/portal/server.pt/community/rfp_scoring_formulas_overview/20124

- Domestic Workforce Utilization:

Any points received for the Domestic Workforce Utilization criterion are bonus points in addition to the total points for this RFQ.  The maximum amount of bonus points available for this criterion is 3% of the total points for this RFQ.

To the extent permitted by the laws and treaties of the United States, each proposal will be scored for its commitment to use domestic workforce in the fulfillment of the purchase order.  Maximum consideration will be given to those Contractors who will perform the contracted direct labor exclusively within the geographical boundaries of the United States or within the geographical boundaries of a country that is a party to the World Trade Organization Government Procurement Agreement.  Those who propose to perform a portion of the direct labor outside of the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement will receive a correspondingly smaller score for this criterion.  See the following webpage for the Domestic Workforce Utilization Formula:

http://www.portal.state.pa.us/portal/server.pt/community/RFQ_scoring_formulas_overview/20124.  Contractors who seek consideration for this criterion must submit in hardcopy the signed Domestic Workforce Utilization Certification Form in the same sealed envelope with the Technical Submittal. The certification will be included as a contractual obligation when the purchase order is issued.

- Contractor Responsibility

To be responsible, a Contractor must submit a responsive proposal and possess the capability to fully perform the purchase order requirements in all respects and the integrity and reliability to assure good faith performance of the purchase order.

In order for a Contractor to be considered responsible for this RFQ and therefore eligible for selection for best and final offers or selection for purchase order negotiations:

  - The total score for the technical submittal of the Contractor’s proposal must be greater than or equal to 70% of the available technical points; and

  - The Contractor’s financial information must demonstrate that the Contractor possesses the financial capability to assure good faith performance of the contract.    The Issuing Office will review the Contractor’s previous two (2)  audited annual financial statements, any additional information received from the Contractor, and any other publicly-available financial information concerning the Contractor, and assess each Contractor’s financial capacity based on calculating and analyzing various financial ratios, and comparison with industry standards and trends.

A Contractor which fails to demonstrate sufficient financial capability to assure good faith performance of the purchase order as specified herein may be considered by the Issuing Office, in its sole discretion, for Best and Final Offers or purchase order negotiations contingent upon such Contractor providing purchase order performance security, in a form acceptable to the Issuing Office, for twenty percent (20%) of the proposed value of the base term of the purchase order.  Based on the financial condition of the Contractor, the Issuing Office may require a certified or bank (cashier’s) check, letter of credit, or a performance bond conditioned upon the faithful performance of the purchase order by the Contractor.  The required performance security must be issued or executed by a bank or surety company authorized to do business in the Commonwealth. The cost of the required performance security will be the sole responsibility of the Contractor and cannot increase the Contractor’s cost proposal or the purchase order cost to the Commonwealth.

Further, the Issuing Office will award a purchase order only to a Contractor determined to be responsible in accordance with the most current version of Commonwealth Management Directive 215.9, Contractor Responsibility Program.

- Final Ranking and Award

  - After any best and final offer process conducted, the Issuing Office will combine the evaluation committee’s final technical scores, BSBO’s final small diverse business participation scores, the final cost scores, and (when applicable) the domestic workforce utilization scores, in accordance with the relative weights assigned to these areas as set forth in this Part.

  - The Issuing Office will rank responsible Contractors according to the total overall score assigned to each, in descending order.

  - The Issuing Office must select for purchase order negotiations the Contractor with the highest overall score; PROVIDED, HOWEVER, THAT AN AWARD WILL NOT BE MADE TO A CONTRACTOR WHOSE PROPOSAL RECEIVED THE LOWEST TECHNICAL SCORE AND HAD THE LOWEST COST SCORE OF THE RESPONSIVE PROPOSALS RECEIVED FROM RESPONSIBLE CONTRACTORS. IN THE EVENT SUCH A PROPOSAL ACHIEVES THE HIGHEST OVERALL SCORE, IT SHALL BE ELIMINATED FROM CONSIDERATION AND AWARD SHALL BE MADE TO THE CONTRACTOR WITH THE NEXT HIGHEST OVERALL SCORE.

  - The Issuing Office has the discretion to reject all proposals or cancel the request for quotations, at any time prior to the time a purchase order is issued, when it is in the best interests of the Commonwealth. The reasons for the rejection or cancellation shall be made part of the purchase order file.

PART IV

WORK STATEMENT

- Objectives.

  - General.

The Pennsylvania Department of Health (DOH), with this RFQ, requests software development and configuration services to implement a PA-specific version of the Mountain Plains State Consortium (MPSC) Management Information System (MIS) in Pennsylvania Supplemental Nutrition for Women, Infants and Children (PA WIC).  PA WIC will not become a member of the consortium but rather operate independently.  In coordination with the implementation of the MPSC MIS, PA WIC will also be migrating from paper food instruments to Electronic Benefit Transfer (EBT).  As MPSC is an existing USDA approved MIS, complete MPSC system documentation and code is available at http://www.wictechnologypartners.com/solicitations/mpsc-source-code.  In order to access the source code, Contractors must be qualified under the Commonwealth’s Information Technology (IT) Services Invitation to Qualify (ITQ) Contract, 4400004480 as described on page 2 of this document.  Contractors must register on the WIC Technology Partners website prior to obtaining permission to download the source code from that site.  PA WIC acknowledges that source code and documentation provided at the aforementioned website are not the most current versions.  They are intended to be used for estimation purposes.

The implementation will provide the program office, local agencies, and clinics with new MIS functionality and also provide “smart cards” to PA WIC participants that contain the benefits available to them. Benefits will be loaded onto cards at a clinic at the time of participant certification.  The participant will take the card to any PA WIC participating retailer and be able to purchase PA WIC items and redeem benefits.

The PA WIC project includes the configuration of the new MIS, the conversion of data and operations from the existing environment, the capability to generate smart cards, redeem those benefits at the retailer, and also reconcile the reimbursed retailer claims with the food prescription data.  It includes training for PA WIC program office, local agency, clinic, and retailer personnel in use of the smart cards and peripheral systems.  It will also include communication and instruction materials for PA WIC participants.

In addition to the implementation of the new processes and systems, the selected MIS and EBT Contractors will also provide maintenance and support after the successful statewide implementation.

  - Specific.

This RFQ includes solicitation of proposals from qualified Contractors to perform planning, requirements, design, development, testing, and deployment of the MPSC MIS to meet PA WIC requirements. The PA WIC MIS/EBT project’s scope has two components. The first includes the configuration, development, and deployment of the MPSC MIS in the PA WIC environment with the migration to EBT benefits delivery. This includes site readiness for, training on, and implementation of the new MIS and supporting processes.  PA WIC has performed an initial gap analysis between the current QuickWIC system and the MPSC MIS.  That gap analysis will serve as the foundation for the requirements phase and is attached as Gap Analysis (Appendix K).

In order to provide support and facilitate success, DOH is also engaging an Independent Verification and Validation (IV&V) Contractor throughout the MIS/EBT implementation.  The selected Contractor for this RFQ will collaborate extensively with the selected IV&V and EBT contractors as the work will occur simultaneously.  Collaboration and communication amongst the Contractors and with DOH is essential to have a successful implementation of both the new MIS and the migration to EBT.

The second component of this solicitation is the maintenance and support of the MIS after the statewide implementation.  Maintenance and support includes but is not limited to:

- One Year Warranty Period

- Production System Monitoring

- Support Services

- System Modification Support

- Update PA-WIC System Manuals

- Training

- Knowledge Transfer and Transition

- Outgoing Transition Plan

- Reporting

- Nature and Scope of the Project.

  - Current Environment and High Level Future Environment.

The below information is based on the current environment at the time of the solicitation and may change as deemed necessary by DOH.  Any updates to the environment will be provided to the selected Contractor.

- The current PA WIC data system is not retailer specific, meaning WIC checks may be redeemed at any PA WIC authorized store.  The DOH:

  - Contracts with 24 health and human service agencies across the Commonwealth for delivery of WIC services to the public.  Each local agency is an independent contractor responsible for specific geographical regions of the state. Local agencies maintain and staff 112 permanent clinics, approximately 36 connected satellite clinics and approximately 132 disconnected satellite clinics in their areas.  These clinics serve approximately 253,000 PA WIC participants each month representing 170,000 PA WIC families.  The clinics certify the participants, provide nutrition education, prescribe benefits, print and distribute benefit Food Instruments (FIs), also referred to as WIC checks.

  - Approves approximately 2,000 retail food stores (Retailers) to redeem FIs.

  - Contracts with a bank to process FIs subject to validation criteria.

  - Contracts with a warehouse to redeem prescription infant formula FIs and distribute the formula.

  - Contracts with an infant formula manufacturers for rebates on specific infant formulas manufactured by that company and purchased by WIC, as required by federal regulations.

  - Contracts with a company to provide infant cereal manufactured by that company and purchased by WIC.

  - Provides settlement information to a bank for electronic payments to retailers for payment of redeemed FIs.

- The current intranet-based PA-WIC System was implemented in March 2002.  The intranet-based system consists of the following high-level components:

  - System Administration.

  - Vendor Management.

  - Food Instrument Issuance, Redemption, and Reconciliation.

  - Participant Certification and Enrollment.

  - Scheduler.

  - Laptop System.

  - Scheduled Reporting.

  - Ad Hoc Reporting.

- The PA-WIC system currently has a database size of approximately 391 GB with a projected annual growth of about 30%.  Peak usage times are at 10:00 AM and 2:00 PM when the system sees its highest load.  The system currently averages approximately 1,500,000 web requests per day occurring in approximately 2,500 web sessions.  The system generates an average of 26,000 checks per day.

- There are currently approximately 170,000 families utilizing WIC benefits throughout Pennsylvania.  Each of the individual participant members of the family must visit a WIC clinic at least once every three months to obtain an examination or assessment and a food benefit prescription renewal.  EBT Cards (Smart Cards) will be issued to each family.  Individual participant prescription data will not be contained on the smart card, although the participant identification number will appear in the data.  Individual participant prescription data will be added to the family benefit contained in the family benefit prescription otherwise known as the Electronic Benefit Account (EBA) information on the card.  There will be one card per family unit that contains the entire benefit for the family.  The card will contain a Primary Account Number (PAN) on its face similar to a credit card number.  The DOH Management Information System (MIS) will maintain individual participant eligibility and prescription information for use in loading of the smart cards and later reconciliations.  The MIS will also manage the WIC retailer population (approximately 2,000 stores) to assure eligibility of retailers submitting claims for reimbursement, and to provide store level administrative information.

- DOH has performed an initial gap analysis between the QuickWIC application and the Wyoming MPSC EBT demo version. The purpose of the initial gap analysis, Appendix K, was to determine significant functionality or features that are required to be added to the existing MPSC application to meet PA-WIC’s business needs.  The gap analysis is not comprehensive and does not limit the changes that may be required during the actual MPSC implementation.  It is meant to aid potential Contractors in understanding the scope of change required and in estimating the amount of time that will be required to configure and implement MPSC.

The selected Contractor will need to confirm and expand upon any information found in this document during the requirements and design activities.

The PA WIC program is currently operated and maintained through the QuickWIC application, internal systems, external systems, and other spreadsheets created and managed by the State Agency.  DOH has determined that the MPSC system will be implemented with much of the existing functionality but does require some customization and configuration in order to execute PA WIC’s current processes.  PA WIC does not anticipate utilizing the Financial Management module within MPSC.  This module may be excluded from the proposed work plan and effort estimation. Business process analysis will also occur as part of the implementation project to allow for improvement within existing processes.

There are several areas for which significant modification of MPSC will be required:

  - The current QuickWIC functionality surrounding the Motor Voter registration is much more robust than the existing MPSC voter registration functionality.  DOH is requesting that the selected Contractor provide at least the existing QuickWIC functionality within the PA MPSC application.

  - The current QuickWIC functionality surrounding the ordering and creating of files for the Formula Warehouse shall be replicated in the PA MPSC application.

  - The current structure and functionality of the Food Management (Packages/Models) was redesigned in QuickWIC in 2009.  PA WIC would like that redesigned structure and functionality replicated in MPSC.

  - The Current QuickWIC Vendor Management functionality captures a few application fields from the Vendor application and stores the information in QuickWIC.  It allows the WIC Program Office staff to review applications, approve or deny them, and then imports some of the application fields into QuickWIC (if approved).  QuickWIC also stores the historical applications and any attachments.  Similar functionality shall be replicated in PA MPSC.

  - The Current QuickWIC Vendor Management Letter/Forms functionality provides a drop-down list to print letters, and both blank and completed vendor monitoring forms. A similar functionality shall be replicated in the PA MPSC.

  - The current QuickWIC system provides templates that can be modified for vendors’ letters and forms.  Those modified templates can be printed and then are saved with the relevant vendor record.

  - Additional parameters need to be added to the existing MPSC Reports.

  - Additional reports shall be created within the PA MPSC application.  There are several existing QuickWIC reports and also queries that Local Agencies generate within QuickWIC that must be created as reports.

- DOH recognizes that the current volume of users and WIC participants within the MPSC state agencies is a fraction of that which will be used in PA.  PA WIC participation is more than twice the amount of the largest WIC participation among the other MPSC states.  It is essential to the success of the system transfer that the performance and load testing processes be comprehensive to account for the increased volume in PA.

  - Methodology.

- The implementation of the MPSC MIS, the transition to EBT from paper food instruments, and the IV&V of both efforts will be managed as one project by the DOH.  The project implementation  will be managed utilizing the DOH Project Management Methodology (PMM) and has been divided into five  phases which  maps to the DOH PMM phases to ensure alignment with the DOH standards.

- MIS/EBT Planning – this phase includes activities required to plan for the IV&V, the MIS, and the EBT projects (including procurement).  The activities within this phase align with the Strategy, Initiation, and Planning phases of the DOH Project Management Methodology (PMM).

- MIS Configuration/EBT Readiness – this phase includes all activities required to prepare for the Pilot Area Implementation of the MIS and EBT systems.  The activities within this phase align with the Execution & Control phase of the DOH PMM and most of the System Development Life cycle (SDLC) activities for the selected Pilot regions.

- Pilot Area Implementation – this phase includes all activities to begin and complete the Pilot Area Implementation for the MIS and EBT systems.  If the Pilot Area Implementation provides lessons learned to improve the approach for Statewide Implementation, some planning, configuration and readiness activities may be updated for the Statewide Implementation in this phase.  The activities within this phase align with the Execution & Control phase of the DOH PMM.

- Statewide Implementation – this phase includes all the activities to implement the new MIS and EBT systems in the remaining areas of the WIC retailers, local agencies, and clinics.  PA WIC is proposing a three (3) region rollout for the Statewide Implementation.  The activities in this phase align with the Execution & Control and Closeout phases of the DOH PMM.

- Maintenance & Support – the activities here occur outside of the project timeline and include all warranty, operations, and maintenance activities after the completion of the MIS and EBT implementation project.

- The DOH PMM is a traditional waterfall methodology.

For this project, we are requesting the Contractors propose a modified waterfall approach that delivers testable product in shorter cycles to avoid costly rework and schedule delays.  We are recommending multiple ‘cycles’ of requirements, design, development and testing that will deliver components of a functioning system within twelve (12) months of contract execution and then every few months after that until all functionality is completed.  This modified waterfall approach still allows for the structure of the current DOH PMM but focuses on validating actual system components earlier in the process to take advantage of the lessons learned from more iterative approaches. Pennsylvania is looking to the prior experience and expertise of the selected EBT vendor to indicate where, in the MIS implementation schedule, EBT interface requirements, design, and development activities should occur.  Any plans proposed will be dependent upon the integration with the selected MIS vendor’s implementation project schedule and will be finalized during the MIS/EBT Planning Phase.

DOH is recommending three (3) development cycles with the following items from the Gap Analysis and MPSC modules included in each cycle.  If contractors propose an alternate distribution of work packages within each cycle, justification should be provided for the proposed distribution of work.  Cycles and associated functional components shall be finalized during the project planning phase.

- Cycle 1 – Food Management (Gap Analysis), Formula Warehouse (Gap Analysis), and Operations (MPSC review)

- Cycle 2 – Motor Voter (Gap Analysis), Address Verification (Gap Analysis), Dual Participation (Gap Analysis), Vendor Management (Gap Analysis), and Scheduler (MPSC review)

- Cycle 3 – Reports and Interfaces (Gap Analysis), System Administration (MPSC review), and Reports (MPSC review)

- Phase Descriptions.

      - MIS/EBT Planning.

This phase encompasses all the preparation for the MIS/EBT Implementation Project.  It starts with procurements, moves into project definition, and then concludes with all the planning activities and artifacts to ensure structure and accountability is established early in the project.

In addition, deliverables approved during this phase will serve as the basis for project execution and will also be reviewed and updated (as required) after the completion of every development cycle during the Cycle Closeout Checklist.

  - Project Strategy.

The Project Strategy phase encompasses all activities that must be required to determine the general direction for the IV&V, MIS, and EBT projects.  It incorporates alternatives analysis and procurement decisions.

  - Project Initiation.

The Project Initiation phase focuses on the authorization of project work to begin, the definition of project scope and teams, the assignment of roles and responsibilities, and the creation of the project schedule.

  - Project Planning.

Project Planning ensures that there is structure and accountability from which to execute the project.  It includes identifying all the execution activities that must be completed and gives the basis for the project control activities by defining project standards and approaches.

      - MIS Configuration and EBT Readiness.

This phase encompasses all the requirements, design, development and testing activities for all the software and hardware components.  It also includes the development of training materials and operations manuals that shall be required for the Pilot site implementation.   It will culminate with the completion of the Pilot Site Retailer Certifications and USDA approval to move from system development activities into Pilot Implementation.  USDA approval requires a test plan, including evaluation criteria, and test results from UAT and Pilot as go/no-go points.

As mentioned previously, PA WIC is proposing a phased or cycled approach to these activities to maximize user interaction with the solution and to minimize risk of rework and schedule delays due to incorrect functionality.  Deliverables produced within each cycle will be integrated into one final deliverable after the completion of the last cycle.  Testing at the end of each cycle shall incorporate regression testing of the previous cycle to ensure successful system integration after each cycle.

- Project Execution & Control: Requirements Validation and Definition.

The Requirements Validation and Definition Phase focuses on confirming the business process and requirements previously identified and clearly defining the functional requirements for the solution.  Requirements will be based on the USDA FNS guidelines and also the QuickWIC/MPSC Gap Analysis completed by PA WIC in 2014 (Gap Analysis is specifically for the MIS Requirements).

- Project Execution & Control: General System Design.

The General Systems Design Phase focuses on creating a preliminary design of the solution.   The GSD describes the preliminary system architectural design (i.e., a logical model of the proposed system), including process logic definition, data dictionary, and logical database design.

The GSD conceptualizes what the system will do in order to solve the problem identified through earlier analysis.  Conceptual design begins with higher-level functions within the new system and moves downward through a series of functions and sub-functions, adding depth and detail at each level.  Conceptual design involves planning the purpose of each system element, independent of hardware and software considerations.  Specifically, the general system design component consists of the first-level technical definition of the new information system being proposed. It documents what the new system is to do, how it is to perform in the user’s environment, the technical definition of the new application, and its associated technical support approaches for systems software and hardware.

- Project Execution & Control: Detailed System Design.

The Detailed System Design (DSD) translates the functional design requirements specified in the General System Design (GSD) into a detailed set of system requirements.  This includes detailed system flows, program specifications, and database specifications that are required to configure the application.

The detailed system design describes how the system will behave (from a users’ point of view) and how the system will meet the requirements developed in the requirements definition component.  If a design requirement is dependent on other systems, development activities, procurement, or efforts outside of this project, it should be documented at this point in the design process.

- Project Execution & Control: Development.

This phase implements the requirements and design into a working solution.

- Project Execution & Control: Accept and Install.

This phase is focused on final preparations for the users prior to the Pilot Implementation.  It includes user acceptance testing (UAT), training activities and Retailer Certifications.  The UAT phase shall be at least 60 calendar days within the project schedule and shall include a dry-run activity prior to the actual UAT. A UAT dry-run activity shall include a full execution of all UAT scripts by a combination of contractor and DOH staff to ensure that no critical errors or obvious failures exist.

      - Pilot Area Implementation.

- Project Execution & Control: Accept and Install.

Within the pilot area implementation, this phase focuses on conducting and evaluating the pilot.  It also includes preparations for the statewide implementation.

Rollout Approach

The Commonwealth of Pennsylvania has a vastly diverse geographic area to cover (approximately 46,000 square miles), from very urban to very rural.  In planning for system conversion and implementation, the WIC Program has carefully taken into account how each of these areas must be treated differently.  DOH is recommending the following rollout approach:

      - Statewide Implementation.

This phase focuses on the implementation within the three (3) regions statewide after successful completion of the Pilot Area Implementation.  It also includes the closeout of the project which will signal the shift to maintenance and support activities for both the MIS and EBT vendor.

- Project Execution & Control: Accept and Install.

This phase is focused on final preparations for the users prior to the statewide implementation.  It includes training activities and retailer certifications.

- Project Closeout.

This phase includes the completion of the final report and the formal shift to maintenance and support.

      - Maintenance & Support.

This phase focuses on the services provided after implementation of the MIS and the transition to EBT.  DOH does not anticipate the selected IV&V to have responsibilities within this phase.

- Requirements.

The selected Contractor will be precluded from proposing or acting as a contractor and/or subcontractor on the RFQ for the Independent Verification and Validation (IV&V). The selected Contractor and their employer will be required to sign a preclusion statement acknowledging their preclusion from the resulting RFQs as the IV&V of the MPSC and EBT systems.

The following requirements and standards must be met.  The Contractor shall acknowledge understanding and agreement to meet the following requirements and standards in their response.  Any changes to these requirements and/or Pennsylvania’s intent to adopt these standards must be approved in writing by DOH.

  - Personnel.

The selected Contractor shall supply experienced staff with a demonstrated ability to prepare clear, concise, accurate, and effective written documentation.  Prior experience preparing project planning documents, functional requirements, general system design documents, detailed system design documents, communication materials, user documentation, and training materials is required.

The Contractor shall make every effort to retain quality staff.  Due to the ever changing landscape of WIC and the complexity associated with the program it is vital to have consistency when dealing with Contractor staff.  It is expected that the Contractor who is awarded this contract shall make every effort to maintain a core team of qualified staff who are able to support all aspects of the PA WIC Systems as detailed in this RFQ.  In the case that it is necessary to identify a resource that will not be 100% dedicated to the PA WIC contract the Contractor shall indicate the percent of time that the personnel will be assigned to this project as well as the percent of time the personnel will be assigned to concurrent projects.

- MIS Project Manager.

The MIS Project Manager (MIS PM) will direct, control, administer, and oversee the daily activities of all Contractor staff within the MIS Implementation Contractor team.  The MIS PM is responsible for ensuring the Contractor’s efforts meet the DOH’s requirements and by ensuring that required deliverables are completed as scheduled.  The MIS PM manages, directs, and oversees the Contractor staff to ensure work plans are followed and delivered on schedule.  The MIS PM prepares status reports, manages and monitors project plans, and provides updates as required.  The MIS PM meets various stakeholders as needed to resolve issues affecting work efforts.  The MIS PM is responsible for identifying and tracking issues, as well as capturing and reporting performance metrics.  The MIS PM is responsible for completing all required project management documentation. The MIS PM may be required to attend other meetings or give presentations as requested by the Commonwealth.

Qualifications:

  - At least five (5) years of Project Management experience

  - At least two (2) years of experience on project(s) involving developing system enhancements and implementing information systems

  - Management of at least one Health and Human Services system implementation project of similar size and scope

  - WIC experience preferred

  - Project Management Professional (PMP) certification preferred

- MIS Technical Team Lead.

The MIS Technical Team Lead (MIS TTL)will manage the Contractor staff technical team activities such as requirements, design, development and testing.  The MIS TTL provides day to day supervision of the technical team Contractor staff.  The MIS TTL will also advise the MIS PM of cost, benefit, and impact of any changes in work direction.  The MIS TTL is also responsible to ensure that documentation is updated to reflect the PA WIC system as designed and implemented.

Qualifications:

- At least five (5) years of experience developing system enhancements

- At least two (2) years of experience implementing system transfer and implementation projects of similar size and scope

- Support of at least one Health and Human Services system implementation project of similar size and scope

- MIS Business Analyst.

The MIS Business Analyst (MIS BA) will serve as the liaison between the business need and the solution.  The MIS BA will elicit, document, analyze, prioritize, and communicate requirements. The MIS BA will participate in design activities with MIS Application Developers  to ensure that requirements are being met through the design.  The MIS BA will serve as a business Subject Matter Expert (SME) to the MIS Technical Team Lead and other team members.

- MIS Application Developers.

The MIS Application Developers (MIS AD) will be responsible for designing and constructing the MIS per the MIS requirements and the MIS gap analysis.  The MIS AD shall have a minimum of three (3) years of experience in application development and maintenance of a complex application with multiple interfaces.  The MIS AD will be responsible for validating stakeholder requirements and translating those requirements into the system design and implementation.

- MIS Technical Writer.

The MIS Technical Writer (MIS TW) will be responsible for creating and updating all documentation required for the MIS implementation.  It is expected that documentation required for this implementation will warrant a full-time technical writer.  The MIS TW reports to and provides status updates to the MIS PM.

- MIS Implementation Team Leader.

The MIS Implementation Team Leader (MIS ITL) manages and supervises a team of specialists to deliver services according to the requirements and deliverables of MIS implementation. The MIS ITL coordinates the activities of the resources on their team to oversee local agency/clinic rollout of MIS and support according to the project schedule.  The MIS ITL is responsible for the successful completion of all work assigned to the implementation team.  The MIS ITL reports to and provides status updates to the MIS PM.  The MIS ITL assists, mentors, develops, and guides team members in resolving problems and completing work assignments.

Qualifications

  - At least two (2) years of implementation/training experience

  - Experience providing implementation/training related to information systems of similar size and scope

  - WIC experience preferred

- MIS Clinic Rollout Specialist(s).

The MIS Clinic Rollout Specialist (MIS CRS) will be responsible for preparing local agencies and clinics for future rollouts. The MIS CRS will be working with the staff three months in advance, making sure they have all of the documents and handouts they need to educate the participants for the three months prior to rollout.  The MIS CRS will be responsible for working with local agencies and their clinics during the rollout.  The MIS CRS may be required to travel to all counties in the Commonwealth of Pennsylvania, working with the clinic staff to ensure they are prepared with proper equipment and materials for training in the new MIS and answering questions once the area is actually live.  The MIS CRS reports to and provides status updates to the MIS ITL.

- MIS Training Specialist(s).

The MIS Training Specialist (MIS TS) is responsible for creating a training schedule, creating all training materials, and performing training of all local agency, BIIT, and WIC staff for the implementation of the new MIS.  It is expected that this position will have two part-time training staff assisting in on-site training around the state.

This position is expected to travel to each region within the rollout approach to provide clinic trainings.  The training will be full training on all of the intricacies of how the transferred MPSC system works and how the MIS system works in both the clinic and implications within the retail settings.  The MIS TS reports to and provides status updates to the MIS ITL.

Qualifications

- At least two (2) years of training curriculum development including both web-based and instructor-led curriculum

- At least two (2) years of training delivery experience within information technology projects or on information technology products

- Experience in broad geographic regional training delivery and large user/participation base of more than 500 users/participants is preferred

- MIS Support Specialist Team Lead.

The MIS Support Specialist Team Lead (MIS SSTL) will be responsible for maintaining contractor MIS user support and supervising the MIS Support Specialist(s) (MIS SS).  This position will be responsible for ensuring coverage for the user questions and issue resolution between the hours of 8:00 AM and 5:00 PM local Harrisburg, PA time, Monday through Friday.  The MIS SSTL will maintain call logs and produce metrics relating to support calls for inclusion in monthly reporting.  The management of the MIS SS(s) including supervising business analysis activities, providing feedback on their performance, and will be responsible for escalating any issues that are being reported with the MIS system.  The MIS SSTL reports to and provides status updates to the MIS PM.

- MIS Support Specialist(s).

The MIS Support Specialist(s) (MIS SS) will be responsible for receiving requests for support related\ to MIS implementation and operations.  The MIS SS will provide operational support, analyze user requirements, propose changes, and resolve issues to enable continued operations. The MIS SS(s) shall perform quality assurance activities on the implemented changes including validating that user requirements have been met and also performing system testing to verify functionality.  The MIS SS(s) may perform other business analysis activities as needed and directed by the MIS SSTL.  The MIS SS(s) will report to and provide status updates to the MIS SSTL.

  - Configuration Management Plan.

The configuration management plan shall describe the process and methodology that the selected Contractor shall use to manage configuration items throughout the project life cycle.  This approach shall be described within the RFQ response but be updated after learning more about the DOH environment and finalizing the project schedule.  The configuration management plan should include but not be limited to:

- Roles and Responsibilities

- Configuration Identification

- Configuration Change Control and Defect Tracking

- Configuration Status Accounting

- Configuration Audits

  - Project Management.

The selected Contractor shall utilize the DOH Project Management Methodology (PMM) found at:  http://www.health.state.pa.us/pmm/.  The selected Contractor shall produce the reports requested by DOH throughout the life of the contract.

  - Requirements Management Plan.

Based upon the DOH PMM template, the requirements management plan shall describe the approach for eliciting, capturing and/or validating requirements from identified stakeholders as well as how requirements scope and change shall be managed throughout the project.

  - Change Management Plan.

Based upon the DOH PMM template, the Contractor shall submit a change management plan for review and approval.  It shall describe the change process to track change requests from submittal to final disposition. The change management plan shall include the process to track submission, coordination, review, evaluation, categorization, and approval for release of any and all changes.  It shall address who receives requests and any forms and change logs to be used as well as describe the process and define the parameters used for rebaselining the project.  The change management plan should identify the level of authority included within a change review team to review and make change decisions during the project. The review team approves, defers, or rejects any changes that occur during the project.  The Contractor shall capture, track, and maintain change status in a change log.

  - IV&V Management Plans.

The IV&V contractor shall draft the management plans outlined in IVV MIS EBT Deliverables (Appendix G). The selected Contractor shall review submitted plans, confirm participation in the plans and adhere to the outlined plans.

  - Training.

- The selected Contractor shall use the attached MIS EBT Training Plan Draft (Appendix M) as a foundation for estimation in the RFQ response. The draft training plan must be updated and submitted with additional detail as the MIS Training Plan deliverable identified in IVV MIS EBT Deliverables (Appendix G). The selected Contractor shall update the MIS-specific information and coordinate with the selected EBT contractor to ensure a comprehensive, business scenario based training program for the training participants.

  - Gap Analysis.

The selected contractor shall use the attached Gap Analysis (Appendix K) as a foundation for work planning.  The gap analysis shall be validated and work shall be approved and finalized during the planning and requirements activities during the contract execution.

  - Testing.

Testing processes and activities shall incorporate all testing deliverables identified in IVV MIS EBT Deliverables (Appendix G).  In addition, a baseline performance and load testing report shall be developed during the system installation and setup.  Given the volume of PA users and participants, the selected contractor shall perform an initial performance and load test to identify potential weaknesses or issues with the system performance and volume capability.  Performance and load testing activities shall be incorporated into the MIS Test Plan deliverable and results shall be reported within the MIS System Test Reports.

  - Policies and Procedures.

- Pennsylvania intends to adopt the following standards:

- USDA FNS Functional Requirements Documents (FReD) for a Model WIC System http://www.fns.usda.gov/apd/WIC_FRED.htm

- USDA FNS WIC Universal MIS-EBT Interface Specifications June 2012 http://www.fns.usda.gov/wic/EBT/guidance.htm or subsequent release. This requires that any existing EBT solution will conform to the standards as defined by the USDA FNS.  Adherence to the standards minimizes changes to an existing MIS to facilitate an EBT interface. MPSC is currently in use within other WIC state agencies using EBT functionality and conforms with this required standard.

- This RFQ is subject to the Information Technology Policies (ITP’s) {formerly known as Information Technology Bulletins} issued by the Office of Administration, Office for Information Technology (OA-OIT).  ITP’s may be found at http://www.portal.state.pa.us/portal/server.pt?open=512&objID=416&PageID=210791&mode=2

- PA DOH anticipates at least five different application environments including but not limited to development, integration, user acceptance, training/staging, and production.  Environments shall be finalized during the planning phase of the project.

- The contractor shall provide PA-specific modifications without altering the MIS-EBT file-based interface as described in the MPSC design documentation.   MPSC documentation and source code is available for review at http://wictechnologypartners.com/solicitations/mpsc-source-code.  Please refer to Section IV-1. Objectives, A. General for further details.

  - If modifications are determined to be unavoidable or prompted by updates to the Universal Interface applicable to off-line technology, design changes must be approved by PA and FNS.

- State and Food and Nutrition Services (FNS) reserve royalty-free, nonexclusive and irrevocable license to reproduce, publish, or otherwise use and authorize others to use for Federal Government purposes, the copyright in any software and associated documentation developed under the resulting contract.

- The selected Contractor shall assure FNS access to the system during design, development, and operation and to pertinent cost records of contractors and subcontractors as FNS considers necessary.

  - Emergency Preparedness.

To support continuity of operations during an emergency, including a pandemic, the Commonwealth needs a strategy for maintaining operations for an extended period of time. One part of this strategy is to ensure that essential contracts that provide critical business services to the Commonwealth have planned for such an emergency and put contingencies in place to provide needed goods and services.

- Describe how Contractor anticipates such a crisis will impact its operations.

- Describe Contractor’s emergency response continuity of operations plan. Attach a copy of the plan, or at a minimum, summarize how the plan addresses the following aspects of pandemic preparedness:

- Employee training (describe Contractor’s training plan, and how frequently it will be shared with employees)

- Identified essential business functions and key employees (within Contractor) necessary to carry them out

- Contingency plans for:

  - How Contractor will handle staffing issues when a portion of key employees are incapacitated due to illness.

  - How Contractor employees will carry out the essential functions if contagion control measures prevent them from coming to the primary workplace.

- How Contractor will communicate with staff and suppliers when primary communications systems are overloaded or otherwise fail, including key contacts, chain of communications (including suppliers), etc.

- How and when Contractor’s emergency plan will be tested, and if the plan will be tested by a third-party.

  - Project Dependencies.

The coordinated implementation of the MIS and EBT projects may be complex and will involve several dependencies.  The dependencies below shall be incorporated into project planning activities and shall be monitored as part of the project management responsibilities.

- A Congressional mandate issued within Healthy, Hunger-Free Kids Act of 2010 (HHFKA), signed into law on December 13, 2010, requires that all state agencies transition from paper food instruments to electronic benefits transfer (EBT) no later than October 1, 2020.

- Project planning and procedure documents submitted by any of the vendors (IVV, MIS, or EBT) and approved by DOH shall become project standards and shall be reviewed by the remaining vendors.  They shall be adhered to unless concerns with the documents are raised to DOH within five (5) business days of the notification of approval from DOH.

- Training for Local Agency and DOH staff shall contain end-to-end business process training and shall be coordinated between the MIS and EBT vendors.

- User Acceptance Testing shall contain end-to-end business processes and shall be coordinated between the MIS and EBT vendors.

- MIS functionality that enables the loading of benefits onto the SmartCard shall be completed, tested, and approved by DOH at least twelve (12) months prior to the pilot start date.

- Retailer certification activities must begin at least nine (9) months prior to the scheduled rollout in which the retailer operates  This pertains largely to the EBT portion of the project and is included for informational and planning purposes.

- Tasks.

The selected Contractor shall complete all activities necessary to complete the tasks as outlined in this section.  All deliverables shall be submitted by the selected Contractor to the DOH for final approval and acceptance.

Deliverables will be reviewed and approved by the project steering committee and other stakeholders as deemed necessary by DOH.  Deliverable review should be estimated at ten (10) business days for the development of the work plan.  Specific deliverables may require additional review time based on complexity and size.  Deliverable review periods will be finalized in the approved project schedule and may be modified as necessary.  USDA FNS requires review and approval of key steps within the MIS EBT implementation project (listed below). USDA FNS review shall be estimated at sixty (60) calendar days for each of the milestones below within the work plan.

- Test scripts – project progress may continue as the USDA FNS reviews this deliverable

- Acceptance Test Report – this is a go/no-go checkpoint to move into Pilot

- Pilot Evaluation Report – this is a go/no-go checkpoint to move into Statewide Implementation

Tasks may require iterative efforts (multiple interviews, meetings, drafts, etc.) to reach final acceptance.  Contractors shall plan for such efforts to deliver a final product which meets the Commonwealth’s needs.

Deliverables must be approved and accepted in writing, in order to authorize payment.

  - Project Deliverables.

IVV MIS EBT Deliverables (Appendix G) provides a detailed list of project deliverables within       corresponding phases for all of the project activities.  In addition to a description of the deliverables, Appendix G describes the responsibilities of each party (DOH, IV&V, MIS, and/or EBT) for that deliverable.

  - Maintenance & Support.

After the final statewide region implementation and the signoff of the final report, the project will be deemed completed and the services shall move into the maintenance and support.  Maintenance and support requirements include routine performance and management of applications support, development and processing infrastructure and end-user support for PA-WIC.  Maintenance and support is expected to be routine and constant over the life of the contract.  Application development support shall be accomplished through defect resolution and small enhancements requiring an average of less than forty (40) hours per effort.  The selected Contractor shall maintain and update all deliverables created during the project phases.  The selected contractor shall provide updated manuals to DOH prior to implementing system and operational changes into production.

The selected Contractor shall assign a single point of contact for ongoing communications to DOH for all MIS system and operational issues.  The selected Contractor shall provide ongoing support services to ensure the system operates as outlined in the RFQ.  This will include, but is not limited to, the following:

- One Year Warranty Period.

For a period of one year from the date of the successful completion of the rollout and receipt of final documentation and materials, the selected Contractor shall provide a warranty for application documentation, development and deployment.  The selected Contractor shall correct any system problems identified and provide any system modifications to address those problems at no additional cost to ensure the complete functionality as required by this SOW and the contract documents.  Any and all system problems or defects reported during this period are covered under this provision.  Items will be classified as an enhancement or defect by PA-WIC and any defect will be considered as part of the warranty provision.

- Production System Monitoring.

The selected Contractor shall monitor the many processes and activities performed by the application and the users in the clinics, WIC Program Office, and BIIT.  As necessary, adjustments, modifications, and enhancements shall be made to improve the application’s performance and to extend its life span.  When the application changes, the selected Contractor shall document all changes per the BIIT PMM.

The selected Contractor shall monitor and review activity logs for any unusual performance, research any anomalies, and identify the source or cause.  The selected Contractor shall monitor and report on system capacity utilization and report any issues that indicate the hardware or software may need to be modified or enhanced. The selected contractor shall monitor and report system performance issues.  Any performance below agreed upon service levels should be identified and repaired.

The selected Contractor shall monitor and report on database content and integrity.  Samplings of data should be analyzed to ensure compliance with PA-WIC policies and procedures.  Any non-compliant data should be identified and repaired.  The selected Contractor shall monitor application availability and respond to any system alerts that identify a problem and assist in remedying the error.

The selected Contractor shall develop solutions to resolve any performance issues in concert with PA WIC and BIIT staff.

- Tier II Support Services.

The selected Contractor shall provide resource(s) to act as the WIC Tier II Support Services that will be required between the hours of 8:00 AM and 5:00 PM local Harrisburg, PA time, Monday through Friday.  Resources shall work closely with the PA WIC user community, program, and Contractor and/or BIIT technical staff to assist in the identification, research, debugging, and resolution to problems and the testing of those resolutions. The Contractor shall maintain call logs and produce metrics relating to help desk calls and escalate any necessary issues.

- System Modification Support.

This task represents system modifications and all related quality assurance activities that shall occur during this contract due to changes in the WIC program’s policies and procedures, changes in the user’s reporting needs, changes in the data collection and retention, changes favoring runtime improvement, and directives initiated by the Commonwealth and the DOH’s various IT organizations.  They may include but not be limited to modifications for:

- Policy updates

- Report needs to Clinics, Local Agencies, DOH, and/or USDA

- Runtime improvements

- OA/OIT directives

For any systems/software enhancements, PA WIC and the selected Contractor shall utilize the agreed upon Change Management Process and approve any changes prior to development and/or implementation.  Enhancements and modifications requiring less than forty (40) hours shall be billed as part of the monthly maintenance and support.  Enhancements and modification requiring more than forty (40) hours shall be based on the contractor rates included in the Cost Submittal.

Major report changes and new reports requiring more than forty (40) hours to develop, shall require a statement of work and or planning documents.  The work plans and other documentation shall be prepared by the selected Contractor and submitted to BIIT for review and approval.  Contractor rates provided in the Cost Submittal will be utilized for pricing.

- Update PA-WIC System Manuals.

All system changes, whether from major releases or minor releases shall be documented in all affected system manuals.  When the PA WIC Systems are modified or enhanced and prior to the changes being released into production, the selected Contractor shall identify specific areas in the applicable manuals that require updates, draft those updates, and submit them for review and approval in writing.

- Knowledge Transfer and Transition.

Over the life of this contract there will be many tasks, enhancements, and support issues that arise for each system.  This will result in various resolutions and may require the creation of new processes.  The selected Contractor shall be responsible for knowledge transfer of all information learned during the performance of this contract to DOH staff or other Commonwealth staff.  Knowledge transfer shall be provided through documentation, mentoring, training, and meetings.  In the case of enhancements, knowledge transfer is required after each enhancement.  All tasks are to be conducted with DOH staff in a mentoring process to ensure that DOH staff can pick-up any task, enhancement, or action at any time or at the end of the contract.

Knowledge transfer shall include but not be limited to:

- Full documentation of all support processes, with adequate mentoring by internal staff.

- Full documentation of all resolutions to allow anyone to pick-up the issue and understand the solution.

- Full documentation on the development environment with mentoring on where things are stored and how each aspect of the SDLC is accomplished.

- Full documentation and mentoring on enhanced code to allow any developer to pick-up and work on the code.

- Full documentation on enhanced database structures to include at minimum a data dictionary and an entity relationship diagram

- Full documentation and mentoring on all reports and reporting elements that have been enhanced throughout the life of this contract.

- Outgoing Transition Plan.

The outgoing transition plan shall include a resource staffing plan, issue tracking log, knowledge transfer plan, and a project schedule, detailing the items necessary to successfully transition solution and operational knowledge to an incoming Contractor and DOH staff. The transition plan shall be requested by the DOH in writing one (1) month prior to the required delivery date. The transition plan can be requested as early as thirteen (13) months prior to contract end, but not less than six (6) months prior to contract end. The transition plan shall be submitted to DOH in writing within one (1) month of request to allow for the review and approval by DOH.  DOH requires ten (10) business days to review the proposed plan and comment. A final plan, revised based on DOH feedback, shall be delivered to DOH within 5 business days of receiving DOH feedback.

- Feasibility Studies

The selected Contractor shall conduct feasibility studies to present to DOH in order for DOH to determine the future direction of the PA WIC program and systems. The Feasibility Studies shall include but not be limited to:

- Conversion of the  PA WIC MIS to a web application– The selected Contractor shall identify alternatives that allow DOH to remove the need for disconnected sites, synchronization, and installation and maintenance of hardware and software within Local Agencies. Alternatives analysis shall include definition of the alternative, milestones and timeframes, risk identification and analysis, USDA FNS and Commonwealth standards impact and compliance, and cost-benefit analysis for each alternative.

- Mobile payment for the PA WIC participant – The selected Contractor shall identify alternatives that allow PA WIC participants to use mobile devices to receive benefits within the Local Agency and redeem those benefits at WIC authorized retailers.  Alternatives analysis shall include definition of the alternative, milestones and timeframes, risk identification and analysis, USDA FNS and Commonwealth standards impact and compliance, and cost-benefit analysis for each alternative.

- Reporting.

- Maintenance and Support Reports:  Reports shall be based on BIIT PMM template and shall include but not be limited to updates to risk and issue log, change management log, and project schedule.  It should also highlight all completed software modifications and status on upcoming modifications.  This report must be delivered within three (3) business days of month’s end.

- The selected Contractor is responsible for monitoring the solution and interfaces to ensure all service remain operation and meet the service levels as described in Service Level Agreements (Appendix L).  The selected Contractor shall submit a monthly SLA report as described in Section IV-4 Reports and Project Control.

- The selected Contractor shall assist the DOH in preparing ad hoc reports upon request.

- Maintenance and Support Deliverable:

- Monthly Status and SLA Report

- Reports and Project Control.

A.	Project Management.

The selected Contractor shall be responsible for project management and quality assurance of the MIS project as described in IV-3.G Project Management.

B.	Meetings.

During the course of the project, the selected Contractor shall participate in weekly status meeting with DOH.  At DOH’s discretion, these meetings will typically take place in the Harrisburg Pennsylvania area or be conducted via conference calls.

C.	Monthly Status Reports.

To monitor the project status, monthly status reports, based on DOH PMM template, shall be submitted by the Contractor and include but may not be limited to updates to risk and issue log, change management log, and project schedule.  The monthly status report shall highlight all completed deliverables and the status of upcoming deliverables.  Status reports shall indicate if the MIS and EBT team is adhering to all approved plans during execution.  Deviations from the plan shall be indicated and corrective actions recommended.

D.	Problem Identification Report.

An “as required” report, identifying problem areas.  The report should describe the problem and its impact on the overall project and on each affected task.  It should list possible courses of action with advantages and disadvantages of each, and include selected Contractor recommendations with supporting rationale.

E.	SLA Reporting.

After the final statewide region implementation and the signoff of the final report, the project will be deemed completed and the services shall move into the maintenance and support.  A monthly report shall be submitted to provide statistical information to assess the compliance with the required SLAs.  This report must be delivered within three (3) business days of the month’s end in a format acceptable to the DOH.

F.	Ad Hoc Report.

The selected Contractor shall assist the DOH in preparing ad hoc reports upon request.

- Purchase order Requirements — Small Diverse Business Participation.

All purchase orders containing Small Diverse Business participation must also include a provision requiring the selected Contractor to meet and maintain those commitments made to Small Diverse Businesses at the time of proposal submittal or purchase order negotiation, unless a change in the commitment is approved by the BSBO.  All purchase orders containing Small Diverse Business participation must include a provision requiring Small Diverse Business subcontractors to perform at least 50% of the subcontracted work.

The selected Contractor’s commitments to Small Diverse Businesses made at the time of proposal submittal or purchase order negotiation shall, to the extent so provided in the commitment, be maintained throughout the term of the purchase order and through any renewal or extension of the purchase order.  Any proposed change must be submitted to BSBO, which will make a recommendation to the Issuing Officer regarding a course of action.

If a purchase order is assigned to another Contractor, the new Contractor must maintain the Small Diverse Business participation of the original purchase order.

The selected Contractor shall complete the Prime Contractor’s Quarterly Utilization Report (or similar type document containing the same information) and submit it to the Contracting Officer of the Issuing Office and BSBO within 10 workdays at the end of each quarter the purchase order is in force.  This information will be used to determine the actual dollar amount paid to Small Diverse Business subcontractors and suppliers.  Also, this information will serve as a record of fulfillment of the commitment the selected Contractor made and for which it received Small Diverse Business participation points.  If there was no activity during the quarter then the form must be completed by stating “No activity in this quarter.”

NOTE: EQUAL EMPLOYMENT OPPORTUNITY AND CONTRACT COMPLIANCE STATEMENTS REFERRING TO COMPANY EQUAL EMPLOYMENT OPPORTUNITY POLICIES OR PAST CONTRACT COMPLIANCE PRACTICES DO NOT CONSTITUTE PROOF OF SMALL DIVERSE BUSINESS STATUS OR ENTITLE A CONTRACTOR TO RECEIVE CREDIT FOR SMALL DIVERSE BUSINESS UTILIZATION.