REQUEST FOR PROPOSALS FOR

TAX MODERNIZATION

ISSUING OFFICE

Office of Administration

RFP NUMBER

6100036938

DATE OF ISSUANCE

January 13, 2017

REQUEST FOR PROPOSALS FOR

Tax Modernization

TABLE OF CONTENTS

CALENDAR OF EVENTS									V

Part I—GENERAL INFORMATION							1

Part II—CRITERIA FOR SELECTION							22

Part III—TECHNICAL SUBMITTAL				                                    26

Part IV – COST SUBMITTAL								103

Part V- SMALL DIVERSE BUSINESS AND SMALL BUSINESS PARTICIPATION SUBMITTAL										104

Part VI – CONTRACT TERMS AND CONDITIONS					109

APPENDICES

APPENDIX A, PROPOSAL COVER SHEET

APPENDIX B, DOMESTIC WORKFORCE UTILIZATION CERTIFICATION

APPENDIX C, COST SUBMITTAL

APPENDIX D, SMALL DIVERSE BUSINESS AND SMALL BUSINESS PARTICIPATION SUBMITTAL FORM

APPENDIX E, SMALL DIVERSE AND SMALL BUSINESS LETTER OF INTENT

APPENDIX F, MODEL FORM OF SMALL DIVERSE BUSINESS AND SMALL BUSINESS SUBCONTRACT AGREEMENT

APPENDIX G, PARTICIPATING ADDENDUM WITH AN EXTERNAL PROCURMENT

APPENDIX I, TRADE SECRET CONFIDENTIAL PROPRIETARY INFORMATION NOTICE FORM

APPENDIX J, GLOSSARY AND DEFINITION

APPENDIX K, OVERVIEW AND BACKGROUND

APPENDIX L, DOR ORGANIZATION CHART

APPENDIX M, CURRENT OPERATIONAL OVERVIEW

APPENDIX M.1, TAX TYPES 2016

APPENDIX M.2, AUDIT MANUAL

APPENDIX M.3, ARTICLES OF AGREEMENT

APPENDIX M.4, PROCEDURES MANUAL

APPENDIX N, TECHNOLOGY OVERVIEW

APPENDIX O, BUSINESS LAYER FUNCTIONS

APPENDIX O.1, TAX MODERNIZATION FUNCTIONAL AND TECHNICAL REQUIREMENTS

APPENDIX O.2, IFTA, INC. CLEARINGHOUSE MANUAL

APPENDIX O. 3, 2016 FN CALENDAR

APPENDIX O.4, FUNDS NETTING RULES

APPENDIX O.5, INTERFACE INVENTORY

APPENDIX P, IMPLEMENTATION TIMELINE

APPENDIX Q, SYSTEMS TO BE REPLACED

APPENDIX R, CHANGE MANAGEMENT PROCESS

APPENDIX S, DOR SERVICE LEVEL AGREEMENTS

APPENDIX T, E-COMMERCE FUNCTIONALITY

APPENDIX U, PRODUCT DEVELOPMENT

APPENDIX V, REQUEST FOR CHANGE FORM

APPENDIX W, PROJECT REFERENCES TEMPLATE

APPENDIX X, PERSONNEL EXPERIENCE BY KEY POSITION

APPENDIX Y, QUESTIONS AND ANSWERS TEMPLATE

APPENDIX Z, TRANSITION MILESTONES

CALENDAR OF EVENTS

The Commonwealth will make every effort to adhere to the following schedule:

| Activity | Responsibility | Date |
| --- | --- | --- |
| Deadline to submit Questions via email to RA-OITPurchases@pa.gov. | Potential Offerors | Friday, February 03, 2017 At 1:00pm EST |
| Answers to Potential Offeror questions posted to eMarketplace at http://www.emarketplace.state.pa.us/Search.aspx no later than this date. | Issuing Office | Wednesday , February 15, 2017 |
| Please monitor website for all communications regarding the RFP. | Potential Offerors | TBD |
| Sealed proposal must be received by the Issuing Office at: Bureau of IT Procurement c/o Commonwealth Mail Processing Center 2 Technology Park (rear) Attn: IT Procurement, 506 Finance Harrisburg, PA 17110 Attn: Raymond Jaime Proposals must be time and date stamped by the facility receiving the proposal. Proposals may only be hand-delivered between 6:15 a.m. and 2:15 p.m., Monday through Friday, excluding Commonwealth holidays. | Offerors | Monday April 10, 2017 at 1:00pm EST. |

PART I

GENERAL INFORMATION

- Purpose.  This request for proposals (RFP) provides to those interested in submitting proposals for the subject procurement (“Offerors”) sufficient information to enable them to prepare and submit proposals for the Office of Information Technology Bureau of IT Procurement’s consideration on behalf of the Commonwealth of Pennsylvania (“Commonwealth”) to satisfy a need for Tax Modernization (“Project”). This RFP contains instructions governing the requested proposals, including the requirements for the information and material to be included; a description of the service to be provided; requirements which Offerors must meet to be eligible for consideration; general evaluation criteria; and other requirements specific to this RFP.

- Issuing Office.  The Office of Information Technology Bureau of IT Procurement (“Issuing Office”) has issued this RFP on behalf of the Commonwealth.  The sole point of contact in the Commonwealth for this RFP shall be Ray Jaime, Bureau of IT Procurement, 506 Finance Building Harrisburg, PA, RA-OITPurchases@pa.gov, the Issuing Officer for this RFP.  Please refer all inquiries to the Issuing Officer.

- Overview of Project.

  - Glossary and Definitions.

Reference Appendix J, Glossary and Definitions for definition of terms utilized throughout the RFP.

  - Background Information and Overview.Figure 1 Goals Review

Since 2010, the DOR has deliberatively and methodically moved forward with the enhancement and modernization of the agency’s tax processing systems.  From 2010 through 2014, DOR updated and enhanced the majority of the business tax system to a new set of processes and technologies.  This tax initiative is a continuation of the overall modernization with focus on individual taxes and the remaining business taxes related to motor fuel segment.  As a backdrop to this tax initiative, DOR dedicated a portion of time in 2015 to revisit and if necessary recalibrate the remaining aspects of modernization to the agency strategic plan and direction.  The following provides insight into the alignment and the key components and guidelines for the remaining modernization and the agency strategic direction through 2020.

- Continually Improve Customer Service.

The DOR will improve the quality, efficiency, and effectiveness of service delivery by developing a wide range of self-service and customized service initiatives, by simplifying the tax filing and payment experience, and by helping all sectors of the public participate in the tax ecosystem.  Customized service initiatives include but are not limited to DOR provided services based on the type of taxpayer and their profile with the DOR.

DOR will improve taxpayer communications, considering more personalized and issue-specific correspondence and instruction.  DOR will follow existing models to guide the creation of better guidance for taxpayers, including issue-focused documentation that relies more on “plain talk” principles.  DOR will move forward to provide seamless interactive services for customers by removing barriers and competing services to ensure DOR and the Customer are operating at the highest level of efficiency with the lowest possible cost to the customer.   And

DOR will explore the use of instructional “wizards” to aid in the completion of returns and taxpayer correspondence.

DOR will assess communications to identify and implement opportunities to improve consistency.  Comprehensive notice and correspondence review will identify notices suited to standardized, system-driven text; for those that require personalization a consistent quality control process will be implemented.

DOR operations will be Customer-Centric.  The customer communication queue will be pre-validated to ensure taxpayers are segmented by issue type so that they receive the most timely and effective support possible.  Taxpayer account information, liability and interaction notes will be available across the DOR to ensure the most consistent, comprehensive and up to date interaction possible.

DOR will explore alternate communication channels (e.g., live chat and text) to provide customers flexibility and reduce DOR call volumes.  A move to increase electronic communication (rather than paper) will enable faster correspondence and drive better tracking of history.

Proactive engagement with customers will reduce customer requests, improve customer service, and increase compliance; DOR will increase external education efforts.  Customers will be informed of DOR current E-Services Center and plans for the future.  DOR will create a plan for comprehensive communication efforts, leveraging good models (e.g., an extensive outreach and education program was utilized to launch and grow a successful Business Use Tax Voluntary Compliance Initiative. This effort included specific presentations to and leveraging tax professional and industry groups.) as a starting point, and DOR internal education efforts will be standardized so that customers hear consistent messaging.

DOR will explore other channels for outreach, including social media, video (online and television), podcasts, and third parties.  Outreach will be used not only as a forum for education, but also as a method to hear customer feedback about services offered and service levels provided.  DOR will solicit interaction with economists and scholars to obtain feedback on tax policy issues.

Increased levels of secure, self-service capabilities will enable customers to do more themselves, increasing the quality of customer data, increasing customer satisfaction and enabling the DOR to focus more on value-added efforts.  DOR will securely expand the capabilities of the DOR self-service offerings by adding even more transactions online to allow customers to manage all aspects of their account (e.g., returns, forms, correspondence, requests for additional information, appeals, filing, payment, etc.).

DOR will provide more capabilities to practitioners to enable them to manage client information and transactions online, acknowledging their need to access multiple clients’ information (i.e., a one to many model).  DOR will integrate customer service operations to support a customer-centric view and an up to date understanding of customer account status.  Transaction-tracking will enable customers to understand the status of their return, request or correspondence.  DOR will strive to reduce the amount of paper via use of the self-service offerings for electronic copies of correspondence and customer-related documents.

- Continually Improve Public Confidence.

The DOR will utilize an open and transparent approach in dealing with taxpayers while maintaining the privacy and security of taxpayer information, and will fairly, equitably, and consistently apply the law.

Real-time systems and data sharing across the DOR, other agencies, and external entities such as federal, state, and local governments, will improve customer service and help to prevent fraud.  DOR will leverage a single customer database where all interactions are captured so that customers can obtain accurate service regardless of their contact at the DOR.  Unnecessary products and services interfering between the customer and DOR will be removed or minimalized.

DOR systems will capture interactions in real-time to prevent “shopping” of taxpayers for answers by calling different customer service representatives.

DOR systems will promote secure transactions.  DOR will continually assess and improve DOR authentication capabilities for internal and external users, leveraging multi-factor authentication and identity access management as practical.  DOR will continually assess and improve data security for data in transit and data at rest, complying with, at a minimum, all applicable federal and state guidelines.  Management reports will identify agency staff accessing taxpayer data including related logs and trails.  These reports will support management to monitor and ensure only appropriate access of data by employees and enable management to receive notifications of inappropriate accesses.

DOR will have a system that leverages a single-repository/business rules engine to drive all rule execution, and has transparent and consistent calculations for use across tax types.

- Enhance Effectiveness of Tax Compliance Measures.

The DOR will ensure that taxpayers meet their tax obligations so that when Pennsylvanians pay their taxes, they can be confident that their neighbors and competitors are sharing the total tax burden equitably.

Better information can increase compliance; a statement of account will encompass a comprehensive view of all taxpayer liabilities.  DOR will seek to obtain more timely and accurate information to assist research and investigation including Pass-Through entity registration for cross-reference against individual income tax returns and county data for Inheritance and Realty Transfer taxes.

DOR will increase the ability to accept any payment at any time (e.g., credit card and other payment types in the field).

Easier interaction can yield improved compliance.  DOR will consider simplified return forms (e.g., EZ form) and channels for filing.  The ability, as appropriate, to issue a bill or “pre-assessment” before a formal assessment can change the nature of the taxpayer interaction, foster voluntary compliance, and lower tax appeal volume.

- Provide Accurate and Timely Revenue Analysis.

The DOR will develop necessary analyses, models and projections to enable the Governor’s Office, the General Assembly, and other interested parties to make informed decisions about revenue matters.

DOR systems will have analytics capabilities, including real-time reports and trend analysis based on a consolidated data model.  DOR will build more real-time management queries, reports and dashboards across the DOR:

- Operations, Finance, Compliance, Audit, Customer Satisfaction

- Return on Investment

- Revenue Estimation

Reports and queries will access all data in a consolidated and robust data model and data dictionary to yield the most complete information.  DOR will leverage data to identify trends and exceptions for review, including potential fraud and duplicate filings.

- Promote Tax Policies and Improve the Commonwealth’s Tax Administration.

The DOR will continue to evaluate and recommend tax policies to improve Pennsylvania’s tax structure, emphasizing simplicity, consistency and reducing the cost of compliance.

Analytics and reporting can yield information about existing tax policies that can support the DOR’s evaluation.  Future systems will track workflow and process cycle times, thereby providing base level information regarding operational cost.

- Increase Organizational Capacity.

The DOR will become the employer of choice by enabling employees to achieve their potential and by establishing an environment that develops and makes appropriate use of employee talents and abilities.

A comprehensive training curriculum will ensure consistent knowledge transfer and quality of service.  DOR will build upon existing tax specific training programs (specific to tax type) to create a consistent, DOR-wide training curriculum program.  DOR training will include both tax-specific knowledge and customer service skills.  Future systems will include clear definition of screens, fields and functions.

Staff retention drives continuity of service and a strong knowledge-base.  DOR will continually seek ways to keep staff motivated by providing new training, considering cross-training and rotation of duties.  DOR will seek to provide more feedback through improved performance measures including those that will be made possible as a result of a new, modernized, system.

- Continually Improve Business Processes and Technology.

The DOR will modernize its processes, encourage innovation, and replace legacy technology systems to effectively and efficiently address its enforcement and service needs.

DOR needs to capture more data, at greater levels of completeness and accuracy, and in formats useful to DOR operations.  Consolidated data and pre-validation of incoming data will support data sharing across the DOR.  DOR will consolidate multiple data stores into a single data model, promoting standardization.  Incoming data will be pre-validated to ensure that DOR captures the information needed to process returns and correspondence in a timely and accurate manner.

Access to additional data will facilitate effective, consistent processing and support analytics; automated data exchange will further support effective processing. DOR is researching ways to integrate or improve integration with external parties including the federal government, county governments and other Commonwealth departments and offices as described in Appendix O.5 Interface Inventory.

Systems will be flexible to handle changes to tax policy, statute and also support new and improved ways of doing business.  Future systems will not constrain us from the ability to create/modify notices and communications, change business rules based on statute changes, or implement other innovative ideas.  DOR must be able to provide the full range of electronic filing services to its customers without dependence on third party software products.

Automated workflow will drive efficiency.  Next steps and workflow will be automatically triggered by customer actions / inactions.  DOR teams will evolve into subject matter experts responsible for fine-tuning business processes as routine activity is automated and exceptions become the focus.  DOR will utilize decision analytics to prioritize workloads, manage resources, and develop strategies to foster tax compliance.  Through automation and improved processes DOR will increase customer service levels.

- Continually Operate Department-Wide.

The DOR will consider modernization as an opportunity to support the Governor’s “Government That Works” Priority by addressing department-wide process improvement and standardization.

DOR will achieve efficiency gains, support cross-training and promote consistency of service through standardization of processes across Bureaus.  Where not precluded by statute, DOR will explore opportunities to standardize processes in order to enable cross-training and easier understanding of DOR stakeholders.  DOR will seek to avoid alternate processing steps solely based upon the discretion of an individual Bureau, and will instead look for synergies so that all agency staff speaks a shared language, and promotes a shared set of processes to customers and stakeholders.

DOR will securely and confidentially share data across the Commonwealth in order to improve the DOR ability to administer tax laws effectively.  DOR will work with other Commonwealth agencies to determine the data that would be most helpful to DOR, and the data that would be most helpful to them, and determine the technical methods of transfer.  DOR will articulate the benefits of data sharing in order to ensure that all parties throughout the Commonwealth can understand and support such initiatives.

  - A summary of the current organization and operational structure, project scope inclusions and exclusions, and timeline is provided below.

- The following appendices describe the DOR’s current organizational and operational structure and provides an overview of current technologies:

- Appendix K, Overview and Background.

- Appendix M, Current Operational Overview.

- Appendix N, Technology Overview.

- Appendix O, Business Layer Functions.

- Throughout the initiative to replace and modernize the long standing legacy tax systems the DOR remains committed to the overall agency strategic plan which is founded in the vision and mission, as listed below.

Vision

To be a continually improving revenue agency that is valued for customer service, integrity, innovation, and a caring and professional workforce. The agency will be efficient in the administration of taxes, lottery services, and other revenue initiatives to the common benefit of all Pennsylvanians.

Mission

To fairly, efficiently, and accurately administer the tax laws and other revenue programs of the Commonwealth to fund necessary government services.

The DOR’s purpose is its mission. It is the distinctive contribution that the Pennsylvania DOR makes to the public good. The DOR has responsibilities that go beyond tax administration to encompass other revenue functions as well.  Figure 1, DOR Goals, is shown below and provides insight into the focus and direction of the DOR.  Section I-3.A describes the DOR goals and the agency expectation and impact of modernization.

Figure 2 DOR Goals

With these guides in mind, the DOR has determined to move forward with the remaining steps for modernization.  The focus of this procurement is to complete the agency tax system modernization for the following taxes and programs:

- Personal Income Tax.

- Inheritance Tax.

- Realty Transfer Tax.

- Pass Through Entity.

- Property Tax / Rent Rebate.

- International Fuel Tax Agreement (IFTA)/Motor Carrier.

- Motor and Alternative Fuel Taxes.

- One outcome of this procurement is to identify and select an Offeror who has significant experience in the federal, state, and local government tax and revenue market with a demonstrated understanding and appreciation of the significance and importance of a tax agency and their customers.  As shown below in the list of department values, DOR expects to identify and select an Offeror that holds a similar set of values.

Values

- Ethical – DOR upholds the highest professional standards of honesty and truthfulness.

- Customer Service – DOR is committed to treating customers with respect and meeting their needs and expectations in a timely manner.

- Accountability - DOR is responsible for DOR actions and their consequences.

- Fairness – DOR equitably and consistently applies the laws DOR administers.

- Efficiency - DOR continually seeks to improve productivity and be responsible stewards of the resources entrusted to us.

- Voluntary Compliance - DOR helps and encourages taxpayers to voluntarily comply with the tax laws.

- Employee Engagement – DOR strives to increase job satisfaction and opportunities for growth and development of staff.

- DOR seeks to establish a working relationship with an Offeror to implement the solution and for the solution manufacturer to provide ongoing maintenance and support.  Any third party complementary components or technologies must also be supported by the selected Offeror.  DOR will not enter into multiple support agreements.

- Scope of Operations and Services.

DOR is responsible for administering the Commonwealth of Pennsylvania Tax Programs and Services including the Pennsylvania Lottery.  The DOR collects all tax levies as well as various fees, fines and other monies due the commonwealth. The DOR also supervises the administration and collection of monies for the first and second class county sales tax and various special funds.

The DOR prepares the official estimates of the tax yield due the commonwealth and analyzes the effect on revenues of proposed changes in either the laws or the tax structure of the commonwealth.

On an annual basis, the DOR receives and collects all of the Commonwealth General Fund Tax Revenue and Motor License Fund currently in excess of $30 billion.  In addition, the DOR, annually, processes more than 10 million business and individual tax returns and payments.

On a yearly basis, the scope of services and programs affect every business and citizen in Pennsylvania.  The modernization initiative is a critical component to DOR continuing to meet the ever changing needs of DOR customers and suppliers.

  - Project Focus and Scope. The modernization project is a large, enterprise wide project for DOR to implement hardware and software for key functions and processes for the DOR tax programs. DOR plans to realign its business processes and upgrade its tools to enable more efficient and effective business processes and improve the customer experience.

The project scope includes: replacement of seven (7) major legacy tax processing systems; interfaces with existing imaging, data capture, and internet applications; and interfaces to a number of other systems and applications operated by both internal and external entities.

As defined in Section III-5, III-6, and Appendix O.1, Tax Modernization Functional and Technical Requirements:

The proposed tax solution offered and deployed must:

- Consolidate and integrate stove-piped processing and reporting that is currently spread across separate software applications.

- Shift core processing to a modern, software manufacturer supported, upgradeable COTS based system from the current mix of predominantly custom developed, internally maintained, and aging software applications.

- Meet the high volume and high availability processing and compliance needs of DOR as described in Appendix O.1, Tax Modernization Functional and Technical Requirements.

- Substantially simplify and accelerate the process of making annual tax form, business rule, rate, filing period, and other annual changes imposed by the legislature or policy directive.

- Accommodate the shift to electronic and internet filing and payment in terms of:

- Managing any filing and payment mandates.

- Capturing, storing, validating, correcting, and displaying the entire electronic return and any supporting schedules.

- Provide the data and processing infrastructure for decision analytics for processing within the new system.

- Improve core process performance monitoring, management, and reporting.

- Establish consolidated views of the taxpayer data to support customer service, compliance, policy analysis, and overall administration.

- Expand tracking and reporting on tax preparers, tax software providers, services bureaus, and other third parties providing services to taxpayers.

- Improve the quality and accuracy of taxpayer data used in reporting, processing, and compliance enforcement.

- Leverage internal, third party and IRS data to support in-stream returns validation and review.

- Expand and improve pass-through-entity processing, reporting, compliance analysis and enforcement.

- Improve ad hoc and online reporting and query capabilities that provide customized data structures to improve ease of reporting and to meet specialized throughput, backlog, productivity, trend, and comparative period, and other reporting objectives.

- Make it easier for taxpayers to comply and support DOR to simplify tax administration for the Commonwealth of Pennsylvania.

- Be flexible and scalable to support ongoing enhancements and changes necessary for the administration of the tax programs.

- Require minimal customization.

- Be implemented with no impact to the current services provided to taxpayers as described in Appendix S, DOR Service Level Agreements, and state and local partners. This requires the implementation approach to sustain, support, and enhance the state’s annual Personal Income tax refund and Property Tax/Rent rebate programs.

- Be implemented using a phased in approach.

- Be successfully deployed at a US state tax or revenue agency for comparable taxes.

- Result in efficiencies for the operations through improved business processes.

- Position DOR to reduce the number of technologies supported.

- Improve application maintenance flexibility and configurability.

- Improve application interoperability and data exchange via compliance with XML, SOAP and other applicable standards.

- Achieve self-sufficiency in operations and maintenance by the end of the project.

The proposed tax solution offered and deployed must include:

- System server and data storage hardware (although the Commonwealth will retain the option of buying from Commonwealth contracts, if advantageous).

- Requirements management, quality assurance and testing software licenses and tools.

- Developer’s toolkits for maintenance of site specific code (if licensed separately).

- All Offeror or third party software either used as part of the solution or to develop the application, including that associated with secure coding practices, configuration management, and distribution of software.

- The proposed tax solution shall utilize a relational database management system.

The project scope, in its entirety, will include:

- Perpetual license to use system including the right to implement unlimited tax types.  DOR will consider either a later contract for services to implement tax types out of scope of this procurement or implement ourselves.

- Implementation services for a five (5) year project that include:

- System design.

- Configuration, extension, testing, and implementation of the system.

- Design and implementation of a customized reporting facility.

- Integration with DOR’s existing imaging and correspondence repository systems and with existing data capture, filing and payment channel applications.

- Implement interfaces with external agencies, third parties, and DOR legacy applications.

- Data conversion, transformation and loading of legacy system data.

- Training (based on a train-the-trainer approach).

- Six (6) months of full post system implementation support after each implementation point, except for individual income tax, where post implementation support will extend for peak filing period of January – July.

- Break-fix support during the entire project.

- Six (6) months of post system implementation support after final go live subject to the limits of the five (5) year implementation services contract and any contract extensions.

- Knowledge transfer shall continue throughout the stages to allow self-sufficiency in operation and maintenance of the system and other implemented software at the conclusion of each stage and the final implementation.

- Five (5) years of system and DBMS annual software maintenance, plus five (5) one-year extension options for the annual software maintenance.

- DOR staff will be productively utilized throughout the project, but will not be responsible for deliverables.

- Monthly reporting against all SLA requirements (On Time Delivery of Deliverables, Milestones, Incident / Problem Resolution, Defect Resolution, System Availabilities.) as described in Appendix S, DOR Service Level Agreements.

- A full analysis of the gap between DOR’s requirements and the proposed tax solution’s functionality.

- Coordination with ongoing DOR Business Process Realignment activities.

- Support of DOR stakeholder communication, education and training in the use of the proposed tax solution.

- Support in the design and implementation of any new business processes to align with the proposed tax solution functionality.  Offeror shall provide recommendations of the best operational structure to leverage the proposed tax solution’s business processes.

- Knowledge transfer to DOR IT and business staff.

- Comprehensive testing.

- Cutover to production.

- Stabilization, optimization, and transition to support and maintenance for the proposed tax solution.

  - Implementation Timeline. DOR prefers to implement the tax programs associated with this initiative over a five (5) year period in six (6) stages. The stages may overlap for planning and post implementation support (e.g. planning for the next stage may occur while an implementation stage is still in progress and post implementation support for a previous stage may coincide with activities associated with the subsequent stage).

At each of stage as outlined in Appendix P, Implementation Timeline, a period of post system implementation support is specified. Such support shall include, but not be limited to, functional, technical, development and operations support activities as required to:

- Stabilize the implemented tax processing and related applications in the production environment.

- Ensure that reported problems are addressed.

- Provide analysis, prioritization, and resolution support for issues related to the implementation. All defects must be corrected prior to the termination of the post system implementation support period for each stage unless otherwise approved by DOR

- Provide focused assistance to DOR technical, operations, security and other tax systems support personnel as they acquire the skills required for self-sufficient use and support of the overall proposed tax solution.

- Train and support DOR help desk personnel on the proposed tax solution and provide assistance to the community of users.

- Provide tier 2 support to the DOR help desk personnel for implementation issues, as required, to ensure that timely and effective support is provided to DOR operational users.

For implementation stages two (2), three (3), four (4) five (5) and six (6), the period of post system implementation support will be the six months (180 days) immediately following the implementation. For the personal income tax and property tax/rent rebate implementations occurring in stages three (3 and 5), the period of post implementation support must also include the peak filing period of January through July in the tax filing season following the implementations and during any pilot or parallel processing scenarios.

In addition, the selected Offeror shall provide production break-fix support during the entire project for defects related to configuration, programming, and converted data. All post system implementation and break-fix support will be provided by skilled members of the Offeror’s team who have become familiar with DOR over the course of the implementation effort.

The production and post system implementation support will include immediate notification of new security vulnerabilities and the application, testing and validation of security patches or updates to all environments or instances of the system.

- Objectives.

  - General.  The Pennsylvania Department of Revenue (DOR) has launched its revenue modernization program to improve and modernize its business processes and technology.  Via this initiative, DOR seeks to improve its overall process efficiency, compliance enforcement, customer service, security, operational and IT flexibility, reporting, and data exchange capabilities.

As part of the revenue modernization program, DOR is seeking to acquire and implement a new, commercial-off-the-shelf (COTS), solution for Personal Income Tax, Inheritance Tax, Realty Transfer Tax, Pass Through Entity, Property Tax / Rent Rebate, International Fuel Tax Agreement (IFTA)/Motor Carrier, Motor and Alternative Fuel Taxes. This project represents an extremely important component of the overall program and is tasked with meeting several of its key objectives.

  - Specific. This RFP includes solicitation of proposals from Offerors to perform planning, requirements gathering, design, development, testing, deployment, and maintenance of a COTS tax solution to meet the DOR requirements.

The solution will not be considered a Developed Work and will not be transitioned to the Commonwealth or another vendor at the end of the Contract period, however any portion of the solution necessary for the transfer or subsequent use of Commonwealth data will be considered a Developed Work for that limited purpose.

- Type of Contract.  It is proposed that if the Issuing Office enters into a contract as a result of this RFP, it will be a deliverables based firm, fixed price contract containing the Contract Terms and Conditions as shown in Part VI.  The Issuing Office, in its sole discretion, may undertake negotiations with Offerors whose proposals, in the judgment of the Issuing Office, show them to be qualified, responsible and capable of performing the Project.

- Rejection of Proposals.  The Issuing Office reserves the right, in its sole and complete discretion, to reject any proposal received as a result of this RFP.

- Incurring Costs.  The Issuing Office is not liable for any costs the Offeror incurs in preparation and submission of its proposal, in participating in the RFP process or in anticipation of award of the contract.

- Questions & Answers.  If an Offeror has any questions regarding this RFP, the Offeror must submit the questions by completing Appendix  Y, Questions and Answers Template and submit to the email address indicated in the Calendar of Events (with the subject line “RFP 6100036938 Question”) .  If the Offeror has questions, they may be submitted as they arise via email, but no later than the date indicated on the Calendar of Events.  The Issuing Officer shall post the answers to the questions to eMarketplace at http://www.emarketplace.state.pa.us/Search.aspx on an ongoing basis until the deadline stated on the Calendar of Events.  When submitted after the deadline date for receipt of questions indicated on the Calendar of Events, the Issuing Officer may respond to questions of an administrative nature by directing the questioning Offeror to specific provisions in the RFP.  To the extent that the Issuing Office decides to respond to a non-administrative question after the deadline date, the question and answer will be provided to all Offerors through an addendum.

All questions and responses as posted to eMarketplace are considered as an addendum to, and part of, this RFP in accordance with RFP Part I, Section I-10.  Each Offeror shall be responsible to monitor eMarketplace for new or revised RFP information.  The Issuing Office shall not be bound by any verbal information nor shall it be bound by any written information that is not either contained within the RFP or formally issued as an addendum by the Issuing Office.  The Issuing Office does not consider questions to be a protest of the specifications or of the solicitation.  The required protest process for Commonwealth procurements is described on the DGS website at

http://www.dgs.pa.gov/Documents/Procurement%20Forms/Handbook/Pt1/Pt%20I%20Ch%2058%20Bid%20Protests.pdf.

- Addenda to the RFP.  If the Issuing Office deems it necessary to revise any part of this RFP before the proposal response date, the Issuing Office will post an addendum to eMarketplace at http://www.emarketplace.state.pa.us/Search.aspx.  It is the Offeror’s responsibility to periodically check  eMarketplace for any new information or addenda to the RFP.  Answers to the questions asked during the Questions & Answers period also will be posted to eMarketplace as addenda to the RFP.

- Response Date.  To be considered for selection, electronic copies of the proposals must arrive at the Issuing Office on or before the time and date specified in the RFP Calendar of Events.  The Issuing Office will not accept proposals via email or facsimile transmission.  Offerors who send proposals by mail or other delivery service should allow sufficient delivery time to ensure timely receipt of their proposals.  If, due to inclement weather, natural disaster, or any other cause, the Commonwealth office location to which proposals are to be returned is closed on the proposal response date, the deadline for submission will be automatically extended until the next Commonwealth business day on which the office is open, unless the Issuing Office otherwise notifies Offerors.  The hour for submission of proposals shall remain the same.  The Issuing Office will reject (unopened) any late proposals.

- Proposal Requirements.

- Proposal Submission: To be considered, Offerors should submit a complete response to this RFP to the Issuing Office, using the format provided in Section I-12B, providing a single electronic proposal with separate files for the Technical Submittal; the Cost Submittal; and the Small Diverse Business and Small Business (SDB/SB) Participation Submittal including related Letter(s) of Intent.  The electronic submission must be on CD ROM or Flash drive in Microsoft Office or Microsoft Office compatible format and any spreadsheets must be in Microsoft Excel.  The Offerors may not lock or protect any cells or tabs.    The CD or Flash drive should clearly identify the Offeror and include the name and version number of the virus scanning software that was used to scan the CD or Flash drive before it was submitted. The Offeror shall make no other distribution of its proposal to any other Offeror or Commonwealth official or Commonwealth consultant.  Each proposal page should be numbered for ease of reference.  An official authorized to bind the Offeror to its provisions must sign the proposal. If the official signs the Proposal Cover Sheet(Appendix A) to this RFP) and the Proposal Cover Sheet is scanned and provided in a PDF version in the Offeror’s electronically submitted proposal, the requirement will be met.  For this RFP, the proposal must remain valid for 120 days or until a contract is fully executed.  If the Issuing Office selects the Offeror’s proposal for award, the contents of the selected Offeror’s proposal will become, except to the extent the contents are changed through Best and Final Offers or negotiations, contractual obligations.

Each Offeror submitting a proposal specifically waives any right to withdraw or modify it, except that the Offeror may withdraw its proposal by written notice received at the Issuing Office’s address for proposal delivery prior to the exact hour and date specified for proposal receipt.  An Offeror or its authorized representative may withdraw its proposal in person prior to the exact hour and date set for proposal receipt, provided the withdrawing person provides appropriate identification.  An Offeror may modify its submitted proposal prior to the exact hour and date set for proposal receipt only by submitting a clearly identified revised electronic copy marked as “Revised Proposal” which complies with the RFP requirements.

- Proposal Format: Offerors must submit their proposals in the format, including heading descriptions, outlined below.  To be considered, the proposal must respond to all proposal requirements.  Offerors should provide any other information thought to be relevant, but not applicable to the enumerated categories, as an appendix to the Proposal.  All cost data relating to this proposal and all Small Diverse Business and Small Business cost data should be kept separate from and not included in the Technical Submittal.  Offerors should not reiterate technical information in the cost submittal. Each electronic proposal shall consist of the following three separate electronic  files:

- Technical Submittal:

- In response to Part III; and

- Complete, sign and include Appendix B – Domestic Workforce Utilization Certification;

- Cost Submittal, in response to RFP Part IV; and

- Small Diverse Business and Small Business (SDB/SB) Participation Submittal, in response to RFP Part V:

- Complete and include Appendix D - SDB/SB Participation Submittal Form; and

- Complete and include Appendix E - SDB/SB Letter of Intent.  Offeror must provide a Letter of Intent for each SDB and SB listed on the SDB/SB Participation Submittal Form.

The Issuing Office reserves the right to request additional information which, in the Issuing Office’s opinion, is necessary to assure that the Offeror’s competence, number of qualified employees, business organization, and financial resources are adequate to perform according to the RFP.

The Issuing Office may make investigations as deemed necessary to determine the ability of the Offeror to perform the Project, and the Offeror shall furnish to the Issuing Office all requested information and data.  The Issuing Office reserves the right to reject any proposal if the evidence submitted by, or investigation of, such Offeror fails to satisfy the Issuing Office that such Offeror is properly qualified to carry out the obligations of the RFP and to complete the Project as specified.

- Economy of Preparation.  Offerors should prepare proposals simply and economically, providing a straightforward, concise description of the Offeror’s ability to meet the requirements of the RFP.

- Alternate Proposals.  The Issuing Office has identified the basic approach to meeting its requirements, allowing Offerors to be creative and propose their best solution to meeting these requirements.  The Issuing Office will not accept alternate proposals.

- Discussions for Clarification.  Offerors may be required to make an oral or written clarification of their proposals to the Issuing Office to ensure thorough mutual understanding and responsiveness to the solicitation requirements.  The Issuing Office will initiate requests for clarification.  Clarifications may occur at any stage of the evaluation and selection process prior to contract execution.

- Oral Presentations and/or Site Visit .  Offerors may be required to make an oral or written clarification of their proposals to the Issuing Office to ensure thorough mutual understanding and Offeror responsiveness to the solicitation requirements. Offerors may be required to facilitate site visits to locations where their product is installed and fully operational.  The Issuing Office will initiate requests for clarification and or site visits.  Clarifications and or site visits may occur at any stage of the evaluation and selection process prior to contract execution

- Prime Contractor Responsibilities.  The selected Offeror must perform: (at least 50% of the total contract value). Nevertheless, the contract will require the selected Offeror to assume responsibility for all services offered in its proposal whether it produces them itself or by subcontract.  Further, the Issuing Office will consider the selected Offeror to be the sole point of contact with regard to all contractual matters.

- Proposal Contents.

  - Confidential Information.  The Commonwealth is not requesting, and does not require, confidential proprietary information or trade secrets to be included as part of Offerors’ submissions in order to evaluate proposals submitted in response to this RFP.  Accordingly, except as provided herein, Offerors should not label proposal submissions as confidential or proprietary or trade secret protected.  Any Offeror who determines that it must divulge such information as part of its proposal must submit the signed written statement described in subsection c. below and must additionally provide a redacted version of its proposal, which removes only the confidential proprietary information and trade secrets, for required public disclosure purposes

- Commonwealth Use.  All material submitted with the proposal shall be considered the property of the Commonwealth of Pennsylvania.  The Commonwealth has the right to use any or all ideas not protected by intellectual property rights that are presented in any proposal regardless of whether the proposal becomes part of a contract.  Notwithstanding any Offeror copyright designations contained in proposals, the Commonwealth shall have the right to make copies and distribute proposals internally and to comply with public record or other disclosure requirements under the provisions of any Commonwealth or United States statute or regulation, or rule or order of any court of competent jurisdiction.

- Public Disclosure.  After the award of a contract pursuant to this RFP, all proposal submissions are subject to disclosure in response to a request for public records made under the Pennsylvania Right-to-Know-Law, 65 P.S. § 67.101, et seq.  If a proposal submission contains confidential proprietary information or trade secrets, a signed written statement to this effect must be provided with the submission in accordance with 65 P.S. § 67.707(b) for the information to be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests. Refer to Appendix I of the RFP for a Trade Secret Confidential Proprietary Information Notice Form that may be utilized as the signed written statement, if applicable.    If financial capability information is submitted in response to Part III of this RFP, such financial capability information is exempt from public records disclosure under 65 P.S. § 67.708(b)(26).

- Best and Final Offers (BAFO).

- While not required, the Issuing Office reserves the right to conduct discussions with Offerors for the purpose of obtaining “best and final offers.”  To obtain best and final offers from Offerors, the Issuing Office may do one or more of the following, in any combination and order:

    - Schedule oral presentations;

    - Request revised proposals;

    - Conduct an online auction; and

    - Enter into pre-selection negotiations.

- The following Offerors will not be invited by the Issuing Office to submit a Best and Final Offer:

    - Those Offerors which the Issuing Office has determined to be not responsible or whose proposals the Issuing Office has determined to be not responsive.

    - Those Offerors which the Issuing Office has determined in accordance with Part II, Section II-5 from the submitted and gathered financial and other information, do not possess the financial capability, experience or qualifications to assure good faith performance of the contract.

    - Those Offerors whose score for their technical submittal of the proposal is less than 75% of the total amount of technical points allotted to the technical criterion.

The Issuing Office may further limit participation in the best and final offers process to those remaining responsible offerors which the Issuing Office has, within its discretion, determined to be within the top competitive range of responsive proposals.

- The Evaluation Criteria found in Part II, Section II-4, shall also be used to evaluate the Best and Final offers.

- Price reductions offered through any online auction shall have no effect upon the Offeror’s Technical Submittal.

- Any reduction to commitments to Small Diverse Businesses and Small Businesses must be proportional to the reduction in the total price offered through any BAFO process or contract negotiations unless approved by BDISBO.

- News Releases.  Offerors shall not issue news releases, Internet postings, advertisements or any other public communications pertaining to this Project without prior written approval of the Issuing Office, and then only in coordination with the Issuing Office.

- Restriction of Contact.  From the issue date of this RFP until the Issuing Office selects a proposal for award, the Issuing Officer is the sole point of contact concerning this RFP.  Any violation of this condition may be cause for the Issuing Office to reject the offending Offeror’s proposal.  If the Issuing Office later discovers that the Offeror has engaged in any violations of this condition, the Issuing Office may reject the offending Offeror’s proposal or rescind its contract award.  Offerors must agree not to distribute any part of their proposals beyond the Issuing Office.  An Offeror who shares information contained in its proposal with other Commonwealth personnel and/or competing Offeror personnel may be disqualified.

- Issuing Office Participation.  Offerors shall provide all services, supplies, facilities, and other support necessary to complete the identified work, except as otherwise provided in this Part I, Section I-22

DOR will provide desk space and a workstation with connection to the CWOPA network domain and standard DOR workstation software for each selected Offeror staff person assigned to perform services under this contract. Shared printers (including printer supplies) will also be supplied.

The Offeror will not use any DOR provided resources not specifically related to the project.

Any Offeror workstations or devices to be connected to the Commonwealth's network, shall comply with Commonwealth network and security standards. Offeror shall provide the hardware components, operating system, and software licenses necessary to function as part of the Commonwealth network. All hardware and software shall be reviewed before it is used on the local area network, and may be made operable on the local area network with written approval of the Commonwealth.

All project work will take place onsite at the Harrisburg, PA project site unless alternative arrangements are specifically authorized by DOR.

- Term of Contract.  The term of the contract will commence on the Effective Date and will end five (5) years after the Effective date.  The Commonwealth may renew the Contract for up to five (5) additional years, in single or multiple year increments. The Issuing Office will fix the Effective Date after the contract has been fully executed by the selected Offeror and by the Commonwealth and all approvals required by Commonwealth contracting procedures have been obtained.  The selected Offeror shall not start the performance of any work prior to the Effective Date of the contract and the Commonwealth shall not be liable to pay the selected Offeror for any service or work performed or expenses incurred before the Effective Date of the contract.

- Offeror’s Representations and Authorizations.  By submitting its proposal, each Offeror understands, represents, and acknowledges that:

  - All of the Offeror’s information and representations in the proposal are material and important, and the Issuing Office may rely upon the contents of the proposal in awarding the contract(s).  The Commonwealth shall treat any misstatement, omission or misrepresentation as fraudulent concealment of the true facts relating to the Proposal submission, punishable pursuant to 18 Pa. C.S. § 4904.

  - The Offeror has arrived at the price(s) and amounts in its proposal independently and without consultation, communication, or agreement with any other Offeror or potential offeror.

  - The Offeror has not disclosed the price(s), the amount of the proposal, nor the approximate price(s) or amount(s) of its proposal to any other firm or person who is an Offeror or potential offeror for this RFP, and the Offeror shall not disclose any of these items on or before the proposal submission deadline specified in the Calendar of Events of this RFP.

  - The Offeror has not attempted, nor will it attempt, to induce any firm or person to refrain from submitting a proposal on this contract, or to submit a proposal higher than this proposal, or to submit any intentionally high or noncompetitive proposal or other form of complementary proposal.

  - The Offeror makes its proposal in good faith and not pursuant to any agreement or discussion with, or inducement from, any firm or person to submit a complementary or other noncompetitive proposal.

  - To the best knowledge of the person signing the proposal for the Offeror, the Offeror, its affiliates, subsidiaries, officers, directors, and employees are not currently under investigation by any governmental agency and have not in the last four years been convicted or found liable for any act prohibited by State or Federal law in any jurisdiction, involving conspiracy or collusion with respect to bidding or proposing on any public contract, except as the Offeror has disclosed in its proposal.

  - To the best of the knowledge of the person signing the proposal for the Offeror and except as the Offeror has otherwise disclosed in its proposal, the Offeror has no outstanding, delinquent obligations to the Commonwealth including, but not limited to, any state tax liability not being contested on appeal or other obligation of the Offeror that is owed to the Commonwealth.

  - The Offeror is not currently under suspension or debarment by the Commonwealth, any other state or the federal government, and if the Offeror cannot so certify, then it shall submit along with its proposal a written explanation of why it cannot make such certification.

  - The Offeror has not made, under separate contract with the Issuing Office, any recommendations to the Issuing Office concerning the need for the services described in its proposal or the specifications for the services described in the proposal.

  - Each Offeror, by submitting its proposal, authorizes Commonwealth agencies to release to the Commonwealth information concerning the Offeror's Pennsylvania taxes, unemployment compensation and workers’ compensation liabilities.

  - Until the selected Offeror receives a fully executed and approved written contract from the Issuing Office, there is no legal and valid contract, in law or in equity, and the Offeror shall not begin to perform.

- Notification of Selection.

  - Contract Negotiations.  The Issuing Office will notify all Offerors in writing of the Offeror selected for contract negotiations after the Issuing Office has determined, taking into consideration all of the evaluation factors, the proposal that is the most advantageous to the Issuing Office.

  - Award.  Offerors whose proposals are not selected will be notified when contract negotiations have been successfully completed and the Issuing Office has received the final negotiated contract signed by the selected Offeror.

- Debriefing Conferences.  Upon notification of award, Offerors whose proposals were not selected will be given the opportunity to be debriefed. The Issuing Office will schedule the debriefing at a mutually agreeable time.  The debriefing will not compare the Offeror with other Offerors, other than the position of the Offeror’s proposal in relation to all other Offeror proposals.  An Offeror’s exercise of the opportunity to be debriefed does not constitute nor toll the time for filing a protest (See Section I-27 of this RFP).

- RFP Protest Procedure.  The RFP Protest Procedure is on the DGS website at

http://www.dgs.pa.gov/Documents/Procurement%20Forms/Handbook/Pt1/Pt%20I%20Ch%2058%20Bid%20Protests.pdf.   A protest by a party not submitting a proposal must be filed within seven days after the protesting party knew or should have known of the facts giving rise to the protest, but no later than the proposal submission deadline specified in the Calendar of Events of the RFP.  Offerors may file a protest within seven days after the protesting Offeror knew or should have known of the facts giving rise to the protest, but in no event may an Offeror file a protest later than seven days after the date the notice of award of the contract is posted on the DGS website.  The date of filing is the date of receipt of the protest.  A protest must be filed in writing with the Issuing Office.  To be timely, the protest must be received by 4:00 p.m. on the seventh day.

- Use of Electronic Versions of this RFP.  This RFP is being made available by electronic means.  If an Offeror electronically accepts the RFP, the Offeror acknowledges and accepts full responsibility to insure that no changes are made to the RFP.  In the event of a conflict between a version of the RFP in the Offeror’s possession and the Issuing Office’s version of the RFP, the Issuing Office’s version shall govern.

- Information Technology Policies.

This RFP is subject to the Information Technology Policies (ITPs) issued by the Office of Administration, Office for Information Technology (OA-OIT).  ITPs may be found at http://www.oa.pa.gov/Policies/Pages/itp.aspx.

All proposals must be submitted on the basis that all ITPs are applicable to this procurement.   It is the responsibility of the Offeror to read and be familiar with the ITPs.  Notwithstanding the foregoing, if the Offeror believes that any ITP is not applicable to this procurement, it must list all such ITPs in its technical response, and explain why it believes the ITP is not applicable.  The Issuing Office may, in its sole discretion, accept or reject any request that an ITP not be considered to be applicable to the procurement.  The Offeror’s failure to list an ITP will result in its waiving its right to do so later, unless the Issuing Office, in its sole discretion, determines that it would be in the best interest of the Commonwealth to waive the pertinent ITP.

PART II

CRITERIA FOR SELECTION

- Mandatory Responsiveness Requirements.  To be eligible for selection, a proposal must:

- Be timely received from an Offeror (see Part I, Section I-11); and

- Be properly signed by the Offeror (see Part I, Section I-12A).

- Technical Nonconforming Proposals.  The two (2) Mandatory Responsiveness Requirements set forth in Section II-1 above (A-B) are the only RFP requirements that the Commonwealth will consider to be non-waivable. The Issuing Office reserves the right, in its sole discretion, to (1) waive any other technical or immaterial nonconformities in an Offeror’s proposal, (2) allow the Offeror to cure the nonconformity, or (3) consider the nonconformity in the scoring of the Offeror’s proposal.

- Evaluation.  The Issuing Office has selected a committee of qualified personnel to review and evaluate timely submitted proposals.  Independent of the committee, BDISBO will evaluate the Small Diverse Business and Small Business Participation Submittal and provide the Issuing Office with a rating for this component of each proposal.  The Issuing Office will notify in writing of its selection for negotiation the responsible Offeror whose proposal is determined to be the most advantageous to the Commonwealth as determined by the Issuing Office after taking into consideration all of the evaluation factors.

- Evaluation Criteria.  The following criteria will be used in evaluating each proposal:

- Technical: The Issuing Office has established the weight for the Technical criterion for this RFP as 50 % of the total points.  Evaluation will be based upon the following:

- Understanding the Problem

- Soundness of Approach

- Personnel Qualifications

- Offeror Qualification

The final Technical scores are determined by giving the maximum number of technical points available to the proposal(s) with the highest raw technical score.  The remaining proposals are rated by applying the Technical Scoring Formula set forth at the following webpage:  http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/default.aspx.

- Cost:  The Issuing Office has established the weight for the Cost criterion for this RFP as 30 % of the total points.  The cost criterion is rated by giving the proposal with the lowest total cost the maximum number of Cost points available.  The remaining proposals are rated by applying the Cost Formula set forth at the following webpage:  http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/default.aspx.

- Small Diverse Business and Small Business Participation: BDISBO has established the minimum evaluation weight for the Small Diverse Business and Small Business Participation criterion for this RFP as 20% of the total points.

      - The Small Diverse and Small Business point allocation is based entirely on the percentage of the contract cost committed to Small Diverse Businesses and Small Businesses.

      - A total combined SDB/SB commitment less than one percent (1%) of the total contract cost is considered de minims and will receive no Small Diverse Business or Small Business points.

      - Two thirds (2/3) of the total points are allocated to Small Diverse Business participation

(SDB %).

      - One third (1/3) of the total points is allocated to Small Business participation (SB %).

      - Based on a maximum total of 200 available points for the Small Diverse Business and Small Business Participation Submittal, the scoring mechanism is as follows:

Small Diverse Business and Small Business Raw Score =

200 (SDB% + (1/3 * SB %))

      - Each Offeror’s raw score will be pro-rated against the Highest Offeror’s raw score by applying the formula set forth on the following webpage: http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/RFP_SCORING_FORMULA.aspx.

      - The Offeror’s prior performance in meeting its contractual obligations to Small Diverse Businesses and Small Businesses will be considered by BDISBO during the scoring process.  To the extent the Offeror has failed to meet prior contractual commitments, BDISBO may recommend to the Issuing Office that the Offeror be determined non-responsible for the limited purpose of eligibility to receive Small Diverse Business and Small Business points.

- Domestic Workforce Utilization: Any points received for the Domestic Workforce Utilization criterion are bonus points in addition to the total points for this RFP.  The maximum amount of bonus points available for this criterion is 3% of the total points for this RFP.

To the extent permitted by the laws and treaties of the United States, each proposal will be scored for its commitment to use domestic workforce in the fulfillment of the contract.  Maximum consideration will be given to those Offerors who will perform the contracted direct labor exclusively within the geographical boundaries of the United States or within the geographical boundaries of a country that is a party to the World Trade Organization Government Procurement Agreement.  Those who propose to perform a portion of the direct labor outside of the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement will receive a correspondingly smaller score for this criterion.  See the following webpage for the Domestic Workforce Utilization Formula:

http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/default.aspx.

- Offeror Responsibility.  To be responsible, an Offeror must submit a responsive proposal and possess the capability to fully perform the contract requirements in all respects and the integrity and reliability to assure good faith performance of the contract.

In order for an Offeror to be considered responsible for this RFP and therefore eligible for selection for best and final offers or selection for contract negotiations:

  - The total score for the technical submittal of the Offeror’s proposal must be greater than or equal to 75% of the available technical points; and

  - The Offeror’s financial information must demonstrate that the Offeror possesses the financial capability to assure good faith performance of the contract.    The Issuing Office will review the Offeror’s previous three financial statements, any additional information received from the Offeror, and any other publicly-available financial information concerning the Offeror, and assess each Offeror’s financial capacity based on calculating and analyzing various financial ratios, and comparison with industry standards and trends.

An Offeror who fails to demonstrate sufficient financial capability to assure good faith performance of the contract as specified herein may be considered by the Issuing Office, in its sole discretion, for Best and Final Offers or contract negotiation contingent upon such Offeror providing contract performance security for the first contract year cost proposed by the Offeror in a form acceptable to the Issuing Office.  Based on the financial condition of the Offeror, the Issuing Office may require a certified or bank (cashier’s) check, letter of credit, or a performance bond conditioned upon the faithful performance of the contract by the Offeror.  The required performance security must be issued or executed by a bank or surety company authorized to do business in the Commonwealth. The cost of the required performance security will be the sole responsibility of the Offeror and cannot increase the Offeror’s cost proposal or the contract cost to the Commonwealth.

Further, the Issuing Office will award a contract only to an Offeror determined to be responsible in accordance with the most current version of Commonwealth Management Directive 215.9, Contractor Responsibility Program.

- Final Ranking and Award.

- After any best and final offer process conducted, the Issuing Office will combine the evaluation committee’s final technical scores, BDISBO’s final Small Diverse Business and Small Business Participation Submittal scores, the final cost scores, and (when applicable) the domestic workforce utilization scores, in accordance with the relative weights assigned to these areas as set forth in this Part.

- The Issuing Office will rank responsible offerors according to the total overall score assigned to each, in descending order.

- The Issuing Office must select for contract negotiations the offeror with the highest overall score.

- The Issuing Office has the discretion to reject all proposals or cancel the request for proposals at any time prior to the time a contract is fully executed when it is in the best interests of the Commonwealth. The reasons for the rejection or cancellation shall be made part of the contract file.

PART III

TECHNICAL SUBMITTAL

- Statement of the Project.  State in succinct terms your understanding of the project presented or the service required by this RFP.

Offeror Response

- Qualifications.

  - Prior Experience.  DOR requires that Offerors responding to this procurement possess tax and revenue market expertise at all levels of US Government (local, state and federal).  DOR requires that responding Offerors have experience in multiple implementations of the proposed tax solution offered to DOR.  DOR requires the Offeror to have insight into practices and processes implemented throughout multiple state and local revenue agencies as well as new and emerging processes and practices that would benefit DOR today and in the future.

Include experience in implementing the proposed tax solution or in implementing other integrated tax solutions. Studies or projects referred to must be identified and the name of the customer shown, including the name, address, and telephone number of the responsible official of the customer, company, or agency who may be contacted.

Offeror Overview - The Offeror’s proposal must indicate when the organization was established and provide a brief summary of the history of the organization from establishment to the present. The Offeror’s proposal must describe experience with public sector and government agencies. The Offeror’s proposal must describe the experience in implementing Tax and Revenue Solutions at a federal, state, and local government level. Offeror shall describe experience in each of the tax types as described  in Section I-3.C.2.  The Offeror’s proposal must describe the Offeror’s ownership, senior leadership changes, and/or major organizational restructuring planned or anticipated in the next five years

History of Proposed Tax Solution – Offeror must provide a list of all tax modernization projects started or completed in the last five years using the proposed tax solution.

History of Offeror with Proposed Tax Solution – Offeror must provide a list of all tax modernization projects started or completed in the last five years where the Offeror is or has implemented the proposed tax solution in a federal, state and local tax and revenue agency.

History of Offeror with Other Tax Solutions - Offeror must provide a list of all tax projects started or completed in the last five years for the Offeror that did not involve the proposed tax solution.

Other Tax and Revenue Agency Experience– Offeror must provide a list of all consulting engagements for tax and revenue agencies completed in the last five years. A brief description of each must also be provided.  The Offeror must have experience managing highly visible, large, complex, multi-year, multi-phased system implementations, which includes data migration.

Offeror shall provide details of any industry-recognized quality standard to which it is compliant (such as ITIL and ISO), as well as any industry certifications or awards received.

The Offeror’s references must be a US State Tax and Revenue entity using the proposed solution. The Offeror must make arrangements for DOR staff to do a site visit to one of the US State references provided.

The Offeror must include a least three (3) references with its proposal, including at least one (1) US State Tax and Revenue implementation of the proposed solution that meets the mandatory requirements of this RFP. Complete Appendix W, Project References Template for each reference provided.

Offeror Response

  - Legal Actions – The following disclosures apply to the Offeror, the Offeror proposed Tax System Product Manufacturer including any projects in which any Offeror acted as the integrator of the Product Manufacturers’ Tax system , and all Subcontractor suppliers.  A separate disclosure must be submitted by the Offeror, Product Manufacturer, and Subcontractor(s).

- Are there any lawsuits or other legal proceedings against the Offeror that pertain to any of the software, hardware, or other materials and/or services which are a part of the Vendor’s proposal?
(A yes or no answer is required.)

If so, provide a copy of same and state with specificity the current status of the proceedings

- Has the firm or venture been issued a notice of default on any contract awarded in the last three years?

- Does the firm or venture have any judgments, claims (liquidated damages, or other), arbitration proceedings or suits pending or outstanding against the firm or venture or its officers?

If yes, include the dollar amount of claims or judgments and the contract value of the contract on which the claim was filed.  Attach explanation on separate page(s).

- Within the past three years, has the firm or venture been a party to any lawsuits or arbitration proceedings with regard to any contracts?

- Within the last three years, has any officer or principal of the firm or venture ever been an officer or principal of another organization that failed to complete any contract as a result of termination, litigation, arbitration or similar matter?

- Has any key person with the firm or venture or its predecessor ever been convicted of or charged with any state or federal crime (excluding traffic violations), including but not limited to, embezzlement, theft, forgery, bribery, falsification or destruction of records, receipt of stolen property, criminal anti-trust violations, bid rigging or bid-rotating?

- Has the firm or venture ever been temporarily or permanently debarred from a contract awarded by any federal, state, or local agency?

- Within the last three years, has the firm or venture been assessed penalties for any statutory or administrative violations, including MBE, WBE, DBE and/or EEO?

- Has the firm or venture ever failed to complete any work awarded to it?

- Within the past five years, have you or any of your affiliates been suspended or debarred from any contracting process or been disqualified on any government procurement?

- Within the past five years, have you or any of your affiliates been subject to a denial or revocation of a government prequalification?

- Within the past five years, have you or any of your affiliates been denied a contract or had a bid rejected based upon a finding of non-responsibility by a government entity?

- Within the past five years, have you or any of your affiliates been suspended, cancelled or terminated for cause on any contract?

- Within the past five years, have you or any of your affiliates been the subject of an investigation, whether open or closed, by any government entity for a civil or criminal violation?

- Within the past five years have you or any of your affiliates been the subject of an indictment, grant of immunity, judgment or conviction (including entering into a plea bargain) for conduct constituting a crime?

- Within the past five years, have you or any of your affiliates received any formal unsatisfactory performance assessment(s) from any government entity on any contract?

Offeror Response

  - Disclosure of Litigation - Offeror must disclose any material criminal litigation, investigations or proceedings involving the Offeror, Product Manufacturer, and each Subcontractor or any of its officers or directors or any litigation, investigations or proceedings under the Sarbanes-Oxley Act.  In addition, each Offeror, Product Manufacturer,  and each Subcontractor must notify the Commonwealth of any material civil litigation, arbitration or proceeding which arises during the term of the Contract and extensions, to which Contractor, Product Manufacturer, and any Subcontract is a party, and which involves:  (i) disputes that might reasonably be expected to adversely affect the viability or financial stability of Offeror, Product Manufacturer or any Subcontractor; or (ii) a claim or written allegation of fraud against Offeror, Product Manufacturer or any Subcontractor or, to the extent Offeror is aware of a governmental or public entity arising out of their business dealings with governmental or public entities.  The Offeror must disclose in writing to the Contract Administrator any litigation, investigation, arbitration or other proceeding (collectively, "Proceeding") within 30 days of its occurrence.  Details of settlements that are prevented from disclosure by the terms of the settlement may be annotated.  Information provided to the Commonwealth from Offeror’s publicly filed documents referencing its material litigation must be deemed to satisfy the requirements of this Section.

If any Proceeding disclosed to the Commonwealth under this Section, or of which the Commonwealth otherwise becomes aware, during the term of this Contract would cause a reasonable party to be concerned about:

- the ability of Offeror, Product Manufacturer or any Subcontractor, or a Subcontractor to continue to perform this Contract according to its terms and conditions, or

- whether Offeror, Product Manufacturer or any Subcontractor or a Subcontractor in performing Services for the Commonwealth is engaged in conduct which is similar in nature to conduct alleged in the Proceeding, which conduct would constitute a breach of this Contract or a violation of Pennsylvania law, regulations or public policy, then the Offeror, Product Manufacturer or any Subcontractor must provide the Commonwealth all reasonable assurances requested by the Commonwealth to demonstrate that:

- Offeror, Product Manufacturer or any Subcontractor must be able to continue to perform this Contract and any Statements of Work according to its terms and conditions, and

- Offeror, Product Manufacturer or any Subcontractor have not and must not engage in conduct in performing the Services which is similar in nature to the conduct alleged in the Proceeding.

- Offeror must make the following notifications in writing:

- Within 30 days of Offeror becoming aware that a change in its ownership or officers has occurred, or is certain to occur, or a change that could result in changes in the valuation of its capitalized assets in the accounting records, Contractor must notify DOR Purchasing Operations.

- Offeror must also notify DOR Purchasing Operations within 30 days whenever changes to asset valuations or any other cost changes have occurred or are certain to occur as a result of a change in ownership or officers.

- Offeror must also notify DOR Purchase Operations within 30 days whenever changes to company affiliations occur

Offeror Response

  - Personnel.  Include the number of executive and professional personnel, analysts, auditors, researchers, programmers, consultants, etc., who will be engaged in the work.  For key personnel including, but not limited to, the project director, project manager(s), business lead, technical lead, training lead, conversion and interface lead, and security lead, include the employee’s name and, through a resume or similar document, the project personnel’s education and experience in the relevant tax types and areas specified in Section III-6.D. Indicate the responsibilities each individual will have in this project and how long each has been with your company.  Studies or projects referred to must be identified and the name of the customer shown, including the name, address, and telephone number of the responsible official of the customer, company, or agency who may be contacted. Selected Offeror shall refer to Appendix W, Project References Template and must complete a separate form for each project referenced.

Identify by name any subcontractors you intend to use and the services they will perform.

Resumes are not to include personal information that will, or will be likely to, require redaction prior to release of the proposal under the Right to Know Law.  This includes home addresses and phone numbers, Social Security Numbers, Drivers’ License numbers or numbers from state ID cards issued in lieu of a Drivers’ License, financial account numbers, etc.  If the Commonwealth requires any of this information for security verification or other purposes, the information will be requested separately and as necessary. See attached Appendix X, Personnel Experience by Key Position. Experience shown should be work done by individuals who will be assigned to this project as well as that of Offeror’s company.

The selected Offeror personnel, including permitted subcontractors, will co-locate with DOR personnel, and any DOR subcontractors, in DOR facilities located in the Harrisburg area.  DOR is prepared to accommodate seventy (70) personnel from the selected Offeror. Additional accommodations will be made if required by the selected Offeror. The selected Offeror personnel will be provided a desk, storage cabinet, and connection to the Internet. To the extent the selected Offeror personnel use their own equipment (e.g., laptops, PDAs, etc.), such use must comply with the Commonwealth Acceptable Use Standards for Information Technology (IT) Resources outlined at http://www.oa.pa.gov/Policies/md/Documents/205_34.pdf.

Additionally, any equipment shall be subject to and require compliance with applicable Commonwealth and DOR IT policies, procedures, and standards, including, but not limited to, those outlined http://www.oa.pa.gov/Policies/Pages/itp.aspx.

Offeror Response

  - Subcontractors: Provide a subcontracting plan for all subcontractors, including small diverse business and small business subcontractors, who will be assigned to the Project.  The selected Offeror is prohibited from subcontracting or outsourcing any part of this Project without the express written approval from the Commonwealth.  Upon award of the contract resulting from this RFP, subcontractors included in the proposal submission are deemed approved. For each position included in your subcontracting plan provide:

- Name of subcontractor;

- Address of subcontractor;

- Number of years worked with the subcontractor;

- Number of employees by job category to work on this project;

- Description of services to be performed;

- What percentage of time the staff will be dedicated to this project;

- Geographical location of staff; and

- Resumes (if appropriate and available).

The Offeror’s subcontractor information shall include (through a resume or a similar document) the employees’ names, education and experience in the services outlined in this RFP. Information provided shall also indicate the responsibilities each individual will have in this Project and how long each has been with subcontractor’s company.

Offeror Response

- Training.  If appropriate, indicate recommended training of agency personnel.  Include the agency personnel to be trained, the number to be trained, duration of the program, place of training, curricula, training materials to be used, number and frequency of sessions, and number and level of instructors.

Offeror Response

- Financial Capability.  Describe your company’s financial stability and economic capability to perform the contract requirements.  Provide your company’s financial statements (audited, if available) for the past three fiscal years.  Financial statements must include the company’s Balance Sheet and Income Statement or Profit/Loss Statements.  Also include a Dun & Bradstreet comprehensive report, if available.  If your company is a publicly traded company, please provide a link to your financial records on your company website in lieu of providing hardcopies.  The Commonwealth reserves the right to request additional information it deems necessary to evaluate an Offeror’s financial capability.

Offeror Response

- Work Plan.  Upon issuance of a notice to proceed, the selected Offeror, under the direction of DOR, shall engage in all tasks necessary to implement the proposed tax solution. All deliverables shall be submitted by the selected Offeror to DOR for approval. DOR shall approve all deliverables in writing, in order to authorize payment.

Describe in narrative form your technical plan for accomplishing the work using the task descriptions as your reference point.  Offeror shall include a staffing plan, including a resource allocation matrix, linked to the tasks and the timeline, illustrating how, where, and when key resources will be utilized. Modifications of the task descriptions are permitted; however, reasons for changes should be fully explained.  Indicate the number of person hours allocated to each task.  Include a Program Evaluation and Review Technique (PERT) or similar type display, time related, showing each event.  If more than one approach is apparent, comment on why you chose this approach.

Major deliverables will be reviewed and approved by the executive steering committee and other stakeholders as deemed necessary by DOR.

Tasks may require iterative efforts (multiple interviews, meetings, drafts, etc.) to reach final acceptance. Offerors shall plan for such efforts to deliver a final product which meets the DOR’s needs. Deliverables must be approved and accepted in writing, in order to authorize payment.

Offeror Response

- Project Preparation (Stage 1). The selected Offeror shall be responsible for planning, organizing, and conducting an initial project stage.  The selected Offeror shall engage activities that will establish and define the project, the implementation strategy, identify and install necessary hardware and software infrastructure, and provide for initial project team training.

- Project Management.

The selected Offeror shall perform project management activities described in Section III-6.E Project Management and Appendix P, Implementation Timeline.

- Project Planning.

The Offeror shall submit a proposed project plan with its proposal. The project plan shall be finalized within four (4) weeks following the notice to proceed. The project plan must be refined and approved in conjunction with DOR project management, key stakeholders, key project participants, and possibly other consultants before the project continues.

Prior to the beginning of each implementation stage, the selected Offeror shall work with DOR to add detail to the overall plan and adjust schedules and assignments so that a complete, detailed, and up-to-date plan is available for managing that stage. A detailed plan for the next stage shall be required as a condition of closing out the preceding stage.

This initial project plan shall include, but not be limited to, the following:

- A consolidated view of the work to be performed and the timing of all major activities in the entire project (including all stages).

- Detail plans and assignments for the project preparation stage.

- A narrative and graphical description of the overall implementation and staging approach.

- Project activities, task assignments, due dates and resources for both the selected Offeror and DOR in a format acceptable to DOR. The selected Offeror shall routinely update the project plan to reflect changes in the nature and timing of project activities, all changes being subject to DOR approval.

Offeror Response

- Implementation Strategy Plan.

The Offeror shall submit an implementation strategy with its proposal. The selected Offeror shall produce an implementation strategy document that describes the functions and taxes to be implemented in each stage using Appendix P, Implementation Timeline as a guide.  The strategy document shall describe how tax type differences will be staged without significantly affecting previously implemented taxes. It will also document the approach and schedule to be used for replacing support applications that are used by legacy tax systems scheduled for replacement in different stages.

Offeror Response

- Conversion Strategy Plan.

The Offeror shall submit a conversion strategy plan with its proposal.  The selected Offeror shall produce a comprehensive data conversion strategy that lists all systems to be replaced; documents data to be converted from those source systems; describes the tools and approaches to be used in data conversion; describes the recommended sequence of conversions; and provides recommended ways of addressing the key data conversion issues such as the consolidation of data under a global taxpayer ID, open items, data integrity problems, data redundancy, data standardization issues, missing data, and other data quality issues.

Offeror Response

- Integration/Interfaces Strategy Plan.

The Offeror shall submit an integration/interface strategy plan with its proposal. The selected Offeror shall produce a strategy document outlining the permanent and temporary interfaces to be built; tools, middleware, standards, and approaches to be used; and approaches for overcoming key issues and obstacles. This strategy document will cover all interfaces and integration regardless of the stage and will include the approach to be used in integrating the proposed tax solution with existing imaging software. The list of interfaces for DOR applications to be implemented is provided in Appendix O.5, Interface Inventory and shall be the starting point for the required analysis. DOR has a significant investment in a hub and spoke integration architecture based on message brokering and open standard web services currently deployed on IBM WebSphere Message Broker (WMB).

Offeror Response

- Training Strategy Plan.

The Offeror shall submit a training strategy plan with its proposal. The selected Offeror shall produce a training strategy document that provides or describes key aspects of the training approach including: identification of the users to be trained during each stage; an overview of the training curriculum needed; the number of trainers and classrooms that will be needed for each stage; and the approach for training DOR trainers. The strategy document will identify major training issues and recommend approaches for addressing them as well as identifying the characteristics needed in DOR trainers. The Offeror shall submit a training strategy document with its proposal.

Offeror Response

- Knowledge Transfer/DOR Self Sufficiency Approach.

The Offeror shall submit a knowledge transfer plan with its proposal.  The selected Offeror shall document its approach to providing knowledge transfer for approximately: five (5) technical personnel, five (5) operations personnel, five (5) administrative personnel, ten (10) programming personnel, and thirty (30) users/other personnel to allow them to fulfill their project roles and their post implementation roles. Offeror shall describe its knowledge transfer approach. This strategy must document a credible approach for DOR to achieve self-sufficiency in using, operating, and maintaining the system once functionality for a stage is implemented and a reasonable period of post system implementation support from the selected Offeror has concluded. This approach must go well beyond classroom training and provide for hands on experience during the project for a targeted set of key personnel. DOR will be given electronic copies of any tools, templates, materials or aids developed in support of the knowledge transfer.

Offeror Response

- Testing Strategy Plan.

The Offeror shall submit a testing strategy plan with its proposal.  The selected Offeror shall document the testing strategy and approach to be used on the project including that for unit, string, integration, system testing, acceptance testing, and regulatory compliance. The strategy shall document needed tools and environments as well as the roles of DOR and the selected Offeror. It shall also describe how design and requirements documentation can be leveraged to support creation of test scripts and plans. The strategy shall describe how and where regression testing will be pursued as the staging schedule proceeds and as annual changes are made to the software after each implementation stage.

Offeror Response

- Application Security Testing Strategy Plan.

The Offeror shall submit an application security testing strategy plan with its proposal.  The selected Offeror shall document the security testing strategy and approach to be used on the project including, but not limited to, vulnerability and penetration testing, system scanning with current signature files, vulnerabilities correction, and the method for providing results of the tests performed.

DELIVERABLE 1: Project Plan.

DELIVERABLE 2: Implementation Strategy Plan.

DELIVERABLE 3: Conversion Strategy Plan.

DELIVERABLE 4: Integration/Interface Strategy Plan.

DELIVERABLE 5: Training Strategy Plan.

DELIVERABLE 6: Knowledge Transfer/DOR Self-Sufficiency Approach Plan.

DELIVERABLE 7: Testing Strategy Plan.

DELIVERABLE 8: Application Security Testing Strategy Plan

Offeror Response

- Technical Environment Design.

The selected Offeror shall work closely with the DOR to plan and design all technical environments needed to successfully complete the project, including all project and production environments and related network configuration. Offeror shall submit a draft design with its proposal. The design must, at a minimum, a description of the security architecture and environment to encompass all components making up the system solution/platform to achieve application security.

DELIVERABLE 9: DOR approved Technical Environment Design Document.

Offeror Response

- Hardware Installation.

DOR will be responsible for the installation of the necessary hardware and operating systems.  The selected Offeror shall assist Commonwealth system administrators with configuration, and testing the servers, server peripherals, utilities, and system management software.

DELIVERABLE 10:  Fully configured and operational system approved by DOR.

Offeror Response

- Software Installation.

The selected Offeror shall install all required components of the proposed tax solution and third-party software.  The selected Offeror shall assist DOR in verifying that: all modules are present and installed; the system operates in a stable fashion both online and offline; that the system can be accessed from DOR’s network; and that the documentation is complete. Documentation shall include, but not limited to:

- Data storage configuration parameters, object definitions, and other tailoring requirements to support the application.

- Application and system software configuration parameters definitions, hardware requirements, installation procedures, and operations instructions.

- Operations, backup and restore, and other operations functions.

DELIVERABLE 11: Software Installation completed and approved by DOR.

Offeror Response

- Pre-Populated “User Playground”.

The selected Offeror shall install a pre-populated set of application files complete with all needed options set and any data necessary for DOR users to become familiar with the system. This “User Playground” environment shall be used by the selected Offeror to conduct demos, education sessions, and walkthroughs. The environment shall be kept current by the Offeror as the project progresses. Offeror shall describe how the DOR team will have continued access to the environment to better understand system functionality and test business scenarios.

The selected Offeror shall provide DOR with all tools and utilities required to automatically refresh the environment after training sessions.  DOR must have the ability to   maintain the environment and apply changes to the application system software and databases as future changes are implemented within the production environment.

DELIVERABLE 12: Test Environment loaded with pre-populated data files and approved by DOR.

Offeror Response

- Initial Project Team Training.

The selected Offeror shall provide training to the DOR project team for use of the installed baseline of the proposed tax solution.  This will be a high-level training on the out-of-the box installation of the tax solution. This training must take place in Harrisburg at commonwealth facilities and cover, at a minimum, the following:

- System architecture, navigation and functionality.

- The selected Offeror’s basic strategy for meeting DOR requirements.

- Configurable components and system options.

- Online and batch operations.

- Security, system options available.

- Application Data Model.

- Other topics useful in orienting the project team to the software.

DELIVERABLE 13: DOR approved Initial Project Team Training.

Offeror Response

- Site Specific Code Approach.

The selected Offeror shall produce a site-specific code retrofitting approach document which outlines the strategy and approach that will be used to eliminate or reduce re-work of site-specific code when DOR upgrades to new releases of the application software. The selected Offeror shall not be allowed to make any modifications to the base application objects (i.e. programs, functions, table definitions, etc.) that are delivered with the software without written approval from the DOR project manager. As a general rule, the Offeror shall be required to enhance the base application objects using pre-existing software-provided enhancement points (i.e. user exits) or create a custom version (copy) of the base application and modify it to meet user requirements. DOR will consider modifications to the base application objects if such modifications will be incorporated into new releases of the software.

DELIVERABLE 14: DOR approved Site-Specific Code Approach Plan.

Offeror Response

MILESTONE 1: Completion and Acceptance by DOR of Deliverables 1 through 14

- Tasks for Implementation (Stages 2-6). The selected Offeror shall perform the following tasks during each of the four (4) implementation stages.

- Project Planning – Implementation Stages.

The selected Offeror shall perform project management activities described in Section III-6.E Project Management and Appendix P, Implementation Timeline for each implementation stage.

Offeror Response

- Implementation Plan.

The Offeror shall submit a draft implementation plan with its proposal.  The implementation plan shall describe to DOR how the selected Offeror will successfully implement the proposed tax solution. The selected Offeror shall produce an implementation plan for each stage that lists and describes the components and activities needed to implement associated functions and taxes. The selected Offeror shall meet with DOR to finalize the draft implementation plan and gather any additional details required.    The implementation plan shall detail the approach for coordinating, at the minimum, the following:

- Final data conversion activities.

- Technical preparation and system turnover activities.

- Development of an implementation activities check list.

- Staffing requirements, by role and responsibilities, for both Offeror and DOR staff for all implementation activities.

- Implementation schedule.

- The process for developing a contingency plan for identifying, communicating, resolving risks and maintaining the current production capability if the implementation is delayed.

Activities required for effectively operating and maintaining the proposed tax solution. In addition to the activities, the plan must include, but not be limited to, staffing requirements by staff type and skill level, and the activities that must be performed by this staff. The selected Offeror shall provide implementation assistance to DOR personnel assigned to this task.  This will include the creation of implementation activity plans, implementation readiness checklists, and assistance to DOR users and managers who will perform tasks needed for successful implementation.

DELIVERABLE 15: DOR Approved Implementation Plan.

Offeror Response

- System Analysis.

The selected Offeror shall  assist DOR in analyzing how the proposed tax solution can be used to meet DOR’s requirements related to the business processes, tax forms, taxpayer accounting, revenue accounting,  case processing, reports, correspondence and other functionality to be implemented in each stage. During the analysis, DOR's process designs, business rules, tax return forms, and other functional requirements are to be compared to the proposed tax solution to determine how the software will be used and what configuration, baseline modifications, setup, and site-specific code will be required.

The selected Offeror shall perform a detailed review and analysis of the requirements and develop the detailed specifications required to implement the functionality needed for each stage. The functional and technical requirements specified in Appendix O.1, Tax Modernization Functional and Technical Requirements are not all-inclusive and should be used as the starting point for this analysis. The selected Offeror is responsible for the finalization of the requirements and the full traceability of the satisfaction of requirements through testing.

Offeror Response

- Requirements Management.

Offerors shall describe its approach and methodology to requirements management. The selected Offeror shall be responsible for requirements management. The selected Offeror shall track and manage all requirements, including the verification of those already identified by DOR as well as the discovery of additional requirements as needed to ensure completeness. The Offeror shall propose a process to track, prioritize, and maintain status of requirements.

The selected Offeror shall develop a requirements traceability matrix which links requirements throughout the validation process. The purpose of the requirement traceability matrix is to ensure that all requirements defined for the system are reflected in the design and tested. As the design specifications and test plans and scenarios are developed, the traceability matrix is updated.

The selected Offeror shall perform gap analysis and include a gap analysis as part of the finalized detailed requirements document. The gap analysis shall be between the detailed requirements and the Offeror’s solution. The purpose of the gap analysis is to identify and resolve any gaps between the detailed requirements and the Offeror’s solution to ensure that all requirements defined for the system are reflected in the proposed tax solution.

The overall goal of this task is to perform all activities necessary to develop a set of finalized requirements and traceability matrix.

DELIVERABLE 16: Business Recommendation Documentation including System Usage Analysis.

DELIVERABLE 17: Finalized Detailed Requirements Document w/ gap Analysis.

DELIVERABLE 18: Requirements Traceability Matrix reviewed and approved by DOR.

Offeror Response

- Configuration of Environments.

The selected Offeror shall work closely with the DOR technical staff to setup any technical environments needed during an implementation stage and to maintain all technical environments used during the course of the project.

- Sandbox environment.

- Development environment.

- QA environment including full replication of production environment.

- Training environment.

- Testing environment including full replication of production environment.

- Production environment.

DELIVERABLE 19: Technical Environment Setup and Maintenance.

Offeror Response

- System Configuration and Customization.

The selected Offeror shall be responsible for performing the following activities and producing the listed deliverables in association with this task:

- Configured Software.

The selected Offeror shall work closely with DOR project management, team members, subject matter experts and technical personnel in each stage to meet DOR process, workflow, and functional requirements via software configuration wherever it is feasible in terms of functional outcomes.  The selected Offeror shall demonstrate the configured software as required during each stage of the project so that DOR personnel may review and approve it. Approved configurations must be rigorously unit tested and documented as well.

- Site-Specific Programs.

The selected Offeror shall produce functional and technical designs for review and approval for each of the site-specific programs required.  The selected Offeror shall program all site-specific code so it can be carried forward without modification when DOR upgrades to any new releases of the software application.

Once the site-specific code usage has been documented for a particular stage and is approved, all site-specific programming will be the responsibility of the selected Offeror unless assigned to DOR as part of an approved knowledge transfer plan.

Offeror Response

- Interface Design and Configuration.

The selected Offeror shall produce an interface plan and non-technical designs for all required automated interfaces, as described in Appendix O.5, Interface Inventory, needed in a stage based on a standard interface facility/utility.  The interface software must be fully documented to allow DOR to properly structure current and future interface projects. The interface plan provided must identify, analyze and schedule the interfaces to be developed and implemented.  This plan document must cover the identification and resolution of data translation issues and must recommend appropriate strategies and approaches.  The plan must also address the sequence in which the interfaces must be developed and moved to production. Any temporary interfaces must also be included in this document.  The Offeror shall also be responsible for producing designs in accordance with the approved interface plan for each implementation stage.

Based on the interface plan and interface design documents for each stage, the selected Offeror shall be responsible for completing:

- Program specifications.

- Interface programs.

- Unit and integration testing of the interface programs.

- The selected Offeror shall be responsible for assisting with the acceptance testing for the interfaces.

DELIVERABLE 20: Interface Plans and Design Document.

DELIVERABLE 21: Unit Tested Configured Software

DELIVERABLE 22: Unit Tested Site Specific Code

DELIVERABLE 23: Unit Tested Interface Software

Offeror Response

- Custom Report Designs.

The selected Offeror shall provide custom report designs to meet the unique reporting needs of DOR associated with each stage. These designs must be based on the use of Business Objects’ Crystal Reports.  The selected Offeror shall provide comprehensive training covering exploration of the applicable database structure and relationships to DOR technical staff.

DELIVERABLE 24: Finalized Reports.

Offeror Response

- Project Team Training.

The selected Offeror shall conduct initial solution training for those DOR project team members.  This training shall focus on DOR staff that will perform configuration, programming, and technical tasks applicable to the proposed tax solution being implemented.

The selected Offeror shall provide focused training sessions, with supporting materials, supporting DOR process responsibilities.  Focused training topics shall include, but not be limited to, development of desk level procedures, organization and preparation for the cutover, managing accounting operations during the cutover to the new system, establishing procedures for providing user support, and other relevant topics helpful to project team members in planning, organizing, and executing their assigned project roles.

DELIVERABLE 25: Completed Project Team Training.

Offeror Response

- Data Conversion.

The selected Offeror shall plan and execute all activities necessary to convert the data from the current systems into the proposed tax solution including all test, training, and production environments.  The effective conversion of data is imperative for a successful implementation. Industry best practice should be employed in the planning and execution of the data conversion effort.

- Data Conversion Plan.

The selected Offeror shall describe its approach and methodology to data conversion and validation.  The selected Offeror shall submit a conversion plan for each implementation stage. The data conversion plan shall, at a minimum, include the following items which will be updated at appropriate stages during the project:

- All tables and elements to be populated in the new system

- The sequence of data development to support referential integrity and dependency relationships

- Field-level specific data sources for those tables (data mapping scheme that identifies any data parsing, transformation formulas and lookups, concatenation, and format changes)

- Expected data volumes

- Conversions where automated programming or utilities will be used to significantly reduce data conversion labor

- Conversion verification logic and associated audit reporting of conversion processing (e.g. counts of records converted, reconciliation of items by tax type, reconciliation of transactions by tax type)

- Roles and responsibilities and timing requirements for the conversion effort

- A conversion test plan

- A data load implementation plan

- A plan to identify and handle exceptions

Offeror Response

- Data Conversion.

DOR requires detail conversion of taxpayer data through the statute of limitations date for each tax.  Data must be migrated to a staging platform or repository in the legacy system format as shown in Appendix Q, Systems to be Replaced. The plan must cover all aspects of creating the production database necessary to take the system “live”.

Data to be converted and loaded to the proposed tax solution database in all environments will be defined more precisely during the project but will generally include:

- Source systems listed in Appendix Q, Systems to be Replaced

- Taxpayer and other entity account, demographic and relationship data for:

    - All active accounts

    - All accounts that have become inactive within the statute of limitations associated with in-scope taxes

    - All inactive accounts that have an open case

    - Summary return data for all tax types (adjusted line item level) within the statute of limitations for each tax and summary return data for open cases relating to periods not within the statute of limitations as shown in Appendix Q,  Systems to be Replaced

    - Summary data for each payment (adjusted payment level) within the statute of limitations or that relate to open cases

    - Summary taxpayer accounting data for periods within the statute of limitations or that relate to open cases

    - Summary revenue accounting data for periods within the statute of limitations

    - All open cases (and closed cases relating to filing periods within the statute of limitations)

For each iteration of the data conversion, testing is required.  The selected Offeror shall assist DOR in data verification which includes producing reports to verify account level, period, and other balance totals. The selected Offeror shall report test results to DOR.  Test results shall be used to discover and remediate errors and to refine the process in order to achieve accurate results. Data cleansing will be performed by DOR.  The selected Offeror shall identify data requiring cleansing to achieve conversion success. With assistance from the selected Offeror, DOR will load transactional data that is not converted or loaded automatically.

The selected Offeror shall be responsible for running the conversion programs, establishing the master data environment to support the automated loads, and assisting DOR with the verification of the converted data in the production environment in each implementation stage. Selected Offeror verification assistance will include producing reports that assist in verifying account level, period, and other balances and totals.  DOR will take responsibility for loading transactional data that is not converted or loaded automatically and for certifying the production database as being accurate. The selected Offeror will be responsible for adapting and re-running conversion programs (i.e. mock conversions) as necessary to properly convert and load the data. These conversion programs must be able to load and reload any manually keyed data provided by DOR that was not available in source systems.

Offeror Response

- Data Conversion Programs.

The selected Offeror shall develop data conversion programs that are based on the data conversion plan for an implementation stage.  The selected Offeror shall be responsible for creating and testing automated conversion programs to support the commencement of live operations.  The data conversion programs must load, and reload, manually keyed data provided by DOR that was not available in source systems. The development of data conversion programs may include, but not be limited to, the development of programming specifications, and the coding and unit and integration testing for the conversion programs.

Data Conversion Test Scenarios. In each stage, DOR will be responsible for developing test scenarios and conducting the acceptance testing with the assistance of the selected Offeror.  As part of this effort, the selected Offeror shall build any crosswalk file structures required.

Offeror Response

DELIVERABLE 26: DOR accepted Data Conversion and Validation Plan.

DELIVERABLE 27:  Data Conversion Programs for Each Stage.

DELIVERABLE 28: DOR accepted Final Conversion Test Results showing all Data has been successfully converted for each stage.

DELIVERABLE 29: Data Load Implementation Plan for Each Stage.

DELIVERAGLE 30:  DOR accepted Final Data Conversion into the Production Environment for each stage.

Offeror Response

- Performance Testing and System Tuning.

The selected Offeror shall conduct automated performance testing and system tuning for the fully configured and tested software prior to commencing live operations for each stage and at a point in each stage sufficiently in advance of the implementation date to allow reasonable tuning. The Offeror shall demonstrate that the system is able to meet the performance and availability requirements identified in the technical requirements. These tasks will be coordinated with the DOR project manager and verified by appropriate DOR staff including system programmers, database administrators, and application development staff.  Performance testing and tuning activities, including benchmarking applications for performance and scalability, testing to identify bottlenecks, and simulation of various load conditions will occur at various stages throughout the process.  For example, tuning could take place after the software installation, prior to production migrations and during initial production.

DELIVERABLE 31: Performance Testing and System Tuning approved by DOR.

Offeror Response

- Testing.

All system components to be implemented in the final production environment thoroughly tested and signed off by DOR.  The selected Offeror and DOR staff shall conduct unit, system and integration testing, and load testing.  In addition, the Offeror shall;

- Development of a Comprehensive Test Plan.

The selected Offeror shall create a test plan that includes, at a minimum, the approach to all types of testing to be performed and roles and responsibilities. Test plans shall include, but not be limited to, the following:

- Resources required

- Test schedule

- Test mapping of requirements and associated components to testing with the criteria for pass/fail

- Test design, cycles, and procedures, sequencing, and dependencies

- Ownership and responsibilities

- Establishing authority for sign-off and final approvals.  The selected Offeror’s test plan shall include reference to quality assurance and defect management processes to ensure resolution of defects

Offeror Response

- Development of Test Scenarios.

The selected Offeror shall develop test scenarios, scripts, including expected results, which reflect all requirements in the finalized detailed requirements document. The DOR shall approve all scenarios prior to commencement of Offeror’s use.  DOR at its sole discretion may develop additional test scenarios.  These test scenarios and scripts shall be used by both the Offeror and the DOR for testing.

Offeror Response

- Defect Resolution.

The selected Offeror shall be responsible for the defect resolution and re-testing of any errors, defects, or unsuccessfully tested functions.

Offeror Response

- Tax System Test Plans.

The selected Offeror shall facilitate and assist DOR with the preparation of system test plans for each stage that verifies that:

- The new, configured, modified and unmodified software work in concert.

- The system has been properly configured for use for DOR.

- Reports and correspondence work in accordance with DOR requirements.

- All scripts or job streams run properly.

- All interfaces function properly.

- The test plan must be comprehensive in scope and must be drafted in cooperation with DOR project management, IT staff assigned to the project, and subject matter experts.

Offeror Response

- Application System Testing.

The selected Offeror shall be responsible for conducting system tests for each implementation stage in accordance with the approved comprehensive system test plans.  All system test results must be documented, exceptions analyzed and any software defects corrected.  The selected Offeror shall lead DOR through the application system test process so that DOR can verify completion of the test process.  The test must be thorough enough to ensure that minimal software or configuration “bugs” are uncovered in the acceptance test which will follow.

Offeror Response

- Acceptance Testing.

The selected Offeror shall prepare an acceptance test plan for each implementation stage, based on DOR input, and which will be subject to DOR approval.  The plan shall include, but not be limited to:

- Structuring of the test cycles.

- Use of successfully converted data to use as part of acceptance testing.

- Organizing the test tracking, outcome tracking, and exception follow-up procedures.

- The acceptance test plan shall be built around DOR’s most important business scenarios, as designated by DOR, and shall include comprehensive testing of the proposed tax solution to ensure that it meets all of the documented finalized detailed requirements.

Offeror Response

- Acceptance Test Scripts.

The selected Offeror shall assist DOR in the preparation of the acceptance test scripts for each implementation stage. The acceptance test scripts will include, but not be limited to, the following:

- Explanations of test scenarios.

- User actions.

- Expected processing outcomes.

Offeror Response

- Acceptance Test Training and Preparation Assistance.

The selected Offeror shall provide training and consulting assistance to DOR in each implementation stage so that they can create scripts and testing instructions based on test objectives and business scenarios identified in acceptance testing. The selected Offeror shall review scripts, identify script errors, and assist DOR in rectifying such script errors. The selected Offeror shall be responsible for populating each environment used for acceptance testing with successfully converted data, so that acceptance testing activities can validate the readiness of the application using such data.

DOR, with the assistance of the selected Offeror, shall be responsible for conducting acceptance testing of the entire application for each implementation stage. During acceptance testing the selected Offeror shall be responsible for submitting offline jobs, performing backups and restoring databases as requested by DOR.  The selected Offeror shall provide the following during testing:

- Analyzing and explaining outcomes.

- Answering questions as they arise.

- The means for recording, documenting, tracking and reporting regarding defect identification, prioritization, resolution and results.

- Making required changes to the software and documentation as required to rectify negative test outcomes (consistent with the final documented requirements).

- Establishing (or re-establishing) the data state in the proposed tax solution to support user acceptance testing (UAT) test execution.

- Identification or creation of data records to support specific UAT test cases or scenarios, including dependent test case predecessors and successors, and test cases and scenarios developed by DOR.

Offeror Response

- Application Security Testing.

The selected Offeror shall be responsible for performing vulnerability and penetration testing, scanning the system with current signature files, documenting and correcting any identified vulnerabilities as described in Section III-6.N.8 and Appendix O.1, Tax Modernization Functional and Technical Requirements, and providing written results of the tests performed to the DOR. Successful completion of these tests shall be required and validated by DOR before the software can be approved for production use.

Offeror Response

DELIVERABLE 32: Comprehensive Test Plan.

DELIVERABLE 33:  System Tested Application

DELIVERABLE 34:  Acceptance Test Plan

DELIVERABLE 35: Test Scenarios and Scripts.

DELIVERABLE 36: Successful System and UAT Test Results which includes the updated Traceability Matrix.

Offeror Response

- Change Management.

The selected Offeror shall perform change management tasks as described in Appendix R, Change Management Process.

Offeror Response

- Training and Knowledge Transfer.

The Offeror shall submit a training and knowledge transfer plan with its proposal

- Training Plan.

The selected Offeror shall provide a detailed training plan for the analysis, design, implementation and evaluation of a comprehensive training program for each stage.  The training plan, which is to be updated on a regular basis and delineate training goals and objectives, will serve all levels of the implementation of the proposed tax solution including the project team, system users, trainers and technical staff.

The training plan shall be based on a comprehensive training-needs-assessment conducted by the selected Offeror and must also describe the types of training to be employed to meet identified needs.  The plan must focus on the initial implementation of functionality to replace the existing systems, as well as immediate training for DOR users and must address the long-term training of personnel as the proposed tax solution takes on progressively more importance during the staged implementation.

Offeror Response

- Training Curriculum.

The selected Offeror shall provide the training curriculum that will be used to educate and train DOR staff in the technologies that will be required to use and support the proposed tax solution.

Offeror Response

- Project Team Training.

The selected Offeror shall provide training to technical, operations, help desk support, administrators, and system users throughout the project implementation. At the conclusion of an implementation stage, the Offeror shall provide a deeper knowledge transfer to a core group of functional, administrative, programming, and other technical and operations personnel to support independent operations capability.

Offeror Response

- Help Desk Personnel.

The selected Offeror shall provide help desk training materials, system knowledge-based content including, but not limited to, scripting for commonly known and frequently reported issues, and instructor-led training.

Offeror Response

- End User Training.

A train-the-trainer classroom approach shall be utilized by DOR in training employees using the implemented solution. The main goal will be the effective training of approximately 2000 users across the five implementation stages in compressed timeframes. The selected Offeror shall develop classroom training materials to support each stage of the implementation. These materials may then be customized further by DOR, with the Offeror’s assistance, to include, but not be limited to, desk procedure content, organization context information, and comparisons with previous procedures.

Offeror Response

- DOR Trainers.

The selected Offeror shall provide training for DOR trainers in support of the train-the-trainer approach in various aspects of the proposed tax solution including, but not limited to;

- Recommended training approach for the proposed solution.

- The system functionality on which they will be performing training.

- How to customize the training materials and set up specific reference data in the training environment.

- A stable, tested training environment pre-loaded with representative converted reference and historical data that can become a starting point for creating training materials (including screen prints showing user actions and processing outcomes).  Note:  For training purposes, DOR will take responsibility for entering representative reference data that is impractical or impossible to convert automatically.

- Assistance to the DOR trainers as they customize training materials and enter required data to support their future training exercise.

- Support to DOR trainers during training.

- Back up, restore and troubleshooting assistance in the training environment as materials are prepared and customized and as end user training proceeds.

Offeror Response

- Technical and Operations Personnel.

The selected Offeror shall provide classroom and substantial hands-on training in each stage to ensure that DOR has the necessary skills to operate and maintain the proposed tax solution during the system operations and support.  DOR will perform all operations and system administrative functions with assistance as needed by the Offeror when live production operations commence.  Such training shall include, but not be limited to: systems operations including system startup, backup and recovery, nightly batch operations, running of ad-hoc, monthly, and annual jobs, and any other tasks necessary to operate the proposed tax solution.  The nightly batch processing system availablilty shall align with Appendix S, DOR Service Level Agreements. Training on any components of the operating environment that are new to DOR, as well as training for DOR programming staff on the use of the Offeror’s proposed development tools.

Offeror Response

- Training Materials.

The selected Offeror shall develop all training materials including training guides, speaker notes, syllabi, user materials and course curricula (including training objectives and outcomes) for each stage of the project. The training materials shall be available in a format acceptable to DOR for use in future training. The Offeror shall work with DOR to incorporate policy, procedure, and specific personnel roles into the materials. All training materials must be reviewed and approved by DOR prior to the start of the training. The Offeror shall provide all electronic source documents and graphics used in the development and presentation of training.

Offeror Response

- Training Facilities

All training will take place at DOR facilities within the Commonwealth.  DOR will provide training facilities which the selected Offeror shall use for conducting training for which it is directly responsible.

Offeror Response

DELIVERABLE 37: DOR accepted Training Plan.

DELIVERABLE 38:  DOR accepted Training Curriculum

DELIVERABLE 39: Training Materials.

DELIVERABLE 40:  End User Training to Support implementation to include train-the-trainer for an implementation stage

DELIVERABLE 41:  Technical and Operation Personnel Training including software education sessions

DELIVERABLE 42:  Knowledge Transfer

DELIVERABLE 43:  User Support Strategy and Approach

DELIVERABLE 44: Completion of DOR staff training for an implementation stage.

Offeror Response

- Documentation.

As described in Section III-6.N, the selected Offeror shall provide completed and DOR approved documentation at the final-acceptance of an implementation stage. The documentation will include, but not be limited to, the following:

- Security Administrators Guide.

In order to delegate selected security maintenance tasks and responsibilities to a restricted number of employees in each division, a comprehensive security guide tailored to meet DOR objectives will be created by the selected Offeror.  The guide will combine general reference information with DOR-specific procedures to assist security administrators in performing their duties.

Offeror Response

- User Documentation.

The selected Offeror shall develop online user procedures, online help, and online policy documentation. In addition, the selected Offeror shall develop a hard-copy guide for the DOR users that provides log-on and log-off procedures and basic access and navigation instructions.

Offeror Response

- Operations Documentation.

The selected Offeror shall develop complete operations documentation. The operations documentation will include overviews of the application, system structure, major processing, required interfaces, report documentation and correspondence documentation. This includes any required periodic maintenance tasks. The operations documentation will also describe the overall batch or background process schedule, including dependencies, sequencing, and timing. The documentation will also include the following:

- Batch and background job submission and backup and restart/recovery procedures in general.

- Detailed instructions on how to restart each batch program and how to get problem records back into the production stream once problems have been corrected.

- How to resolve abnormal job or program terminations.

- Other jobs/programs that cannot be run if the program must be pulled from the batch stream due to a severe error.

Offeror Response

- Technical Documentation.

The selected Offeror shall produce complete system documentation that documents the application software and its architecture (e.g. implementation view of the application architecture). This includes all software programs, and executables of the proposed tax solution.  The selected Offeror shall maintain this documentation to reflect changes made throughout the project. This documentation will include: a standardized or open formatted listing and description of all programs that include: program ID, program name, core area program supports (i.e. account transaction management, returns management, etc.), whether the program is batch or online, jobs that execute the program (batch only), frequency of execution (e.g. daily, weekly) if the program executes in batch, a list of all error codes used when a program does not end normally and the error code definitions.  There should also be detailed specifications for site specific code.

Offeror Response

- Documentation of All Customization/Configuration Parameters.

The selected Offeror shall document all customization/configuration parameters used at DOR as well as the full range of alternative values possible (and the effect of each value). The documentation must reference all parameters and note and explain where dependencies occur and where environmental conditions dictate specific usage and settings.

Offeror Response

- Documentation of All Supported Exit Points and Exposed Parameters for Site-Specific Programming Modifications.

The selected Offeror shall provide documentation of all supported program exit points.  The documentation to include the envisioned functionality of each exit point, any configuration values that may affect the operation of each exit point and the input and output data parameters or arguments available to site-specific programs invoked from each exit point.

Offeror Response

- Workstation Installation Procedures and Automated Installation Tools.

If there are any workstation-based components to any of the proposed software products and solutions, the selected Offeror shall provide DOR with a set of documented procedures and automated deployment/installation scripts for use with DOR’s software distribution tools. These scripts and procedures will enable DOR staff to independently install and connect additional workstations.

Offeror Response

- Workflow Administration Guide.

The selected Offeror shall produce a Workflow Administration Guide that describes the duties of workflow administrators.  Including, but not limited to;

- Coverage of policies and procedures for workflow setup

- User setup

- Work group setup

- Workflow rules setup

- Administrator security

- Testing of rules prior to implementation

- Provisions for establishing alternates for absent users

- Workload balancing

- Procedures for changing existing rules when active documents are being processed

- Archiving and reporting

- Process monitoring

- Identifying and clearing bottlenecks

- Monitoring user, organization, and process productivity and throughput

- Other relevant topics

Offeror Response

DELIVERABLE 45: Security Administrators Guide

DELIVERABLE 46: User Documentation

DELIVERABLE 47: Operations Documentation

DELIVERABLE 48: Technical Documentation

DELIVERABLE 49: Documentation of All Customization/Configuration Parameters

DELIVERABLE 50: Documentation of All Supported Exit Points and Exposed Parameters for Site-Specific Programming Modifications

DELIVERABLE 51: Workstation Installation Procedures and Automated Installation Tools

DELIVERABLE 52: Workflow Administration Guide

Offeror Response

- Implementation Readiness Letter.

The selected Offeror shall perform a formal readiness assessment evaluation for each stage to evaluate the system readiness for implementation from a business, organizational, and systems perspectives. The selected Offeror shall provide an Implementation Readiness Letter in each stage that certifies that the system is ready for implementation. The Readiness letter must confirm:

- Readiness evaluation has been completed and system is ready for implementation from a business, organizational, and systems perspectives

- All staff have completed staff and management training

- User Acceptance Signoff has been obtained from the stakeholders

- The software has been tested and will be stable once implemented

- Performance testing has been completed satisfactorily for online and batch functions

- All data has been converted, cleaned and formally, in writing, accepted by DOR

- All site preparation requirements have been met

- All user and system supports are in place

- The system will meet performance requirements

Offeror Response

DELIVERABLE 53:  Implementation Readiness Letter.

Offeror Response

- Production Turnover.

Once the solution has been approved, in writing, as ready for production, the selected Offeror shall work with DOR to perform a production turnover procedure.  DOR requires the selected Offeror turn over all system components according to the implementation plan into the production environment.  The selected Offeror shall ensure that the source code, compiled modules (where required), job streams, other components of the production environment, and all documentation are ready and organized for the production turnover.  DOR will then ensure all compiled extension programs have corresponding source code and ensure that all programs are present.  DOR will also ensure that all components and modules of the production environment can be operated online or run to completion as appropriate, and that all modules, job streams (or scripts) are properly documented according to the agreed upon standards.

Offeror Response

DELIVERABLE 54:  Production Turnover /Commencement of Stable, Live Operations.

Offeror Response

- Production and System Implementation Support.

For all implementations except that for individual taxes and property tax rent rebate, the selected Offeror shall provide system implementation support after each implementation for a period of six (6) months. This support will include functional, technical, and operations support. For the individual tax and property tax rent rebate implementation, the selected Offeror shall provide a minimum of six (6) months of post implementation support that must include the peak filing periods (January through July). In addition, the selected Offeror shall provide break fix support during the entire project for defects related to configuration, programming, and converted data. All system implementation and break fix support will be provided by skilled Offeror personnel who have participated in the implementation effort.  Required documentation items for this deliverable include:

- The Production Support timeline

- Support functions covered during the Production Support phase including, but not limited to;

- Functional Support

- Technical Support

- Operations Support

- Organization Structure of the Production Support team

- Support roles and responsibilities for each support function

- Skills required to support the Production system

- Service Level Agreement (SLAs) for supporting the tax solution

Offeror Response

DELIVERABLE 55:  Completion of Production and System Implementation Support.

MILESTONE 2: Stage 2 Deliverables 15 through 55 Completed and Accepted by DOR

MILESTONE 3: Stage 3 Deliverables 15 through 55 Completed and Accepted by DOR

MILESTONE 4: Stage 4 Deliverables 15 through 55 Completed and Accepted by DOR

MILESTONE 5: Stage 5 Deliverables 15 through 55 Completed and Accepted by DOR

MILESTONE 6: Stage 6 Deliverables 15 through 55 Completed and Accepted by DOR

Offeror Response

- Final Acceptance.

Following the completion of Stages two through six, the receipt and acceptance of all agreed upon deliverables, and with the absence of defects classified as Level 1 or Level 2, the selected Offeror shall submit a final the implementation readiness letter and confirmation of the completion of all production deliverables.  DOR shall review and confirm the completion of each project phase and provide final acceptance.

Offeror Response

MILESTONE 7: Final Acceptance by DOR

Offeror Response

- Maintenance & Support. After the final production support period has concluded, the project shall be deemed completed and the services shall move into the maintenance and support phase.

During the maintenance and support phase, the selected Offeror shall assign a point of contact and maintain ongoing communication with DOR.  The selected Offeror shall provide immediate notification to DOR regarding any solution issues or problems including, but not limited to, software bugs and security vulnerabilities. The selected Offeror shall provide

- Support, maintain, and enhance the COTS solution

- Maintain and update any manuals, system design documentation, or other supporting materials affected by any COTS software enhancements

- The selected Offeror shall perform change management tasks as described in Appendix R, Change Management Process

- For any COTS software enhancement, DOR and the selected Offeror shall utilize the agreed upon change management process and approve any changes prior to development and/or implementations

- Maintenance and support deliverables including monthly SLA reports as described in Section III-7 Reports and Project Controls

Offeror Response

DELIVERABLE 56:  Monthly Status and SLA Report.

Offeror Response

- Release Management.  The selected Offeror shall provide functional software upgrades/releases during the life of the contract at no additional cost to the Commonwealth as described in Appendix U, Product Development.  Offerors shall describe the following:

- Methodology and processes for updating the solution for all types of releases, such as security updates, system maintenance, and system enhancements

- The SDLC used to implement releases

- How new functions and features are released to clients and a client’s ability to control which new features are implemented

- Whether and how test or staging environments are available to the client

- How testing will occur using client data

- Compliance with industry standards and best practices, such as Information Technology Infrastructure Library (ITIL), the Association for Equipment Management Professional (AEMP) and the Institute of Electrical Electronics Engineers (IEEE), Control Objectives for Information and related Technologies (COBIT)

Offeror Response

- Outgoing Transition. The outgoing transition plan shall include a resource staffing plan, issue tracking log, knowledge transfer plan, and a project schedule, detailing the items necessary to successfully transition solution and operational knowledge to an incoming Offeror and/or DOR staff. The transition plan shall be requested by DOR in writing one (1) month prior to the required delivery date. The transition plan can be requested thirteen (13) months prior to contract end. The transition plan shall be submitted to DOR in writing within one (1) month of request to allow for the review and approval by DOR. DOR requires ten (10) business days to review the proposed plan and comment. A final plan, revised based on DOR’s feedback, shall be delivered to DOR within five (5) business days of receiving DOR feedback. After completion of the transitions, the Offeror shall prepare and submit an outgoing transition final report that includes at a minimum:

- Lessons Learned

- Summary of completed tasks

- Comparison of planned activities and completed activities

- Identification of any outstanding risks or issues that may impact successful operations

Offeror Response

DELIVERABLE 57: Outgoing Transition Plan.

DELIVERABLE 58: Outgoing Transition Final Report.

Offeror Response

- Requirements.  The following requirements and standards must be met.  The Offeror shall acknowledge understanding and agreement to meet the following requirements and standards in their response by describing its approach.

- Solution Requirements.

- DOR will not accept any aspect of the proposed tax solution that is not proven, tested and 100% completely reliable.  All aspects of the proposed tax solution must meet the highest level of performance and be able to sustain extensive oversight, testing and certification by DOR, any Independent Verification and Validation review and the Commonwealth’s oversight agencies.

Offeror Response

- The Offeror must provide documentation that demonstrates that the proposed tax solution is able to process DOR peak volume of up to 600,000 returns within an eight (8) hour nightly batch window. This proof may be from a state tax or revenue agency production site. A full description of the volumes processed, transactions involved, average transaction size, hardware and software must be provided along with the client or third party organization name, knowledgeable contact person, address, phone, and email. Offeror must provide a description of how its proposed tax solution and hardware configuration will meet this requirement.

Offeror Response

- The proposed tax solution must be an upgradeable COTS product supported by the selected Offeror.

Offeror Response

- Background Checks. The selected Offeror must, at its expense, arrange for a background check for all personnel, as well as the personnel of any of its subcontractors, who will have access to Commonwealth IT facilities, either through on-site access or through remote access.  Background checks are to be conducted via the Request for Criminal Record Check form and procedure found at http://www.psp.pa.gov/Pages/Request-a-Criminal-History-Record.aspx. The Selected Offeror must ensure that all personnel have completed suitability background investigations as outlined in IRS Publication 1075.  Additionally, an FBI Finger Print Check   criminal convictions check, and verification of the right to work in the United States is required. If there are any events or circumstances with individual providing services to DOR that would disqualify such person from passing the background check procedures, then the selected Offeror shall alert DOR of such fact and remove such individual from DOR's project. Upon request by DOR, the selected Offeror shall provide DOR with copies of the results of the background check. DOR reserves the right to conduct additional background checks and/or require the selected Offeror to augment its background check and screening procedures. The background check must be conducted prior to initial access and on an annual basis thereafter.

Offeror Response

- Facilities.

    - Building Access.

The selected Offeror and sub-contracted staffing resources will be issued a Commonwealth photo identification and security badge which will provide access to Commonwealth facilities. The selected Offeror is responsible for the cost of security badge, currently twenty dollars ($20).  Security badges must be renewed annually at an additional cost. Staffing resources requiring access to a Commonwealth facility outside of normal building hours must submit a request to DOR two (2) business days’ advanced notice.

Offeror Response

    - Facility Rules.

The selected Offeror’s personnel, agents, representatives and subcontractors shall, while on DOR's premises, comply with all DOR and Commonwealth policies, copies of which shall be made available to the selected Offeror upon request. The selected Offeror shall ensure that any of its personnel performing work on DOR's premises, or accessing DOR's computer systems do so with DOR's advance permission and according to all applicable security and workplace-related DOR policies, including the security policies and procedures.  The selected Offeror shall not stop, delay or interfere with DOR's day-to-day operations without the prior written consent of an authorized DOR representative.

The selected Offeror shall be responsible for any damage or injury to the buildings, grounds, physical property or other furnishings of the commonwealth by the Offeror’s employees, representatives and/or agents. Selected Offeror shall report the occurrence of any such damages or injuries to the DOR building/facilities manager.

Offeror Response

- Personnel.

- General.

The selected Offeror’s personnel assigned shall have oral and written communication skills, the ability to effectively communicate with individuals and small groups, the ability to coordinate task-oriented group efforts, as well as acceptable preparation and presentation skills. The Offeror’s proposal shall include resumes of proposed staff indicating prior experience in these skills as described in Section III-2.

The selected Offeror shall supply experienced personnel with a demonstrated ability to prepare clear, concise, accurate, and effective written documentation. Proposed personnel shall have prior experience preparing project planning documents, functional requirements, general system design documents, detailed system design documents, communication materials, user documentation, and training materials.

No personnel substitutions may be made without written agreement of the DOR. Upon commencement of the project, any key or lead staffing substitutions must be submitted to the DOR forty-five (45) business days prior to the substituted staff starting work for approval.  The Offeror must ensure that no project delays occur due to knowledge transfer to new personnel resulting from staffing substitutions.

The Commonwealth requires at least five (5) business days to evaluate a proposed candidate’s resume, skills and references. This five day period may be concurrent with the required background check.  The DOR reserves the right to reject any proposed candidate who does not have the skill set required to complete the tasks and deliverables as outlined in the RFP. In this case the Offeror must provide alternate candidates for review until a suitable candidate is selected.

The Commonwealth has the right to require replacement of Offeror personnel if dissatisfied with their performance or if Offeror personnel fail to meet the background check.

Offeror Response

- Project Director.

The selected Offeror’s project director shall be responsible for coordinating resources and staff.  The selected Offeror’s project director shall be responsible for the overall performance of its responsibilities under the contract.  The Offeror’s project director shall provide regular briefings, as often as daily, to the DOR project director and the project steering committee. The Offeror’s project director shall review and resolve project issues and present recommendations to the DOR project director in relation to project risks.  The Offeror’s project director shall confirm and validate the detailed project plans, approve project deliverables, ensure software and process quality according to the commonwealth standards, and have full responsibility to act on behalf of the Offeror.

Qualifications:

- At least ten (10) years IT project management experience

- At least five (5) years of experience managing a successful integrated tax system project

- At least five (5) years of experience with the proposed tax solution

- At least ten (10) years of experience managing a project of similar size and complexity

- Project Management Professional (PMP) certification required

Offeror Response

- Project Managers.

The project managers shall direct, control, administer, and oversee the daily activities of all resources within the selected Offeror’s implementation team. The project managers are responsible for ensuring the Offeror’s efforts meet the DOR’s requirements and ensure that required deliverables are completed as scheduled. The project managers shall manage, direct, and oversee the team to ensure work plans are followed and delivered on schedule. The project managers prepare status reports, manage and monitor project plans, and provide updates as required. The project managers meet with various stakeholders as needed to resolve issues affecting work efforts. The project managers are responsible for identifying and tracking issues, as well as capturing and reporting project performance metrics and completing all required project management documentation as defined in Section III-7. The project managers shall attend meetings or give presentations as requested by DOR. The selected Offeror’s project managers shall report directly to the Offeror’s project director.

Qualifications:

- At least ten (10) years IT project management experience

- At least five (5) years of experience managing a successful integrated tax system project

- At least five (5) years of experience with the proposed tax solution

- At least five (5) years of experience managing a project of similar size and complexity

- Project Management Professional (PMP) certification preferred.

Offeror Response

- Business Lead.

The selected Offeror shall provide an experienced business lead with at least ten (10) years of experience working with state tax or revenue agencies.

Qualifications:

- At least five (5) years of business lead or equivalent experience on an implementation project with the proposed tax solution

- At least five (5) years of experience on one or more implementation projects to implement an integrated tax system (that may be different than the proposed tax solution).

Offeror Response

- Technical Lead.

The selected Offeror shall provide an experienced technical lead. The technical lead must meet at least one of the following criteria:

Qualifications:

- At least five (5) years of experience in a technical team leader role or technical manager role on an engagement to implement the proposed tax solution

- At least fifteen (15) years of technical experience.

Offeror Response

- Training Lead.

The selected Offeror shall provide an experienced training lead.

Qualifications:

- Experience on a project as a training lead on an IT project of comparable size and complexity

- At least ten (10) years of experience working on IT projects as part of a team developing training materials and delivering training.

Offeror Response

- Conversion Lead.

The selected Offeror shall provide a conversion and interface lead.

Qualifications:

- At least three (3) years of experience on the proposed tax solution software implementation project

- At least five (5) years managing conversion team activities on a project of comparable size and complexity.

Offeror Response

- Security Lead.

The selected Offeror shall designate an individual on the project team who will be responsible for security as it relates to application architecture, development, and vulnerability assessment who meets the following criteria:

Qualifications:

- At least ten (10) years of experience in security concepts for application architecture,  development, and vulnerability assessment

- At least three (3) years of experience with the proposed tax solution.

Offeror Response

- Independent Verification and Validation (IV&V). DOR plans to secure IV&V services to monitor this project.  The selected Offeror is required to cooperate with DOR’s designated IV&V contractor throughout the term of the contract for the tax modernization effort outlined in this RFP.  The selected Offeror must permit the IV&V contractor to review the Offeror’s defined methodology, processes, and procedures to ensure DOR’s standards and all contractual requirements are met.  The IV&V contractor’s role will include, but will not be limited to, code review, document review, design documentation review, and testing.

- Project Management. Project management involves planning, organizing and managing resources to bring about the successful completion of specific project goals and objectives. The selected Offeror shall provide project management services throughout the life of the project and assign a project director and project managers to plan and coordinate all activities.

Offeror Response

- In support of these services, the selected Offeror shall create and maintain all documentation as described in section III-7. Reports and Project Control.

Offeror Response

- The DOR will provide oversight for the entire project.  The selected Offeror shall provide overall project management including, but not limited to, the day-to-day management of the Offeror’s resources.  The selected Offeror will provide administrative support for its resources and activities

Offeror Response

- The selected Offeror shall describe the project management methodologies and approach proposed for this project. In addition, the Offeror shall submit with its proposal a draft project plan, work plan, and resource schedule.  Prior to the DOR approval, the selected Offeror shall work with DOR to revise and refine the project strategy, work plan, and resource schedule. These initial planning documents shall include, but not be limited to, the following:

- A consolidated view of the work to be performed and the timing of all major activities in the entire project (including all stages)

- Detail plans and assignments for the first stage

- A narrative and graphical description of the overall implementation and staging approach

- Project activities, task assignments, due dates and resources for both the Offeror and DOR employees in Microsoft Project.

Offeror Response

- The selected Offeror shall routinely update the project planning documents to reflect changes in the nature and timing of project activities, all changes are subject to DOR approval.

Offeror Response

- Prior to the beginning of each implementation stage, the selected Offeror shall work with DOR to add detail to the overall plan and adjust schedules and assignments so that a complete, detailed, and up-to-date plan is available for managing that stage.

- A detailed plan for the next stage shall be required as part of the closeout/final acceptance of the preceding stage.

Offeror Response

- System Requirements. The selected Offeror shall specify in its response, using Appendix C, Cost Submittal, all necessary infrastructure hardware and software necessary to implement and operate the proposed tax solution. Such infrastructure includes, but is not limited to, operating systems, development tools, desktop software for agency staff and self-service users including operating systems and browser requirements.

Offeror Response

- Business and Technical Requirements.

- DOR requires the implementation of a proven solution to support DOR’s tax processing programs, as described in the technical and functional requirements Appendix O.1, Tax Modernization Functional and Technical Requirements.

Offeror Response

- The proposed tax solution must be implemented by the manufacturer of the product.  A system integrator is not desired by DOR.

Offeror Response

- Any third party complementary components or technologies must be implemented by the selected Offeror and the overall implementation is the full responsibility of the manufacturer of the product.

Offeror Response

- The selected Offeror must configure and customize the proposed tax solution as required to process forms submitted by or on behalf of taxpayers. This will include returns processing forms associated with the tax types being implemented, including all schedules and lines for the year being processed immediately after implementation and for four (4) previous years. A summary processing capability will be established for each of the tax types so that DOR may process prior year returns more than four (4) years past their original due date.

Offeror Response

- The selected Offeror shall recommend an installation approach in which the proposed tax solution will process in parallel to the existing Personal Income Tax and Property Tax Rent Rebate system during implementation and until which time DOR provides final sign-off.

Offeror Response

- DOR reserves the right to implement additional taxes or additional functionality for existing taxes. DOR and the selected Offeror shall determine the effect of the inclusion of additional taxes and functionality on the project and, if necessary, the resulting contract will be amended to include any required modifications to the system.

Offeror Response

- The proposed tax solution must be generally available to the public for sale or licensing.

Offeror Response

- DOR requires an enterprise license with the rights to add other taxes not defined in the RFP at the discretion of DOR following or during the contract term.

Offeror Response

- The proposed tax solution must provide generalized integrated tax system functionality and may not contain tax forms, business rules, configurations, or processes that are unique to a previous tax or revenue agency customer.

Offeror Response

- The proposed tax solution must come delivered with full technical documentation as described in Section III-6.O.

Offeror Response

- The base system source code must be maintained through a single organization and not devoted to or affiliated with another customer of the selected Offeror.

Offeror Response

- The proposed tax solution must be highly configurable so as to support significant customization without modification to the baseline source code. Configurable functions must include returns processing, form setup and related business rules.

Offeror Response

- The proposed tax solution must be upgradeable via a program of regular new releases to provide in the future both functional enhancements and to keep the solution current with new versions of operating systems and database management systems and any third-party products that are required for operation or maintenance. New releases may not be customer specific.

Offeror Response

- The proposed tax solution must allow for additional programs/modules to be added on a site-specific basis without changing baseline source code and in a manner, that does not prevent or unduly complicate the upgrade path. The ability to add such site-specific code must allow for the following:

- The addition of business rules that could not be added through configuration

- Custom reports

- Interfaces

- The creation of new user transactions and batch processes that leverage existing business rules and system capabilities.

Offeror Response

- Global Attributes.

Certain attributes will be required for any future system architecture because they are critical to efficient and secure operation of the system.

- The proposed tax solution shall support a standardized full transaction and history log that allows all updates to be tracked. This includes, but not limited to, inserts, updates, and deletes.

Offeror Response

- The proposed tax solution shall support robust role-based access security which will enable or restrict a user’s access to functions, screens, and data based on their role permission.  Roles and permissions will be configurable and not require code changes.

Offeror Response

- Subsystems of the proposed tax solution shall leverage a browser based user interface that implements business rules for validation of input, is intuitive, and provides context-specific guidance to the user.

Offeror Response

- Subsystems of the proposed tax solution shall be integrated with one another and the solution itself will promote an application architecture that reuses or builds upon underlying functionality instead of redeveloping redundant functionality in multiple subsystems.

Offeror Response

- The applications that comprise the proposed tax solution shall leverage the architecture for centralized rule definition that drives system-wide functionality.  In that regard, the applications shall be flexible to handle future functionality changes.

Offeror Response

- Subsystems of the proposed tax solution shall accommodate personalization of data presentation (views) and layout.

Offeror Response

- Business Rules Engine (BRE).

The proposed tax solution shall provide a mechanism to change business rules and calculations in a manner that is fast, efficient and minimizes system reprogramming.  The proposed tax solution shall allow DOR to focus on the definition of the rules and calculations and not be overburdened with technical implementation issues.

Offeror Response

The proposed tax solution shall contain a BRE that will allow DOR to manage the logic of business rules, calculations, and fees.  The BRE shall be accessible to all subsystems and these subsystems should be designed to leverage its functionality. From a quality standpoint, business rules management shall enable audit trails to identify traceability of system changes to specific functionality.

Offeror Response

Business rule functionality of the proposed tax solution shall include, but not be limited to:

- The BRE subsystem shall contain a set of business rules that govern functionality and are fully integrated into all relevant subsystems and technologies.

Offeror Response

- The BRE subsystem shall allow system functionality changes without the need for custom coding.

Offeror Response

- Business rules shall be held in a single central repository in a structured format.

Offeror Response

- Business rules shall follow an established, standardized, nomenclature (including versioning and effective dates).

Offeror Response

- The BRE shall maintain rules in a catalog for organization and lookup purposes.  It will also house meta-data for rule description and other pertinent identification.

Offeror Response

- Business rules shall be written in business terms to enable operational area understanding, and where appropriate, to enable the business to make updates.  The DOR will be able to focus on defining business needs and functionality rather than the technical complexities of how those needs will be implemented.

Offeror Response

- The BRE subsystem shall institute change control to provide management of the business rule changes to the various environments.  The solution shall ensure that separation of duties best practices are followed.

Offeror Response

- Calculations and other functionality leveraged by multiple operational areas shall be managed through the centralized BRE subsystem for consistency and extension to new operations.

Offeror Response

- Centralized Reporting and Analytics (CRA).

The proposed tax solution shall be built around a common logical data dictionary, data model and a centralized database infrastructure that is separate from the transactional database. This consistency will allow DOR to use a common set of tools for reporting and analysis.

Offeror Response

- Standard Reporting – Standard reporting meets regular operational needs; reports are run and distributed on a regular basis and used to manage DOR operations. The proposed tax solution shall have tools to allow reports to be developed and run by end users.

Offeror Response

- Ad-hoc Reporting – Ad-hoc reporting meets special purpose needs; reports may not be scheduled or run repeatedly. The proposed tax solution shall allow analysts to copy logic and designs from other reports to create new ones quickly.  Time should not be unnecessarily spent reinventing ad-hoc reports or queries.

Offeror Response

- Advanced Analytics – Advanced analytics focuses on complex and/or unique data review.  It can consist of calculations against data sets, or reports that show trends and “what-if” results.  The proposed tax solution shall support advanced analytics enabling reporting that includes third party outside data sources (data warehouse) in addition to DOR data (reporting database).

Offeror Response

- Report Library – To drive efficiency, the proposed tax solution shall support the CRA subsystem providing functionality for maintaining a library of reports along with metadata (e.g., description, purpose, version, owner, and use statistics.)

Offeror Response

- Scheduler and Distribution – The proposed tax solution shall be capable of scheduling reports to be run either one time or on a regular basis in the CRA subsystems.  In addition, the proposed tax solution shall have a reporting facility for storing, managing and distributing completed reports electronically for access by authorized staff within the DOR.

- The CRA function shall utilize a common set of tools for reporting and analysis.

Offeror Response

- The CRA function shall enable end users to develop and schedule automatic reports including support for user configured dashboards.

Offeror Response

- The CRA function shall enable end users to create ad-hoc reports to be run on-demand.  Such report parameters will be able to be saved for future use.

Offeror Response

- The CRA function shall enable data analysis including statistical methods, advanced analytical techniques, calculations, what-if analysis and other data manipulations, as necessary.

Offeror Response

- The CRA function shall maintain a library of reports (including metadata such as report purpose, usage statistics, versions, etc.) for leverage across the DOR.

Offeror Response

- The CRA function shall enable scheduling of reports (one time and on a recurring basis) and will enable distribution to select groups or individuals.

Offeror Response

- The CRA function shall distinguish between the audiences with report generation – public vs internal – with defined role-based controlling who may run and view specific reports.

Offeror Response

- Operational Database (OD).

DOR databases within the legacy systems that support multiple taxes and programs house a variety of data, including Federal Tax Information (FTI), Personal Identifiable Information (PII), and corporate information.  This data must be protected at all times; this includes protecting access to the data and integrity of the data. The selected Offeror shall be compliant with current and future IRS Publication 1075 requirements as described in Section III-6.N.8.

Offeror Response

- In the proposed tax solution the database shall have the flexibility to change to meet future needs, including the ability to add new data fields that may be captured in the future.

Offeror Response

- Certain characteristics are applicable to all data repository subsystems within the blueprint as described in Appendix M, Current Operational Overview (Operational Database, Data Warehouse and Reporting Database) and shall be supported by the proposed tax solution:

- The OD shall be flexible for changing and adding data to accommodate future needs to store all required formats and types of data.

Offeror Response

- Referential integrity shall be enforced to improve data quality.

Offeror Response

- The OD shall track all changes to data for audit, research, and security purposes.

Offeror Response

- The OD shall support effective dating of data.

Offeror Response

- The OD shall have appropriate security features implemented, and required controls in place per applicable standards (e.g., IRS Publication 1075, NIST SP 800-53) to ensure protection of data.

Offeror Response

- The OD shall have appropriate backup, recovery, and resilience capabilities.

Offeror Response

- The OD shall support required archival and retention strategies.  This includes, but not limited to, the ability to archive data by tax type and specified conditions.  The OD shall provide the ability to purge and retrieve archive data back into the tax system by tax type and specified conditions.

Offeror Response

- The subsystem shall be optimized for processing operational transactions.

Offeror Response

- Reporting Database (RD).

A RD is critical because it allows queries and reports to be run against the system without impacting performance.  The characteristics of the RD will be the same as OD, as it is simply another data repository, and shall be supported by the proposed tax solution.  The RD shall be a replica of the OD that does not affect system operations.

Offeror Response

- Certain characteristics are applicable to all data repository subsystems (OD, data warehouse, RD) within the blueprint, as described in Appendix M, Current Operational Overview, and shall be supported by the proposed tax solution:

- The RD shall track all changes to data for audit, research, and security purposes.

Offeror Response

- The RD shall have appropriate security features implemented, and required controls in place per applicable standards (e.g., IRS Publication 1075, NIST SP 800-53) to ensure protection of data.

Offeror Response

- The RD shall have appropriate backup, recovery, and resilience capabilities.

Offeror Response

- The RD shall support required archival and retention strategies.

Offeror Response

- Data Warehouse (DW)/Data Analytics.

In addition to the operational data, the proposed tax solution shall provide access to the tax system data as well as storing and matching additional data from other DOR systems and non DOR data.

The proposed tax solution shall support both reporting and analytics, looking for trends and reviewing past performance.  External data, such as Federal tax extracts and data from other PA agencies will be utilized to enhance collections efforts, provide identity verification and improve audit selection.  DOR will ensure any external data sources contain fields that will allow them to be linked to the existing data such as common IDs of combination of fields.

Offeror Response

The DW in the proposed solution:

- Shall be structured to maximize reporting performance, provide capabilities for advanced queries, and allow for statistical analysis.

Offeror Response

- Shall use common extract-transform-load (ETL) techniques to load data

Offeror Response

- Shall provide a scoring method to pick the next best candidate for audit, review, or examination, using both configurable criteria (e.g. line item above $1,000) as well as allowing for custom rules.

Offeror Response

- Shall store data in formats that users can query. If required, the proposed tax solution shall transform complex data structures into individual data elements.

Offeror Response

The proposed solution shall have the capability to export files to DOR’s existing Sybase DW.  Data elements required include, but are not limited to:

- Taxpayer demographics, such as name, address, and identification numbers.

Offeror Response

- Open liabilities by taxpayer, including tax, penalty, interest and other amounts.

Offeror Response

- Any cases for the taxpayer.

Offeror Response

- Tax return line-item detail for each return.

Offeror Response

The Offeror shall describe the proposed solution’s data warehouse/data analytics environment that provides for the storage and use of proposed solution tax system data as well as additional data from other DOR systems and non DOR data.  The solution is to enable reporting, analytics, advanced queries and statistical analysis that can be used for modernizing key areas such as performance reporting, trend analysis, workflow optimization, improved case selection and prioritization, identity verification, and enhanced collection efforts.

Offeror Response

The Offeror shall describe the full capabilities of the data warehouse/analytics environment that includes a description of the following:

- The reporting tools and advanced analytic capabilities

Offeror Response

- How complex proposed solution tax system data will be transformed and structured in an understandable/useable format

Offeror Response

- How data will be positioned to maximize performance

Offeror Response

- How the solution will be used for in process return identify verification

Offeror Response

- The capabilities related to audit, desk review, examination, and collections case prioritization and selection

Offeror Response

- Scenarios that demonstrate how the solution will leverage other DOR system data and external data (e.g. Federal Tax extracts) to develop and deploy configurable criteria for return review (e.g. line item above $1,000), custom rules based scoring for case prioritization, and more advanced statistical based scoring methods

Offeror Response

- Workflow Management (WM).

Many DOR business transactions require multiple staff to work in a sequence of steps, sometimes across tax and program types. These steps are predefined and should be followed consistently across the organization. WM helps in defining and implementing extended business processes by routing the work to staff and notifying them about the work task that needs to be performed. Once the work is completed by one staff member, the task should be automatically routed to the next staff member in the process. Work tasks can include manual processes and automated tasks.

- The proposed tax solution shall provide an electronic workflow process that improves efficiency by routing transactions and documents directly to the staff that need to perform a task.  This reduces the chance that the transactions could be lost and also allows for an easy method of tracking transactions and documents.

Offeror Response

- The proposed tax solution shall allow tasks to be automatically distributed to staff based on availability to support a function. Tracking information should also be made available to provide transaction status (for example, to a taxpayer regarding the status of their return filing.)

- WM shall enable definition of work steps for specific processes

Offeror Response

- The WM shall enable automation of work steps

Offeror Response

- Work steps shall be assigned based on user role

Offeror Response

- WM shall support exception-based work steps as well as review and approval

Offeror Response

- Workflow shall be based on business rules rather than custom coded.  This will make it easier to create and edit workflow.

Offeror Response

- Workflow shall allow new work item types (e.g., a new type of return) to be introduced without the need for custom code

Offeror Response

- The WM shall enable generic work step creation that can be shared across the DOR (e.g., electronic approvals)

Offeror Response

- The WM shall enable the definition of worklists to allow users to select work items

Offeror Response

- Electronic Forms (EF) and Instructions.

- The proposed tax solution shall implement enhanced electronic forms, providing data validation to ensure appropriate entry and eliminate submission errors that result in manual DOR workarounds. Such electronic forms shall enable tracking of submissions and further enable the DOR to enhance their self-service model of taxpayer interaction.

Offeror Response

- The EF process in the proposed tax solution shall provide online validation of form data to ensure appropriate data entry by taxpayers, and minimize submission errors. Data entry validation shall be supported at the field level.

Offeror Response

- The proposed tax solution shall support revised versions of forms and instructions including automatically track and archive, and available for future reference.

Offeror Response

- The EF in the proposed tax solution shall allow applicable fields to be pre-populated based on data entered in the form and data stored in the system (registrations and prior submissions).

Offeror Response

- The EF in the proposed tax solution shall allow standard elements to be used across multiple E-Forms that will be easily changed in one central location and automatically revised in all applicable forms.

Offeror Response

- The EF in the proposed tax solution shall include logic based on business rules to simplify required entries – will omit extraneous fields they don’t need to answer and display pertinent information directly.

Offeror Response

- The EF in the proposed tax solution shall allow for “save and resume functionality” that saves all work completed to date and allows work to be continued at a later time.

Offeror Response

- The EF in the proposed tax solution shall allow for save/print for documentation/confirmation and/or electronic data capture of submission.

Offeror Response

- The EF in the proposed tax solution shall enable automatic linkage between the section of the form and the relevant area in the instructions.

Offeror Response

- The EF in the proposed tax solution shall share common templates for reuse among tax types. Support for common look and feel and common style/layout, i.e., branding.

Offeror Response

- The E-Forms in the proposed tax solution shall support electronic signatures.

Offeror Response

- The proposed tax solution shall include the capability for form template changes to be performed by configuration management with appropriate review and approvals.

Offeror Response

- Interfaces Management (IM).

DOR needs to continue exchanging data with a variety of other computer systems including other state agencies, other states governments, the federal government, and other entities as described in Appendix O.5 Interface Inventory.  Regardless of the entities with which DOR will interact, data must be formatted and loaded or extracted on a variety of schedules working with data that may arrive or be requested in varying volumes. Some data is sent to other organizations, some is retrieved from other organizations, and some goes both ways.

Some data exchanges are not yet operational but may be possible in the future (e.g., inheritance tax return data from the counties).  A structured interface approach (e.g., enterprise service bus) would support standardization of such future interfaces, and enable a more efficient design and implementation process.

- The proposed tax solution shall include a flexible, modular interface capability that will allow external interfaces to be automated and implemented in a consistent manner.

Offeror Response

- The IM of the proposed tax solution shall track metadata of interfaces including file format, description, data type (numeric, text, date etc.), and field length for interface fields.

Offeror Response

- The proposed tax solution shall extract, transform, and load data sources into the appropriate database using standard methodologies to ensure accurate, complete, and clean data are loaded.

Offeror Response

- The IM function of the proposed tax solution shall support automated techniques and tools to minimize the manual effort required to perform extract, transform, and load processes.

Offeror Response

- The IM function of the proposed tax solution shall support real time and batch data exchanges.

Offeror Response

- IM function of the proposed tax solution shall support interface scheduling.

Offeror Response

- The IM function of the proposed tax solution shall track statuses of interfaces and provide information and alerts for errors.

Offeror Response

- Additonal Software Replacement or Interface.

DOR will consider proposals to replace the following software solutions. At a minimum, interfaces to these solutions will be required if not proposing replacements. Unless replacements are proposed, the hardware, software, and services to provide the following are not within the scope of the project.

- Replacement of imaging tools and capabilities.

- Replacement of the current RSI MeF Solution.

- Replacement of the ISIS Papyrus correspondence.

- Replacement of Business Objects reporting solution

- Replacement of the RSI TaxMaster audit workpaper software needed to conduct field audit procedures.

- Replacement of the existing Sybase data warehouse.

- Replacement of the SAP CRM for Field Audit case management.

- Replacement of the existing Appeals Case Management system.

- Document & Correspondence Composition Management (DCM).

DOR generates a significant number of documents and notices, many of which must be tailored to a specific remitter situation or time period. DOR requires the use of our existing ISIS Papyrus correspondence solution as part of the selected Offeror’s proposed tax solution.  Specifically, DOR will be responsible for all correspondence generation, archiving, and providing the stand-alone web portal to query the ISIS Papyrus generated correspondence.  DOR will work with the selected Offeror to build data feeds via interfaces from the Offeror’s solution to the ISIS Papyrus correspondence solution.  If required, DOR will also send data back to the Offeror’s solution via an interface.  The data formats used in these interfaces are subject to DOR approval.

- The proposed tax solution shall provide the necessary data via an interface for the production of notices in ISIS Papyrus for correspondence triggered by the tax solution.

Offeror Response

- The proposed tax solution shall integrate with the ISIS Papyrus solution to query the repository for any relevant correspondence and display directly in the core tax solution

Offeror Response

- The proposed tax solution shall provide the necessary interface(s) to provide the relevant data that will be required for the creation of user created correspondence in the ISIS Papyrus solution

Offeror Response

- Common Infrastructure Management (CIM).

The proposed tax solution must include capabilities to establish rules for system operation and performance within a Common Infrastructure Framework.  The proposed tax solution must also enable monitoring and reporting in order to enable troubleshooting and system changes.  System changes may be required to address functional errors or general maintenance updates.

A Common Infrastructure Framework will provide capabilities for all subsystems of the Offeror solution related to transaction tracking and logging, exception handling, system performance monitoring and access permission.

- The proposed tax solution shall include capabilities to establish rules for system operation and performance.

Offeror Response

- The proposed tax solution shall enable monitoring and reporting in order to support troubleshooting and system changes.

Offeror Response

- The CIM shall provide capabilities for all subsystems of the proposed tax solution for transaction tracking and logging, exception handling, system performance monitoring and access permission.

Offeror Response

- The Common Infrastructure Management subsystem (CIM) of the proposed tax solution shall provide a platform for managing system configuration, change management and system performance.

Offeror Response

- The CIM subsystem of the proposed tax solution shall log transactions and maintain historic (searchable) audit trails.

Offeror Response

- The CIM subsystem of the proposed tax solution shall send alerts for prohibited transactions.

Offeror Response

- The CIM subsystem of the proposed tax solution shall support performance management configuration, reporting and error logging.

Offeror Response

- Account Transaction Management.

Processing returns and collecting tax due is core to the DOR’s mission.  Ensuring accurate payment allocation to appropriate accounts, by automating and increasing transaction processing efficiency will help the DOR obtain a timelier and more accurate picture of the DOR’s financial status.

Each return must be processed and any monies received must be accurately applied to the right account and recorded to show that the specific return(s) were filed on the date received.  Tax returns may be received via paper or electronic means, but the accounting process is the same in both cases.

- The ATM function of the proposed tax solution shall process all required transactions to properly account for payments, credits, penalties, interest, transfers, abatements, write-offs, refunds and fees.

Offeror Response

- The ATM function of the proposed tax solution shall efficiently account for all edits, including applying late filing penalty & interest adjustments, accounting for returned payments/bad checks, payment and return exceptions, account reconciliation, or any other activities requiring editing remitter accounts.

Offeror Response

- The ATM function of the proposed tax solution shall support a full transaction and history log that allows all updates to be tracked.

Offeror Response

- The ATM function of the proposed tax solution shall apply financial transactions to the correct account and ledger.

Offeror Response

- The ATM function of the proposed tax solution shall capture financial transactions and maintain overall account financial status.

Offeror Response

- Case Management (CsM).

Through the course of conducting business, DOR opens, works, and resolves a significant number of cases that support various operational areas. Each of these cases are created and managed to resolution. The CsM process includes the collection of documents, tracking of all interactions, outcomes or other actions to improve their operational processes, WM and tracking. Multiple step workflows can be more efficient when combined into cases.  This allows more complete planning and tracking of complex, and often longer-term, series of steps.

- The CsM function of the proposed tax solution shall support the creation, processing and identification of specific case types and tracking of multi-step business activities, including enforcement actions, correspondence and documentation required.

Offeror Response

- The CsM function of the proposed tax solution shall enable tracking of specific case types and the activities and documentation required.

Offeror Response

- Cases in the proposed tax solution shall be able to be automatically generated, manually created, or created from external sources.

Offeror Response

- Case actions in the proposed tax solution shall include stage transitions.

Offeror Response

- The CsM function of the proposed tax solution shall allow users to search, filter, and sort cases based on a variety of different fields.

Offeror Response

- The CsM function of the proposed tax solution shall support a full history of all events that occurred or are pending within the given case.

Offeror Response

- The CsM function of the proposed tax solution shall track information related to processing steps, timing and outcomes.

Offeror Response

- The CsM function of the proposed tax solution shall enable various objects (e.g., documents) to be attached to a case.

Offeror Response

- The CsM function of the proposed tax solution shall offer the ability to relate cases to one another.

Offeror Response

- The CsM function of the proposed tax solution shall be able to track working hours.

Offeror Response

- The CsM function of the proposed tax solution shall be able to track and balance case load across resources including analytics.

Offeror Response

- The CsM function of the proposed tax solution shall notify case owner of important status changes of taxpayer accounts (e.g., bankruptcy, amended returns, and appeals).

Offeror Response

- Customer Management (CM).

Customers and other stakeholders are central to DOR’s processing.  Whether they are taxpayers, practitioners, businesses, or third party entities (e.g., other Commonwealth agencies), a single shared customer record must be tracked.  This would enable master data management and ensure sharing of critical information throughout the DOR to improve efficiencies, provide better insights into overall customer status such as monies due, open cases and any fraudulent activities.

- The CM function of the proposed tax solution shall track all demographic information about all stakeholders and allow one integrated customer-centric view of the information.

Offeror Response

- The CM function of the proposed tax solution shall not restrict the entry of demographic information, nor will it restrict the ability to capture multiple instances of related demographic data (i.e., mailing addresses and physical addresses).

Offeror Response

- The CM function of the proposed tax solution shall track all relationships among stakeholders, and will maintain effective dates for those relationships.

Offeror Response

- The CM function of the proposed tax solution shall have the ability to capture and track all communications and interactions with stakeholders, regardless of the medium.

Offeror Response

- The proposed tax solution shall provide DOR with the ability, with proper permissions, to update stakeholder information during any interaction, helping to ensure that the best contact information for stakeholders is captured and available.

Offeror Response

- The CM function of the proposed tax solution shall allow (based on proper security entitlement) search for a stakeholder based on any information captured for that stakeholder.  Filtering and sorting of results will be enabled and sensitive data will be masked.

Offeror Response

- The CM function of the proposed tax solution shall support user-specific information views. The view of taxpayer account and data will be driven by user roles and responsibilities ensuring a global view of taxpayer information and, as defined by user duties, access to detailed taxpayer data while providing safeguards to unauthorized access.

Offeror Response

- The CM function of the proposed tax solution shall track stakeholder organizational hierarchy and will track organizational changes (e.g., acquisitions, divestitures, restructuring).

Offeror Response

- The CM function of the proposed tax solution shall support integrated customer registration.

Offeror Response

- Knowledge Management (KM).

Capturing operational and technical knowledge for staff use is a critical aspect of operational continuity. Capturing processes and procedures, training, and customer communication guidance will be essential as the DOR operates and grows. The proposed tax solution shall have a mechanism to capture, catalogue, edit and house such information to enable knowledge sharing.  The proposed tax solution shall have the controls required to ensure appropriate information is being captured and that it does not put the DOR at risk for public information requests.

- The KM function of the proposed tax solution shall enable DOR to add knowledge about their particular domain or subject-matter-expertise to a centralized, collaborative repository of information.

Offeror Response

- The proposed tax solution shall support management of training programs that have the capability to be shared across tax types and programs.

Offeror Response

- The proposed tax solution shall allow DOR to append and edit existing information.

Offeror Response

- The KM function of the proposed tax solution shall have appropriate edit and approval controls.

Offeror Response

- All information contained in KM of the proposed tax solution shall be indexed and searchable.

Offeror Response

- KM “articles” in the proposed tax solution shall have the capability to be linked, or cross-referenced, as appropriate to other “articles” of interest, relevant internal or external websites and pages, reference material, and organized categories of knowledge which can be searched and traversed for more information.

Offeror Response

- The KM function of the proposed tax solution shall provide controls to present select content externally to the public.

Offeror Response

- Information in the KM of the proposed tax solution shall be able to be segregated and/or shared by different parts of the organization.

Offeror Response

- Web-Based Transaction Management (WBTM).

DOR engages in E-Commerce with taxpayers, practitioners and vendor user communities as a central component of DOR’s mission. DOR currently engages in E-Commerce through various portals and web applications to provide these users with a variety of services. The long-term goal is to offer more services and functionality via an E-Commerce solution to expedite processing, increase efficiency through automation and improve data accuracy by validating data up front through the E-Commerce solution before it is processed by the tax system. Manual processing would only be used for error conditions, quality review or special situations.

Some of the services DOR currently offers through its web applications includes, but are not limited to, filing of tax returns, making electronic payments via ACH Debit/Credit, Credit Card or Fed Wire, updating of demographic information, access to various notices mailed to the taxpayer, check the status of a refund or rebate, and file an appeal. These services are offered through a combination of applications developed both in-house and by vendors.

Offeror Response

  - The Offeror shall describe the E-Commerce solution to replace and augment the existing services through web and/or mobile solutions. The E-Commerce solution must include functionality and services equal to what DOR currently offers listed in Appendix T, E-Commerce Functionality for the tax types in scope and support the requirements as identified in Appendix O.1, Tax Modernization Functional and Technical Requirements.

Offeror Response

  - DOR currently uses an authentication system developed in-house that contains a user store of all users of DOR’s E-Commerce applications, verifies their identity and manages the authentication of those users and the security and privacy of their data. The proposed E-Commerce solution shall meet the information security and privacy commonwealth requirements. Offeror’s shall describe the proposed solutions’ authentication system as well as the ability to leverage the existing user store and authentication system.

Offeror Response

A WBTM function will enable DOR to manage what information practitioners, partners and the general public are able to access, execute and view online.  WBTM shall enable centralized control of self-service options available to stakeholders based on their role.  It shall also enable definition of online transaction steps, and will enable the introduction and rollout of new functionality over time.

- The WBTM function of the proposed tax solution shall support secure online (24x7) information management and transactions for taxpayers and other stakeholders.

Offeror Response

- The WBTM function of the proposed tax solution shall enable web-based customer self-service capabilities including stakeholder contact information updates, communication preference management (e.g., opt-in for specific types and methods of communication), viewing transaction status, viewing balances, and viewing user notices.

Offeror Response

- The WBTM function of the proposed tax solution shall support a web-based form and document center for downloading returns, forms, notices, instructions, etc.  This center shall provide functionality for taxpayers and other stakeholders to upload documents required by the DOR such as records required for audits, supporting information, or other requested documents.

Offeror Response

- The WBTM function of the proposed tax solution shall support web-based functionality required for e-filing and e-payments as the public facing portion of these functions. These will interact with the returns management and payments management subsystems.

Offeror Response

- The WBTM function of the proposed tax solution shall support web-based functionality providing online transaction wizards and other help options to make it easier for taxpayers and remitters and other stakeholders to understand how to be compliant with requirements.  These functions shall be customizable based on the attributes of the stakeholder or remitter.

Offeror Response

- The WBTM function of the proposed tax solution shall support common web browser software on a variety of different platforms, including desktops, laptops, tablets, and smartphones.

Offeror Response

- The WBTM function of the proposed tax solution shall enable centralized management of all mobile-enabled functionality.

Offeror Response

- The WBTM function of the proposed solution shall support the purchasing of decals, online registration and renewals of licenses and permits.

Offeror Response

- Returns Management (RM).

Returns are received via a variety of methods, including hard copy paper, electronic forms, and electronic data transmission.  Each method consists of a different format and follows a different process.  Some return processing steps are manually-intensive, and capturing the relevant data in current systems is a crucial component.  The proposed tax solution shall standardize return receipt and enforce rules to ensure appropriate data is entered, and appropriate business rules validate data, upon submittal.

Offeror Response

- The RM function of the proposed tax solution shall enable centralized processing for tax returns and other incoming submittals (rent rebate claims, statements of value, applications, schedules, amendments, etc.), including both paper-based and electronic formats.

Offeror Response

- The RM function of the proposed tax solution shall determine minimum filing requirements, perform required calculations, validate completion and verify compliance of incoming returns and other incoming submittals. The proposed tax solution shall provide ability to set and apply rules for automated adjustment of returns based on configurable business rules.

Offeror Response

- The RM function of the proposed tax solution shall support a minimum threshold of information and/or compliance to accept an electronic filing.

Offeror Response

- The RM function of the proposed tax solution shall have the capability to process electronic returns in all DOR noted formats.

Offeror Response

- The RM function of the proposed tax solution shall associate return information to scanned images and related documents.

Offeror Response

- The RM function of the proposed tax solution shall have the capacity to accept and process peak volumes of returns as described in Section III-6.A.2.

Offeror Response

- The RM function of the proposed tax solution shall capture all return data and that data will be available for use in workflow, reporting and analysis.

Offeror Response

- The RM function of the proposed tax solution shall track return status which will be available for workflow and for presentation to taxpayers.

Offeror Response

- The RM of the proposed tax solution shall support research, calculation, and analysis of tax liability.

Offeror Response

- The RM function of the proposed tax solution shall support the upload of audit data from DOR field audit software into the system and make appropriate adjustments and automatically create assessments.

Offeror Response

- The RM function of the proposed tax solution shall enable the ability to validate/audit income line on returns during processing by comparing them to standard IRS and/or DOR information returns via database crossmatch before, during and after initial processing for other taxes and other informational sources.

- The RM function shall include configurable controls that allow DOR management to control parameters used for related processing, adjustment, and work listing.

Offeror Response

- The RM function shall provide an option to establish parameter driven returns and payments processing controls.  These controls would allow for managing and prioritizing initial returns and payments processing, reprocessing items in suspense or in corrections worklist, the error conditions that would cause suspending or work listing of a return or payment, and the conditions that will cause a return to be flagged for compliance review.

Offeror Response

- Specific controls include:

  - A returns and payments release table that would contain all returns and payments ready for loading into the tax system for processing.  Controls accompanying this table would provide the ability to selectively load and process returns and payments including, but not limited to, the following selection categories: tax type, filing period, returns with payments, returns without payments, returns with refund requests, channel used for submission.

  - Pending returns and payments views and reports – These views and reports would allow DOR to access the size and composition of the population of returns and payments not yet processed to support decisions on selective processing and prioritization.

  - Suspense Analysis Tools – These will allow DOR to obtain a summary of returns and payments in suspense by tax type, filing period, returns with payments, returns without payment, returns with refund requests, payments without a return, and returns with only errors that may be overridden.

  - Reprocessing controls – These would allow DOR to selectively reprocess returns and payments in suspense by tax type, filing period and other parameters after instructing the system to ignore all or particular errors that may be overridden for those returns and payments selected.

Offeror Response

- Collections Management (CoM).

DOR must manage collections for delinquent taxpayers. The proposed tax solution must be able to consolidate all delinquent liabilities for the taxpayer into a single taxpayer view.  This solution will give the collections staff a single operational point to work from for the resolution of any outstanding tax obligation for that particular taxpayer.  The proposed solution shall have a robust but flexible workflow engine that will automatically move taxpayer liabilities through an adjustable collections strategy.  The proposed solution shall provide sound decision analytics that will support a collections case management program and will provide rating capabilities for the scoring of those cases within the collections management program.  This case management program will allow case group assignments or individual case assignment to a particular agent, group or collections step.  The proposed tax solution shall enable status tracking of collection cases, information and documentation related to those cases, and payment at any point of contact with taxpayers, issuance of notices and assessments, processing of liens and bankruptcy filings and other actions involving a taxpayer and their obligations.  In addition, the proposed tax solution shall enable integration with third party collection organizations so that the DOR can be aware of status and metrics for those third parties.

Offeror Response

- The CoM shall be able to determine what is a collectable liability based on Taxpayer Accounting transactions and modifiable business rules.

Offeror Response

- The CoM shall generate a collections case based on the collectable liability and modifiable business rules.

Offeror Response

- The CoM shall support the capability to score collections cases based on the characteristics of each case.

Offeror Response

- The CoM shall enable the collections case scoring to prescribe the appropriate collection notices, enforcement actions and collections agent interactions that will best meet the needs of each case.

Offeror Response

- The CoM shall provide automatic staging of collection cases; based on modifiable business rules, through the collections enforcement process which includes but not limited to Billing, Assessment, Dunning, Low Risk, Call Center, Lien Request, Field Office, Wage Garnishment, Bank Attachment, Collection Agency and Bad Debt.  The CoM shall also allow manual movement of cases between collection stages but limit these movements based on modifiable business rules.

Offeror Response

- The CoM shall help administer the process of issuing liens, wage garnishment actions, bank levies/attachments and the Federal Tax Offset Program.

Offeror Response

- The CoM shall have the ability to calculate the appropriate collection agency fee based on collection agency assignment.  The fee calculation will occur for forecasting future payments and processing received payments that are being applied to liabilities assigned to a collection agency.

Offeror Response

- The CoM function shall support payment acceptance at any point when in contact with taxpayers via any available payment method, within legislative requirements.

Offeror Response

- The CoM shall provide the capability to initiate deferred payment plans for taxpayers, give the payment plan an approval process and automatically monitor the lifecycle of the payment plan from it’s beginning to last payment.

Offeror Response

- The CoM shall provide an Offer in Compromise/liability waiver process with an approval workflow that will end with the liability write-off. This process will be governed by modifiable business rules and user security.

Offeror Response

- The CoM shall provide the ability to manage those liabilities that are part of a bankruptcy claim filed with the federal bankruptcy courts.  The solution shall remove and keep these liabilities out of the collection enforcement process and provide the ability to deal with the liability after the claim has been discharged or dismissed.

Offeror Response

- The CoM shall notify case workers of important status changes of collections accounts (e.g., bankruptcy).

Offeror Response

- The CoM shall enable tracking of all collections case types and the activities and documentation required.

Offeror Response

- The CoM shall enable attachment and capture of supporting documents and materials.

Offeror Response

- The CoM shall enable time tracking per collections case.

Offeror Response

- The CoM shall track skip tracing and information from other data repositories.

Offeror Response

- Revenue Accounting Management (RA).

DOR requires the ability to track incoming individual tax and program revenue and account for proper allocation.  In addition, the DOR relies on Commonwealth Counties to collect tax revenue for inheritance tax and realty transfer tax.  Counties receive a commission for this service, and the proposed tax solution shall be configurable for each county’s commission, track commissions and reconcile against tax and program revenue received.

Received tax and program revenue shall be distributed to specific funds, and accurate calculations and tracking of such distributions shall be supported by the proposed tax solution.

- The RA function of the proposed tax solution shall track incoming revenue for tax types.

Offeror Response

- The RA function of the proposed tax solution shall track municipality commissions.

Offeror Response

- The RA function of the proposed tax solution shall track revenue account financial status.

Offeror Response

- The RA function of the proposed tax solution shall support reconciliation of municipal revenue received versus revenue expected.

Offeror Response

- The RA function of the proposed tax solution shall track funds recipients (e.g., transfers to conservation fund for realty transfer tax, or enhanced revenue collection account).

Offeror Response

- General Ledger Accounting (GL).

The purpose of the GL is to collect, store, and process financial and accounting data and produce informational reports that can be used to make business decisions.

- The GL function of the proposed tax solution shall track transaction data, record the transactions in journals, and post data from journals to ledgers for DOR financial activities.

Offeror Response

- The GL function of the proposed tax solution shall enforce controls to accurately record and process financial data per Generally Accepted Accounting Principles (GAAP).

Offeror Response

- The GL function of the proposed tax solution shall have a separate sub-ledger outside of the state financial accounting system.

Offeror Response

- The GL function of the proposed tax solution shall allow staff to modify and process any incorrect GL transactions.

Offeror Response

- Payment Management (PM).

The DOR requires the ability to accept and process payments securely without limitation of accepting payments via any approved payment method.  This includes electronic payments, checks, cash, credit or debit cards and mixed payments of multiple types. The PM system will build on the underlying E-commerce framework to process all payments.  In addition to supporting the actual remitter transaction, the proposed tax solution shall be able to reconcile and report on all of the day’s receipts and provide appropriate close out and audit reports for all activity.

- The PM function of the proposed tax solution shall have secure, centralized processing for payments including for checks, money order, credit cards and all forms of electronic payments.  The processing should include review, balance and correction of errors (e.g. insufficient funds).

Offeror Response

- The PM function of the proposed tax solution shall handle all aspects of receiving and processing payments and tracking receipts submitted by taxpayers including marking any bad payments (e.g. returned items).

Offeror Response

- The PM function of the proposed tax solution shall accommodate split payments and partial payments.

Offeror Response

- The PM function of the proposed tax solution shall allow remitters to schedule single or multiple payments to their accounts.

Offeror Response

- The PM function of the proposed tax solution shall allow regularly scheduled payments to be setup; e.g. for a payment plan.

Offeror Response

- The PM function of the proposed tax solution shall capture a time-stamp for all payments to show when they were received (date and time).

Offeror Response

- The PM function of the proposed tax solution shall be able to receive various types of payments including restitution payments, payments received by counties, collections payments and payments without associated returns.

Offeror Response

- The PM function of the proposed tax solution shall be able to reconcile payments, one payment for multiple years or multiple accounts for multiple tax types.

Offeror Response

- The PM function of the proposed tax solution shall enable user-defined application of payments.

Offeror Response

- The PM function of the proposed tax solution shall support the creation of payment coupons.

Offeror Response

- The PM function of the proposed tax solution shall warehouse electronic payments that are scheduled to be processed at a later date.  The solution shall accommodate user cancellation of the warehoused payments.

Offeror Response

- The PM function of the proposed tax solution shall allow for transmission of received payments to the Commonwealth’s Contractor for acceptance of such payments (currently PNC Bank).

Offeror Response

- The PM function of the proposed tax solution shall allow users to designate financial accounting treatment for received payments and then updates the statewide accounting system via interface.

Offeror Response

- The PM function of the proposed tax solution shall provide reports and online display payment totals by type, quantity, amount, revenue code and effective dates to allow reconciliation of bank statements.

Offeror Response

- The PM function of the proposed tax solution shall interface with the DOR’s Business Tax System to accommodate processing of those payments for tax types outside the scope of the project.

Offeror Response

- The PM function of the proposed tax solution shall support payment acceptance at any point when in contact with taxpayers via any available payment method, within legislative requirements.

Offeror Response

- IFTA.

The selected Offeror shall describe how the proposed solution will handle the monthly International Fuel Tax Agreement Transmittals, Funding and Payment process as prescribed in Appendix O.2, IFTA, Inc. Clearinghouse User Manual, Appendix M.4, Procedures Manual, Appendix M.2, Audit Manual, Appendix M.3, Articles of Agreement and Appendix O.4, Funds Netting Rules to ensure collection and distribution of funds for each jurisdiction.

The selected Offeror shall also describe how the proposed solution will handle periodic (daily, weekly, etc.) IFTA demographic file and Interjurisdictional audit reports upload/download with the IFTA Clearinghouse, track delinquent funding payments, prorated payments and record, retain and adjust payments due to or owed from all IFTA jurisdictions.

Offeror Response

- Pass Through Entity Functionality (PTE).

DOR enforces PTE and owner personal income tax compliance.  In addition, Pennsylvania law requires partnerships to withhold corporate net income tax (CNI) for non-filing C corporation partners.

The Offeror shall describe how the proposed solution will provide for the following:

- Create automated work lists for the following case types: resident non-filers, resident under-reporters, nonresident non-filers and nonresident under-reporters.  PA RK-1/NRK-1 schedules (if no PA, then federal K-1 schedules) must be cross matched against the PA-40, Pennsylvania Personal Income Tax Return.   A summary page totals all K-1s attributed to an owner for seven of the eight classes of income plus guaranteed payments.  A potential tax assessment is calculated for discrepancies between the K-1 totals and the income classes reported or not reported on the PA-40.

Offeror Response

- Create automated work lists for partnerships with non-filing C corporation partners.  C corporation partners must be identified via a cross match with the DOR’s Business Tax System.  A potential CNI withholding tax is calculated.

Offeror Response

Offer shall describe how this requirement will be met:

PA law requires partnerships to withhold corporate net income tax (“CNI”) for non-filing C corporation partners.  Currently a DOR web based system creates an automated work list for this case type.  All non-filing corporate partners are identified and a potential CNI withholding tax is calculated.

Offeror Response

- Improvement and Gain Sharing Opportunities.  DOR or the selected Offeror may identify potential savings, enhanced quality in delivering technical and operational performance standards opportunities (each, a "Gain Sharing/Improvement Opportunity").

If either party, DOR or the selected Offeror, identifies a Gain Sharing/Improvement Opportunity, the parties shall discuss such Gain Sharing/Improvement Opportunity, including the likelihood that such Gain Sharing/Improvement Opportunity will result in savings to DOR and/or improved quality as to the technical and operational standards and, if approved by DOR, the selected Offeror shall further research the Gain Sharing/Improvement Opportunity and present a written proposal to DOR within a mutually agreed time frame.

The Offeror’s proposal shall include, as applicable, the estimated current costs, the recommended changes, the anticipated savings and/or improvements in the Technical and Operational Performance Standards that will be achieved by DOR and a proposed Change Request (including a project schedule) or Contract Supplement setting forth each party's responsibilities if the Gain Sharing/Improvement Opportunity is to be realized.

In the case of improved quality of enhanced technical and operational performance standards, a mutually agreed value shall be ascribed to such improved technical and operational enhanced performance standards and used as the basis for any gain sharing as hereinafter described.

If DOR agrees with selected Offeror’s proposal, the parties shall execute the change order or contract supplement, and the parties thereafter shall proceed to implement the Gain Sharing/Improvement Opportunity based on the terms and conditions specified therein.

The parties shall specify in the change order or contract supplement the gain sharing formula (if any) that will be applicable in order to compensate the Offeror with respect to the Gain Sharing/Improvement Opportunity; however, the parties anticipate that such gain sharing formula shall provide, at a minimum, that Offeror will be reimbursed by DOR for the Offeror’s actual cost of implementing such Gain Sharing/Improvement Opportunity and thereafter the Offeror will be entitled to fifty percent (50%) of the savings or value in the technical and operational enhanced performance standards for a period of two (2) years and DOR  will be entitled to the remaining fifty percent (50%) of the savings for value in improved technical and operational enhanced performance standards for a period of two (2) years, after which DOR will be entitled to all further savings or enhanced value.

Offeror Response

- Audits and Reporting. The Commonwealth shall have the right, at reasonable times and at a site designated by the Commonwealth, to audit the books, documents and records of the Contractor to the extent that the books, documents and records relate to costs or pricing data for the Contract. The Contractor agrees to maintain records which will support the prices charged and costs incurred for the Contract. The Contractor shall preserve books, documents, and records that relate to costs or pricing data for the Contract for a period of three (3) years from date of final payment. The Contractor shall give full and free access to all records to the Commonwealth and/or their authorized representatives.

- SOC Report.

This section applies to the Contractor and any relevant subcontractor who provides services for the Department’s identified critical functions, handles Sensitive Data, and/or hosts any related implemented system for the Department under the Agreement. For purposes of this section, “relevant subcontractor” includes any subcontractor that assists the Contractor in the critical functions of the Agreement, handles Sensitive Data, and/or assists with any related implemented system, excluding subcontractors that provide secondary services that are not pertinent to assisting the Contractor in the critical functions of the Agreement, handling Sensitive Data, and/or assisting with any related implemented system.

The initial SOC 2 Type 2 report will cover ‘start date’ through ‘end date’ with a report due to the DOR ‘date to be determined’. All subsequent reports shall cover July 1st through June 30th. The contractor and all relevant subcontractors agree to provide a complete copy of the final SOC 2 Type 2 report(s) to the Department within 90 days of the period ending date. This reporting requirement shall continue until the expiration date or upon the termination of this Agreement. All SOC2 Type 2 reports, including those of the Contractor and any relevant subcontractor, shall be provided at no additional expense to the Department. The Contractor and any relevant subcontractor shall provide to the Department, within 30 calendar days of the issuance of each report, a documented corrective action plan which addresses each exception contained in a report. The corrective action plan shall identify in detail the remedial action to be taken by the Contractor and/or subcontractor(s) along with the date(s) when each remedial action is to be implemented. The selected Offeror shall be required to submit a SOC report on a yearly basis throughout the effective period of the agreements. The SOC report must include, but not limited to, the five Trust Services Principles: Security, Availability, Processing Integrity, Confidentiality, and Privacy throughout the related 12-month period.

The selected Offeror shall have an independent service auditor annually perform an examination in accordance with attestation standards established by the American Institute of Certified Public Accountants (AICPA) (Attestation Engagements AT Section 101) to assess the suitability of the design of the controls and the operating effectiveness of the controls to meet the criteria for the principles set forth in TSP section 100, Trust Services Principles, Criteria, and Illustrations for Security, Availability, Processing Integrity, Confidentiality, and Privacy (AICPA, Technical Practice Aids) (applicable trust services principles).  The report will be in the form of a SOC 2 Type 2 report.  This report shall provide, but not limited to:

- A description of the Contractor’s system and an opinion on the fairness of the presentation of the description of the system

- The suitability of the design of the controls and the operating effectiveness of the controls to meet the criteria for the principles set forth in TSP section 100, Trust Services Principles, Criteria, and Illustrations for Security, Availability, Processing Integrity, Confidentiality, and Privacy (AICPA, Technical Practice Aids) (applicable trust services principles)

- A description of the tests of controls and results of the tests.

Offeror Response

- Financial Audits.

At any time up to and including six (6) years following the termination of the contract, DOR (itself or through its third party auditor or a state auditor) shall have the right upon reasonable advance written notice and on an annual basis to fully audit the books and records of selected Offeror to the extent reasonably necessary to confirm the accuracy and appropriateness of all invoices issued under the contract, including all supporting details, and to verify compliance with applicable Laws. If any audit demonstrates that the selected Offeror has overcharged or undercharged DOR, then either: (a) the selected Offeror promptly shall refund the over- charges to DOR; or (b) following receipt of selected Offeror’s invoice, DOR shall pay the undercharge. Further, if any overcharge is in excess of five percent (5%) of the aggregate charges incurred during the period to which the audit relates, then the selected Offeror shall reimburse DOR for the reasonable costs and expenses incurred to conduct such audit.

Offeror Response

- Operational and Security Audits by DOR.

Upon prior written notice, the selected Offeror shall make available to DOR and its auditors and inspectors (including internal and external personnel) for the purpose of performing such audits or inspections access at all reasonable times to: (a) the data and records relating to the services and Offeror's other obligations under the contract ; and (b) Offeror’s internal controls and systems as may be reasonably necessary to examine the Offeror’s performance of the services and compliance with its duties, responsibilities and obligations under the contract.  The selected Offeror shall provide to such auditors such assistance and support as they may reasonably request. If any audit reveals deficiencies, Offeror shall review the findings with DOR. If DOR and the selected Offeror mutually agree that there are deficiencies to be corrected, Offeror shall prepare and deliver to DOR a detailed plan that is reasonably acceptable to DOR for correcting all such deficiencies.

Offeror Response

- Maintenance of Records.

Selected Offeror and its subcontractors shall maintain books, records, documents and other evidence relating to the contract, including the selected Offeror’s performance, Minority and Women’s Business Enterprise participation, protection and use of DOR data and DOR's confidential information, and accounting procedures and practices which sufficiently and properly reflect all direct and indirect costs of any nature invoiced in the performance of the contract. The selected Offeror shall retain all such records for six (6) years after the expiration or termination of the contract. Records involving matters in litigation related to the contract shall be kept for either one (1) year following the termination of litigation, including all appeals, or six (6) years from the date of expiration or termination of the contract, whichever is later. Where selected Offeror ordinarily and regularly in the course of business creates and maintains its books, records, documents and other evidence relating to the contract electronically, the selected Offeror shall retain such electronically stored information in an electronic format that remains usable, searchable, retrievable and authentic for the periods set out herein, unless the parties specifically agree in writing to an alternative. Selected Offeror shall incorporate in its subcontracts with subcontractors the terms and conditions of this section. Books, records, documents, and other evidence of accounting procedures and practices related to the selected Offeror’s cost structure, including overhead, general and administrative expenses, and profit factors shall be exclude from DOR's or its auditors’ review unless the cost or any other material issue under the contract is calculated or derived from these factors.

Offeror Response

- Reports. The selected Offeror shall provide custom reports to be defined during the project. With approval from DOR during the project, the selected Offeror may substitute standard reports that are delivered with the baseline proposed tax solution or may modify such standard reports so long as DOR’s business and technical requirements for such reporting have been met. The Offeror’s obligation to provide such custom reports is limited to no more than 200 custom reports to be available at implementation in addition to those explicitly listed in Appendix O.1, Tax Modernization Functional and Technical Requirements.

Offeror Response

- Optional Services. The Offeror may propose the following options, but is not required to do so. DOR may include such proposed options as part of any contract award at its discretion based on cost, quality of proposed services, and other factors that it may deem applicable.

- Collection of receivables not processed in the tax system.

Offeror may provide an option that will allow DOR to process collections cases for debts that are not recorded or processed in the DOR tax systems.  This would be used during implementation staging and may be needed if DOR is called upon to collect balances due to other Commonwealth agencies. Key capabilities include but would not be limited to:

- Ability to import due balances, name, address, contact, and other information required to establish and pursue a collections case

- Ability to import tax due balances, taxpayer ID, name, address, contact, and other information from other systems in DOR and combine them into a collections case with debt from taxes processed in the tax system or creates a collections case if one does not currently exist

- Ability to automatically establish a collections case for non-tax debts

- Ability to establish a separate set of routing and priority rules for the non-tax debt

- Ability to account for collections against imported due balances

- Ability to calculate penalty and/or interest on imported balances

- Ability to initiate funds transfers when collections are made against imported debt

Offeror Response

- Offeror may provide an option to facilitate, plan and execute the cleansing of legacy data to be converted.  Such cleanup would relate to:

- Data cleansing services and toolset

- Standardization of name and address data

- Rectifying data integrity issues

- Identifying and resolving data synchronization issues

- Identifying and consolidating duplicate accounts

- Cleaning up open items in legacy systems

- Other cleanup, as required

- Offeror may include tools and approaches for identifying data problems as part of their proposed option. If DOR selects this option, it would assign business and IT personnel to review data, make decisions regarding data corrections, provide access to and information on legacy systems, make queries and extracts, and perform other functions to support the effort

Offeror Response

- The Offeror may propose additional services or products that it would like DOR to consider.  DOR may include or exclude such proposed options as part of any contract award at its discretion.

Offeror Response

- Service Level Agreements (SLA).

- The selected Offeror shall meet or exceed the service levels as described in Appendix S, DOR Service Level Agreements. Offeror shall describe how the proposed tax solution ensures compliance with SLAs. Offeror shall describe any proposed alternative SLAs and/or service credits

Offeror Response

- The Offeror may propose alternative SLAs and/or service credits; however, the proposal must be submitted based on the SLAs provided.

Offeror Response

- Any Performance Target not met will be considered a disruption of the Commonwealth’s operations under Section VI, TERMS AND CONDITIONS, Section 49, Warranties.

Offeror Response

- Maximum at risk amount: the total monthly amount of Service Credit shall not exceed fifteen percent (15%) of the monthly Solution Maintenance Operations and Support Report invoice amount, unless the escalated service credit as defined in Bullet I below applies, in which case the maximum at risk amount shall not exceed twenty percent (20%).

Offeror Response

- If the Offeror fails to meet the same Performance Target, as defined in Appendix S, DOR Service Level Agreements, for three (3) consecutive calendar months, the Offeror will be assessed an additional escalated Service Credit of five percent (5%) of the monthly Solution Maintenance, Operations and Support Report invoice amount beginning the following month and continuing each subsequent month until the Offeror has met the subject Performance Target for one full calendar month.  This escalated Service Credit is in addition to the monthly Service Credits assessed for not meeting the Performance Targets contained in Appendix S, DOR Service Level Agreements.

Offeror Response

- Solution Maintenance.

- The selected Offeror shall be fully responsible for the solution maintenance, operations, and support throughout the term of the contract.

Offeror Response

- The maintenance and support period will commence upon DOR’s written acceptance of the fully operational system.

Offeror Response

- The Offeror maintenance, operations, and support will include, but not be limited to:

- Application maintenance for COTS/Application Framework including Third Party software (e.g. software updates, bug fixes, and enhancements)

- Application maintenance for custom software (e.g. bug fixes and enhancements)

- Configuration changes that do not require source code changes

- Database administration (application specific)

- System interfaces

- Data integrity

- IT Service Management

- Business continuity

- Backup administration

- Communication and notifications regarding application maintenance

- Assistance and ongoing support regarding problems or issues, operation of the Solution, identification and resolution of data or system errors

Offeror Response

- The Offeror must work with DOR to ensure that system monitoring, backup and recovery, and disaster recovery procedures are planned, tested and executed successfully.

Offeror Response

- The Offeror must work with any hosting, system monitoring, backup and recovery, and disaster recovery contractors designated by DOR.

Offeror Response

- The Offeror must understand any development, deployment, and maintenance operations provided must adhere to the security plan for protecting the critical assets.

Offeror Response

- The Offeror must provide all software upgrades of the base Solution at no additional charge throughout the term of the contract resulting from this RFP.

Offeror Response

- The Offeror must ensure the system complies with all current and future IRS Pub 1075 requirements at no additional charge.

Offeror Response

- The Offeror must notify DOR of any additional upgrade which is considered an additional feature to the Solution. DOR, at its sole discretion, may choose to purchase the feature. The Offeror must provide a written quote for the additional features, for DOR approval.

Offeror Response

- All system maintenance must be completed outside of the Service Center hours and peak filing activity periods unless otherwise approved by DOR. It is recognized that, upon approval of DOR, emergency maintenance may need to be performed during core business hours.

Offeror Response

- The Offeror must follow DOR policies and procedures for notifications of scheduled maintenance, unscheduled maintenance, emergency maintenance, downtime, system errors, degraded performance, product releases, or other user impacting events.

Offeror Response

- The Solution must provide system messages at login to notify users of maintenance or other system events.

Offeror Response

- The Offeror must provide ongoing Third Party and Offeror’s COTS base software updates for the Solution, as they become available and are thoroughly tested. Updates may include, but are not limited to, defect resolution, patches and other improvements.

Offeror Response

- DOR approval must occur prior to implementing any software updates to any environments.

Offeror Response

- Software updates that modify features and functions must include updated system documentation.

Offeror Response

- The Offeror must work with DOR and other third party entities to perform Solution operations and support including, but not limited to, system monitoring, backup and recovery, and disaster recovery.

Offeror Response

- The Offeror must manage maintenance, enhancements and upgrades to the Solution as defined in the Release Management Plan described in Section III-5.D.

Offeror Response

- The Offeror must include a reasonable number of resources to implement system enhancements.

Offeror Response

- The Offeror must provide and manage a process to track, monitor and resolve reported problems/issues.

Offeror Response

- The Offeror must assist DOR in preparing ad hoc reports upon request.

Offeror Response

- The Offeror must provide off-hour system monitoring and respond to events.

Offeror Response

- Offeror shall describe the methodology for solution maintenance, operation and support, including:

- All types of support provided (i.e. telephone, web chat, and email). At a minimum, email and phone support must be provided.

- The methodology to classify problems, including resolution procedures and escalation process for each classification.

- The system monitoring processes, including:

  - The approach for monitoring system use and capacity.

  - The ability to forecast resource needs for the future based on analysis of available resource data.

  - The ability of the Solution to interface with external monitoring, messaging and reporting systems.

- How the Offeror will meet the system maintenance requirements, including normal and emergency maintenance.

- How software upgrades and updates will be identified, tested and how defects and changes will be handled due to these upgrades or updates, this includes COTS/Application Framework products that comprise the Solution.

Offeror Response

- Describe the product roadmap covering the next three (3) years (including the publication date) and how product upgrades would be made available to DOR.

Offeror Response

- Documentation. The Offeror shall describe the documentation formats available and methodology for maintaining documentation for its proposed tax solution. The selected Offeror shall develop and provide to DOR all system documentation at the time the implementation of a stage is presented for final acceptance as described in Section III-5. The documentation must be updated throughout the course of the project. The selected Offeror shall provide complete, well-written, and accurate technical, system, and user documentation. The selected Offeror shall provide complete source code for any custom developed applications or system components.  The documentation must be easy to follow, with each element, screen, and report fully documented.  This documentation must be customized to reflect the windows, screens, element names, modified and configured functionality, tax agency and other distinguishing characteristics, and site-specific configuration applicable to DOR.  All documentation must be made available in a format acceptable to DOR. Offeror shall include options for providing parts or all of the documentation online in its proposal.

Offeror Response

- Services Warranty. The Offeror represents and warrants to DOR that it shall perform all services in accordance with industry practices and standards generally applicable to such services; provided, however, that where the Contract or Contract Supplement specifies a particular standard or criteria for performance, this warranty is not intended to and does not diminish such standard or criteria for performance.

Offeror Response

- Emergency Preparedness. To support continuity of operations during an emergency, including a pandemic, the Commonwealth needs a strategy for maintaining operations for an extended period of time. One part of this strategy is to ensure that essential contracts that provide critical business services to the Commonwealth have planned for such an emergency and put contingencies in place to provide needed goods and services.

    - Describe how the Offeror anticipates such a crisis will impact its operations.

    - Describe Offeror’s emergency response continuity of operations plan. Attach a copy of the plan, or at a minimum, summarize how the plan addresses the following aspects of pandemic preparedness:

- Employee training (describe Offeror’s training plan, and how frequently it will be shared with employees)

- Identified essential business functions and key employees (within Offeror) necessary to carry them out

- Contingency plans for:

- How Offeror will handle staffing issues when a portion of key employees are incapacitated due to illness.

- How Offeror employees will carry out the essential functions if contagion control measures prevent them from coming to the primary workplace.

- How Offeror will communicate with staff and suppliers when primary communications systems are overloaded or otherwise fail, including key contacts, chain of communications (including suppliers), etc.

- How and when Offeror’s emergency plan will be tested, and if the plan will be tested by a third-party.

Offeror Response

- Reports and Project Control.

- Project Management Plan. The selected Offeror shall be responsible for the creation and maintenance of high level and detailed project plans and team level sub-plans throughout each stage of the project.

- Project Planning.

The project plan must describe the scope of work for the project and how the scope will be managed.  The project plan shall act as a confirmation of project scope, phasing, implementation objectives, and be detailed enough to ensure the product is delivered on time, within projected estimates, and meets all requirements as specified in the RFP.  A detailed project plan must be created at each stage of the implementation. The project plan must include, but is not limited to:

- Project Charter

- Project Scope Statement

- Scope Management Process

- Major Milestones /Deliverables

- Work Breakdown Structure (WBS)

- Timeline

- Project Organization.

In conjunction with initial project planning activities, the selected Offeror shall create a governance and project organization chart with accompanying narrative describing roles and responsibilities for Offeror and DOR staff, executive, or governance body. The organization chart and roles/responsibilities description will be subject to DOR approval. These materials will be developed at each stage of the project and updated periodically as the project proceeds; staff changes are made or as otherwise required by project circumstances.

- Documented Project Organization

- Requirements Management Plan.

The requirements management plan must describe the process and approach to manage and address requirements throughout the life of the project.  The requirements management plan shall include:

- Requirements Management Process

- Roles and Responsibilities

- Requirements Traceability Matrix (RTM)

- Risk Management Plan.

The risk management plan must describe the approach used to manage risk throughout the life of the project, how contingency plans are implemented, and how project reserves are allocated to handle the risks.  The plan will include the methods for identifying risks, tracking risks, documenting response strategies, and communicating risk information.  The risk management plan shall include:

- Risk Management Process

- Roles and Responsibilities

- Rules/Procedures

- Risk Impact Analysis Approach

- Tools

- Issue Management Plan.

The issue management plan must describe the approach for capturing and managing issues throughout the life of the project to ensure the project is moving forward and avoids unnecessary delays.  The issues management plan shall include:

- Issues Management Approach

- Roles and Responsibilities

- Tools

- Change Control Management Plan.

The change control management described in Appendix R, Change Management Process shall be used as the approach to effectively manage changes throughout the life of a project. The plan includes the process to track change requests from submittal to final disposition (submission, coordination, review, evaluation, categorization), the method used to communicate change requests and their status (approved, deferred, or rejected), the escalation process if changes cannot be resolved by the review team, and the process for project re-baselining.  Appendix V, Request For Change Form shall be utilized for all changes.

- Communications Management Plan.

The communication management plan must describe the communications process that will be used throughout the life of the project.  The process must include the tools and techniques that will provide timely and appropriate generation, collection, distribution, storage, retrieval and disposition of project information.   The communications management plan shall include:

- Communications Management Process

- Roles and Responsibilities

- Reporting Tools and Techniques

- Meeting Types and Frequency

- Issues and Risk Tracking.

The creation and updating of these documents, which are part of the overall project plan, are the responsibility of the selected Offeror’s project director and must be refined and approved in conjunction with DOR project management. Updates must be made as appropriate during the project. At a minimum, this will occur at or near the beginning of each stage.

- Issue Log

- Risk Log

- Time Management Plan.

The time management plan must describe the process for controlling the proposed schedule and how the achievement of tasks and milestones will be identified and reported.  The plan must also detail the process to identify, resolve, and report resolution of problems such as schedule slippage.  The time management plan will include:

- Time Management Process

- Role and Responsibilities

- Tools and Techniques

- Work Plan

Where appropriate, a PERT or GANTT chart display should be used to show project, task, and time relationship.

- Meetings.

- Kick-off Meeting.

The selected Offeror and DOR shall conduct a kick-off meeting for each stage of the project. The initial project kick-off meeting shall occur within ten (10) business days of notice to proceed.

- Status Meetings.

Throughout the project, the selected Offeror’s project manager and requested members of the team shall attend weekly status meetings with the DOR project manager. The weekly meetings will follow a pre-set agenda but must also allow the Offeror or DOR the option to discuss other issues that concern either party. The DOR project manager has the option of requiring additional status meetings and associated status reports.

- Daily Briefing Meeting.

Throughout the project, the selected Offeror’s project director, shall participate in a briefing meeting with the DOR project director, steering committee, and other DOR staff as requested.

Offeror Response

- Status Reports. The selected Offeror shall provide weekly electronic status reports on the project, which are due to the DOR project manager at least twenty-four (24) hours before each meeting unless the parties agree to a different time frame during project planning. The Offeror’s proposed format and level of detail for the status report will be subject to DOR approval.

Status reports must contain, at a minimum, descriptions of the following:

- Any issues encountered and their current disposition

- Whether deadlines were met

- Any issues that need to be addressed before proceeding to the next task

- Anticipated tasks to be completed in the next week

- Tasks timely completed, tasks not timely completed, and tasks where delays are expected

- Updated project schedule

- Status of open issues

Offeror Response

- Ad-hoc and Executive Steering Committee Meetings. The selected Offeror’s project director, project manager or designee will attend and participate in all project-related meetings as requested.  The Offeror may be required to prepare materials and make formal presentations at these meetings.

Offeror Response

- Use of a Project Repository.

The selected Offeror shall establish and maintain a project repository on DOR’s licensed standard software.  This repository will contain all document based work products, document based deliverables, issues descriptions and related analysis, memos, and other project documents. The Offeror shall establish and use document creation, naming, and version control procedures.

Offeror Response

- Problem Identification Report.

The selected Offeror shall establish and maintain an “as required” report, identifying problem areas.  The report should describe the problem and its impact on the overall project and on each affected task.  It should list possible courses of action with advantages and disadvantages of each, and include Offeror recommendations with supporting rationale.

Offeror Response

- Monthly SLA Report.

The selected Offeror shall provide a monthly SLA report (within five (5) business days of months end).  Report must provide statistical data to track compliance with the SLAs as described in Appendix S, DOR Service Level Agreements.

Offeror Response

- Objections and Additions to Standard Contract Terms and Conditions.  The Offeror will identify which, if any, of the terms and conditions (contained in Part VI) it would like to negotiate and what additional terms and conditions the Offeror would like to add to the standard contract terms and conditions.  The Offeror’s failure to make a submission under this paragraph will result in its waiving its right to do so later, but the Issuing Office may consider late objections and requests for additions if to do so, in the Issuing Office’s sole discretion, would be in the best interest of the Commonwealth.  The Issuing Office may, in its sole discretion, accept or reject any requested changes to the standard contract terms and conditions.  The Offeror shall not request changes to the other provisions of the RFP, nor shall the Offeror request to completely substitute its own terms and conditions for Part VI.  All terms and conditions must appear in one integrated contract.  The Issuing Office will not accept references to the Offeror’s, or any other, online guides or online terms and conditions contained in any proposal.

Regardless of any objections set out in its proposal, the Offeror must submit its proposal, including the cost proposal, on the basis of the terms and conditions set out in Part VI.  The Issuing Office will reject any proposal that is conditioned on the negotiation of the terms and conditions set out in Part VI or to other provisions of the RFP as specifically identified above.

Offeror Response

PART IV

COST SUBMITTAL

- Cost Submittal.   The information requested in this Part IV shall constitute the Cost Submittal.  The Cost Submittal shall be submitted electronically in accordance with Part I, Section I-11A.  The total proposed cost should be broken down into the components set forth in Appendix C – Cost Submittal Worksheet.  The percentage of commitment to Small Diverse Businesses and Small Businesses should not be stated in the Cost Submittal. Offerors should not include any assumptions in their cost submittals.  If the Offeror includes assumptions in its cost submittal, the Issuing Office may reject the proposal.  Offerors should direct in writing to the Issuing Office pursuant to Part I, Section I-8 of this RFP any questions about whether a cost or other component is included or applies.  All Offerors will then have the benefit of the Issuing Office’s written answer so that all proposals are submitted on the same basis.

The Issuing Office will reimburse the selected Offeror for work satisfactorily performed after execution of a written contract and the start of the contract term, in accordance with contract requirements, and only after the Issuing Office has issued a notice to proceed.

PART V

SMALL DIVERSE BUSINESS AND SMALL BUSINESS PARTICIPATION SUBMITTAL

- Small Diverse Business and Small Business General Information.  The Issuing Office encourages participation by Small Diverse Businesses and Small Businesses as prime contractors, and encourages all prime contractors to make significant commitments to use Small Diverse Businesses and Small Businesses as subcontractors and suppliers.

A Small Business must meet each of the following requirements:

- The business must be a for-profit, United States business;

- The business must be independently owned;

- The business may not be dominant in its field of operation;

- The business may not employ more than 100 full-time or full-time equivalent employees;

- The business, by type, may not exceed the following three-year average gross sales:

  - Procurement Goods and Services:  $20 million

  - Construction:  $20 million

  - Building Design Services:  $7 million

  - Information Technology Goods and Services:  $25 million

For credit in the RFP scoring process, a Small Business must complete the DGS/BDISBO self-certification process.  Additional information on this process can be found at:  http://www.dgs.pa.gov/Businesses/Small%20Business%20Contracting%20Program/Pages/default.aspx.

A Small Diverse Business is a DGS-verified minority-owned small business, woman-owned small business, veteran-owned small business, service-disabled veteran-owned small business, LGBT-owned small business, Disability-owned small business, or other small businesses as approved by DGS, that are owned and controlled by a majority of persons, not limited to members of minority groups, who have been deprived of the opportunity to develop and maintain a competitive position in the economy because of social disadvantages.

For credit in the RFP scoring process, a Small Diverse Business must complete the DGS verification process.  Additional information on this process can be found at:  http://www.dgs.pa.gov/Businesses/Minority,%20Women%20and%20Veteran%20Businesses/Pages/default.aspx.

An Offeror that qualifies as a Small Diverse Business or a Small Business and submits a proposal as a prime contractor is not prohibited from being included as a subcontractor in separate proposals submitted by other Offerors.

A Small Diverse Business or Small Business may be included as a subcontractor with as many prime contractors as it chooses in separate proposals.

The Department’s directory of self-certified Small Businesses and DGS/BDISBO-verified Small Diverse Businesses can be accessed from:  http://www.dgs.pa.gov/Businesses/Minority,%20Women%20and%20Veteran%20Businesses/Small-Diverse-Business-Verification/Pages/Finding-Small-Diverse-Businesses.aspx.

Questions regarding the Small Diverse Business and Small Business Programs, including questions about the self-certification and verification processes can be directed to:

Department of General Services

Bureau of Diversity, Inclusion and Small Business Opportunities (BDISBO)

Room 601, North Office Building

Harrisburg, PA 17125

Phone:  (717) 783-3119

Fax:  (717) 787-7052

Email:  RA-BDISBOVerification@pa.gov

Website:    www.dgs.pa.gov

- Small Diverse Business and Small Business (SDB/SB) Participation Submittal  All Offerors are required to submit electronically via email to the [resource account] the Small Diverse Business and Small Business Participation Submittal Form contained in (Appendix D) and related Letter(s) of Intent (Appendix E).  The submittal must be in its own electronic file, separate from the remainder of the proposal, and must be provided on the Small Diverse Business and Small Business Participation Submittal form, with information as follows:

- Offerors must indicate their status as a Small Diverse Business and as a Small Business through selection of the appropriate checkboxes.

- Offerors must include a numerical percentage which represents the total percentage of the total cost in the Cost Submittal that the Offeror commits to paying to Small Diverse Businesses and Small Businesses as subcontractors.

- Offerors must include a listing of and required information for each of the Small Diverse Businesses and/or Small Businesses with whom they will subcontract to achieve the participation percentages outlined on the Small Diverse Business and Small Business Participation Submittal.

- Offerors must include a Letter of Intent (attached as Appendix E is a Letter of Intent template which may be used to satisfy these requirements) signed by both the Offeror and the Small Diverse Business or Small Business for each of the Small Diverse Businesses and Small Businesses identified in the Small Diverse Business and Small Business Participation Submittal form.  At minimum, the Letter of Intent must include the following:

- The fixed numerical percentage commitment and associated estimated dollar value of the commitment made to the Small Diverse Business or Small Business; and

- A description of the services or supplies the Small Diverse Business or Small Business will provide; and

- The timeframe during the initial contract term and any extensions, options and renewals when the Small Diverse Business or Small Business will perform or provide the services and/or supplies; and

- The name and telephone number of the Offeror’s point of contact for Small Diverse Business and Small Business participation; and

- The name, address, and telephone number of the primary contact person for the Small Diverse Business or Small Business.

- Each Small Diverse Business and Small Business commitment which is credited by BDISBO along with the overall percentage of Small Diverse Business and Small Business commitments will become contractual obligations of the selected Offeror.

NOTE:  Offerors will not receive credit for any commitments for which information as above is not included in the Small Diverse Business and Small Business Participation Submittal.  Offerors will not receive credit for stating that after the contract is awarded they will find a Small Diverse or Small Business.

NOTE: Equal employment opportunity and contract compliance statements referring to company equal employment opportunity policies or past contract compliance practices do not constitute proof of Small Diverse Business and/or Small Business Status or entitle an Offeror to receive credit for Small Diverse Business or Small Business participation.

- Contract Requirements—Small Diverse Business and Small Business Participation.

All contracts containing Small Diverse Business and Small Business Participation must contain the following contract provisions to be maintained through the initial contract term and any subsequent options or renewals:

- Each Small Diverse Business and Small Business commitment which was credited by BDISBO and the total percentage of such Small Diverse Business and Small Business commitments made at the time of proposal submittal, BAFO or contract negotiations, as applicable, become contractual obligations of the selected Offeror upon execution of its contract with the Commonwealth.

- All Small Diverse Business and Small Business subcontractors credited by BDISBO must perform at least 50% of the work subcontracted to them.

- The individual percentage commitments made to Small Diverse Businesses and Small Businesses cannot be altered without written approval from BDISBO.

- Small Diverse Business and Small Business commitments must be maintained in the event the contract is assigned to another prime contractor.

- The selected Offeror and each Small Diverse Business and Small Business for which a commitment was credited by BDISBO must submit a final, definitive subcontract agreement signed by the selected Offeror and the Small Diverse Business and/or Small Business to BDISBO within 30 days of the final execution date of the Commonwealth contract.  A Model Subcontract Agreement which may be used to satisfy this requirement is provided in Appendix F – Model Form of Small Diverse and Small Business Subcontract Agreement. The subcontract must contain:

    - The specific work, supplies or services the Small Diverse Business and/or Small Business will perform; location for work performed; how the work, supplies or services relate to the project; and the specific timeframe during the initial term and any extensions, options and renewals of the prime contract when the work, supplies or services will be provided or performed.

    - The fixed percentage commitment and associated estimated dollar value that each Small Diverse Business and/or Small Business will receive based on the final negotiated cost for the initial term of the prime contract.

    - Payment terms indicating that the Small Diverse Business and/or Small Business will be paid for work satisfactorily completed within 14 days of the selected Offeror’s receipt of payment from the Commonwealth for such work.

    - Commercially reasonable terms for the applicable business/industry that are no less favorable than the terms of the selected Offeror’s contract with the Commonwealth and that do not place disproportionate risk on the Small Diverse Business and/or Small Business relative to the nature and level of the Small Diverse Business’ and/or Small Business’ participation in the project.

- If the selected Offeror and a Small Diverse Business or Small Business credited by BDISBO cannot agree upon a definitive subcontract within 30 days of the final execution date of the Commonwealth contract, the selected Offeror must notify BDISBO.

- The Selected Offeror shall complete the Prime Contractor’s Quarterly Utilization Report and submit it to the contracting officer of the Issuing Office and BDISBO within ten (10) business days at the end of each quarter of the contract term and any subsequent options or renewals.  This information will be used to track and confirm the actual dollar amount paid to Small Diverse Business and Small Business subcontractors and suppliers and will serve as a record of fulfillment of the contractual commitment. If there was no activity during the quarter, the form must be completed by stating “No activity in this quarter.” A late fee of $100.00 per day may be assessed against the Selected Offeror if the Utilization Report is not submitted in accordance with the schedule above.

- The Selected Offeror shall notify the Contracting Officer of the Issuing Office and BDISBO when circumstances arise that may negatively impact the selected Offeror’s ability to comply with Small Diverse Business and/or Small Business commitments and to provide a corrective action plan. Disputes will be decided by the Issuing Office and DGS.

- If the Selected Offeror fails to satisfy its Small Diverse Business and/or Small Business commitment(s), it may be subject to a range of sanctions BDISBO deems appropriate.  Such sanctions include, but are not limited to, one or more of the following: a determination that the selected Offeror is not responsible under the Contractor Responsibility Program; withholding of payments; suspension or termination of the contract together with consequential damages; revocation of the selected Offeror’s Small Diverse Business status and/or Small Business status; and/or suspension or debarment from future contracting opportunities with the Commonwealth.

PART VI

IT CONTRACT TERMS AND CONDITIONS

# DEFINITIONS.

  - Agency:  The department, board, commission or other agency of the Commonwealth of Pennsylvania listed as the Purchasing Agency.  If a COSTARS entity or external procurement activity has issued an order against this Contract, that entity shall also be identified as “Agency.”

  - Contract:  The integrated documents as defined in Section 11, Order of Precedence.

  - Contracting Officer.  The person authorized to administer this Contract for the Commonwealth and to make written determinations with respect to the Contract.

  - Data.  Any recorded information, regardless of the form, the media on which it is recorded or the method of recording.

  - Days.  Calendar days, unless specifically indicated otherwise.

  - Developed Works.  All of the fully or partially complete property, whether tangible or intangible prepared by the Contractor for ownership by the Commonwealth in fulfillment of the requirements of this Contract, including but not limited to:  documents; sketches; drawings; designs; works; papers; files; reports; computer programs; documentation; data; records; software; samples; literary works and other works of authorship.  Developed Works include all material necessary to exercise all attributes of ownership or of the license granted in Section 50, Ownership of Developed Works.

  - Documentation.  All materials required to support and convey information about the Services or Supplies required by this Contract, including, but not limited to:  written reports and analyses; diagrams maps, logical and physical designs; system designs; computer programs; flow charts; and disks and/or other machine-readable storage media.

  - Expiration Date:  The last valid date of the Contract, as indicated in the Contract documents to which these IT Contract Terms and Conditions are attached.

  - Purchase Order:  Written authorization for Contractor to proceed to furnish Supplies or Services.

  - Proposal.  Contractor’s response to a Solicitation issued by the Issuing Agency, as accepted by the Commonwealth.

  - Services.  All Contractor activity necessary to satisfy the Contract.

  - Software.  A collection of one or more programs, databases or microprograms fixed in any tangible medium of expression that comprises a sequence of instructions (source code) to carry out a process in, or convertible into, a form executable by an electronic computer (object code).

  - Solicitation.  A document issued by the Commonwealth to procure Services or Supplies, e.g., Request for Proposal; Request for Quotation; Supplier Pricing Request; or Invitation for Bid, including all attachments and addenda thereto.

  - Supplies.  All tangible and intangible property including, but not limited to materials and equipment, provided by the Contractor to satisfy the Contract.

# TERM OF CONTRACT

  - Term.  The term of the Contract shall commence on the Effective Date and shall end on the Expiration Date identified in the Contract, subject to the other provisions of the Contract.

  - Effective Date:  The Effective Date shall be one of the following:

    - the date the Contract has been fully executed by the Contractor and all approvals required by Commonwealth contracting procedures have been obtained; or

    - the date stated in the Contract, whichever is later.

# COMMENCEMENT OF PERFORMANCE

  - General.  The Contractor shall not commence performance and the Commonwealth shall not be liable to pay the Contractor for any supply furnished or work performed or expenses incurred, until both of the following have occurred:

    - the Effective Date has occurred; and

    - the Contractor has received a Purchase Order or other written notice to proceed signed by the Contracting Officer.

  - Prohibition Prior to Effective Date.  No Commonwealth employee has the authority to verbally direct the commencement of any Service or delivery of any Supply under this Contract prior to the date performance may commence.  The Contractor hereby waives any claim or cause of action for any Service performed or Supply delivered prior to the date performance may commence.

# EXTENSION OF CONTRACT TERM

The Commonwealth reserves the right, upon notice to the Contractor, to extend the term of the Contract for up to three (3) months upon the same terms and conditions.

# ELECTRONIC SIGNATURES

# The Contract and/or Purchase Orders may be electronically signed by the Commonwealth.

    - Contract.  “Fully Executed” at the top of the first page of the Contract output indicates that the signatures of all the individuals required to bind the Commonwealth to the terms of the Contract have been obtained.  If the Contract output form does not have “Fully Executed” at the top of the first page, the Contract has not been fully executed.

    - Purchase Orders.  The electronically-printed name of the Purchasing Agent on the Purchase Order indicates that all approvals required by Commonwealth contracting procedures have been obtained.

  - The Commonwealth and the Contractor specifically agree as follows:

    - Written signature not required.  No handwritten signature shall be required in order for the Contract or Purchase Order to be legally enforceable.

    - Validity; admissibility.  The parties agree that no writing shall be required in order to make the Contract or Purchase Order legally binding, notwithstanding contrary requirements in any law or regulation.  The parties hereby agree not to contest the validity or enforceability of the Contract executed electronically, or acknowledgement issued electronically, under the provisions of a statute of frauds or any other applicable law relating to whether certain agreements be in writing and signed by the party bound thereby.  Any genuine Contract or acknowledgement executed or issued electronically, if introduced as evidence on paper in any judicial, arbitration, mediation, or administrative proceedings, will be admissible as between the parties to the same extent and under the same conditions as other business records originated and maintained in documentary form.  Neither party shall contest the admissibility of copies of a genuine Contract or acknowledgements under either the business records exception to the hearsay rule or the best evidence rule on the basis that the Contract or acknowledgement were not in writing or signed by the parties.  A Contract or acknowledgment shall be deemed to be genuine for all purposes if it is transmitted to the location designated for such documents.

# Verification.  Each party will immediately take steps to verify any document that appears to be obviously garbled in transmission or improperly formatted to include re-transmission of any such document if necessary.

# PURCHASE ORDERS

# Purchase Orders.  The Commonwealth may issue Purchase Orders against the Contract or issue a Purchase Order as the Contract.  These Purchase Orders constitute the Contractor’s authority to make delivery.  All Purchase Orders received by the Contractor up to, and including, the Expiration Date of the Contract are acceptable and must be performed in accordance with the Contract.  Each Purchase Order will be deemed to incorporate the terms and conditions set forth in the Contract.

  - Electronic transmission.  Purchase Orders may be issued electronically or through facsimile equipment.  The electronic transmission of a purchase order shall require acknowledgement of receipt of the transmission by the Contractor.

  - Receipt.  Receipt of the electronic or facsimile transmission of the Purchase Order shall constitute receipt of a Purchase Order.

  - Received next business day.  Purchase Orders received by the Contractor after 4:00 p.m. will be considered received the following business day.

  - Commonwealth Purchasing Card.  Purchase Orders under $10,000 in total amount may also be made in person or by telephone using a Commonwealth Purchasing Card.  When an order is placed by telephone, the Commonwealth agency shall provide the agency name, employee name, credit card number and expiration date of the card.  The Contractor agrees to accept payment through the use of a Commonwealth Purchasing card.

# CONTRACT SCOPE

The Contractor agrees to furnish the requested Services and Supplies to the Commonwealth as such Services and Supplies are defined in this Contract.

# ACCESS TO COMMONWEALTH FACILITIES.

If the Contractor must perform work at a Commonwealth facility outside of the daily operational hours set forth by the Commonwealth, it must make arrangements with the Commonwealth to assure access to the facility and equipment.  No additional payment will be made on the basis of lack of access.

# NON-EXCLUSIVE CONTRACT

The Commonwealth reserves the right to purchase Services and Supplies within the scope of this Contract through other procurement methods whenever the Commonwealth deems it to be in its best interest.

# INFORMATION TECHNOLOGY POLICIES

  - General.  The Contractor shall comply with the IT standards and policies issued by the Governor’s Office of Administration, Office for Information Technology (located at http://www.oa.pa.gov/Policies/Pages/itp.aspx), including the accessibility standards set out in IT Policy ACC001, Accessibility Policy.  The Contractor shall ensure that Services and Supplies procured under the Contract comply with the applicable standards.  In the event such standards change during the Contractor’s performance, and the Commonwealth requests that the Contractor comply with the changed standard, then any incremental costs incurred by the Contractor to comply with such changes shall be paid for pursuant to a change order to the Contract.

  - Waiver.  The Contractor may request a waiver from an ITP by providing detailed written justification as to why the ITP cannot be met.  The Commonwealth may either waive the ITP in whole or in part, or require that the Contractor provide an acceptable alternative.  Any Commonwealth waiver of the requirement must be in writing.

# ORDER OF PRECEDENCE

If any conflicts or discrepancies should arise in the terms and conditions of this Contract, or the interpretation thereof, the order of precedence shall be:

  - The documents containing the parties’ signatures;

  - The IT Contract Terms and Conditions;

  - The Proposal; and

  - The Solicitation.

# CONTRACT INTEGRATION

  - Final contract.  This Contract constitutes the final, complete, and exclusive Contract between the parties, containing all the terms and conditions agreed to by the parties.

  - Prior representations.  All representations, understandings, promises, and agreements pertaining to the subject matter of this Contract made prior to or at the time this Contract is executed are superseded by this Contract.

  - Conditions precedent.  There are no conditions precedent to the performance of this Contract except as expressly set forth herein.

  - Sole applicable terms.  No contract terms or conditions are applicable to this Contract except as they are expressly set forth herein.

  - Other terms unenforceable.  The Contractor may not require the Commonwealth or any user of the Services or Supplies acquired within the scope of this Contract to sign, click through, or in any other way agree to any terms associated with use of or interaction with those Services and/or Supplies, unless the Commonwealth has approved the terms in writing in advance under this Contract, and the terms are consistent with this Contract.  Further, changes to terms may be accomplished only by processes set out in this Contract; no quotations, invoices, business forms or other documentation, or terms referred to therein, shall become part of this Contract merely by their submission to the Commonwealth or their ordinary use in meeting the requirements of this Contract. Any terms imposed upon the Commonwealth or a user in contravention of this Subsection 12(e) must be removed at the direction of the Commonwealth, and shall not be enforced or enforceable against the Commonwealth or the user.

# SERVICES

  - The Contractor agrees to provide the services to the Commonwealth as such services are defined in this Contract, the RFP and the Contractor’s Proposal, and in accordance with the terms of this Contract.

  - The services set forth in (a) above shall be collectively referenced as the “Services,” as they may evolve during the Term of the Contract or be supplemented, enhanced, modified or replaced pursuant to the terms hereof.

  - The Services provided under this Contract are not exclusive to Contractor.  The Commonwealth may in-source or re-procure any or all of the Services.

  - The Commonwealth may request a change to the Services to increase or decrease the amount of the Services provided under this Contract, according to Commonwealth's demand for the Services.  The parties shall use the Change Control Procedures to implement the change and revise the fees as applicable.

  - Except as may be necessary on an emergency basis to maintain the continuity of the Services or in the event of a declared disaster, Contractor shall not, without Commonwealth's written consent, modify (1) the composition of the Services, (2) the manner in which the Services are to be provided or delivered if such modification would have an adverse effect on the operations of Commonwealth, or (3) the applicable Services Levels.

  - Except as otherwise expressly provided in this Contract, Contractor is responsible for providing, and is financially and operationally responsible for, the facilities, personnel, equipment, materials, technical knowledge, expertise and other resources necessary to provide the Services (including all upgrades, improvements, replacements and additions to such resources).

  - As part of the Services, Contractor is responsible for obtaining, and has financial responsibility for, all necessary licenses, consents, approvals, permits and authorizations that are legally required to be obtained in order for Contractor to perform the Services.  Commonwealth shall reasonably cooperate with and assist Contractor in obtaining any such licenses, consents, approvals, permits and authorizations.

  - Each party shall identify, and notify the other party of, any changes in applicable statutes, regulations, or policies that may directly or indirectly relate to Contractor's performance of the Services.  Contractor and Commonwealth shall work together to identify any impact of such changes upon Commonwealth's use, or Contractor's delivery, of the Services.  Contractor shall be responsible for any fines and penalties arising from its noncompliance with any such identified  statutes, regulations, or policies relating to the business of providing the Services and shall not be responsible for any fines and penalties assessed against Commonwealth by federal governmental entities from Commonwealth's noncompliance with any federal legislative enactments or federal regulatory requirements relating to Commonwealth's operations that does not result from Contractor's actions or inactions under this Contract.  As part of the Services, Contractor shall, if possible, perform the Services regardless of changes in legislative enactments or regulatory requirements.  If such changes prevent Contractor from performing any of its obligations under this Contract or increase Contractor's costs in connection therewith, Contractor shall provide written notice thereof to Commonwealth within five (5) days of learning of the change and, if possible, will develop and implement a suitable workaround until such time as Contractor can fully perform its obligations under this Contract without such workaround. Contractor shall bear any costs relating to any legislative enactments and regulatory requirements relating to its business, and Commonwealth shall bear all reasonable out of pocket expenses, excluding attorney's fees, incurred by Contractor relating to legislative enactments and regulatory requirements that require modification of the Services by Contractor.  If the parties are unable to agree as to the allocation of such costs, the changes and costs that are the subject of this Section 13(g) shall be subject to the Change Control Procedures.

# TRANSITION

  - Transition. Contractor shall perform the Transition Services, including provision of any deliverables described in the Transition Plan. Contractor shall accomplish the Transition in a transparent, seamless, orderly, and uninterrupted manner. Contractor’s responsibilities with respect to the transition include:

    - Transfer of the Services to Contractor and subsequent transition of the Services to realize any planned cost reductions and Service performance improvements in accordance with the Transition Plans agreed to by Commonwealth and including a number of Transition Milestones;

    - Performing the transition without disruption to Commonwealth’s operations;

    - Assuming responsibility for all costs associated with the transition; and

    - Otherwise performing such transition and migration tasks as are necessary to enable Contractor to provide the Services in accordance with the terms of the Contract, including the applicable Service Levels.

  - Transition Plan. The preliminary Transition Plan is attached to this Contract as part of Contractor’s Proposal. Contractor shall complete, and submit to Commonwealth for review a final Detailed Transition Plan on or before the date set forth in Appendix Z (Transition Milestones). If a Transition Plan submitted by Contractor is not acceptable to Commonwealth, Contractor will address and resolve any questions or concerns Commonwealth may have and will promptly incorporate any modifications, additions or deletions requested by Commonwealth. Contractor will revise and resubmit the Transition Plan until accepted by Commonwealth. Upon Commonwealth's acceptance, the Transition Plan shall automatically be incorporated into this Contract and shall supersede and replace all prior transition plans. The Transition Plan shall detail the specific activities to be performed by each party, and, unless otherwise requested by Contractor and agreed to by Commonwealth in its sole discretion, shall be consistent in all material respects with any preliminary Transition Plan, including with respect to the activities, Deliverables, Transition Milestones, and Transition Milestone Credits described therein.

The parties recognize and agree that timeliness is important for a successful Transition and have designated certain actions and projects in the Detailed Transition Plan as Transition Milestones (“Transition Milestones”). Contractor shall achieve all such Transition Milestone by the date corresponding thereto in Appendix Z (Transition Milestones). Without limiting the foregoing, the Detailed Transition Plan shall specify, among other things:

    - the Deliverables to be completed by Contractor,

    - the date(s) by which each such activity or Deliverable is to be completed (the "Transition Milestones"),

    - a process and set of standards to which Contractor shall adhere in the performance of the Transition Services and that shall enable Commonwealth to determine whether Contractor has successfully completed the transition and the activities and Deliverables associated with each Transition Milestone,

    - any transition responsibilities to be performed or transition resources to be provided by Commonwealth and/or Commonwealth Customers,

    - any transition responsibilities to be performed or transition resources to be provided by another Commonwealth contractor, and

    - a detailed description of the processes and procedures that Contractor will implement (and associated implementation schedules) to effect the seamless integration and coordination of the Services with related services to be provided by other Commonwealth contractors.

The Transition Plan shall identify any related documents contemplated by this Contract and/or required to effectuate the transition that shall be executed by either of the parties.

  - Performance. Contractor shall perform the Transition Services in accordance with the timetable and the Transition Milestones set forth in the Detailed Transition Plan. Contractor shall assist Commonwealth in connection with Commonwealth's evaluation or testing of the Deliverables set forth in the Detailed Transition Plan. Except as otherwise expressly stipulated in the Detailed Transition Plan, Contractor shall perform the Transition Services in a manner that shall not (i) disrupt or have an unnecessary adverse impact on the activities or operations of Commonwealth or the Commonwealth Customers, (ii) materially, as reasonably determined by the Commonwealth, degrade the Services then being received by Commonwealth or the Commonwealth Customers or (iii) materially, as reasonably determined by the Commonwealth, disrupt or interfere with the ability of Commonwealth or the Commonwealth Customers to obtain the full benefit of the Services. In Contractor’s performance and completion of Transition Services, no functionality of Commonwealth’s then current business operations or environment will be discontinued until Contractor demonstrates to Commonwealth’s reasonable satisfaction that the affected processes and operations have been successfully migrated to Contractor’s target environment and are functioning properly in that environment.

Without limiting its obligations or responsibilities, prior to undertaking any transition activity, Contractor shall discuss with Commonwealth and the relevant Commonwealth Customers all known Commonwealth and Commonwealth Customer-specific material risks and shall not proceed with such activity until Commonwealth is reasonably satisfied with the plans with regard to such risks (provided that, neither Contractor's disclosure of any such risks to Commonwealth, nor Commonwealth’s acquiescence in Contractor's plans, shall operate or be construed as limiting Contractor's responsibility under this Contract). Contractor will, at Commonwealth’s request, participate in transition meetings with other Commonwealth contractors. Commonwealth reserves the right to monitor, test and otherwise observe and participate in transition.  Contractor will notify Commonwealth without delay if any Commonwealth monitoring, testing or participation has caused (or Contractor expects it to cause) a problem or delay in transition and work with Commonwealth to prevent or circumvent the problem or delay.

  - Reports. Beginning on the Effective Date, Contractor shall meet at least weekly with the Commonwealth to report on Contractor's progress in performing its responsibilities and meeting the timetable and Transition Milestones set forth in the Transition Plan. Contractor also shall provide written reports to Commonwealth at least weekly regarding such matters, and shall provide oral reports more frequently if requested by Commonwealth. Promptly upon receiving any information indicating that Contractor may not perform its responsibilities or meet the timetable or Transition Milestones set forth in the Detailed Transition Plan, Contractor shall notify Commonwealth of such delays and shall identify for Commonwealth’s consideration and approval specific measures to address such delays and mitigate the risks associated therewith.

  - Notification of Problems. Contractor shall provide to Commonwealth written notice of any acts or omissions (whether by Commonwealth, a Commonwealth contractor, Subcontractor or any Third Party), any failure to perform any of each such party's obligations under the Contract and any other events that may affect Contractor's performance of the Transition Services. Contractor shall provide such written notice within thirty (30) days after Contractor first knew or should have known of such acts, omissions, or failures or other events. Such written notice shall describe in reasonable detail such acts, omissions, failures or other events and the manner in which the foregoing may affect Contractor's performance.

  - Corrective Action Plan. In the event that either (1) the Commonwealth determines that Contractor has failed or is reasonably likely to fail to deliver the Transition Services, or (2) Contractor has determined that it has failed or is reasonably likely to fail to deliver the Transition Services, then Commonwealth or Contractor, as applicable, will notify the other party of such failure (a "Transition CAP Notice"). Concurrently with such notice, Contractor will:

    - immediately take steps to mitigate any harmful effects of such failure, and

    - promptly (and in any event as soon as reasonably practical) perform a Root Cause Analysis and prepare a corrective action plan with respect to such failure, and

    - take all actions necessary to prevent its recurrence, including, without limitation, providing all additional resources necessary to resolve such failure.

If Commonwealth determines that any such corrective action plan is not adequately addressing the failure, Contractor shall revise the corrective action plan until it is accepted by the Commonwealth.  In the event that Contractor is unable to complete the Transition Services on or before the dates specified in the Detailed Transition Plan (a "Transition Failure Event"), then Contractor will meet with Commonwealth to develop a workaround plan to address the Transition Failure Event, which plan, unless such Transition Failure Event was caused by Commonwealth, may include, at Commonwealth’s option, obtaining the services to work around the Transition Failure Event from another Commonwealth contractor.

  - Failure to Meet Transition Milestones. Neither the Transition Services nor the activities and Deliverables associated with individual Transition Milestones shall be deemed complete until Commonwealth’s acceptance of such activities and Deliverables.  If Contractor fails to meet a Transition Milestone, Contractor shall pay Commonwealth the applicable Milestone Credits specified in Appendix Z (Transition Milestones) or in the Detailed Transition Plan that are associated with such Transition Services.  If Contractor fails to meet a Transition Milestone and does not satisfy the earn back criteria, the Commonwealth will enter the Contractor into the Commonwealth’s Contractor Responsibility Program (CRP).

  - Additional Remedies. In the event that Contractor fails to identify and resolve any problems that may impede or delay the timely completion of each task in the Transition Plan, without prejudice to Commonwealth’s other rights and remedies under the Contract or at law or equity, (i) Contractor will provide, at its sole cost and expense, all such additional resources as are necessary to identify and resolve any problems that may impede or delay the timely completion of each task in the Transition Plan, and (ii) Commonwealth may equitably reduce the fees in an amount reasonably estimated by Commonwealth to account for the Services that Commonwealth is not receiving or did not receive.

  - Suspension or Delay of Transition Services. Commonwealth reserves the right, in its sole discretion, to suspend or delay the performance of the Transition Services and/or the transition of all or any part of the Services.  If Commonwealth elects to exercise this right and Commonwealth’s decision is based in material part on concerns about Contractor's ability to perform material aspects of the Transition Services or Contractor's failure to perform its obligations under this Contract, the Commonwealth shall not incur any additional fees or reimbursable expenses in connection with such decision, provided that Commonwealth shall work in good faith with Contractor to minimize the period of any such suspension or delay.

# PERIOD OF PERFORMANCE

The Contractor, for the term of this Contract, shall complete all Services and provide all Supplies as specified under the terms of this Contract.  In no event shall the Commonwealth be responsible or liable to pay for any Services or Supplies provided by the Contractor prior to the Effective Date, and the Contractor hereby waives any claim or cause of action for any such Services or Supplies.

# INDEPENDENT PRIME CONTRACTOR

  - Independent contractor.  In performing its obligations under the Contract, the Contractor will act as an independent contractor and not as an employee or agent of the Commonwealth.

  - Sole point of contact.  The Contractor will be responsible for all Services and Supplies in this Contract whether or not Contractor provides them directly.  Further, the Contractor is the sole point of contact with regard to all contractual matters, including payment of any and all charges resulting from the Contract.

# SUBCONTRACTS

The Contractor may subcontract any portion of the Services or Supplies described in this Contract to third parties selected by Contractor and approved in writing by the Commonwealth, whose approval shall not be unreasonably withheld.  Notwithstanding the above, if Contractor has disclosed the identity of subcontractor(s) together with the scope of work to be subcontracted in its Proposal, award of the Contract is deemed approval of all named subcontractors and a separate approval is not required.  The existence of any subcontract shall not change the obligations of Contractor to the Commonwealth under this Contract.  Upon request of the Commonwealth, the Contractor must provide the Commonwealth with an unredacted copy of the subcontract agreement between the Contractor and the subcontractor.  The Commonwealth reserves the right, for good cause, to require that the Contractor remove a subcontractor from the project.  The Commonwealth will not be responsible for any costs incurred by the Contractor in replacing the subcontractor if good cause exists.

# OTHER CONTRACTORS

The Commonwealth may undertake or award other contracts for additional or related work, and the Contractor shall fully cooperate with other contractors and Commonwealth employees, and coordinate its Services and/or its provision of Supplies with such additional work as may be required.  The Contractor shall not commit or permit any act that will interfere with the performance of work by any other contractor or by Commonwealth employees.  This Section 18 shall be included in the Contracts of all contractors with which this Contractor will be required to cooperate.  The Commonwealth shall equitably enforce this Section 18 as to all contractors to prevent the imposition of unreasonable burdens on any contractor.

# KEY POSITIONS/CONTRACTOR PERSONNEL

  - Commonwealth shall appoint an individual (the “Commonwealth Project Director”) who, from the Effective Date of the Contract, shall serve as the primary Commonwealth representative under the Contract.  The Commonwealth Project Director shall:

    - Have overall responsibility for managing and coordinating the performance of Commonwealth’s obligations under the Contract; and

    - Be authorized to act for and on behalf of Commonwealth with respect to all matters relating to the Contract.

Notwithstanding the foregoing, the Commonwealth Project Director may, upon notice to the Contractor Project Director, delegate such of his or her responsibilities to other Commonwealth employees or third parties, as the Commonwealth Project Director deems appropriate.

  - Contractor shall appoint an individual (the “Contractor Project Manager”) who, from the Effective Date of the Contract, shall serve, on a full time basis, as the primary Contractor representative under the Contract.  The Contractor Project Manager shall be a Key Position and the initial appointment and subsequent replacement of the Contractor Project Manager shall be subject to all procedures related to Key Positions.  The Contractor Project Manager shall:

    - Have overall responsibility for managing and coordinating the performance of Contractor’s obligations under the Contract; and

    - Be authorized to act for and on behalf of Contractor with respect to all matters relating to the Contract.

  - Contractor acknowledges that certain of the Contractor employees and subcontractors are critical to the provision of the Services hereunder (“Key Positions”).  With respect to Key Positions, the Parties agree as follows:

    - Each individual in a Key Position shall be dedicated to the Commonwealth account in accordance with the requirements set out in the Solicitation;

    - Before assigning an individual to a Key Position, whether as an initial assignment or as a replacement, Contractor shall:

      - Notify Commonwealth of the proposed assignment;

      - Introduce the individual to appropriate representatives of Commonwealth;

      - Provide Commonwealth with a resume and any other information regarding the individual that may be reasonably requested by Commonwealth;

      - Allow Commonwealth to interview the individual; and

      - Obtain Commonwealth’s approval for such assignment, which approval will not be unreasonably withheld.

Contractor shall only assign an individual to a Key Position who is mutually agreed upon by Commonwealth and Contractor; Contractor retains exclusive direction and control as to hiring, termination, and right to discipline or reward such individuals in connection with their employment;

    - Contractor shall not replace or reassign individuals in Key Positions (except as a result of voluntary resignation, involuntary termination for cause, serious illness, disability or death) for the applicable time period set out in the Solicitation following the date of his or her assignment to the Commonwealth account unless Commonwealth consents in writing to such reassignment or replacement or such individual in such Key Position;

    - If Commonwealth decides that any individual in a Key Position should not continue in that position, then Commonwealth may, in its sole discretion and upon notice to Contractor, require removal of such individual in the Key Position from the Contractor Personnel in accordance with the following:

      - Contractor shall, as soon as reasonably practicable, replace such individual in the Key Position with another person of suitable ability and qualifications in accordance with procedures set forth above; and

      - In the event that an individual in a Key Position is convicted of criminal conduct or is in breach of Contractor’s obligations, Contractor shall immediately remove and replace such individual with another person of suitable ability and qualifications in accordance with the procedures set forth above.

    - Contractor shall not without Commonwealth consent replace or reassign greater than twenty percent (20%) of individuals in Key Positions in any rolling six (6) month period.

  - All of the individuals that Contractor appoints as Contractor Personnel will be dedicated to the Commonwealth account and have suitable training and functional and language skills necessary to perform the Services assigned to such individuals.  Except as otherwise approved by Commonwealth (in its sole discretion), those Contractor Personnel located at a Commonwealth Services Location may only provide services on such premises in relation to the Services.  Contractor will notify Commonwealth as soon as possible after dismissing or reassigning any member of the Contractor Personnel whose normal work location is at a Commonwealth Services Location.  Commonwealth will have the right from time to time to require Contractor to remove any member of the Contractor Personnel from working on the Commonwealth account with or without cause, provided that Contractor may request to have a discussion regarding such removal, which discussion must be held within a reasonable time period, not to exceed five (5) days.  At the end of such period, if Commonwealth desires the person to be removed, Contractor will complete such removal within twenty-four (24) hours, or as agreed by the Parties, and replace such individual as soon as practicable at no cost to Commonwealth.

  - It is the express intent of the Parties that all Contractor Personnel will be at all times exclusively employees of the Contractor or a Subcontractor authorized under this Contract.  Nothing in this Contract will in any way be construed to provide that Contractor Personnel are agents, employees or representatives of Commonwealth, and personnel designated by the Contractor hereunder shall be treated, at all times, as under the authority, direction, supervision and control of the Contractor.  Contractor shall cause Contractor Personnel to comply at all times with all applicable Commonwealth policies and procedures.

  - The Contractor will be responsible for all labor obligations derived from the relationship with its employees and any Contractor Personnel, and in no case shall Commonwealth be deemed a direct or substitute employer of said employees.

  - Contractor shall:

    - Enter into, or shall have entered into, a non-disclosure agreement with each Contractor Personnel prior to assigning such employee to the Commonwealth account, and cause each Contractor Personnel to maintain and enforce the confidentiality provisions of the Contract both during and after their assignment to the Commonwealth account; and

    - Enter into, or shall have entered into, an agreement with each Contractor Personnel which assigns, transfers and conveys to Contractor all of such employee’s right, title and interest in and to any materials created pursuant to the Contract, including all rights of patent, copyright, trade secret or other proprietary rights in and to such materials.

  - If Commonwealth reasonably determines that the turnover rate of Contractor Personnel is unacceptable and so notifies Contractor, Contractor shall within ten (10) business days:

    - Provide Commonwealth with data concerning Contractor’s turnover rate; and

    - Meet with Commonwealth to discuss the reasons for the turnover rate; and

    - Submit a proposal for reducing the turnover rate for Commonwealth’s review and approval.

Notwithstanding any transfer or turnover of Contractor Personnel, Contractor shall remain obligated to perform the Services without degradation and in accordance with the Service Levels.

# ENHANCED MINIMUM WAGE

# Enhanced Minimum Wage.  Contractor/Lessor agrees to pay no less than $10.15 per hour to its employees for all hours worked directly performing the services called for in this Contract/Lease, and for an employee’s hours performing ancillary services necessary for the performance of the contracted services or lease when such employee spends at least twenty per cent (20%) of their time performing ancillary services in a given work week.

# Adjustment.  Beginning January 1, 2017, and annually thereafter, Contractor/Lessor shall pay its employees described in Subsection 20(a) above an amount that is no less than the amount previously in effect; increased from such amount by the annual percentage increase in the Consumer Price Index for Urban Wage Earners and Clerical Workers (United States city average, all items, not seasonally adjusted), or its successor publication as determined by the United States Bureau of Labor Statistics; and rounded to the nearest multiple of $0.05.  The applicable adjusted amount shall be published in the Pennsylvania Bulletin by March 1 of each year to be effective the following July 1.

# Exceptions.  These Enhanced Minimum Wage Provisions shall not apply to employees:

# exempt from the minimum wage under the Minimum Wage Act of 1968;

# covered by a collective bargaining agreement;

# required to be paid a higher wage under another state or federal law governing the services, including the Prevailing Wage Act and Davis-Bacon Act; or

# required to be paid a higher wage under any state or local policy or ordinance.

# Notice.  Contractor/Lessor shall post these Enhanced Minimum Wage Provisions for the entire period of the contract conspicuously in easily-accessible and well-lighted places customarily frequented by employees at or near where the contracted services are performed.

# Records.  Contractor/Lessor must maintain and, upon request and within the time periods requested by the Commonwealth, furnish all employment and wage records necessary to document compliance with these Enhanced Minimum Wage Provisions.

# Sanctions.  Failure to comply with these Enhanced Minimum Wage Provisions may result in the imposition of sanctions, which may include, but shall not be limited to, termination of the contract or lease, nonpayment, debarment or referral to the Office of General Counsel for appropriate civil or criminal referral.

# Subcontractors.  Contractor/Lessor shall include the provisions of these Enhanced Minimum Wage Provisions in every subcontract so that these provisions will be binding upon each subcontractor.

# COMPENSATION

  - General.  The Contractor shall be required to perform at the price(s) quoted in the Contract.  All items shall be performed within the time period(s) specified in the Contract.  The Contractor shall be compensated only for items supplied and Services performed to the satisfaction of the Commonwealth.

  - Travel.  The Contractor shall not be allowed or paid travel or per diem expenses except as specifically set forth in the Contract.

# BILLING REQUIREMENTS

Unless the Contractor has been authorized by the Commonwealth for Evaluated Receipt Settlement or Vendor Self-Invoicing, the Contractor shall include in all of its invoices the following minimum information:

  - Vendor name and “Remit to” address, including SAP Vendor number;

  - Bank routing information, if ACH;

  - SAP Purchase Order number;

  - Delivery Address, including name of Commonwealth agency;

  - Description of the supplies/services delivered in accordance with SAP Purchase Order (include purchase order line number if possible);

  - Quantity provided;

  - Unit price;

  - Price extension;

  - Total price; and

  - Delivery date of supplies or services.

If an invoice does not contain the minimum information set forth in this Section 19, the Commonwealth may return the invoice as improper.  If the Commonwealth returns an invoice as improper, the time for processing a payment will be suspended until the Commonwealth receives a correct invoice.  The Contractor may not receive payment until the Commonwealth has received a correct invoice.

# PAYMENT

  - Payment Date.  The Commonwealth shall put forth reasonable efforts to make payment by the required payment date.  The required payment date is:

    - the date on which payment is due under the terms of the Contract;

    - thirty (30) days after a proper invoice actually is received at the “Bill To” address if a date on which payment is due is not specified in the Contract (a “proper” invoice is not received until the Commonwealth accepts the service as satisfactorily performed); or

    - the payment date specified on the invoice if later than the dates established by Paragraphs 23(a)(i) and (ii) above.

# Delay; Interest.  Payment may be delayed if the payment amount on an invoice is not based upon the price(s) as stated in the Contract.  If any payment is not made within fifteen (15) days after the required payment date, the Commonwealth may pay interest as determined by the Secretary of Budget in accordance with Act No. 266 of 1982, 72 P. S. § 1507, (relating to interest penalties on Commonwealth accounts) and accompanying regulations 4 Pa. Code §§ 2.31—2.40.

  - Payment should not be construed by the Contractor as acceptance of the Service performed by the Contractor.  The Commonwealth reserves the right to conduct further testing and inspection after payment, but within a reasonable time after performance, and to reject the service if such post payment testing or inspection discloses a defect or a failure to meet specifications.

  - Electronic Payments

### The Commonwealth will make contract payments through the Automated Clearing House (ACH).  Within ten (10) days of award of the Contract, the Contractor must submit or must have already submitted its ACH information within its user profile in the Commonwealth’s procurement system (SRM).

### The Contractor must submit a unique invoice number with each invoice submitted.  The unique invoice number will be listed on the Commonwealth’s ACH remittance advice to enable the Contractor to properly apply the state agency’s payment to the invoice submitted.

### It is the responsibility of the Contractor to ensure that the ACH information contained in SRM is accurate and complete.  Failure to maintain accurate and complete information may result in delays in payments.

# ASSIGNABILITY

  - Subject to the terms and conditions of this Section 24, the Contract is binding upon the parties and their respective successors and assigns.

  - The Contractor may not assign, in whole or in part, the Contract or its rights, duties, obligations, or responsibilities hereunder without the prior written consent of the Commonwealth, which consent may be withheld at the sole and absolute discretion of the Commonwealth.

  - For the purposes of the Contract, the term “assign” shall include, but shall not be limited to, the sale, gift, assignment, encumbrance, pledge, or other transfer of any ownership interest in the Contractor provided, however, that the term shall not apply to the sale or other transfer of stock of a publicly traded company.

  - Any assignment consented to by the Commonwealth shall be evidenced by a written assignment agreement executed by the Contractor and its assignee in which the assignee agrees to be legally bound by all of the terms and conditions of the Contract and to assume the duties, obligations, and responsibilities being assigned.

  - Notwithstanding the foregoing, the Contractor may, without the consent of the Commonwealth, assign its rights to payment to be received under the Contract, provided that the Contractor provides written notice of such assignment to the Commonwealth together with a written acknowledgement from the assignee that any such payments are subject to all of the terms and conditions of the Contract.

  - A change of name by the Contractor, following which the Contractor’s federal identification number remains unchanged, is not considered to be an assignment.  The Contractor shall give the Commonwealth written notice of any such change of name.

# INSPECTION AND ACCEPTANCE

  - Developed Works and Services:

    - Acceptance.  Acceptance of any Developed Work or Service will occur in accordance with an acceptance plan (Acceptance Plan) submitted by the Contactor and approved by the Commonwealth.  Upon approval of the Acceptance Plan by the Commonwealth, the Acceptance Plan becomes part of this Contract.

    - Software Acceptance Test Plan.  For contracts where the development of Software, the configuration of Software or the modification of Software is being inspected and accepted, the Acceptance Plan must include a Software Acceptance Test Plan.  The Software Acceptance Test Plan will provide for a final acceptance test, and may provide for interim acceptance tests.  Each acceptance test will be designed to demonstrate that the Software conforms to the functional specifications, if any, and the requirements of this Contract.  Contractor shall notify the Commonwealth when the Software is completed and ready for acceptance testing.  The Commonwealth will not unreasonably delay commencement of acceptance testing.

      - If software integration is required at the end of the project, as set out in the Solicitation, the Commonwealth’s acceptance of the Software shall be final unless at the time of final acceptance, the Software does not meet the acceptance criteria set forth in the Contract.

      - If software integration is not required at the end of the project, as set out in the Solicitation, the Commonwealth’s acceptance of the Software shall be complete and final.

    - Certification of Completion.  Contractor shall certify, in writing, to the Commonwealth when an item in the Acceptance Plan is completed and ready for acceptance.  Unless otherwise agreed to by the Commonwealth in the Acceptance Plan, the acceptance period shall be 10 business days for interim items and 30 business days for final items.  Following receipt of Contractor’s certification of completion of an item, the Commonwealth shall, either:

      - Provide the Contractor with Commonwealth’s written acceptance of the work product; or

      - Identify to Contractor, in writing, the failure of the work product to comply with the specifications, listing all such errors and omissions with reasonable detail.

    - Deemed Acceptance.  If the Commonwealth fails to notify the Contractor in writing of any failures in the work product within the applicable acceptance period, the work product shall be deemed accepted.

    - Correction upon Rejection.  Upon the Contractor’s receipt of the Commonwealth’s written notice of rejection, which must identify the reasons for the failure of the work product to comply with the specifications, the Contractor shall have 15 business days, or such other time as the Commonwealth and Contractor may agree is reasonable, within which to correct all such failures, and resubmit the corrected item, certifying to the Commonwealth, in writing, that the failures have been corrected, and that the items have been brought into compliance with the specifications.  Upon receipt of such corrected and resubmitted items and certification, the Commonwealth shall have 30 business days to test the corrected items to confirm that they are in compliance with the specifications.  If the corrected items are in compliance with the specifications, then the Commonwealth shall provide the Contractor with its acceptance of the items in the completed milestone.

    - Options upon Continued Failure.  If, in the opinion of the Commonwealth, the corrected items still contain material failures, the Commonwealth may either:

      - Repeat the procedure set forth above; or

      - Proceed with its rights under Section 31 , Termination, except that the cure period set forth in Section 31(c) may be exercised in the Commonwealth’s sole discretion.

  - Supplies.

    - Inspection prior to Acceptance.  No Supplies received by the Commonwealth shall be deemed accepted until the Commonwealth has had a reasonable opportunity to inspect the Supplies.

    - Defective Supplies.  Any Supplies discovered to be defective or that fail to conform to the specifications may be rejected upon initial inspection or at any later time if the defects contained in the Supplies or the noncompliance with the specifications were not reasonably ascertainable upon the initial inspection.

      - The Contractor shall remove rejected item(s) from the premises without expense to the Commonwealth within 15 days after notification.

      - Rejected Supplies left longer than 30 days will be regarded as abandoned, and the Commonwealth shall have the right to dispose of them as its own property and shall retain that portion of the proceeds of any sale which represents the Commonwealth’s costs and expenses in regard to the storage and sale of the Supplies.

      - Upon notice of rejection, the Contractor shall immediately replace all such rejected Supplies with others conforming to the specifications and which are not defective.  If the Contractor fails, neglects or refuses to do so, the Commonwealth may procure, in such manner as it determines, supplies similar or identical to the those that Contractor failed, neglected or refused to replace, and deduct from any monies due or that may thereafter become due to the Contractor, the difference between the price stated in the Contract and the cost thereof to the Commonwealth.

# DEFAULT

  - The Commonwealth may, subject to the provisions of Section 27, Notice of Delays, and Section 71, Force Majeure, and in addition to its other rights under the Contract, declare the Contractor in default by written notice thereof to the Contractor, and terminate (as provided in Section 31, Termination) the whole or any part of this Contract for any of the following reasons:

    - Failure to begin Services within the time specified in the Contract or as otherwise specified;

    - Failure to perform the Services with sufficient labor, equipment, or material to insure the completion of the specified Services in accordance with the Contract terms;

    - Unsatisfactory performance of the Services;

    - Failure to meet requirements within the time periods(s) specified in the Contract;

    - Multiple failures over time of a single service level agreement or a pattern of failure over time of multiple service level agreements;

    - Failure to provide a Supply or Service that conforms with the specifications referenced in the Contract;

    - Failure or refusal to remove material, or remove, replace or correct any Supply rejected as defective or noncompliant;

    - Discontinuance of Services without approval;

    - Failure to resume a Service, which has been discontinued, within a reasonable time after notice to do so;

    - Insolvency;

    - Assignment made for the benefit of creditors;

    - Failure or refusal, within 10 days after written notice by the Contracting Officer, to make payment or show cause why payment should not be made, of any amounts due subcontractors for materials furnished, labor supplied or performed, for equipment rentals or for utility services rendered;

    - Failure to protect, repair or make good any damage or injury to property;

    - Material breach of any provision of this Contract;

    - Any breach by Contractor of the security standards or procedures of this Contract;

    - Failure to comply with representations made in the Contractor’s Proposal; or

    - Failure to comply with applicable industry standards, customs and practice.

# NOTICE OF DELAYS

Whenever the Contractor encounters any difficulty that delays or threatens to delay the timely performance of this Contract (including actual or potential labor disputes), the Contractor shall promptly give notice thereof in writing to the Commonwealth stating all relevant information with respect thereto.  Such notice shall not in any way constitute a basis for an extension of the delivery schedule or be construed as a waiver by the Commonwealth of any rights or remedies to which it is entitled by law or pursuant to provisions of this Contract.  Failure to give such notice, however, may be grounds for denial of any request for an extension of the delivery schedule because of such delay.  If an extension of the delivery schedule is granted, it will be done consistent with Section 30, Changes.

# CONDUCT OF SERVICES

  - Following the Effective Date of the Contract, Contractor shall proceed diligently with all Services and shall perform such Services with qualified personnel, in accordance with the completion criteria set forth in the Contract.

  - In determining whether or not the Contractor has performed with due diligence under the Contract, it is agreed and understood that the Commonwealth may measure the amount and quality of the Contractor’s effort against the representations made in the Contractor Proposal.  The Contractor’s Services hereunder shall be monitored by the Commonwealth and the Commonwealth’s designated representatives.  If the Commonwealth reasonably determines that the Contractor has not performed with due diligence, the Commonwealth and the Contractor will attempt to reach agreement with respect to such matter.  Failure of the Commonwealth or the Contractor to arrive at such mutual determinations shall be a dispute concerning a question of fact within the meaning of Section 33, Contract Controversies.

# STEP-IN RIGHTS

  - In the event that Contractor is failing to deliver all or part of the Services, the Commonwealth shall give the Contractor notice of the failure.  The Contractor shall have ten (10) days to provide the Commonwealth with a correction plan.  If the correction plan is not received within ten (10) days or the failure is not corrected within twenty (20) days of the notice provided under this paragraph, Commonwealth may assign Commonwealth staff or third parties to step in and perform failing elements of the Services until such time as Contractor can demonstrate the ability to resume provision of such Services.  Provided, however, that if in the Commonwealth’s sole discretion the failure creates an emergency, no notice is required for the Commonwealth to exercise its rights under this paragraph.

  - All costs associated with the exercise of such step-in rights shall be borne by Contractor.

  - Commonwealth’s exercise of its step-in rights shall not constitute a waiver by Commonwealth of any termination rights or rights to pursue a claim for damages arising out of the failure that led to the step-in rights being exercised.

# CHANGE CONTROL

  - Change Control Procedures.  The following Change Control Procedures will apply if either party wishes to implement or have Contractor implement a Change.  The requesting party will forward to the other party a Change Order which will include the following:

    - Project identification

    - Originator's name and title

    - The date of the Change Order

    - A description of the proposed Change

    - The reason for the proposed Change

For Contractor, all Change Orders must be directed to or originate from Contractor's Project Manager.  For Commonwealth, all Change Orders must be directed to or originate from the Commonwealth Project Director.

    - For any Contractor-initiated Change Order, Commonwealth shall have the option of accepting or rejecting that Change Order.

    - Contractor will assign a number to and log each Change Order.

    - All Change Orders will be categorized by Commonwealth as Priority 1 (urgent), Priority 2 (ordinary) or Priority 3 (low).

    - Contractor will make reasonable efforts to investigate the impact of the Change Order on the Fees, timetable, specifications, Services, Service Levels, terms and conditions and, the relative obligations of the parties under this Contract and the (the "Impact Study") in accordance with a schedule that reflects the applicable priority category.

    - Contractor will inform Commonwealth if there will be any charges for Contractor Services in conducting the Impact Study and Commonwealth will decide whether Contractor should conduct the Impact Study.  Contractor shall be entitled hereunder to charge Commonwealth only for those expenses incurred by Contractor in connection with the conduct of the Impact Study that are (i) Contractor's out-of-pocket expenses paid by Contractor to Third Parties (other than Contractor's or any Contractor's Subcontractor's employees) for expertise not otherwise possessed by or available to Contractor or (ii) for Personnel of Contractor or any Contractor Subcontractor not theretofore engaged in the provision of the Services.  In order for any of the foregoing expenses to be reimbursable to Contractor, Contractor must first provide an estimate thereof to Commonwealth and obtain from Commonwealth its prior written approval thereof.  If Contractor provides any such estimate and Commonwealth does not approve the estimated expenses, Contractor shall not be obligated to proceed with the Impact Study.  In all cases, Contractor shall make a good faith effort to maximize its use of Contractor Personnel and the employees of Contractors Subcontractors then engaged in the provision of the Services to the extent Contractor can do so without adversely affecting its ability to provide the Services in accordance with the Services Levels.  Any disputes between the parties regarding the validity, estimated amount or actual amount of any reimbursable expenses shall be subject to the dispute resolution provisions of Section 33 (Contract Controversies).

    - If both parties agree on the Impact Study and any necessary Changes to the Services, the relative obligations of the parties under this Contract, and the Fees, a Change Order will be issued to reflect the agreed to Changes.

    - If the parties cannot agree upon the Impact Study or the resultant Changes to this Contract, any Commonwealth-initiated Change Order will nevertheless be implemented at Commonwealth's option and Contractor shall perform the Services, and either party may elect to have all outstanding related matters treated as a dispute between the parties under Section 33 (Contract Controversies). During the pendency of any such dispute, Commonwealth shall pay to Contractor any undisputed amounts.   Any changes to Service Levels which are required by the implementation of the Changes will be reflected in the Change Order that is issued.

  - All Changes shall be made pursuant to the Change Control Procedures. Contractor shall:

    - schedule all Changes so as not to interrupt or unduly interfere with Commonwealth's operations,

    - prepare and deliver to Commonwealth each month a ninety-day rolling schedule for ongoing proposed and approved and planned Changes,

    - review and determine the cause of any failed Changes and deviations from scheduled Changes, and

    - document and provide to the Management Committee and to the Commonwealth Project Director, individually, same-day notification (which may be given orally provided that such oral notice is confirmed in writing to such persons within three (3) Commonwealth business days) of all changes performed on an emergency basis to maintain the continuity of the Services.

# TERMINATION

  - For Convenience

    - The Commonwealth may terminate the Contract or a Purchase Order issued against the Contract, in whole or in part, without cause by giving Contractor 30 days prior written notice (Notice of Termination) whenever the Commonwealth shall determine that such termination is in the best interest of the Commonwealth (Termination for Convenience).  Any such termination shall be effected by delivery to the Contractor of a Notice of Termination specifying the extent to which performance under this Contract is terminated either in whole or in part and the date on which such termination becomes effective.

In the event of termination hereunder, Contractor shall receive payment for the following:

      - all Services performed consistent with the terms of the Contract prior to the effective date of termination;

      - all actual and reasonable costs incurred by Contractor as a result of the termination of the Contract; and

In no event shall the Contractor be paid for any loss of anticipated profit (by the Contractor or any subcontractor), loss of use of money, or administrative or overhead costs.

Failure to agree on any termination costs shall be a dispute handled in accordance with Section 33, Contract Controversies, of this Contract.

    - The Contractor shall cease Services as of the date set forth in the Notice of Termination, and shall be paid only for such Services as have already been satisfactorily rendered up to and including the termination date set forth in said notice, or as may be otherwise provided for in said Notice of Termination, and for such services performed during the 30-day notice period, if such services are requested by the Commonwealth, for the collection, assembling, and transmitting to the Commonwealth of at least all materials, manuals, magnetic media, studies, drawings, computations, maps, supplies, and survey notes including field books, which were obtained, prepared, or developed as part of the Services required under this Contract.

    - The above shall not be deemed to limit the Commonwealth’s right to terminate this Contract for any reason as permitted by the other provisions of this Contract, or under applicable law.

  - Non-Appropriation

Any payment obligation or portion thereof of the Commonwealth created by this Contract is conditioned upon the availability and appropriation of funds.  When funds (state or federal) are not appropriated or otherwise made available to support continuation of performance or full performance in a subsequent fiscal year period, the Commonwealth shall have the right to terminate the Contract in whole or in part.  The Contractor shall be reimbursed in the same manner as that described in Subsection 31(a) to the extent that appropriated funds are available.

  - Default

The Commonwealth may, in addition to its other rights under this Contract, terminate this Contract in whole or in part by providing written notice of default to the Contractor if the Contractor materially fails to perform its obligations under the Contract and does not cure such failure within 30 days or, if a cure within such period is not practical, commence a good faith effort to cure such failure to perform within the specified period or such longer period as the Commonwealth may specify in the written notice specifying such failure, and diligently and continuously proceed to complete the cure.  The Contracting Officer shall provide any notice of default or written cure notice for Contract terminations.

    - Subject to Section 42, Limitation of Liability, in the event the Commonwealth terminates this Contract in whole or in part as provided in this Subsection 31(c), the Commonwealth may procure services similar to those so terminated, and the Contractor, in addition to liability for any liquidated damages, shall be liable to the Commonwealth for the difference between the Contract price for the terminated portion of the Services and the actual and reasonable cost (but in no event greater than the fair market value) of producing substitute equivalent services for the terminated Services, provided that the Contractor shall continue the performance of this Contract to the extent not terminated under the provisions of this Section 31.

    - Except with respect to defaults of subcontractors, the Contractor shall not be liable for any excess costs if the failure to perform the Contract arises out of causes beyond the control of the Contractor.  Such causes may include, but are not limited to, acts of God or of the public enemy, fires, floods, epidemics, quarantine restrictions, strikes, work stoppages, freight embargoes, acts of terrorism and unusually severe weather.  The Contractor shall notify the Contracting Officer promptly in writing of its inability to perform because of a cause beyond the control of the Contractor.

    - Nothing in this Subsection 31(c) shall abridge the Commonwealth’s right to suspend, debar or take other administrative action against the Contractor.

    - If it is later determined that the Commonwealth erred in terminating the Contract for default, then the Contract shall be deemed to have been terminated for convenience under Subsection 31(a).

    - If this Contract is terminated as provided by this Subsection 31(c), the Commonwealth may, in addition to any other rights provided in this Subsection 31(c), and subject to the terms of this Contract, require the Contractor to deliver to the Commonwealth in the manner and to the extent directed by the Contracting Officer, such Software, Data, Developed Works, Documentation and other materials as the Contractor has specifically produced or specifically acquired for the performance of such part of the Contract as has been terminated.

  - The rights and remedies of the Commonwealth provided in this Section 31 shall not be exclusive and are in addition to any other rights and remedies provided by law or under this Contract.

  - The Commonwealth’s failure to exercise any rights or remedies provided in this Section 31 shall not be construed to be a waiver by the Commonwealth of its rights and remedies in regard to the event of default or any succeeding event of default.

  - Following exhaustion of the Contractor’s administrative remedies as set forth in Section 33, Contract Controversies, the Contractor’s exclusive remedy shall be to seek damages in the Board of Claims.

# BACKGROUND CHECKS

  - The Contractor, at its expense, must arrange for a background check for each of its employees, as well as the employees of any of its subcontractors, who will have access to Commonwealth IT facilities, either through on-site access or through remote access.  Background checks are to be conducted via the Request for Criminal Record Check form and procedure found at http://www.psp.pa.gov/Pages/Request-a-Criminal-History-Record.aspx.  The background check must be conducted prior to initial access and on an annual basis thereafter.

  - Before the Commonwealth will permit access to the Contractor, the Contractor must provide written confirmation that the background checks have been conducted.  If, at any time, it is discovered that an employee of the Contractor or an employee of a subcontractor of the Contractor has a criminal record that includes a felony or misdemeanor involving terroristic behavior, violence, use of a lethal weapon, or breach of trust/fiduciary responsibility or which raises concerns about building, system or personal security or is otherwise job-related, the Contractor shall not assign that employee to any Commonwealth facilities, shall remove any access privileges already given to the employee and shall not permit that employee remote access unless the Commonwealth consents to the access, in writing, prior to the access.  The Commonwealth may withhold its consent in its sole discretion.  Failure of the Contractor to comply with the terms of this Section 32 on more than one occasion or Contractor’s failure to cure any single failure to the satisfaction of the Commonwealth may result in the Contractor being deemed in default of its Contract.

  - The Commonwealth specifically reserves the right of the Commonwealth to conduct or require background checks over and above that described herein.

# CONTRACT CONTROVERSIES

  - Pursuant to Section 1712.1 of the Commonwealth Procurement Code, 62 Pa. C. S. § 1712.1, in the event of a claim arising from the Contract, the Contractor, within six (6) months after the cause of action accrues, must file a written claim with the Contracting Officer for a determination.  The claim shall state all grounds upon which the Contractor asserts a controversy exists.  If the Contractor fails to file a claim or files an untimely claim, the Contractor is deemed to have waived its right to assert a claim in any forum.  At the time the claim is filed, or within 60 days thereafter, either party may request mediation through the Commonwealth Office of General Counsel Dispute Resolution Program.

  - If the Contractor or the Contracting Officer requests mediation, and the other party agrees, the Contracting Officer shall promptly make arrangements for mediation.  Mediation shall be scheduled so as to not delay the issuance of the final determination beyond the required 120 days after receipt of the claim if mediation is unsuccessful.  If mediation is not agreed to or if resolution is not reached through mediation, the Contracting Officer shall review timely-filed claims and issue a final determination, in writing, regarding the claim.  The final determination shall be issued within 120 days of the receipt of the claim, unless extended by consent of the Contracting Officer and the Contractor.  The Contracting Officer shall send his/her written determination to the Contractor.  If the Contracting Officer fails to issue a final determination within the 120 days (unless extended by consent of the parties), the claim shall be deemed denied.  The Contracting Officer’s determination shall be the final order of the purchasing agency.

  - Within 15 days of the mailing date of the determination denying a claim or within 135 days of filing a claim if, no extension is agreed to by the parties, whichever occurs first, the Contractor may file a statement of claim with the Commonwealth Board of Claims.  Pending a final judicial resolution of a controversy or claim, the Contractor shall proceed diligently with the performance of the Contract in a manner consistent with the determination of the contracting officer and the Commonwealth shall compensate the Contractor pursuant to the terms of the Contract.

# DATA SECURITY

  - As part of the Services, Contractor shall implement and maintain the Commonwealth’s safeguards against the disclosure, destruction, loss or alteration of the Commonwealth Data in the possession of Contractor in accordance with the terms of this Contract and with Commonwealth's other security policies and procedures provided, in writing, to Contractor.  In any event, Contractor, as part of the Services, is required to meet or exceed the most stringent of any applicable federal or state law, statute, rule or regulation applicable to Contractor's and/or Contractor’s Subcontractor's possession of, or access to, any Commonwealth Data (which includes Section 34(d), herein).  All changes or additions to any such Commonwealth security policies or procedure or any changes to any applicable federal or state law, statute, rule or regulation shall be implemented by Contractor. Any changes or additions which result in a material additional cost to Contractor shall be subject to the Change Control Procedures.  To the degree such change applies to other Contractor customers, Contractor will mitigate the Commonwealth’s economic exposure to additional cost by equitably spreading the additional cost of compliance to its multiple customers.

  - All of Contractor's activities relating to the safeguarding of Commonwealth Data shall be subject to periodic review and monitoring by Commonwealth and related federal agencies, and Contractor shall cooperate fully with all such reviews and monitoring.  In addition to, and not in limitation of, any restrictions set forth elsewhere in this Contract, Contractor shall have operational access to the Commonwealth Data only on an asneeded basis.

  - At no cost to the Commonwealth, and as part of the Services, Contractor shall, upon request at any time during the term of this Contract, or upon termination, cancellation, cessation of Termination Assistance, expiration or other conclusion of the Contract, Contractor shall (1) promptly return to the Commonwealth, in a form that is freely accessible to the Commonwealth and not in a Contractor proprietary format, all or the requested portion of the Commonwealth Data then in Contractor's possession or under its control, or (2) erase or destroy such Commonwealth Data. If the Commonwealth requests Contractor to destroy the Data, the Commonwealth shall have the right to conduct an audit to ensure the Data has been destroyed.  This provision shall also apply to all Commonwealth Data that is in the possession of Subcontractors of Contractor. Contractor shall complete such return or destruction within ten (10) days of the request or after the conclusion of this Contract. Within such ten (10) day period, Contractor shall certify in writing to Commonwealth that such return or destruction has been completed.  Contractor shall make available to the Commonwealth for a complete and secure (i.e. encrypted and appropriately authenticated) download file of the Commonwealth Data in XML format, or such other format as specified by the Commonwealth, including all schema and transformation definitions and/or delimited text files with documented, detailed schema definitions along with attachments in their native format. Contractor shall be available to answer questions about data schema, transformations, and other elements required to fully understand and utilize the Commonwealth’s Data file. Unless the Commonwealth agrees or specifies otherwise, the Contractor shall also deliver to the Commonwealth any copies, duplicates, summaries, abstracts or other representations of any such Commonwealth Data or any part thereof, in whatever form, then in the Contractor’s possession or control in accordance with the “NIST Guidelines for Media Sanitization” (SP 800-88).

  - At all times during the Term, Contractor shall provide all Services, and use all resources related thereto, in accordance with the Commonwealth’s security requirements, including the prevention and detection of fraud, abuse, or other inappropriate use or access of systems and networks by all appropriate means, including network management and maintenance applications and tools, and the use of appropriate encryption technologies. If the Contractor incurs additional costs as a result of changes to Commonwealth's security requirements, it may follow the process set out in Section 30, Changes of this Agreement.  In addition, all Contractor Personnel (including personnel of any Subcontractors) shall be subject to and shall at all times conform to the Commonwealth’s laws, rules, and requirements for the protection of premises, materials, equipment, and personnel, as they have been previously disclosed to Contractor in writing, including those set forth in the Appendices to the Solicitation. Any violations or disregard of these rules shall be cause for denial of access by such personnel to the Commonwealth’s property. Contractor shall exercise due care and diligence to prevent any injury to person or damage to property while on the Commonwealth’s premises.

# CONFIDENTIALITY, PRIVACY AND COMPLIANCE

  - General.  The Contractor agrees to protect the confidentiality of the Commonwealth’s confidential information.  The Commonwealth agrees to protect the confidentiality of Contractor’s confidential information.  Information is deemed confidential only when the party claiming confidentiality designates the information as “confidential” in such a way as to give notice to the other party (for example, notice may be communicated by describing the information, and the specifications around its use or disclosure, in the Solicitation or in the Proposal).  Neither party may assert that information owned by the other party is such party’s confidential information.  Notwithstanding the foregoing, all Commonwealth Data is Confidential Information unless otherwise indicated.

  - Copying; Disclosure; Termination.  The parties agree that confidential information shall not be copied, in whole or in part, or used or disclosed except when essential for authorized activities under this Contract and, in the case of disclosure, where the recipient of the confidential information has agreed to be bound by confidentiality requirements no less restrictive than those set forth herein.  Each copy of confidential information shall be marked by the party making the copy with any notices appearing in the original.  Upon expiration or termination of this Contract or any license granted hereunder, the receiving party will return to the disclosing party, or certify as to the destruction of, all confidential information in the receiving party’s possession, other than one copy (where permitted by law or regulation), which may be maintained for archival purposes only, and which will remain subject to this Contract’s security, privacy, data retention/destruction and confidentiality provisions.  A material breach of these requirements may result in termination for default pursuant to Subsection 31(c), in addition to other remedies available to the non-breaching party.

  - Insofar as information is not otherwise protected by law or regulation, the obligations stated in this Section 30 do not apply to information:

    - already known to the recipient at the time of disclosure other than through the contractual relationship;

    - independently generated by the recipient and not derived from the information supplied by the disclosing party;

    - known or available to the public, except where such knowledge or availability is the result of unauthorized disclosure by the recipient of the proprietary information;

    - disclosed to the recipient without a similar restriction by a third party who has the right to make such disclosure; or

    - required to be disclosed by the recipient by law, regulation, court order, or other legal process.

There shall be no restriction with respect to the use or disclosure of any ideas, concepts, know-how or data processing techniques developed alone or jointly with the Commonwealth in connection with services provided to the Commonwealth under this Contract.

# The Contractor shall use the following process when submitting information to the Commonwealth it believes to be confidential and/or proprietary information or trade secrets:

    - Prepare and submit an un-redacted version of the appropriate document;

    - Prepare and submit a redacted version of the document that redacts the information that is asserted to be confidential or proprietary information or a trade secret.  The Contractor shall use a redaction program that ensures the information is permanently and irreversibly redacted; and

    - Prepare and submit a signed written statement that identifies confidential or proprietary information or trade secrets and that states:

      - the attached material contains confidential or proprietary information or trade secrets;

      - the Contractor is submitting the material in both redacted and un-redacted format, if possible, in accordance with 65 P.S. § 67.707(b); and

      - the Contractor is requesting that the material be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests.

  - Disclosure of Recipient or Beneficiary Information Prohibited.  The Contractor shall not use or disclose any information about a recipient receiving services from, or otherwise enrolled in, a Commonwealth program affected by or benefiting from Services under the Contract for any purpose not connected with the Contractor’s responsibilities, except with consent pursuant to applicable law or regulations.  All material associated with direct disclosures of this kind (including the disclosed information) shall be provided to the Commonwealth prior to the direct disclosure.

  - Compliance with Laws.  Contractor will comply with all applicable laws or regulations related to the use and disclosure of information, including information that constitutes Protected Health Information (PHI) as defined by the Health Insurance Portability and Accountability Act (HIPAA).  Further, by signing this Contract, the Contractor agrees to the terms of the Business Associate Agreement, which is incorporated into this Contract as Exhibit A.  It is understood that Exhibit A is only applicable if and to the extent indicated in the Contract.

  - Additional Provisions.  Additional privacy and confidentiality requirements may be specified in the Contract.

  - Restrictions on Use.  All Data and all intellectual property provided to the Contractor pursuant to this Contract or collected or generated by the Contractor on behalf of the Commonwealth pursuant to this Contract shall be used only for the work of this Contract.  No Data, intellectual property, Documentation or Developed Works may be used, disclosed, or otherwise opened for access by or to the Contractor or any third party unless directly related to and necessary under the Contract.

# PCI SECURITY COMPLIANCE

  - General.  By providing the Services under this Contract, the Contractor may create, receive, or have access to credit card records or record systems containing cardholder data including credit card numbers (collectively the “Cardholder Data”).  Contractor shall comply with the Payment Card Industry Data Security Standard (“PCI DSS”) requirements for Cardholder Data that are prescribed by the payment brands (including, but not limited to, Visa, MasterCard, American Express, and Discover), as they may be amended from time to time.  Contractor acknowledges and agrees that Cardholder Data may only be used for assisting in completing a card transaction, for fraud control services, for loyalty programs, or as specifically agreed to by the payment brands, for purposes of this Contract or as required by applicable law or regulations.

  - Compliance with Standards.  Contractor shall conform to and comply with the PCI DSS standards as defined by The PCI Security Standards Council at: https://www.pcisecuritystandards.org/security_standards/index.php.  Contractor shall monitor these PCI DSS standards and will promptly notify the Commonwealth if its practices should not conform to such standards.  Contractor shall provide a letter of certification to attest to meeting this requirement within seven (7) days of Contractor’s receipt of the annual PCI DSS compliance report.

# DATA BREACH OR LOSS

  - Contractor shall comply with all applicable data protection, data security, data privacy and data breach notification laws, including but not limited to the Breach of Personal Information Notification Act, as amended, 73 P.S. §§ 2301—2329.

  - For Data and Confidential Information in the possession, custody, and control of the Contractor or its employees, agents, and/or subcontractors:

    - The Contractor shall report unauthorized access, use, release, loss, destruction or disclosure of Data or Confidential Information (“Incident”) to the Commonwealth within two (2) hours of when the Contractor knows of or reasonably suspects such Incident, and the Contractor must immediately take all reasonable steps to mitigate any potential harm or further access, use, release, loss, destruction or disclosure of such Data or Confidential Information.

    - Contractor shall provide timely notice to all individuals that may require notice under any applicable law or regulation as a result of an Incident.  The notice must be pre-approved by the Commonwealth.  At the Commonwealth’s request, Contractor shall, at its sole expense, provide credit monitoring services to all individuals that may be impacted by any Incident requiring notice.

    - Contractor shall be solely responsible for any costs, losses, fines, or damages incurred by the Commonwealth due to Incidents.

  - As to Data and Confidential Information fully or partially in the possession, custody, or control of the Contractor and the Commonwealth, the Contractor shall diligently perform all of the duties required in this Section 37 in cooperation with the Commonwealth, until the time at which a determination of responsibility for the Incident, and for subsequent action regarding the Incident, is made final.

# INSURANCE

  - General.  Unless otherwise indicated in the Solicitation, the Contractor shall maintain at its expense and require its subcontractors to procure and maintain, as appropriate, the following types and amounts of insurance, issued by companies acceptable to the Commonwealth and authorized to conduct such business under the laws of the Commonwealth:

    - Workers’ Compensation Insurance for all of the Contractor’s employees and those of any subcontractor engaged in performing Services in accordance with the Worker’s Compensation Act, 77 P.S.§§ 1—2708, as amended.

    - Public liability and property damage insurance to protect the Commonwealth, the Contractor, and any and all subcontractors from claims for damages for personal injury (including bodily injury), sickness or disease, accidental death, and damage to property, including loss of use resulting from any property damage which may arise from its operations under this Contract, whether such operation be by the Contractor, by any subcontractor, or by anyone directly or indirectly employed by either.  The limits of such insurance shall be in an amount not less than $500,000 per person and $5,000,000 per occurrence, personal injury and property damage combined.  Such policies shall be occurrence based rather than claims-made policies and shall name the Commonwealth of Pennsylvania as an additional insured, as its interests may appear.  The insurance shall not contain any endorsements or any other form designed to limit and restrict any action by the Commonwealth as an additional insured against the insurance coverages in regard to the Services performed for the Commonwealth.

    - Professional and Technology-Based Services Liability Insurance (insuring against damages and claim expenses as a result of claims arising from any actual or alleged wrongful acts in performing cyber and technology activities) in the amount of $5,000,000, per accident/occurrence/annual aggregate.

    - Professional Liability/Errors and Omissions Insurance in the amount of $15,000,000, per accident/occurrence/annual aggregate, covering the Contractor, its employees, agents, contractors, and subcontractors in the performance of all services.

    - Network/Cyber Liability Insurance (including coverage for Professional and Technology-Based Services Liability if not covered under Company’s Professional Liability/Errors and Omissions Insurance referenced above) in the amount of $5,000,000, per accident/occurrence/annual aggregate, covering the Contractor, its employees, agents, contractors, and subcontractors in the performance of all services.

    - Completed Operations Insurance in the amount of $5,000,000, per accident/occurrence/annual aggregate, covering the Contractor, its employees, agents, contractors, and subcontractors in the performance of all services.

    - Comprehensive crime insurance in an amount of not less than $15,000,000 per claim.

  - Certificate of Insurance.  Prior to commencing Services under the Contract, and annually thereafter, the Contractor shall provide the Commonwealth with a copy of each current certificate of insurance.  These certificates shall contain a provision that coverages afforded under the policies will not be canceled or changed in such a way to cause the coverage to fail to comply with the requirements of this Section 38 until at least 30 days prior written notice has been given to the Commonwealth.

  - Insurance coverage length.  The Contractor agrees to maintain such insurance for the life of the Contract.

# CONTRACTOR RESPONSIBILITY PROGRAM

  - The Contractor certifies, for itself and all its subcontractors, that as of the date of its execution of this Bid/Contract, that neither the Contractor, nor any subcontractors, nor any suppliers are under suspension or debarment by the Commonwealth or any governmental entity, instrumentality, or authority and, if the Contractor cannot so certify, then it agrees to submit, along with its Bid, a written explanation of why such certification cannot be made.

  - The Contractor must also certify, in writing, that as of the date of its execution of this Bid/Contract, it has no tax liabilities or other Commonwealth obligations.

  - The Contractor’s obligations pursuant to these provisions are ongoing from and after the effective date of the contract through the termination date thereof.  Accordingly, the Contractor shall have an obligation to inform the Commonwealth if, at any time during the term of the Contract, it becomes delinquent in the payment of taxes, or other Commonwealth obligations, or if it or any of its subcontractors are suspended or debarred by the Commonwealth, the federal government, or any other state or governmental entity.  Such notification shall be made within fifteen (15) days of the date of suspension or debarment.

  - The failure of the Contractor to notify the Commonwealth of its suspension or debarment by the Commonwealth, any other state, or the federal government shall constitute an event of default of the Contract with the Commonwealth.

  - The Contractor agrees to reimburse the Commonwealth for the reasonable costs of investigation incurred by the Office of State Inspector General for investigations of the Contractor’s compliance with the terms of this or any other agreement between the Contractor and the Commonwealth, which results in the suspension or debarment of the Contractor.  Such costs shall include, but shall not be limited to, salaries of investigators, including overtime; travel and lodging expenses; and expert witness and documentary fees.  The Contractor shall not be responsible for investigative costs for investigations that do not result in the Contractor’s suspension or debarment.

  - The Contractor may obtain a current list of suspended and debarred Commonwealth contractors by either searching the internet at http://www.dgs.state.pa.us or contacting the:

Department of General Services

Office of Chief Counsel

603 North Office Building

Harrisburg, PA  17125

Telephone No.  (717) 783-6472

FAX No.  (717) 787-9138

# OFFSET PROVISION FOR COMMONWEALTH CONTRACTS

The Contractor agrees that the Commonwealth may set off the amount of any state tax liability or other obligation of the Contractor or its subsidiaries to the Commonwealth against any payments due the Contractor under any contract with the Commonwealth.

# TAXES-FEDERAL, STATE, AND LOCAL

The Commonwealth is exempt from all excise taxes imposed by the Internal Revenue Service and has accordingly registered with the Internal Revenue Service to make tax-free purchases under registration No. 23-7400001-K.  With the exception of purchases of the following items, no exemption certificates are required and none will be issued: undyed diesel fuel, tires, trucks, gas-guzzler emergency vehicles, and sports fishing equipment.  The Commonwealth is also exempt from Pennsylvania sales tax, local sales tax, public transportation assistance taxes, and fees and vehicle rental tax.  The Department of Revenue regulations provide that exemption certificates are not required for sales made to governmental entities and none will be issued.  Nothing in this Section 41 is meant to exempt a construction contractor from the payment of any of these taxes or fees which are required to be paid with respect to the purchase, use, rental or lease of tangible personal property or taxable services used or transferred in connection with the performance of a construction contract.

# LIMITATION OF LIABILITY

  - General.  The Contractor’s liability to the Commonwealth under this Contract shall be limited to twice (2x) the value of this Contract (including any amendments).  This limitation will apply, except as otherwise stated in this Section 42 , regardless of the form of action, whether in contract or in tort, including negligence.  This limitation does not, however, apply to any damages:

    - for bodily injury;

    - for death;

    - for intentional injury;

    - for damage to real property or tangible personal property for which the Contractor is legally liable;

    - under Section 46, Patent, Copyright, Trademark and Trade Secret Protection;

    - under Section 37, Data Breach or Loss; or

    - under Section 45, Virus, Malicious, Mischievous or Destructive Programming.

  - The Contractor will not be liable for consequential or incidental damages, except for damages as set forth in Section 42(a), or as otherwise specified in the Contract.

# COMMONWEALTH HELD HARMLESS

  - The Contractor shall hold the Commonwealth harmless from and indemnify the Commonwealth against any and all third party claims, demands and actions based upon or arising out of any activities performed by the Contractor and its employees and agents under this Contract, provided the Commonwealth gives Contractor prompt notice of any such claim of which it learns.  Pursuant to the Commonwealth Attorneys Act, 71 P.S. § 732-101—732-506, as amended, the Office of Attorney General (OAG) has the sole authority to represent the Commonwealth in actions brought against the Commonwealth.  The OAG may, however, in its sole discretion and under such terms as it deems appropriate, delegate its right of defense.  If OAG delegates the defense to the Contractor, the Commonwealth will cooperate with all reasonable requests of Contractor made in the defense of such suits.

  - Notwithstanding the above, neither party shall enter into any settlement without the other party’s written consent, which shall not be unreasonably withheld.  The Commonwealth may, in its sole discretion, allow the Contractor to control the defense and any related settlement negotiations.

# SOVEREIGN IMMUNITY

No provision of this Contract may be construed to waive or limit the sovereign immunity of the Commonwealth of Pennsylvania or its governmental sub-units.

# VIRUS, MALICIOUS, MISCHIEVOUS OR DESTRUCTIVE PROGRAMMING

  - The Contractor shall be liable for any damages incurred by the Commonwealth if the Contractor or any of its employees, subcontractors or consultants introduces a virus or malicious, mischievous or destructive programming into the Commonwealth’s software or computer networks and has failed to comply with the Commonwealth software security standards.  The Commonwealth must demonstrate that the Contractor or any of its employees, subcontractors or consultants introduced the virus or malicious, mischievous or destructive programming.  The Contractor’s liability shall cease if the Commonwealth has not fully complied with its own software security standards.

  - The Contractor shall be liable for any damages incurred by the Commonwealth including, but not limited to, the expenditure of Commonwealth funds to eliminate or remove a computer virus or malicious, mischievous or destructive programming that results from the Contractor’s failure to take proactive measures to keep virus or malicious, mischievous or destructive programming from originating from the Contractor or any of its employees, subcontractors or consultants through appropriate firewalls and maintenance of anti-virus software and software security updates (such as operating systems security patches, etc.).

  - In the event of destruction or modification of Software, the Contractor shall eliminate the virus, malicious, mischievous or destructive programming, restore the Commonwealth’s software, and be liable to the Commonwealth for any resulting damages.

  - The Contractor shall be responsible for reviewing Commonwealth software security standards and complying with those standards.

  - The Commonwealth may, at any time, audit, by a means deemed appropriate by the Commonwealth, any computing devices being used by representatives of the Contractor to provide Services to the Commonwealth for the sole purpose of determining whether those devices have anti-virus software with current virus signature files and the current minimum operating system patches or workarounds have been installed.  Devices found to be out of compliance will immediately be disconnected and will not be permitted to connect or reconnect to the Commonwealth network until the proper installations have been made.

  - The Contractor may use the anti-virus software used by the Commonwealth to protect Contractor’s computing devices used in the course of providing services to the Commonwealth.  It is understood that the Contractor may not install the software on any computing device not being used to provide services to the Commonwealth, and that all copies of the software will be removed from all devices upon termination of this Contract.

  - The Commonwealth will not be responsible for any damages to the Contractor’s computers, data, software, etc. caused as a result of the installation of the Commonwealth’s anti-virus software or monitoring software on the Contractor’s computers.

# PATENT, COPYRIGHT, TRADEMARK AND TRADE SECRET PROTECTION

  - The Contractor shall hold the Commonwealth harmless from any suit or proceeding which may be brought by a third party against the Commonwealth, its departments, officers or employees for the alleged infringement of any United States or foreign patents, copyrights, or trademarks, or for a misappropriation of trade secrets arising out of performance of this Contract, including all work, services, materials, reports, studies, and computer programs provided by the Contractor, and in any such suit or proceeding will satisfy any final award for such infringement, including costs.  The Commonwealth agrees to give Contractor prompt notice of any such claim of which it learns.  Pursuant to the Commonwealth Attorneys Act, as amended, 71 P.S. § 732-101—732-506, the Office of Attorney General (OAG) has the sole authority to represent the Commonwealth in actions brought against the Commonwealth.  The OAG, however, in its sole discretion and under the terms it deems appropriate, may delegate its right of defense.  If OAG delegates the defense to the Contractor, the Commonwealth will cooperate with all reasonable requests of Contractor made in the defense of such suits.  No settlement that prevents the Commonwealth from continuing to use the Developed Works as provided herein shall be made without the Commonwealth’s prior written consent.  In all events, the Commonwealth shall have the right to participate in the defense of any such suit or proceeding through counsel of its own choosing.  It is expressly agreed by the Contractor that, in the event it requests that the Commonwealth provide support to the Contractor in defending any such claim, the Contractor shall reimburse the Commonwealth for all expenses (including attorneys’ fees, if such are made necessary by the Contractor’s request) incurred by the Commonwealth for such support.  If OAG does not delegate the defense of the matter, the Contractor’s obligation to indemnify ceases.  The Contractor, at its expense, will provide whatever cooperation OAG requests in the defense of the suit.

  - The Contractor agrees to exercise reasonable due diligence to prevent claims of infringement on the rights of third parties.  The Contractor certifies that, in all respects applicable to this Contract, it has exercised and will continue to exercise due diligence to ensure that all works produced under this Contract do not infringe on the patents, copyrights, trademarks, trade secrets or other proprietary interests of any kind which may be held by third parties.  The Contractor also agrees to certify that work produced for the Commonwealth under this contract shall be free and clear from all claims of any nature.

  - If the defense of the suit is delegated to the Contractor, the Contractor shall pay all damages and costs awarded therein against the Commonwealth.  If information and assistance are furnished by the Commonwealth at the Contractor’s written request, it shall be at the Contractor’s expense, but the responsibility for such expense shall be only that within the Contractor’s written authorization.

  - If, in the Contractor’s opinion, the products, materials, reports, studies, or computer programs furnished hereunder are likely to or do become subject to a claim of infringement of a United States patent, copyright, or trademark, or for a misappropriation of trade secret, then without diminishing the Contractor’s obligation to satisfy any final award, the Contractor may, at its option and expense, substitute functional equivalents for the alleged infringing products, materials, reports, studies, or computer programs or, at the Contractor’s option and expense, obtain the rights for the Commonwealth to continue the use of such products, materials, reports, studies, or computer programs.

  - If any of the products, materials, reports, studies, or computer programs provided by the Contractor are in such suit or proceeding held to constitute infringement and the use or publication thereof is enjoined, the Contractor shall, at its own expense and at its option, either procure the right to publish or continue use of such infringing products, materials, reports, studies, or computer programs, replace them with non-infringing items, or modify them so that they are no longer infringing.

  - If the Contractor is unable to do any of the preceding, the Contractor agrees to pay the Commonwealth:

    - any amounts paid by the Commonwealth less a reasonable amount based on the acceptance and use of the deliverable;

    - any license fee less an amount for the period of usage of any software; and

    - the prorated portion of any service fees representing the time remaining in any period of service for which payment was made.

  - Notwithstanding the above, the Contractor shall have no obligation for:

    - modification of any product, service, or deliverable provided by the Commonwealth;

    - any material provided by the Commonwealth to the Contractor and incorporated into, or used to prepare, a product, service, or deliverable;

    - use of the product, service, or deliverable in other than its specified operating environment;

    - the combination, operation, or use of the product, service, or deliverable with other products, services, or deliverables not provided by the Contractor as a system or the combination, operation, or use of the product, service, or deliverable, with any products, data, or apparatus that the Contractor did not provide;

    - infringement of a non-Contractor product alone;

    - the Commonwealth’s distribution, marketing or use beyond the scope contemplated by the Contract; or

    - the Commonwealth’s failure to use corrections or enhancements made available to the Commonwealth by the Contractor at no charge.

  - The obligation to indemnify the Commonwealth, under the terms of this Section, shall be the Contractor’s sole and exclusive obligation for the infringement or misappropriation of intellectual property.

# CONTRACT CONSTRUCTION

The provisions of this Contract shall be construed in accordance with the provisions of all applicable laws and regulations of the Commonwealth.  However, by executing this Contract, the Contractor agrees that it has and will continue to abide by the intellectual property laws and regulations of the United States of America.

# USE OF CONTRACTOR AND THIRD PARTY PROPERTY

# Definitions.

# “Contractor Property” refers to Contractor-owned tangible and intangible property.

    - “Third Party” refers to a party that licenses its property to Contractor for use under this Contract.

    - “Third Party Property” refers to property licensed by the Contractor for use in its work under this Contract.

# Contractor Property shall remain the sole and exclusive property of the Contractor. Third Party Property shall remain the sole and exclusive property of the Third Party.  The Commonwealth acquires rights to the Contractor Property and Third Party Property as set forth in this Contract.

# Where the Contractor Property or Third Party Property is integrated into the Supplies or Services which are not Developed Works), or the Contractor Property is otherwise necessary for the Commonwealth to attain the full benefit of the Supplies or Services in accordance with the terms of the Contract, the Contractor hereby grants to the Commonwealth a non-exclusive, fully-paid up, worldwide license to use the Contractor Property as necessary to meet the requirements of the Contract, including the rights to reproduce, distribute, publicly perform, display, view, access and use the Contractor Property.  These rights are granted for a duration and to an extent necessary to meet the requirements under this Contract.  If the Contractor requires a separate license agreement, such license terms shall include the aforementioned rights, be acceptable to the Commonwealth and include the applicable provisions set forth in these terms at Exhibit B, Software License Requirements Agreement Template.

# If Third Party Property is integrated into the Supplies or Services which are not Developed Works, or the Third Party Property is otherwise necessary for the Commonwealth to attain the full benefit of the Supplies or Services in accordance with the terms of the Contract, the Contractor shall gain the written approval of the Commonwealth prior to the use of the Third Party Property or the integration of the Third Party Property into the Supplies or Services.  Third Party Property approved by the Commonwealth is hereby licensed to the Commonwealth as necessary to meet the Contract requirements.

# If the Third Party requires a separate license agreement, the license terms shall be acceptable to the Commonwealth and include the applicable provisions set forth in these terms at Exhibit B, Software License Requirements Agreement Template.

      - If the use or integration of the Third Party Property is not approved in writing under this Section, the Third Party Property shall be deemed to be licensed under Paragraph 48(b)(i) above.

    - If the Contract expires or is terminated for default pursuant to Section 31(c) before the Contract requirements are complete, all rights are granted for a duration and for purposes necessary to facilitate Commonwealth’s or a Commonwealth-approved vendor’s completion of the Supplies, Services or Developed Works under this Contract.  The Contractor, in the form used by Contractor in connection with the Supplies, Services, or Developed Works, shall deliver to Commonwealth the object code version of such Contractor Property, the Third Party Property and associated licenses immediately prior to such expiration or termination to allow the Commonwealth to complete such work.

    - Where third party users are reasonably anticipated by the Contract, all users are granted the right to access and use Contractor Property for the purposes of and within the scope indicated in the Contract.

  - The Commonwealth will limit its agents and contractors’ use and disclosure of the Contractor Property as necessary to perform work on behalf of the Commonwealth.

  - The parties agree that the Commonwealth, by acknowledging Contractor Property, does not agree to any terms and conditions of the Contractor Property agreements that are inconsistent with or supplemental to this Contract.

# Reports:  When a report is provided under this Contract, but was not developed specifically for the Commonwealth under this Contract, the ownership of the report will remain with the Contractor, provided, however, that the Commonwealth has the right to use, copy and distribute the report within the executive agencies of the Commonwealth.

# USE OF COMMONWEALTH PROPERTY

# “Commonwealth Property” refers to Commonwealth-owned Software, Data and property (including intellectual property) and third party owned Software and property (including intellectual property) licensed to the Commonwealth.

# Confidentiality of Commonwealth Property.  All Commonwealth Property provided to the Contractor pursuant to this Contract or collected or generated by the Contractor on behalf of the Commonwealth pursuant to this Contract shall be considered confidential information under Section 35, Confidentiality, Privacy, and Compliance.

  - License grant and restrictions.  During the term of this Contract, Commonwealth grants to Contractor and its subcontractors for the limited purpose of providing the Services covered under this Contract, a limited, nonexclusive, nontransferable, royalty-free right (subject to the terms of any third party agreement to which the Commonwealth is a party) to access, use, reproduce, and modify Commonwealth Property in accordance with the terms of the Contract.  The Commonwealth’s license to Contractor is limited by the terms of this Contract.

    - The Contractor hereby assigns to the Commonwealth its rights, if any, in any derivative works resulting from Contractor’s modification of the Commonwealth Intellectual Property.  Contractor agrees to execute any documents required to evidence this assignment and to waive any moral rights and rights of attribution provided for in Section 106A of Title 17 of the United States Code, the Copyright Act of 1976, as amended.

    - Neither Contractor nor any of its subcontractors may decompile or reverse engineer, or attempt to decompile or reverse engineer, any of the Commonwealth Intellectual Property.  Commonwealth hereby represents that it has the authority to provide the license grant and rights set forth in this Section 49.

  - Reservation of rights.  All rights, not expressly granted here to Contractor are reserved by the Commonwealth.

  - Termination of Commonwealth license grant.

    - Rights Cease:  Upon the expiration or termination for any reason of Contractor’s obligation to provide the Services under this Contract, all rights granted to Contractor under this Section 49 shall immediately cease.

    - Return Commonwealth Property:  Contractor shall, at no cost to Commonwealth, deliver to Commonwealth all of the Commonwealth Intellectual Property (including any related source code then in Contractor’s possession or under its control) in the form in use as of the Effective Date of such expiration or termination (except that Commonwealth Data shall be turned over in a form acceptable to the Commonwealth).

    - List of utilized Commonwealth Property/Destruction:  Within 15 days after termination, Contractor shall provide the Commonwealth with a current copy of the list of Commonwealth Intellectual Property in use as of the date of such expiration or termination.  Concurrently therewith, Contractor shall destroy or erase all other copies of any of the Commonwealth Software then in Contractor’s possession or under its control unless otherwise instructed by Commonwealth, in writing; provided, however, that Contractor may retain one archival copy of such Commonwealth Software and tools, until final resolution of any actively asserted pending disputes between the Parties, such retention being for the sole purpose of resolving such disputes.

  - Effect of license grant termination.  Consistent with the provisions of this Section 49, Contractor shall refrain from manufacturing, copying, marketing, distributing or using any Commonwealth Software or Commonwealth Tools or any other work which incorporates the Commonwealth Software or Commonwealth Tools.

  - Commonwealth Property Protection.

    - Contractor acknowledges Commonwealth’s exclusive right, title and interest, including without limitation copyright and trademark rights, in and to Commonwealth Data, Commonwealth Software, Commonwealth Tools and the Developed Works developed under the provisions of this Contract, and Contractor shall not, directly or indirectly, do or cause to be done any act or thing contesting or in any way impairing or tending to impair any part of said right, title, and interest, and shall not use or disclose the Commonwealth Data, Commonwealth Software, Commonwealth Tools or the Developed Works without Commonwealth’s written consent, which consent may be withheld by the Commonwealth for any reason.

    - Contractor shall not, in any manner, represent that Contractor has any ownership interest in the Commonwealth Data, Commonwealth Software, Commonwealth Tools, or the Developed Works.

# OWNERSHIP OF DEVELOPED WORKS

Unless otherwise specified in the Contract’s Statement of Work, ownership of all Developed Works shall be in accordance with the provisions set forth in this Section 50.

# Rules for usage for Developed Works.

    - Property of Contractor:  If Developed Works modify, improve, contain, or enhance application software programs or other materials generally licensed by the Contractor, then such Developed Works shall be the property of the Contractor, and Contractor hereby grants Commonwealth an irrevocable, nonexclusive, worldwide, fully paid-up license (to include source code and relevant documentation) in perpetuity to use, modify, execute, reproduce, display, perform, prepare derivative works from and distribute, within the Commonwealth, such Developed Works.

      - For purposes of distribution under the license grant created by this Section 50, Commonwealth includes any government agency, department, instrumentality, division, unit or other office that is part of the Commonwealth of Pennsylvania, together with the State System of Higher Education (including any of its universities), any county, borough, commonwealth, city, municipality, town, township special purpose district, or other similar type of governmental instrumentality located within the geographical boundaries of the Commonwealth of Pennsylvania.

      - If federal funds are used in creation of the Developed Works, the Commonwealth also includes any other state government as well as the federal government.

    - Property of Commonwealth/licensor:  If the Developed Works modify, improve or enhance application software or other materials not licensed to the Commonwealth by the Contractor, then such modifications, improvements and enhancements shall be the property of the Commonwealth or its licensor.

  - Copyright Ownership.

    - Works made for hire; general:  Except as indicated in Paragraph 50(a)(i), above, Developed Works developed as part of the scope of work for the Project, including Developed Works developed by subcontractors, are the sole and exclusive property of the Commonwealth and shall be considered “works made for hire” under the Copyright Act of 1976, as amended, 17 United States Code.

    - Assignment:  In the event that the Developed Works do not fall within the specifically enumerated works that constitute works made for hire under the United States copyright laws, Contractor agrees to assign and, upon their authorship or creation, expressly and automatically assigns, all copyright interests, proprietary rights, trade secrets, and other right, title, and interest in and to such Developed Works to Commonwealth.  Contractor further agrees that it will have its subcontractors assign, and upon their authorship or creation, expressly and automatically assigns all copyright interest, proprietary rights, trade secrets, and other right, title, and interest in and to the Developed Works to the Commonwealth.

    - Rights to Commonwealth:  Commonwealth shall have all rights accorded an owner of copyright under the United States copyright laws including, but not limited to, the exclusive right to reproduce the Developed Works in multiple copies, the right to distribute copies by sales or other transfers, the right to register all copyrights in its own name as author in the United States and in foreign countries, the right to prepare derivative works based upon the Developed Works and the right to display the Developed Works.

    - Subcontracts:  The Contractor further agrees that it will include the requirements of this Section 50 in any subcontractor or other agreement with third parties who in any way participate in the creation or development of Developed Works.

    - Completion or termination of Contract:  Upon completion or termination of this Contract, Developed Works shall immediately be delivered by Contractor to the Commonwealth.

    - Warranty of non-infringement:  Contractor represents and warrants that the Developed Works are original and do not infringe any copyright, patent, trademark, or other intellectual property right of any third party and are in conformance with the intellectual property laws and regulations of the United States.

  - Patent ownership.  Contractor and its subcontractors shall retain ownership to patentable items, patents, processes, inventions or discoveries (collectively, the Patentable Items) made by the Contractor during the performance of this Contract.  Notwithstanding the foregoing, the Commonwealth shall be granted a nonexclusive, nontransferable, royalty free license to use or practice the Patentable Items.  Commonwealth may disclose to third parties any such Patentable Items made by Contractor or any of its subcontractors under the scope of work for the Project that have been previously publicly disclosed.  Commonwealth understands and agrees that any third party disclosure will not confer any license to such Patentable Items.

  - Federal government interests.  Certain funding under this Contract may be provided by the federal government.  Accordingly, the rights to Developed Works or Patentable Items of Contractors or subcontractors hereunder will be further subject to government rights as set forth in 37 C.F.R. § 401, as amended, and other applicable law or regulations.

  - Usage rights.  Except as otherwise covered by this Section 50, either Party, in the ordinary course of conducting business, may use any ideas, concepts, know-how, methodologies, processes, components, technologies, algorithms, designs, modules or techniques relating to the Services.

  - Contractor’s copyright notice obligations.  Contractor will affix the following Copyright Notice to the Developed Works developed under this Section 50 and all accompanying documentation: “Copyright © [year] by the Commonwealth of Pennsylvania.  All Rights Reserved.”  This notice shall appear on all versions of the Developed Works delivered under this Contract and any associated documentation.  It shall also be programmed into any and all Developed Works delivered hereunder so that it appears at the beginning of all visual displays of such Developed Works.

# SOURCE CODE AND ESCROW ITEMS OBLIGATIONS

  - Escrow agreement:  Within sixty (60) days of the execution of this Contract, the parties must execute an escrow agreement with an escrow agent mutually agreed upon by the parties.  The escrow agreement must contain terms acceptable to the Commonwealth.

  - Escrow.  To the extent that Service includes Developed Works, application software, or other materials generally licensed by the Contractor, Contractor agrees to place in escrow with an escrow agent copies of the most current version of the source code for the applicable software that is included as a part of the Services, including all updates, improvements, and enhancements thereof from time to time developed by Contractor (the “Source Code Package”).  If at any time during the term of this Contract, Contractor provides a maintenance release, upgraded version of the Developed Works or software, or any additional changes impacting the Source Code Package, the Contractor must, within ten (10) days deposit with the escrow agent.  The Source Code Package must include:

    - A complete copy in machine-readable form of the source code and executable code of the applicable software, including any updates or new releases of the product;

    - A complete copy of any existing design documentation and user documentation, including any updates or revisions; and/or

    - Complete instructions for compiling and linking every part of the source code into executable code for purposes of enabling verification of the completeness of the source code.  Such instructions must include all tools used to generate executable code.

  - Obtaining source code.  The Source Code Package may be released from escrow to the Commonwealth, temporarily or permanently, upon the occurrence of one or more of the following:

    - Contractor demonstrates with reasonable certainty the inability or unwillingness of Contractor to fulfill its obligations to Commonwealth under this Contract;

    - Contractor becomes insolvent, makes a general assignment for the benefit of creditors, files a voluntary petition of bankruptcy, suffers or permits the appointment of a receiver for its business or assets, becomes subject to any proceeding under bankruptcy or insolvency law, whether domestic or foreign;

    - Contractor has wound up or liquidated its business voluntarily or otherwise and the Commonwealth has reason to believe that such events must cause the Contractor to fail to meet its warranties and maintenance obligations in the foreseeable future;

    - Contractor voluntarily or otherwise discontinues support of the provided products or fails to support the products in accordance with its maintenance obligations and warranties.

  - Obtaining Source Code.  If the Commonwealth desires to obtain the Source Code Package from the escrow agent upon the occurrence of an event in this section, then:

    - The Contractor must comply with all procedures in the escrow contract;

    - The Commonwealth must maintain all materials and information comprising the Source Code Package in confidence in accordance with this Contract;

    - If the release is a temporary one, then the Commonwealth must promptly return all released materials to Contractor when the circumstances leading to the release are no longer in effect.

  - Right to use.  Contractor grants the Commonwealth the right to use the Source Code Package in order to maintain and support the applicable software so that it can be used by the Commonwealth as set forth in this Contract.

  - Derivative Works.  Any derivative works to the source code released from escrow that are made by or on behalf of the Commonwealth shall be the sole property of the Commonwealth.

  - Verification.  The Commonwealth reserves the right, at any time, either itself or through a third party contractor, upon thirty (30) days written notice, to seek verification of the Source Code Package.

# LOCATION, STATUS AND DISPOSITION OF DATA

Unless the Solicitation specifies otherwise:

  - All Data must be stored within the United States.

  - The Contractor shall be responsible for maintaining the privacy, security and integrity of Data in the Contractor’s or its subcontractors’ possession.

  - All Data shall be provided to the Commonwealth upon request, in a form acceptable to the Commonwealth and at no cost.

  - Any Data shall be destroyed by the Contractor at the Commonwealth’s request.

  - Any Data shall be held for litigation or public records purposes by the Contractor at the Commonwealth’s request, and in accordance with the security, privacy and accessibility requirements of this Contract.

# PUBLICATION RIGHTS AND/OR COPYRIGHTS

  - Except as otherwise provided in Section 50, Ownership of Developed Works, the Contractor shall not publish any of the results of the work without the written permission of the Commonwealth.  The publication shall include the following statement:  “The opinions, findings, and conclusions expressed in this publication are those of the author and not necessarily those of the Commonwealth of Pennsylvania.”  The Contractor shall not include in the documentation any copyrighted matter, unless the Contractor provides the Commonwealth with written permission of the copyright owner.

  - Except as otherwise provided in the Contract, the Commonwealth shall have unrestricted authority to reproduce, distribute, and use any submitted report or data designed or developed and delivered to the Commonwealth as part of the performance of the Contract.

# CHANGE OF OWNERSHIP OR INSOLVENCY

# In the event that the Contractor should change ownership for any reason whatsoever, the Commonwealth shall have the exclusive option of continuing under the terms and conditions of this Contract with the Contractor or its successors or assigns for the full remaining term of this Contract, or continuing under the terms and conditions of this Contract with the Contractor or its successors or assigns for such period of time as is necessary to replace the products, materials, reports, studies, or computer programs, or immediately terminating this Contract.  Nothing in this Section 54 limits the Commonwealth’s exercise of any rights that the Commonwealth may have under Section 31, Termination.

# OFFICIALS NOT TO BENEFIT

# No official or employee of the Commonwealth and no member of its General Assembly who exercises any functions or responsibilities under this Contract shall participate in any decision relating to this Contract which affects their personal interest or the interest of any corporation, partnership, or association in which they are, directly or indirectly, interested; nor shall any such official or employee of the Commonwealth or member of its General Assembly have any interest, direct or indirect, in this Contract or the proceeds thereof.

# COMPLIANCE WITH LAWS

  - The Contractor shall comply with all federal, state and local laws, regulations and policies applicable to its Services, including, but not limited to, all statutes, regulations and rules that are in effect as of the Effective Date of the Contract and shall procure at its expense all licenses and all permits necessary for the fulfillment of its obligation.

# If any existing law, regulation or policy is changed or if any new law, regulation or policy is enacted that affects the Services provided under this Contract, the Parties shall modify this Contract, via Section 30, Changes, to the extent reasonably necessary to:

# Ensure that such Services will be in full compliance with such laws, regulations and policies; and

    - Modify the rates applicable to such Supplies or Services, unless otherwise indicated in the Solicitation.

# THE AMERICANS WITH DISABILITIES ACT

During the term of this Contract, the Contractor agrees as follows:

  - Pursuant to federal regulations promulgated under the authority of The Americans With Disabilities Act, 28 C.F.R.§ 35.101, et seq., the Contractor understands and agrees that no individual with a disability shall, on the basis of the disability, be excluded from participation in this Contract or from activities provided for under this Contract.  As a condition of accepting and executing this Contract, the Contractor agrees to comply with the General Prohibitions Against Discrimination, 28 C.F.R. § 35.130, and all other regulations promulgated under Title II of The Americans With Disabilities Act which are applicable to the benefits, services, programs, and activities provided by the Commonwealth of Pennsylvania through Contracts with outside Contractors.

  - The Contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth of Pennsylvania from losses, damages, expenses claims, demands, suits, and actions brought by any party against the Commonwealth of Pennsylvania as a result of the Contractor’s failure to comply with the provisions of Subsection 57(a).

# EXAMINATION OF RECORDS

  - The Contractor agrees to maintain, using its standard procedures, and in accordance with Generally Accepted Accounting Principles, books, records, documents, and other evidence pertaining to the charges under this Contract to the extent and in such detail as will properly reflect all charges for which reimbursement is claimed under the provisions of this Contract.

  - The Contractor agrees to make available at the office of the Contractor at all reasonable times, and upon reasonable written notice, during the term of this Contract and the period set forth in Subsection 58(c), any of the records for inspection, audit, or reproduction by any authorized Commonwealth representative.  To the extent allowed by applicable laws or regulations, the Commonwealth agrees to maintain any documents so provided in accordance with the confidentiality provisions in Section 35, Confidentiality, Privacy and Compliance.

  - The Contractor shall preserve and make available its records for a period of three (3) years from the date of final payment under this Contract:

    - If this Contract is completely or partially terminated, the records relating to the work terminated shall be preserved and made available for a period of three (3) years from the date of any resulting final settlement.

    - Non-privileged records which relate to litigation or the settlement of claims arising out of the performance of this Contract, or charges under this Contract as to which exception has been taken by the auditors, shall be retained by the Contractor until such litigation, claims, or exceptions have been finally resolved.

  - Except for documentary evidence retained pursuant to Paragraph 58(c)(2), the Contractor may in fulfillment of its obligation to retain its records as required by this Section 58 substitute photographs, microphotographs, or other authentic reproductions of such records, after the expiration of two (2) years following the last day of the month of reimbursement to the Contractor of the invoice or voucher to which such records relate, unless a shorter period is authorized by the Commonwealth with the concurrence of its auditors.

  - The provisions of this Section 58 shall be applicable to and included in each subcontract hereunder.

# SINGLE AUDIT ACT OF 1984

In compliance with the Single Audit Act of 1984, as amended, the Contractor agrees to the following:

  - This Contract is subject to audit by federal and state agencies or their authorized representative in accordance with the auditing standards promulgated by the Comptroller General of the United States and specified in Government Auditing Standards, 1994 Revisions (Yellow Book).

  - The audit requirement of this Contract will be satisfied if a single audit is performed under the provisions of the Single Audit Act of 1984, as amended, 31 U.S.C. § 7501, et seq., and all rules and regulations promulgated pursuant to the Act.

  - The Commonwealth reserves the right for federal and state agencies or their authorized representatives to perform additional audits of a financial/compliance, economy/efficiency, or program results nature, if deemed necessary.

  - The Contractor further agrees to comply with requirements that may be issued by the state agency upon receipt of additional guidance received from the federal government regarding the Single Audit Act of 1984, as amended.

# AGENCY-SPECIFIC SENSITIVE AND CONFIDENTIAL COMMONWEALTH DATA (IF APPLICABLE)

# Contractor understands that its level of access may allow it to view or access highly sensitive and confidential Commonwealth and third party data.  This data is subject to various state and federal laws, regulations and policies that vary from agency to agency, and from program to program within an agency.  If applicable, prior to deployment of the Supplies on any Commonwealth agency facilities, the Contractor must receive and sign off on particular instructions and limitations as dictated by that Commonwealth agency, including but not limited to, as necessary, HIPAA Business Associate Agreements, a sample of which is attached to these terms as  Exhibit A.  This sign-off document will include a description of the nature of the data which may be implicated based on the nature of the Contractor’s access, and will incorporate the Business Associate Agreement if it is applicable.

# Contractor hereby certifies and warrants that, after being informed by the Commonwealth agency of the nature of the data which may be implicated and prior to the installation of the Supplies), the Contractor is and shall remain compliant with all applicable state and federal laws, regulations and policies regarding the data’s protection, and with the requirements memorialized in every completed and signed sign-off document.  Every sign-off document completed by a Commonwealth agency and signed by at least one signatory authorized to bind the Contractor is valid and is hereby integrated and incorporated by reference into this Contract via Purchase Orders issued under this Contract.

# This Section 60 does not require a Commonwealth agency to exhaustively list the laws, regulations or policies to which implicated data is subject; the Commonwealth agency is obligated only to list the nature of the data implicated by the Contractor’s access, to refer the Contractor to its privacy and security policies, and to specify requirements that are not otherwise inherent in compliance with applicable laws, regulations and policies.

# The requirements of this Section 60 are in addition to and not in lieu of other requirements of this Contract, its Exhibits, Appendices and Attachments, having to do with data privacy and security, including but not limited to the requirement that the Contractor comply with all applicable Commonwealth ITPs.

# Contractor shall conduct additional background checks, in addition to those required in Section 32, Background Checks, as may be required by a Commonwealth agency in its sign-off documents.  The Contractor shall educate and hold its agents, employees, contractors and subcontractors to standards at least as stringent as those contained in this Contract.  The Contractor shall provide information regarding its agents, employees, contractors and subcontractors to the Commonwealth upon request.

# FEDERAL REQUIREMENTS

# If applicable, the Contractor must receive and sign off on particular federal requirements that a Commonwealth agency may be required to include when utilizing federal funds to procure the Supplies and Services.  The Commonwealth agency will inform the Contractor whether they must execute a sign-off document as required by the federal government.

# ADDITIONAL FEDERAL PROVISIONS

Additional contract provisions may be incorporated into this Contract pursuant to federal law, regulation or policy.

# ENVIRONMENTAL PROTECTION

In carrying out this Contract, the Contractor shall minimize pollution and shall strictly comply with all applicable environmental laws and regulations, including the Clean Streams Law, Act of June 22, 1937 (P.L. 1987, No. 394), as amended, 35 P.S. § 691.601 et seq; the Pennsylvania Solid Waste Management Act, Act of July 7, 1980 (P.L. 380, No. 97), as amended, 35 P.S. § 6018.101 et seq; and the Dam Safety and Encroachment Act, Act of November 26, 1978 (P.L. 1375, No. 325), as amended, 32 P.S. § 693.1.

# NONDISCRIMINATION CLAUSE/SEXUAL HARASSMENT CLAUSE

The Contractor agrees:

  - In the hiring of any employee(s) for the manufacture of supplies, performance of work, or any other activity required under the contract or any subcontract, the Contractor, each subcontractor, or any person acting on behalf of the Contractor or subcontractor shall not, by reason of gender, race, creed, or color, discriminate against any citizen of this Commonwealth who is qualified and available to perform the work to which the employment relates.

  - Neither the Contractor nor any subcontractor nor any person on their behalf shall in any manner discriminate against or intimidate any employee involved in the manufacture of supplies, the performance of work, or any other activity required under the contract on account of gender, race, creed, or color.

  - The Contractor and each subcontractor shall establish and maintain a written sexual harassment policy and shall inform their employees of the policy.  The policy must contain a notice that sexual harassment will not be tolerated and employees who practice it will be disciplined.

  - The Contractor and each subcontractor shall not discriminate by reason of gender, race, creed, or color against any subcontractor or supplier who is qualified to perform the work to which the contracts relates.

  - The Contractor and each subcontractor shall, within the time periods requested by the Commonwealth, furnish all necessary employment documents and records and permit access to their books, records, and accounts by the contracting agency and the Bureau of Diversity, Inclusion and Small Business Opportunities (BDISBO), for purpose of ascertaining compliance with provisions of this Nondiscrimination/Sexual Harassment Clause.  Within fifteen (15) days after award of any contract, the Contractor shall be required to complete, sign and submit Form STD-21, the “Initial Contract Compliance Data” form.  If the contract is a construction contract, then the Contractor shall be required to complete, sign and submit Form STD-28, the “Monthly Contract Compliance Report for Construction Contractors,” each month no later than the 15th of the month following the reporting period beginning with the initial job conference and continuing through the completion of the project.  Those contractors who have fewer than five employees or whose employees are all from the same family or who have completed the Form STD-21 within the past 12 months may, within the fifteen (15) days, request an exemption from the Form STD-21 submission requirement from the contracting agency.

  - The Contractor shall include the provisions of this Nondiscrimination/Sexual Harassment Clause in every subcontract so that those provisions applicable to subcontractors will be binding upon each subcontractor.

  - The Commonwealth may cancel or terminate the contract and all money due or to become due under the contract may be forfeited for a violation of the terms and conditions of this Nondiscrimination/Sexual Harassment Clause.  In addition, the agency may proceed with debarment or suspension and may place the Contractor in the Contractor Responsibility File.

# CONTRACTOR INTEGRITY PROVISIONS

It is essential that those who seek to contract with the Commonwealth of Pennsylvania observe high standards of honesty and integrity. They must conduct themselves in a manner that fosters public confidence in the integrity of the Commonwealth procurement process.

In furtherance of this policy, Contractor agrees to the following:

  - Contractor shall maintain the highest standards of honesty and integrity during the performance of this contract and shall take no action in violation of state or federal laws or regulations or any other applicable laws or regulations, or other requirements applicable to Contractor or that govern contracting with the Commonwealth.

  - Contractor shall establish and implement a written business integrity policy, which includes, at a minimum, the requirements of these provisions as they relate to Contractor employee activity with the Commonwealth and Commonwealth employees, and which is distributed and made known to all Contractor employees.

  - Contractor, its affiliates, agents and employees shall not influence, or attempt to influence, any Commonwealth employee to breach the standards of ethical conduct for Commonwealth employees set forth in the Public Official and Employees Ethics Act, 65 Pa. C. S. §§ 1101, et seq.; the State Adverse Interest Act, 71 P.S. § 776.1, et seq.; and the Governor’s Code of Conduct, Executive Order 1980-18, 4 Pa. Code § 7.151, et seq., or to breach any other state or federal law or regulation.

  - Contractor, its affiliates, agents and employees shall not offer, give, or agree or promise to give any gratuity to a Commonwealth official or employee or to any other person at the direction or request of any Commonwealth official or employee.

  - Contractor, its affiliates, agents and employees shall not offer, give, or agree or promise to give any gratuity to a Commonwealth official or employee or to any other person, the acceptance of which would violate the Governor’s Code of Conduct, Executive Order 1980-18, 4 Pa. Code § 7.151, et seq. or any statute, regulation, statement of policy, management directive or any other published standard of the Commonwealth.

  - Contractor, its affiliates, agents and employees shall not, directly or indirectly, offer, confer, or agree to confer any pecuniary benefit on anyone as consideration for the decision, opinion, recommendation, vote, other exercise of discretion, or violation of a known legal duty by any Commonwealth official or employee.

  - Contractor, its affiliates, agents, employees, or anyone in privity with him or her shall not accept or agree to accept from any person, any gratuity in connection with the performance of work under the contract, except as provided in the contract.

  - Contractor shall not have a financial interest in any other contractor, subcontractor, or supplier providing services, labor, or material on this project, unless the financial interest is disclosed to the Commonwealth in writing and the Commonwealth consents to Contractor’s financial interest prior to Commonwealth execution of the contract.  Contractor shall disclose the financial interest to the Commonwealth at the time of bid or proposal submission, or if no bids or proposals are solicited, no later than Contractor’s submission of the contract signed by Contractor.

  - Contractor, its affiliates, agents and employees shall not disclose to others any information, documents, reports, data, or records provided to, or prepared by, Contractor under this contract without the prior written approval of the Commonwealth, except as required by the Pennsylvania Right-to-Know Law, 65 P.S. §§ 67.101-3104, or other applicable law or as otherwise provided in this contract.  Any information, documents, reports, data, or records secured by Contractor from the Commonwealth or a third party in connection with the performance of this contract shall be kept confidential unless disclosure of such information is:

    - Approved in writing by the Commonwealth prior to its disclosure; or

    - Directed by a court or other tribunal of competent jurisdiction unless the contract requires prior Commonwealth approval; or

    - Required for compliance with federal or state securities laws or the requirements of national securities exchanges; or

    - Necessary for purposes of Contractor’s internal assessment and review; or

    - Deemed necessary by Contractor in any action to enforce the provisions of this contract or to defend or prosecute claims by or against parties other than the Commonwealth; or

    - Permitted by the valid authorization of a third party to whom the information, documents, reports, data, or records pertain: or

    - Otherwise required by law.

  - Contractor certifies that neither it nor any of its officers, directors, associates, partners, limited partners or individual owners has not been officially notified of, charged with, or convicted of any of the following and agrees to immediately notify the Commonwealth agency contracting officer in writing if and when it or any officer, director, associate, partner, limited partner or individual owner has been officially notified of, charged with, convicted of, or officially notified of a governmental determination of any of the following:

    - Commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements or receiving stolen property.

    - Commission of fraud or a criminal offense or other improper conduct or knowledge of, approval of or acquiescence in such activities by Contractor or any affiliate, officer, director, associate, partner, limited partner, individual owner, or employee or other individual or entity associated with:

      - obtaining;

      - attempting to obtain; or

      - performing a public contract or subcontract.

Contractor’s acceptance of the benefits derived from the conduct shall be deemed evidence of such knowledge, approval or acquiescence.

    - Violation of federal or state antitrust statutes.

    - Violation of any federal or state law regulating campaign contributions.

    - Violation of any federal or state environmental law.

    - Violation of any federal or state law regulating hours of labor, minimum wage standards or prevailing wage standards; discrimination in wages; or child labor violations.

    - Violation of the Act of June 2, 1915 (P.L. 736, No. 338), known as the Workers’ Compensation Act, 77 P.S. 1 et seq.

    - Violation of any federal or state law prohibiting discrimination in employment.

    - Debarment by any agency or department of the federal government or by any other state.

    - Any other crime involving moral turpitude or business honesty or integrity.

Contractor acknowledges that the Commonwealth may, in its sole discretion, terminate the contract for cause upon such notification or when the Commonwealth otherwise learns that Contractor has been officially notified, charged, or convicted.

  - If this contract was awarded to Contractor on a non-bid basis, Contractor must, (as required by Section 1641 of the Pennsylvania Election Code) file a report of political contributions with the Secretary of the Commonwealth on or before February 15 of the next calendar year.  The report must include an itemized list of all political contributions known to Contractor by virtue of the knowledge possessed by every officer, director, associate, partner, limited partner, or individual owner that has been made by:

    - Any officer, director, associate, partner, limited partner, individual owner or members of the immediate family when the contributions exceed an aggregate of one thousand dollars ($1,000) by any individual during the preceding year; or

    - Any employee or members of his immediate family whose political contribution exceeded one thousand dollars ($1,000) during the preceding year.

To obtain a copy of the reporting form, Contractor shall contact the Bureau of Commissions, Elections and Legislation, Division of Campaign Finance and Lobbying Disclosure, Room 210, North Office Building, Harrisburg, PA 17120.

  - Contractor shall comply with requirements of the Lobbying Disclosure Act, 65 Pa. C. S. § 13A01, et seq., and the regulations promulgated pursuant to that law.  Contractor employee activities prior to or outside of formal Commonwealth procurement communication protocol are considered lobbying and subjects the Contractor employees to the registration and reporting requirements of the law.  Actions by outside lobbyists on Contractor’s behalf, no matter the procurement stage, are not exempt and must be reported.

  - When Contractor has reason to believe that any breach of ethical standards as set forth in law, the Governor’s Code of Conduct, or in these provisions has occurred or may occur, including but not limited to contact by a Commonwealth officer or employee which, if acted upon, would violate such ethical standards, Contractor shall immediately notify the Commonwealth contracting officer or Commonwealth Inspector General in writing.

  - Contractor, by submission of its bid or proposal and/or execution of this contract and by the submission of any bills, invoices or requests for payment pursuant to the contract, certifies and represents that it has not violated any of these contractor integrity provisions in connection with the submission of the bid or proposal, during any contract negotiations or during the term of the contract.

  - Contractor shall cooperate with the Office of Inspector General in its investigation of any alleged Commonwealth employee breach of ethical standards and any alleged Contractor non-compliance with these provisions.  Contractor agrees to make identified Contractor employees available for interviews at reasonable times and places.  Contractor, upon the inquiry or request of the Office of Inspector General, shall provide, or if appropriate, make promptly available for inspection or copying, any information of any type or form deemed relevant by the Inspector General to Contractor's integrity and compliance with these provisions.  Such information may include, but shall not be limited to, Contractor’s business or financial records, documents or files of any type or form that refers to or concern this contract.

  - For violation of any of these Contractor Integrity Provisions, the Commonwealth may terminate this and any other contract with Contractor, claim liquidated damages in an amount equal to the value of anything received in breach of these provisions, claim damages for all additional costs and expenses incurred in obtaining another contractor to complete performance under this contract, and debar and suspend Contractor from doing business with the Commonwealth.  These rights and remedies are cumulative, and the use or non-use of any one shall not preclude the use of all or any other.  These rights and remedies are in addition to those the Commonwealth may have under law, statute, regulation, or otherwise.

  - For purposes of these Contractor Integrity Provisions, the following terms shall have the meanings found in this Paragraph (q).

    - “Confidential information” means information that a) is not already in the public domain; b) is not available to the public upon request; c) is not or does not become generally known to Contractor from a third party without an obligation to maintain its confidentiality; d) has not become generally known to the public through an act or omission of Contractor; or e) has not been independently developed by Contractor without the use of confidential information of the Commonwealth.

    - “Consent” means written permission signed by a duly authorized officer or employee of the Commonwealth, provided that where the material facts have been disclosed, in writing, by pre-qualification, bid, proposal, or contractual terms, the Commonwealth shall be deemed to have consented by virtue of execution of this contract.

    - “Contractor” means the individual or entity that has entered into this contract with the Commonwealth, including those directors, officers, partners, managers, and owners having more than a five percent interest in Contractor.

    - “Financial interest” means:

      - Ownership of more than a five percent interest in any business; or

      - Holding a position as an officer, director, trustee, partner, employee, or holding any position of management.

    - “Gratuity” means tendering, giving or providing anything of more than nominal monetary value including, but not limited to, cash, travel, entertainment, gifts, meals, lodging, loans, subscriptions, advances, deposits of money, services, employment, or contracts of any kind.  The exceptions set forth in the Governor’s Code of Conduct, Executive Order 1980-18, the 4 Pa. Code § 7.153(b), shall apply.

    - “Immediate family” means a spouse and any unemancipated child.

    - “Non-bid basis” means a contract awarded or executed by the Commonwealth with Contractor without seeking bids or proposals from any other potential bidder or offeror.

    - “Political contribution” means any payment, gift, subscription, assessment, contract, payment for services, dues, loan, forbearance, advance or deposit of money or any valuable thing, to a candidate for public office or to a political committee, including but not limited to a political action committee, made for the purpose of influencing any election in the Commonwealth of Pennsylvania or for paying debts incurred by or for a candidate or committee before or after any election.

# ASSIGNMENT OF RIGHTS UNDER THE ANTITRUST LAWS

The Contractor and the Commonwealth recognize that in actual economic practice, overcharges by Contractor’s suppliers resulting from violations of state and federal antitrust laws are in fact borne by the Commonwealth.  As part of the consideration for the award of this Contract, and intending to be legally bound, the Contractor assigns to the Commonwealth all rights, title, and interest in and to any claims Contractor now has or may hereafter acquire under state and federal antitrust laws relating to the goods and services which are subject to this Contract.

# WARRANTIES

Except as otherwise set forth in the Contract, the Contractor warrants that the Services, Supplies and Developed Works will conform in all material respects to the functional specifications for the Services, Supplies and Developed Works and/or the requirements of the Contract.  The warranty period for the Services, Supplies and Developed Works shall be 90 days from final acceptance.  If third-party Services, Supplies or Developed Works are subject to a warranty that exceeds 90 days from final acceptance, the longer warranty period shall apply.  The Contractor shall correct any non-conformity within the warranty period specified herein.

  - Disruption.  The Contractor hereby represents and warrants to the Commonwealth that the Contractor will not cause, or take any action that, directly or indirectly, may cause a disruption of the Commonwealth’s operations.

  - Nonconformity.  In the event of any nonconformity with the foregoing warranties, the Commonwealth will provide written notification of such nonconformity to the Contractor and the Contractor, at no cost to the Commonwealth, shall within 10 days’ notice of the nonconformity, commence work to remedy the nonconformity and shall work diligently, at no charge to the Commonwealth, until such time as the deliverable conforms, in all material respects, to the Service requirements and/or the functional specifications of the Developed Works set forth in this Contract.  The Contractor shall have no obligation with respect to nonconformities arising out of:

    - Modifications to Developed Works made by the Commonwealth;

    - Use of the Developed Works not in accordance with the documentation or specifications applicable thereto;

    - Failure by the Commonwealth to implement any corrections or enhancements made available by the Contractor;

    - Combination of the Developed Works with any items not supplied or approved by the Contractor; or

    - Failure of any software licensed under a separate license agreement to conform to its specifications or documentation.

  - Industry standards.  The Contractor hereby represents and warrants to the Commonwealth that the Services shall be performed in accordance with industry standards using the utmost care and skill.

# Right to perform.  The Contractor hereby represents and warrants to the Commonwealth that the Contractor has the necessary legal rights, including licenses to third party products, tools or materials, to perform the Services and deliver the Developed Works under this Contract.

  - Sole warranties.  THE FOREGOING EXPRESS WARRANTIES ARE THE CONTRACTOR’S SOLE AND EXCLUSIVE WARRANTIES AND NO OTHER WARRANTIES, EXPRESS OR IMPLIED, SHALL APPLY, INCLUDING, BUT NOT LIMITED TO, THE IMPLIED WARRANTIES OF MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE.

# LIQUIDATED DAMAGES

  - By accepting this Contract, the Contractor agrees to the delivery requirements of this Contract.  If a Contract schedule is not met, including Transition Milestones set out in Transition Plan, the delay will interfere with the Commonwealth’s program.  In the event of any such delay, it would be impractical and extremely difficult to establish the actual damage for which the Contractor is the material cause.  The Commonwealth and the Contractor therefore agree that, in the event of any such delay the amount of damage shall be the amount set forth in this Section 68 and agree that the Contractor shall pay such amount as liquidated damages, not as a penalty.

  - The amount of liquidated damages for failure to meet Transition Milestones is set forth in Appendix Z (Transition Milestones).

  - If, Appendix Z (Transition Milestones) indicates that Contractor may earn back liquidated damages, then Contractor shall have the time specified in Appendix Z (Transition Milestones), as indicated, to meet the Acceptance Criteria for the Transition Milestone and earn back the Milestone Credit.  If Contractor fails to meet the Acceptance Criteria within 30 days following the Milestone Due Date or, if an Earn-Back period is specified, then 30 days following the end of the specified Earn-Back period, the Commonwealth, at no additional expense and at its option, may either:

    - Immediately terminate the Contract and all Software, documentation, reports, Developed Materials and any other materials provided for or created for the Commonwealth as a result of this Contract shall be given to the Commonwealth, and the Commonwealth shall be entitled to its remedies under Subsection 68(c); or

    - Order the Contractor to continue with no decrease in effort until the work is completed in a manner acceptable to the Commonwealth or until the Commonwealth terminates the Contract.  If the Contract is continued, the liquidated damages will also continue until the work is completed.

  - Liquidated damages shall be paid by the Contractor and collected by the Commonwealth by deducting them from the invoices submitted under this Contract or any other contract Contractor has with the Commonwealth, by collecting them through the performance security, if any, or by billing the Contractor as a separate item.

  - To the extent that the delay or failure is caused by the Commonwealth, as described in Appendix Z (Transition Milestones), no liquidated damages will be applied.

# SERVICE LEVELS

  - The Contractor shall comply with the procedures and requirements of the Service Level Agreements, which are made part of this Contract.

  - Where there are expressly defined Service Levels, Contractor shall measure and report its performance against these standards on at least a monthly basis, except as may otherwise be agreed between the parties.  All Services without expressly defined Service Levels must be performed at least to the same degree of accuracy, completeness, efficiency, quality and timeliness as is provided by well-managed suppliers providing services similar to the Services, so long as such performance is commercially and operationally reasonable.

  - The Commonwealth’s acceptance of any financial credit incurred by the Contractor in favor of the Commonwealth for a Service Level default (“Service Level Credit”) shall not bar or impair Commonwealth’s rights and remedies in respect of the failure or root cause as set forth elsewhere in this Contract, including without limitation other claims for liquidated damages, injunctive relief and termination rights; provided however, Service Level Credits paid would be credited against any such claims for damages.

# CONTINUOUS IMPROVEMENT AND BENCHMARKING

  - Benchmark Overview.  Prior to the expiration of the second anniversary of the Effective Date, Commonwealth and Contractor shall establish the details of the Benchmarking process intended to ensure that Contractor provides Commonwealth with technology and Services Levels equal to or greater than other organizations receiving similar services.  The parties acknowledge and agree that the benchmarking process is intended to assist Commonwealth in making decisions necessary to balance the desire for then current technology against the cost and uncertain performance of newly evolving technology.

  - Benchmarker.  The Benchmark shall be conducted by a Benchmarker selected by the Commonwealth, subject to Contractor's approval thereof, in writing, such approval not to be unreasonably withheld, delayed or conditioned.  The fees and expenses charged by the Benchmarker shall be paid by Commonwealth.  Contractor shall at its expense cooperate with and assist the Benchmarker and any other third parties involved in the Benchmarking process, including meeting with Commonwealth and the Benchmarker before and throughout the benchmarking process and providing data relating to the provision of the Services, as requested by Commonwealth or the Benchmarker.

  - Benchmark.  If Commonwealth undertakes the Benchmarking, Commonwealth and Contractor, in good faith, shall attempt to agree upon the period during which the Benchmarking shall be conducted.  If the parties are unable to so agree, Commonwealth shall specify the relevant period, subject to Contractor's approval thereof, in writing, such approval not to be unreasonably withheld, delayed or conditioned.

  - Benchmark information.  Commonwealth and Contractor shall jointly determine the Benchmark information with appropriate input from the Benchmarker.  Commonwealth and Contractor shall (1) review the Benchmark information, and (2) schedule a meeting to address any issues either party may have with the Benchmark information.  Contractor shall provide the Benchmark information at no additional cost to Commonwealth; provided, however, that if Commonwealth wishes the Benchmarker to use information which Contractor does not otherwise have access to in the course of its business, Commonwealth shall provide such information at its own cost and Contractor may use such information but, unless Commonwealth expressly agrees otherwise in writing, only in connection with providing the Services.

  - Benchmarking Results.  Within thirty (30) days after the completion of Benchmarking, the Benchmarker shall deliver the Benchmark Results to the Commonwealth Project Director and the Contractor Project Manager.

  - Benchmark Results Review Period and Adjustments. The Commonwealth and Contractor shall utilize the Benchmark Review Period to review such Benchmark Results, and shall meet during the Benchmark Review Period to collectively assess the Benchmark Results.

  - Disputes of Benchmark Results.  Either Commonwealth or Contractor may in good faith dispute the Benchmark Results, in writing, prior to the expiration of the Benchmark Review Period.  Any such notice of dispute issued by either party shall include a description of the nature of such dispute in sufficient detail so as to enable the Benchmarker and the other party to assess the motive and merit of the dispute.  Within ten (10) days after receipt of such notice, the parties shall cause the Benchmarker to issue a written response addressing the dispute, and if such dispute requires a change to any of the Benchmark Results, the Benchmarker shall be directed to issue revised Benchmark Results. Upon issuing such revised Benchmark Results, Commonwealth and Contractor, as applicable, shall have another Benchmark Review Period to review the revised Benchmark Results in accordance with Section 70(g).  In the event either party disputes the revised Benchmark Results within the second Benchmark Review Period or if the parties are unable to agree as to the need for revised Benchmark Results, original Benchmark Results or the revised Benchmark Results, as the case may be, shall be subject to the contract controversy procedures set forth in Section 33, Contract Controversies.

  - Benchmarking: Price Protection.  In addition to the Benchmarking provided for in this Section 70, no earlier than sixty (60) days after the end of Year 2 of this Contract, and no more frequently than annually thereafter, the Commonwealth may engage a Benchmarker, in accordance with the provisions of this Section 70 for the purpose of assessing the extent to which the prices paid for the Services hereunder are comparable to prices of a comparable reference group of clients for Services.  This Benchmarking Price Protection process shall be an objective measurement and comparison process utilizing baseline methods and industry standards. The parties acknowledge and agree that this Benchmarking Price Protection process is intended to assure the Commonwealth that pricing and pricing models employed in this engagement are consistent with the reference group throughout the later years of the Contract, as it may be extended or renewed.

  - Benchmark: Pricing Adjustments.  If the results of a Benchmarking Price Protection analysis, as reflected in written Benchmarking Results delivered to Contractor, reveal that amounts to be paid under the terms of the Contract for Services exceed by a factor of ten percent (10%) or more than the average of amounts paid by the reference group for comparable services (the "Market Rate"), the Commonwealth may elect to renegotiate those prices.  When notified of the Commonwealth's intent to renegotiate the prices, the Contractor shall, as soon as practical following notification of the Commonwealth's intent, negotiate in good faith with Commonwealth for the adjustment and reduction of fees for the Services.  If an agreement is reached for a pricing adjustment such agreement will be effective as of the date of delivery of the Benchmarking Price Protection Results.  If the parties are unable to agree to a pricing adjustment within sixty (60) days after delivery of the Benchmarking Price Protection Results, the matter shall be submitted to the various dispute resolution procedures contained in Section 33, Contract Controversies, of the Contract. If the dispute resolution procedure results in a pricing adjustment, that adjustment will be effective as of the date of delivery of the Benchmarking Price Protection Results.  In no event will Contractor increase the Fees as a result of any review pursuant to this Section 70.

  - Annual Best Practices Reviews.  Within thirty (30) days of each anniversary of the Effective Date, Contractor shall, in accordance with procedures agreed upon by the Commonwealth Project Director and the Contractor Project Manager, identify for Commonwealth any best practices that have emerged (within Contractor’s organization or, to the knowledge of Contractor, within the processing services outsourcing market generally), that, if implemented by the Contractor would materially benefit the Commonwealth in terms of price reductions or performance improvement. If requested by Commonwealth, within sixty (60) days Contractor shall provide Commonwealth with proposals for the implementation of such best practices in a manner consistent with the Change Control Procedures of the Contract.  If approved by Commonwealth, Contractor shall implement such best practices on behalf of Commonwealth as expeditiously as possible.

# FORCE MAJEURE

Neither party will incur any liability to the other if its performance of any obligation under this Contract is prevented or delayed by causes beyond its control and without the fault or negligence of either party.  Causes beyond a party’s control may include, but are not limited to, acts of God or war, changes in controlling law, regulations, orders or the requirements of any governmental entity, severe weather conditions, civil disorders, natural disasters, fire, epidemics and quarantines, general strikes throughout the trade, and freight embargoes.

The Contractor shall notify the Commonwealth orally within 5 days and in writing within 10 days of the date on which the Contractor becomes aware, or should have reasonably become aware, that such cause would prevent or delay its performance.  Such notification shall (i) describe fully such cause(s) and its effect on performance, (ii) state whether performance under the contract is prevented or delayed and (iii) if performance is delayed, state a reasonable estimate of the duration of the delay.  The Contractor shall have the burden of proving that such cause(s) delayed or prevented its performance despite its diligent efforts to perform and shall produce such supporting documentation as the Commonwealth may reasonably request.  After receipt of such notification, the Commonwealth may elect to cancel the Contract, or to extend the time for performance as reasonably necessary to compensate for the Contractor’s delay.

In the event of a declared emergency by competent governmental authorities, the Commonwealth by notice to the Contractor, may suspend all or a portion of the Contract.

# PUBLICITY/ADVERTISEMENT

The Contractor shall not issue news releases, internet postings, advertisements, endorsements, or any other public communication without prior written approval of the Commonwealth, and then only in coordination with the Commonwealth.  This includes the use of any trademark or logo.

# TERMINATION ASSISTANCE

  - General. Upon expiration of the Contract and/or upon the Commonwealth's request, Contractor shall provide Termination Assistance Services directly to the Commonwealth, or to any replacement provider designated by the Commonwealth, any successors or assigns of such entities or any of their designee(s). Contractor shall take all necessary and appropriate actions to accomplish a complete, timely, and seamless transition of any terminated Services from Contractor to the Commonwealth, or to any replacement provider designated by the Commonwealth, without material interruption of or material adverse impact on the terminated Services or any other services provided by a third party or Services that Contractor shall continue to provide (each transition, an “Assistance Event”). Contractor shall cooperate with the Commonwealth and any new contractor and otherwise promptly take all steps required or reasonably requested to assist the Commonwealth in effecting a complete and timely Termination Assistance Services of any terminated Services. Contractor shall provide all information regarding the terminated Services or as otherwise needed for Termination Assistance Services, including Data conversion, interface specifications, and related professional services. Contractor shall provide for the prompt and orderly conclusion of all terminated Services, as the Commonwealth may direct, including completion or partial completion of projects, documentation of work in process, and other measures to assure an orderly transition to the Commonwealth or the Commonwealth’s designee. Contractor’s obligation to provide the Termination Assistance Services shall not cease until an Assistance Event satisfactory to the Commonwealth, including the performance by Contractor of all asset-transfers and other obligations of Contractor provided in this Section 73, has been completed in accordance with mutually agreed to completion or acceptance criteria or if no agreed acceptance criteria exist, then to the Commonwealth’s reasonable satisfaction.

    - Period of Provision. Contractor shall provide Termination Assistance Services commencing on the date a determination is made by the Commonwealth that there shall be an Assistance Event.

    - Notice of an Assistance Event. The Commonwealth will provide Contractor with written notice of an Assistance Event. Such notice will include a description of the Services that are to be terminated or discontinued, the affected Commonwealth Agencies, and the anticipated effective date of the Assistance Event. The Commonwealth may modify or update any of the information provided in the initial notice of an Assistance Event from time to time by a supplemental notice from the Commonwealth to Contractor.

    - Extension of Services. The Commonwealth may elect, upon thirty (30) days prior notice to Contractor, to extend the period for performance of Termination Assistance Services (in whole or in part), in its sole discretion, provided that the total of all such extensions shall not result in Termination Assistance Services being performed beyond twenty-four (24) months following the effective date of the applicable Assistance Event without Contractor's consent.  In each case, if the Commonwealth provides less than thirty (30) days prior notice of an extension, Contractor shall nonetheless use reasonable efforts to comply with the Commonwealth's request and provide the requested Services.

    - Firm Commitment. Contractor shall provide Termination Assistance Services regardless of the reason for the Assistance Event.

    - Performance. Contractor shall provide all Termination Assistance Services subject to and in accordance with the terms and conditions of this Contract. Contractor shall perform Termination Assistance Services with at least the same degree of accuracy, quality, completeness, timeliness, responsiveness and resource efficiency as it is or was required to provide the same or similar Services in accordance with this Contract. The quality and level of performance of Termination Assistance Services provided by Contractor shall continue to meet or exceed the Service Levels and shall not be degraded or deficient in any respect. Service Level Credits shall be assessed for any failure to meet Service Levels during any period in which Termination Assistance Services are provided. If any period for performing any Termination Assistance Services extends beyond the expiration or the effective date of any termination of this Contract, the provisions of this Contract shall remain in full effect for the duration of such period.

  - Scope. As part of the Termination Assistance Services, Contractor shall timely transfer the control and responsibility for Services previously performed by or for Contractor to the Commonwealth and/or its designee(s), and upon Commonwealth request, shall execute any documents reasonably necessary to effect such transfers. Contractor shall also provide any and all information and assistance requested by the Commonwealth required for:

    - the systems and processes associated with the Services to operate and be maintained and enhanced efficiently;

    - the Services to continue without interruption or adverse effect; and

    - the orderly transfer of the Services (or replacement or supplemental services) to the Commonwealth and/or its designee(s).

  - General Support. Contractor shall:

    - assist the Commonwealth and/or its designee(s) in developing a written plan for the migration of the Services to the Commonwealth and/or its designee(s), which plan shall include (as requested by the Commonwealth) capacity planning, process planning, facilities planning, human resources planning, technology planning, telecommunications planning and other planning necessary to effect the transition,

    - perform programming and consulting services as requested to assist in implementing the transition plan,

    - train personnel designated by the Commonwealth and/or its designee(s) in the use of any processes or associated Equipment, materials, systems or tools used in connection with the provision of the Services as needed for such personnel to assume responsibility for performance of the Services,

    - provide a catalog of all processes, materials, the Commonwealth data, equipment, software, third party contracts and tools used to provide the Services,

    - assist in the execution of a parallel operation, data migration and testing process until the successful completion of the transition to the Commonwealth and/or its designee(s),

    - create and provide copies of any  Commonwealth data Contractor’s possession in the format and on the media requested by the Commonwealth and/or its designee(s),

    - provide other technical and process assistance, documentation and information as requested by the Commonwealth and/or its designee(s).

  - Personnel.

    - List of Contractor Personnel. Contractor shall promptly provide to the Commonwealth a list, organized by location, and of the Contractor Personnel dedicated (fifty percent (50%) or more to the performance of the Services that are implicated by each Assistance Event. Such list shall, specify each such Contractor Personnel's job title and job responsibilities. The Commonwealth agrees not to disseminate any personally identifiable information contained in such list without Contractor's consent. Contractor shall not terminate, reassign or otherwise remove from the performance of the Services any such dedicated Contractor Personnel until after the end of the applicable Termination Assistance Services period unless such Contractor Personnel (1) voluntarily resigns from Contractor, (2) is dismissed by Contractor for cause or replaced as a result of unsatisfactory performance in respect of his or her duties and responsibilities to Contractor or Commonwealth pursuant to this Contract, 3) is unable to work due to his or her death or disability or 4) is not required by Contractor to provide the Termination Assistance Services.

    - Right to Hire. The Commonwealth shall be permitted, without interference (including through counter-offers) from Contractor (subject to this Section 73), to meet with, solicit and hire, effective after the later of (i) the date of the Commonwealth's notice of an Assistance Event and (ii) the completion of the Termination Assistance Services requiring such Contractor Personnel, any Contractor Personnel dedicated to the performance of the Services during the twelve (12) month period prior to the date of the Commonwealth's notice of an Assistance Event who are implicated by that Assistance Event. Contractor hereby waives its rights, if any, under contracts with such Contractor Personnel restricting the ability of such Contractor Personnel to be recruited or hired by the Commonwealth (including waiving any right to restrict such personnel via non-compete agreements or other contractual means). Contractor shall provide the Commonwealth with reasonable assistance in their efforts to meet with, solicit and hire such Contractor Personnel, and shall give the Commonwealth and/or its designee(s) reasonable access to such Contractor Personnel for interviews, evaluations and recruitment. The Commonwealth shall endeavor to conduct the above-described activities in a manner that is not unnecessarily disruptive of Contractor's performance of its obligations under this Contract.

  - Rates and Charges. Except as provided in this Subsection and Section 73(j),Contractor shall provide all Termination Assistance Services at no additional charge. The parties anticipate that Termination Assistance Services requested by the Commonwealth shall be provided by Contractor using Contractor Personnel already assigned to the performance of the Services and without adversely affecting Contractor's ability to meet its performance obligations. If such Termination Assistance Services cannot be provided using the dedicated resources without adversely affecting Contractor’s ability to meet the Service Levels, charges for such Termination Assistance Services the Contractor may request a change via Section 30, Changes. Resources. Contractor shall maintain capability on at least thirty (30) days' notice at all times during the Term to deploy all necessary resources to perform any Termination Assistance Services.

  - Information. At the Commonwealth’s request, Contractor shall provide to and/or make available for the Commonwealth review, at Contractor’s sole cost and expense, any and all reports, data and information that the Commonwealth deems necessary in order to evaluate all options related to an Assistance Event. Contractor shall provide all such reports, data and information regardless of whether the Commonwealth has provided notice of or otherwise declared an Assistance Event.

  - Breach. Contractor acknowledges and agrees that, upon any breach or threatened breach by Contractor of its obligations under this Section 73, Commonwealth shall be entitled to seek injunctive relief, including an order of specific performance.  The provisions of this Section 73 will survive any expiration of the Term and any termination of this Contract.

# NOTICE

Any written notice to any party under this Agreement shall be deemed sufficient if delivered personally, or by facsimile, telecopy, electronic or digital transmission (provided such delivery is confirmed), or by a recognized overnight courier service (e.g., DHL, Federal Express, etc.), with confirmed receipt, or by certified or registered United States mail, postage prepaid, return receipt requested, sent to the address such party may designate by notice given pursuant to this Section 74.

# RIGHT-TO-KNOW LAW

  - The Pennsylvania Right-to-Know Law, 65 P.S. §§ 67.101—3104, as amended, (“RTKL”) applies to this Contract.  For the purpose of this Section 75, the term “the Commonwealth” shall refer to the contracting Commonwealth organization.

  - If the Commonwealth needs the Contractor’s assistance in any matter arising out of the RTKL that is related to this Contract, it shall notify the Contractor using the legal contact information provided in this Contract.  The Contractor, at any time, may designate a different contact for such purpose upon reasonable prior written notice to the Commonwealth.

  - Upon written notification from the Commonwealth that it requires the Contractor’s assistance in responding to a request under the RTKL for information related to this Contract that may be in the Contractor’s possession, constituting, or alleged to constitute, a public record in accordance with the RTKL (“Requested Information”), the Contractor shall:

    - Provide the Commonwealth, within 10 days after receipt of written notification, access to, and copies of, any document or information in the Contractor’s possession arising out of this Contract that the Commonwealth reasonably believes is Requested Information and may be a public record under the RTKL; and

    - Provide such other assistance as the Commonwealth may reasonably request, in order to comply with the RTKL with respect to this Contract.

  - If the Contractor considers the Requested Information to include a request for a Trade Secret or Confidential Proprietary Information, as those terms are defined by the RTKL, or other information that the Contractor considers exempt from production under the RTKL, the Contractor must notify the Commonwealth and provide, within seven (7) days of receiving the written notification,  a written statement signed by a representative of the Contractor explaining why the requested material is exempt from public disclosure under the RTKL.

  - The Commonwealth will rely upon the written statement from the Contractor in denying a RTKL request for the Requested Information unless the Commonwealth determines that the Requested Information is clearly not protected from disclosure under the RTKL.   Should the Commonwealth determine that the Requested Information is clearly not exempt from disclosure, the Contractor shall provide the Requested Information within five (5) business days of receipt of written notification of the Commonwealth’s determination.

  - If the Contractor fails to provide the Requested Information within the time period required by these provisions, the Contractor shall indemnify and hold the Commonwealth harmless for any damages, penalties, costs, detriment or harm that the Commonwealth may incur as a result of the Contractor’s failure, including any statutory damages assessed against the Commonwealth.

  - The Commonwealth will reimburse the Contractor for any costs associated with complying with these provisions only to the extent allowed under the fee schedule established by the Office of Open Records or as otherwise provided by the RTKL if the fee schedule is inapplicable.

  - The Contractor may file a legal challenge to any Commonwealth decision to release a record to the public with the Office of Open Records, or in the Pennsylvania Courts, however, the Contractor shall indemnify the Commonwealth for any legal expenses incurred by the Commonwealth as a result of such a challenge and shall hold the Commonwealth harmless for any damages, penalties, costs, detriment or harm that the Commonwealth may incur as a result of the Contractor’s failure, including any statutory damages assessed against the Commonwealth, regardless of the outcome of such legal challenge. As between the parties, the Contractor agrees to waive all rights or remedies that may be available to it as a result of the Commonwealth’s disclosure of Requested Information pursuant to the RTKL.

  - The Contractor’s duties relating to the RTKL are continuing duties that survive the expiration of this Contract and shall continue as long as the Contractor has Requested Information in its possession.

# GOVERNING LAW

This Contract shall be interpreted in accordance with and governed by the laws of the Commonwealth of Pennsylvania, without giving effect to its conflicts of law provisions.  Except as set forth in Section 33, Contract Controversies, Commonwealth and Contractor agree that the courts of the Commonwealth of Pennsylvania and the federal courts of the Middle District of Pennsylvania shall have exclusive jurisdiction over disputes under this Contract and the resolution thereof.  Any legal action relating to this Contract must be brought in Dauphin County, Pennsylvania, and the parties agree that jurisdiction and venue in such courts is appropriate.

# CONTROLLING TERMS AND CONDITIONS

The terms and conditions of this Contract shall be the exclusive terms of agreement between the Contractor and the Commonwealth.  Other terms and conditions or additional terms and conditions included or referenced in the Contractor’s website, quotations, invoices, business forms, click-through agreements, or other documentation shall not become part of the parties’ agreement and shall be disregarded by the parties, unenforceable by the Contractor, and not binding on the Commonwealth.

# SMALL DIVERSE BUSINESS/SMALL BUSINESS COMMITMENT

Contractor shall meet and maintain the commitments to small diverse businesses in the Small Diverse Business and Small Business (“SDB/SB”) portion of its Proposal.  Any proposed change to a SDB/SB commitment must be submitted to the DGS Bureau of Diversity, Inclusion and Small Business Opportunities (“BDISBO”), which will make a recommendation as to a course of action to the Commonwealth Contracting Officer.  Contractor shall complete the Prime Contractor’s Quarterly Utilization Report and submit it to the Commonwealth Contracting Officer and BDISBO within 10 business days at the end of each calendar quarter that the Contract is in effect.

# WARRANTIES AND AGREEMENTS

  - Contractor represents and warrants that as of the Contract’s Effective Date:

    - It is a corporation duly incorporated, validly existing, and in good standing under the laws of state in which it is incorporated

    - It has all requisite corporate power and authority to execute, deliver, and perform its obligations under this Contract.

    - Contractor is duly licensed, authorized and qualified to do business and is in good standing in Pennsylvania and in every other jurisdiction where Services will be performed by Contractor pursuant to this Contract in which a license, authorization or qualification is required for the ownership or leasing of its assets or the transaction of business of the character transacted by it except where the failure to be so licensed, authorized or qualified would not have a material adverse effect on Contractor's ability to fulfill its obligations under this Contract.

    - The execution, delivery and performance of this Contract by Contractor has been duly authorized by Contractor.

  - Contractor agrees that:

    - Contractor has not disclosed any Confidential Information of Commonwealth.

    - The Contractor Software does not and will not, and the Services will not, infringe upon the proprietary rights of any Third Party, provided that Contractor will have no obligation with respect to any losses to the extent the same arise out of or in connection with Commonwealth's modification or misuse of equipment, systems, programs, or products or Commonwealth's combination, operation or use with devices, data, equipment, systems, programs or products not furnished by Contractor under this Contract.

    - Contractor Personnel and Subcontractors that Contractor will use to provide and perform the Services have and during the Term will have, the suitable knowledge, skills, experience, qualifications and resources to provide and perform the Services:

      - In accordance with the Contract.

      - In a diligent, workmanlike manner with due care and skill, consistent with the required level of quality and performance and in accordance with the Service Levels.

    - Contractor shall cooperate fully with Commonwealth and with any Third Party appointed by Commonwealth to the extent that such cooperation may be necessary to permit Commonwealth or such Third Parties to complete any work related to or impacted by the Services provided to Commonwealth by Contractor under the Contract.

    - Contractor shall collaborate fully with Commonwealth or with any third party appointed by Commonwealth to the extent that such cooperation may be necessary to permit Commonwealth or such third parties to in-source or transfer to a third party any aspect of the Services then provided by Contractor under the Contract.

  - Commonwealth represents, warrants and covenants that as of the Contract’s Effective Date:

    - It is a sovereign entity and has all requisite power and authority to execute, deliver, and perform its obligations under this Contract.

    - It has, or at any time of provision to Contractor, will have the right to use and to disclose to Contractor and Contractor Subcontractors and to allow Contractor and Contractor Subcontractors to use in accordance with the terms of this Contract any Commonwealth Software so disclosed to Contractor.

# REQUIREMENTS FOR INFORMATION IN LEGAL PROCEEDINGS

  - If the Commonwealth notifies Contractor, or Contractor is otherwise aware, that particular Commonwealth Confidential Information may be within attorney-client or work-product privileges of the Commonwealth, then regardless of any applicable exclusions, Contractor (i) shall not disclose such Confidential Information or take any other action that would result in waiver of such privileges and (ii) shall instruct all Contractor Personnel who may have access to such communications to maintain privileged material as strictly confidential and otherwise  protect the Commonwealth privileges.

  - To the extent requested by the Commonwealth, Contractor shall comply with the Commonwealth’s litigation response plan, including policies and procedures to prepare for and respond to discovery requests, subpoenas, investigatory demands, and other requirements for information related to legal and regulatory proceedings, as such plan may be revised from time to time, including preparing for and complying with requirements for preservation and production of data in connection with legal and regulatory proceedings and government investigations. Upon receipt of any request, demand, notice, subpoena, order or other legal information request relating to legal proceedings or investigations by third parties relating to any materials, the Confidential Information or related systems in Contractor possession, Contractor shall immediately notify the Commonwealth  and provide the Commonwealth with a copy of all documentation of such legal information request, to the extent Contractor legally may do so and shall cooperate with the Commonwealth in responding to such request, demand, notice, subpoena, order or other legal information request.

  - Contractor 's cost of complying with this section shall be at no additional charge to the Commonwealth to the extent that compliance can be accomplished with Contractor’s then existing resources.  If additional resources are required for compliance, they will be agreed upon by the parties in accordance with the Change Control Procedures, provided, however, that Contractor will not be entitled for payment under this Section 79  with regard to items for which the Contractor is required to indemnify the Commonwealth.

# RECYCLED MATERIALS

Except as specifically waived by the Department of General Services in writing, any products which are provided to the Commonwealth as a part of the performance of the Contract must meet the minimum percentage levels for total recycled content as specified below.

# ACKNOWLEDGEMENT

Commonwealth and Contractor each acknowledge that the limitations and exclusions contained in this Contract have been the subject of active and complete negotiation between the parties and represent the parties’ Contract based upon the level of risk to Commonwealth and Contractor associated with their respective obligations under this Contract and the payments to be made to Contractor and credits to be issued to, and Services to be provided to, Commonwealth pursuant to this Contract.  The parties agree that the terms and conditions of this Contract shall not be construed in favor of or against any party by reason of the extent to which any party or its professional advisors participated in the preparation of this Contract.

# INFORMATION SHARING

Commonwealth intends to share information with other states and governmental institutions to promote best practices. The types of information shared by Commonwealth with other states and governmental institutions may include design documents, technical specifications, functional specifications, reports and report formats, workflow processes, policies and procedures, printed training and education materials, computer-based training and education materials, integrations, interfaces, extensions, other software-based deliverables, implementation strategies, configuration strategies and recommendations, screen shots and queries and job descriptions. Contractor shall permit Commonwealth to share the above types of Contractor Confidential Information relating to the Solution with other such institutions for such purposes.

# IRS PUBLICATION 1075

Contractor shall comply with the requirements of Internal Revenue Service Publication 1075 – Tax Information Security Guidelines for Federal, State, and Local Agencies, including any amendments or revisions thereto.

# SURVIVAL

Sections 11, 33, 34, 35, 36, 37, 40, 42, 43, 44, 45, 46, 48, 49, 50, 51, 52, 53, 58, 59, 60, 67, 72, 75, 79, 80, 83 and 84 shall survive the expiration or termination of the Contract.

# 84.	ENTIRE CONTRACT

This Contract is the entire Contract between the parties with respect to its subject matter, and there are no other representations, understandings or Contracts between the parties relative to such subject matter

EXHIBIT A

Business Associate Agreements as provided by Agencies may differ:

COMMONWEALTH OF PENNSYLVANIA

SAMPLE BUSINESS ASSOCIATE AGREEMENT

WHEREAS, the __________________ (Covered Entity) and _________________________ (Business Associate) intend to protect the privacy and security of certain Protected Health Information (PHI) to which Business Associate may have access in order to provide goods or services to or on behalf of Covered Entity, in accordance with the Health Insurance Portability and Accountability Act of 1996, as amended, Pub. L. No. 104-191 (HIPAA), the Health Information Technology for Economic and Clinical Health (HITECH) Act, as amended, Title XIII of Division A and Title IV of Division B of the American Recovery and Reinvestment Act of 2009 (ARRA), as amended, Pub. L. No. 111-5 (Feb. 17, 2009) and related regulations, the HIPAA Privacy Rule (Privacy Rule), 45 C.F.R. Parts 160 and 164, as amended, the HIPAA Security Rule (Security Rule), 45 C.F.R. Parts 160, 162 and 164), as amended, 42 C.F.R. §§ 431.301-431.302, 42 C.F.R. Part 2, 45 C.F.R. § 205.50, 42 U.S.C. § 602(a)(1)(A)(iv), 42 U.S.C. § 1396a(a)(7), 35 P.S. § 7607, 50 Pa. C.S. § 7111, 71 P.S. § 1690.108(c), 62 P.S. § 404, 55 Pa. Code Chapter 105, 55 Pa. Code Chapter 5100, the Pennsylvania Breach of Personal Information Notification Act, 73 P.S. § 2301--2329, all as amended, and other relevant laws, including subsequently adopted provisions applicable to use and disclosure of confidential information, and applicable agency guidance; and,

WHEREAS, Business Associate may receive PHI from Covered Entity, or may create or obtain PHI from other parties for use on behalf of Covered Entity, which PHI may be used or disclosed only in accordance with this Agreement and the standards established by applicable laws and agency guidance; and

WHEREAS, Business Associate may receive PHI from Covered Entity, or may create or obtain PHI from other parties for use on behalf of Covered Entity, which PHI must be handled in accordance with this Agreement and the standards established by HIPAA, the HITECH Act and related regulations, the Privacy Rule, the Security Rule and other applicable laws and agency guidance.

NOW, THEREFORE, Covered Entity and Business Associate agree as follows:

- Definitions.

  - “Business Associate” shall have the meaning given to such term under HIPAA, the HITECH Act and related regulations, the Privacy Rule, the Security Rule and agency guidance.

  - “Covered Entity” shall have the meaning given to such term under HIPAA, the HITECH Act and related regulations, the Privacy Rule, the Security Rule and agency guidance.

  - “HIPAA” shall mean the Health Insurance Portability and Accountability Act of 1996, as amended, Pub. L. No. 104-191.

  - “HITECH Act” shall mean the Health Information Technology for Economic and Clinical Health (HITECH) Act, as amended, Title XIII of Division A and Title IV of Division B of the American Recovery and Reinvestment Act of 2009 (ARRA), Pub. L. No. 111-5 (Feb. 17, 2009).

  - “Privacy Rule” shall mean the standards for privacy of individually identifiable health information in 45 C.F.R. Parts 160 and 164, as amended, and related agency guidance.

  - “Protected Health Information” or “PHI” shall have the meaning given to such term under HIPAA, the HITECH Act and related regulations, the Privacy Rule, the Security Rule (all as amended) and agency guidance.

  - “Security Rule” shall mean the security standards in 45 C.F.R. Parts 160, 162 and 164, as amended, and related agency guidance.

  - “Unsecured PHI” shall mean PHI that is not secured through the use of a technology or methodology as specified in HITECH Act regulations, as amended, and agency guidance or as otherwise defined in the HITECH Act, as amended.

- Stated Purposes For Which Business Associate May Use or Disclose PHI.  The Parties hereby agree that Business Associate shall be permitted to use and/or disclose PHI provided by or obtained on behalf of Covered Entity for the following stated purposes, except as otherwise stated in this Agreement:

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

NO OTHER DISCLOSURES OF PHI OR OTHER INFORMATION ARE PERMITTED.

- BUSINESS ASSOCIATE OBLIGATIONS:

  - Limits on Use and Further Disclosure.  Business Associate shall not further use or disclose PHI provided by, or created or obtained on behalf of Covered Entity other than as permitted or required by this Addendum, as requested by Covered Entity, or as required by law and agency guidance.

  - Appropriate Safeguards.  Business Associate shall establish and maintain appropriate safeguards to prevent any use or disclosure of PHI other than as provided for by this Agreement.  Appropriate safeguards shall include implementing administrative, physical and technical safeguards that reasonably and appropriately protect the confidentiality, integrity and availability of the electronic PHI that is created, received, maintained or transmitted on behalf of the Covered Entity and limiting use and disclosure to applicable minimum necessary requirements as set forth in applicable federal and state statutory and regulatory requirements and agency guidance.

  - Reports of Improper Use or Disclosure.  Business Associate hereby agrees that it shall report to ________________at ____________, within two (2) days of discovery any use or disclosure of PHI not provided for or allowed by this Agreement.

  - Reports on Security Incidents.  In addition to following the breach notification requirements in section 13402 of the Health Information Technology for Economic and Clinical Health Act of 2009 (“HITECH Act”), as amended, and related regulations, the Privacy Rule, the Security Rule, agency guidance and other applicable federal and state laws, Business Associate shall report to _______________at ____________, within two (2) days of discovery any security incident of which it becomes aware.  At the sole expense of Business Associate, Business Associate shall comply with all federal and state breach notification requirements, including those applicable to Business Associate and those applicable to Covered Entity.  Business Associate shall indemnify the Covered Entity for costs associated with any incident involving the acquisition, access, use or disclosure of Unsecured PHI in a manner not permitted under federal or state law and agency guidance.  For purposes of the security incident reporting requirement, inconsequential unsuccessful incidents that occur on a daily basis, such as scans, “pings,” or other unsuccessful attempts to penetrate computer networks or servers containing electronic PHI maintained by Business Associate, need not be reported in accordance with this section, but may instead be reported in the aggregate on a monthly basis.

  - Subcontractors and Agents.  At any time PHI is provided or made available to Business Associate subcontractors or agents, Business Associate shall provide only the minimum necessary PHI for the purpose of the covered transaction and shall first enter into a subcontract or contract with the subcontractor or agent that contains substantially the same terms, conditions and restrictions on the use and disclosure of PHI as contained in this Agreement.

  - Right of Access to PHI.  Business Associate shall allow, for any PHI maintained in a designated record set, Covered Entity to have access to and copy an individual’s PHI within five (5) business days of receiving a written request from the Covered Entity.  Business Associate shall provide PHI in the format requested, if it is readily producible in such form and format; or if not, in a readable hard copy form or such other form and format as agreed to by Business Associate and the individual.  If the request is for information maintained in one or more designated record sets electronically and if the individual requests an electronic copy of such information, Business Associate must provide Covered Entity with access to the PHI in the electronic form and format requested by the individual, if it is readily producible in such form and format; or, if not, in a readable electronic form and format as agreed to by the Business Associate and Covered Entity.  If any individual requests from Business Associate or its agents or subcontractors access to PHI, Business Associate shall notify Covered Entity within five (5) business days.  Business Associate shall further conform with all of the requirements of 45 C.F.R. § 164.524 and other applicable laws, including the HITECH Act, as amended, related regulations and agency guidance.  Business Associate shall indemnify Covered Entity for costs/damages associated with Business Associate’s failure to respond within the time frames set forth in this Section 3(f).

  - Amendment and Incorporation of Amendments.  Within five (5) business days of receiving a written request from Covered Entity for an amendment of PHI maintained in a designated record set, Business Associate shall make the PHI available and incorporate the amendment to enable Covered Entity to comply with 45 C.F.R. § 164.526, applicable federal and state law, including the HITECH Act , as amended and related regulations, the Privacy Rule, the Security Rule and agency guidance.  If any individual requests an amendment from Business Associate or its agents or subcontractors, Business Associate shall notify Covered Entity within five (5) business days.

  - Provide Accounting of Disclosures.  Business Associate shall maintain a record of all disclosures of PHI made by Business Associate which are not excepted from disclosure accounting requirements under HIPAA, HITECH and related regulations, the Privacy Rule or the Security Rule (all as amended) in accordance with 45 C.F.R. § 164.528 and other applicable laws and agency guidance, including the HITECH Act and related regulations.  Such records shall include, for each disclosure, the date of the disclosure, the name and address of the recipient of the PHI, a description of the PHI disclosed, the name of the individual who is the subject of the PHI disclosed, and the purpose of the disclosure.  Business Associate shall make such record available to the Covered Entity within five (5) business days of a written request for an accounting of disclosures.  Business Associate shall indemnify Covered Entity for costs/damages associated with Business Associate’s failure to respond within the time frames set forth in this Section 3(h).

  - Requests for Restriction.  Business Associate shall comply with requests for restrictions on disclosures of PHI about an individual if the disclosure is to a health plan for purposes of carrying out payment or health care operations (and is not for treatment purposes), and the PHI pertains solely to a health care item or service for which the service involved was paid in full out-of-pocket.  For other requests for restriction, Business associate shall otherwise comply with the Privacy Rule, as amended, and other applicable statutory and regulatory requirements and agency guidance.

  - Access to Books and Records.  Business Associate shall make its internal practices, books and records relating to the use or disclosure of PHI received from, or created or received by Business Associate on behalf of the Covered Entity, available to the Secretary of Health and Human Services or designee for purposes of determining compliance with applicable laws and agency guidance.

  - Return or Destruction of PHI.  At termination of this Agreement, Business Associate hereby agrees to return or destroy all PHI provided by or obtained on behalf of Covered Entity.  Business Associate agrees not to retain any copies of the PHI after termination of this Agreement.  If return or destruction of the PHI is not feasible, Business Associate agrees to extend the protections of this Agreement to limit any further use or disclosure until such time as the PHI may be returned or destroyed.  If Business Associate elects to destroy the PHI, it shall certify to Covered Entity that the PHI has been destroyed.

  - Maintenance of PHI.  Notwithstanding Section 3(k) of this Agreement, Business Associate and its subcontractors or agents shall retain all PHI throughout the term of the Agreement and shall continue to maintain the information required under the various documentation requirements of this Agreement (such as those in Section 3(h)) for a period of six (6) years after termination of the Agreement, unless Covered Entity and Business Associate agree otherwise.

  - Mitigation Procedures.  Business Associate agrees to establish and to provide to Covered Entity upon request, procedures for mitigating, to the maximum extent practicable, any harmful effect from the use or disclosure of PHI in a manner contrary to this Agreement or the Privacy Rule, as amended.  Business Associate further agrees to mitigate any harmful effect that is known to Business Associate of a use or disclosure of PHI by Business Associate in violation of this Agreement or applicable laws and agency guidance.

  - Sanction Procedures.  Business Associate agrees that it shall develop and implement a system of sanctions for any employee, subcontractor or agent who violates this Agreement, applicable laws or agency guidance.

  - Grounds for Breach.  Non-compliance by Business Associate with this Agreement or the Privacy or Security Rules, as amended, is a breach of the Agreement, if Business Associate knew or reasonably should have known of such non-compliance and failed to immediately take reasonable steps to cure the non-compliance.  Commonwealth may elect to terminate Business Associate’s contract for such breach.

  - Termination by Commonwealth.  Business Associate authorizes termination of this Agreement by the Commonwealth if the Commonwealth determines, in its sole discretion, that the Business Associate has violated a material term of this Agreement.

  - Failure to Perform Obligations.  In the event Business Associate fails to perform its obligations under this Agreement, Covered Entity may immediately discontinue providing PHI to Business Associate.  Covered Entity may also, at its option, require Business Associate to submit to a plan of compliance, including monitoring by Covered Entity and reporting by Business Associate, as Covered Entity in its sole discretion determines to be necessary to maintain compliance with this Agreement and applicable laws and agency guidance.

  - Privacy Practices.  Covered Entity will provide Business Associate with all applicable forms, including but not limited to, any form used for Notice of Privacy Practices, Accounting for Disclosures, or Authorization, upon the effective date designated by the Program or Covered Entity.  Covered Entity may change applicable privacy practices, documents and forms.  The Business Associate shall make reasonable endeavors to implement changes as soon as practicable, but not later than 45 days from the date of notice of the change.  Business Associate shall otherwise comply with all applicable laws and agency guidance pertaining to notices of privacy practices, including the requirements set forth in 45 C.F.R. § 164.520.

- Obligations of Covered Entity:

  - Provision of Notice of Privacy Practices.  Covered Entity shall provide Business Associate with the notice of privacy practices that the Covered Entity produces in accordance with applicable law and agency guidance, as well as changes to such notice.  Covered Entity will post on its website any material changes to its notice of privacy practices by the effective date of the material change.

  - Permissions.  Covered Entity shall provide Business Associate with any changes in, or revocation of, permission by individual to use or disclose PHI of which Covered Entity is aware, if such changes affect Business Associate’s permitted or required uses and disclosures.

  - Restrictions.  Covered Entity shall notify Business Associate in writing of any restriction to the use or disclosure of PHI that the Covered Entity has agreed to in accordance with 45 C.F.R. § 164.522, as amended, and other applicable laws and applicable agency guidance, to the extent that such restriction may affect Business Associate’s use or disclosure of PHI.

  - Requests.  Covered Entity shall not request Business Associate to use or disclose PHI in any manner that would not be permissible under HIPAA, HITECH and related regulations, the Privacy Rule or the Security Rule, all as amended, if done by Covered Entity.

- MISCELLANEOUS:

  - Regulatory References.  A reference in this Addendum to a section in HIPAA, HITECH and related regulations, the Privacy Rule or the Security Rule refers to the most current version of the section in effect or as amended.

  - Amendment.  The parties agree to take such action as is necessary to amend this Addendum from time to time in order to ensure compliance with the requirements of the HIPAA, HITECH and related regulations, the Privacy Rule, the Security Rule and any other applicable law, all as amended.

  - Conflicts.  In the event that any terms of this Agreement are inconsistent with the terms of the Agreement, then the terms of this Agreement shall control.

Appendix A to Exhibit A, Commonwealth Business Associate Agreement

Permitted Purposes for the Creation, Receipt, Maintenance, Transmission, Use and/or Disclosure of Protected Health Information

- Purpose of Disclosure of PHI to Business Associate:  To allow ____________ to meet the requirements of the Underlying Agreement.

- Information to be disclosed to Business Associate:  ________________________.

- Use shall Effectuate Purpose of Underlying Agreement:  _______ may use and disclose PHI to the extent contemplated by the Underlying Agreement, and as permitted by law with Commonwealth approval.

EXHIBIT B

SOFTWARE LICENSE REQUIREMENTS AGREEMENT TEMPLATE

| PA Supplier ID Number: |  |
| --- | --- |

AGREEMENT BETWEEN

THE COMMONWEALTH OF PENNSYLVANIA,

ACTING BY AND THROUGH THE GOVERNOR’S OFFICE OF ADMINISTRATION

AND

_____________________

## This Agreement by and between __________ (Licensor) and the Commonwealth of Pennsylvania, acting by and through the Governor’s Office of Administration (Commonwealth) is effective the date the Agreement has been fully executed by the Licensor and by the Commonwealth and all approvals required by Commonwealth contracting procedures have been obtained.

RECITALS:

WHEREAS, this Agreement sets forth the Commonwealth’s Software License Requirements; and,

WHEREAS, Licensor’s Software License Agreement is attached hereto as Exhibit A, and made a material part hereof by this reference; and,

WHEREAS, this document, including the Software License Agreement attached as Exhibit A, constitutes the Agreement between the Licensor and the Commonwealth; and

WHEREAS, the terms and conditions set out below in these Software License Requirements, supplement, and to the extent a conflict exists, supersede and take precedence over the terms and conditions of the attached Exhibit A, which is incorporated herein by reference.

NOW, THEREFORE, in consideration of the mutual covenants and promises contained herein and intending to be legally bound herby, the parties hereto covenant and agree as follows:

## Recitals:  The above recitals are hereby incorporated as a material part of these Software License Requirements.

## Enterprise Language:  The parties agree that more than one agency of the Commonwealth may license products under this Agreement, provided that any use of products by any agency must be made pursuant to one or more executed purchase orders or purchase documents submitted by each applicable agency seeking to use the Licensed Product.  Products specified in Attachment 1, along with support and services for said products, shall be referred to as “Licensed Products.”

## The parties agree that, if the licensee is a “Commonwealth Agency” as defined by Section 103 of the Commonwealth Procurement Code, 62 Pa. C. S. § 103, the terms and conditions of this Agreement apply to any purchase of Licensed Products made by the Commonwealth, and that the terms and conditions of this Agreement become part of the purchase document without further need for execution.  The parties agree that the terms of this Agreement supersede and take precedence over the terms included in any purchase order, terms of any shrink-wrap agreement included with the Licensed Products, terms of any click through agreement included with the Licensed Products or any other terms purported to apply to the Licensed Products.

## Choice of Law/Venue/Immunity:  This Agreement shall be interpreted in accordance with and governed by the laws of the Commonwealth of Pennsylvania, without giving effect to its conflicts of law provisions.  Except as set forth in Section 23 of this Agreement, the courts of the Commonwealth of Pennsylvania and the federal courts of the Middle District of Pennsylvania shall have exclusive jurisdiction over disputes under this Contract and the resolution thereof.  No provision in this Agreement shall be construed to limit the sovereign immunity of the Commonwealth.

## Indemnification:  The Commonwealth does not have the authority to and shall not indemnify any entity.  The Commonwealth agrees to pay for any loss, liability or expense, which arises out of or relates to the Commonwealth’s acts or omissions with respect to its obligations hereunder, where a final determination of liability on the part of the Commonwealth is established by a court of law or where settlement has been agreed to by the Commonwealth.  This provision shall not be construed to limit the Commonwealth’s rights, claims or defenses that arise as a matter of law or pursuant to any other provision of this Agreement.  This provision shall not be construed to limit the sovereign immunity of the Commonwealth.

## Patent, Copyright, Trademark and Trade Secret Protection:

### The Licensor shall, at its expense, defend, indemnify and hold the Commonwealth harmless from any suit or proceeding which may be brought by a third party against the Commonwealth, its departments, officers or employees for the alleged infringement of any United States patents, copyrights or trademarks, or for a misappropriation of a United States trade secret arising out of performance of this Agreement (“Claim”), including all Licensed Products provided by the Licensor.  For the purposes of this Agreement, “indemnify and hold harmless” shall mean the Licensor’s specific, exclusive, and limited obligation to (a) pay any judgments, fines, and penalties finally awarded by a court of competent jurisdiction, governmental/administrative body or any settlements reached pursuant to Claim and (b) reimburse the Commonwealth for its reasonable administrative costs or expenses, including without limitation reasonable attorney’s fees, it necessarily incurs in handling the Claim.  The Commonwealth agrees to give Licensor prompt notice of any such claim of which it learns.  Pursuant to the Commonwealth Attorneys Act, 71 P. S. §§ 732-101—732-506, the Office of Attorney General (OAG) has the sole authority to represent the Commonwealth in actions brought against the Commonwealth.  The OAG may, however, in its sole discretion, delegate its right of defense of a Claim.  If the OAG delegates the defense to the Licensor, the Commonwealth will cooperate with all reasonable requests of Licensor made in the defense of and/or settlement of a Claim.  Licensor shall not, without the Commonwealth’s consent, enter into any settlement agreement which (a) states or implies that the Commonwealth has engaged in any wrongful or improper activity other than the innocent use of the material which is the subject of the Claim, (b) requires the Commonwealth to perform or cease to perform any act or relinquish any right, other than to cease use of the material which is the subject of the Claim, or (c) requires the Commonwealth to make a payment which Licensor is not obligated by this Agreement to pay on behalf of the Commonwealth.  If OAG delegates such rights to the Licensor, the Commonwealth will cooperate with all reasonable requests of Licensor made in the defense of and/or settlement of a Claim.  In all events, the Commonwealth shall have the right to participate in the defense of any such suit or proceeding through counsel of its own choosing.  It is expressly agreed by the Licensor that, in the event it requests that the Commonwealth provide support to the Licensor in defending any such Claim, the Licensor shall reimburse the Commonwealth for all necessary expenses (including attorneys’ fees, if such are made necessary by the Licensor’s request) incurred by the Commonwealth for such support.  If OAG does not delegate to Licensor the authority to control the defense and settlement of a Claim, the Licensor’s obligation under this Section 5 ceases.  The Licensor, at its own expense, shall provide whatever cooperation OAG request in the defense of the suit.

### The Licensor agrees to exercise reasonable due diligence to prevent claims of infringement on the rights of third parties.  The Licensor certifies that, in all respects applicable to this Agreement, it has exercised and will continue to exercise due diligence to ensure that all Licensed Products provided under this Agreement do not infringe on the patents, copyrights, trademarks, trade secrets or other proprietary interests of any kind which may be held by third parties.

### If the defense of a Claim and the authority to control any potential settlements thereof is delegated to the Licensor, the Licensor shall pay all damages and costs finally awarded therein against the Commonwealth or agreed to by Licensor in any settlement.  If information and assistance are furnished by the Commonwealth at the Licensor’s written request, it shall be at the Licensor’s expense, but the responsibility for such expense shall be only that within the Licensor’s written authorization.

### If, in the Licensor’s opinion, the Licensed Products furnished hereunder are likely to or do become subject to a claim of infringement of a United States patent, copyright or trademark, or for a misappropriation of trade secret, then without diminishing the Licensor’s obligation to satisfy any final award, the Licensor may, at its option and expense:

### substitute functional equivalents for the alleged infringing Licensed Products; or

### obtain the rights for the Commonwealth to continue the use of such Licensed Products.

### If any of the Licensed Products provided by the Licensor are in such suit or proceeding held to constitute infringement and the use thereof is enjoined, the Licensor shall, at its own expense and at its option:

### procure the right to continue use of such infringing products;

### replace them with non-infringing items; or

### modify them so that they are no longer infringing.

### If use of the Licensed Products is enjoined and the Licensor is unable to do any of the preceding set forth in Section 5(e) above, the Licensor agrees to, upon return of the Licensed Products, refund to the Commonwealth:

### the license fee paid for the infringing Licensed Products, less the amount for the period of usage of any software; and

### the pro-rated portion of any maintenance fees representing the time remaining in any period of services for which payment was made.

### The obligations of the Licensor under this Section 5 continue without time limit and survive the termination of this Agreement.

### Notwithstanding the above, the Licensor shall have no obligation under this Section 5 for:

    - modification of any Licensed Products provided by the Commonwealth or a third party acting under the direction of the Commonwealth;

    - any material provided by the Commonwealth to the Licensor and incorporated into, or used to prepare the product;

    - use of the Software after Licensor recommends discontinuation because of possible or actual infringement and has provided one of the remedy’s under Section 5(e) or Section 5(f) above;

    - use of the Licensed Products in other than its specified operating environment;

    - the combination, operation, or use of the Licensed Products with other products, services, or deliverables not provided by the Licensor as a system or the combination, operation, or use of the product, service, or deliverable, with any products, data, or apparatus that the Licensor did not provide;

    - infringement of a non-Licensor product alone;

    - the Commonwealth’s use of the Licensed Product beyond the scope contemplated by the Agreement; or

    - the Commonwealth’s failure to use corrections or enhancements made available to the Commonwealth by the Licensor at no charge.

### The obligation to indemnify the Commonwealth, under the terms of this Section 5, shall be the Licensor’s sole and exclusive obligation for the infringement or misappropriation of intellectual property.

## Virus, Malicious, Mischievous or Destructive Programming:  Licensor warrants that the Licensed Product as delivered by Licensor does not contain any viruses, worms, Trojan Horses, or other malicious or destructive code to allow unauthorized intrusion upon, disabling of, or erasure of the Licensed Products (each a “Virus”).  However, the Licensed Products may contain a key limiting use to the scope and quantity of the license(s) granted, and license keys issued by Licensor for temporary use are time-sensitive.

The Commonwealth’s exclusive remedy, and Licensor’s sole obligation, for any breach of the foregoing warranty shall be for Licensor to (a) replace the Licensed Products with a copy that does not contain Virus, and (b) if the Commonwealth, has suffered an interruption in the availability of its computer system caused by Virus contained in the Licensed Product, reimburse the Commonwealth for the actual reasonable cost to remove the Virus and restore the Commonwealth’s most recent back up copy of data provided that:

  - the Licensed Products have been installed and used by the Commonwealth in accordance with the Documentation;

  - the Licensed Products has not been modified by any party other than Licensor;

  - the Commonwealth has installed and tested, in a test environment which is a mirror image of the production environment, all new releases of the Licensed Products and has used a generally accepted antivirus software to screen the Licensed Products prior to installation in its production environment.

Under no circumstances shall Licensor be liable for damages to the Commonwealth for loss of the Commonwealth’s data arising from the failure of the Licensed Products to conform to the warranty stated above.

## Limitation of Liability:  The Licensor’s liability to the Commonwealth under this Agreement shall be limited to twice (2x) the value of the Contract.  This limitation does not apply to damages for:

  - bodily injury;

  - death;

  - intentional injury;

  - damage to real property or tangible personal property for which the Licensor is legally liable;

  - Licensor’s indemnity of the Commonwealth for patent, copyright, trade secret, or trademark protection as set forth in Section 5; or

  - damages related to a breach of the security of a system maintained or managed by the Licensor, including the costs for notification, mitigation and credit monitoring services required due to such breach.

### In no event will the Licensor be liable for consequential, indirect, special, or incidental damages unless otherwise specified in the Agreement.

## Payment:  The Commonwealth will make purchase through its software reseller as the Commonwealth’s agent by way of a purchase order, which shall control with regard to payment amounts and provisions.  The Commonwealth’s reseller shall purchase Software and services from Licensor, on behalf of the Commonwealth, pursuant to purchase orders to Licensor.  Upon acceptance by Licensor of such purchase orders, such purchase orders shall control as to pricing only; additional terms and conditions on such purchase orders are not applicable as the terms of this Agreement and its Exhibits shall control.

## The Commonwealth’s obligation is to pay its reseller in accordance with its purchase order with the Commonwealth’s reseller and Licensor shall look to the Commonwealth’s reseller for payment;. however, in the event that the Commonwealth’s reseller fails to pay Licensor in accordance with the terms of Exhibit A, the Commonwealth understands and agrees that, other than collection (for which Licensor shall proceed only against the Commonwealth’s reseller) Licensor shall notify the Commonwealth of such default and may exercise against the Commonwealth such other remedies as Licensor may have for nonpayment under Exhibit A.

## Termination:

### Licensor may not terminate this Agreement, or an order from any Commonwealth agency issued pursuant to any of the Exhibits to this Agreement, for non-payment; however, as described under Section 8 above, in the event that the Commonwealth’s reseller fails to pay Licensor in accordance with the terms of Exhibit A, the Commonwealth understands and agrees that, other than collection (for which Licensor shall proceed only against such reseller) Licensor may exercise against the specific Commonwealth agency that issued a purchase order such other remedies as Licensor may have for nonpayment under Exhibit A solely as it pertains to the specific Commonwealth agency which issued the purchase order.

### The Commonwealth may terminate this Agreement without cause by giving Licensor 30 calendar days prior written notice (Notice of Termination) whenever the Commonwealth shall determine that such termination is in the best interest of the Commonwealth (Termination for Convenience).

## Background Checks:

## Upon prior written request by the Commonwealth, Licensor must, at its expense, arrange for a background check for each of its employees, as well as for the employees of its subcontractors, who will have access to the Commonwealth’s IT facilities, either through on site or remote access.  Background checks are to be conducted via the Request for Criminal Record Check form and procedure found at http://www.psp.pa.gov/Pages/Request-a-Criminal-History-Record.aspx.  The background check must be conducted prior to initial access by an IT employee and annually thereafter.

  - Before the Commonwealth will permit an employee access to the Commonwealth’s facilities, Licensor must provide written confirmation to the office designated by the agency that the background check has been conducted.  If, at any time, it is discovered that an employee has a criminal record that includes a felony or misdemeanor involving terrorist threats, violence, use of a lethal weapon, or breach of trust/fiduciary responsibility; or which raises concerns about building, system, or personal security, or is otherwise job-related, Licensor shall not assign that employee to any Commonwealth facilities, shall remove any access privileges already given to the employee, and shall not permit that employee remote access to Commonwealth facilities or systems, unless the agency consents, in writing, prior to the access being provided.  The agency may withhold its consent at its sole discretion.  Failure of Licensor to comply with the terms of this paragraph may result in default of Licensor under its Agreement with the Commonwealth.

  - The Commonwealth specifically reserves the right of the Commonwealth to conduct background checks over and above that described herein.

  - Access to certain Capitol Complex buildings and other state office buildings is controlled by means of card readers and secured visitors’ entrances.  Commonwealth contracted personnel who have regular and routine business in Commonwealth worksites may be issued a photo identification or access badge subject to the requirements of the contracting agency and Department of General Services set forth in Enclosure 3 of Commonwealth Management Directive 625.10 Amended, Card Reader and Emergency Response Access to Certain Capitol Complex Buildings and Other State Office Buildings.  The requirements, policy and procedures include a processing fee payable by the Contractor for contracted personnel photo identification or access badges.

## Confidentiality:

  - For purposes of this Agreement, “Confidential Information” of a party shall mean (1) with respect to Commonwealth, all data and other information of or in the possession of the Commonwealth or any Commonwealth Agency or any private individual, organization or public agency, in each case to the extent such information and documentation is not permitted to be disclosed to third parties under local, Commonwealth or Federal laws and regulations or pursuant to any policy adopted by Commonwealth or pursuant to the terms of any third party agreement to which Commonwealth is a party and (2) with respect to Licensor, all information identified in writing by Licensor as confidential or proprietary to Licensor or its subcontractors.

  - All Confidential Information of or relating to a party shall be held in confidence by the other party to the same extent and in at least the same manner as such party protects its own confidential or proprietary information.  Neither party shall disclose, publish, release, transfer or otherwise make available any Confidential Information of the other party in any form to, or for the use or benefit of, any person or entity without the other party's consent.  Subject to the other provisions of this Agreement, each party shall, however, be permitted to disclose relevant aspects of the other party’s Confidential Information to its officers, agents, subcontractors and personnel and to the officers, agents, subcontractors and personnel of its corporate affiliates or subsidiaries to the extent that such disclosure is reasonably necessary for the performance of its duties and obligations under this Agreement; provided, however, that such party shall take all reasonable measures to ensure that Confidential Information of the other party is not disclosed or duplicated in contravention of the provisions of this Agreement by such officers, agents, subcontractors and personnel and that such party shall be responsible for any unauthorized disclosure of the Confidential Information of the other party by such officers, agents, subcontractors or personnel; and further provided, that if the disclosure is by the Commonwealth to another contractor or sub-contractor, such disclosure is subject to a suitable non-disclosure agreement imposing equally or more stringent requirements for data privacy and security.  The obligations in this Section 11(b) shall not restrict any disclosure by either party pursuant to any applicable law, or in accordance with the order of any court or government agency of competent jurisdiction (provided that the disclosing party shall give prompt notice to the non-disclosing party of such order in a timeframe to allow the non-disclosing party to resist the disclosure) and, except to the extent provided otherwise by any applicable law, shall not apply with respect to information which:

    - is developed by the other party without violating the disclosing party's proprietary rights,

    - is or becomes publicly known (other than through unauthorized disclosure),

    - is disclosed by the owner of such information to a Third Party free of any obligation of confidentiality,

    - is already known by such party without an obligation of confidentiality other than pursuant to this Agreement or any confidentiality contract entered into before the Effective Date of the Agreement between Commonwealth and Licensor, or

    - is rightfully received by the disclosing party free of any obligation of confidentiality.

  - Each party shall:

    - Notify the other party promptly of any known unauthorized possession, use or knowledge of the other party's Confidential Information by any person or entity.

    - Promptly furnish to the other party full details known by such party relating to the unauthorized possession, use or knowledge thereof and shall use reasonable efforts to assist the other party in investigating or preventing the recurrence of any unauthorized possession, use or knowledge of the other party’s Confidential Information.

    - Use reasonable efforts to cooperate with the other party in any litigation and investigation against third parties deemed necessary by the other party to protect its proprietary rights.

    - Promptly use all reasonable efforts to prevent a recurrence of any such unauthorized possession, use or knowledge of the other party's Confidential Information.

  - Each party shall bear the cost it incurs as a result of compliance with this Section 11.  The obligations in this Section 11 shall not restrict any disclosure by either party pursuant to any applicable law or pursuant to the order of any court or other legal process or government agency of competent jurisdiction (provided that the disclosing party shall give prompt notice to the non-disclosing party of such order in a timeframe to allow the non-disclosing party to resist the disclosure).

  - The Licensor shall use the following process when submitting information to the Commonwealth it believes to be confidential and/or proprietary information or trade secrets:

    - Prepare an un-redacted version of the appropriate document, and

    - Prepare a redacted version of the document that redacts the information that is asserted to be confidential or proprietary information or a trade secret, and

    - Prepare a signed written statement that states:

      - the attached document contains confidential or proprietary information or trade secrets;

      - the Licensor is submitting the document in both redacted and un-redacted format in accordance with 65 P.S. § 67.707(b); and

      - the Licensor is requesting that the document be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests.

    - Submit the two documents with the signed written statement to the Commonwealth.

  - When the Agreement expires or terminates, and at any other time at the written request of a party, the other party must promptly return to such party all of such party’s Confidential Information and Data (and all copies of this information) that is in the other party’s possession or control, in whatever form.  With regard to Commonwealth's Confidential Information and/or Data, Licensor will comply with the requirements of Section 11(e), above.

## Additionally, neither the Agreement nor any pricing information related to the Agreement, nor purchase orders issued pursuant to the Agreement, will be deemed confidential.

- Agency-specific Sensitive and Confidential Commonwealth Data (If applicable)

  - Licensor understands that its level of access may allow it to view or access highly sensitive and confidential Commonwealth and third party data.  This data is subject to various state and federal laws and policies that vary from agency to agency, and from program to program within an agency.  If applicable, prior to deployment of the Licensed Products on any Commonwealth agency facilities, the Licensor must receive and sign off on particular instructions and limitations as dictated by that Commonwealth agency, including but not limited to, as necessary, HIPAA Business Associate Agreements..  This sign-off document will include a description of the nature of the data which may be implicated based on the nature of the Licensor’s access, and will incorporate the Business Associate Agreement if it is applicable.

  - Licensor hereby certifies and warrants that, after being informed by the Commonwealth agency of the nature of the data which may be implicated and prior to the installation of the Licensed Products), the Licensor is and shall remain compliant with all applicable state and federal law and policy regarding the data’s protection, and with the requirements memorialized in every completed and signed sign-off document.  Every sign-off document completed by a Commonwealth agency and signed by at least one signatory of the Licensor authorized to bind the Licensor is valid and is hereby integrated and incorporated by reference into this Agreement.

  - This Section 12 does not require a Commonwealth agency to exhaustively list the law to which implicated data is subject; the Commonwealth agency is obligated only to list the nature of the data implicated by the Licensor’s access ,to refer the Licensor to its privacy and security policies, and to specify requirements that are not otherwise inherent in compliance with law and policy.

  - The requirements of this Section 12 are in addition to and not in lieu of other requirements of this Agreement, its Exhibits and Attachments, having to do with data privacy and security, including but not limited to the requirement that the Licensor comply with the Commonwealth’s Requirements for Non-Commonwealth Hosting Applications/Services, attached as Attachment 2, and all applicable Commonwealth ITPs, which can be found at http://www.oa.pa.gov/Policies/Pages/itp.aspx.

  - Licensor shall conduct additional background checks, in addition to those required in Section 10 of this Agreement, as may be required by a Commonwealth agency in its sign-off documents.  The Licensor shall educate and hold its agents, employees, contractors and subcontractors to standards at least as stringent as those contained in this Agreement.  The Licensor shall provide information regarding its agents, employees, contractors and subcontractors to the Commonwealth upon request.

# Sensitive Information

  - The Licensor shall not publish or otherwise disclose, except to the Commonwealth or the Licensor’s subcontractors, any information or data obtained hereunder from private individuals, organizations, or public agencies, in a way that allows the information or data furnished by or about any particular person or establishment to be identified.

  - The parties shall not use or disclose any information about a recipient receiving services from, or otherwise enrolled in, a Commonwealth program affected by or benefiting from services under this Agreement for any purpose not connected with the parties’ Agreement responsibilities.

  - Licensor will comply with all obligations applicable to it under all applicable data protection legislation in relation to all personal data that is processed by it in the course of performing its obligations under this Agreement including by:

    - Maintaining a valid and up to date registrations and certifications; and

    - Complying with all data protection legislation applicable to cross border data flows of personal data and required security measures for personal data.

## Additionally, neither the Agreement nor any pricing information related to the Agreement, nor purchase orders issued pursuant to the Agreement, will be deemed confidential.

## Publicity/Advertisement:  The Licensor must obtain written Commonwealth approval prior to mentioning the Commonwealth or a Commonwealth agency in an advertisement, endorsement, or any other type of publicity.  This includes the use of any trademark or logo.

## Portability.  The parties agree that a Commonwealth agency may move a Licensed Product from machine to machine, whether physical or virtual, and to other locations, where those machines and locations are internal to the Commonwealth or to a Commonwealth contractor, as long as such relocation and the use being made of the Licensed Product comports with the license grant and restrictions.  Notwithstanding the foregoing, a Commonwealth agency may move the machine or appliance provided by the Licensor upon which the Licensed Product is installed.

## Taxes-Federal, State and Local:  The Commonwealth is exempt from all excise taxes imposed by the Internal Revenue Service and has accordingly registered with the Internal Revenue Service to make tax-free purchases under registration No. 23-23740001-K.  With the exception of purchases of the following items, no exemption certificates are required and none will be issued: undyed diesel fuel, tires, trucks, gas-guzzler emergency vehicles, and sports fishing equipment.  The Commonwealth is also exempt from Pennsylvania sales tax, local sales tax, public transportation assistance taxes, and fees and vehicle rental tax.  The Department of Revenue regulations provide that exemption certificates are not required for sales made to governmental entities and none will be issued.  Nothing in this Section 16 is meant to exempt a construction contractor from the payment of any of these taxes or fees which are required to be paid with respect to the purchase, use, rental or lease of tangible personal property or taxable services used or transferred in connection with the performance of a construction contract.

## Commonwealth Audit Responsibilities:  Commonwealth will maintain, and promptly provide to Reseller upon its request, accurate records regarding use of the Licensed Product by or for the Commonwealth.  If the Commonwealth becomes aware of any unauthorized use of all or any part of the Licensed Product, the Commonwealth will notify Reseller promptly, providing reasonable details.  The limit of the Commonwealth’s responsibility for use of the Licensed Product by more individuals than are permitted by the licensing terms applicable to the Licensed Product shall be to purchase additional licenses and Maintenance and Support (if applicable) for such Licensed Products through the Commonwealth’s software reseller.

Commonwealth will perform a self-audit upon the request of Licensor, which request may not occur more often than annually, and report any change in user count (hereinafter “True up number”).  Commonwealth shall notify Licensor of the True up number no later than 45 calendar days after the request that the Commonwealth perform a self-audit. If the user count has increased, Commonwealth will make an additional purchase of the Licensed Products through its reseller, which is equivalent to the additional users.  This Section 17 sets out the sole software license audit right under this Agreement.

- List of Licensed Products:  Attached hereto and made a part hereof by this reference is Attachment 1, which sets out a list of products that may be licensed under this Agreement.  With the consent of Commonwealth, the list of products on Attachment 1 may be updated by Licensor providing Commonwealth with a revised Attachment 1 that adds the new product to the list.  In Commonwealth’s discretion, its consent may be provided either via written communication directly to the Licensor or by providing a copy of said notice to the Commonwealth’s software reseller to update Attachment 1.

No amendment will be required to add a new Licensed Product to the list.  If, however, the Licensor desires to add a Licensed Product to the list that requires different license terms, an amendment to this Agreement or a new agreement will be required.

- Right-to-Know Law:

  - The Pennsylvania Right-to-Know Law, 65 P.S. §§ 67.101—3104, as amended, (“RTKL”) applies to this Contract.  For the purpose of this Section 19, the term “the Commonwealth” shall refer to the contracting Commonwealth organization.

  - If the Commonwealth needs the Licensor’s assistance in any matter arising out of the RTKL that is related to this Contract, it shall notify the Contractor using the legal contact information provided in this Contract.  The Contractor, at any time, may designate a different contact for such purpose upon reasonable prior written notice to the Commonwealth.

  - Upon written notification from the Commonwealth that it requires the Licensor’s assistance in responding to a request under the RTKL for information related to this Contract that may be in the Licensor’s possession, constituting, or alleged to constitute, a public record in accordance with the RTKL (“Requested Information”), the Contractor shall:

    - Provide the Commonwealth, within 10 days after receipt of written notification, access to, and copies of, any document or information in the Licensor’s possession arising out of this Contract that the Commonwealth reasonably believes is Requested Information and may be a public record under the RTKL; and

    - Provide such other assistance as the Commonwealth may reasonably request, in order to comply with the RTKL with respect to this Contract.

  - If the Licensor considers the Requested Information to include a request for a Trade Secret or Confidential Proprietary Information, as those terms are defined by the RTKL, or other information that the Licensor considers exempt from production under the RTKL, the Licensor must notify the Commonwealth and provide, within seven (7) days of receiving the written notification,  a written statement signed by a representative of the Licensor explaining why the requested material is exempt from public disclosure under the RTKL.

  - The Commonwealth will rely upon the written statement from the Licensor in denying a RTKL request for the Requested Information unless the Commonwealth determines that the Requested Information is clearly not protected from disclosure under the RTKL.  Should the Commonwealth determine that the Requested Information is clearly not exempt from disclosure, the Licensor shall provide the Requested Information within five (5) business days of receipt of written notification of the Commonwealth’s determination.

  - If the Licensor fails to provide the Requested Information within the time period required by these provisions, the Licensor shall indemnify and hold the Commonwealth harmless for any damages, penalties, costs, detriment or harm that the Commonwealth may incur as a result of the Licensor’s failure, including any statutory damages assessed against the Commonwealth.

  - The Commonwealth will reimburse the Licensor for any costs associated with complying with these provisions only to the extent allowed under the fee schedule established by the Office of Open Records or as otherwise provided by the RTKL if the fee schedule is inapplicable.

  - The Licensor may file a legal challenge to any Commonwealth decision to release a record to the public with the Office of Open Records, or in the Pennsylvania Courts, however, the Licensor shall indemnify the Commonwealth for any legal expenses incurred by the Commonwealth as a result of such a challenge and shall hold the Commonwealth harmless for any damages, penalties, costs, detriment or harm that the Commonwealth may incur as a result of the Licensor’s failure, including any statutory damages assessed against the Commonwealth, regardless of the outcome of such legal challenge.  As between the parties, the Licensor agrees to waive all rights or remedies that may be available to it as a result of the Commonwealth’s disclosure of Requested Information pursuant to the RTKL.

  - The Licensor’s duties relating to the RTKL are continuing duties that survive the expiration of this Contract and shall continue as long as the Licensor has Requested Information in its possession.

- Third party software.  If the software utilizes or includes third party software and other copyrighted material and is subject, therefore, to additional licensing terms, acknowledgements or disclaimers compliance with this Agreement constitutes compliance with those third party terms.  The parties agree that the Commonwealth, by acknowledging third party software, does not agree to any terms and conditions of the third party software agreements that are inconsistent with or supplemental to this Agreement.

- Attorneys’ Fees:  The Commonwealth will not pay attorneys’ fees incurred by or paid by the Licensor.

- Controversies.

  - In the event of a controversy arising from the Agreement or Purchase Order, the Licensor, within six (6) months after the claim accrues, must file a written claim with the contracting officer for a determination.  The claim shall state all grounds upon which the Licensor asserts a controversy exists.  If the Licensor fails to file a claim or files an untimely claim, the Licensor is deemed to have waived its right to assert a claim in any forum.  At the time the claim is filed, or within 60 days thereafter, either party may request mediation through the Commonwealth Office of General Counsel Dispute Resolution Program.

  - If the Licensor or the contracting officer requests mediation and the other party agrees, the contracting officer shall promptly make arrangements for mediation.  Mediation shall be scheduled so as to not delay the issuance of the final determination beyond the required 120 days after receipt of the claim if mediation is unsuccessful.  If mediation is not agreed to or if resolution is not reached through mediation, the contracting officer shall review timely-filed claims and issue a final determination, in writing, regarding the claim.  The final determination shall be issued within 120 days of the receipt of the claim, unless extended by consent of the contracting officer and the Licensor.  The contracting officer shall send his/her written determination to the Licensor.  If the contracting officer fails to issue a final determination within the 120 days (unless extended by consent of the parties), the claim shall be deemed denied.  The contracting officer's determination shall be the final order of the purchasing agency.

  - Within 15 days of the mailing date of the determination denying a claim or within 135 days of filing a claim if, no extension is agreed to by the parties, whichever occurs first, the Licensor may file a statement of claim with the Commonwealth Board of Claims.  Pending a final judicial resolution of a controversy or claim, the Licensor shall proceed diligently with the performance of the Agreement in a manner consistent with the determination of the contracting officer and the Commonwealth shall compensate the Licensor pursuant to the terms of the Agreement or Purchase Order.

- Insurance:

  - Licensor shall procure and maintain at its expense or cause to be maintained by any agents, contractors and subcontractors, as appropriate, the following types of insurance or maintain such self-insurance plans as shall be sufficient to insure against any claims, covering Licensor, its employees, agents, contractors and subcontractors:

    - Workers’ Compensation Insurance for all of Licensor’s employees and those of any subcontractor engaged in performing Services in accordance with the Workers’ Compensation Act (77 P.S.§ 101, et seq).

    - Commercial general liability insurance providing coverage from claims for damages for personal injury, death and property of others.  The limits of such insurance shall be in an amount not less than $500,000 per person and $2,000,000 per occurrence, personal injury and property damage combined.  Such policies shall be occurrence based rather than claims-made policies and shall name the Commonwealth of Pennsylvania as an additional insured, as its interests may appear.  The insurance shall not contain any endorsements or any other form designed to limit and restrict any action by the Commonwealth as an additional insured against the insurance coverages in regard to the Services performed for the Commonwealth.

    - Professional and Technology-Based Services Liability Insurance (insuring against damages and claim expenses as a result of claims arising from any actual or alleged wrongful acts in performing cyber and technology activities) in the amount of $5,000,000, per accident/occurrence/annual aggregate.

    - Technology Products Liability/Professional Liability/Errors & Omissions Insurance in the aggregate amount of not less than $5,000,000.

    - Comprehensive crime insurance in an amount of not less than $5,000,000 per claim.

    - Information Security and Privacy Liability Insurance including Privacy Notification Costs (including coverage for Technology Professional Liability if not covered under Licensor’s Professional Liability/Errors and Omissions Insurance referenced above) in the amount of $5,000,000, per occurrence.

  - Prior to the expiration of any then effective insurance policy, Contractor shall furnish to Commonwealth certificates of insurance or other appropriate documentation (including evidence of renewal of insurance) evidencing all coverage referenced in this Section 23, as applicable, and naming Commonwealth as an additional insured to the extent of Licensor's indemnities contained in this Agreement.  Licensor shall have included in all policies of insurance required hereunder a waiver by the insurer of all right of subrogation against Commonwealth in connection with any loss or damage thereby insured against.  Such certificates or other documentation will include a provision whereby 30 days’ notice must be received by Commonwealth prior to coverage cancellation or alteration of the coverage by either Licensor or its Subcontractors or the applicable insurer.  Such cancellation or alteration shall not relieve Licensor of its continuing obligation to maintain insurance coverage in accordance with this Section 23.

  - Licensor agrees to maintain such insurance for the life of any applicable purchase order issued pursuant to the Agreement.

  - Upon request to and approval by the Commonwealth, Licensor’s self-insurance of the types and amounts of insurance set for above shall satisfy the requirements of this provision, provided the Commonwealth may request of Licensor evidence each year ,during the term of the purchase order issued under the Agreement, that Licensor has sufficient assets to cover such losses.

- Federal Requirements:  If applicable, in addition to the requirements set forth in Section 12 of this Agreement, the Licensor must receive and sign off on particular federal requirements that a Commonwealth agency may be required to include when utilizing federal funds to procure the Licensed Products.  This sign-off document,  in addition to any applicable requirements of Section 12 of this Agreement, will include a description of the required federal provisions, along with the applicable forms necessary for the Licensor execute, as necessary.  The sign-off document, along with attachments, must be attached to the purchase order.

- Signatures:  The fully executed Agreement shall not contain ink signatures by the Commonwealth.  The Licensor understands and agrees that the receipt of an electronically-printed Agreement with the printed name of the Commonwealth purchasing agent constitutes a valid, binding contract with the Commonwealth.  The printed name of the purchasing agent represents the signature of that individual who is authorized to bind the Commonwealth to the obligations contained in the Agreement.  The printed name also indicates that all approvals required by Commonwealth contracting procedures have been obtained.

- Entire Agreement.  This Agreement constitutes the entire agreement between the Parties pertaining to the subject matter hereof, and supersedes and integrates all prior discussions, agreements and understandings pertaining thereto.  No modification of this Agreement will be effective unless in writing and signed by both Parties.

## IN WITNESS WHEREOF, Software Publisher has executed this Exhibit to Software Publisher’s Software License Agreement on the date indicated below.

Witness:                                                                  	          Software Publisher

____________________________________________         _________________________________________

Signature                                                              Date            Signature                                                           Date

____________________________________________         _________________________________________

Printed Name                                                                           Printed Name

____________________________________________         _________________________________________

Title                                                                                          Title

COMMONWEALTH OF PENNSYLVANIA

DEPARTMENT OF GENERAL SERVICES

By:           [Signature Affixed Electronically]

Deputy Secretary			      Date

APPROVED:

[Signature Affixed Electronically]

Comptroller				       Date

APPROVED AS TO FORM AND LEGALITY:

[Signature Affixed Electronically]

Office of Chief Counsel	                    Date

[Signature Affixed Electronically]

Office of General Counsel	                    Date

[Signature Affixed Electronically]

Office of Attorney General	      Date

ATTACHMENT 1

LIST OF LICENSED PRODUCTS

With the consent of the Commonwealth, Licensor may add additional Licensed Products to this attachment by providing Commonwealth with a new copy of this Attachment 1.

Licensed Product:

The Licensed Product includes (list all titles covered by this agreement):

ATTACHMENT 2

HOSTING REQUIREMENTS

      - The Contractor shall supply all hosting equipment (hardware and software) required for performance of the Contract.

      - The Contractor shall provide secure access to all levels of users via the internet.

      - The Contractor shall use commercially reasonable resources and efforts to maintain adequate internet connection bandwidth and server capacity.

      - The Contractor shall maintain all hosting equipment (hardware and software) and replace as necessary to maintain compliance with the Service Level Agreements.

      - The Contractor shall make available the system and any custom software on a 24 x 7 basis as established by the Solicitation.

      - The Contractor shall perform routine maintenance during the planned weekly maintenance period.  Routine maintenance shall include, but is not limited to, server upgrades/patching, software upgrades/patching and hardware maintenance.  In order to maintain system availability, the Contractor is expected to rollover to a backup site during maintenance periods.

      - The Contractor shall perform non-routine maintenance at a mutually agreeable time with two (2) weeks advance notice to the Commonwealth.

      - From time to time, emergency maintenance may be required to bring down the system.  In such situations, if possible, the Contractor shall give advance notice, before the system goes down for maintenance, to the Commonwealth.  The Contractor will limit the emergency maintenance to those situations which require immediate action of bringing down the system that cannot wait for the next scheduled maintenance period.  It is expected that the Contractor will rollover to a backup site during any such emergency maintenance.

      - The Contractor shall monitor, prevent and deter unauthorized system access.  Any and all known attempts must be reported to the Commonwealth within the timeframe set out by the Solicitation.  In the event of any impermissible disclosure, loss or destruction of Confidential Information, the receiving Party must immediately notify the disclosing Party and take all reasonable steps to mitigate any potential harm or further disclosure, loss or destruction of such Confidential Information.  In addition, pertaining to the unauthorized access, use, release, or disclosure of data, the Provider shall comply with state and federal data breach notifications regulations and is to report security incidents to the Commonwealth within one (1) hour of when the Provider knew of such unauthorized access, use, release, or disclosure of data.

      - The Contractor shall allow the Commonwealth or its delegate, at times chosen by the Commonwealth, to review the hosted system’s location and security architecture.

      - The Contractor shall conduct a third party independent security/vulnerability assessment at its own expense on an annual basis and submit the results of such assessment to the Commonwealth within the timeframe set forth in the RFP.

      - The Contractor shall comply with Commonwealth directions/resolutions to remediate the results of the security/vulnerability assessment to align with the standards of the Commonwealth.

      - The Contractor shall use industry best practices to protect access to the system with a firewall and firewall rules to prevent access by non-authorized users and block all improper and unauthorized access attempts.

      - The Contractor shall use industry best practices to provide system intrusion detection and prevention in order to detect intrusions in a timely manner.

      - The Contractor shall use industry best practices to provide virus protection on all servers and network components.

      - The Contractor shall use industry best practices to update all systems and third party software security patches to reduce security risk.  The Provider shall protect their systems with anti-virus, host intrusion protection, incident response monitoring and reporting, network firewalls, application firewalls, and employ system and application patch management to protect its network and customer data from unauthorized disclosure.

      - The Contractor shall be solely responsible for all data storage required.

      - The Contractor shall take all necessary measures to protect the data including, but not limited to, the backup of the servers on a daily basis in accordance with industry best practices and encryption techniques.

      - The Contractor shall employ reasonable disaster recovery procedures to assist in preventing interruption in the use of the system.

      - The Contractor support and problem resolution solution shall provide a means to classify problems as to criticality and impact and with appropriate resolution procedures and escalation process for each classification of problem.

      - The Contractor staff, directly responsible for day-to-day monitoring and maintenance, shall have industry standard certifications applicable to the environment and system architecture used.

      - The Contractor shall limit access to the system and servers and provide access only to those staff that must have access to provide services proposed.

      - The Contractor will provide all Services, using security technologies and techniques in accordance with industry best practices and the Commonwealth’s security policies, procedures, and requirements, including those relating to the prevention and detection of fraud and any other inappropriate use or access of systems and networks.

      - The Contractor shall locate servers in a climate-controlled environment. Contractor shall house all servers and equipment in an operational environment that meets industry standards including climate control, fire and security hazard detection, electrical needs, and physical security.

      - The Contractor shall examine system and error logs daily to minimize and predict system problems and initiate appropriate action.

      - The Contractor shall utilize a secured backup solution to prevent loss of data, back up all data every day and store backup media. Storage of backup media offsite is required.  Stored media must be kept in an all-hazards protective storage safe at the worksite and when taken offsite.  All back up data and media shall be encrypted.

      - The Contractor shall completely test and apply patches for all third-party software products before release.

APPENDIX A

PROPOSAL COVER SHEET

COMMONWEALTH OF PENNSYLVANIA

Office of Administration

RFP# 6100036938

The proposal of the Offeror identified below for the above-referenced RFP is submitted electronically comprised of separate files for Technical, Cost and SDB/SB:

| Offeror Information: |
| --- |
| Offeror Name |  |
| Offeror Mailing Address |  |
| Offeror Website |  |
| Offeror Contact Person |  |
| Contact Person’s Phone Number |  |
| Contact Person’s E-Mail Address |  |
| Offeror Federal ID Number |  |
| Offeror SAP/SRM Vendor Number |  |
| Electronic Submittals Enclosed: |
|  | Technical Submittal Domestic Workforce Utilization Certification |
|  | Small Diverse Business and Small Business Participation Submittal Small Diverse Business and Small Business Participation Submittal Form Small Diverse Business and Small Business Letter(s) of Intent |
|  | Cost Submittal |
| Signature Signature of an official authorized to bind the Offeror to the provisions contained in the Offeror’s proposal: Printed Name Title |

FAILURE TO COMPLETE, SIGN AND RETURN THIS FORM WITH THE OFFEROR’S PROPOSAL MAY RESULT IN THE REJECTION OF THE OFFEROR’S PROPOSAL

APPENDIX B

DOMESTIC WORKFORCE UTILIZATION CERTIFICATION

To the extent permitted by the laws and treaties of the United States, each proposal will be scored for its commitment to use the domestic workforce in the fulfillment of the contract.  Maximum consideration will be given to those offerors who will perform the contracted direct labor exclusively within the geographical boundaries of the United States or within the geographical boundaries of a country that is a party to the World Trade Organization Government Procurement Agreement.  Those who propose to perform a portion of the direct labor outside of the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement will receive a correspondingly smaller score for this criterion.  In order to be eligible for any consideration for this criterion, offerors must complete and sign the following certification.  This certification will be included as a contractual obligation when the contract is executed.  Failure to complete and sign this certification will result in no consideration being given to the offeror for this criterion.

I, ______________________ [title] of ____________________________________ [name of Contractor] a _______________ [place of incorporation] corporation or other legal entity, (“Contractor”) located at _________________________________________________________ [address], having a Social Security or Federal Identification Number of ________________________, do hereby certify and represent to the Commonwealth of Pennsylvania ("Commonwealth") (Check one of the boxes below):

☐ ⁯  All of the direct labor performed within the scope of services under the contract will be performed exclusively within the geographical boundaries of the United States or one of the following countries that is a party to the World Trade Organization Government Procurement Agreement:  Aruba, Austria, Belgium, Bulgaria, Canada, Chinese Taipei, Cyprus, Czech Republic, Denmark, Estonia, Finland, France, Germany, Greece, Hong Kong, Hungary, Iceland, Ireland, Israel, Italy, Japan, Korea, Latvia, Liechtenstein, Lithuania, Luxemburg, Malta, the Netherlands, Norway, Poland, Portugal, Romania, Singapore, Slovak Republic, Slovenia, Spain, Sweden, Switzerland, and the United Kingdom

OR

☐ ⁯   ________________ percent ( _____%) [Contractor must specify the percentage] of the direct labor performed within the scope of services under the contract will be performed within the geographical boundaries of the United States or within the geographical boundaries of one of the countries listed above that is a party to the World Trade Organization Government Procurement Agreement.  Please identify the direct labor performed under the contract that will be performed outside the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement and identify the country where the direct labor will be performed: _________________________________________________________________________________________________________________________________________________________________________

[Use additional sheets if necessary]

The Department of General Services [or other purchasing agency] shall treat any misstatement as fraudulent concealment of the true facts punishable under Section 4904 of the Pennsylvania Crimes Code, Title 18, of Pa. Consolidated Statutes.

Attest or Witness:					______________________________

Corporate or Legal Entity's Name

_____________________________			______________________________

Signature/Date						Signature/Date

_____________________________			______________________________

##### Printed Name/Title					Printed Name/Title

APPENDIX D

SMALL DIVERSE BUSINESS (SDB) AND SMALL BUSINESS (SB)

PARTICIPATION SUBMITTAL

Project:                                       Tax Modernization

Offeror Firm:

Offeror Contact Name:                                                       Email:

OFFEROR INFORMATION:

Is your firm a DGS-Verified Small Diverse Business? 	□  Yes    □  No   (MUST check one)

Is your firm a DGS-Self-Certified Small Business?   □  Yes    □  No   (MUST check one)

SUBCONTRACTING INFORMATION:

Percentage Commitment for SDB and SB Subcontracting Participation

After examination of the contract documents, which are made a part hereof as if fully set forth herein, the Offeror commits to the following percentages of the total contract cost for Small Diverse Business and Small Business subcontracting participation.

Small Diverse Business Subcontracting percentage commitment:

__________%		_______________________________________ Percent

(Figure)                                                            (Written)

Small Business Subcontracting percentage commitment:

__________%		_______________________________________ Percent

(Figure)                                                            (Written)

Listing SDB and SB Subcontractors

The Offeror must list in the chart below the SDBs and SBs that will be used to meet the percentage commitments provided above.  Include the SDB/SB firm name, SDB or SB designation, SDB/SB Primary Contact Information, a description of the service or supplies the SDB/SB will provide, fixed percent of total contract cost committed, estimated dollar value of each commitment, and an indication as to the Offeror’s intent to utilize the SDB/SB subcontractor for contract options or renewals.  Include as many pages as necessary.  Offerors must also include a Letter of Intent as indicated in RFP Part V, Section V-2 for each SDB/SB listed.

| SDB/SB Name | SDB or SB | Primary Contact Name & Email | Description of Services or Supplies to be provided | % of total Contract Cost Committed | Estimated $ value of Commitment | Will SDB/SB be used for options/ renewals? (yes/no) |
| --- | --- | --- | --- | --- | --- | --- |

APPENDIX E

SMALL DIVERSE AND SMALL BUSINESS

LETTER OF INTENT

[DATE]

[SDB/SB Contact Name

Title

SDB/SB Company Name

Address

City, State, Zip]

Dear [SDB/SB Contact Name]:

This letter serves as confirmation of the intent of [Offeror] to utilize [Small Diverse Business (SDB) or Small Business (SB)] on RFP [RFP number and Title] issued by the [Commonwealth agency name].

If [Offeror] is the successful vendor, [SDB or SB] shall provide [identify the specific work, goods or services the SDB/SB will perform] during the initial term of the prime contract and during any extensions, options or renewal periods of the prime contract exercised by the Commonwealth, as more specifically set forth below: [identify the specific time periods during the initial contract term and any extensions, options and renewals when the component work, goods or services will be provided or performed.]

These services represent [identify fixed numerical percentage commitment] of the total cost in the [Offeror’s] cost submittal for the initial term of the contract.  Dependent on final negotiated contract pricing and actual contract usage or volume, it is expected that [SDB or SB] will receive an estimated [identify associated estimated dollar value that the fixed percentage commitment represents] during the initial contract term.

[SDB/SB] represents that it meets the small or small diverse business requirements set forth in the RFP and all required documentation has been provided to [Offeror] for its SDB/SB submission.

We look forward to the opportunity to serve the [Commonwealth agency name] on this project.  If you have any questions concerning our small business or small diverse business commitment, please feel free to contact me at the number below.

Sincerely,								Acknowledged,

Offeror Name								SDB or SB Name

Title									Title

Company								Company

Phone number								Phone number

APPENDIX F

MODEL FORM OF SMALL DIVERSE AND SMALL BUSINESS

SUBCONTRACTOR AGREEMENT

This Subcontractor Agreement ("Subcontract") is made effective as of ___________ __, 20__, by and between ______________________________________________________, ("Contractor") and _____________________________________________________________,

a Small Diverse Business or Small Business ("Subcontractor") (collectively referred to as the “Parties”).

# RECITALS

Contractor has entered into a contract dated _______________________ (the "Prime Contract") with the Department of ____________________ of the Commonwealth of Pennsylvania (“Commonwealth”).  Under the Prime Contract, Contractor has agreed to provide certain supplies, services or construction (“Services”) to the Commonwealth.

In connection with the Procurement leading to the Prime Contract, Contractor and Subcontractor entered into a letter agreement dated ______________________ (“Letter of Intent”) whereby the Contractor committed a certain percentage of work (“Small Diverse Business or  Small Business Commitment”) under the Prime Contract to the Subcontractor.

As contemplated by the Letter of Intent and in accordance with the provisions of the Procurement and Prime Contract, the Parties have agreed to enter into this Subcontract to fulfill the Small Diverse Business or Small Business Commitment expressed in the Letter of Intent and as required by the Prime Contract.

# DEFINITIONS

The following words and terms when used in this Subcontract shall have the following meanings:

Bureau – The Department’s Bureau of Diversity, Inclusion and Small Business Opportunities.

Contracting Officer – The person authorized to administer and make written determinations for the Commonwealth with respect to the Prime Contract.

Department – The Department of General Services of the Commonwealth of Pennsylvania.

Issuing Office – The department, board, commission or other agency of the Commonwealth of Pennsylvania that issued the Procurement.

Procurement  –  The Invitation for Bids, Request for Quotes, Request for Proposals or other solicitation and all associated final procurement documentation issued by the Commonwealth to obtain proposals from firms for award of the Prime Contract.

Small Business – A business in the United States which is independently owned, not dominant in its field of operation, employs no more than 100 full-time or full-time equivalent employees, and earns less than $7 million in gross annual revenues for building design, $20 million in gross annual revenues for sales and services and $25 million in gross annual revenues for those businesses in the information technology sales or service business.

Small Diverse Business – A Department-verified minority-owned small business, woman-owned small business, veteran-owned small business, service-disabled veteran-owned small business, LGBT-owned small business, or disability-owned small business.

# AGREEMENT

Now, therefore, for good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged, and intending to be legally bound, the Parties hereby agree as follows:

1.	Subcontractor Representations.  Subcontractor represents and warrants to Contractor as follows:

(a)	Subcontractor is self-certified as a Small Business in accordance with the requirements and procedures established by the Bureau of Diversity, Inclusion and Small Business Opportunities; [Subcontractor is also verified as a Small Diverse Business by the Bureau of Diversity, Inclusion and Small Business Opportunities in accordance with the requirements and procedures established by the Bureau;]

(b)	Subcontractor possesses the necessary knowledge, experience, expertise, capital, resources and personnel required to perform the Services it will provide under this Subcontract;

(c)	Subcontractor (i) is duly organized, validly existing and in good standing under the laws of its state of incorporation or organization, (ii) has the power and authority to own its properties and to carry on business as now being conducted, and (iii) has the power to execute and deliver this Subcontract;

(d)	The execution and performance by Subcontractor of the terms and provisions of this Subcontract have been duly authorized by all requisite action, and neither the execution nor the performance of this Subcontract by Subcontractor will violate any provision of law, any order of any court or other agency of government, the organizational documents of Subcontractor or any indenture, agreement or other instrument to which Subcontractor is a party, or by which Subcontractor is bound, or be in conflict with, result in a breach of, or constitute (with due notice or lapse of time or both) a default under, or except as may be provided by this Subcontract, result in the creation or imposition of any lien, charge or encumbrance of any nature whatsoever upon any of the property or assets of Subcontractor pursuant to, any such indenture agreement or instrument;

(e)	Subcontractor has obtained all licenses, permits and approvals required to perform the Services it will provide under this Subcontract; and

(f)	Subcontractor is not under suspension or debarment by the Commonwealth or any other governmental entity, instrumentality or authority.

2.	Contractor Representations.  Contractor represents and warrants to Subcontractor as follows:

(a)	Contractor (i) is duly organized, validly existing and in good standing under the laws of its state of incorporation or organization, (ii) has the power and authority to own its properties and to carry on business as now being conducted, and (iii) has the power to execute and deliver this Subcontract;

(b)	The execution and performance by Contractor of the terms and provisions of this Subcontract by Contractor have been duly authorized by all requisite action, and neither the execution nor the performance of this Subcontract will violate any provision of law, any order of any court or other agency of government, the organizational documents of Contractor or any indenture, agreement or other instrument to which Contractor is a party, or by which Contractor is bound, or be in conflict with, result in a breach of, or constitute (with due notice or lapse of time or both) a default under, or except as may be provided by this Subcontract, result in the creation or imposition of any lien, charge or encumbrance of any nature whatsoever upon any of the property or assets of Contractor pursuant to, any such indenture agreement or instrument;

(c)	Contractor has obtained all licenses, permits and approvals required to perform the Services to be provided by Contractor under the Prime Contract; and

(d)	Contractor is not under suspension or debarment by the Commonwealth or any other governmental entity, instrumentality or authority.

3.	Relationship of the Parties.  The provisions of this Subcontract are not intended to create, nor shall be deemed or construed to create, any joint venture, partnership or other relationship between Contractor and Subcontractor, other than that of independent entities contracting with each other solely for the purpose of carrying out the provisions of this Subcontract. Neither of the Parties to this Subcontract, nor any of their respective employees, agents, or other representatives, shall be construed to be the agent, employee or representative of the other party. Neither party shall have the authority to bind the other party, nor shall a party be responsible for the acts or omissions of the other party, unless otherwise stated in this Subcontract. Similarly, the Parties expressly acknowledge that neither the Contractor nor the Subcontractor is an agent, employee or representative of the Commonwealth and each party covenants not to represent itself accordingly.

4.		Prime Contract Flow-Down.

- General. This agreement is a subcontract under the Prime Contract and all provisions of the Prime Contract and any amendments thereto applicable to the Services being performed by the Subcontractor shall extend to and be binding upon the Parties as part of this Subcontract.

- Specific. The Parties agree to comply with the following provisions of the Prime Contract, which are incorporated herein by reference:

  - The Americans with Disabilities Act Provisions.

  - Nondiscrimination/Sexual Harassment Clause.

  - Contractor Integrity Provisions.

  - Contractor Responsibility Provisions.

- Termination.  Should the Prime Contract be terminated pursuant to the terms and conditions provided in the Procurement, such termination shall have the same effect on this Subcontract.  Payment for Services provided as of the date of termination must be made in accordance with the Section 13 of this Subcontract.

- Audit Provisions.  The Commonwealth shall have the right, at reasonable times and at a site designated by the Commonwealth, to audit the books, documents, and records of the Parties to the extent that the books, documents, and records relate to the Parties’ compliance with the provisions set forth in subsection (b) above or to the Small Diverse Business or Small Business Commitment effectuated through this Subcontract.  The Parties shall preserve such books, documents, and records for a period of three years from the date of final payment hereunder.  The Parties shall give full and free access to all such records to the Commonwealth and/or its authorized representatives.

5.	Order of Precedence.  The Letter of Intent, Procurement and Prime Contract are incorporated herein by reference into this Subcontract. In the event of any conflict or inconsistency among the individual components of this Subcontract, such conflict or inconsistency shall be resolved by observing the following order of precedence:

(a)  This Subcontract;

(b)  The Letter of Intent;

(c)  The Prime Contract; and

(d)  The Procurement.

6.	Further Action.  The Parties shall take such actions and complete, execute and deliver any and all documents or instruments necessary to carry out the terms and provisions of this Subcontract, to effectuate the purpose of this Subcontract, and to fulfill the obligations of each party hereunder.

7.		Description of Services.  Subcontractor will perform the following Services for the Contractor which Contractor is obligated to provide to the Commonwealth under the Prime Contract:

[DESCRIBE IN DETAIL THE SPECIFIC SUPPLIES, SERVICES OR CONSTRUCTION THE SUBCONTRACTOR WILL PROVIDE OR PERFORM]

_____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________.

8.	Small Diverse Business or Small Business Commitment.  The above-referenced Services represent __ % of the final negotiated total cost for the initial term of the Prime Contract. Any proposed change to the Small Diverse Business or Small Business Commitment must be submitted in writing to the Bureau which will make a recommendation to the Commonwealth Contracting Officer regarding a course of action.

9.	Performance of Services. Subcontractor may not subcontract more than 50% of the work subcontracted to it hereunder without written permission from the Bureau. Subcontractor will perform the Services strictly in accordance with any applicable plans and specifications as contained in the Prime Contract and the reasonable deadlines set by Contractor in view of the requirements of the Prime Contract, and in a good workmanlike manner consistent with industry standards, meeting all applicable local, state and federal laws, regulations and policies.

10.	Location of Services.  Subcontractor will provide the Services at the following address(es): _________________________________________________________________________________________________________________________________________________________.

11.	Timeframe for Performance of Services.  The Services will be provided by Subcontractor during the initial term of the Prime Contract, and during any extensions, options or renewal periods of the Prime Contract exercised by the Commonwealth, as more specifically set forth below:

[IDENTIFY THE SPECIFIC TIME PERIODS DURING THE INITIAL CONTRACT TERM AND EXTENSIONS, OPTIONS AND RENEWALS WHEN THE SUBCONTRACTOR WILL PERFORM COMPONENT SERVICES]

_________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________.

12.	Pricing of Services.  Subcontractor shall provide or perform the Services at the pricing specified in Exhibit ___ to this Subcontract.  [ATTACH A BILL OF MATERIALS, RATE CARD OR OTHER APPROPRIATE COST SHEET COVERING THE SERVICES TO BE PROVIDED.]

13.		Payment for Services.  Contractor shall exert reasonable and diligent efforts to collect prompt payment from the Commonwealth.  Contractor shall pay Subcontractor in proportion to amounts received from the Commonwealth which are attributable to the Services performed by Subcontractor.  Contractor shall pay Subcontractor within fourteen (14) days after the Contractor receives such payment from the Commonwealth, unless the parties expressly agree upon a different payment schedule or structure as set forth below: ______________________________________________________________________________________________________________________________________________________________________________________________________________________________________.

14.		Utilization Reports.  Both the Contractor and Subcontractor shall complete Quarterly Utilization Reports (or similar type documents containing the same information) and submit them to the Contracting Officer and to the Bureau within ten (10) business days at the end of each quarter. This information will be used to determine the actual dollar amount paid to Subcontractor and will also serve as a record of fulfillment of Contractor’s Small Diverse Business and Small Business Commitments.  If there was no activity during the quarter, then the form must be completed by stating “No activity in this quarter.”  A late fee of $100.00 per day may be assessed against the Contractor if its Utilization Report is not submitted in accordance with the schedule above.

15. 	Change Orders.   If the Commonwealth issues any change order or other formal contract instrument either expanding or limiting the work to be performed under the Prime Contract, the Parties shall accept such Change Orders.  Contractor agrees to provide Subcontractor with written notice of any such change orders that affect the Services to be provided by the Subcontractor hereunder as soon as practical after Contractor receives such notice. Any resulting increase or decrease in the Services, Small Diverse Business or Small Business Commitment provided for in Paragraphs 7 or 8 above must be in writing, mutually agreed to, and signed by both Parties and communicated to the Bureau. If the Parties are unable to reach an agreement regarding any adjustment to the Services, Small Diverse Business or Small Business Commitment necessitated by a Commonwealth Change Order, the Parties must submit the matter in writing to the Bureau which will make a recommendation to the Contracting Officer regarding a course of action.

16.	Force Majeure.  Neither party will incur any liability to the other if its performance of any obligation under this Subcontract is prevented or delayed by causes beyond its control and without the fault or negligence of either party. Causes beyond a party’s control may include, but are not limited to, acts of God or war, changes in controlling law, regulations, orders or the requirements of any governmental entity, severe weather conditions, civil disorders, natural disasters, fire, epidemic and quarantines, general strikes throughout the trade, and freight embargoes.  The existence of such causes beyond a party’s control shall extend the period for performance to such extent as may be necessary to enable complete performance in the exercise of reasonable diligence after the causes have been removed.

17.	Dispute Resolution.

- The Parties will attempt to resolve any dispute arising out of or relating to this Subcontract through friendly negotiations.

(1) The Parties expressly acknowledge and confer upon the Bureau and Contracting Officer the authority to adjudicate disputes that the Parties cannot resolve amicably concerning the Parties’ compliance with their Small Diverse Business and Small Business Commitments as provided in the Prime Contract and this Subcontract.

(2) The Bureau may recommend to the Contracting Officer a range of sanctions it deems appropriate if the Bureau determines a party has failed to satisfy or perform its Small Diverse Business or Small Business commitment.  Such sanctions include, but are not limited to, one or more of the following: a determination that the party is not responsible under the Contractor Responsibility Program; withholding of Prime Contract and/or Subcontract payments; suspension or termination of the Prime Contract and/or Subcontract together with consequential damages; revocation of the party’s Small Business self-certification status and/or Small Diverse Business verification status; and/or suspension or debarment of one or both parties from future contracting opportunities with the Commonwealth.

(3) The Parties’ acknowledge that their prior performance in meeting their Small Diverse Businesses and Small Businesses contractual obligations will be considered by the Bureau during future procurement scoring processes.  To the extent a party has failed to meet prior contractual commitments, the Bureau may recommend to the Issuing Office that the party be determined non-responsible for the limited purpose of eligibility to receive SDB/SB points or consideration as a qualified Small Diverse Business or Small Business.

- Nothing herein shall be construed to prevent either party from seeking such relief as provided by law in a court or tribunal of competent jurisdiction.

18.	Notices. Any written notice to any party under this Subcontract shall be deemed sufficient if delivered personally, or by facsimile, telecopy, electronic or digital transmission (provided such delivery is confirmed), or by a recognized overnight courier service (e.g., DHL, Federal Express, etc.) with confirmed receipt, or by certified or registered United States mail, postage prepaid, return receipt requested, and sent to the following:

If to Contractor:

________________________________________

________________________________________

________________________________________

If to Subcontractor:

________________________________________

________________________________________

________________________________________

19.	Waiver.  No waiver by either party of any breach of this Subcontract shall be deemed to waive any other breach. No acceptance of payment or performance after any breach shall be deemed a waiver of any breach. No failure or delay to exercise any right by a party upon another's default shall prevent that party from later exercising that right, nor shall such failure or delay operate as a waiver of any default.

20.	Severability. If any provision of this Subcontract shall be held to be invalid or unenforceable for any reason, the remaining provisions shall continue to be valid and enforceable. If a court finds that any provision of this Subcontract is invalid or unenforceable, but that by limiting such provision it would become valid and enforceable, then such provision shall be deemed to be written, construed, and enforced as so limited.

21.	Assignment. Neither party may assign or transfer this Subcontract without the prior written consent of the Commonwealth. If Contractor’s Prime Contract with the Commonwealth is assigned to another contractor, the new contractor must maintain the Small Diverse Business and Small Business Commitment set forth in the Prime Contract as implemented through this Subcontract.

22.	Applicable Law.  This Subcontract shall be governed by the laws of the Commonwealth of Pennsylvania.

23.	Entire Agreement. This Subcontract constitutes the entire agreement of the Parties regarding the subject of this Subcontract as of the date of execution.  No other agreement or understandings, verbal or written, expressed or implied, are a part of this Subcontract unless specified herein.

24.	Amendment.  This Subcontract may be modified or amended only if made in writing and signed by both Parties. Any proposed change to the Contractor’s Small Diverse Business or Small Business Commitment to Subcontractor must be submitted in writing to the Bureau which will make a recommendation to the Contracting Officer regarding a course of action.

25.	Binding Effect.  This Subcontract shall be binding upon, and inure to the benefit of, the Parties and their respective heirs, representatives, successors and assigns.

26.	Counterparts.  This Subcontract may be executed by the Parties in counterparts, each of which together shall be deemed an original but all of which together shall constitute one and the same instrument.  A party’s delivery of a duly executed signature page of this Subcontract in electronic format shall have the same force and effect as delivery of an original signature page.

ADDITIONAL TERMS AND CONDITIONS

[THE PARTIES MAY INCLUDE ADDITIONAL TERMS AND CONDITIONS APPROPRIATE FOR THE SERVICES TO BE PROVIDED SO LONG AS THEY ARE COMMERCIALLY REASONABLE TERMS FOR THE APPLICABLE BUSINESS OR INDUSTRY, ARE NO LESS FAVORABLE THAN THE TERMS OF THE PRIME CONTRACT, AND DO NOT PLACE DISPROPORTIONATE RISK ON THE SMALL DIVERSE BUSINESS OR SMALL BUSINESS RELATIVE TO THE NATURE AND LEVEL OF THE SMALL DIVERSE BUSINESS’ OR SMALL BUSINESS’ PARTICIPATION IN THE PROJECT.  SUCH TERMS MAY INCLUDE:

Background Checks

Confidentiality/Disclosure of Information

Data Security

Insurance

Invoicing Requirements

Environmental Protection

Intellectual Property Rights

Record Retention/Audits

Service Level Agreements (SLAs) (consistent with Prime Contract SLAs)

Public Works Construction Requirements (including Bonding, E-Verify, Prevailing

Wage, and Prompt Payment provisions)

IN WITNESS WHEREOF, the Parties hereto have caused this Subcontract to be executed by their duly authorized officers as set forth below.

Contractor					Subcontractor

Insert Company Name			Insert Company Name

By:  _______________________________	By:  ________________________________

Signature					        Signature

___________________________________          _______________________________

Printed Name				                    Printed Name

___________________________________          _______________________________

Title						        Title

___________________________________         ________________________________

Date						       Date