| Performance Metric | Performance Target | Definition | Frequency of Report | Service Credit | Application of Service Credit |
| --- | --- | --- | --- | --- | --- |
| Severity Level 1: Category = Critical – Problem/Incident Support Response Time | 2 hours - when reported to the contractor during business hours 4 hours – when reported to the contractor during non-business hours | Problem/incident shall be circumvented or a solution presented to and accepted by L&I within the enumerated performance targets. | Monthly | 5% of the monthly cost of Application Maintenance and Operational Support. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the problem/incident is not circumvented or a solution accepted by L&I. |
| Severity Level 2: Category = Major - Problem/Incident Support Response Time | 2 hours – when reported to the contractor during business hours 8 hours – when reported to the contractor during non-business hours | Problem/incident shall be circumvented or an acceptable solution presented to L&I within the enumerated performance targets. | Monthly | 5% of the monthly cost of Application Maintenance and Operational Support. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the problem/incident is not circumvented or an acceptable solution is not presented to L&I. |
| Severity Level 3: Category = Minor – Problem/Incident Resolution | 3 business days | Problem/incident shall be circumvented or a solution presented to and accepted by L&I within the enumerated performance target. | Monthly | 3% of the monthly cost of Application Maintenance and Operational Support per problem/incident. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the problem/incident is not circumvented or a solution accepted by L&I. |
| Severity Level 4: Category = Cosmetic Problem/Incident Resolution | Agreed upon release date | The solution to the problem/incident shall be identified, accepted by the L&I project manager, and a release date set. | Quarterly | 3% of the monthly cost of Application Maintenance and Operational Support. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for failure to meet each subsequent release date. |
| System Documentation | No more than 3 business days after release implementation | Release associated documentation shall be delivered to L&I within the enumerated performance target. | Quarterly | 1% of the total cost of the System Documentation. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the release associated documentation remains undelivered. |
| Implementation plan | No less than 30 calendar days prior to the scheduled production release | Final implementation plan shall be delivered within the performance target. | Quarterly | 1% of the cost of the Release Implementation Plan. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the implementation plan remains undelivered. |
| Deployment manifest | No less than 3 business days prior to the scheduled implementation date | Final deployment manifest shall be delivered within the enumerated performance target. | Quarterly | 1% of the cost of the Release Deployment Manifest. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the deployment manifest remains undelivered. |
| Release Final Acceptance | 30 calendar days from release implementation. | All Post-Production Defects shall be corrected and submitted for User Acceptance Testing within the enumerated performance target. | Quarterly | 1% of the total cost of the release management deliverables. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter that defects remain uncorrected. |
| Release Final Report | Within 60 calendar days from release implementation. | Release final report shall be delivered to L&I with all required elements within the enumerated performance target. | Quarterly | 1% of the cost of the Release Final Report. | One (1) service credit shall be assessed for failure to meet the performance target. One (1) additional service credit shall be assessed for each day thereafter the final report remains undelivered. |
| Deliverable Due Dates | 100% on time except as notated in separately defined SLAs | All deliverables shall meet or exceed the standards set forth in the RFP, be approved by L&I project manager, and delivered by due dates established in the approved work plan. | Quarterly | 7% of the cost of the Deliverable. | Any deliverable not delivered by the scheduled due date shall result in one (1) service credit. |

If any of the SLA metrics defined in this document are not met, L&I, at its sole discretion, may require the Contractor to develop a corrective action plan.

Maximum at Risk Amount: A defined percentage of invoice amount which is not exceeded when assessing service credits. Maximum at risk amount is 10% of the invoice amount.  The method for assessment will be to deduct the service credit amount from the invoices submitted under this contract.

Service Level Credit: Credit available to the Commonwealth should the service provider fail to meet minimum service levels.

Severity Levels are described in RFP Part IV-2.C.3 Testing.

Business Hours/Days - 7:00 a.m. to 5:00 p.m., Monday through Friday (except for State Holidays)

Non-Business Hours – Any hours outside the above stated Business Hours