REQUEST FOR PROPOSALS FOR

DEPARTMENT OF LABOR AND INDUSTRY

WORKERS’ COMPENSATION AUTOMATION

AND INTEGRATION SYSTEM MAINTENANCE

AND ENHANCEMENTS

ISSUING OFFICE

OFFICE OF ADMINISTRATION

OFFICE FOR INFORMATION TECHNOLOGY

BUREAU OF IT PROCUREMENT

613 NORTH STREET, 506 FINANCE BUILDING

HARRISBURG, PA 17120-0400

RFP NUMBER

6100038745

DATE OF ISSUANCE

April 6, 2017

REQUEST FOR PROPOSALS FOR

WORKERS’ COMPENSATION AUTOMATION AND

INTEGRATION SYSTEM MAINTENANCE AND ENHANCEMENTS

TABLE OF CONTENTS

CALENDAR OF EVENTS									iv

Part I—GENERAL INFORMATION							1

Part II—CRITERIA FOR SELECTION							14

Part III—TECHNICAL SUBMITTAL				                                    18

Part IV – COST SUBMITTAL								24

Part V– SMALL DIVERSE BUSINESS AND SMALL BUSINESS PARTICIPATION SUBMITTAL										25

Part VI – CONTRACT TERMS AND CONDITIONS					30

APPENDICES

APPENDIX A, QUESTIONS SUBMITTAL TEMPLATE

APPENDIX B, PROPOSAL COVER SHEET

APPENDIX C, DOMESTIC WORKFORCE UTILIZATION CERTIFICATION

# APPENDIX D, IRAN FREE PROCUREMENT CERTIFICATION FORM

APPENDIX E, SMALL DIVERSE BUSINESS AND SMALL BUSINESS PARTICIPATION SUBMITTAL FORM

APPENDIX F, SMALL DIVERSE AND SMALL BUSINESS LETTER OF INTENT

APPENDIX G, TRADE SECRET CONFIDENTIAL PROPRIETARY INFORMATION NOTICE FORM

APPENDIX H, BUSINESS OVERVIEW

APPENDIX I, WORKERS COMPENSATION CLAIM FLOW

APPENDIX J, PROGRAM AREA STATISTICS

APPENDIX K, WCAIS ARCHITECTURE WITH ZONES

APPENDIX L, PROJECT REFERENCES

APPENDIX M, WCAIS RELEASE PRIORITIZATION

APPENDIX N, PRODUCTION RESPONSIBILITY MATRIX

APPENDIX O, DLI SHARED PRODUCTS

APPENDIX P, COST SUBMITTAL

APPENDIX Q, PERSONNEL EXPERIENCE BY KEY POSITION

APPENDIX R, TEAM ROLES AND QUALIFICATIONS

APPENDIX S, WCAB FIELD OFFICES

APPENDIX T, WCOA FIELD OFFICES AND STAFFING

APPENDIX U, CURRENT SKILLS AND ROLES

APPENDIX V, ACCEPTABLE USE POLICY AGREEMENT

APPENDIX W, COMPUTER RESOURCES USER AGREEMENT

APPENDIX X, CURRENT DOCUMENT ARTIFACTS

APPENDIX Y, WCAIS STATISTICS FOR HISTORICAL RELEASES

APPENDIX Z, SERVICE LEVEL AGREEMENTS

APPENDIX AA, KNOWLEDGE TRANSFER RESULTS

APPENDIX BB, MODEL FORM OF SMALL DIVERSE BUSINESS AND SMALL BUSINESS SUBCONTRACT AGREEMENT

CALENDAR OF EVENTS

The Commonwealth will make every effort to adhere to the following schedule:

| Activity | Responsibility | Date |
| --- | --- | --- |
| Deadline to submit Questions via email to RA-OITPurchases@pa.gov | Potential Offerors | April 21, 2017 by 4 PM |
| Pre-proposal Conference—Location. Office for Information Technology Bureau of IT Procurement 613 North Street Finance Building, Conference Room 503 Harrisburg, PA 17120-0400 | Issuing Office | April 27, 2017 at 9:00 AM |
| Answers to Potential Offeror questions posted to eMarketplace at http://www.emarketplace.state.pa.us/Search.aspx no later than this date. | Issuing Office | May 12, 2017 by 4 PM |
| Please monitor website for all communications regarding the RFP. | Potential Offerors | Ongoing |
| Sealed proposal must be received by the Issuing Office at: Barbara Booher, Bureau of IT Procurement c/o Commonwealth Mail Processing Center 2 Technology Park (rear) Attn: IT Procurement, 506 Finance Harrisburg, PA 17110-0400 Proposals must be time and date stamped by the facility receiving the proposal. Proposals may only be hand-delivered between 6:15 a.m. and 2:15 p.m., Monday through Friday, excluding Commonwealth holidays. | Offerors | May 26, 2017 by 1 PM |

PART I

GENERAL INFORMATION

- Purpose.  This request for proposals (RFP) provides to those interested in submitting proposals for the subject procurement (“Offerors”) sufficient information to enable them to prepare and submit proposals for the Office for Information Technology, Bureau of IT Procurement’s consideration on behalf of the Commonwealth of Pennsylvania (“Commonwealth”) to satisfy a need for the Workers’ Compensation Automation and Integration System Maintenance and Enhancements (“Project”). This RFP contains instructions governing the requested proposals, including the requirements for the information and material to be included; a description of the service to be provided; requirements which Offerors must meet to be eligible for consideration; general evaluation criteria; and other requirements specific to this RFP.

- Issuing Office.  The Office for Information Technology, Bureau of IT Procurement (“Issuing Office”) has issued this RFP on behalf of the Commonwealth.  The Issuing Officer Barbara Booher, Office for Information Technology, Bureau of IT Procurement, 613 North Street, Finance Building, Room 506, Harrisburg, PA 17120-0400, RA-OITPurchases@pa.gov, is the sole point of contact in the Commonwealth for this RFP.  Please refer all inquiries to the Issuing Officer.

- Overview of Project.  The Department of Labor & Industry is looking for a vendor to provide software support, maintenance, and enhancements for the Workers’ Compensation Automation and Integrations System (WCAIS).  An enhancement is a request to add or change elements of the WCAIS applications, infrastructure architecture, or design. The vendor must have expertise to successfully work with L&I staff and developers as well as interact with the business users.

- Objectives.

  - General.  The Department of Labor & Industry (L&I) requires an Information Technology (IT) services contractor to maintain, support, and enhance WCAIS, as well as provide knowledge transfer.

L&I may ask the vendor to provide additional services to L&I under this contract. Those additional services have been defined as options under the Part III-5.H Optional Services. L&I will update the purchase order to include the additional cost for any optional services selected.

  - Specific.  The overall intent of the Project is a solution that:

    - Ensures system stability, minimizes system down time, and ensures data reliability.

    - Reduces the overall system support costs.

    - Ensures the security of the system and its data.

    - Complies with and adapts to changing business processes, laws, regulations, court precedents, and policies.

    - Emphasizes system maintenance, existing defect resolution, and operational support.

    - Adheres to all applicable Commonwealth technical standards, policies, and procedures.

    - Ensures that system technical documentation is developed and maintained.

    - Provides clear and accurate reporting capabilities for different work items.

    - Ensures that all system related software upgrades and technology enhancements are implemented to ensure the most up-to-date versions of software. This includes suggesting new software or assisting with the changes to WCAIS that may be impacted by enterprise software changes.

    - Ensures the platform is continually developed, including enhancements, which are completed timely.

    - Provides application infrastructure support for up to six environments.

    - Provides a release management plan which includes a process to correct defects related to scheduled releases and the flexibility to fix issues, as needed, rather than wait for a scheduled release.

    - Recognize issues that impact all program areas and advise on the most efficient, universal solutions.

    - Improves the visibility and tracking of project management activities, including cost of individual identified initiatives.

    - Ensures vendor staff and L&I staff clearly understand their respective responsibilities, and that L&I Office of Information Technology (OIT) staff have full knowledge and documentation of WCAIS.

- Type of Contract.  If the Issuing Office enters into a contract as a result of this RFP, it will be a firm, fixed price contract containing the Contract Terms and Conditions as shown in Part VI.  The Issuing Office, in its sole discretion, may undertake negotiations with Offerors whose proposals, in the judgment of the Issuing Office, show them to be qualified, responsible, and capable of performing the Project.

- Rejection of Proposals.  The Issuing Office reserves the right, in its sole and complete discretion, to reject any proposal received as a result of this RFP.

- Incurring Costs.  The Issuing Office is not liable for any costs the Offeror incurs in preparation and submission of its proposal, in participating in the RFP process, or in anticipation of award of the contract.

- Pre-proposal Conference.  The Issuing Office will hold a Pre-proposal conference as specified in the Calendar of Events.  The purpose of this conference is to provide opportunity for clarification of the RFP.  Offerors should forward all questions to the Issuing Office in accordance with Part I, Section I-9 to ensure adequate time for analysis before the Issuing Office provides an answer.  Offerors may also ask questions at the conference.  In view of the limited facilities available for the conference, Offerors should limit their representation to two (2) individuals per Offeror.  The Pre-proposal conference is for information only.  Any answers furnished during the conference will not be official until they have been verified, in writing, by the Issuing Office.  All questions and written answers will be posted on the Department of General Services’ (DGS) website (www.emarketplace.state.pa.us) as an addendum to, and shall become part of, this RFP.  Attendance at the Pre-proposal Conference is not mandatory.

- Questions & Answers.  If an Offeror has any questions regarding this RFP, the Offeror must submit the questions by email (with the subject line “RFP 6100038745 Workers’ Compensation Question”) to the Issuing Officer named in Part I, Section I-2 of the RFP.  If the Offeror has questions, they may be submitted via email at RA-OITPurchases@pa.gov  no later than the date indicated on the Calendar of Events.  The Issuing Officer shall post the answers to the questions to eMarketplace at http://www.emarketplace.state.pa.us/Search.aspx on an ongoing basis until the deadline stated on the Calendar of Events.  When an Offeror submits a question after the deadline date for receipt of questions indicated on the Calendar of Events, the Issuing Officer may respond to questions of an administrative nature by directing the questioning Offeror to specific provisions in the RFP.  To the extent that the Issuing Office decides to respond to a non-administrative question after the deadline date, the question and answer will be provided to all Offerors through an addendum. All questions must be submitted on Appendix A, Questions Submittal Template to the following email address:

RA-OITPurchases@pa.gov

All questions and responses as posted to eMarketplace are considered as an addendum to, and part of, this RFP in accordance with RFP Part I, Section I-10.  Each Offeror shall be responsible to monitor eMarketplace for new or revised RFP information.  The Issuing Office shall not be bound by any verbal information nor shall it be bound by any written information that is not either contained within the RFP or formally issued as an addendum by the Issuing Office.  The Issuing Office does not consider questions to be a protest of the specifications or of the solicitation.  The required protest process for Commonwealth procurements is described in Part I, Section I-26.

- Addenda to the RFP.  If the Issuing Office deems it necessary to revise any part of this RFP before the proposal response date, the Issuing Office will post an addendum to eMarketplace at http://www.emarketplace.state.pa.us/Search.aspx.  It is the Offeror’s responsibility to periodically check  eMarketplace for any new information or addenda to the RFP.  Answers to the questions asked during the Questions & Answers period also will be posted to eMarketplace as addenda to the RFP.

- Response Date.  To be considered for selection, hard copies of proposal must arrive at the Issuing Office on or before the time and date specified in the RFP Calendar of Events.  The Issuing Office will not accept proposals via email or facsimile transmission.  Offerors who send proposals by mail or other delivery service should allow sufficient delivery time to ensure timely receipt of their proposals.  If, due to inclement weather, natural disaster, or any other cause, the Commonwealth office location to which proposals are to be returned is closed on the proposal response date, the deadline for submission will be automatically extended until the next Commonwealth business day on which the office is open, unless the Issuing Office otherwise notifies Offerors.  The hour for submission of proposals shall remain the same.  The Issuing Office will reject (unopened) any late proposals.

- Proposal Requirements.

  - Proposal Submission: To be considered, Offerors should submit a complete response to this RFP to the Issuing Office, using the format provided in Section I-12B, providing thirteen (13) paper copies (one marked “ORIGINAL”) of the Technical Submittal and two (2) paper copies of the Cost Submittal and two (2) paper copies of the Small Diverse Business and Small Business (SDB/SB) Participation Submittal including related Letter(s) of Intent. In addition to the paper copies of the proposal, Offerors shall submit two (2) complete and exact copies of the entire proposal (Technical, Cost and SDB submittals, along with all requested documents) on CD-ROM or Flash drive in Microsoft Office or Microsoft Office-compatible format. The electronic copy must be a mirror image of the paper copy and any spreadsheets must be in Microsoft Excel. The Offeror must also submit an electronic copy of a redacted version of the entire proposal. The Offerors may not lock or protect any cells or tabs. The CD, DVD or Flash drive should clearly identify the Offeror and include the name and version number of the virus scanning software that was used to scan the CD, DVD or Flash drive before it was submitted. The Offeror shall make no other distribution of its proposal to any other Offeror or Commonwealth official or Commonwealth consultant. Each proposal page should be numbered for ease of reference. An official authorized to bind the Offeror to its provisions must sign the proposal. If the official signs the Appendix B, Proposal Cover Sheet (Appendix B to this RFP) and the Proposal Cover Sheet is scanned and provided in a PDF version in the Offeror’s electronically submitted proposal, the requirement will be met. For this RFP, the proposal must remain valid for until a contract is fully executed. If the Issuing Office selects the Offeror’s proposal for award, the contents of the selected Offeror’s proposal will become, except to the extent the contents are changed through Best and Final Offers or negotiations, contractual obligations.

Each Offeror submitting a proposal specifically waives any right to withdraw or modify it, except that the Offeror may withdraw its proposal by written notice received at the Issuing Office’s address for proposal delivery prior to the exact hour and date specified for proposal receipt.  An Offeror or its authorized representative may withdraw its proposal in person prior to the exact hour and date set for proposal receipt, provided the withdrawing person provides appropriate identification.  An Offeror may modify its submitted proposal prior to the exact hour and date set for proposal receipt only by submitting a clearly identified revised electronic submission on CD, DVD or Flash drive marked as “Revised Proposal” which complies with the RFP requirements.

  - Proposal Format: Offerors must submit their proposals in the format, including heading descriptions, outlined below.  The proposal must respond to all proposal requirements.  Offerors should provide any other information thought to be relevant, but not applicable to the enumerated categories, as an appendix to the Proposal.  All cost data relating to this proposal and all Small Diverse Business and Small Business cost data should be kept separate from and not included in the Technical Submittal.  Offerors should not reiterate technical information in the cost submittal. Each electronic proposal shall consist of the following three separate electronic files:

    - Technical Submittal:

      - In response to Part III; and

      - Complete, sign and include Appendix C, Domestic Workforce Utilization Certification;

      - Complete, sign and include Appendix D, Iran Free Procurement Certification Form;

    - Cost Submittal, in response to RFP Part IV; and

    - Small Diverse Business and Small Business (SDB/SB) Participation Submittal, in response to RFP Part V:

      - Complete and include Appendix E, SDB/SB Participation Submittal Form; and

      - Complete and include Appendix F, SDB/SB Letter of Intent.  Offeror must provide a Letter of Intent for each SDB and SB listed on the SDB/SB Participation Submittal Form.

The Issuing Office reserves the right to request additional information which, in the Issuing Office’s opinion, is necessary to assure that the Offeror’s competence, number of qualified employees, business organization, and financial resources are adequate to perform according to the RFP.

The Issuing Office may make investigations as deemed necessary to determine the ability of the Offeror to perform the Project, and the Offeror shall furnish to the Issuing Office all requested information and data.  The Issuing Office reserves the right to reject any proposal if the evidence submitted by, or investigation of, such Offeror fails to satisfy the Issuing Office that such Offeror is properly qualified to carry out the obligations of the RFP and to complete the Project as specified.

- Economy of Preparation.  Offerors should prepare proposals simply and economically, providing a straightforward, concise description of the Offeror’s ability to meet the requirements of the RFP.

- Alternate Proposals.  The Issuing Office has identified the basic approach to meeting its requirements, allowing Offerors to be creative and propose their best solution to meeting these requirements.  The Issuing Office will not accept alternate proposals.

- Discussions for Clarification.  Offerors may be required to make an oral or written clarification of their proposals to the Issuing Office to ensure thorough mutual understanding and  responsiveness to the solicitation requirements.  The Issuing Office will initiate requests for clarification.  Clarifications may occur at any stage of the evaluation and selection process prior to contract execution.

- Prime Contractor Responsibilities.  The selected Offeror must perform at least 50% of the total contract value. Nevertheless, the contract will require the selected Offeror to assume responsibility for all services offered in its proposal whether it produces them itself or by subcontract.  Further, the Issuing Office will consider the selected Offeror to be the sole point of contact with regard to all contractual matters.

- Proposal Contents.

  - Confidential Information.  The Commonwealth is not requesting, and does not require, confidential proprietary information or trade secrets to be included as part of Offerors’ submissions in order to evaluate proposals submitted in response to this RFP.  Accordingly, except as provided herein, Offerors should not label proposal submissions as confidential or proprietary or trade secret protected.  Any Offeror who determines that it must divulge such information as part of its proposal must submit the signed written statement described in subsection c. below and must additionally provide a redacted version of its proposal, which removes only the confidential proprietary information and trade secrets, for required public disclosure purposes.

  - Commonwealth Use.  All material submitted with the proposal shall be considered the property of the Commonwealth of Pennsylvania.  The Commonwealth has the right to use any or all ideas not protected by intellectual property rights that are presented in any proposal regardless of whether the proposal becomes part of a contract.  Notwithstanding any Offeror copyright designations contained in proposals, the Commonwealth shall have the right to make copies and distribute proposals internally and to comply with public record or other disclosure requirements under the provisions of any Commonwealth or United States statute or regulation, or rule or order of any court of competent jurisdiction.

  - Public Disclosure.  After the award of a contract pursuant to this RFP, all proposal submissions are subject to disclosure in response to a request for public records made under the Pennsylvania Right-to-Know-Law, 65 P.S. § 67.101, et seq.  If a proposal submission contains confidential proprietary information or trade secrets, a signed written statement to this effect must be provided with the submission in accordance with 65 P.S. § 67.707(b) for the information to be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests. Refer to Appendix G of the RFP for a Trade Secret Confidential Proprietary Information Notice Form that may be utilized as the signed written statement, if applicable.    If financial capability information is submitted in response to Part III of this RFP, such financial capability information is exempt from public records disclosure under 65 P.S. § 67.708(b)(26).

- Best and Final Offers (BAFO).

  - While not required, the Issuing Office reserves the right to conduct discussions with Offerors for the purpose of obtaining “best and final offers.”  To obtain best and final offers from Offerors, the Issuing Office may do one or more of the following, in any combination and order:

    - Schedule oral presentations;

    - Request revised proposals;

    - Conduct an online auction; and

    - Enter into pre-selection negotiations.

  - The following Offerors will not be invited by the Issuing Office to submit a Best and Final Offer:

    - Those Offerors which the Issuing Office has determined to be not responsible or whose proposals the Issuing Office has determined to be not responsive.

    - Those Offerors which the Issuing Office has determined in accordance with Part II, Section II-5 from the submitted and gathered financial and other information, do not possess the financial capability, experience or qualifications to assure good faith performance of the contract.

    - Those Offerors whose score for their technical submittal of the proposal is less than 75% of the total amount of technical points allotted to the technical criterion.

The Issuing Office may further limit participation in the best and final offers process to those remaining responsible offerors which the Issuing Office has, within its discretion, determined to be within the top competitive range of responsive proposals.

  - The Evaluation Criteria found in Part II, Section II-4, shall also be used to evaluate the Best and Final offers.

  - Price reductions offered through any online auction shall have no effect upon the Offeror’s Technical Submittal.

  - Any reduction to commitments to Small Diverse Businesses and Small Businesses must be proportional to the reduction in the total price offered through any BAFO process or contract negotiations unless approved by the Bureau of Diversity, Inclusion, and Small Business Opportunities (BDISBO).

- News Releases.  Offerors shall not issue news releases, Internet postings, advertisements or any other public communications pertaining to this Project without prior written approval of the Issuing Office, and then only in coordination with the Issuing Office.

- Restriction of Contact.  From the issue date of this RFP until the Issuing Office selects a proposal for award, the Issuing Officer is the sole point of contact concerning this RFP.  Any violation of this condition may be cause for the Issuing Office to reject the offending Offeror’s proposal.  If the Issuing Office later discovers that the Offeror has engaged in any violations of this condition, the Issuing Office may reject the offending Offeror’s proposal or rescind its contract award.  Offerors must agree not to distribute any part of their proposals beyond the Issuing Office.  An Offeror who shares information contained in its proposal with other Commonwealth personnel and/or competing Offeror personnel may be disqualified.

- Issuing Office Participation.  Offerors shall provide all services, supplies, facilities, and other support necessary to complete the identified work, except as otherwise provided in Part III-6.E. Project Facilities and Equipment.

- Term of Contract.  The term of the contract will commence on the Effective Date and will end three (3) years after the Effective Date. The Commonwealth may renew the contract for up to two (2) additional years, in single or multi-year increments. The Issuing Office will fix the Effective Date after the contract has been fully executed by the selected Offeror and by the Commonwealth and all approvals required by Commonwealth contracting procedures have been obtained.  The selected Offeror shall not start the performance of any work prior to the Effective Date of the contract and the Commonwealth shall not be liable to pay the selected Offeror for any service or work performed or expenses incurred before the Effective Date of the contract.

- Offeror’s Representations and Authorizations.  By submitting its proposal, each Offeror understands, represents, and acknowledges that:

  - All of the Offeror’s information and representations in the proposal are material and important, and the Issuing Office may rely upon the contents of the proposal in awarding the contract(s).  The Commonwealth shall treat any misstatement, omission or misrepresentation as fraudulent concealment of the true facts relating to the Proposal submission, punishable pursuant to 18 Pa. C.S. § 4904.

  - The Offeror has arrived at the price(s) and amounts in its proposal independently and without consultation, communication, or agreement with any other Offeror or potential offeror.

  - The Offeror has not disclosed the price(s), the amount of the proposal, nor the approximate price(s) or amount(s) of its proposal to any other firm or person who is an Offeror or potential offeror for this RFP, and the Offeror shall not disclose any of these items on or before the proposal submission deadline specified in the Calendar of Events of this RFP.

  - The Offeror has not attempted, nor will it attempt, to induce any firm or person to refrain from submitting a proposal on this contract, or to submit a proposal higher than this proposal, or to submit any intentionally high or noncompetitive proposal or other form of complementary proposal.

  - The Offeror makes its proposal in good faith and not pursuant to any agreement or discussion with, or inducement from, any firm or person to submit a complementary or other noncompetitive proposal.

  - To the best knowledge of the person signing the proposal for the Offeror, the Offeror, its affiliates, subsidiaries, officers, directors, and employees are not currently under investigation by any governmental agency and have not in the last four (4) years been convicted or found liable for any act prohibited by State or Federal law in any jurisdiction, involving conspiracy or collusion with respect to bidding or proposing on any public contract, except as the Offeror has disclosed in its proposal.

  - To the best of the knowledge of the person signing the proposal for the Offeror and except as the Offeror has otherwise disclosed in its proposal, the Offeror has no outstanding, delinquent obligations to the Commonwealth including, but not limited to, any state tax liability not being contested on appeal or other obligation of the Offeror that is owed to the Commonwealth.

  - The Offeror is not currently under suspension or debarment by the Commonwealth, any other state or the federal government, and if the Offeror cannot so certify, then it shall submit along with its proposal a written explanation of why it cannot make such certification.

  - The Offeror has not made, under separate contract with the Issuing Office, any recommendations to the Issuing Office concerning the need for the services described in its proposal or the specifications for the services described in the proposal.

  - Each Offeror, by submitting its proposal, authorizes Commonwealth agencies to release to the Commonwealth information concerning the Offeror's Pennsylvania taxes, unemployment compensation and workers’ compensation liabilities.

  - Until the selected Offeror receives a fully executed and approved written contract from the Issuing Office, there is no legal and valid contract, in law or in equity, and the Offeror shall not begin to perform.

- Notification of Selection.

  - Contract Negotiations.  The Issuing Office will notify all Offerors in writing of the Offeror selected for contract negotiations after the Issuing Office has determined, taking into consideration all of the evaluation factors, the proposal that is the most advantageous to the Issuing Office.

  - Award.  Offerors whose proposals are not selected will be notified when contract negotiations have been successfully completed and the Issuing Office has received the final negotiated contract signed by the selected Offeror.

- Debriefing Conferences.  Upon notification of award, Offerors whose proposals were not selected will be given the opportunity to be debriefed. The Issuing Office will schedule the debriefing at a mutually agreeable time.  The debriefing will not compare the Offeror with other Offerors, other than the position of the Offeror’s proposal in relation to all other Offeror proposals.  An Offeror’s exercise of the opportunity to be debriefed does not constitute nor toll the time for filing a protest (See Section I-27 of this RFP).

- RFP Protest Procedure.  The RFP Protest Procedure is set forth at the following website:

  - http://www.dgs.pa.gov/Documents/Procurement%20Forms/Handbook/Pt1/Pt%20I%20Ch%2058%20Bid%20Protests.pdf.  A protest by a party not submitting a proposal must be filed within seven (7) days after the protesting party knew or should have known of the facts giving rise to the protest, but no later than the proposal submission deadline specified in the Calendar of Events of the RFP.  Offerors may file a protest within seven (7) days after the protesting Offeror knew or should have known of the facts giving rise to the protest, but in no event may an Offeror file a protest later than seven (7) days after the date the notice of award of the contract is posted on the DGS website.  The date of filing is the date of receipt of the protest.  A protest must be filed in writing with the Issuing Office.  To be timely, the protest must be received by 4:00 p.m. on the seventh day.

  - Place for Filing. A protest must be filed with the Agency Head Designee by either email or hardcopy.

    - A protest filed by email should be submitted to RA-OITProtests@pa.gov, with a subject line including the solicitation number RFP 6100038745 for which the action is being filed.

    - A protest filed by hardcopy should be submitted to the attention of the Agency Head Designee at the following address:

V. Reid Walsh

Chief of Staff to the Secretary of Administration

Room 207

613 North Front Street

Harrisburg, PA 17120

- Information Technology Policies.

This RFP is subject to the Information Technology Policies (ITPs) issued by the Office of Administration, Office for Information Technology (OA-OIT).  ITPs may be found at http://www.oa.pa.gov/Policies/Pages/itp.aspx.

All proposals must be submitted on the basis that all ITPs are applicable to this procurement.   It is the responsibility of the Offeror to read and be familiar with the ITPs.  Notwithstanding the foregoing, if the Offeror believes that any ITP is not applicable to this procurement, it must list all such ITPs in its technical response, and explain why it believes the ITP is not applicable.  The Issuing Office may, in its sole discretion, accept or reject any request that an ITP not be considered to be applicable to the procurement.  The Offeror’s failure to list an ITP will result in its waiving its right to do so later, unless the Issuing Office, in its sole discretion, determines that it would be in the best interest of the Commonwealth to waive the pertinent ITP.

PART II

CRITERIA FOR SELECTION

- Mandatory Responsiveness Requirements.  To be eligible for selection, a proposal must:

  - Be timely received from an Offeror (see Part I, Section I-11); and

  - Be properly signed by the Offeror (see Part I, Section I-12A).

- Technical Nonconforming Proposals.  The two (2) Mandatory Responsiveness Requirements set forth in Section II-1 above (A-B) are the only RFP requirements that the Commonwealth will consider to be non-waivable. The Issuing Office reserves the right, in its sole discretion, to (1) waive any other technical or immaterial nonconformities in an Offeror’s proposal, (2) allow the Offeror to cure the nonconformity, or (3) consider the nonconformity in the scoring of the Offeror’s proposal.

- Evaluation.  The Issuing Office has selected a committee of qualified personnel to review and evaluate timely submitted proposals.  Independent of the committee, BDISBO will evaluate the Small Diverse Business and Small Business Participation Submittal and provide the Issuing Office with a rating for this component of each proposal.  The Issuing Office will notify in writing of its selection for negotiation the responsible Offeror whose proposal is determined to be the most advantageous to the Commonwealth as determined by the Issuing Office after taking into consideration all of the evaluation factors.

- Evaluation Criteria.  The following criteria will be used in evaluating each proposal:

  - Technical: The Issuing Office has established the weight for the Technical criterion for this RFP as 50% of the total points.  Evaluation will be based upon the following:  Statement of the Project, Qualifications, Training, Work Plan, Requirements, Reports and Project Control.

The final Technical scores are determined by giving the maximum number of technical points available to the proposal(s) with the highest raw technical score.  The remaining proposals are rated by applying the Technical Scoring Formula set forth at the following webpage:  http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/default.aspx.

  - Cost: The Issuing Office has established the weight for the Cost criterion for this RFP as 30% of the total points.  The cost criterion is rated by giving the proposal with the lowest total cost the maximum number of Cost points available.  The remaining proposals are rated by applying the Cost Formula set forth at the following webpage:  http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/default.aspx.

  - Small Diverse Business and Small Business Participation:  BDISBO has established the minimum evaluation weight for the Small Diverse Business and Small Business Participation criterion for this RFP as 20% of the total points.

    - The Small Diverse and Small Business point allocation is based entirely on the percentage of the contract cost committed to Small Diverse Businesses and Small Businesses.

    - A total combined SDB/SB commitment less than one percent (1%) of the total contract cost is considered de minimis and will receive no Small Diverse Business or Small Business points.

    - Two thirds (2/3) of the total points are allocated to Small Diverse Business participation

(SDB %).

    - One third (1/3) of the total points is allocated to Small Business participation  (SB %).

    - Based on a maximum total of 200 available points for the Small Diverse Business and Small Business Participation Submittal, the scoring mechanism is as follows:

Small Diverse Business and Small Business Raw Score =

- 200 (SDB% + (1/3 * SB %))

    - Each Offeror’s raw score will be pro-rated against the Highest Offeror’s raw score by applying the formula set forth on the following webpage: http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/RFP_SCORING_FORMULA.aspx.

    - The Offeror’s prior performance in meeting its contractual obligations to Small Diverse Businesses and Small Businesses will be considered by BDISBO during the scoring process.  To the extent the Offeror has failed to meet prior contractual commitments, BDISBO may recommend to the Issuing Office that the Offeror be determined non-responsible for the limited purpose of eligibility to receive Small Diverse Business and Small Business points.

  - Domestic Workforce Utilization: Any points received for the Domestic Workforce Utilization criterion are bonus points in addition to the total points for this RFP.  The maximum amount of bonus points available for this criterion is 3% of the total points for this RFP.

To the extent permitted by the laws and treaties of the United States, each proposal will be scored for its commitment to use domestic workforce in the fulfillment of the contract.  Maximum consideration will be given to those Offerors who will perform the contracted direct labor exclusively within the geographical boundaries of the United States or within the geographical boundaries of a country that is a party to the World Trade Organization Government Procurement Agreement.  Those who propose to perform a portion of the direct labor outside of the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement will receive a correspondingly smaller score for this criterion.  See the following webpage for the Domestic Workforce Utilization Formula:

http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/default.aspx.

  - Iran Free Procurement Certification and Disclosure.  Prior to entering a contract worth at least $1,000,000 or more with a Commonwealth entity, an offeror must: a) certify it is not on the current list of persons engaged in investment activities in Iran created by the Pennsylvania Department of General Services (“DGS”) pursuant to Section 3503 of the Procurement Code and is eligible to contract with the Commonwealth under Sections 3501-3506 of the Procurement Code; or b) demonstrate it has received an exception from the certification requirement for that solicitation or contract pursuant to Section 3503(e).  All offerors must complete and return the Iran Free Procurement Certification form, (Appendix D, Iran Free Procurement Certification Form), which is attached hereto and made part of this RFP.  The completed and signed Iran Free Procurement Certification form must be submitted as part of the Technical Submittal.

- Offeror Responsibility.  To be responsible, an Offeror must submit a responsive proposal; possess the capability to fully perform the contract requirements in all respects; and the integrity and reliability to assure good faith performance of the contract.

In order for an Offeror to be considered responsible for this RFP and therefore eligible for selection for best and final offers or selection for contract negotiations:

  - The total score for the technical submittal of the Offeror’s proposal must be greater than or equal to 75% of the available technical points; and

  - The Offeror’s financial information must demonstrate that the Offeror possesses the financial capability to assure good faith performance of the contract.    The Issuing Office will review the Offeror’s previous three financial statements, any additional information received from the Offeror, and any other publicly-available financial information concerning the Offeror, and assess each Offeror’s financial capacity based on calculating and analyzing various financial ratios, and comparison with industry standards and trends.

An Offeror who fails to demonstrate sufficient financial capability to assure good faith performance of the contract as specified herein may be considered by the Issuing Office, in its sole discretion, for Best and Final Offers or contract negotiation contingent upon such Offeror providing contract performance security for the first contract year cost proposed by the Offeror in a form acceptable to the Issuing Office.  Based on the financial condition of the Offeror, the Issuing Office may require a certified or bank (cashier’s) check, letter of credit, or a performance bond conditioned upon the faithful performance of the contract by the Offeror.  The required performance security must be issued or executed by a bank or surety company authorized to do business in the Commonwealth. The cost of the required performance security will be the sole responsibility of the Offeror and cannot increase the Offeror’s cost proposal or the contract cost to the Commonwealth.

Further, the Issuing Office will award a contract only to an Offeror determined to be responsible in accordance with the most current version of Commonwealth Management Directive 215.9, Contractor Responsibility Program.

- Final Ranking and Award.

  - After any best and final offer process conducted, the Issuing Office will combine the evaluation committee’s final technical scores, BDISBO’s final Small Diverse Business and Small Business Participation Submittal scores, the final cost scores, and (when applicable) the domestic workforce utilization scores, in accordance with the relative weights assigned to these areas as set forth in this Part.

  - The Issuing Office will rank responsible offerors according to the total overall score assigned to each, in descending order.

  - The Issuing Office must select for contract negotiations the offeror with the highest overall score.

  - The Issuing Office has the discretion to reject all proposals or cancel the request for proposals at any time prior to the time a contract is fully executed when it is in the best interests of the Commonwealth. The reasons for the rejection or cancellation shall be made part of the contract file.

PART III

TECHNICAL SUBMITTAL

III-1. Statement of the Project.

The nature of this project is for an IT services contractor to provide software support, maintenance, enhancements, and knowledge transfer in order to sustain operations of the Bureau of Workers’ Compensation (BWC), the Workers’ Compensation Office of Adjudication (WCOA), the Workers’ Compensation Appeal Board (WCAB).

Detailed organizational information about the BWC, WCOA, and WCAB, and L&I OIT can be found in Appendix H, Business Overview.

The general flow of a Workers’ Compensation Claim is depicted in Appendix I, Workers Compensation Claim Flow.

Information regarding WCAIS workload is provided in Appendix J, Program Area Statistics.

The scope of this project includes:

- Project initiation and transition.

- Release management.

- Application maintenance and operational support services.

- Project management.

- Enhancements to the existing system.

- Hardware/software upgrades.

- Training for internal staff and assist in preparation of training materials for external customers.

- Knowledge transfer to L&I staff.

- Physical office space.

A high-level snapshot of the tools and technologies may be found in Appendix K, WCAIS Architecture with zones.

State in succinct terms your understanding of the Project presented or the service required by this RFP.

Offeror Response

III-2. Qualifications.

  - Company Overview. Provide a brief description of your company.

Offeror Response

  - Prior Experience.  Include experience in workers’ compensation projects or government contract work supporting custom-built applications.  Experience shown should be work done by individuals who will be assigned to this project as well as that of your company.  Studies or projects referred to must be identified and the name of the customer shown, including the name, address, and telephone number of the responsible official of the customer, company, or agency who may be contacted. Offerors must complete Appendix L, Project References, for up to three (3) completed projects of similar size, scope, and technology.

    - Offeror shall provide:

      - How long has Offeror provided this service?

      - Details of any industry-recognized quality standard to which it is compliant, as well as any industry certifications or awards received.

      - Details on any industry standard such as ITIL the Offeror implemented to govern its service delivery.  Include any certification levels earned by the Offeror or Key Personnel.

    - How many clients have terminated service in the past three (3) years for non-performance?  Provide references for these terminated clients.

Offeror Response

III-3. Training.  Selected Offeror shall develop and deploy training programs and provide presentations to staff to explain changes to WCAIS. Selected Offeror will also assist Department staff with the creation of training materials for outside stakeholders.

Business Users Training Requirements. The Offeror is responsible for developing and executing a strategy for training the BWC, WCOA and WCAB business users to effectively work with changes to WCAIS. At a minimum, the training must include:

- Onsite classroom training for Commonwealth staff in a location designated by the Commonwealth.  All training documents will be provided to the Commonwealth in a format agreed to by the Commonwealth. All training materials will be considered Developed Works under Part VI – Contract Terms and Conditions.

- Online web-based training for both Commonwealth staff and all users.  Offeror shall describe the web-based training available for Commonwealth staff and users. Web-based training shall be recorded and the recording shall be provided to the Commonwealth in a format that can be integrated with WCAIS.

The ultimate goals for training are:

- Business users must develop an adequate level of understanding and competency needed to function independently.

- All training manuals/materials must be current and complete.

- The training strategy must incorporate:

  - Training for business users who will use the new system on a day-to-day basis. This training includes individuals who enter data into the application and those who query and generate reports from the application database.

  - Training for managers and executives who need to understand how the application supports their business, but who will not work with the system on a day-to-day basis.

For this effort, the Offeror must train all business user participants.  The current estimated volume of business users is as follows:

BWC – 100

WCAB – 40

WCOA – 230

Total – 370

Staff using the system are located across the Commonwealth and have varying familiarity with information technology. Offerors must take this into consideration when proposing their training approach. The Offeror must work with the Commonwealth project management team to develop an approach that provides an appropriate level of interaction for each user type (online courses versus hands-on classroom training). The Offeror must establish a structured training process with clearly stated goals and expectations. Training should focus on a combination of teaching techniques and approaches including, but not limited to, structured learning by doing (hands-on activities), discussion, exercises and examples, group participation, online learning, online help and question and answer sessions. The Offeror must also consider self-study, online help, Doc-to-Help software, PowerPoint presentations, and online training. This will not eliminate the Offeror’s obligation to instruct at the contractually required skill levels. Distance learning considerations must also address concerns pertaining to server and remote access issues. Offeror is responsible for updating the WCAIS Customer Service Center.

Offeror shall involve business users in the learning process and the creation of the training programs to ensure that the programs meet their needs. Creative approaches are strongly encouraged, incorporating innovative and new ideas to make the learning process more meaningful. The training program will assume that each business user has basic WCAIS knowledge. The Offeror is responsible for identifying and maintaining a training roster of all staff that attend each training session.

Business Users Course Content and Materials. The Offeror must provide a combination of instructor-led and online training as well as training manuals/materials/computer simulations/quick reference guides for all application releases. The course design, materials, and presentation must emphasize BWC, WCOA and WCAB regulations, policies, procedures, operations, and approaches. The examples and exercises must be relevant to how BWC, WCOA and WCAB conduct business. All printed training materials and/or documentation must be developed in such a manner that converting it to an alternative format would be easily achieved. Possible alternative formats could include:

- Electronic media (Microsoft Word, Plain Text, or Rich Text Format may be required depending on the user’s needs. Plain text may be better suited to some portable note taking devices.)

- Audiotape or spoken content

- Braille

- Large Print

The Offeror must furnish each user with relevant training documents. The course content must address the business user’s particular skill area (component) within the system and should contain as many screen shots as possible. All course materials must be developed using non-technical terms and descriptions to be easily understood by class participants. An agenda must be developed for each session and must be submitted for review and approval prior to training implementation. The Offeror must explain the crosswalk from the system’s current functionality to the system’s new functionality.

Offeror shall describe its training methodology that will be used to train Commonwealth staff and users of WCAIS.

Deliverable(s):

- Classroom Training Session

- Web-based training

- Training documentation

- Simulations

- Monthly training report

- A mechanism for measuring the effectiveness of training (Note: testing is not permitted)

Offeror Response

III-4. Financial Capability.  Describe your company’s financial stability and economic capability to perform the contract requirements.  Provide your company’s financial statements (audited, if available) for the past three fiscal years.  Financial statements must include the company’s Balance Sheet and Income Statement or Profit/Loss Statements.  Also include a Dun & Bradstreet comprehensive report, if available.  If your company is a publicly traded company, please provide a link to your financial records on your company website in lieu of providing hardcopies.  The Commonwealth reserves the right to request additional information it deems necessary to evaluate an Offeror’s financial capability.

Offeror Response

III-5. Work Plan.  Describe in narrative form your technical plan for accomplishing the work using the task descriptions as your reference point.  Modifications of the task descriptions are permitted; however, reasons for changes should be fully explained.  Describe how you plan to use personnel to accomplish your tasks.  Include a Program Evaluation and Review Technique (PERT) or similar type display, time related, showing each event.  If more than one approach is apparent, comment on why you chose this approach.

The selected Offeror must perform all activities necessary to perform the tasks, below, while meeting the requirements of this RFP. All deliverables are subject to L&I written approval.

- Project Initiation and Transition from the Incumbent Contractor.

- Upon notice to proceed, the selected Offeror shall have a period of no greater than three (3) months to conduct project initiation and to ensure a complete transition of WCAIS support from the incumbent contractor.

- During this phase, the selected Offeror must work cooperatively with the incumbent contractor and Commonwealth project staff to understand existing structure and processes, to prepare and successfully execute the transition plan in preparation to assume support for WCAIS Production system responsibility.

- Initiation and Transition Work Products include:

- Transition plan. The selected Offeror shall create a written plan and execute the plan, upon L&I’s approval, for transition of WCAIS. This plan must allow for a seamless transition of functions between the incumbent contractor and the selected Offeror with minimal disruption to operations. The plan must:

  - Explain how the Offeror will approach transition and work cooperatively with the incumbent contractor.

  - Explain what, if any, adverse impacts the Offeror anticipates that may impact business operations during the transition period.

At a minimum, the transition plan must include:

- The strategy for transferring system responsibility.

- Areas that may require continued support by the Commonwealth.

- Timeline that will be applied to the transition plan.

- Roles and responsibilities – to include for selected Offeror, incumbent contractor and Commonwealth.

- Breakdown of activities that will be performed in the transition phase.

- Knowledge transfer process.

- Transition status reports. The selected Offeror must produce a written report on the status of the transition each week throughout the transition period.

- Transition status meetings. The selected Offeror must schedule and conduct daily transition status meetings throughout the first two weeks of the transition, and then weekly transition status meetings throughout the remainder of the transition period.  L&I may request more frequent meetings, as needed. The incumbent contractor may be asked to attend these meetings.

Deliverable(s):

- Transition plan.

- Successful transition, as documented in the final report - The selected Offeror must produce a written final report on the transition that accurately depicts the transition activities and the successful completion of the transition.

Offerors shall provide a sample of the transition status report and transition final report.

Offeror Response

- Product Assessment and Roadmap. The selected Offeror shall annually conduct an assessment and establish a product roadmap that shall provide a holistic view of the overall Project, outlining the vision, goals, objectives, high-level requirements, logical groups, priorities, sprints and durations, and timeframes.  It must include a review of the current WCAIS COTS software products to determine the impact of these product upgrades on WCAIS. The assessment shall be used by L&I to assist in strategically planning product upgrades.

Offerors should describe how they will conduct the annual Assessment and Roadmap.  The approach should demonstrate their understanding and experience in managing product upgrades, accounting for dependencies, and varying update schedules, while balancing L&I’s desire to remain current and observe operational constraints.

Deliverable(s):

- Annual Product Assessment and Roadmap

Offeror Response

- Software Development Framework. The selected Offeror shall plan for and develop code using an Agile Scrum framework.  Scrum artifacts and Sprint events are:

Artifacts:

  - Product Backlog – Ordered list of everything that might be need in the product and is the single source of requirements for any changes to be made to the product.

  - Sprint Backlog – The set of Product backlog items selected for the Sprint, plus a plan for delivering the product Increment and realizing the Sprint Goal.

  - Increment – The sum of all the Product Backlog items completed during a Sprint and the value of the Increments of all previous Sprints.

Sprint Events:

  - Sprint Planning – For determining work to be performed in the Sprint, how it will be performed, and creating the Sprint Goal. Attended by the Scrum Team.

  - Daily Scrum – Daily inspection and forecasting, attended by the Development Team.

  - Sprint Review – Held at the end of the Sprint to inspect the Increment and adapt the Product backlog, if needed. Attended by the Scrum Team and stakeholders.

  - Retrospective – Held for inspection and adaptation of the Scrum Team, identifying improvements for the next Sprint. Attended by the Scrum Team.

Activities within the sprints shall include:

      - Development. Developers shall create a plan for the work they are doing.  The development plan shall include components applicable to the release and may include plans for associated modules, customizations to COTS products, customizations to existing system components, data interfaces, data capture interfaces, database development, logic and extracts related to data management andinterfaces, and quality assurance measures.

All developed works shall be compliant with accessibility standards. Work products associated with Development include:

- Code developed by selected Offeror staff must follow generally accepted coding practices and standards while meeting quality management standards.

- Automated regression testing

- Automated regression testing consists of a set of scripts that exercises a major portion of the existing and newly developed code that seeks to uncover defects. The vendor will be required to run this set of scripts in only one environment.

- The selected Offeror will be responsible for the creation, maintenance, and documentation of these scripts throughout the life of the Project.

- The selected Offeror should create the scripts so that they may be run collectively or individually.

- The selected Offeror will be responsible for the creation, loading and re-loading of the data associated with automated regression testing.

- The selected Offeror will be responsible for documenting the results of regression testing and addressing any deficiencies.

- The set of scripts may be limited to certain functional areas of WCAIS at L&I's sole discretion.

Offeror shall describe its approach to development, ensuring the timely delivery of a quality product.

Offeror shall describe the methodology and tools that it will use to ensure code quality.

Deliverables:

- Source code for each release

- Related unit tests

- Automated test scripts

      - Early Defect Identification.  A defect is a report of an issue experienced with WCAIS Applications or Infrastructure.  It documents an instance of the application or the infrastructure producing an unexpected result. The cost of defect identification and correction increases exponentially as the release progresses, therefore identifying and correcting defects early is the most cost-effective way to develop a system free of errors. The selected Offeror shall develop and implement a strategy for the early detection and remediation of defects which must include peer review of code and automated testing strategies.

Offerors shall describe their strategy for defect detection and remediation.

Offerors shall describe their methodology for measuring the effectiveness of their detection and remediation program. Offerors shall further explain how they will adjust their program when the need for change has been identified.

      - Testing. Testing occurs throughout each sprint, and shall also be performed prior to a release to ensure the work completed across the sprints does not cause issues when implemented together. The selected Offeror must plan and execute testing to verify that all requirements and design specifications have been met successfully. The selected Offeror shall provide a comprehensive test plan that will be used to setup and execute testing procedures. The selected Offeror shall be responsible for data management associated with testing, developing test case scenarios, and updating existing, automated test scripts that will be reviewed, validated, and approved by the Commonwealth project manager. This includes reporting of test execution progress as required by L&I. L&I may review testing execution at any phase.

The selected Offeror must plan and execute the following testing: Unit Testing, System Integration Testing (SIT), Accessibility Testing, Systems Testing, and Security Testing. Any incidental defects found during development and testing must be reported to the program area upon discovery, to be addressed and resolved as determined by L&I and the selected Offeror.

- Unit testing tests and reviews the basic building blocks of the system such as a screens or programs to ensure that they have been built per specifications. Developers should perform negative testing as part of their unit testing. Unit testing focuses on removing any defects prior to component integration testing. This includes a code review for best practices and input/output testing. It will be conducted in an informal manner and is used to make sure that transactions and business processes are working according to design specifications.

- SIT looks at how the transactions and business processes work together. This type of testing also ensures that data exchanges and inter-process synchronization works properly. Also, SIT verifies that exception-processing logic is complete and correct. For example, it ensures that an error returned from a stored procedure call is correct and completely handled so there is no possibility of the system performing in an unpredictable fashion. The scope of SIT includes all aspects of the current functional release of high-level services. Lastly, SIT is intended to ensure that the current functional release functions properly after it is connected with the existing system and previous functional releases.

- Accessibility testing includes ensuring that the system continues to allow navigation, control, and interpretation by a screen reader; continues to provide output that is accessible via a refreshable Braille display; and continues to support keyboard emulation or device independence for data input. Code accessibility shall be included in the design in advance of code development and that the system continues to comply with all applicable OA IT Policies (ITPs) regarding accessibility. The selected Offeror shall be responsible for performing accessibility testing.

- Systems testing is testing the system as a whole to ensure compliance with the requirements specifications. This includes verifying that the inputs into the system produce the desired responses and outputs; continual retesting (regression testing) to ensure that changes to any one component do not adversely affect the functionality of the system, and that all expected results continue to be met. Systems integration testing, regression testing, and quality assurance testing must be performed for each release and for all bug fix maintenance. Quality assurance testing includes but is not limited to: code reviews, vulnerability scanning using tools provided by the Commonwealth, and release package creation including documentation such as the release manifest.

- Security Testing tests the system to ensure that all defined role-based user profiles have access to data and processes and perform functionality as per specifications.

User Acceptance Testing (UAT) is the final test phase, conducted by the customer once the selected Offeror has successfully tested the solution as noted, above.  UAT ensures that the current functional release is meeting all of the requirements. The selected Offeror must plan UAT and assist L&I staff with execution of UAT. UAT shall be considered complete when all test cases/scenarios pass without error and are reviewed and approved by the Commonwealth project manager. Any deviation from this is at the sole discretion of L&I.

During the release lifecycle, defects may be discovered. The selected Offeror and the Commonwealth project manager shall classify defects according to the following criteria:

- Severity Level 1: Category = Critical.

A critical system failure; no further processing is possible; users unable to perform work; no acceptable work-around, alternative, or bypass exists. All EDI components are considered Severity Level 1.

- Severity Level 2: Category = Major.

Processing is severely impacted; users are unable to proceed with selected function or dependents; software does not operate as specified, a major function or feature is missing or not functioning which causes a degradation in service, inaccurate or incorrect data to greater than five percent (5%) of customers; no acceptable work-around, alternative, or bypass is available.

- Severity Level 3: Category = Minor.

A component, minor function, or procedure is impaired (down, disabled, incorrect), however, processing can continue. A mutually-agreed workaround, alternative, or bypass is available.

- Severity Level 4: Category = Cosmetic.

Minor cosmetic change is required, a superficial error with no effect on operations.

Work products associated with testing include:

- Comprehensive Test Plan.

The selected Offeror must develop a written comprehensive test plan that describes the approach to all phases of testing and must include; roles and responsibilities, the testing procedures that will be used, the approach for monitoring test execution, logging of test results, and how the test results will be reported. The approach shall account for project standards for testing tools.

The test plan shall include but is not limited to:

          - Identification of the testing strategy for all types of testing. It must specify how test scripts will be developed; who will be involved in testing, what data will be captured within each test script, and what tool and method will be used to log test cases, defects, and test results as well as manage defect resolution.  Incident and defect logging as well as test script writing and execution is managed through the L&I standard requirements tracking tool, which is currently TopTeam Analyst™ Software.

          - Acceptance criteria (entry and exit criteria) for allowing a work product to be moved from one testing stage to the next.

          - Identified methodology for managing how the selected Offeror will do testing.  This task must verify that the release does not have design and coding errors and omissions and passes all test case scenarios. The selected Offeror must propose an acceptable error handling plan based on industry standards, industry averages, and industry best practices for Commonwealth project manager approval. Unit testing shall conclude only when an error rate of zero has been achieved. All business requirements identified as critical to the business process must be operational without errors prior to moving to production. The final decision to move to production rests with L&I OIT and the program area leadership.

        - The selected Offeror shall develop test scripts for all types of testing that reflect all requirements defined in the DSD. At a minimum, test scripts shall include the test scenario, associated requirement(s), and the expected results. The selected Offeror shall provide its own SIT test scripts to the Program Area for their potential use in UAT.  The selected Offeror shall assist the program area with the creation of UAT test scenarios, as requested

        - Testing status in terms of information and statistics, for SIT and UAT, shall be included in the weekly project status report. In addition, a daily status report of UAT statistics shall be provided during UAT. At a minimum, this daily report shall include percentage of test cases which have been executed, passed/failed, and broken down by program area.

        - The selected Offeror shall submit the results of all testing phases to the Commonwealth project manager. UAT results shall be provided to both the Commonwealth project manager and program area leadership for review. Test results documentation shall include results of the testing, including defect management reporting and confirmation that errors being retested have been resolved. Test result documentation shall include requirements traceability that maps all detailed requirements to the test scenarios. The results shall demonstrate that all requirements have been addressed and successfully tested.

Offerors shall explain their understanding of testing requirements and shall explain in detail how the Offeror will manage and conduct testing. Each type of testing should be addressed, including negative testing.

Offerors shall explain how their testing management will ensure the delivery of high-quality, near-defect-free work products and illustrate how their approach to testing will ensure that requirements have been met and that the delivered design will work effectively.

Offerors shall provide a sample of the test plan.

Offerors shall explain how testing will be integrated into the overall release management strategy.

Offerors shall describe their strategy for defect identification and tracking.

Deliverable(s):

- Test Plan

- Successful test results, as documented in the Test Results Report

- Offerors shall describe how they plan to use an Agile Scrum framework for maintenance and enhancements of WCAIS.

- Offeror Response

- Release Management. A release shall occur every 3 or 4 sprints, depending on the approved sprint duration. The Release Management process is owned by L&I.  The selected Offeror is expected to work with L&I’s release management staff to incorporate the release management needs with L&I’s process and tools. Requirements include, but are not limited to, the activities and documents below:

- Release Planning.

  - The selected Offeror, Commonwealth project manager, and Product Owner will collaborate with the program areas to define and prioritize the list of completed work items to be included in upcoming releases. This information will be used for the Offeror to create a release management plan for each release.  Work items may include but are not limited to items that support enhancements, defect remediation, software, and hardware upgrades.

“Awaiting prioritization” describes when an incident is waiting for the business program areas to prioritize it to be included in an upcoming application release. An example of the information needed for prioritization is in Appendix M, WCAIS Release Prioritization.

  - The selected Offeror shall provide a release deployment schedule depicting the associated timeframe from development to production.

  - The selected Offeror shall consider options for COTS product upgrades, version changes, or new software products.

  - The selected Offeror shall consider options for hardware requirements, upgrades, software version changes or upgrades, new software products, programming, and configuration.

  - The selected Offeror shall support development services for relational, transactional, and reporting databases.

  - The selected Offeror shall provide identification and configuration of all proposed hardware (and operating systems) needed to support the system through all life cycle phases.

Offerors shall describe their release management strategy to include at a minimum: release planning, release deployment schedule, COTS product upgrades, hardware and software versioning, database services, and post-release evaluation and debriefing.

Deliverable(s):

- Release management plan

Offeror Response

- Requirements Management.

- The selected Offeror shall manage the requirements of the release after the Commonwealth project manager has given approval of the release planning work products as described in Section III-5.D.1 Release Planning.

- The selected Offeror shall update or develop documentation that identifies the detailed requirements including but not limited to all internal and external interface and product integration dependencies. This includes but is not limited to the updating and/or creation of use-case documentation and process flow documents.

Offerors shall describe their approach to requirements management, including the following:

      - Requirements Management Process.

      - Roles and Responsibilities.

Deliverable(s):

- Detailed Requirements

- Requirements Traceability Matrix

Offeror Response

- Detailed System Design. The selected Offeror shall update or develop a detailed design for every release, including the following information or equivalent types of information:

- Activity Diagrams/Process Flows.

- Use Case Diagrams and Narratives

- Screen Mockups

- Correspondence Mockups

- Business Rules

- Summary of artifacts that have been modified/created within the L&I standard requirements tracking tool, which is currently TopTeam Analyst™ Software. With the introduction of an Agile Scrum framework for development, the intention of L&I is to move to using Team Foundation Server (TFS).

Offerors should describe their approach to design.

Deliverable(s):

- Detailed Design Document.

Offeror Response.

- Data Management. The selected Offeror shall be responsible for all data management tasks associated with maintaining WCAIS, including activities specifically associated with a release. Ongoing data maintenance activities must ensure WCAIS data is complete, accurate, secure and stored efficiently to optimize performance. Activities associated with data management include, but are not limited to:

- Development of data manipulation language to condition data in support of a release.

- Creation of appropriate data for testing design changes or defects in the non-production environments.

- Accurate estimatation of the time required to execute data manipulation taking into account differences in environment infrastructure.

- Development and implementation of specific data scripts and data fixes.

- Review of WCAIS to identify common or significant data quality issues and to proactively review enhancements for potential data quality issues.

- Review of BWC data quality unit processes and draft modifications for the Data Quality (DQ) playbook.

- Recommendations to the Commonwealth project manager for remediation of any identified data quality issues and implement recommendations upon approval.

Offerors shall describe approach to data management, ensuring the security of the data and performance of the WCAIS application.

Offerors shall provide examples of experience with data management on similar projects.

Work products associated with data management include:

- Data Management Plan, which at a minimum shall describe the task owners and durations.

- Data Mapping Document for each release which describes and depicts any modifications to the data mapping.

- Scripts used to implement changes including a description of the sequence and expected outcomes.

Offeror Response

- Testing. Testing shall be performed prior to a release to ensure the work completed across the sprints does not cause issues when implemented together. This shall follow the same requirements as stated in Part III-5.C.3 - Testing.

Offeror Response

- Preparation for Build Deployment. Prior to the deployment of any build, the selected Offeror shall:

              - Provide a summary of changes to be introduced by the build.

              - Identify any shared services components which will be used or altered as a result of the build.

              - Identify any personnel resources to be used by the selected Offeror in the creation, implementation, or support of the build.

              - Identify any L&I resources to be used in the build or affected by the build, and integrate efforts with them where needed in advance of the build.

              - Adhere to Release Management requirements as stated in this RFP.

The selected Offeror shall provide a deployment manifest accompanying each build that, at a minimum, includes: incident number, Type, description, module, state, developer, submitter, testing status in lower levels, data of testing, number of test scenarios, and regression testing as appropriate.

Offerors shall explain how they manage build deployments and provide a sample deployment manifest.

Deliverable(s):

- Deployment manifest

Offeror Response

- Implementation. The selected Offeror shall be responsible for the successful implementation of the release into the WCAIS production environment. This includes data management activities related to implementation into production if applicable to the release.

- Work products associated with implementation include:

- Implementation Plan. After discussions with the Commonwealth project manager and the WCAIS project team, the selected Offeror shall create an implementation plan for every release.  This plan shall be submitted to the Commonwealth project manager no less than thirty (30) days prior to the scheduled production release date, and shall include but is not limited to:

  - How the work defined in the requirements and scope of the release will be implemented.

  - Identification of the sequence of events.

  - Identification of internal and external dependencies.

  - Contingency Plan.

  - Post-release validation strategy, support, and issue tracking.

Offeror shall explain how it manages implementation of releases and provide a sample implementation plan.

Offeror shall explain how it manages validation of releases and provide a sample validation report.

## Deliverable(s):

- Implementation Plan

- Successful validation of release functionality, as documented in the Validation Report

Offeror Response

- Warranty Period.

### Warranty Requirements:

#### The selected Offeror shall provide a warranty consistent with paragraph 49, “Warranties,” of Part VI – Contract Terms and Conditions.

#### The selected Offeror must, during the warranty period, correct all identified defects; update all documents associated with the component corrected; provide personnel to manage the warranty services fixes, approvals and tracking; and assure that appropriate Commonwealth approvals and reporting are provided without affecting current or future sprint backlog capacity.

#### Provide a detailed explanation of the Offeror’s acceptance of the warranty conditions.

#### Describe Offeror’s understanding of the responsibilities during the ninety (90) day warranty periods and how they will manage the defect resolution process.

Offeror Response

- System Documentation. The selected Offeror shall be responsible for the documentation requirements, throughout the life of the contract, as identified in Section III-6.G Documentation, and must be consistent with the selected Offeror’s proposed documentation.

Deliverable(s):

- System Documents (new or updated) for release

Offeror Response

- Release Closeout and Final Acceptance.

- Within 2 business days following the release, the Offeror shall provide the Commonwealth project manager with a letter certifying that the release is complete with no major issues and that the warranty period begins from the date of the letter.

- A thirty (30) day stabilization period shall follow each release implementation. During this stabilization timeframe, the selected Offeror shall work with L&I to monitor the system, collect issues, conduct maintenance activities, and prioritize defects which are detected as a result of the product or activities associated with the release. The selected Offeror shall work with L&I to identify defect corrections that shall culminate into a patch release. Corrections shall be made following the system development life cycle, which shall be promoted through the system environments. Associated documentation must be updated to reflect changes.

- Following the thirty (30) day stabilization period but no longer than sixty (60) days from release implementation, the selected Offeror shall prepare a final report that will document the outcome against the original planned release. A release final report shall include a summary of the work completed by major task, an assessment of the approach and technology used and options for improvement, actual work performance against planned schedule, approved changes and the impact on the original plan, problems encountered, problems which have been corrected versus not corrected, reasons for non-corrected problems,  analysis of quality assurance and quality control measures and their impact along with opportunities for improvement.

The Commonwealth project manager shall verify the results prior to final acceptance.

Describe Offeror’s understanding of its responsibilities during the thirty (30) day stabilization period and how it will be managed.

Provide a detailed explanation of the Offeror’s understanding of the deliverables.

Provide a sample release final report.

Deliverable(s):

- Successful release, as documented in the Release Final Report. This report shall contain at a minimum the items mentioned in Section III-5.D.10.c.

Offeror Response

- Formal Knowledge Transfer. Formal Knowledge Transfer is the process of transferring the knowledge, skills and abilities necessary to support WCAIS from Offeror personnel to L&I staff or another vendor. In general, knowledge transfer from the Offeror to L&I staff or another vendor shall occur for every activity listed in the Work Plan, Part III-5, of this RFP, and shall include all hardware, software, tools, processes, etc. included in WCAIS. Knowledge Transfer is subject to the number of L&I or vendor staff resources. In addition to other examples included in this RFP, the following list provides a representative sample of the basic abilities that L&I staff or another vendor shall acquire as a result of the Offeror’s knowledge transfer program:

- L&I OIT staff or another vendor shall be able to assess, modify, maintain, upgrade, manage, apply patches to and monitor the performance of WCAIS’ software and hardware components.

- Selected L&I OIT staff or another vendor shall be able to identify the need for configuration changes and shall have the ability to configure WCAIS to meet L&I’s needs.

- Selected L&I OIT staff, another vendor’s staff, and L&I business/functional staff shall be able to identify and assess current or future functionality gaps in WCAIS and write specifications for the development of the needed functionality.

- Selected L&I OIT staff, another vendor’s staff, and/or L&I business/functional staff shall be able to operate all WCAIS-related software and tools, and perform all necessary related processes.

  - The Offeror’s knowledge transfer approach shall be focused on transferring knowledge of the WCAIS solution, components, approaches, and processes that shall be acquired by L&I or another vendor to support WCAIS.

  - Knowledge Transfer Plan. A Knowledge Transfer Plan must be developed to ensure the effective utilization of L&I resources or that of another vendor to perform the activities listed above, by drawing on the experience and network of the selected Offeror’s resources. The Knowledge Transfer Plan shall include but not be limited to:

- Plan Overview/Schedule.

- Plan Definition.

- Approach and Elements.

- Skill Matrix.

- Challenges.

- Guiding Principles.

- Implementation Framework.

- Roles and Responsibilities.

- Performance Measurements.

- Evaluations.

- Tools.

The Offeror shall be responsible for the implementation, management and review of the Knowledge Transfer Plan. The Knowledge Transfer Plan must be approved by the Commonwealth project manager.

  - Knowledge Transfer tasks shall include:

- Conduct a skills assessment to determine existing skill levels and identify knowledge gaps.

- Formal sessions at the project location with appropriate documentation and learning materials.

- IT knowledge transfer shall, at a minimum, include:

          - Database design and management.

          - Entity Relationship Diagram.

          - Technical architecture.

          - Application functions and modules.

          - Source Code.

          - Hardware configuration.

          - Utility software configuration.

          - Monitoring tools.

          - Development tools.

          - Testing Tools.

          - Continuous Integration/Build Engineering tools.

          - Utility software.

- Business process knowledge transfer shall include:

          - Business process workflow.

          - Key business rules.

          - Process integration requirements.

          - Associated policies and procedures.

- All documentation shall be organized by the selected Offeror in an electronic Technical Library that shall:

          - Be accessible to selected L&I project participants.

          - Include version control.

          - Reside on a Commonwealth-controlled repository.

- Knowledge transfer activities shall be reported in the project status report as described in Part III-7.C Knowledge Transfer Results.

Offeror Response:

## Offerors shall describe their approach to formal knowledge transfer.

Deliverable(s):

## Knowledge Transfer Plan

- Application Maintenance and Operational Support Services

  - The selected Offeror will provide application maintenance, infrastructure, and operational support services for the WCAIS applications components throughout the life of the contract. The selected Offeror will provide operational support during a disaster. L&I staff in conjunction with the selected Offeror will monitor the performance and availability of WCAIS. Responsibilities are identified in Appendix N, Production Responsibility Matrix.

Change Requests (CRs) are governed by the application change management process. All requests are first reported as defects, but are then evaluated and compared to design artifacts to be classified as a defect or an enhancement. When required, a CR will be opened and assigned to the proper resource for resolution. Upon receiving a CR, the selected Offeror’s team will gather the necessary information, analyze the issue, assess sizing and complexity for work estimation, and review the assigned severity.

The selected Offeror’s project manager will review project activities, taking into account priorities received from the Commonwealth project manager, and make any necessary adjustments to project tasks and/or schedule and communicate any such adjustments to the Commonwealth project manager.

The Commonwealth project manager and the selected Offeror’s project manager will review the WCAIS schedule, approve and prioritize WCAIS requests. The Commonwealth project manager will evaluate these adjustments and impacts and advise the selected Offeror’s project manager on any revisions to prioritization of the services.

The selected Offeror will be responsible for maintaining all source code and business design artifacts, such as use case documentation. Source code will be maintained within TFS. All internal documentation for custom-written code shall be sufficient to render the code clear and legible, and easily maintainable by a developer other than the original developer.

- The selected Offeror will provide services as defined in the Appendix N, Production Responsibility Matrix, for WCAIS across all environments.

- The selected Offeror’s responsibilities include but are not limited to:

- Monitoring and management of WCAIS. See Part III-5.F.9 Appplication Monitoring for associated tasks.

- Management of WCAIS interfaces.

- Problem and incident management including root cause.

- Support batch execution and monitoring.

- Management of product upgrades.

- Production deployment.

- Support of the WCAIS logon and registration application.

- Support of WCAIS IAIABC Electronic Data Interchange (EDI) process (current version).

- Support of File Transfer Protocol (FTP) and Secure File Transfer Protocol (SFTP).

- Support for Non-shared products.

- Management of bug fixes, corrective actions to code defects, CR mitigation, and code rewrites.

- The selected Offeror will provide change management services as described below:

- Review application, infrastructure, and shared services changes for potential impact to the environments. Provide estimates and categorize change complexity.

    - Create change impact analysis for medium and complex changes and send it to the Commonwealth project manager for a possible program change request.

    - Work with L&I shared services teams to coordinate implementation of shared services product changes.

    - Work with L&I to schedule maintenance and fix activities through the L&I OIT shared service change control board and enterprise change control boards as appropriate.

    - Support L&I in establishing schedules for performing server maintenance (for example virus detection, backup, disk space cleanup, file defragmentation) modifications, and enhancements, so as to minimally impact the end users.

  - Modify WCAIS to use the new enterprise-level components. For various reasons, a transition from one product to another may occur during the term of the contract.

  - Maintain configuration documentation for WCAIS applications production system servers, operating systems, storage, network, and component software.

  - Request and keep current, user access rights for the selected Offeror’s staff per L&I’s policies and procedures, as referenced in Part III-1.C., and process as governed by the Enterprise Change Advisory Board (ECAB).

  - Request configuration changes to WCAIS applications environments by following the L&I Enterprise Change Control process and gaining the appropriate approvals.

- The selected Offeror will provide performance management services as described below for WCAIS applications environments.

- Work with L&I to determine what statistics should be monitored, such as storage, CPU utilization, and paging space. Refer to Appendix O, DLI Shared Products for information regarding current tools.

- Work with L&I to establish thresholds and exception reporting procedures.

- Monitor trend data information in production.  Reference Appendix J, Program Area Statistics.

- Review with L&I the configuration data and the WCAIS applications usage patterns.

- Define performance indicators with input from L&I, monitor and maintain server performance against such indicators.

- Provide recommendations to tune the system performance based on available performance data.

- Determine appropriate resolution action when thresholds are exceeded and implement resolution.

- Develop performance reports with input from L&I.

- Plan and conduct quarterly review sessions

- The selected Offeror will provide incident management services as described below:

- Follow and support escalation processes for operational issues. L&I maintains a first responders list of individuals who respond to an incident.  As necessary, the first responder will escalate the incident to the selected Offeror. In some cases, the selected Offeror’s staff may be the first responder.

- Assist in performing problem management tasks consisting of real-time monitoring of the WCAIS application and infrastructure, problem identification, reporting, logging, tracking, resolution, communication, and escalation.

- Gather and enter problem information into a problem record using an L&I enterprise incident management tool, currently ServiceNow, for problem tracking and notify the appropriate L&I and selected Offeror personnel of the problem and its status.

- Assist in investigating incidents to determining root cause, expedite incident resolution and, use historical data to minimize the recurrence of duplicate or similar incidents.

- Provide resolution of the incident (alternate resources, restart, bypass, impact) and verify resolution.

- Complete incident management reports detailing activities that occur during an incident.

- The selected Offeror will provide capacity management support using an L&I enterprise tool, currently SCOM and Tivoli, based on agreed indicators as described below:

- Work with L&I to plan and anticipate capacity needs to ensure smooth and efficient operations of WCAIS.

- Provides input and consults on L&I’s capacity management activities.

- Provide availability management services as described, below. Refer to Appendix O, DLI Shared Products for information regarding current tools.

  - Work with L&I to define environments’ availability requirements.

  - Work with L&I to develop an availability plan.

  - Assist L&I with tracking, analyzing, and reporting on availability.

  - Provide recommendations on availability improvements.

  - Provide a corrective action plan for unscheduled WCAIS (attributable to hardware, software, and application components) outages greater than 1% for the calendar month. Unscheduled outages reflect the unplanned outages for which the selected Offeror has primary support responsibility as defined in Appendix N, Production Responsibility Matrix. The corrective action plan will assign responsibilities and timeframes to both the selected Offeror and L&I, as appropriate, based on the skills responsibility matrix in the stated appendices.

  - Provide input on minimizing the impact of repeated unscheduled outages not under the responsibility of the selected Offeror.

  - Develop key performance indicators and metrics for continual improvement of availability management.

  - Report on the progress and completion of assigned tasks in the corrective action plan as part of the weekly status report.

- Application Monitoring. Offerors shall provide automated system monitoring activities to ensure system functionality is performing as required. Offeror shall have 90 days from contract execution to implement monitoring tools. Monitoring activities shall not detract from the volume or quality of release management or other activities as outlined in this RFP.

- Batch Jobs Monitoring

    - Review of all batch jobs (correspondence generation, print, EDI, and other batches) on a real-time basis to confirm they ran successfully and all records were processed, as expected.  This includes log reviews and database-level records review.

    - Review of all batch schedules to confirm the required batches are scheduled to run, as expected.

    - Review of SOLr indexing operations to confirm that SOLr is ready to support enhanced searches.

    - The selected Offeror shall communicate issues to the Commonwealth Project Manager and program area and appropriately resolve all failures.

  - Exceptions Monitoring

    - Daily review of application, batch, and services logs to identify errors and add to an exceptions master tracker.

    - The selected Offeror shall immediately communicate issues to the Commonwealth Project Manager and program area, and identify and resolve root causes of errors.

  - Data monitoring

    - Review the results of pre-determined sets of data monitoring queries to make sure there are no data issues in the system.

    - The selected Offeror shall communicate issues to the Commonwealth Project Manager and program area and resolve all data issues within 24 hours, including all data fixes to ensure data accuracy and proper dating of data and submitted documentation/materials.

    - Review all recurring data fixes/changes to validate the records processed.

    - The selected Offeror shall establish monitoring to identify application and system issues that necessitate data fixes/changes.

    - The selected Offeror shall develop and implement solutions to correct errored processes that result in the need for data fixes/changes.

  - Operational support queries monitoring

    - Review the output and confirm delivery of operational support queries requested by the Program Areas.

    - Prepare and provide a consolidated summary of all queries executed and to whom they were delivered.

  - Business metrics monitoring

    - Review of daily business metrics to confirm various business functions are performing at an expected level, including but not limited to: number of correspondence errors, number of EDI files processed, number of EDI forms generated, print and other batch errors.

Offeror Response:

## Offerors shall describe how they will provide 24 x 7 application infrastructure and operational support services and what the Offeror requires in order to provide that support, (such as VPN, off-hours access, etc.).

Deliverable(s):

- Weekly Status Report, which includes a staffing report showing contractor-provided staff to fulfill required roles as described in Appendix N, Production Responsibility Matrix

- Weekly Statistics Report

- Report Management

Offeror shall provide business-related standard reports and ad-hoc reports to support business areas, as requested.

- Optional Services.

At L&I’s sole discretion, the selected Offeror may be required to provide optional services. Optional services may include:

- Outbound Transition Services

L&I may elect optional outbound transition services in which services may be transitioned to the Commonwealth and/or its newly selected contractor.

The selected Offeror must work with the Commonwealth project manager and the subsequent contractor to ensure a smooth transition to the party that will assume responsibility. The selected Offeror shall develop administrative and contract closeout products to include, at a minimum: Detailed inventory of work in progress, inventory of equipment and software to be turned over, documentation updates, a formal transition plan to be used to transfer the service to a new incoming contractor and/or Commonwealth staff at the conclusion of the contract awarded as a result of this solicitation. The selected Offeror shall work cooperatively with Commonwealth staff and the incoming contractor. Where appropriate, a Program Evaluation Review Technique (PERT) or Gantt chart shall be used to show project, task, and time relationships.

The selected Offeror shall provide contract closeout and financial documentation, including, but not limited to, invoices and payment records, and any other relevant documentation deemed necessary for contract closeout.

The transition plan shall be delivered to the Commonwealth not less than six (6) months prior to contract end.

Offeror Response:

## Offerors shall explain how they will handle its outbound transition working cooperatively with the Commonwealth or its contractor, describing their transition and closeout activities and work products. The transition methodology/approach, schedules, and the Offeror’s staffing resources that will participate in the transition including role, number of resources by role, and number of hours for each shall be included in the response.

Deliverable(s):

## Detailed inventory of work in progress

## Inventory of equipment and software to be turned over

## Final updated documentation

- Transition plan, to include, at a minimum, methodology, schedules, and planned resources

- Successful completion of all transition activities, as documented in the Transition final report.

- Optional Rate Card Services.
Enhancements under this subsection will be handled in accordance with Section 21 of the Terms and Conditions (attached hereto as Part VI – Contract Terms and Conditions). At L&I’s sole discretion, the selected Offeror may be required to provide optional rate card services. A statement of work shall be prepared at that time to receive a fixed cost deliverables based cost quote based on the rate card enclosed in the Appendix P, Cost Submittal. Optional rate card services may include:

- Disaster Recovery Planning Services

A base installation record exists for WCAIS however a full disaster recovery plan is not currently defined. Disaster recovery services involve the development of a disaster recovery plan for WCAIS and its component technology as well as the successful execution of the plan including associated reporting.

The Selected Offeror shall review and update L&I’s technical failover procedures for WCAIS and its components.  A statement of work shall be prepared at the time of request for the additional disaster recovery services.

- Stress and load testing.

It is expected that there will be annual load tests of the WCAIS application, as well as before major application changes or enhancements.  The purpose of these tests are to enable L&I to fully understand the performance characteristics of WCAIS under various scenarios, the limits of the systems performance capabilities, and its associated failure modes. The Offeror’s proposal shall provide a comprehensive test strategy and plan for stress and load testing to include business and engineering analyses of the results of the tests. The Offeror will be responsible for writing load scripts.

Offeror Response:

## Offerors shall describe their strategy for stress and load testing.

Deliverable(s):

## Stress and Load Testing Plan and strategy.

## Stress and Load Testing Results and recommendations.

- Optional WCAIS Additional Enhancements

If the Commonwealth requires an enhancement that substantially impacts WCAIS, such as, but not limited to, significant law changes, the selected Offeror may be required to:

- Assess the impact of the proposed changes.

- Design, develop, test and implement changes.

Additional Statement of Work projects may be requested as business needs and technologies change.  For example, change requests required approximately 3,000 hours of additional contractor staff time in the last 12 months.  Any additional enhancements will follow the project change request process as defined in Section III-6.L Change Management.

Offeror Response

III-6. Requirements.  Offeror shall describe how it will meet the requirements listed, below:

- Policies, Procedures and Standards

    - Services shall be provided in accordance with the policies, procedures and standards of the Commonwealth.

    - The selected Offeror must maintain compliance with all applicable local, state and federal regulations and laws, including but not limited to the Pennsylvania Workers’ Compensation Act at: http://www.dli.pa.gov/Individuals/Workers-Compensation/publications/Documents/WC%20Act/wcact.pdf

    - The selected Offeror must adhere to all Commonwealth data confidentiality requirements.

    - The Offeror, on behalf of the Commonwealth, must acquire all software necessary to implement, maintain, operate and support the system for the life of the contract. The Commonwealth reserves the right to purchase any hardware or software within the scope of this contract through other procurement methods whenever the Commonwealth deems it to be in its best interest.

    - L&I’s list of software standards may be found at:  http://www.dli.pa.gov/Pages/Publications.aspx

    - L&Is list of Security standards may be found at http://www.dli.pa.gov/Individuals/IT_policies/Pages/default.aspx. Where a standard from L&I is more stringent or relaxed than the corresponding enterprise standard (see section I-27 Information Technology Policies), the more stringent of the two standards must be followed.

    - Please refer to Part VI – Contract Terms and Conditions for additional standards and policies.

Offeror Response

  - Personnel.  Include the number of executive and professional personnel, analysts, auditors, researchers, programmers, consultants, etc., who will be engaged in the work.  Show where these personnel will be physically located during the time they are engaged in the Project.  For key personnel, include the employee’s name and, through a resume or similar document, the Project personnel’s education and experience in system maintenance including defect and enhancement management.  Indicate the responsibilities each individual will have in this Project and how long each has been with the Offeror.  Appendix Q, Personnel Experience by Key Position.

    - Offeror shall describe the qualifications of key personnel directly assigned to this project team, such as Project Manager, Application Architect, Infrastructure Lead, Testing Lead, Implementation Lead, Business Analyst(s), Trainer(s), Product Specialist(s), and International ssociation of Industrial Accident Boards and Commissions (IAIABC) Release 3 Electronic Data Interchange (EDI) Lead.

    - The Offeror’s key personnel assigned to this project must be available at all times by cellular telephone (cell phone) in case of any emergency situation. The Offeror is responsible for providing cell phones to any Offeror staff, including subcontractors. While key Offeror personnel must be available by cell phone, a rotating coverage schedule is acceptable. The Offeror must have the appropriate staff available at all times to handle emergency issues as they arise. Offeror must provide the Commonwealth project management team with current contact information for key personnel as determined by the Commonwealth. This information must be maintained throughout the life of the contract.

    - The Offeror must define which roles each of the selected Offeror’s project team members will perform.  The selected Offeror’s project manager will work closely with the Commonwealth project manager and the L&I project management team. The selected Offeror’s team must meet the minimum qualifications as described in Appendix R, Team Roles and Qualifications. Offeror staff must have experience for any role they are assigned as part of this project and all team members must have a demonstrated ability to work effectively as a member of a project team.

    - The Offeror is responsible for providing a minimum of one resource to coordinate all training identified in Part III-3 Training. Responsibilities include but are not limited to:

      - Interacting with project and program staff to understand the business area, such as participating in design and development

      - Developing training materials

      - Scheduling training

      - Ensuring training rooms meet the minimum requirements

      - Developing individual training/knowledge transfer plans and monitoring individual progress, including conducting knowledge transfer assessments and providing quarterly assessment reports identifying staff development status

      - Creating, distributing, collecting, and reviewing training/mentoring session feedback and modifying materials as appropriate.

    - Offeror shall describe its organizational structure and how it will support its proposed solution. Offeror staff assigned to this project must be able to work cooperatively with various project staff, L&I OIT staff, program area staff, and other contractors. The selected Offeror may also have to work with external stakeholders including, but not limited to, employers, insurance carriers, healthcare providers, attorneys, IAIABC Transaction Partners and the Office of Administration (OA).

Offeror Response

  - Subcontractors: Provide a subcontracting plan for all subcontractors, including small diverse business and small business subcontractors, who will be assigned to the Project.  The selected Offeror is prohibited from subcontracting or outsourcing any part of this Project without the express written approval from the Commonwealth.  Upon award of the contract resulting from this RFP, subcontractors included in the proposal submission are deemed approved. For each position included in your subcontracting plan provide:

    - Name of subcontractor;

    - Address of subcontractor;

    - Number of years worked with the subcontractor;

    - Number of employees by job category to work on this project;

    - Description of services to be performed;

    - What percentage of time the staff will be dedicated to this project;

    - Geographical location of staff; and

    - Resumes or similar documents indicating employees’ names, education and experience in the services outlined in this RFP. Information provided shall also indicate the responsibilities each individual will have in this project and how long each has been with subcontractor’s company.

Offeror Response

  - Replacement of Personnel. The Offeror may not divert or replace personnel without written approval of the Commonwealth project manager and in accordance with the following procedures, after personnel have been assigned and approved.

    - The selected Offeror must provide notice of proposed diversion or replacement of key personnel to the Commonwealth Project Manager at least forty-five (45) calendar days in advance and provide the name, qualifications and background check of the person who will replace the diverted or removed staff. The Commonwealth Contracting Officer or delegated agency representative will notify the selected Offeror within ten (10) calendar days of the diversion notice whether the proposed diversion is acceptable and if the replacement is approved. Replacement of all other personnel must be submitted ten (10) days prior to the replacement or substitution. L&I reserves the right to conduct a meeting with the proposed replacement prior to approval.

    - The selected Offeror must provide notice of proposed diversion or replacement of non-key personnel to the Commonwealth Contracting Officer at least fourteen (14) calendar days in advance.

    - The selected Offeror may not replace its project manager for the duration of the Project without L&I’s approval.  If the project manager leaves the selected Offeror’s employment, then the replacement must be approved by the Commonwealth Contracting Officer or delegated agency representative.

    - The selected Offeror must provide a minimum of a thirty (30) calendar day overlap at no additional charge to the Commonwealth for replacement of key personnel.

    - Advance notification and employee overlap is not required for changes in key personnel due to resignations, death, disability, dismissal for cause, dismissal as a result of termination of a subcontract, or any other cause that is beyond the control of the selected Offeror or its subcontractor. However, the replacement staff must meet Commonwealth approval and the same documentation as provided for the original staff must be provided.  Replacement of key personnel whose availability changes for reasons beyond the control of the selected Offeror must occur 1) on a temporary basis within one week of the availability change and 2) on a permanent basis no longer than thirty (30) calendar days from the availability change.

    - In the event that the Offeror’s personnel must be replaced, the newly proposed personnel must possess equal or greater experience and skills and must have a background check as described in Part VI – Contract Terms and Conditions.

    - No more than five percent (5%) of the key personnel, and no more than twenty percent (20%) of the overall Offeror staff assigned to this project, may be substituted per year unless approved by L&I. The Project must not incur any delays due to knowledge transfer related to replacement or substitution of Offeror personnel.

    - The Commonwealth Contracting Officer or delegated agency representative may request that the selected Offeror remove one or more of its staff persons from the Project at any time. In the event that a staff person is removed from the Project, the selected Offeror will have ten (10) days to fill the vacancy with a staff person acceptable in terms of experience and skills, subject to the Commonwealth Contracting Officer approval.

Offeror Response

  - Project Facilities and Equipment.  The selected Offeror must provide a project facility with sufficient meeting and office space for the Offeror’s proposed personnel. The project facility must have adequate conference rooms based on the Offeror’s proposed schedule. The project facility shall provide office space for approximately twenty-five (25) Commonwealth OIT staff assigned to the Project in order for the selected Offeror to more conveniently, effectively, and efficiently provide services under this Contract.

The Offeror must provide the following items for the project facility:

- Desks or appropriate work surfaces

- Chairs

- Meeting facilities

- Office Supplies

- Landline telephones

- Access to required project facilities

- Ample free parking for WCAIS project staff

- Any other items deemed necessary by the Offeror to support the Project

The Commonwealth will provide the following items for the project facility:

- A Local Area Network (LAN) connection and Commonwealth Metropolitan Area Network (MAN) Connection for the Offeror and WCAIS project team.

- Commonwealth contractor e-mail accounts

- Multifunctional device, including supplies (must be able to connect to Commonwealth network)

- Access to existing project documentation

- A minimum of one network group printer

- Desktop or laptop computers

- The following software:

  - Microsoft Office 365

  - WCAIS_Features Command Lines

  - FireFox

  - TopTeamNetClient

  - Visual_Studio_2010_Premium

  - Visual_Studio_2010_Team_Explorer

  - WCAIS Visual Studio Service Pack 1 VS2010SP1 Service pack 1

  - SQL2008_R2_MGMT_STUDIO

  - Visual_studio_premium_2013_UPD5

  - SQLSERVER2014EXPRESS

  - SQL_Server_2014_Tools

All software that must reside on those workstations will be installed by L&I OIT staff using the current agency standard base operating system and productivity software as provided in Section III-1.C, Policies, Procedures, and Standards.

Additional software to be loaded on the workstations beyond those outlined above and/or for which there is no current standard should be included in the Offeror’s proposal.  Any software needed beyond those identified must conform to the standards in Section III-1.C, Policies, Procedures, and Standards.

The Commonwealth will retain all workstations and software acquired for use in this project.

Occupancy of the contractor space by Commonwealth employees does not constitute a lease or other real estate interest. The employees shall only have a personal property right to use identified space. The Commonwealth shall not pay any rent, any charges for electricity and water, or any other cost, fee or tax associated with this space. The Commonwealth will NOT accept separate billing for lease/rental expenses. The selected Offeror may, at its cost, relocate the L&I employees within the same building or to another building if it provides greater convenience, effectiveness, or efficiency.

Offerors must describe their approach to providing the working and meeting facilities and required furnishings and equipment necessary to complete this project. The Offeror’s cost for providing the facility and other required items, as stated in this section, must be included in Appendix P, Cost Submittal.

The Commonwealth, at its sole discretion, may opt to provide facility hosting for the vendor and Commonwealth staff. If the Commonwealth exercises this option, then the Commonwealth will provide the following in addition to the items listed, above, as being provided by the Commonwealth:

- Desks or appropriate work surfaces

- Chairs

- Meeting facilities

- Office Supplies

- VOIP telephones

- Access to required project facilities

- Any other items deemed necessary by the Offeror to support the WCAIS project.

Offeror Response

  - Offeror Staff, Work Location, and Work Hours.

    - All work completed by either offeror or subcontractor personnel must be performed at the project facility or at a Commonwealth facility.  The majority of the work shall be done during the core hours of 8:00 AM – 5:00 p.m., ET. Any exceptions may be approved at the discretion of the Commonwealth project manager.

Business hours for Commonwealth facilities that will be regularly accessed by the Offeror are referenced below:

Department of Labor & Industry Building

651 Boas Street

Harrisburg, PA

General access hours: 6:00 a.m. – 6:00 p.m., Monday through Friday, except for State Holidays

Business hours: 8:00 a.m. to 5:00 p.m., Monday through Friday, except for State Holidays

Parking: Both garage and metered street parking is available at the selected Offeror’s expense

Olcam Building

1171 South Cameron Street

Harrisburg, PA

General access hours: 6:00 a.m. – 5:00 p.m., Monday – Friday, except for State Holidays

Business hours: 7:30 a.m. to 5:00 p.m., Monday through Friday, except for State Holidays

CAB Building

901 N 7th St.

Harrisburg, PA

General access hours: 6:00 a.m. – 5:00 p.m., Monday – Friday, except for State Holidays

Business hours: 7:30 a.m. – 4:00 p.m., Monday through Friday, except for State Holidays

Eastgate Center

1010 N. 7th St.

3rd floor

Harrisburg, PA

General access hours: 7:00 a.m. – 5:00 p.m. Monday – Friday, except for State Holidays

Business hours: 7:00 a.m. – 5:00 p.m. Monday – Friday, except for State Holidays

Offeror positions may be required to perform work at field locations, as deemed necessary by the Commonwealth project manager.  The Offeror must travel across the Commonwealth to incorporate requirements from field offices and to conduct training. (The Commonwealth will NOT accept separate billing for travel.) Field locations are listed in Appendix S, WCAB Field Offices and Appendix T, WCOA Field Offices and Staffing.

Offeror and subcontractor staff needing access to any of the buildings, above, outside of general access hours must submit their request to the Commonwealth project management team at least two working days in advance. The request must contain the following information:

    - Name of all Offeror or subcontractor employees and the company they work for

    - Offeror Contract Manager and contact information (telephone and cell phone number)

    - Commonwealth project management team and contact information (telephone and cell phone number)

    - Date(s) of work

    - Time of work

    - Nature of work

    - Location of Work

Only those Offeror and subcontractor employees with security badges will be given access to Commonwealth facilities outside of general access hours. (Refer to Part VI – Contract Terms and Conditions).

Offeror staff may be required to perform work duties outside of the normal business hours due to operational requirements.

    - Each staff person must have the required skills and experience necessary to support the Offeror’s proposed solution and must agree to work in the project facility or at a Commonwealth facility. Refer to Appendix U, Current Skills and Roles.

    - The Offeror and sub-contracted staff will be provided a Commonwealth-issued photo identification and security badge which will provide access to Commonwealth facilities. Background checks and security badges are required for access to Commonwealth facilities and systems. The Offeror is responsible for the cost of security badges needed for staff, the cost is currently twenty dollars ($20) and must be renewed annually at the selected Offeror’s expense.

    - Confidentiality Statements: The Commonwealth may require the selected Offeror’s resources to access confidential and/or secure data. Prior to the start of an engagement, and annually, thereafter, the selected Offeror and its resources shall be required to sign and adhere to the Commonwealth’s acceptable use policy agreement (Appendix V, Acceptable Use Policy Agreement) and a computer resources user agreement (Appendix W, Computer Resources User Agreement).

    - The Offeror’s project manager must notify the Commonwealth project manager if any key personnel plans extended time (one week or more) away from the Project. The Offeror’s project manager must notify the WCAIS project management team at least two (2) weeks in advance. In such cases, the Offeror must ensure that project services are not interrupted.

Offeror Response

  - Documentation.

    - The selected Offeror must update and maintain current system documentation associated with each functional and technical release that, at a minimum, depicts the functional and technical requirements, design, key decisions, interface, integration, database design, data flow diagrams, entity relationship diagrams, workflow diagrams, report layouts, data, security, technical, test, test tools, and user manuals, backup, recovery, and restart procedures. The selected Offeror shall, as appropriate, generate or update project management documentation.

    - The selected Offeror shall update and create complete, clear, concise, and accurate documentation. All internal documentation for custom-written code shall be sufficient to render the code clear and legible, and easily maintainable by a developer other than the original developer.

    - Documentation includes the following categories:

  - Technical Documentation. Describes the technical architecture of the system. This documentation describes at a minimum the system functions, application procedures, error troubleshooting guides, relational database design, data dictionary, performance specifications, program descriptions, and dependency diagrams.

  - System Operations Documentation. Describes the steps and procedures needed to operate the system. This shall include system administration procedures, system start up and shut down procedures, dependency diagrams, deployment procedures, backup and recovery procedures, archival and restoration procedures, batch job procedures, security procedures, and maintenance procedures.

  - System Standards Manual. Describes the standards used to develop the applications such as coding methodology, naming conventions, and other similar items

- Information regarding WCAIS documentation may be found in Appendix X, Current Document Artifacts.

- Selected Offeror may propose an alternative to the current documentation format, along with basic format guidelines, and examples of typical products that it will produce. Final documentation shall be provided in a format agreed upon by L&I. Selected Offeror will be responsible for migration of current documentation into the new format, subject to L&I’s final approval

Offeror shall describe how it will update and maintain existing documentation including how it will incorporate new functionality into the documentation.

Offeror Response

  - Hosting Requirements - The system shall be hosted by the Commonwealth or its contractor.

Offeror Response

  - Release Management.  The Commonwealth anticipates functional (application) and infrastructure (technology) releases. Both functional and infrastructure releases will be needed for the stability of the system. These releases may contain a combination of functional and infrastructure changes. Each type of release is described below:

    - Functional. The selected Offeror shall provide services that support a methodology for planning, development, testing, and implementation of a well-defined System Development Lifecycle (SDLC) for change requests (CRs), defect remediation, and maintenance, including a formal process to set expectations with business areas around scope, involvement and schedule.

    - Infrastructure. The selected Offeror shall provide services that support a methodology for planning, development, testing, and implementation of infrastructure (technology) releases to ensure that at no time shall any component technology fall behind in its implemented release level beyond the current release level minus one.  Included in these releases shall be Commercial-off-the-shelf (COTS) product upgrades including but not limited to non-shared products (such as, but not limited to, MS Word, Neevia, SOLr/Fusion, RoboHelp, DHTMLX Suite, Opswat, Keyoti Rapidspell), L&I Shared Products, and database software. WCAIS relies on a number of enterprise-level components such as FileNet, WebMethods, etc. (Refer to Appendix O, DLI Shared Products.)

The selected Offeror shall ensure that WCAIS, including its component technology (i.e. COTS/third-party products which are non-shared products, and other supporting software technologies) are maintained to up-to-date release levels. The selected Offeror shall advise Commonwealth IT staff of any issues with the version of shared products/shared services used by WCAIS.  If the Commonwealth elects to upgrade shared products/shared services, the selected Offeror is responsible for any changes needed to WCAIS.  The selected Offeror shall assist with the upgrade, upon request.  At no time shall any component technology fall behind in its implemented release level beyond the current release level minus one or become unsupported by its manufacturer. The allowance for any variability in the component technology release levels shall be at the sole discretion of L&I. Refer to: Appendix O, DLI Shared Products, and Appendix N, Production Responsibility Matrix.

The selected Offeror shall provide no less than four (4) releases per year to accommodate functional and infrastructure needs. The selected Offeror may be required to plan, test, and implement additional releases. The allowance for any variability in the number of releases shall be at the sole discretion of L&I. A historical perspective of release statistics may be found in Appendix Y, WCAIS Statistics for Historical Releases.

Offeror shall use an Agile Scrum framework for WCAIS Release Management activities.

Offeror Response

  - Service Level Agreement (SLA).  The selected Offeror shall meet performance standards as described in Appendix Z, Service Level Agreements.

Offeror Response

  - Support.

    - Types of support.  Offeror shall describe the types of support which shall be provided (ex. telephone, email, chat, web form, etc.). At a minimum, email and telephone support must be provided.

    - Hours of Support.   Live telephone support shall be available during the business hours of Monday-Friday 8 a.m. - 6 p.m. Eastern. The selected Offeror must have a reporting mechanism available 24/7 for reporting system outages after hours.

    - Incident Management.  The selected Offeror must manage L&I’s established process to triage, track, monitor, and resolve reported problems/issues. An incident in triage is an incident awaiting initial investigation to determine if it is a defect, an enhancement, or simply a question. This shall include a review and analysis of the current methodology to classify problems as to criticality and impact, including appropriate resolution procedures and escalation process for each classification of problem. The result of this analysis shall be provided to L&I in the form of recommendations for improvements in incident management.

    - Notifications. Offeror shall describe its notification policies and procedures. Offeror must include policies and procedures for notifications to service subscribers and users in the event of scheduled maintenance, unscheduled maintenance, emergency maintenance, downtime, system errors, degraded performance, or other user impacting events.

Offerors shall describe how it provides support to its clients.

Offeror Response

  - Change Management

    - The change management process shall be used to manage all system changes including, but not limited to, changes for defect management, system maintenance, and enhancements. The selected Offeror shall be responsible for change management including, but not limited to, change request tracking; approvals process; complete documentation of changes, to include but not be limited to, configuration and source code changes; and communication approach. All changes to the system must be approved by L&I prior to the change implementation.

Offeror shall describe its change management approach that at a minimum shall demonstrate how it plans to identify, evaluate, document, prioritize, categorize, resolve, and close-out changes. Offeror shall also describe any automated systems it uses for change management.

Offeror Response

  - Project Management Services. Project management involves planning, organizing and managing resources to bring about the successful completion of specific project goals and objectives. The Offeror shall provide project management services throughout the life of the Project, including creating and maintaining all documentation as described in Section III-7, Reports and Project Control, and overseeing Offeror staff delivering and maintaining the documentation.

Offeror Response

  - Testing.  The Offeror must use the L&I standard requirements tracking tool, which is currently TopTeam Analyst™ Software, to maintain the Requirements Traceability Matrix. Using the tool, the Offeror must maintain the status and track the functional release for which the requirements are scheduled. The selected Offeror shall perform testing tasks as described in III-5.C Software Development Framework, and III-5.D Release Management.

Offeror Response

  - Application Monitoring. The selected Offeror shall provide application monitoring services for the WCAIS applications components throughout the life of the contract on a 24 X 7 basis, as stated in IV-2.F. Application Maintenance and Operational Support Services.

Offeror Response

  - Disaster Recovery.

The selected Offeror must employ disaster recovery procedures to assist in preventing interruption in the use of the system and restoring functionality in the event of a disaster.

Offeror shall describe how it will work with Commonwealth for Disaster Recovery.

Offeror Response

  - Emergency Preparedness.

    - To support continuity of operations during an emergency the Commonwealth needs a strategy for maintaining operations for an extended period of time. One part of this strategy is to ensure that essential contracts that provide critical business services to the Commonwealth have planned for such an emergency and put contingencies in place to provide needed goods and services.

    - Describe how you anticipate such a crisis will impact your operations.

    - Describe your emergency response continuity of operations plan. Please attach a copy of your plan, or at a minimum, summarize how your plan addresses the following aspects of emergency preparedness:

      - Employee training (describe your organization’s training plan, and how frequently your plan will be shared with employees)

      - Identified essential business functions and key employees (within your organization) necessary to carry them out

    - Contingency plans for:

      - How your organization will handle staffing issues when a portion of key employees are unable to work.

      - How employees in your organization will carry out the essential functions if prevented from coming to the primary workplace.

      - How your organization will communicate with staff and suppliers when primary communications systems are overloaded or otherwise fail, including key contacts, chain of communications (including suppliers), etc.

      - How and when your emergency plan will be tested, and if the plan will be tested by a third-party.

Offeror Response

III-7. Reports and Project Control. The selected Offeror shall provide project management services throughout the life of the Project.  The selected Offeror shall create, maintain and execute the following plans, reports, and supporting documentation in a format agreed to by the Commonwealth.  Offerors shall submit its project management methodology and draft plans which it proposes to use for this project.  The selected Offeror must submit final plan(s) within 60 days of receiving the notice to proceed.  All plans are subject to Commonwealth approval. The Commonwealth may review all plans, reports, and supporting documentation throughout the life of the Contract to monitor project health. The Commonwealth may request edits to the plan(s) throughout the life of the Contract. The selected Offeror and the Commonwealth shall work together and mutually agree to changes to the plan.

A. Project Management Plan.

The project management plan shall include, but not be limited to, the following:

- Requirements Management Plan.  The requirements management plan must describe the process and approach to manage and address requirements throughout the life of the Project. The requirements management plan shall include the following:

- Requirements Management Process

- Roles and Responsibilities

- Requirements Traceability Matrix (RTM)

- Risk Management Plan.  The risk management plan must describe the approach used to manage risk throughout the life of the Project, how contingency plans are implemented, and how project reserves are allocated to handle the risks.  The plan shall include the methods for identifying risks, tracking risks, documenting response strategies, and communicating risk information.  The risk management plan shall include the following:

- Risk Management Process

- Roles and Responsibilities

- Rules/Procedures

- Risk Impact Analysis Approach

- Tools

- Issue management plan.  The issue management plan must describe the approach for capturing, managing, and resolving issues throughout the life of the Project to ensure the Project is moving forward and avoids unnecessary delays.  The issue management plan shall include the following:

- Issues Management Approach

- Roles and Responsibilities

- Tools

- Change Control Management Plan.  The change control management plan must describe the approach to effectively manage changes throughout the life of a project. The plan shall include the process to track change requests from submittal to final disposition (submission, coordination, review, evaluation, categorization), the method used to communicate change requests and their status (approved, deferred, or rejected), the escalation process if changes cannot be resolved by the review team, and the process for project re-baselining.  The change control management plan shall include the following:

- Change Management Process

- Roles and Responsibilities

- Rules/Procedures

- Change Impact Analysis Approach

- Tools

- Communications management plan.  The communications management plan must describe the communications process that shall be used throughout the life of the Project.  The process must include the tools and techniques that shall provide timely and appropriate generation, collection, distribution, storage, retrieval and disposition of project information.  The communications management plan shall include the following:

- Communications Management Process

- Roles and Responsibilities

- Reporting Tools and Techniques

- Meeting Types and Frequency

- Quality Management Plan.  The quality management plan must describe the approach used to address quality assurance (QA) and quality control (QC) throughout the life of the Project.  The quality management plan should identify the quality processes and practices including the periodic reviews, audits and the testing strategy for key deliverables.  The plan should also include the criteria by which quality is measured, the tolerances required of product and project deliverables, how compliance is measured, and the process for addressing those instances whenever quality measures are out of tolerance or compliance.  The quality management plan shall include the following:

- Quality Management Process

- Roles and Responsibilities

- Tools

- Quality Standards

- IT Service Management Plan.  Offeror shall describe its service management methodology, and identify any industry best practices or standards on which its service management methodology is based.  IT Service management shall include strategic approach directed by policies and incorporated in processes and supporting procedures that are performed to plan, deliver, operate, control, and improve IT services offered to customers.  Offeror shall describe tools used for service management to include any integration of automated tools.  Offeror shall include as part of its proposal any service management plan(s) which will be used to deliver, operate, control, and improve the services as described in this RFP.

- Status Report. A weekly progress report covering progress made, progress expected next reporting cycle, risks, action items, issues affecting the Project, recommendations, and decisions that were made.  This report should be keyed to the work plan the Offeror develops in its proposal, as amended or approved by L&I.

- Knowledge Transfer Results. Quarterly report of the skills assessment and knowledge transfer activities.  Refer to Appendix AA, Knowledge Transfer Results as an example of what information this report may include.

- Future Enhancements Event.

Offeror shall conduct a quarterly event for Commonwealth business area staff and OIT staff to identify technological innovations and solutions for advancing the WCAIS system and Workers’ Compensation’s business processes. The presentations shall allow participants to ask questions and discuss feasibility of incorporating the suggestions into the WCAIS environment.

- SLA Report. The selected Offeror shall provide a monthly report on statistical information to assess compliance with the required Service Level Agreements (SLAs) as outlined in Appendix Z, Service Level Agreements.  This report must be delivered within three (3) business days after month’s end.

- Problem Identification Report.  An “as required” report, identifying problem areas.  This shall be an addendum to the Status Report following the occurrence of a problem. The report should describe the problem and its impact on the overall Project and on each affected task.  It should list possible courses of action with advantages and disadvantages of each, and include Offeror recommendations with supporting rationale. In response to the RFP, Offeror shall acknowledge and submit the format that will be used for Problem Identification Reports

Offeror Response

III-8. Objections and Additions to Standard Contract Terms and Conditions.  The Offeror shall identify which, if any, of the terms and conditions (contained in Part VI) it would like to negotiate and what additional terms and conditions the Offeror would like to add to the standard contract terms and conditions.  The Offeror’s failure to make a submission under this paragraph will result in its waiving its right to do so later, but the Issuing Office may consider late objections and requests for additions if to do so, in the Issuing Office’s sole discretion, would be in the best interest of the Commonwealth.  The Issuing Office may, in its sole discretion, accept or reject any requested changes to the standard contract terms and conditions.  The Offeror shall not request changes to the other provisions of the RFP, nor shall the Offeror request to completely substitute its own terms and conditions for Part VI.  All terms and conditions must appear in one integrated contract.  The Issuing Office will not accept references to the Offeror’s, or any other, online guides or online terms and conditions contained in any proposal.

  - Regardless of any objections set out in its proposal, the Offeror must submit its proposal, including the cost proposal, on the basis of the terms and conditions set out in Part VI.  The Issuing Office will reject any proposal that is conditioned on the negotiation of the terms and conditions set out in Part VI or to other provisions of the RFP as specifically identified above.

  - Offeror Response

PART IV

COST SUBMITTAL

IV-1.Cost Submittal.  The information requested in this Part IV shall constitute the Cost Submittal.  The Cost Submittal shall be placed in a separate sealed envelope within the sealed proposal, separated from the technical submittal. The total proposed cost should be broken down into the components set forth in Appendix P, Cost Submittal .  The percentage of commitment to Small Diverse Businesses and Small Businesses should not be stated in the Cost Submittal. Offerors should not include any assumptions in their cost submittals.  If the Offeror includes assumptions in its cost submittal, the Issuing Office may reject the proposal.  Offerors should direct in writing to the Issuing Office pursuant to Part I, Section I-9 of this RFP any questions about whether a cost or other component is included or applies.  All Offerors will then have the benefit of the Issuing Office’s written answer so that all proposals are submitted on the same basis.

  - The Commonwealth will compensate the selected Offeror for work satisfactorily performed after execution of a written contract and the start of the contract term, in accordance with contract requirements, and only after the Commonwealth has issued a notice to proceed.

PART V

SMALL DIVERSE BUSINESS AND SMALL BUSINESS PARTICIPATION SUBMITTAL

- Small Diverse Business and Small Business General Information. The Issuing Office encourages participation by Small Diverse Businesses and Small Businesses as prime contractors, and encourages all prime contractors to make significant commitments to use Small Diverse Businesses and Small Businesses as subcontractors and suppliers.

A Small Business must meet each of the following requirements:

- The business must be a for-profit, United States business;

- The business must be independently owned;

- The business may not be dominant in its field of operation;

- The business may not employ more than 100 full-time or full-time equivalent employees;

- The business, by type, may not exceed the following three-year average gross sales:

  - Procurement Goods and Services:  $20 million

  - Construction: $20 million

  - Building Design Services:  $7 million

  - Information Technology Goods and Services:  $25 million

For credit in the RFP scoring process, a Small Business must complete the DGS/BDISBO self-certification process.  Additional information on this process can be found at:  http://www.dgs.pa.gov/Businesses/Small%20Business%20Contracting%20Program/Pages/default.aspx.

A Small Diverse Business is a DGS-verified minority-owned small business, woman-owned small business, veteran-owned small business, service-disabled veteran-owned small business, LGBT-owned small business, Disability-owned small business, or other small businesses as approved by DGS, that are owned and controlled by a majority of persons, not limited to members of minority groups, who have been deprived of the opportunity to develop and maintain a competitive position in the economy because of social disadvantages.

For credit in the RFP scoring process, a Small Diverse Business must complete the DGS verification process. Additional information on this process can be found at: http://www.dgs.pa.gov/Businesses/Small%20Diverse%20Business%20Program/Small-Diverse-Business-Verification/Pages/Finding-Small-Diverse-Businesses.aspx

An Offeror that qualifies as a Small Diverse Business or a Small Business and submits a proposal as a prime contractor is not prohibited from being included as a subcontractor in separate proposals submitted by other Offerors.

A Small Diverse Business or Small Business may be included as a subcontractor with as many prime contractors as it chooses in separate proposals.

The Department’s directory of self-certified Small Businesses and DGS/BDISBO-verified Small Diverse Businesses can be accessed from: http://www.dgs.pa.gov/Businesses/Small%20Diverse%20Business%20Program/Small-Diverse-Business-Verification/Pages/Finding-Small-Diverse-Businesses.aspx.

Questions regarding the Small Diverse Business and Small Business Programs, including questions about the self-certification and verification processes can be directed to:

Department of General Services

Bureau of Diversity, Inclusion and Small Business Opportunities (BDISBO)

Room 601, North Office Building

Harrisburg, PA 17125

Phone:(717) 783-3119

Fax:(717) 787-7052

Email:  RA-BDISBOVerification@pa.gov

Website: www.dgs.pa.gov

- Small Diverse Business and Small Business (SDB/SB) Participation Submittal. All Offerors are required to submit two (2) copies of the Small Diverse Business and Small Business Participation Submittal Form contained in (Appendix E) and related Letter(s) of Intent (Appendix F). The submittal must be sealed in its own envelope, separate from the remainder of the proposal, and must be provided on the Small Diverse Business and Small Business Participation Submittal form, with information as follows:

- Offerors must indicate their status as a Small Diverse Business and as a Small Business through selection of the appropriate checkboxes.

- Offerors must include a numerical percentage which represents the total percentage of the total cost in the Cost Submittal that the Offeror commits to paying to Small Diverse Businesses and Small Businesses as subcontractors.

- Offerors must include a listing of and required information for each of the Small Diverse Businesses and/or Small Businesses with whom they will subcontract to achieve the participation percentages outlined on the Small Diverse Business and Small Business Participation Submittal.

- Offerors must include a Letter of Intent (attached as Appendix F, Small Diverse and Small Business Letter of Intent is a Letter of Intent template which may be used to satisfy these requirements) signed by both the Offeror and the Small Diverse Business or Small Business for each of the Small Diverse Businesses and Small Businesses identified in the Small Diverse Business and Small Business Participation Submittal form. At minimum, the Letter of Intent must include the following:

- The fixed numerical percentage commitment and associated estimated dollar value of the commitment made to the Small Diverse Business or Small Business; and

- A description of the services or supplies the Small Diverse Business or Small Business will provide; and

- The timeframe during the initial contract term and any extensions, options and renewals when the Small Diverse Business or Small Business will perform or provide the services and/or supplies; and

- The name and telephone number of the Offeror’s point of contact for Small Diverse Business and Small Business participation; and

- The name, address, and telephone number of the primary contact person for the Small Diverse Business or Small Business.

- Each Small Diverse Business and Small Business commitment which is credited by BDISBO along with the overall percentage of Small Diverse Business and Small Business commitments will become contractual obligations of the selected Offeror.

NOTE: Offerors will not receive credit for any commitments for which information as above is not included in the Small Diverse Business and Small Business Participation Submittal. Offerors will not receive credit for stating that after the contract is awarded they will find a Small Diverse or Small Business.

NOTE: Equal employment opportunity and contract compliance statements referring to company equal employment opportunity policies or past contract compliance practices do not constitute proof of Small Diverse Business and/or Small Business Status or entitle an Offeror to receive credit for Small Diverse Business or Small Business participation.

- Contract Requirements—Small Diverse Business and Small Business Participation.

All contracts containing Small Diverse Business and Small Business Participation must contain the following contract provisions to be maintained through the initial contract term and any subsequent options or renewals:

- Each Small Diverse Business and Small Business commitment which was credited by BDISBO and the total percentage of such Small Diverse Business and Small Business commitments made at the time of proposal submittal, BAFO or contract negotiations, as applicable, become contractual obligations of the selected Offeror upon execution of its contract with the Commonwealth.

- All Small Diverse Business and Small Business subcontractors credited by BDISBO must perform at least 50% of the work subcontracted to them.

- The individual percentage commitments made to Small Diverse Businesses and Small Businesses cannot be altered without written approval from BDISBO.

- Small Diverse Business and Small Business commitments must be maintained in the event the contract is assigned to another prime contractor.

- The selected Offeror and each Small Diverse Business and Small Business for which a commitment was credited by BDISBO must submit a final, definitive subcontract agreement signed by the selected Offeror and the Small Diverse Business and/or Small Business to BDISBO within thirty (30) days of the final execution date of the Commonwealth contract. A Model Subcontract Agreement which may be used to satisfy this requirement is provided in Appendix BB, Model Form of Small Diverse and Small Business Subcontract Agreement. The subcontract must contain:

    - The specific work, supplies or services the Small Diverse Business and/or Small Business will perform; location for work performed; how the work, supplies or services relate to the project; and the specific timeframe during the initial term and any extensions, options and renewals of the prime contract when the work, supplies or services will be provided or performed.

    - The fixed percentage commitment and associated estimated dollar value that each Small Diverse Business and/or Small Business will receive based on the final negotiated cost for the initial term of the prime contract.

    - Payment terms indicating that the Small Diverse Business and/or Small Business will be paid for work satisfactorily completed within fourteen (14) days of the selected Offeror’s receipt of payment from the Commonwealth for such work.

    - Commercially reasonable terms for the applicable business/industry that are no less favorable than the terms of the selected Offeror’s contract with the Commonwealth and that do not place disproportionate risk on the Small Diverse Business and/or Small Business relative to the nature and level of the Small Diverse Business’ and/or Small Business’ participation in the project.

- If the selected Offeror and a Small Diverse Business or Small Business credited by BDISBO cannot agree upon a definitive subcontract within thirty (30) days of the final execution date of the Commonwealth contract, the selected Offeror must notify BDISBO.

- The Selected Offeror shall complete the Prime Contractor’s Quarterly Utilization Report and submit it to the contracting officer of the Issuing Office and BDISBO within ten (10) business days at the end of each quarter of the contract term and any subsequent options or renewals.  This information will be used to track and confirm the actual dollar amount paid to Small Diverse Business and Small Business subcontractors and suppliers and will serve as a record of fulfillment of the contractual commitment. If there was no activity during the quarter, the form must be completed by stating “No activity in this quarter.” A late fee of $100.00 per day may be assessed against the Selected Offeror if the Utilization Report is not submitted in accordance with the schedule above.

- The Selected Offeror shall notify the Contracting Officer of the Issuing Office and BDISBO when circumstances arise that may negatively impact the selected Offeror’s ability to comply with Small Diverse Business and/or Small Business commitments and to provide a corrective action plan. Disputes will be decided by the Issuing Office and DGS.

- If the Selected Offeror fails to satisfy its Small Diverse Business and/or Small Business commitment(s), it may be subject to a range of sanctions BDISBO deems appropriate. Such sanctions include, but are not limited to, one or more of the following: a determination that the selected Offeror is not responsible under the Contractor Responsibility Program; withholding of payments; suspension or termination of the contract together with consequential damages; revocation of the selected Offeror’s Small Diverse Business status and/or Small Business status; and/or suspension or debarment from future contracting opportunities with the Commonwealth.

PART VI

CONTRACT TERMS AND CONDITIONS

If an award is made to an Offeror, the Offeror shall receive a Contract that obligates the Offeror to furnish the awarded services in accordance with these IT Contract Terms and Conditions:

- TERM AND SCOPE OF CONTRACT

  - The term of the Contract shall commence on the Effective Date and shall end on the Expiration Date identified in the Contract, subject to the other provisions of the Contract.  The Effective Date shall be: a) the date the Contract has been fully executed by the Contractor and by the Commonwealth and all approvals required by Commonwealth contracting procedures have been obtained or b) the date referenced in the Contract, whichever is later.  The Contract shall not be a legally binding contract until after the fully-executed Contract has been sent to the Contractor.

  - The Commonwealth reserves the right to execute the Contract, Purchase Orders or any follow-up Contract documents in ink or electronically.  The Contractor understands and agrees that the receipt of an electronically-printed Contract with the printed name of the Commonwealth purchasing agent constitutes a valid, binding contract with the Commonwealth.  The printed name of the purchasing agent on the Contract represents the signature of that individual who is authorized to bind the Commonwealth to the obligations contained in the Contract.  The printed name also indicates that all approvals required by Commonwealth contracting procedures have been obtained.

  - The Contractor shall not start performance until all of the following have occurred:  (1) the Effective Date has arrived; (2) the Contractor has received a copy of the fully executed Contract; and (3) the Contractor has received a Purchase Order or other written notice to proceed signed by the Contracting Officer.  The Commonwealth shall not be liable to pay the Contractor for any supply furnished or work performed or expenses incurred before the Effective Date or before the Contractor receives a copy of the fully executed Contract or before the Contractor has received a Purchase Order.  No Commonwealth employee has the authority to verbally direct the commencement of any work or delivery of any supply under this Contract prior to the Effective Date.

  - The Contractor agrees to furnish the requested services to the Commonwealth as such services are defined in this Contract, the Request for Proposals (RFP) and the Contractor’s Proposal.

- PURCHASE ORDERS

  - The Commonwealth may issue Purchase Orders against the Contract.  These orders constitute the Contractor’s authority to make delivery.  All Purchase Orders received by the Contractor up to and including the expiration date of the Contract are acceptable and must be performed in accordance with the Contract.  Contractors are not permitted to accept Purchase Orders which require performance in excess of those performance time periods specified in the Contract.  Each Purchase Order will be deemed to incorporate the terms and conditions set forth in the Contract.

  - Purchase Orders will not include an ink signature by the Commonwealth.  The electronically-printed name of the purchaser represents the signature of the individual who has the authority, on behalf of the Commonwealth, to authorize the Contractor to proceed.

  - Purchase Orders may be issued electronically or through facsimile equipment.  The electronic transmission of a purchase order shall require acknowledgement of receipt of the transmission by the Contractor.

  - Receipt of the electronic or facsimile transmission of the Purchase Order shall constitute receipt of an order.

  - Purchase Orders received by the Contractor after 4:00 p.m. will be considered received the following business day.

  - The Commonwealth and the Contractor specifically agree as follows:

    - No handwritten signature shall be required in order for the Contract or Purchase Order to be legally enforceable.

    - Upon receipt of a Purchase Order, the Contractor shall promptly and properly transmit an acknowledgement in return.  Any order which is issued electronically shall not give rise to any obligation to deliver on the part of the Contractor, or any obligation to receive and pay for delivered products on the part of the Commonwealth, unless and until the Commonwealth agency transmitting the order has properly received an acknowledgement.

    - The parties agree that no writing shall be required in order to make the order legally binding.  The parties hereby agree not to contest the validity or enforceability of the Contract or a genuine Purchase Order or acknowledgement that have been issued electronically under the provisions of a statute of frauds or any other applicable law relating to whether certain agreements shall be in writing and signed by the party bound thereby.  The Contract and any genuine Purchase Order or acknowledgement issued electronically, if introduced as evidence on paper in any judicial, arbitration, mediation, or administrative proceedings, will be admissible as between the parties to the same extent and under the same conditions as other business records originated and maintained in documentary form.  Neither party shall contest the admissibility of copies of the Contract or any genuine Purchase Order or acknowledgements under either the business records exception to the hearsay rule or the best evidence rule on the basis that the Contract or Purchase Order or acknowledgement were not in writing or signed by the parties.  A Purchase Order or acknowledgment shall be deemed to be genuine for all purposes if it is transmitted to the location designated for such documents.

    - Each party will immediately take steps to verify any document that appears to be obviously garbled in transmission or improperly formatted to include re-transmission of any such document if necessary.

  - Purchase Orders under five thousand dollars ($5,000) in total amount may also be made in person or by telephone using a Commonwealth Procurement Card.  When an order is placed by telephone, the Commonwealth agency shall provide the agency name, employee name, credit card number, and expiration date of the card.  The Contractor agrees to accept payment through the use of a Commonwealth Procurement card.

- DEFINITIONS

  - Contracting Officer.  The person authorized to administer this Contract for the Commonwealth and to make written determinations with respect to the Contract.

  - Days.  Unless specifically indicated otherwise, days mean calendar days.

  - Developed Works or Developed Materials.  Except for Contractor’s internal communications relating to Services of this Contract that are not delivered to the Commonwealth, all documents, sketches, drawings, designs, works, papers, files, reports, computer programs, computer documentation, data, records, software, samples or any other literary works, works of authorship, or tangible material authored or prepared by Contractor in carrying out the obligations and services under this Contract, without limitation.  The terms are used herein interchangeably.

  - Documentation.  A term used to refer to all materials required to support and convey information about the services required by this Contract.  It includes, but is not necessarily restricted to, written reports and analyses, diagrams, maps, logical and physical designs, system designs, computer programs, flow charts, disks, and/or other machine-readable storage media.

  - Proposal.  Contractor’s response to a Request for Proposals (RFP) issued by the Issuing Agency.

  - Services.  All Contractor activity necessary to satisfy the Contract.

- CONTRACT SCOPE

  - If the Contractor must perform work at a Commonwealth facility outside of the daily operational hours set forth by the Commonwealth, it must make arrangements with the Commonwealth to assure access to the facility and equipment.  No additional payment will be made on the basis of lack of access, unless the Commonwealth fails to provide access as set out in the RFP.

  - Except as set out in this Contract, the Contractor shall not offer for sale or provide Commonwealth agencies with any hardware or software (i.e., personal computers, file servers, laptops, personal computer packaged software, etc.).  Contractor may recommend the use of tools such as hardware and software, without requiring agencies to purchase those tools.  Software tools that are NOT on statewide contract will be acquired through separately procured purchase agreements, and the Contractor shall not be considered for award of such agreements if it has recommended their use.

  - Contractor shall comply with the IT standards and policies issued by the Governor’s Office of Administration, Office for Information Technology (OA/OIT) (located at: http://www.oa.pa.gov/Policies/Pages/itp.aspx), including the accessibility standards set out in IT Bulletin ACC001, IT Accessibility Policy.  The Contractor shall ensure that Services procured under this Contract comply with the applicable standards.  In the event such standards change during Contractor’s performance, and the Commonwealth requests that Contractor comply with the changed standard, then any incremental costs incurred by Contractor to comply with such changes shall be paid for pursuant to a change order to the Contract.

- IDENTIFICATION NUMBER

The Contractor must have a SAP vendor number.

- ORDER OF PRECEDENCE

If any conflicts or discrepancies should arise in the terms and conditions of this Contract, or the interpretation thereof, the order of precedence shall be:

  - This Contract; then

  - The proposal, as accepted by the Commonwealth; and then

  - The RFP.

- CONTRACT INTEGRATION

  - This Contract, including the Contract signature pages, together with the proposal and Best and Final Offer, if any, and the RFP and addenda thereto, if any, that are incorporated herein by reference, constitutes the final, complete, and exclusive Contract between the parties containing all the terms and conditions agreed to by the parties.

  - All representations, understandings, promises, and agreements pertaining to the subject matter of this Contract made prior to or at the time this Contract is executed are superseded by this Contract.

  - There are no conditions precedent to the performance of this Contract except as expressly set forth herein.

  - No contract terms or conditions are applicable to this Contract except as they are expressly set forth herein.

- PERIOD OF PERFORMANCE

The Contractor, for the life of this Contract, shall complete all Services as specified under the terms of this Contract.  In no event shall the Commonwealth be responsible or liable to pay for any services provided by the Contractor prior to the Effective Date, and the Contractor hereby waives any claim or cause of action for any such Services.

- OPTION TO EXTEND

The Commonwealth reserves the right, upon notice to the Contractor, to extend the term of the Contract for up to three (3) months upon the same terms and conditions.  This will be utilized to prevent a lapse in Contract coverage and only for the time necessary, up to three (3) months, to enter into a new contract.

- SPECIAL REQUIREMENTS

The Commonwealth reserves the right to purchase Services within the scope of this Contract through other procurement methods whenever the Commonwealth deems it to be in its best interest.

- SUBCONTRACTS

The Contractor may subcontract any portion of the Services described in this Contract to third parties selected by Contractor and approved in writing by the Commonwealth, whose approval shall not be unreasonably withheld.  Notwithstanding the above, if Contractor has disclosed the identity of Subcontractor(s) together with the scope of work to be subcontracted in its Proposal, award of the Contract is deemed approval of all named Subcontractors and a separate approval is not required.  The existence of any subcontract shall not change the obligations of Contractor to the Commonwealth under this Contract.  Upon request of the Commonwealth, the Contractor must provide the Commonwealth with a copy of the subcontract agreement between the Contractor and the subcontractor.  The Commonwealth reserves the right, for good cause, to require that the Contractor remove a subcontractor from the project.  The Commonwealth will not be responsible for any costs incurred by the Contractor in replacing the subcontractor if good cause exists.

- OTHER CONTRACTORS

The Commonwealth may undertake or award other contracts for additional or related work, and the Contractor shall fully cooperate with other contractors and Commonwealth employees, and coordinate its Services with such additional work as may be required.  The Contractor shall not commit or permit any act that will interfere with the performance of work by any other contractor or by Commonwealth employees.  This paragraph shall be included in the Contracts of all contractors with which this Contractor will be required to cooperate.  The Commonwealth shall equitably enforce this paragraph as to all contractors to prevent the imposition of unreasonable burdens on any contractor.

- PRIME Contractor RESPONSIBILITIES

The Contractor will be responsible for all services in this Contract whether or not Contractor provides them directly.  Further, the Contractor is the sole point of contact with regard to all contractual matters, including payment of any and all charges resulting from the Contract.

- COMPENSATION

  - The Contractor shall be required to perform at the price(s) quoted in the Contract.  All items shall be performed within the time period(s) specified in the Contract.  The Contractor shall be compensated only for items supplied and performed to the satisfaction of the Commonwealth.  The Contractor shall not be allowed or paid travel or per diem expenses except as specifically set forth in the Contract.

  - Unless the Contractor has been authorized by the Commonwealth for Evaluated Receipt Settlement or Vendor Self-Invoicing, the Contractor shall send an invoice itemized by Purchase Order line item to the address referenced on the Purchase Order promptly after items are satisfactorily delivered.  The invoice should include only amounts due under the Contract/Purchase Order.  The Purchase Order number must be included on all invoices.  In addition, the Commonwealth shall have the right to require the Contractor to prepare and submit a “Work In Progress” sheet that contains, at a minimum, the tasks performed, number of hours, hourly rates, and the purchase order or task order to which it refers.

- PAYMENT

  - The Commonwealth shall put forth reasonable efforts to make payment by the required payment date.  The required payment date is:

    - the date on which payment is due under the terms of the Contract; or

    - forty-five (45) calendar days after a proper invoice actually is received at the “Bill To” address if a date on which payment is due is not specified in the Contract (a “proper” invoice is not received until the Commonwealth accepts the service as satisfactorily performed).

The payment date shall be the date specified on the invoice if later than the dates established by (1) and (2) above.

  - Payment may be delayed if the payment amount on an invoice is not based upon the price(s) as stated in the Contract. If any payment is not made within fifteen (15) days after the required payment date, the Commonwealth may pay interest as determined by the Secretary of Budget in accordance with Act No. 266 of 1982 and regulations promulgated pursuant thereto.  Payment should not be construed by the Contractor as acceptance of the service performed by the Contractor.  The Commonwealth reserves the right to conduct further testing and inspection after payment, but within a reasonable time after performance, and to reject the service if such post payment testing or inspection discloses a defect or a failure to meet specifications.

  - Electronic Payments

### The Commonwealth will make contract payments through the Automated Clearing House (ACH).  Within 10 days of award of the Contract, the Contractor must submit or must have already submitted its ACH information within its user profile in the Commonwealth’s procurement system (SRM).

### The Contractor must submit a unique invoice number with each invoice submitted.  The unique invoice number will be listed on the Commonwealth of Pennsylvania’s ACH remittance advice to enable the Contractor to properly apply the state agency’s payment to the invoice submitted.

### It is the responsibility of the Contractor to ensure that the ACH information contained in SRM is accurate and complete.  Failure to maintain accurate and complete information may result in delays in payments.

- ASSIGNABILITY

  - Subject to the terms and conditions of this Section, the Contract is binding upon the parties and their respective successors and assigns.

  - The Contractor may not assign, in whole or in part, the Contract or its rights, duties, obligations, or responsibilities hereunder without the prior written consent of the Commonwealth, which consent may be withheld at the sole and absolute discretion of the Commonwealth.

  - For the purposes of the Contract, the term “assign” shall include, but shall not be limited to, the sale, gift, assignment, encumbrance, pledge, or other transfer of any ownership interest in the Contractor provided, however, that the term shall not apply to the sale or other transfer of stock of a publicly traded company.

  - Any assignment consented to by the Commonwealth shall be evidenced by a written assignment agreement executed by the Contractor and its assignee in which the assignee agrees to be legally bound by all of the terms and conditions of the Contract and to assume the duties, obligations, and responsibilities being assigned.

  - Notwithstanding the foregoing, the Contractor may, without the consent of the Commonwealth, assign its rights to payment to be received under the Contract, provided that the Contractor provides written notice of such assignment to the Commonwealth together with a written acknowledgement from the assignee that any such payments are subject to all of the terms and conditions of the Contract.

  - A change of name by the Contractor, following which the Contractor’s federal identification number remains unchanged, is not considered to be an assignment.  The Contractor shall give the Commonwealth written notice of any such change of name.

- INSPECTION AND ACCEPTANCE

  - Acceptance of Developed Materials will occur in accordance with the Deliverable Approval Plan submitted by the Contactor and approved by the Commonwealth.  Upon approval of the plan by the Commonwealth, the Deliverable Approval Plan becomes part of this Contract.  For contracts where the development of software, the configuration of software, or the modification of software is the deliverable, the Deliverable Approval Plan must include an Acceptance Test Plan.  The Acceptance Test Plan will provide for a Final Acceptance Test, and may provide for Interim Milestone Acceptance Tests.  Each Acceptance Test will be designed to demonstrate that the Developed Materials conform with the functional specification for the Developed Materials, if any, and/or the requirements of this Contract.  Contractor shall notify the Commonwealth when the deliverable is completed and ready for acceptance testing.  The Commonwealth will not unreasonably delay commencement of acceptance testing.

    - For Projects that require software integration at the end of the Project, as set out in the RFP, the Commonwealth’s acceptance of a deliverable or milestone shall be final unless at the time of Final Acceptance, the Developed Materials do not meet the acceptance criteria set forth in the Contract.

    - For Projects that do not require software integration at the end of the Project as set out in the RFP, the Commonwealth’s acceptance of a deliverable or milestone shall be complete and final.

  - Contractor shall certify, in writing, to the Commonwealth when a particular Deliverable milestone, interim or final, is completed and ready for acceptance (hereinafter Acceptance).  Unless otherwise agreed to by the Commonwealth, the Acceptance period shall be ten (10) business days for interim milestones and thirty (30) days for final milestones.  On or before the 10th business day for interim milestones or 30th business day for the final milestone, following receipt by the Commonwealth of Contractor’s certification of completion of a particular milestone, the Commonwealth shall, subject to Section 17(a) either: (1) provide the Contractor with Commonwealth’s written acceptance of the Developed Materials in the completed milestone, or (2) identify to Contractor, in writing, the failure of the Developed Materials to comply with the specifications, listing all such errors and omissions with reasonable detail.

  - If the Commonwealth fails to notify the Contractor in writing of any failures in the Developed Materials within the applicable Acceptance period, the Developed Materials shall be deemed accepted.

  - If the Developed Materials do not meet an accessibility standard, the Contractor must provide written justification for its failure to meet the standard.  The justification must provide specific details as to why the standard has not been met.  The Commonwealth may either waive the requirement as not applicable to the Commonwealth’s business requirements or require that the Contractor provide an acceptable alternative.  Any Commonwealth waiver of the requirement must be in writing.

  - Upon the Contractor’s receipt of the Commonwealth’s written notice of rejection, which must identify the reasons for the failure of the Developed Materials in a completed milestone to comply with the specifications, the Contractor shall have fifteen (15) business days, or such other time as the Commonwealth and Contractor may agree is reasonable, within which to correct all such failures, and resubmit the corrected Developed Materials, certifying to the Commonwealth, in writing, that the failures have been corrected, and that the Developed Materials have been brought into compliance with the specifications.  Upon receipt of such corrected and resubmitted Developed Materials and certification, the Commonwealth shall have thirty (30) business days to test the corrected Developed Materials to confirm that they are in compliance with the specifications.  If the corrected Developed Materials are in compliance with the specifications, then the Commonwealth shall provide the Contractor with its acceptance of the Developed Materials in the completed milestone.

  - If, in the opinion of the Commonwealth, the corrected Developed Materials still contain material failures, the Commonwealth may either:

    - Repeat the procedure set forth above; or

    - Proceed with its rights under Section 22 (TERMINATION).

- DEFAULT

  - The Commonwealth may, subject to the provisions of Section 19 (NOTICE OF DELAYS) and Section 53 (FORCE MAJEURE), and in addition to its other rights under the Contract, declare the Contractor in default by written notice thereof to the Contractor, and terminate (as provided in Section 22 (TERMINATION) the whole or any part of this Contract for any of the following reasons:

    - Failure to begin work within the time specified in the Contract or Purchase Order or as otherwise specified;

    - Failure to perform the work with sufficient labor, equipment, or material to ensure the completion of the specified work in accordance with the Contract or Purchase Order terms;

    - Unsatisfactory performance of the work;

    - Failure to deliver the awarded item(s) within the time specified in the Contract or Purchase Order or as otherwise specified;

    - Improper delivery;

    - Failure to provide an item(s) which is in conformance with the specifications referenced in the Contract or Purchase Order;

    - Delivery of a defective item;

    - Failure or refusal to remove material, or remove and replace any work rejected as defective or unsatisfactory;

    - Discontinuance of work without approval;

    - Failure to resume work, which has been discontinued, within a reasonable time after notice to do so;

    - Insolvency or bankruptcy;

    - Assignment made for the benefit of creditors;

    - Failure or refusal within ten (10) days after written notice by the Contracting Officer, to make payment or show cause why payment should not be made, of any amounts due for materials furnished, labor supplied or performed, for equipment rentals, or for utility services rendered;

    - Failure to protect, to repair, or to make good any damage or injury to property;

    - Breach of any provision of the Contract;

    - Failure to comply with representations made in the Contractor's bid/proposal; or

    - Failure to comply with applicable industry standards, customs, and practice.

  - In the event that the Commonwealth terminates this Contract or any Purchase Order in whole or in part as provided in Subparagraph a. above, the Commonwealth may procure, upon such terms and in such manner as it determines, Supplies and/or Services similar or identical to those so terminated, and the Contractor shall be liable to the Commonwealth for any reasonable excess costs for such similar or identical items included within the terminated part of the Contract or Purchase Order.

  - If the Contract or a Purchase Order is terminated as provided in Subparagraph a. above, the Commonwealth, in addition to any other rights provided in this paragraph, may require the Contractor to transfer title and deliver immediately to the Commonwealth in the manner and to the extent directed by the Contracting Officer, such partially completed items, including, where applicable, reports, working papers and other Documentation, as the Contractor has specifically produced or specifically acquired for the performance of such part of the Contract or Purchase Order as has been terminated.  Except as provided below, payment for completed work accepted by the Commonwealth shall be at the Contract price.  Except as provided below, payment for partially completed items including, where applicable, reports and working papers, delivered to and accepted by the Commonwealth shall be in an amount agreed upon by the Contractor and Contracting Officer. The Commonwealth may withhold from amounts otherwise due the Contractor for such completed or partially completed works, such sum as the Contracting Officer determines to be necessary to protect the Commonwealth against loss.

  - The rights and remedies of the Commonwealth provided in this paragraph shall not be exclusive and are in addition to any other rights and remedies provided by law or under this Contract.

  - The Commonwealth's failure to exercise any rights or remedies provided in this paragraph shall not be construed to be a waiver by the Commonwealth of its rights and remedies in regard to the event of default or any succeeding event of default.

  - Following exhaustion of the Contractor's administrative remedies as set forth in the Contract Controversies Provision of the Contract, the Contractor's exclusive remedy shall be to seek damages in the Commonwealth Board of Claims.

- NOTICE OF DELAYS

Whenever the Contractor encounters any difficulty that delays or threatens to delay the timely performance of this Contract (including actual or potential labor disputes), the Contractor shall promptly give notice thereof in writing to the Commonwealth stating all relevant information with respect thereto.  Such notice shall not in any way constitute a basis for an extension of the delivery schedule or be construed as a waiver by the Commonwealth of any rights or remedies to which it is entitled by law or pursuant to provisions of this Contract.  Failure to give such notice, however, may be grounds for denial of any request for an extension of the delivery schedule because of such delay.  If an extension of the delivery schedule is granted, it will be done consistent with Section 21 (CHANGES).

- CONDUCT OF SERVICES

Following the Effective Date of the Contract, Contractor shall proceed diligently with all Services and shall perform such Services with qualified personnel, in accordance with the completion criteria set forth in the Contract.

In determining whether or not the Contractor has performed with due diligence hereunder, it is agreed and understood that the Commonwealth may measure the amount and quality of the Contractor’s effort against the representations made in the Contractor Proposal.  The Contractor’s Services hereunder shall be monitored by the Commonwealth and the Commonwealth’s designated representatives.  If the Commonwealth reasonably determines that the Contractor has not performed with due diligence, the Commonwealth and the Contractor will attempt to reach agreement with respect to such matter.  Failure of the Commonwealth or the Contractor to arrive at such mutual determinations shall be a dispute concerning a question of fact within the meaning of Section 24 (CONTRACT CONTROVERSIES) of this Contract.

- CHANGES

  - At any time during the performance of the Contract, the Commonwealth or the Contractor may request a change to the Contract.  Contractor will make reasonable efforts to investigate the impact of the change request on the price, timetable, specifications, and other terms and conditions of the Contract.  If the Commonwealth is the requestor of the change, the Contractor will inform the Commonwealth if there will be any charges for the Contractor’s services in investigating the change request prior to incurring such charges.  If the Commonwealth and the Contractor agree on the results of the investigation and any necessary amendments to the Contract, the parties must complete and execute a change notice to modify the Contract and implement the change.  The change request will be evidenced by a Purchase Order issued by the Commonwealth.  No work may begin on the change request until the Contractor has received the Purchase Order. If the parties cannot agree upon the results of the investigation or the necessary amendments to the Contract, the change request will not be implemented and, if the Contractor initiated the change request it may elect to handle the matter in accordance with Section 24 (CONTRACT CONTROVERSIES) of this Contract.

  - Changes outside the scope of this Contract shall be accomplished through the Commonwealth’s normal procurement procedures, and may result in an amended Contract or a new contract.  No payment will be made for services outside of the scope of the Contract for which no amendment has been executed, prior to the provision of the services.

- TERMINATION

  - For Convenience

    - The Commonwealth may terminate this Contract without cause by giving Contractor thirty (30) calendar days prior written notice (Notice of Termination) whenever the Commonwealth shall determine that such termination is in the best interest of the Commonwealth (Termination for Convenience).  Any such termination shall be effected by delivery to the Contractor of a Notice of Termination specifying the extent to which performance under this Contract is terminated either in whole or in part and the date on which such termination becomes effective.

In the event of termination hereunder, Contractor shall receive payment for the following:

      - all Services performed consistent with the terms of the Contract

prior to the effective date of termination;

      - all actual and reasonable costs incurred by Contractor as a result of the termination of the Contract; and

In no event shall the Contractor be paid for any loss of anticipated profit (by the Contractor or any Subcontractor), loss of use of money, or administrative or overhead costs.

Failure to agree on any termination costs shall be a dispute handled in accordance with Section 24 (CONTRACT CONTROVERSIES) of this Contract.

    - The Contractor shall cease Services as of the date set forth in the Notice of Termination, and shall be paid only for such Services as have already been satisfactorily rendered up to and including the termination date set forth in said notice, or as may be otherwise provided for in said Notice of Termination, and for such services performed during the thirty (30) calendar day notice period, if such services are requested by the Commonwealth, for the collection, assembling, and transmitting to the Commonwealth of at least all materials, manuals, magnetic media, studies, drawings, computations, maps, supplies, and survey notes including field books, which were obtained, prepared, or developed as part of the Services required under this Contract.

    - The above shall not be deemed to limit the Commonwealth’s right to terminate this Contract for any reason as permitted by the other provisions of this Contract, or under applicable law.

  - Non-Appropriation

Any payment obligation or portion thereof of the Commonwealth created by this Contract is conditioned upon the availability and appropriation of funds.  When funds (state or federal) are not appropriated or otherwise made available to support continuation of performance in a subsequent fiscal year period, the Commonwealth shall have the right to terminate the Contract.  The Contractor shall be reimbursed in the same manner as that described in this section related to Termination for Convenience to the extent that appropriated funds are available.

  - Default

The Commonwealth may, in addition to its other rights under this Contract, terminate this Contract in whole or in part by providing written notice of default to the Contractor if the Contractor materially fails to perform its obligations under the Contract and does not cure such failure within thirty (30) days or, if a cure within such period is not practical, commence a good faith effort to cure such failure to perform within the specified period or such longer period as the Commonwealth may specify in the written notice specifying such failure, and diligently and continuously proceed to complete the cure .  The Contracting Officer shall provide any notice of default or written cure notice for Contract terminations.

    - Subject to Section 30 (LIMITATION OF LIABILITY) of this Contract, in the event the Commonwealth terminates this Contract in whole or in part as provided in this Subsection 22(c), the Commonwealth may procure services similar to those so terminated, and the Contractor, in addition to liability for any liquidated damages, shall be liable to the Commonwealth for the difference between the Contract price for the terminated portion of the services and the actual and reasonable cost (but in no event greater than the fair market value) of producing substitute equivalent services for the terminated services, provided that the Contractor shall continue the performance of this Contract to the extent not terminated under the provisions of this section.

    - Except with respect to defaults of Subcontractors, the Contractor shall not be liable for any excess costs if the failure to perform the Contract arises out of causes beyond the control of the Contractor.  Such causes may include, but are not limited to, acts of God or of the public enemy, fires, floods, epidemics, quarantine restrictions, strikes, work stoppages, freight embargoes, acts of terrorism, and unusually severe weather.  The Contractor shall notify the Contracting Officer promptly in writing of its inability to perform because of a cause beyond the control of the Contractor.

    - Nothing in this Subsection 22 (c) shall abridge the Commonwealth’s right to suspend, debar, or take other administrative action against the Contractor.

    - If it is later determined that the Commonwealth erred in terminating the Contract for default, then the Contract shall be deemed to have been terminated for convenience under Subsection (a).

    - If this Contract is terminated as provided by this Subsection 22(c), the Commonwealth may, in addition to any other rights provided in this Subsection, and subject to Section 36 (OWNERSHIP RIGHTS) of this Contract, require the Contractor to deliver to the Commonwealth in the manner and to the extent directed by the Contracting Officer, such reports and other documentation as the Contractor has specifically produced or specifically acquired for the performance of such part of the Contract as has been terminated.  Payment for such reports and documentation will be made consistent with the Contract.

  - The rights and remedies of the Commonwealth provided in this Section shall not be exclusive and are in addition to any other rights and remedies provided by law or under this Contract.

  - The Commonwealth’s failure to exercise any rights or remedies provided in this Section shall not be construed to be a waiver by the Commonwealth of its rights and remedies in regard to the event of default or any succeeding event of default.

  - Following exhaustion of the Contractor’s administrative remedies as set forth in Section 24 (CONTRACT CONTROVERSIES), the Contractor's exclusive remedy shall be to seek damages in the Board of Claims.

- BACKGROUND CHECKS

  - The Contractor must, at its expense, arrange for a background check for each of its employees, as well as the employees of any of its subcontractors, who will have access to Commonwealth IT facilities, either through on-site access or through remote access.  Background checks are to be conducted via the Request for Criminal Record Check form and procedure found at http://www.psp.pa.gov/Pages/Request-a-Criminal-History-Record.aspx.  The background check must be conducted prior to initial access and on an annual basis thereafter.

  - Before the Commonwealth will permit access to the Contractor, the Contractor must provide written confirmation that the background checks have been conducted.  If, at any time, it is discovered that an employee of the Contractor or an employee of a subcontractor of the Contractor has a criminal record that includes a felony or misdemeanor involving terroristic behavior, violence, use of a lethal weapon, or breach of trust/fiduciary responsibility or which raises concerns about building, system or personal security or is otherwise job-related, the Contractor shall not assign that employee to any Commonwealth facilities, shall remove any access privileges already given to the employee and shall not permit that employee remote access unless the Commonwealth consents to the access, in writing, prior to the access.  The Commonwealth may withhold its consent in its sole discretion.  Failure of the Contractor to comply with the terms of this Section on more than one occasion or Contractor’s failure to cure any single failure to the satisfaction of the Commonwealth may result in the Contractor being deemed in default of its Contract.

  - The Commonwealth specifically reserves the right of the Commonwealth to conduct or require background checks over and above that described herein.

- CONTRACT CONTROVERSIES

  - In the event of a controversy or claim arising from the Contract, the Contractor must, within six months after the cause of action accrues, file a written claim with the contracting officer for a determination.  The claim shall state all grounds upon which the Contractor asserts a controversy exists.  If the Contractor fails to file a claim or files an untimely claim, the Contractor is deemed to have waived its right to assert a claim in any forum.

  - The contracting officer shall review timely-filed claims and issue a final determination, in writing, regarding the claim.  The final determination shall be issued within 120 days of the receipt of the claim, unless extended by consent of the contracting officer and the Contractor.  The contracting officer shall send his/her written determination to the Contractor.  If the contracting officer fails to issue a final determination within the 120 days (unless extended by consent of the parties), the claim shall be deemed denied.  The contracting officer’s determination shall be the final order of the purchasing agency.

  - Within fifteen (15) days of the mailing date of the determination denying a claim or within 135 days of filing a claim if, no extension is agreed to by the parties, whichever occurs first, the Contractor may file a statement of claim with the Commonwealth Board of Claims.  Pending a final judicial resolution of a controversy or claim, the Contractor shall proceed diligently with the performance of the Contract in a manner consistent with the determination of the contracting officer and the Commonwealth shall compensate the Contractor pursuant to the terms of the Contract.

- CONFIDENTIALITY

  - The Contractor agrees to protect the confidentiality of the Commonwealth’s confidential information.  The Commonwealth agrees to protect the confidentiality of Contractor’s confidential information.  In order for information to be deemed confidential, the party claiming confidentiality must designate the information as “confidential” in such a way as to give notice to the other party (notice may be communicated by describing the information, and the specifications around its use or disclosure, in the SOW).  Neither party may assert that information owned by the other party is such party’s confidential information.  The parties agree that such confidential information shall not be copied, in whole or in part, or used or disclosed except when essential for authorized activities under this Contract and, in the case of disclosure, where the recipient of the confidential information has agreed to be bound by confidentiality requirements no less restrictive than those set forth herein.  Each copy of such confidential information shall be marked by the party making the copy with any notices appearing in the original.  Upon termination or cancellation of this Contract or any license granted hereunder, the receiving party will return to the disclosing party all copies of the confidential information in the receiving party’s possession, other than one copy, which may be maintained for archival purposes only, and which will remain subject to this Contract’s security, privacy, data retention/destruction and confidentiality provisions (all of which shall survive the expiration of this Contract).  Both parties agree that a material breach of these requirements may, after failure to cure within the time frame specified in this Contract, and at the discretion of the non-breaching party, result in termination for default pursuant to Section 22.c (DEFAULT), in addition to other remedies available to the non-breaching party.

  - Insofar as information is not otherwise protected by law or regulation, the obligations stated in this Section do not apply to information:

    - already known to the recipient at the time of disclosure other than through the contractual relationship;

    - independently generated by the recipient and not derived from the information supplied by the disclosing party;

    - known or available to the public, except where such knowledge or availability is the result of unauthorized disclosure by the recipient of the proprietary information;

    - disclosed to the recipient without a similar restriction by a third party who has the right to make such disclosure; or

    - required to be disclosed by the recipient by law, regulation, court order, or other legal process.

There shall be no restriction with respect to the use or disclosure of any ideas, concepts, know-how, or data processing techniques developed alone or jointly with the Commonwealth in connection with services provided to the Commonwealth under this Contract.

  - The Contractor shall use the following process when submitting information to the Commonwealth it believes to be confidential and/or proprietary information or trade secrets:

    - Prepare an un-redacted version of the appropriate document, and

    - Prepare a redacted version of the document that redacts the information that is asserted to be confidential or proprietary information or a trade secret, and

    - Prepare a signed written statement that states:

      - the attached document contains confidential or proprietary information or trade secrets;

      - the Contractor is submitting the document in both redacted and un-redacted format in accordance with 65 P.S. § 67.707(b); and

      - the Contractor is requesting that the document be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests.

    - Submit the two documents along with the signed written statement to the Commonwealth.

- INSURANCE

  - General.  Unless otherwise indicated in the Solicitation, the Contractor shall maintain at its expense and require its agents, contractors and subcontractors to procure and maintain, as appropriate, the following types and amounts of insurance, issued by companies acceptable to the Commonwealth and authorized to conduct such business under the laws of the Commonwealth:

    - Workers’ Compensation Insurance for all of the Contractor’s employees and those of any subcontractor engaged in performing Services in accordance with the Worker’s Compensation Act, Act of June 2, 1915, P.L. 736, No. 338, reenacted and amended June 21, 1939, P.L. 520, No. 281, as amended, 77 P.S.§§ 1—2708.

    - Commercial general liability insurance providing coverage from claims for damages for personal injury, death and property of others, including loss of use resulting from any property damage which may arise from its operations under this Contract, whether such operation be by the Contractor, by any agent, contractor or subcontractor, or by anyone directly or indirectly employed by either.  The limits of such insurance shall be in an amount not less than $500,000 per person and $2,000,000 per occurrence, personal injury and property damage combined.  Such policies shall be occurrence based rather than claims-made policies and shall name the Commonwealth of Pennsylvania as an additional insured, as its interests may appear.  The insurance shall not contain any endorsements or any other form designed to limit and restrict any action by the Commonwealth as an additional insured against the insurance coverages in regard to the Services performed for or Supplies provided to the Commonwealth.

    - Professional and Technology-Based Services Liability Insurance (insuring against damages and claim expenses as a result of claims arising from any actual or alleged wrongful acts in performing cyber and technology activities) in the amount of $2,000,000, per accident/occurrence/annual aggregate.

    - Professional Liability/Errors and Omissions Insurance in the amount of $2,000,000, per accident/occurrence/annual aggregate, covering the Contractor, its employees, agents, contractors, and subcontractors in the performance of all services.

    - Network/Cyber Liability Insurance (including coverage for Professional and Technology-Based Services Liability if not covered under Company’s Professional Liability/Errors and Omissions Insurance referenced above) in the amount of $3,000,000, per accident/occurrence/annual aggregate, covering the Contractor, its employees, agents, contractors, and subcontractors in the performance of all services.

    - Completed Operations Insurance in the amount of $2,000,000, per accident/occurrence/annual aggregate, covering the Contractor, its employees, agents, contractors, and subcontractors in the performance of all services.

    - Comprehensive crime insurance in an amount of not less than $5,000,000 per claim.

  - Certificate of Insurance.  Prior to commencing Services under the Contract, and annually thereafter, the Contractor shall provide the Commonwealth with a copy of each current certificate of insurance required by this section.  These certificates shall contain a provision that coverages afforded under the policies will not be canceled or changed in such a way to cause the coverage to fail to comply with the requirements of this section until at least 15 days’ prior written notice has been given to the Commonwealth.  Such cancellation or change shall not relieve the Contractor of its continuing obligation to maintain insurance coverage in accordance with this section.

  - Insurance coverage length.  The Contractor agrees to maintain such insurance for the life of the Contract

- Contractor RESPONSIBILITY PROGRAM

  - The Contractor certifies, for itself and all its subcontractors, that as of the date of its execution of this Bid/Contract, that neither the Contractor, nor any subcontractors, nor any suppliers are under suspension or debarment by the Commonwealth or any governmental entity, instrumentality, or authority and, if the Contractor cannot so certify, then it agrees to submit, along with its Bid, a written explanation of why such certification cannot be made.

  - The Contractor must also certify, in writing, that as of the date of its execution of this Bid/Contract, it has no tax liabilities or other Commonwealth obligations.

  - The Contractor’s obligations pursuant to these provisions are ongoing from and after the effective date of the contract through the termination date thereof.  Accordingly, the Contractor shall have an obligation to inform the Commonwealth if, at any time during the term of the Contract, it becomes delinquent in the payment of taxes, or other Commonwealth obligations, or if it or any of its subcontractors are suspended or debarred by the Commonwealth, the federal government, or any other state or governmental entity.  Such notification shall be made within 15 days of the date of suspension or debarment.

  - The failure of the Contractor to notify the Commonwealth of its suspension or debarment by the Commonwealth, any other state, or the federal government shall constitute an event of default of the Contract with the Commonwealth.

  - The Contractor agrees to reimburse the Commonwealth for the reasonable costs of investigation incurred by the Office of State Inspector General for investigations of the Contractor’s compliance with the terms of this or any other agreement between the Contractor and the Commonwealth, which results in the suspension or debarment of the Contractor.  Such costs shall include, but shall not be limited to, salaries of investigators, including overtime; travel and lodging expenses; and expert witness and documentary fees.  The Contractor shall not be responsible for investigative costs for investigations that do not result in the Contractor’s suspension or debarment.

  - The Contractor may obtain a current list of suspended and debarred Commonwealth contractors by either searching the internet at http://www.dgs.state.pa.us or contacting the:

Department of General Services

Office of Chief Counsel

603 North Office Building

Harrisburg, PA  17125

Telephone No. (717) 783-6472

FAX No. (717) 787-9138

- OFFSET PROVISION FOR COMMONWEALTH CONTRACTS

The Contractor agrees that the Commonwealth may set off the amount of any state tax liability or other obligation of the Contractor or its subsidiaries to the Commonwealth against any payments due the Contractor under any contract with the Commonwealth.

- TAXES-FEDERAL, STATE, AND LOCAL

The Commonwealth is exempt from all excise taxes imposed by the Internal Revenue Service and has accordingly registered with the Internal Revenue Service to make tax-free purchases under registration No. 23-23740001-K.  With the exception of purchases of the following items, no exemption certificates are required and none will be issued: undyed diesel fuel, tires, trucks, gas-guzzler emergency vehicles, and sports fishing equipment.  The Commonwealth is also exempt from Pennsylvania sales tax, local sales tax, public transportation assistance taxes, and fees and vehicle rental tax.  The Department of Revenue regulations provide that exemption certificates are not required for sales made to governmental entities and none will be issued.  Nothing in this Section is meant to exempt a construction contractor from the payment of any of these taxes or fees which are required to be paid with respect to the purchase, use, rental or lease of tangible personal property or taxable services used or transferred in connection with the performance of a construction contract.

- LIMITATION OF LIABILITY

  - The Contractor’s liability to the Commonwealth under this Contract shall be limited to the greater of $250,000 or the value of this Contract (including any amendments).  This limitation will apply, except as otherwise stated in this Section, regardless of the form of action, whether in contract or in tort, including negligence.  This limitation does not, however, apply to damages for:

    - bodily injury;

    - death;

    - intentional injury;

    - damage to real property or tangible personal property for which the Contractor is legally liable; or

    - the Contractor’s indemnity of the Commonwealth for patent, copyright, trade secret, or trademark protection.

  - In no event will the Contractor be liable for consequential or incidental damages unless otherwise specified in the RFP.  Except as set out in Section 32 (VIRUS; MALICIOUS, MISCHIEVOUS OR DESTRUCTIVE PROGRAMMING), the Contractor will not be liable for damages due to lost records or data, unless otherwise specified in the RFP.  Notwithstanding the foregoing, the Contractor shall provide reasonable assistance to the Commonwealth in restoring such lost records or data to their most recent backup copy.

- COMMONWEALTH HELD HARMLESS

  - The Contractor shall hold the Commonwealth harmless from and indemnify the Commonwealth against any and all third party claims, demands and actions based upon or arising out of any activities performed by the Contractor and its employees and agents under this Contract, provided the Commonwealth gives Contractor prompt notice of any such claim of which it learns.  Pursuant to the Commonwealth Attorneys Act (71 P.S. § 732-101, et seq.), the Office of Attorney General (OAG) has the sole authority to represent the Commonwealth in actions brought against the Commonwealth.  The OAG may, however, in its sole discretion and under such terms as it deems appropriate, delegate its right of defense.  If OAG delegates the defense to the Contractor, the Commonwealth will cooperate with all reasonable requests of Contractor made in the defense of such suits.

  - Notwithstanding the above, neither party shall enter into any settlement without the other party’s written consent, which shall not be unreasonably withheld.  The Commonwealth may, in its sole discretion, allow the Contractor to control the defense and any related settlement negotiations.

- VIRUS, MALICIOUS, MISCHIEVOUS OR DESTRUCTIVE PROGRAMMING

  - Notwithstanding any other provision in this Contract to the contrary, if the Contractor or any of its employees, subcontractors or consultants introduces a virus or malicious, mischievous or destructive programming into the Commonwealth’s software or computer networks and has failed to comply with the Commonwealth software security standards, and provided further that the Commonwealth can demonstrate that the virus or malicious, mischievous or destructive programming was introduced by the Contractor or any of its employees, subcontractors or consultants, the Contractor shall be liable for any damage to any data and/or software owned or licensed by the Commonwealth.   The Contractor shall be liable for any damages incurred by the Commonwealth including, but not limited to, the expenditure of Commonwealth funds to eliminate or remove a computer virus or malicious, mischievous or destructive programming that result from the Contractor’s failure to take proactive measures to keep virus or malicious, mischievous or destructive programming from originating from the Contractor, its servants, agents or employees through appropriate firewalls and maintenance of anti-virus software and software security updates (such as operating systems security patches, etc.).  In the event of destruction or modification of software, the Contractor shall eliminate the virus, malicious, mischievous or destructive programming, restore the Commonwealth’s software, and be liable to the Commonwealth for any resulting damages.  The Contractor shall be responsible for reviewing Commonwealth software security standards in effect at the commencement of the Contract and complying with those standards.  The Contractor’s liability shall cease if the Commonwealth has not fully complied with its own software security standards.

  - The Contractor shall perform a security scan on any software or computer program developed by the Contractor or its subcontractors in a country other than the United States of America that may come in contact with the Commonwealth’s software or computer networks.  Contractor shall perform such security scan prior to introducing any such software or computer program into a Commonwealth development environment, test environment or production environment.  The results of these security scans will be provided to the Commonwealth prior to installing into any Commonwealth development environment, test environment or production environment.  The Commonwealth may perform, at its discretion, additional security scans on any software or computer program prior to installing in a Commonwealth environment as listed above.

  - The Commonwealth may, at any time, audit, by a means deemed appropriate by the Commonwealth, any computing devices being used by representatives of the Contractor to provide services to the Commonwealth that will be connected to a Commonwealth network for the sole purpose of determining whether those devices have anti-virus software with current virus signature files and the current minimum operating system patches or workarounds have been installed.  Devices found to be out of compliance will immediately be disconnected and will not be permitted to connect or reconnect to the Commonwealth network until the proper installations have been made.  The Commonwealth shall not install any software or monitoring tools on the Contractor’s equipment without the Contractor’s written consent to do so.

  - The Contractor may use the anti-virus software used by the Commonwealth to protect Contractor’s computing devices used in the course of providing services to the Commonwealth. It is understood that the Contractor may not install the software on any computing device not being used to provide services to the Commonwealth, and that all copies of the software will be removed from all devices upon termination of this Contract.

  - Neither the Commonwealth nor the Issuing Agency will be responsible for any damages to the Contractor’s computers, data, software, etc. caused as a result of the installation of the Commonwealth’s anti-virus software or monitoring software on the Contractor’s computers.

- PATENT, COPYRIGHT, TRADEMARK, AND TRADE SECRET PROTECTION

  - The Contractor shall hold the Commonwealth harmless from any suit or proceeding which may be brought by a third party against the Commonwealth, its departments, officers or employees for the alleged infringement of any United States or foreign patents, copyrights, or trademarks, or for a misappropriation of trade secrets arising out of performance of this Contract, including all work, services, materials, reports, studies, and computer programs provided by the Contractor, and in any such suit or proceeding will satisfy any final award for such infringement, including costs.  The Commonwealth agrees to give Contractor prompt notice of any such claim of which it learns.  Pursuant to the Commonwealth Attorneys Act 71 P.S. § 732-101, et seq., the Office of Attorney General (OAG) has the sole authority to represent the Commonwealth in actions brought against the Commonwealth.  The OAG may, however, in its sole discretion and under the terms it deems appropriate, delegate its right of defense.  If OAG delegates the defense to the Contractor, the Commonwealth will cooperate with all reasonable requests of Contractor made in the defense of such suits.  No settlement which prevents the Commonwealth from continuing to use the Developed Materials as provided herein shall be made without the Commonwealth's prior written consent.  In all events, the Commonwealth shall have the right to participate in the defense of any such suit or proceeding through counsel of its own choosing.  It is expressly agreed by the Contractor that, in the event it requests that the Commonwealth to provide support to the Contractor in defending any such claim, the Contractor shall reimburse the Commonwealth for all expenses (including attorneys' fees, if such are made necessary by the Contractor’s request) incurred by the Commonwealth for such support.  If OAG does not delegate the defense of the matter, the Contractor’s obligation to indemnify ceases.  The Contractor will, at its expense, provide whatever cooperation OAG requests in the defense of the suit.

  - The Contractor agrees to exercise reasonable due diligence to prevent claims of infringement on the rights of third parties.  The Contractor certifies that, in all respects applicable to this Contract, it has exercised and will continue to exercise due diligence to ensure that all works produced under this Contract do not infringe on the patents, copyrights, trademarks, trade secrets or other proprietary interests of any kind which may be held by third parties.  The Contractor also agrees to certify that work produced for the Commonwealth under this contract shall be free and clear from all claims of any nature.

  - If the defense of the suit is delegated to the Contractor, the Contractor shall pay all damages and costs awarded therein against the Commonwealth.  If information and assistance are furnished by the Commonwealth at the Contractor’s written request, it shall be at the Contractor’s expense, but the responsibility for such expense shall be only that within the Contractor’s written authorization.

  - If, in the Contractor’s opinion, the products, materials, reports, studies, or computer programs furnished hereunder are likely to or do become subject to a claim of infringement of a United States patent, copyright, or trademark, or for a misappropriation of trade secret, then without diminishing the Contractor’s obligation to satisfy any final award, the Contractor may, at its option and expense, substitute functional equivalents for the alleged infringing products, materials, reports, studies, or computer programs or, at the Contractor’s option and expense, obtain the rights for the Commonwealth to continue the use of such products, materials, reports, studies, or computer programs.

  - If any of the products, materials, reports, studies, or computer programs provided by the Contractor are in such suit or proceeding held to constitute infringement and the use or publication thereof is enjoined, the Contractor shall, at its own expense and at its option, either procure the right to publish or continue use of such infringing products, materials, reports, studies, or computer programs, replace them with non-infringing items, or modify them so that they are no longer infringing.

  - If the Contractor is unable to do any of the preceding, the Contractor agrees to pay the Commonwealth:

    - any amounts paid by the Commonwealth less a reasonable amount based on the acceptance and use of the deliverable;

    - any license fee less an amount for the period of usage of any software; and

    - the prorated portion of any service fees representing the time remaining in any period of service for which payment was made.

  - The obligations of the Contractor under this Section continue without time limit and survive the termination of this contract.

  - Notwithstanding the above, the Contractor shall have no obligation for:

    - modification of any product, service, or deliverable provided by the Commonwealth;

    - any material provided by the Commonwealth to the Contractor and incorporated into, or used to prepare, a product, service, or deliverable;

    - use of the product, service, or deliverable in other than its specified operating environment;

    - the combination, operation, or use of the product, service, or deliverable with other products, services, or deliverables not provided by the Contractor as a system or the combination, operation, or use of the product, service, or deliverable, with any products, data, or apparatus that the Contractor did not provide;

    - infringement of a non-Contractor product alone;

    - the Commonwealth’s distribution, marketing or use beyond the scope contemplated by the Contract; or

    - the Commonwealth’s failure to use corrections or enhancements made available to the Commonwealth by the Contractor at no charge.

  - The obligation to indemnify the Commonwealth, under the terms of this Section, shall be the Contractor’s sole and exclusive obligation for the infringement or misappropriation of intellectual property.

- SENSITIVE INFORMATION

  - The Contractor shall not publish or otherwise disclose, except to the Commonwealth or the Contractor’s subcontractors and except matters of public record (which is to be determined entirely in the discretion of the Commonwealth), any information or data obtained hereunder from private individuals, organizations, or public agencies.

  - The parties shall not use or disclose any information about a recipient receiving services from, or otherwise enrolled in, a Commonwealth program affected by or benefiting from services under this Contract for any purpose not connected with the parties’ Contract responsibilities except with consent pursuant to applicable state and federal law and regulations.  All documents associated with direct disclosures of this kind must be announced to and open for inspection by the Commonwealth.

  - Contractor will comply with all federal or state laws related to the use and disclosure of information, including information that constitutes Protected Health Information (PHI) as defined by the Health Insurance Portability and Accountability Act (HIPAA).  Further, by signing this Contract, the Contractor agrees to the terms of the Business Associate Agreement, which is incorporated into this Contract as Exhibit A.  It is understood that Exhibit A is only applicable if indicated in the procurement documents.

  - Rights and obligations of the parties under this Section 34 survive the termination of this Contract

- DATA BREACH OR LOSS

  - Contractor shall comply with all applicable data protection, data security, data privacy and data breach notification laws, including but not limited to the Breach of Personal Information Notification Act, Act of December 22, 2005, P.L. 474, No. 94,as amended, 73 P.S. §§ 2301—2329.

  - For Data and Confidential Information in the possession, custody, and control of the Contractor or its employees, agents, and/or subcontractors:

    - The Contractor shall report unauthorized access, use, release, loss, destruction or disclosure of Data or Confidential Information (“Incident”) to the Commonwealth within two (2) hours of when the Contractor knows of or reasonably suspects such Incident, and the Contractor must immediately take all reasonable steps to mitigate any potential harm or further access, use, release, loss, destruction or disclosure of such Data or Confidential Information.

    - Contractor shall provide timely notice to all individuals that may require notice under any applicable law or regulation as a result of an Incident.  The notice must be pre-approved by the Commonwealth.  At the Commonwealth’s request, Contractor shall, at its sole expense, provide credit monitoring services to all individuals that may be impacted by any Incident requiring notice.

    - Contractor shall be solely responsible for any costs, losses, fines, or damages incurred by the Commonwealth due to Incidents.

  - As to Data and Confidential Information fully or partially in the possession, custody, or control of the Contractor and the Commonwealth, the Contractor shall diligently perform all of the duties required in this Section (DATA BREACH OR LOSS) in cooperation with the Commonwealth, until the time at which a determination of responsibility for the Incident, and for subsequent action regarding the Incident, is made final

- CONTRACT CONSTRUCTION

The provisions of this Contract shall be construed in accordance with the provisions of all applicable laws and regulations of the Commonwealth of Pennsylvania.  However, by executing this Contract, the Contractor agrees that it has and will continue to abide by the intellectual property laws of the United States of America.

- OWNERSHIP RIGHTS

#### Ownership of Properties

    - All “Developed Works” shall be owned according to the provisions set forth in this Section 36.

    - All software owned by the Commonwealth or its licensors (“Commonwealth Software”) as of the Effective Date, shall be and shall remain the exclusive property of the Commonwealth or its licensors, and Contractor shall acquire no rights or interests in the Commonwealth Software or Tools or that of its licensors by virtue of this Contract except as described in this Section or in another provision set forth in this Contract.  The Contractor shall not use any Commonwealth Software, Commonwealth Tools or software or tools of its licensors for any purpose other than for completion of work to be performed under this Contract.  In the use of Commonwealth Software, Commonwealth Tools or software or tools of its licensors, Contractor will be bound by the confidentiality provisions of this Contract.

  - Definitions

    - Software—For the purposes of this Contract, the term “software” means a collection of one or more programs, databases or microprograms fixed in any tangible medium of expression that comprises a sequence of instructions (source code) to carry out a process in, or convertible into, a form executable by an electronic computer (object code).

    - Data—For the purposes of this Contract, the term “data” means any recorded information, regardless of form, the media on which it may be recorded, or the method of recording.

    - Technical Data—For purposes of this Contract, the term “technical data” means any specific information necessary for the development, production or use of the Commonwealth Software.

# Commonwealth Property—Non-Exclusive, License Grant and Restrictions

During the term of this Contract, Commonwealth grants to Contractor for the limited purpose of providing the Services covered under this Contract, a limited, nonexclusive, nontransferable, royalty-free right (subject to the terms of any third party agreement to which the Commonwealth is a party) to do the following:

    - Obtain access to and use of the Commonwealth Software in accordance with the terms of this Contract.

    - Reproduce the Commonwealth Software for archival purposes or for other purposes expressly provided for under this Contract.

    - Modify the Commonwealth Software consistent with the terms and conditions of this Contract provided that Contractor agrees to assign to the Commonwealth, its rights, if any, in any derivative works resulting from Contractor’s modification of the Commonwealth Software.  Contractor agrees to execute any documents required to evidence this assignment and to waive any moral rights and rights of attribution provided for in Section 106A of Title 17 of the United States Code, the Copyright Act of 1976.

    - Allow the Contractor’s subcontractors approved by the Commonwealth to obtain access to the Commonwealth Software for the purposes of complying with the terms and conditions of this Contract; provided, however, that neither Contractor nor any of its subcontractors may decompile or reverse engineer, or attempt to decompile or reverse engineer, any of the Commonwealth Software.  Commonwealth hereby represents that it has the authority to provide the license grant and rights set forth in this Section.

    - To the extent that Contractor uses Commonwealth Software, Commonwealth Tools or software or tools of its licensor, Contractor agrees to protect the confidentiality of these works and maintain these proprietary works with the strictest confidence.

  - Impact of Third Party Agreements

Subject to the terms of any third party agreement to which the Commonwealth is a party, (i) the Commonwealth shall, at no cost to Contractor, provide Contractor with access to the Commonwealth Software in the form in use by Commonwealth as of the Effective Date of this Contract and, (ii) Contractor, as part of the Services to be rendered under this Contract, shall compile and, as changes are made, update a list of all of the Commonwealth Software then in use by Contractor or any of its subcontractors in connection with Contractor’s performance of the Services required by this Contract.

  - Reservation of Rights

All rights, not expressly granted here to Contractor on a nonexclusive basis, including the right to grant non-exclusive licenses and other rights are reserved by the Commonwealth.

### Termination of Commonwealth License Grant

Upon the expiration or termination for any reason of Contractor’s obligation to provide the Services under this Contract, all rights granted to Contractor in this Section 36 (OWNERSHIP RIGHTS) shall immediately cease.  Contractor shall, at no cost to Commonwealth, deliver to Commonwealth all of the Commonwealth Software and Tools (including any related source code then in Contractor’s possession or under its control) in the form in use as of the Effective Date of such expiration or termination.  Within fifteen (15) calendar days after termination, Contractor shall provide the Commonwealth with a current copy of the list of Commonwealth Software in use as of the date of such expiration or termination.  Concurrently therewith, Contractor shall destroy or erase all other copies of any of the Commonwealth Software then in Contractor’s possession or under its control unless otherwise instructed by Commonwealth, in writing; provided, however, that Contractor may retain one archival copy of such Commonwealth Software and Tools, until final resolution of any actively asserted pending disputes between the Parties, such retention being for the sole purpose of resolving such disputes.

  - Effect of License Grant Termination

Consistent with the provisions of this Section, Contractor shall refrain from manufacturing, copying, marketing, distributing, or use of any Commonwealth Software or any other work which incorporates the Commonwealth Software.  The obligations of this Section 36 (OWNERSHIP RIGHTS) shall survive any termination of this Contract.

## Use of Contractor-Owned Software

All software owned by Contractor (Contractor Software) and tools owned by Contractor (Contractor Tools, as defined in paragraph (i) below) prior to the Effective Date of this Contract shall be and shall remain the exclusive property of Contractor.  The Commonwealth shall acquire no rights or interests in the Contractor Software or the Contractor Tools by virtue of this Contract except as set forth in this Section.

  - Definition of Contractor Tools

Contractor Tools is defined as any tools, both in object code and source code form, which Contractor has previously developed, or which Contractor independently develops or licenses from a third party, excluding any tools that Contractor creates pursuant to this Contract.  Contractor Tools includes but is not limited to, methodologies, information, concepts, and toolbars for maneuvering between pages, search engines, JAVA applets, and ActiveX controls.

## Required Reports, Records and Inventory of Contractor Tools and Contractor

## Software

    - Contractor must provide a list of all Contractor Tools and Contractor Software to be delivered in connection with the deliverables or Developed Materials prior to commencing any work under the Contract.  Contractor must also provide a list of all other Contractor Tools and Contractor Software intended to be used by Contractor to provide the services under this Contract but will not become part of or necessary for the use of the Developed Materials.  All Contractor Tools and Contractor Software necessary to use deliverables or Developed Materials shall be delivered to the Commonwealth along with the license set forth in Section 36(k).  Contractor may amend these lists from time to time while the Contract is being carried out or upon its completion.  In the event that the Contractor fails to list a Contractor Tool, but can demonstrate that such tool was independently developed by Contractor prior to the Contract on which it was used, Contractor shall nevertheless retain complete ownership of such Contractor Tool that is necessary to use the deliverables or Developed Materials, provided that notice is given to the Commonwealth prior to its use on the Contract.   Any Contractor Tools or Contractor Software not included on the lists will be deemed to have been created under this Contract.

    - As part of its response to a RFP, the Contractor will provide a list of all software and tools that are commercially available and which are required to support the deliverables or Developed Materials.

    - During the term of this Contract, Contractor shall maintain at its principal office books of account and records showing its actions under this Contract.  Upon reasonable notice by Commonwealth, Contractor shall allow Commonwealth to inspect these records and accounts for purposes of verifying the accuracy of such accounts and records.

    - In the event that Contractor fails to list a Contractor Tool or Contractor Software, but is able to demonstrate that such tool or software was independently developed by Contractor prior to the Effective Date of this Contract, Contractor shall retain complete ownership of such Contractor Tool or Contractor Software that is necessary to use the deliverables or Developed Works, provided that notice is given to the Commonwealth prior to use on the Contract.

## Expiration or Termination NonExclusive License Grant—Non-Commercial Contractor Tools and Software

Upon the expiration or termination for any reason of Contractor’s obligation to provide the Services under this Contract, and at the request of Commonwealth, Contractor shall (i) grant to Commonwealth a paid-up, nonexclusive, nontransferable license to use, modify, prepare derivative works and unless Commonwealth terminates this Contract without cause, grant to third parties engaged by Commonwealth the right to use, modify, and prepare derivative works based upon all or any portion of the non-commercially available Contractor Software and the non-commercially available Contractor Tools owned by Contractor and used by Contractor in connection with the Services, the foregoing rights being granted to the extent reasonably necessary to facilitate Commonwealth’s or such third party’s completion of and maintenance of the Services to be provided by Contractor under this Contract immediately prior to such expiration or termination and (ii) deliver to Commonwealth the object code version of such non-commercially available Contractor Software and such non-commercially available Contractor Tools in the form used by Contractor in connection with the Services immediately prior to such expiration or termination to allow the Commonwealth to complete and maintain such work.  If Commonwealth enters into a contract that allows for the use of the Contractor Software or Contractor Tools for which a license is granted under this Section 36 (OWNERSHIP RIGHTS), the Commonwealth will include a provision in that contract that limits the use of the Contractor Software or Contractor Tools as delineated in this Section.

  - Rules of Usage for Developed Works

    - If Developed Works modify, improve, or enhance application software programs or other materials generally licensed by the Contractor, then such Developed Works shall be the property of the Contractor, and Contractor hereby grants Commonwealth an irrevocable, nonexclusive, worldwide, fully paid-up license (to include source code and relevant documentation) in perpetuity to use, modify, execute, reproduce, display, perform, prepare derivative works from and distribute, within the Commonwealth, of such Developed Works.  For purposes of distribution under the license grant created by this section, Commonwealth includes any government agency, department, instrumentality, division, unit or other office that is part of the Commonwealth of Pennsylvania, together with the State System of Higher Education (including any of its universities), any county, borough, commonwealth, city, municipality, town, township special purpose district, or other similar type of governmental instrumentality located within the geographical boundaries of the Commonwealth of Pennsylvania.  If federal funds are used in creation of the Developed Works, the Commonwealth also includes any other state government as well as the federal government.

    - If Developed Works modify, improve, or enhance application software

or other materials not licensed to the Commonwealth by the Contractor, then such modifications, improvements and enhancements shall be the property of the Commonwealth or its licensor.  To the extent Commonwealth owns the software or other materials, it hereby grants to Contractor an irrevocable, nonexclusive, worldwide, fully paid-up license to use, modify, execute, reproduce, display, perform, prepare derivative works from, and distribute copies of such Developed Works.  To the extent Commonwealth has a license to the software or other materials, and to the extent that it, in its sole discretion determines it is able to do so the Commonwealth will grant to Contractor an irrevocable, nonexclusive, worldwide, fully paid-up license to use, modify, execute, reproduce, display, perform and distribute copies of such Developed Works.

    - If Developed Works have been funded by Commonwealth, to any extent, with either Commonwealth or federal funds, and the Developed Works do not include pre-existing materials generally licensed by the Contractor, then the Commonwealth shall have all right, title, and interest (including ownership of copyright and trademark) to such Developed Works and the Commonwealth hereby grants to Contractor an irrevocable, nonexclusive, worldwide, fully paid-up license to use, modify, execute, reproduce, display, perform, prepare derivative works from, and distribute copies of such Developed Works.  The Commonwealth shall exclusively own all software products first developed under the terms of this contract by the Contractor, its subcontractors or other third party vendors that are specifically developed for, engineered and integrated into the Developed Works.

    - When the Developed Work is a report provided by a research company that was provided under this Contract, but which was not developed specifically for the Commonwealth under this Contract, the ownership of the Developed Work will remain with the Contractor, provided, however, that the Commonwealth has the right to copy and distribute the Developed Work within the Commonwealth.

  - Copyright Ownership—Developed Works Developed as Part of the Scope of Work for the Project, including Developed Works developed by Subcontractors, are the sole and exclusive property of the Commonwealth and shall be considered “works made for hire” under the United States Copyright Act of 1976, as amended, 17 United States Code.  In the event that the Developed Works do not fall within the specifically enumerated works that constitute works made for hire under the United States copyright laws, Contractor agrees to assign and, upon their authorship or creation, expressly and automatically assigns all copyright interests, proprietary rights, trade secrets, and other right, title, and interest in and to such Developed Works to Commonwealth.  Contractor further agrees that it will have its Subcontractors assign, and upon their authorship or creation, expressly and automatically assign all copyright interest, proprietary rights, trade secrets, and other right, title, and interest in and to the Developed Works to the Commonwealth.  Commonwealth shall have all rights accorded an owner of copyright under the United States copyright laws including, but not limited to, the exclusive right to reproduce the Developed Works in multiple copies, the right to distribute, copies by sales or other transfers, the right to register all copyrights in its own name as author in the United States and in foreign countries, the right to prepare derivative works based upon the Developed Works and the right to display the Developed Works.  The Contractor further agrees that it will include this requirement in any subcontractor or other agreement with third parties who in any way participate in the creation or development of Developed Works.  Upon completion or termination of this Contract, Developed Works shall immediately be delivered by Contractor to the Commonwealth.  Contractor warrants that the Developed Works are original and do not infringe any copyright, patent, trademark, or other intellectual property right of any third party and are in conformance with the intellectual property laws of the United States.

  - Patent Ownership

    - Contractor and its subcontractors shall retain ownership to patentable items, patents, processes, inventions or discoveries (collectively, the Patentable Items) made by the Contractor during the performance of this Contract.  Notwithstanding the foregoing, the Commonwealth shall be granted a nonexclusive, nontransferable, royalty free license to use or practice the Patentable Items.  Commonwealth may disclose to third parties any such Patentable Items made by Contractor or any of its subcontractors under the scope of work for the Project that have been previously publicly disclosed.  Commonwealth understands and agrees that any third party disclosure will not confer any license to such Patentable Items.

    - Contractor shall not use any computer program, code, or any works developed by or for Contractor independently of this Contract (“Pre-Existing Materials”) in the performance of the Services under this Contract, without the express written consent of the Commonwealth.  Any Pre-Existing Materials used by Contractor for performance of Services under this Contract without Commonwealth consent shall be deemed to be Developed Works as that term is used in this Section.  In the event that Commonwealth provides such consent, Contractor shall retain any and all rights in such Pre-Existing Materials.

  - Federal Government Interests

It is understood that certain funding under this Contract may be provided by the federal government.  Accordingly, the rights to Developed Works or Patentable Items of Contractors or subcontractors hereunder will be further subject to government rights as set forth in 37 C.F.R. Section 401, and other applicable statutes.

  - Usage Rights for Know-How and Technical Information

Either Party, in the ordinary course of conducting business, may use any ideas, concepts, know-how, methodologies, processes, components, technologies, algorithms, designs, modules or techniques not otherwise covered by this Section relating to the Services which Contractor or Commonwealth (alone or jointly with the Commonwealth) develops or learns in connection with Contractor’s provision of Services to Commonwealth under this Contract.

  - Commonwealth Intellectual Property Protection

Contractor acknowledges Commonwealth’s exclusive right, title and interest, including without limitation copyright and trademark rights, in and to Commonwealth Software, Commonwealth Tools and the Developed Works developed under the provisions of this Section, shall not in any way, at any time, directly or indirectly, do or cause to be done any act or thing contesting or in any way impairing or tending to impair any part of said right, title, and interest, and shall not use or disclose the Commonwealth Software, Commonwealth Tools, or the Developed Works without Commonwealth’s written consent, which consent may be withheld by the Commonwealth for any reason.  Further, Contractor shall not in any manner represent that Contractor has any ownership interest in the Commonwealth Software, Commonwealth Tools, or the Developed Works.  This provision is a material part of this Section.

  - Contractor Intellectual Property Protection

Commonwealth acknowledges that it has no ownership rights in the Contractor Software or Contractor Tools other than those set forth in this Contract, or as may be otherwise granted in writing.

  - Source Code and Escrow Items Obligations

Simultaneously with delivery of the Developed Works to Commonwealth, Contractor shall deliver a true, accurate and complete copy of all source codes relating to the Developed Works.  To the extent that the Developed Works include application software or other materials generally licensed by the Contractor, then the source code shall be placed in escrow, subject to the terms and conditions of an Escrow Agreement to be executed by the Parties and an Escrow Agent that is acceptable to the Commonwealth.

  - Contractor’s Copyright Notice Obligations

Contractor will affix the following Copyright Notice to the Developed Works developed under this Section and all accompanying documentation: “Copyright ( [year] by the Commonwealth of Pennsylvania.  All Rights Reserved.”  This notice shall appear on all tangible versions of the Developed Works delivered under this Contract and any associated documentation.  It shall also be programmed into any and all Developed Works delivered hereunder so that it appears at the beginning of all visual displays of such Developed Works.

  - Commercial Software

If a product or deliverable under this Contract is commercially available software or requires commercially available software for use and the Contractor is the licensor of the software, Contractor shall enter into a license agreement with the Commonwealth that incorporates Exhibit B (Software License Requirements) as a material part of the software license agreement.  If a product or deliverable under this Contract is commercially available software or requires commercially available software for use and the Contractor is not the licensor of the software, the Contractor hereby agrees that, before it incorporates such software into a deliverable, Contractor will inform the licensor of the software that it will be required to enter into a software license agreement with the Commonwealth that incorporates Exhibit B (Software License Requirements) as a material part of the licensor’s software license agreement.

- PUBLICATION RIGHTS AND/OR COPYRIGHTS

  - Except as otherwise provided in Section 36 (OWNERSHIP RIGHTS), the Contractor shall not publish any of the results of the work without the written permission of the Commonwealth.  The publication shall include the following statement:  “The opinions, findings, and conclusions expressed in this publication are those of the author and not necessarily those of the Commonwealth of Pennsylvania.”  The Contractor shall not include in the documentation any copyrighted matter, unless the Contractor provides the Commonwealth with written permission of the copyright owner.

  - Except as otherwise provided in Section 36 (OWNERSHIP RIGHTS) and the confidentiality provisions of Section 25 (CONFIDENTIALITY), the Commonwealth shall have unrestricted authority to reproduce, distribute, and use any submitted report or data designed or developed and delivered to the Commonwealth as part of the performance of the Contract.

  - Rights and obligations of the parties under this Section 37 survive the termination of this Contract.

- CHANGE OF OWNERSHIP OR INSOLVENCY

In the event that the Contractor should change ownership for any reason whatsoever, the Commonwealth shall have the exclusive option of continuing under the terms and conditions of this Contract with the Contractor or its successors or assigns for the full remaining term of this Contract, or continuing under the terms and conditions of this Contract with the Contractor or its successors or assigns for such period of time as is necessary to replace the products, materials, reports, studies, or computer programs, or immediately terminating this Contract.  Nothing in this section limits the Commonwealth’s exercise of any rights that the Commonwealth may have under Section 22 (TERMINATION).

- OFFICIALS NOT TO BENEFIT

No official or employee of the Commonwealth and no member of its General Assembly who exercises any functions or responsibilities under this Contract shall participate in any decision relating to this Contract which affects their personal interest or the interest of any corporation, partnership, or association in which they are, directly or indirectly, interested; nor shall any such official or employee of the Commonwealth or member of its General Assembly have any interest, direct or indirect, in this Contract or the proceeds thereof.

- INDEPENDENT CAPACITY OF CONTRACTOR

  - The parties to this Contract agree that the services performed by the Contractor under the terms of this Contract are performed as an independent Contractor.  The Services performed by the Contractor are performed neither as an employee of the Commonwealth of Pennsylvania nor as a partnership or joint venture between the Commonwealth and the Contractor.

  - Except as otherwise provided by the terms of this Contract, the Commonwealth shall have no control over the manner in which the contractual Services are performed by the Contractor, or any subcontractor.  Any job specifications or standards of work attached to or incorporated into this Contract or any subcontracting restrictions contained in this Contract shall not be construed as the Commonwealth’s direction or control over the manner of the performance of services provided by the Contractor.

- COMPLIANCE WITH LAWS

The Contractor shall comply with all federal, state, and local laws applicable to its Services, including, but not limited to, all statutes, regulations and rules that are in effect as of the Effective Date of the Contract and shall procure at its expense all licenses and all permits necessary for the fulfillment of its obligation.

- THE AMERICANS WITH DISABILITIES ACT

During the term of this Contract, the Contractor agrees as follows:

  - Pursuant to federal regulations promulgated under the authority of The Americans With Disabilities Act, 28 C.F.R.§ 35.101, et seq., the Contractor understands and agrees that no individual with a disability shall, on the basis of the disability, be excluded from participation in this Contract or from activities provided for under this Contract.  As a condition of accepting and executing this Contract, the Contractor agrees to comply with the General Prohibitions Against Discrimination, 28 C.F.R. § 35.130, and all other regulations promulgated under Title II of The Americans With Disabilities Act which are applicable to the benefits, services, programs, and activities provided by the Commonwealth of Pennsylvania through Contracts with outside Contractors.

  - The Contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth of Pennsylvania from losses, damages, expenses claims, demands, suits, and actions brought by any party against the Commonwealth of Pennsylvania as a result of the Contractor’s failure to comply with the provisions of subsection (a) above.

- EXAMINATION OF RECORDS

  - The Contractor agrees to maintain, using its standard procedures, and in accordance with Generally Accepted Accounting Principles, books, records, documents, and other evidence pertaining to the charges under this Contract to the extent and in such detail as will properly reflect all charges for which reimbursement is claimed under the provisions of this Contract.

  - The Contractor agrees to make available at the office of the Contractor at all reasonable times, and upon reasonable written notice, during the term of this Contract and the period set forth in Section 43(c) below, any of the records for inspection, audit, or reproduction by any authorized Commonwealth representative.  To the extent allowed by law, the Commonwealth agrees to maintain any documents so provided in accordance with the confidentiality provisions in Section 25 (CONFIDENTIALITY).

  - The Contractor shall preserve and make available its records for a period of three (3) years from the date of final payment under this Contract:

    - If this Contract is completely or partially terminated, the records relating to the work terminated shall be preserved and made available for a period of three (3) years from the date of any resulting final settlement.

    - Non-privileged records which relate to litigation or the settlement of claims arising out of the performance of this Contract, or charges under this Contract as to which exception has been taken by the auditors, shall be retained by the Contractor until such litigation, claims, or exceptions have been finally resolved.

  - Except for documentary evidence retained pursuant to Section 43(c)(2) above, the Contractor may in fulfillment of its obligation to retain its records as required by this Section substitute photographs, microphotographs, or other authentic reproductions of such records, after the expiration of two (2) years following the last day of the month of reimbursement to the Contractor of the invoice or voucher to which such records relate, unless a shorter period is authorized by the Commonwealth with the concurrence of its auditors.

  - The provisions of this Section shall be applicable to and included in each subcontract hereunder.  The term “subcontract” as used in this contract only, excludes purchase orders not exceeding $1,000 and subcontracts or purchase orders for public utility services at rates established for uniform applicability to the general public.

- SINGLE AUDIT ACT OF 1984

In compliance with the Single Audit Act of 1984, the Contractor agrees to the following:

  - This Contract is subject to audit by federal and state agencies or their authorized representative in accordance with the auditing standards promulgated by the Comptroller General of the United States and specified in Government Auditing Standards, 1994 Revisions (Yellow Book).

  - The audit requirement of this Contract will be satisfied if a single audit is performed under the provisions of the Single Audit Act of 1984, 31 U.S.C. § 7501, et seq., and all rules and regulations promulgated pursuant to the Act.

  - The Commonwealth reserves the right for federal and state agencies or their authorized representatives to perform additional audits of a financial/compliance, economy/efficiency, or program results nature, if deemed necessary.

  - The Contractor further agrees to comply with requirements that may be issued by the state agency upon receipt of additional guidance received from the federal government regarding the Single Audit Act of 1984.

- ENVIRONMENTAL PROTECTION

In carrying out this Contract, the Contractor shall minimize pollution and shall strictly comply with all applicable environmental laws and regulations, including the Clean Streams Law, Act of June 22, 1937, as amended; the Pennsylvania Solid Waste Management Act, Act of July 7, 1980 (P.L. 380, No. 97), as amended; and the Dam Safety and Encroachment Act, Act of November 26, 1978 (P.L. 1375, No. 325), as amended.

- NONDISCRIMINATION CLAUSE/SEXUAL HARASSMENT CLAUSE

The Contractor agrees:

  - In the hiring of any employee(s) for the manufacture of supplies, performance of work, or any other activity required under the contract or any subcontract, the Contractor, each subcontractor, or any person acting on behalf of the Contractor or subcontractor shall not discriminate in violation of the Pennsylvania Human Relations Act (PHRA) and applicable federal laws against any citizen of this Commonwealth who is qualified and available to perform the work to which the employment relates.

  - Neither the Contractor nor any subcontractor nor any person on their behalf shall in any manner discriminate in violation of the PHRA and applicable federal laws against or intimidate any employee involved in the manufacture of supplies, the performance of work, or any other activity required under the contract.

  - The Contractor and each subcontractor shall establish and maintain a written nondiscrimination and sexual harassment policy and shall inform their employees of the policy.  The policy must contain a provision that sexual harassment will not be tolerated and employees who practice it will be disciplined.  Posting this Nondiscrimination/Sexual Harassment Clause conspicuously in easily-accessible and well-lighted places customarily frequented by employees and at or near where the contract services are performed shall satisfy this requirement.

  - The Contractor and each subcontractor shall not discriminate in violation of PHRA and applicable federal laws against any subcontractor or supplier who is qualified to perform the work to which the contract relates.

  - The Contractor and each subcontractor represents that it is presently in compliance with and will maintain compliance with all applicable federal, state, and local laws and regulations relating to nondiscrimination and sexual harassment.  The Contractor and each subcontractor further represents that it has filed a Standard Form 100 Employer Information Report (“EEO-1”) with the U.S. Equal Employment Opportunity Commission (“EEOC”) and shall file an annual EEO-1 report with the EEOC as required for employers subject to Title VII of the Civil Rights Act of 1964, as amended, that have 100 or more employees and employers that have federal government contracts or first-tier subcontracts and have 50 or more employees.  The Contractor and each subcontractor shall, upon request and within the time periods requested by the Commonwealth, furnish all necessary employment documents and records, including EEO-1 reports, and permit access to their books, records, and accounts by the contracting agency and the Bureau of Small Business Opportunities (BSBO), for purpose of ascertaining compliance with provisions of this Nondiscrimination/Sexual Harassment Clause.

  - The Contractor shall include the provisions of this Nondiscrimination/Sexual Harassment Clause in every subcontract so that those provisions applicable to subcontractors will be binding upon each subcontractor.

  - The Contractor’s and each subcontractor’s obligations pursuant to these provisions are ongoing from and after the effective date of the contract through the termination date thereof.  Accordingly, the Contractor and each subcontractor shall have an obligation to inform the Commonwealth if, at any time during the term of the contract, it becomes aware of any actions or occurrences that would result in violation of these provisions.

  - The Commonwealth may cancel or terminate the contract and all money due or to become due under the contract may be forfeited for a violation of the terms and conditions of this Nondiscrimination/Sexual Harassment Clause.  In addition, the agency may proceed with debarment or suspension and may place the Contractor in the Contractor Responsibility File.

- Contractor INTEGRITY PROVISIONS

It is essential that those who seek to contract with the Commonwealth of Pennsylvania observe high standards of honesty and integrity. They must conduct themselves in a manner that fosters public confidence in the integrity of the Commonwealth contracting and procurement process.

- DEFINITIONS. For purposes of these Contractor Integrity Provisions, the following terms shall have the meanings found in this Section:

  - “Affiliate” means two or more entities where (a) a parent entity owns more than fifty percent of the voting stock of each of the entities; or (b) a common shareholder or group of shareholders owns more than fifty percent of the voting stock of each of the entities; or (c) the entities have a common proprietor or general partner.

  - “Consent” means written permission signed by a duly authorized officer or employee of the Commonwealth, provided that where the material facts have been disclosed, in writing, by prequalification, bid, proposal, or contractual terms, the Commonwealth shall be deemed to have consented by virtue of the execution of this contract.

  - “Contractor” means the individual or entity that has entered into this contract with the Commonwealth.

  - “Contractor Related Parties” means any affiliates of the Contractor and the Contractor’s executive officers, Pennsylvania officers and directors, or owners of 5 percent or more interest in the Contractor.

  - “Financial Interest” means either:

    - Ownership of more than a five percent interest in any business; or

    - Holding a position as an officer, director, trustee, partner, employee, or holding any position of management.

  - “Gratuity” means tendering, giving, or providing anything of more than nominal monetary value including, but not limited to, cash, travel, entertainment, gifts, meals, lodging, loans, subscriptions, advances, deposits of money, services, employment, or contracts of any kind. The exceptions set forth in the Governor’s Code of Conduct, Executive Order 1980-18, the 4 Pa. Code §7.153(b), shall apply.

  - “Non-bid Basis” means a contract awarded or executed by the Commonwealth with Contractor without seeking bids or proposals from any other potential bidder or offeror.

- In furtherance of this policy, Contractor agrees to the following:

  - Contractor shall maintain the highest standards of honesty and integrity during the performance of this contract and shall take no action in violation of state or federal laws or regulations or any other applicable laws or regulations, or other requirements applicable to Contractor or that govern contracting or procurement with the Commonwealth.

  - Contractor shall establish and implement a written business integrity policy, which includes, at a minimum, the requirements of these provisions as they relate to the Contractor activity with the Commonwealth and Commonwealth employees and which is made known to all Contractor employees. Posting these Contractor Integrity Provisions conspicuously in easily-accessible and well-lighted places customarily frequented by employees and at or near where the contract services are performed shall satisfy this requirement.

  - Contractor, its affiliates, agents, employees and anyone in privity with Contractor shall not accept, agree to give, offer, confer, or agree to confer or promise to confer, directly or indirectly, any gratuity or pecuniary benefit to any person, or to influence or attempt to influence any person in violation of any federal or state law, regulation, executive order of the Governor of Pennsylvania, statement of policy, management directive or any other published standard of the Commonwealth in connection with performance of work under this contract, except as provided in this contract.

  - Contractor shall not have a financial interest in any other contractor, subcontractor, or supplier providing services, labor, or material under this contract, unless the financial interest is disclosed to the Commonwealth in writing and the Commonwealth consents to Contractor’s financial interest prior to Commonwealth execution of the contract. Contractor shall disclose the financial interest to the Commonwealth at the time of bid or proposal submission, or if no bids or proposals are solicited, no later than Contractor’s submission of the contract signed by Contractor.

  - Contractor certifies to the best of its knowledge and belief that within the last five (5) years Contractor or Contractor Related Parties have not:

    - been indicted or convicted of a crime involving moral turpitude or business honesty or integrity in any jurisdiction;

    - been suspended, debarred or otherwise disqualified from entering into any contract with any governmental agency;

    - had any business license or professional license suspended or revoked;

    - had any sanction or finding of fact imposed as a result of a judicial or administrative proceeding related to fraud, extortion, bribery, bid rigging, embezzlement, misrepresentation or anti-trust; and

    - been, and is not currently, the subject of a criminal investigation by any federal, state or local prosecuting or investigative agency and/or civil anti-trust investigation by any federal, state or local prosecuting or investigative agency.

If Contractor cannot so certify to the above, then it must submit along with its bid, proposal or contract a written explanation of why such certification cannot be made and the Commonwealth will determine whether a contract may be entered into with the Contractor. The Contractor’s obligation pursuant to this certification is ongoing from and after the effective date of the contract through the termination date thereof. Accordingly, the Contractor shall have an obligation to immediately notify the Commonwealth in writing if at any time during the term of the contract if becomes aware of any event which would cause the Contractor’s certification or explanation to change. Contractor acknowledges that the Commonwealth may, in its sole discretion, terminate the contract for cause if it learns that any of the certifications made herein are currently false due to intervening factual circumstances or were false or should have been known to be false when entering into the contract.

  - Contractor shall comply with the requirements of the Lobbying Disclosure Act (65 Pa.C.S. §13A01 et seq.) regardless of the method of award. If this contract was awarded on a Non-bid Basis, Contractor must also comply with the requirements of the Section 1641 of the Pennsylvania Election Code (25 P.S. §3260a).

  - When Contractor has reason to believe that any breach of ethical standards as set forth in law, the Governor’s Code of Conduct, or these Contractor Integrity Provisions has occurred or may occur, including but not limited to contact by a Commonwealth officer or employee which, if acted upon, would violate such ethical standards, Contractor shall immediately notify the Commonwealth contracting officer or the Office of the State Inspector General in writing.

  - Contractor, by submission of its bid or proposal and/or execution of this contract and by the submission of any bills, invoices or requests for payment pursuant to the contract, certifies and represents that it has not violated any of these Contractor Integrity Provisions in connection with the submission of the bid or proposal, during any contract negotiations or during the term of the contract, to include any extensions thereof. Contractor shall immediately notify the Commonwealth in writing of any actions for occurrences that would result in a violation of these Contractor Integrity Provisions. Contractor agrees to reimburse the Commonwealth for the reasonable costs of investigation incurred by the Office of the State Inspector General for investigations of the Contractor’s compliance with the terms of this or any other agreement between the Contractor and the Commonwealth that results in the suspension or debarment of the Contractor. Contractor shall not be responsible for investigative costs for investigations that do not result in the Contractor’s suspension or debarment.

  - Contractor shall cooperate with the Office of the State Inspector General in its investigation of any alleged Commonwealth agency or employee breach of ethical standards and any alleged Contractor non-compliance with these Contractor Integrity Provisions. Contractor agrees to make identified Contractor employees available for interviews at reasonable times and places. Contractor, upon the inquiry or request of an Inspector General, shall provide, or if appropriate, make promptly available for inspection or copying, any information of any type or form deemed relevant by the Office of the State Inspector General to Contractor's integrity and compliance with these provisions. Such information may include, but shall not be limited to, Contractor's business or financial records, documents or files of any type or form that refer to or concern this contract. Contractor shall incorporate this paragraph in any agreement, contract or subcontract it enters into in the course of the performance of this contract/agreement solely for the purpose of obtaining subcontractor compliance with this provision. The incorporation of this provision in a subcontract shall not create privity of contract between the Commonwealth and any such subcontractor, and no third party beneficiaries shall be created thereby.

  - For violation of any of these Contractor Integrity Provisions, the Commonwealth may terminate this and any other contract with Contractor, claim liquidated damages in an amount equal to the value of anything received in breach of these Provisions, claim damages for all additional costs and expenses incurred in obtaining another contractor to complete performance under this contract, and debar and suspend Contractor from doing business with the Commonwealth. These rights and remedies are cumulative, and the use or non-use of any one shall not preclude the use of all or any other. These rights and remedies are in addition to those the Commonwealth may have under law, statute, regulation, or otherwise.

- ENHANCED MINIMUM WAGE PROVISIONS

  - Enhanced Minimum Wage. Contractor/Lessor agrees to pay no less than $10.15 per hour to its employees for all hours worked directly performing the services called for in this Contract/Lease, and for an employee’s hours performing ancillary services necessary for the performance of the contracted services or lease when such employee spends at least twenty per cent (20%) of their time performing ancillary services in a given work week.

  - Adjustment. Beginning January 1, 2017, and annually thereafter, Contractor/Lessor shall pay its employees described in Paragraph 1. above an amount that is no less than the amount previously in effect; increased from such amount by the annual percentage increase in the Consumer Price Index for Urban Wage Earners and Clerical Workers (United States city average, all items, not seasonally adjusted), or its successor publication as determined by the United States Bureau of Labor Statistics; and rounded to the nearest multiple of $0.05. The applicable adjusted amount shall be published in the Pennsylvania Bulletin by March 1 of each year to be effective the following July 1.

  - Exceptions. These Enhanced Minimum Wage Provisions shall not apply to employees:

    - exempt from the minimum wage under the Minimum Wage Act of 1968;

    - covered by a collective bargaining agreement;

    - required to be paid a higher wage under another state or federal law governing the services, including the Prevailing Wage Act and Davis-Bacon Act; or

    - required to be paid a higher wage under any state or local policy or ordinance.

  - Notice. Contractor/Lessor shall post these Enhanced Minimum Wage Provisions for the entire period of the contract conspicuously in easily-accessible and well-lighted places customarily frequented by employees at or near where the contracted services are performed.

  - Records. Contractor/Lessor must maintain and, upon request and within the time periods requested by the Commonwealth, furnish all employment and wage records necessary to document compliance with these Enhanced Minimum Wage Provisions.

  - Sanctions. Failure to comply with these Enhanced Minimum Wage Provisions may result in the imposition of sanctions, which may include, but shall not be limited to, termination of the contract or lease, nonpayment, debarment or referral to the Office of General Counsel for appropriate civil or criminal referral.

  - Subcontractors. Contractor/Lessor shall include the provisions of these Enhanced Minimum Wage Provisions in every subcontract so that these provisions will be binding upon each subcontractor

- ASSIGNMENT OF RIGHTS UNDER THE ANTITRUST LAWS

The Contractor and the Commonwealth recognize that in actual economic practice, overcharges by Contractor’s suppliers resulting from violations of state and federal antitrust laws are in fact borne by the Commonwealth.  As part of the consideration for the award of this Contract, and intending to be legally bound, the Contractor assigns to the Commonwealth all rights, title, and interest in and to any claims Contractor now has or may hereafter acquire under state and federal antitrust laws relating to the goods and services which are subject to this Contract.

- WARRANTIES

The Contractor warrants that the Services and Developed Works will conform in all material respects to the functional specifications for the Developed Works and/or the requirements of the Contract.  The warranty period for the Services and Developed Works shall be ninety (90) days from final acceptance.  The Contractor shall correct any non-conformity within the warranty period specified herein.

  - The Contractor hereby represents and warrants to the Commonwealth that the Contractor will not cause, or take any action that may directly or indirectly cause a disruption of the Commonwealth’s operations.

  - In the event of any nonconformity with the foregoing warranties, the Commonwealth will provide written notification of such nonconformity to the Contractor and the Contractor, at no cost to the Commonwealth, shall within ten (10) days notice of the nonconformity, commence work to remedy the nonconformity and shall work diligently, at no charge to the Commonwealth, until such time as the deliverable conforms, in all material respects, to the functional specifications of the Developed Works set forth in this Contract. The Contractor shall have no obligation with respect to nonconformities arising out of: (a) modifications to Developed Materials made by the Commonwealth, (b) use of the Developed Materials not in accordance with the documentation or specifications applicable thereto, (c) failure by the Commonwealth to implement any corrections or enhancements made available by the Contractor, (d) combination of the Developed Materials with any items not supplied or approved by the Contractor, or (e) the failure of any software licensed under a separate license agreement to conform to its specifications or documentation.

  - Contractor warrants that it has the necessary legal rights, including licenses to third party products, tools or materials, to perform the Services and deliver the Developed Materials under this Contract.

  - THE FOREGOING EXPRESS WARRANTIES ARE THE CONTRACTOR’S SOLE AND EXCLUSIVE WARRANTIES AND NO OTHER WARRANTIES, EXPRESS OR IMPLIED, SHALL APPLY, INCLUDING, BUT NOT LIMITED TO, THE IMPLIED WARRANTIES OF MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE.

  - All warranties shall survive final acceptance.

  - In the event of an action or complaint by Commonwealth against Contractor pertaining to these warranties, Contractor may raise any defenses that it may have.

- LIQUIDATED DAMAGES

  - By accepting this Contract, the Contractor agrees to the delivery and acceptance requirements of this Contract.  If a Contract schedule is not met, the delay will interfere with the Commonwealth’s program.  In the event of any such delay, it would be impractical and extremely difficult to establish the actual damage for which the Contractor is the material cause.  The Commonwealth and the Contractor therefore agree that, in the event of any such delay the amount of damage shall be the amount set forth in this Section 50 and agree that the Contractor shall pay such amount as liquidated damages, not as a penalty.  Such liquidated damages are in lieu of all other damages arising from such delay.

  - The Commonwealth and Contractor agree that the Deliverables identified in the Payment Schedule set forth in this Contract as “Major Deliverables” (the “Major Deliverables”) shall be those for which liquidated damages shall be applicable in the event of delay of their completion beyond the delivery date specified in the Contract. If Major Deliverables are not identified in the Contract, liquidated damages shall apply to the total value of the Contract.

  - The amount of liquidated damages for any such Major Deliverable not completed by the deliverable schedule set out in the Contract shall be three-tenths of a percent (.3%) of the price of the specifically identified Major Deliverable for each calendar day following the scheduled completion date of such Major Deliverable.  Liquidated damages shall be assessed each calendar day until the date on which the Contractor completes such Major Deliverable, up to a maximum of thirty (30) calendar days.

  - If, at the end of the thirty (30) day period specified in Section 50(c) above, the Contractor has not met the schedule for completion of the Major Deliverable, then the Commonwealth, at no additional expense and at its option, may either:

    - immediately terminate the Contract and all software, documentation, reports, Developed Materials and any other materials provided for or created for the Commonwealth as a result of this Contract shall be given to the Commonwealth, and the Commonwealth shall be entitled to its remedies under Section 22(c); or

    - order the Contractor to continue with no decrease in effort until the work is completed in accordance with the Contract and accepted by the Commonwealth or until the Commonwealth terminates the Contract.  If the Contract is continued, any liquidated damages will also continue until the work is completed.

  - At the end of the Contract term, or at such other time(s) as identified in the Contract, liquidated damages shall be paid by the Contractor and collected by the Commonwealth by deducting them from the invoices submitted under this Contract or any other contract Contractor has with the Commonwealth, by collecting them through the performance security, if any, or by billing the Contractor as a separate item.

  - To the extent that the delay is caused by the Commonwealth, no liquidated damages will be applied.

  - If the delays are caused by the default of a Subcontractor, and if such default arises out of causes beyond the control of both the Contractor and Subcontractor, and without their fault or negligence, the Contractor shall not be liable for liquidated damages for delays, unless the supplies or services to be furnished by the Subcontractor were obtainable from other sources in sufficient time to permit the Contractor to meet the required performance schedule.

- FORCE MAJEURE

Neither party will incur any liability to the other if its performance of any obligation under this Contract is prevented or delayed by causes beyond its control and without the fault or negligence of either party.  Causes beyond a party’s control may include, but aren’t limited to, acts of God or war, changes in controlling law, regulations, orders or the requirements of any governmental entity, severe weather conditions, civil disorders, natural disasters, fire, epidemics and quarantines, general strikes throughout the trade, and freight embargoes.

The Contractor shall notify the Commonwealth orally within five (5) days and in writing within ten (10) days of the date on which the Contractor becomes aware, or should have reasonably become aware, that such cause would prevent or delay its performance.  Such notification shall (i) describe fully such cause(s) and its effect on performance, (ii) state whether performance under the contract is prevented or delayed and (iii) if performance is delayed, state a reasonable estimate of the duration of the delay.  The Contractor shall have the burden of proving that such cause(s) delayed or prevented its performance despite its diligent efforts to perform and shall produce such supporting documentation as the Commonwealth may reasonably request.  After receipt of such notification, the Commonwealth may elect to cancel the Contractor to extend the time for performance as reasonably necessary to compensate for the Contractor’s delay.

In the event of a declared emergency by competent governmental authorities, the Commonwealth by notice to the Contractor, may suspend all or a portion of the Contract.

- NOTICE

Any written notice to any party under this Agreement shall be deemed sufficient if delivered personally, or by facsimile, telecopy, electronic or digital transmission (provided such delivery is confirmed), or by a recognized overnight courier service (e.g., DHL, Federal Express, etc.), with confirmed receipt, or by certified or registered United States mail, postage prepaid, return receipt requested, sent to the address such party may designate by notice given pursuant to this section.

- RIGHT-TO-KNOW LAW

  - The Pennsylvania Right-to-Know Law, 65 P.S. §§ 67.101-3104, (“RTKL”) applies to this Contract.  For the purpose of this provision #53, the term “the Commonwealth” shall refer to the contracting Commonwealth organization.

  - If the Commonwealth needs the Contractor’s assistance in any matter arising out of the RTKL related to this Contract, it shall notify the Contractor using the legal contact information provided in this Contract.  The Contractor, at any time, may designate a different contact for such purpose upon reasonable prior written notice to the Commonwealth.

  - Upon written notification from the Commonwealth that it requires the Contractor’s assistance in responding to a request under the RTKL for information related to this Contract that may be in the Contractor’s possession, constituting, or alleged to constitute, a public record in accordance with the RTKL (“Requested Information”), the Contractor shall:

    - Provide the Commonwealth, within ten (10) calendar days after receipt of written notification, access to, and copies of, any document or information in the Contractor’s possession arising out of this Contract that the Commonwealth reasonably believes is Requested Information and may be a public record under the RTKL; and

    - Provide such other assistance as the Commonwealth may reasonably request, in order to comply with the RTKL with respect to this Contract.

  - If the Contractor considers the Requested Information to include a request for a Trade Secret or Confidential Proprietary Information, as those terms are defined by the RTKL, or other information that the Contractor considers exempt from production under the RTKL, the Contractor must notify the Commonwealth and provide, within seven (7) calendar days of receiving the written notification,  a written statement signed by a representative of the Contractor explaining why the requested material is exempt from public disclosure under the RTKL.

  - The Commonwealth will rely upon the written statement from the Contractor in denying a RTKL request for the Requested Information unless the Commonwealth determines that the Requested Information is clearly not protected from disclosure under the RTKL. Should the Commonwealth determine that the Requested Information is clearly not exempt from disclosure, the Contractor shall provide the Requested Information within five (5) business days of receipt of written notification of the Commonwealth’s determination.

  - If the Contractor fails to provide the Requested Information within the time period required by these provisions, the Contractor shall indemnify and hold the Commonwealth harmless for any damages, penalties, costs, detriment or harm that the Commonwealth may incur as a result of the Contractor’s failure, including any statutory damages assessed against the Commonwealth.

  - The Commonwealth will reimburse the Contractor for any costs associated with complying with these provisions only to the extent allowed under the fee schedule established by the Office of Open Records or as otherwise provided by the RTKL if the fee schedule is inapplicable.

  - The Contractor may file a legal challenge to any Commonwealth decision to release a record to the public with the Office of Open Records, or in the Pennsylvania Courts, however, the Contractor shall indemnify the Commonwealth for any legal expenses incurred by the Commonwealth as a result of such a challenge and shall hold the Commonwealth harmless for any damages, penalties, costs, detriment or harm that the Commonwealth may incur as a result of the Contractor’s failure, including any statutory damages assessed against the Commonwealth, regardless of the outcome of such legal challenge. As between the parties, the Contractor agrees to waive all rights or remedies that may be available to it as a result of the Commonwealth’s disclosure of Requested Information pursuant to the RTKL.

  - The Contractor’s duties relating to the RTKL are continuing duties that survive the expiration of this Contract and shall continue as long as the Contractor has Requested Information in its possession.

- GOVERNING LAW

This Contract shall be interpreted in accordance with and governed by the laws of the Commonwealth of Pennsylvania, without giving effect to its conflicts of law provisions.  Except as set forth in Section 24 (CONTRACT CONTROVERSIES), Commonwealth and Contractor agree that the courts of the Commonwealth of Pennsylvania and the federal courts of the Middle District of Pennsylvania shall have exclusive jurisdiction over disputes under this Contract and the resolution thereof.  Any legal action relating to this Contract must be brought in Dauphin County, Pennsylvania, and the parties agree that jurisdiction and venue in such courts is appropriate.

- RECYCLED MATERIALS

Except as specifically waived by the Department of General Services in writing, any products which are provided to the Commonwealth as a part of the performance of the Contract must meet the minimum percentage levels for total recycled content as specified below.

PAPER PRODUCTS

RECYCLED CONTENT

(A) REQUIREMENT

All paper offered by the bidder, or included in the final product offered by the bidder, and sold to the Commonwealth must contain the minimum percentage of post-consumer content as shown below for the applicable products:

Post-Consumer Content

Item 			Notes					            (%)

Printing and Writing Papers

Reprographic 			Business papers such as bond, electrostatic,		30

copy, mimeo, duplicator and reproduction

Offset 				Used for book publishing, commercial			30

printing, direct mail, technical documents,

and manuals

Tablet 				Office paper such as note pads and			30

notebooks

Forms bond 			Bond type papers used for business forms		30

such as continuous, cash register, sales

book, unit sets, and computer printout,

excluding carbonless

Envelope			Wove							30

Kraft, white and colored (including manila)		10

Kraft, unbleached					10

Excludes custom envelopes

Cotton fiber 			High-quality papers used for stationery,			30

invitations, currency, ledgers, maps, and

other specialty items

Text and cover 			Premium papers used for cover stock,			30

books, and stationery and matching

envelopes

Supercalendered 			Groundwood paper used for advertising		10

and mail order inserts, catalogs, and some

magazines

Machine finished groundwood 	Groundwood paper used in magazines and		10

catalogs

Papeteries 			Used for invitations and greeting cards 			30

Check safety 			Used in the manufacture of commercial			10

and government checks

Coated 				Used for annual reports, posters, brochures,		10

and magazines.  Have gloss, dull, or matte

finishes

Carbonless 			Used for multiple-impact copy forms 			30

File folders 			Manila or colored 					30

Dyed filing products 		Used for multicolored hanging folders and		20

wallet files

Index and card stock 		Used for index cards and postcards 			20

Pressboard 			High-strength paperboard used in binders		20

and report covers

Tags and tickets 		Used for toll and lottery tickets, licenses, and		20

identification and tabulating cards

Newsprint

Newsprint 			Groundwood paper used in newspapers 			20

Commercial Sanitary Tissue Products

Bathroom tissue 			Used in rolls or sheets 				20

Paper towels 			Used in rolls or sheets 					40

Paper napkins 			Used in food service applications 			30

Facial tissue 			Used for personal care 					10

General-purpose		Used in cleaning and wiping applications 		40

Industrial wipers

Paperboard and Packaging Products

Corrugated containers		Used for packaging and shipping a variety

Of goods (<300 psi)					25

(300 psi)						25

Solid fiber boxes 		Used for specialized packaging needs such		40

as dynamite packaging and army ration

boxes

Folding cartons 			Used to package a wide variety of foods,			40

household products, cosmetics,

pharmaceuticals, detergent, and hardware

Industrial paperboard		Used to create tubes, cores, cans and			45

drums

Miscellaneous			Includes “chipboard” pad backings, book		75

covers, covered binders, mailing tubes,

game boards, and puzzles

Padded mailers 			Made from kraft paper that is usually brown		5

but can be bleached white

Carrierboard 			A type of folding carton designed for			10

multipack beverage cartons

Brown papers 			Used for bags and wrapping paper 			5

Miscellaneous Paper Products

Tray liners 			Used to line food service trays.  Often			50

contain printed information.

“Post-consumer” content is “material or finished product that has served its intended use and has been diverted or recovered from waste destined for disposal, having completed it life as a consumer item.  Post-consumer content is part of the broader category of recovered material.”

The Commonwealth of Pennsylvania recognizes that paper products are universally made with scrap material

recovered from the manufacturing process; use of such materials is a standard practice, both efficient and economical for the paper maker; therefore, bidders of paper products need not certify that their products are made with “pre-consumer,” “recovered.” or “secondary” paper fiber.

(B) BIDDER’S CERTIFICATION

Bidder certifies that the paper product(s) which the bidder is offering contains the required minimum percentage of post-consumer content as shown above for the product.

(C) MANUFACTURER/MILL CERTIFICATION

In addition to the Bidders Certification in Subsection (B), a mill certification must be completed and signed by the mill before payment will be made to the successful bidder for the delivered items.  The enclosed Manufacturer/Mill Certification form must be used.  Bidders are not required to submit the completed and signed Manufacturer/Mill Certification form with their bids.  THE COMMONWEALTH SHALL HAVE NO OBLIGATION TO PAY FOR THE ITEM(S) UNTIL A PROPERLY COMPLETED AND SIGNED MANUFACTURER/MILL CERTIFICATION IS SUBMITTED FOR THE DELIVERED ITEM.

(D) ENFORCEMENT

Awarded bidders may be required, after delivery of the paper product(s), to provide the Commonwealth with

documentary evidence that the paper product(s) were in fact produced with the required minimum percentage of post-consumer content.

EXHIBIT A

COMMONWEALTH OF PENNSYLVANIA

BUSINESS ASSOCIATE AGREEMENT

WHEREAS, the [name of program and/or Department] (Covered Entity) and Contractor (Business Associate) intend to protect the privacy and security of certain Protected Health Information (PHI) to which Business Associate may have access in order to provide goods or services to or on behalf of Covered Entity, in accordance with the Health Insurance Portability and Accountability Act of 1996, Public Law 104-191 (HIPAA), the Health Information Technology for Economic and Clinical Health (HITECH) Act, Title XIII of Division A and Title IV of Division B of the American Recovery and Reinvestment Act of 2009 (ARRA), Pub. L. No. 111-5 (Feb. 17, 2009), the HIPAA Privacy Rule (Privacy Rule), 45 C.F.R. Parts 160 and 164, and the HIPAA Security Rule (Security Rule), 45 C.F.R. Parts 160, 162 and 164, and all other applicable laws; and

WHEREAS, Business Associate may receive PHI from Covered Entity, or may create or obtain PHI from other parties for use on behalf of Covered Entity, which PHI can be used or disclosed only in accordance with this Agreement and the standards established by applicable laws; and

WHEREAS, Business Associate may receive PHI from Covered Entity, or may create or obtain PHI from other parties for use on behalf of Covered Entity that is in electronic form, which PHI must be handled in accordance with this Agreement and the standards established by HIPAA and the Security Rule and other applicable laws; and

NOW, THEREFORE, the parties to this Agreement set forth the following as the terms and conditions of their understanding.

- Definitions.

  - “Breach” shall have the meaning assigned to such term at 42 USCS § 17921 and HIPAA regulations at 45 C.F.R. § 164.402.

  - “Business Associate” shall have the meaning given to such term under the Privacy and Security Rules, including but not limited to, 45 C.F.R. §160.103.

  - “Covered Entity” shall have the meaning given to such term under the Privacy and Security Rules, including, but not limited to, 45 C.F.R. §160.103.

  - “HIPAA” shall mean the Health Insurance Portability and Accountability Act of 1996, Public Law 104-191.

  - “Privacy Rule” shall mean the standards for privacy of individually identifiable health information in 45 C.F.R. Parts 160 and 164.

  - “Protected Health Information” or “PHI” shall have the meaning given to such term under HIPAA and the HIPAA Regulations in 45 C.F.R. Parts 160, 162 and 164, including, but not limited to 45 C.F.R. §160.103.

  - “Security Rule” shall mean the security standards in 45 C.F.R. Parts 160, 162 and 164.

  - Terms used, but not otherwise defined, in this Agreement shall have the same meaning as those terms in the Health Insurance Portability and Accountability Act of 1996, Public Law 104-191 (HIPAA), the Health Information Technology for Economic and Clinical Health (HITECH) Act, Title XIII of Division A and Title IV of Division B of the American Recovery and Reinvestment Act of 2009 (ARRA), Pub. L. No. 111-5 (Feb. 17, 2009), the HIPAA Privacy Rule (Privacy Rule), 45 C.F.R. Parts 160 and 164, and the HIPAA Security Rule (Security Rule), 45 C.F.R. Parts 160, 162 and 164.

- Stated Purposes For Which Business Associate May Use Or Disclose PHI.  The Parties hereby agree that Business Associate shall be permitted to use and/or disclose PHI provided by or obtained on behalf of Covered Entity for purposes state in Appendix A, except as otherwise stated in this Agreement.

NO OTHER USES OR DISCLOSURES OF PHI ARE PERMITTED.

3.	BUSINESS ASSOCIATE OBLIGATIONS:

- Security and Privacy Provisions Applicable to Business Associate.  Business Associate shall abide by the security and privacy provisions applicable to Covered Entities which are made applicable to the Business Associate by 42 USCS § 17931 and 17934.

- Limits On Use And Further Disclosure Established By Agreement And Law.  Business Associate hereby agrees that the PHI provided by, or created or obtained on behalf of Covered Entity shall not be further used or disclosed other than as permitted or required by this Agreement or as Required by Law.

- Appropriate Safeguards.  Business Associate shall establish and maintain appropriate safeguards to prevent any use or disclosure of PHI other than as provided for by this Agreement.  Appropriate safeguards shall include implementing administrative, physical, and technical safeguards that reasonably and appropriately protect the confidentiality, integrity, and availability of the electronic PHI that is created, received, maintained, or transmitted on behalf of the Covered Entity.

- Reports Of Improper Use Or Disclosure.  Business Associate hereby agrees that it shall report to the Covered Entity’s Privacy Officer, or his designee, and the Covered entity’s legal office, within two (2) days of discovery any Breach or use or disclosure of PHI not provided for or allowed by this Agreement (unless some more stringent standard applies under this Contract).  Business Associate agrees to conduct reasonable diligence to discover improper use or disclosure of PHI.

Such notification shall be written and shall include the identification of each individual whose unsecured PHI has been, or is reasonably believed by the Business Associate to have been, accessed, acquired, or disclosed during the improper use or disclosure or Breach.  An improper use or disclosure or Breach shall be treated as discovered by the Business Associate on the first day on which it is known to the Business Associate (including any person other than the person committing the Breach, that is an employee, officer, or other agent of the Business Associate) or should reasonably have been known to the Business Associate (or such person) to have occurred.

d)	Reports Of Security Incidents.  In addition to following the Breach notification requirements in section 13402 of the HITECH Act and related regulations and guidance, Business Associate shall report to Covered Entity’s Privacy Officer, or his designee, within two (2) days of discovery any Security Incident of which it becomes aware.

e)	Subcontractors And Agents.  Business Associate hereby agrees that any time PHI is provided or made available to any subcontractors or agents, Business Associate shall provide only the minimum necessary PHI for the purpose of the covered transaction and shall first enter into a subcontract or contract with the subcontractor or agent that contains the same terms, conditions and restrictions on the use and disclosure of PHI as contained in this Agreement.

- Right Of Access To PHI.  Business Associate hereby agrees to allow an individual who is the subject of PHI maintained in a designated record set, to have access to and copy that individual’s PHI within five (5) business days of receiving a written request from the Covered Entity or individual.  Business Associate shall provide PHI in the format requested, unless it cannot readily be produced in such format, in which case it shall be provided in standard hard copy.  If any individual requests from Business Associate or its agents or subcontractors access to PHI, Business Associate shall notify Covered Entity of same within two (2) business days.  Business associate shall further conform with and meet all of the requirements of 45 C.F.R. §164.524, 42 USCS § 17936(e), and other applicable laws.

- Amendment And Incorporation Of Amendments.  Within five (5) business days of receiving a request from Covered Entity for an amendment of PHI maintained in a designated record set, Business Associate shall make the PHI available and incorporate the amendment to enable Covered Entity to comply with 45 C.F.R. §164.526 and other applicable laws.  If any individual requests an amendment from Business Associate or its agents or subcontractors, Business Associate shall notify Covered Entity within five (5) business days.

- Provide Accounting Of Disclosures.  Business Associate agrees to maintain a record of all disclosures of PHI in accordance with 45 C.F.R. §164.528, 42 USCS § 17935(c), and other applicable laws.  Such records shall include, for each disclosure, the date of the disclosure, the name and address of the recipient of the PHI, a description of the PHI disclosed, the name of the individual who is the subject of the PHI disclosed, the purpose of the disclosure, and shall include disclosures made on or after the date that is six (6) years prior to the request or April 14, 2003, whichever is later.  Business Associate shall make such record available to the individual or the Covered Entity within five (5) business days of a request for an accounting of disclosures, or within such other time as may be dictated by applicable law.

- Access To Books And Records.  Business Associate hereby agrees to make its internal practices, books, and records relating to the use or disclosure of PHI received from, or created or received by Business Associate on behalf of the Covered Entity, available to the Secretary of Health and Human Services or designee for purposes of determining compliance with the HIPAA Privacy Regulations.

- Return Or Destruction Of PHI.  At termination of this Agreement, Business Associate hereby agrees to return or destroy all PHI provided by or obtained on behalf of Covered Entity.  Business Associate agrees not to retain any copies of the PHI after termination of this Agreement.  If return or destruction of the PHI is not feasible, Business Associate agrees to extend the protections of this Agreement to limit any further use or disclosure until such time as the PHI may be returned or destroyed.  If Business Associate elects to destroy the PHI, it shall certify to Covered Entity that the PHI has been destroyed.

- Maintenance of PHI.  Notwithstanding Section 5(j) of this Agreement, Business Associate and its subcontractors or agents shall retain all PHI throughout the term of the Agreement and shall continue to maintain the information required under §5(h) of this Agreement for a period of six (6) years after termination of the Agreement, unless Covered Entity and Business Associate agree otherwise.

- Mitigation Procedures.  Business Associate agrees to establish and to provide to Covered Entity upon request, procedures for mitigating, to the maximum extent practicable, any harmful effect from the use or disclosure of PHI in a manner contrary to this Agreement or the Privacy Rule.  Business Associate further agrees to mitigate any harmful effect that is known to Business Associate of a use or disclosure of PHI by Business Associate in violation of this Agreement or the Privacy Rule.

- Training.  Business Associate will train all members of its workforce on its policies and procedures with respect to PHI as necessary and appropriate for the workforce members to carry out the functions required by this contract.

- Sanction Procedures.  Business Associate agrees that it shall develop and implement a system of sanctions for any employee, subcontractor or agent who violates this Agreement or other applicable laws.

- Grounds for Breach by Covered Entity. Upon Business Associate’s knowledge of a material breach by Commonwealth of this Business Associate Agreement, Business Associate shall notify Commonwealth of such breach and Commonwealth shall have at least thirty (30) days to cure such breach.  In the event Commonwealth does not cure the breach, Business Associate shall have the right to report the violation to the Secretary.  Notwithstanding any other language in this Agreement, the parties agree that termination by the Business Associate is infeasible.

- Grounds for Breach.  Any non-compliance by Business Associate with this Agreement or the Privacy or Security Rules will automatically be considered to be a breach of the Agreement, if Business Associate knew or reasonably should have known of such non-compliance and failed to immediately take reasonable steps to cure the non-compliance. Business Associate shall have thirty (30) days to cure such breach from the date of notice to cure by the Commonwealth.  In the event Business Associate does not cure the breach, the Commonwealth shall have the right to immediately terminate this Agreement and the underlying agreement.   If termination is infeasible, the Commonwealth shall report the violation to the Secretary.

- Termination by Commonwealth.  Business Associate authorizes termination of this Agreement by the Commonwealth if the Commonwealth determines, in its sole discretion that the Business Associate has violated a material term of this Agreement.

- Failure to Perform Obligations.  In the event Business Associate fails to perform its obligations under this Agreement, Covered Entity may immediately discontinue providing PHI to Business Associate.  Covered Entity may also, at its option, require Business Associate to submit to a plan of compliance, including monitoring by Covered Entity and reporting by Business Associate, as Covered Entity in its sole discretion determines to be necessary to maintain compliance with this Agreement and applicable law.

- Privacy Practices.  The Department will provide and Business Associate shall immediately begin using any applicable form, including but not limited to, any form used for Notice of Privacy Practices, Accounting for Disclosures, or Authorization, upon the effective date designated by the Program or Department.  The Department retains the right to change the applicable privacy practices, documents and forms.  The Business Associate shall implement changes as soon as practicable, but not later than 45 days from the date of notice of the change.

4.	Obligations of Covered Entity:

- Provision of Notice of Privacy Practices.  Covered Entity shall provide Business Associate with the notice of privacy practices that the Covered Entity produces in accordance with applicable laws, as well as changes to such notice.

- Permissions.  Covered Entity shall provide Business Associate with any changes in, or revocation of, permission by individual to use or disclose PHI of which Covered Entity is aware, if such changes affect Business Associate’s permitted or required uses and disclosures.

- Restrictions.  Covered Entity shall notify Business Associate of any restriction to the use or disclosure of PHI that the Covered Entity has agreed to in accordance with 45 C.F.R. §164.522 and other applicable laws, to the extent that such restriction may affect Business Associate’s use or disclosure of PHI.

5.   MISCELLANEOUS:

a. Regulatory References. A reference in this Appendix to a section in the Privacy or

Security Rules means the section as in effect or as amended as reasonably determined by

the Covered Entity.

b. Amendment. The Parties agree to take such action as is necessary to amend this

Appendix from time to time as is necessary for the Covered Entity to comply with the

requirements of the Privacy and Security Rules and the Health Insurance Portability and

Accountability Act of 1996, Pub. L. No. 104-191.

c. Survival. The respective rights and obligations of Business Associate under section 5(i) of this Appendix shall survive the termination of the Agreement.

d. Interpretation. Any ambiguity in this Appendix shall be resolved to permit Covered

Entity to comply with the Privacy and Security Rules as reasonably determined by the

Covered Entity.

e.  Changes in Law.  Business Associate shall comply with all applicable privacy and security rules and regulations, including but not limited to HIPAA regulations and the HITECH Act  and HITECH regulations which are now in effect or which take effect during the term of this contract.

Appendix A to Commonwealth of Pennsylvania Business Associate Agreement

# Permitted Uses and Disclosures

of Protected Health Information

- Purpose of Disclosure of PHI to Business Associate:  To allow ___________ to meet the requirements of Contract # ___________.

- Information to be Disclosed to Business Associate:  _____________________.

- Use to Effectuate Purpose of Agreement:  __________ may use and disclose PHI to the extent contemplated by Contract #________ ,and as permitted by law with Commonwealth approval and guidance.

EXHIBIT B

SOFTWARE LICENSE REQUIREMENTS

This Exhibit shall be attached to and made a material part of Software Publisher’s Software License Agreement (collectively the “Agreement”) between Licensor and the Commonwealth of Pennsylvania (“Commonwealth”).  The terms and conditions of this Exhibit shall supplement, and to the extent a conflict exists, shall supersede and take precedence over the terms and conditions of Software Publisher’s Software License Agreement.

## Enterprise Language: The parties agree that more than one agency of the Commonwealth may license products under this Agreement, provided that any use of products by any agency must be made pursuant to one or more executed purchase orders or purchase documents submitted by each applicable agency seeking to use the licensed product.  The parties agree that, if the licensee is a “Commonwealth Agency” as defined by the Commonwealth Procurement Code, 62 Pa.C.S. § 103, the terms and conditions of this Agreement apply to any purchase of products made by the Commonwealth, and that the terms and conditions of this Agreement become part of the purchase document without further need for execution.  The parties agree that the terms of this Agreement supersede and take precedence over the terms included in any purchase order, terms of any shrink-wrap agreement included with the licensed software, terms of any click through agreement included with the licensed software, or any other terms purported to apply to the licensed software.

## Choice of Law/Venue:  This Agreement shall be governed by and construed in accordance with the substantive laws of the Commonwealth of Pennsylvania, without regard to principles of conflict of laws.

## Indemnification:  The Commonwealth does not have the authority to and shall not indemnify any entity.  The Commonwealth agrees to pay for any loss, liability or expense, which arises out of or relates to the Commonwealth’s acts or omissions with respect to its obligations hereunder, where a final determination of liability on the part of the Commonwealth is established by a court of law or where settlement has been agreed to by the Commonwealth.  This provision shall not be construed to limit the Commonwealth’s rights, claims or defenses which arise as a matter of law or pursuant to any other provision of this Agreement.  This provision shall not be construed to limit the sovereign immunity of the Commonwealth.

## Patent, Copyright, Trademark, and Trade Secret Protection:

# The Licensor shall, at its expense, defend, indemnify and hold the Commonwealth harmless from any suit or proceeding which may be brought by a third party against the Commonwealth, its departments, officers or employees for the alleged infringement of any United States patents, copyrights, or trademarks, or for a misappropriation of a United States trade secret arising out of performance of this Agreement (the “Claim”), including all licensed products provided by the Licensor.  For the purposes of this Agreement, “indemnify and hold harmless” shall mean the Licensor’s specific, exclusive, and limited obligation to (a) pay any judgments, fines, and penalties finally awarded by a court or competent jurisdiction, governmental/administrative body or any settlements reached pursuant to Claim and (b) reimburse the Commonwealth for its reasonable administrative costs or expenses, including without limitation reasonable attorney’s fees, it necessarily incurs in handling the Claim.  The Commonwealth agrees to give Licensor prompt notice of any such claim of which it learns.  Pursuant to the Commonwealth Attorneys Act 71 P.S. § 732-101, et seq., the Office of Attorney General (OAG) has the sole authority to represent the Commonwealth in actions brought against the Commonwealth.  The OAG may, however, in its sole discretion, delegate to Licensor its right of defense of a Claim and the authority to control any potential settlements thereof.  Licensor shall not without the Commonwealth’s consent, which shall not be unreasonably withheld, conditioned, or delayed, enter into any settlement agreement which (a) states or implies that the Commonwealth has engaged in any wrongful or improper activity other than the innocent use of the material which is the subject of the Claim, (b) requires the Commonwealth to perform or cease to perform any act or relinquish any right, other than to cease use of the material which is the subject of the Claim, or (c) requires the Commonwealth to make a payment which Licensor is not obligated by this Agreement to pay on behalf of the Commonwealth.  If OAG delegates such rights to the Licensor, the Commonwealth will cooperate with all reasonable requests of Licensor made in the defense and or settlement of a Claim.  In all events, the Commonwealth shall have the right to participate in the defense of any such suit or proceeding through counsel of its own choosing at its own expense and without derogation of Licensor’s authority to control the defense and settlement of a Claim.  It is expressly agreed by the Licensor that, in the event it requests that the Commonwealth to provide support to the Licensor in defending any such Claim, the Licensor shall reimburse the Commonwealth for all necessary expenses (including attorneys' fees, if such are made necessary by the Licensor’s request) incurred by the Commonwealth for such support.  If OAG does not delegate to Licensor the authority to control the defense and settlement of a Claim, the Licensor’s obligation under this section ceases.  If OAG does not delegate the right of defense to Licensor, upon written request from the OAG, the Licensor will, in its sole reasonable discretion, cooperate with OAG in its defense of the suit.

# The Licensor agrees to exercise reasonable due diligence to prevent claims of infringement on the rights of third parties.  The Licensor certifies that, in all respects applicable to this Agreement, it has exercised and will continue to exercise due diligence to ensure that all licensed products provided under this Agreement do not infringe on the patents, copyrights, trademarks, trade secrets or other proprietary interests of any kind which may be held by third parties.

# If the right of defense of a Claim and the authority to control any potential settlements thereof is delegated to the Licensor, the Licensor shall pay all damages and costs finally awarded therein against the Commonwealth or agreed to by Licensor in any settlement.  If information and assistance are furnished by the Commonwealth at the Licensor’s written request, it shall be at the Licensor’s expense, but the responsibility for such expense shall be only that within the Licensor’s written authorization.

# If, in the Licensor’s opinion, the licensed products furnished hereunder are likely to or do become subject to a claim of infringement of a United States patent, copyright, or trademark, or for a misappropriation of trade secret, then without diminishing the Licensor’s obligation to satisfy any final award, the Licensor may, at its option and expense, substitute functional equivalents for the alleged infringing licensed products, or, at the Licensor’s option and expense, obtain the rights for the Commonwealth to continue the use of such licensed products.

# If any of the licensed products provided by the Licensor are in such suit or proceeding held to constitute infringement and the use thereof is enjoined, the Licensor shall, at its own expense and at its option, either procure the right to continue use of such infringing products, replace them with non-infringing items, or modify them so that they are no longer infringing.

# If use of the licensed products is enjoined and the Licensor is unable to do any of the preceding set forth in item (e) above, the Licensor agrees to, upon return of the licensed products, refund to the Commonwealth the license fee paid for the infringing licensed products, pro-rated over a sixty (60) month period from the date of delivery plus any unused prepaid maintenance fees.

# The obligations of the Licensor under this Section continue without time limit and survive the termination of this Agreement.

# Notwithstanding the above, the Licensor shall have no obligation under this Section 4 for:

    - modification of any licensed products provided by the Commonwealth or a third party acting under the direction of the Commonwealth;

    - any material provided by the Commonwealth to the Licensor and incorporated into, or used to prepare the product;

    - use of the Software after Licensor recommends discontinuation because of possible or actual infringement and has provided one of the remedy’s under (e) or (f) above;

    - use of the licensed products in other than its specified operating environment;

    - the combination, operation, or use of the licensed products with other products, services, or deliverables not provided by the Licensor as a system or the combination, operation, or use of the product, service, or deliverable, with any products, data, or apparatus that the Licensor did not provide;

    - infringement of a non-Licensor product alone;

    - the Commonwealth’s use of the licensed product beyond the scope contemplated by the Agreement; or

    - the Commonwealth’s failure to use corrections or enhancements made available to the Commonwealth by the Licensor at no charge.

# The obligation to indemnify the Commonwealth, under the terms of this Section, shall be the Licensor’s sole and exclusive obligation for the infringement or misappropriation of intellectual property.

## Virus, Malicious, Mischievous or Destructive Programming:  Licensor warrants that the licensed product as delivered by Licensor does not contain any viruses, worms, Trojan Horses, or other malicious or destructive code to allow unauthorized intrusion upon, disabling of, or erasure of the licensed products (each a “Virus”).

The Commonwealth’s exclusive remedy, and Licensor’s sole obligation, for any breach of the foregoing warranty shall be for Licensor to (a) replace the licensed products with a copy that does not contain Virus, and (b) if the Commonwealth, has suffered an interruption in the availability of its computer system caused by Virus contained in the licensed product, reimburse the Commonwealth for the actual reasonable cost to remove the Virus and restore the Commonwealth’s most recent back up copy of data provided that:

- the licensed products have been installed and used by the Commonwealth in accordance with the Documentation;

- the licensed products has not been modified by any party other than Licensor;

- the Commonwealth has installed and tested, in a test environment which is a mirror image of the production environment, all new releases of the licensed products and has used a generally accepted antivirus software to screen the licensed products prior to installation in its production environment.

Under no circumstances shall Licensor be liable for damages to the Commonwealth for loss of the Commonwealth’s data arising from the failure of the licensed products to conform to the warranty stated above.

## Limitation of Liability:  The Licensor’s liability to the Commonwealth under this Agreement shall be limited to the greater of (a) the value of any purchase order issued; or (b) $250,000.  This limitation does not apply to damages for:

    - bodily injury;

    - death;

    - intentional injury;

    - damage to real property or tangible personal property for which the Licensor is legally liable; or

    - Licensor’s indemnity of the Commonwealth for patent, copyright, trade secret, or trademark protection.

### In no event will the Licensor be liable for consequential, indirect, or incidental damages unless otherwise specified in the Agreement.  Licensor will not be liable for damages due to lost records or data.

## Termination:

# Licensor may not terminate this Agreement for non-payment.

# The Commonwealth may terminate this Agreement without cause by giving Licensor thirty (30) calendar days prior written notice whenever the Commonwealth shall determine that such termination is in the best interest of the Commonwealth.

## Background Checks:  Upon prior written request by the Commonwealth, Licensor must, at its expense, arrange for a background check for each of its employees, as well as for the employees of its subcontractors, who will have on site access to the Commonwealth’s IT facilities.  Background checks are to be conducted via the Request for Criminal Record Check form and procedure found at http://www.psp.pa.gov/Pages/Request-a-Criminal-History-Record.aspx.

## The background check must be conducted prior to initial access by an IT employee and annually thereafter.

Before the Commonwealth will permit an employee access to the Commonwealth’s facilities, Licensor must provide written confirmation to the office designated by the agency that the background check has been conducted.  If, at any time, it is discovered that an employee has a criminal record that includes a felony or misdemeanor involving terrorist threats, violence, use of a lethal weapon, or breach of trust/fiduciary responsibility; or which raises concerns about building, system, or personal security, or is otherwise job-related, Licensor shall not assign that employee to any Commonwealth facilities, shall remove any access privileges already given to the employee, and shall not permit that employee remote access to Commonwealth facilities or systems, unless the agency consents, in writing, prior to the access being provided.  The agency may withhold its consent at its sole discretion.  Failure of Licensor to comply with the terms of this paragraph may result in default of Licensor under its contract with the Commonwealth.

## Confidentiality:  Each party shall treat the other party’s confidential information in the same manner as its own confidential information. The parties must identify in writing what is considered confidential information.

## Publicity/Advertisement:  The Licensor must obtain Commonwealth approval prior to mentioning the Commonwealth or a Commonwealth agency in an advertisement, endorsement, or any other type of publicity.  This includes the use of any trademark or logo.

## Signatures:  The fully executed Agreement shall not contain ink signatures by the Commonwealth.  The Licensor understands and agrees that the receipt of an electronically-printed Agreement with the printed name of the Commonwealth purchasing agent constitutes a valid, binding contract with the Commonwealth.  The printed name of the purchasing agent on the Agreement represents the signature of that individual who is authorized to bind the Commonwealth to the obligations contained in the Agreement.  The printed name also indicates that all approvals required by Commonwealth contracting procedures have been obtained.

## Software Publisher acknowledges and agrees the terms and conditions of this Exhibit shall supplement, and to the extent a conflict exists, shall supersede and take precedence over the terms and conditions of Software Publisher’s Software License Agreement.

## IN WITNESS WHEREOF, Software Publisher has executed this Exhibit to Software Publisher’s Software License Agreement on the date indicated below.

Witness:                                                                  	          Software Publisher

____________________________________________         ___________________________________________

Signature                                                              Date            Signature                                                              Date

____________________________________________         ___________________________________________

Printed Name                                                                           Printed Name

____________________________________________         ___________________________________________

Title                                                                                          Title

COMMONWEALTH OF PENNSYLVANIA

DEPARTMENT OF GENERAL SERVICES

By:           [Signature Affixed Electronically]

Deputy Secretary			      Date

APPROVED:

[Signature Affixed Electronically]

Comptroller				       Date

APPROVED AS TO FORM AND LEGALITY:

[Signature Affixed Electronically]

Office of Chief Counsel	                    Date

[Signature Affixed Electronically]

Office of General Counsel	                    Date

[Signature Affixed Electronically]

Office of Attorney General	      Date