- SUMMARY

  - The work under this contract will be performed at the facility located at Commonwealth of Pennsylvania, Department of Transportation, Sign Shop, 21st and Herr St., Harrisburg, PA  17105.

  - The work to be completed under this contract is primarily preventative and/or corrective maintenance as described in the Specifications.

    - As used in the foregoing description and throughout this document and the Specifications, the following term shall have the following meaning:

        - “Preventative Maintenance” shall mean the routine, customary or regular course of procedure related to the care or upkeep of an existing Department facility or system, which may also include inspection services provided as part of a preventative maintenance program.  Preventative maintenance is conducted to keep equipment working and/or extend the life of the equipment.

        - “Corrective Maintenance” shall mean the maintenance which is required when an item has failed or work out, to bring it back to working order, which may also include those services necessary to partially restore, renew or strengthen an existing Department facility or system, following damage caused by normal wear and tear.

  - Additional work to be completed under this contract, except for preventative and/or corrective maintenance, shall meet the needs of the Department, as they arise, and not be part of a planned project requiring a design or inspection component related to new construction or renovation.

    - As used in the foregoing description and throughout this document and the Specifications, the following terms shall have the following meanings:

        - “Modifications” shall mean those changes, alterations or extensions to existing Department facilities or systems that neither exceed estimated available funding under the purchase order to be issued to the selected vendor nor rise to the level of new construction or construction related modifications to be completed.

  - The contractor is expected to provide/supply all labor, tools, equipment, and vehicles to perform all duties, related duties, and responsibilities associated with performing preventative and/or corrective maintenance of the facilities systems in this contract.

    - As used in the foregoing description and throughout this document and the Specifications, the following terms shall have the following meanings:

        - “Systems” shall include all electric, heating, ventilation, air conditioning, plumbing and/or other related systems installed in Department facilities.

  - Material and workmanship shall be guaranteed for a period of one (1) year or the remaining term of the original manufacturer warranty, whichever is greater. Contractor shall be responsible for all labor and materials associated with repair, replacement, and adjustment during this period of time due to any defective material and/or workmanship.

  - All labor hours used at the facility will be documented in a log. This log will be completed and signed by the contractor’s representative prior to starting and following the completion of work assignment. This log shall serve as a basis for payment. The contractor is to provide invoice material to be used within ten (1) business days and prior to the invoice being sent to the comptroller.  Only services approved by the Department shall be invoiced and paid for.

- BIDS AND AWARDS

  - The term of the contract is for one (1) year with two (2), two (2)-year renewal options.  The Issuing Office will fix the Effective Date after the contract has been fully executed by PennDOT.  The Contractor shall not start the performance of any work prior to the Effective Date of the contract and the Department shall not be reliable to pay the Contractor for any service or work performed or expenses incurred before the Effective Date of the contract.

  - The hourly rate for normal working hours and premium working hours shall include all travel, labor, equipment, overhead, and profit associated with performing preventative and/or corrective maintenance.  Contractor should not be paid for breaks or meal periods.

  - The bid will result in a contract in the form of a fully executed Purchase Order (PO).

  - The quantities furnished by the Department on the bid are an estimate only for one (1) year of service.  The Department does not assume any responsibility that the quantities shall materialize.  Nor shall the Contractor plead misunderstanding or deception because of such estimate of quantities.

    - Additionally, in the event any given line item on the fully executed PO requires an increase in quantity, the Contractor shall not proceed with any work until the Department has provided an updated PO reflecting the increased quantity.

        - The PO will reflect an estimated materials allowance.  The Contractor shall not make any single item or combined items material purchase over $300.00 without the approval of the Sign Shop Manager or his/her designee.  The cost of materials, parts, or repair equipment shall be invoiced at the Contractor’s stated rate with a profit not to exceed 10%.  A copy of the supplier’s invoice is required for all material purchases.

- GENERAL REQUIREMENTS

  - All prospective bidders, before submitting a bid, must thoroughly familiarize themselves with the existing conditions at the project site(s).

  - Should any discrepancies arise between the existing conditions and the specifications, they shall be reported to the Bid Contact prior to the Bid Submission Due Date and Time.  Failure to visit the project site(s) shall be no excuse for extra compensation or project delay.

  - Prospective bidders, prior to their visit to the site(s), will contact the Sign Shop Manager to establish an acceptable time to conduct a survey of the work to be performed.

  - No contractor is permitted to visit and access the site without requesting and receiving approval from the Sign Shop Manager.

  - The Sign Shop Manager or his/her designee may request at any time a formal estimate and/or quote detailing materials and labor for services in accordance with the Contract at no additional cost to the Department.  The estimate and/or quote shall be submitted within five (5) business days of the initial request.  All estimates/quotes need to reflect the current contract Purchase Order Number. The estimates/quotes must only include stated labor rates and materials.

- DEPARTMENT CONTACTS

  - Bid Contact – All bid questions and bid submissions should be directed to:

Char Riley, Purchasing Supervisor

RA-PDBOSCOPURCHASING@pa.gov

  - Project Contacts – All questions related to the facility and/or project specifications to:

Michael Geissinger, Sign Shop Manager

(717) 346-9910 or mgeissinge@pa.gov

- WORKING HOURS AND CALL-OUT PROCEDURE

  - Normal Work Hours shall be Monday through Friday, 7:00 am to 3:00 pm, Eastern Standard Time.

  - Premium Working Hours shall be Monday through Friday, 3:00 pm to 7:00 am, Eastern Standard Time, and Saturday, Sunday, and Pennsylvania State Holidays.

  - Normal Call-Out Procedure shall occur when the contractor receives a call or written authorization to do work by the Sign Shop Manager.  Upon receipt of call-out request, contractor must be on site ready to commence work within two (2) hours, unless otherwise specified.  The Contractor will not be paid for travel time.

    - Only the Sign Shop Manager or his/her designee is authorized to call for service.  The Sign Shop Manager or his/her designee must provide his/her name/title/phone # when placing the call for service.  This information must appear on the service call work order along with the date and time of the phone call.  The work order is to be completed with a description of work and services needed along with a cost estimate for repairs.  The work orders are to be signed by the Sign Shop Manager or his/her designee and the Contractor’s Service Technician.  A copy is to be given to the Department.

    - If the Contractor is not on site within two (2) hours or at the agreed upon date and time, the Department reserves the right to begin the assessment of Liquidated Damages in accordance with

Section IX., Liquidated Damages of this Statement of Work for each day for 10 Commonwealth business Days

        - If after the 10th day the Contractor does not arrive on site, PennDOT reserves the right to declare the Contractor in Default in accordance with the Contract Terms and Conditions, Section V.27 CONTRACT-021.1 Default.

  - The Contractor shall be available for call-out 365 days a year on a 24-hour basis.

  - The Contractor shall provide names and telephone numbers for individuals in the company who may be contacted should an emergency occur.

- CONTRACTOR LICENSING

  - The Department has no requirements related to the registration, certification or licensure of contractors (or their employees) that are engaged in the construction industry.

  - To comply with Federal mandates the Commonwealth does certify contractors and workers that perform asbestos and lead removal services.  These certifications are issued by the Certification, Accreditation and Licensing Division at the Department of Labor and Industry.  If you have questions about asbestos or lead certification, please visit the Department of Labor and Industry’s website at http://www.dli.state.pa.us.

  - The Contractor is required to contact the municipality where the work will occur to determine if the municipality has established licensure and/or certification requirements.  Some of Pennsylvania’s 2,565 municipalities have established local licensure or certification requirements for contractors or construction contractors (or electricians), and plumbing contractors (or plumbers).  Since the Commonwealth has no jurisdiction in this matter, the Department maintains no records concerning municipalities that have established licensure or certification requirements.

- AUTHORIZATION TO DO WORK

  - It is distinctly understood and agreed under this contract that the contractor shall perform such work and furnish such materials as authorized in writing by the Sign Shop Manager or his/her designated representative.

- PERMITS

  - This existing structure has a valid Occupancy and Use Permit from the Department of Labor and Industry.

  - When required, the Contractor shall:

    - Be responsible for obtaining all necessary approvals and Permits from the Department of Labor and Industry (L&I), Bureau of Occupational and Industrial Safety as required under the Uniform Construction Code. (http://www.dli.state.pa.us/)

        - There are no fees for the Permits as long as the contractor notifies L&I that this project is for the Commonwealth of Pennsylvania, Department of Transportation and is to be completed on state owned or state leased property.

      - Maintain and log all mail receipts regarding L&I correspondence and submittals, and provide copies to PennDOT upon request.

      - Post all L&I Permits on site, in a weather proof container for an L&I inspector’s review.

      - The Department will provide the awarded Contractor all existing design drawings for this structure if drawings are available.  These plans should be accompanied with the proposed alterations associated with this building.

Do we have a copy of this log? It should probably go with the procurement.

When?

What is this?

What would be the contractor’s stated rate for parts?

How should they do this?

They must contact you. Bidders may not contact any agency personnel prior to award with the exception of the purchaser.

Line above says Project Manager

I don’t know. Something like that.

Need to include a name.

That is a crazy short timeframe. Is this how the last one was set up?

Need to reference doc builder T’s and C’s.

We are going to wait 10 days to declare them in default? Seems like a long time to wait for an overflowing toilet. I would see what the T’s and C’s say about default.