Attachment A

PENNSYLVANIA FISH & BOAT COMMISSION

BUREAU OF ENGINEERING

Solicitation for:

Walnut Creek Marina Improvement Study

Fairview Township

Erie County, Pennsylvania

October 7, 2022

## SOLICITATION

The Pennsylvania Fish & Boat Commission (“PFBC”) hereby invites submissions of proposals for the Walnut Creek Marina Improvement Study (“Project”) associated with the improvement of facilities at the Walnut Creek Marina in Fairview Township, Erie County.

## BACKGROUND INFORMATION

The Walnut Creek Marina is a 29-acre property owned by the Pennsylvania Fish and Boat Commission and is largely situated on the east side of Walnut Creek and extends upstream from the mouth of Lake Erie approximately 2,000 feet. The property is in Fairview Township in Erie County and is located approximately 8 miles west of the City of Erie, Pennsylvania.

The property was purchased by PFBC in 1971 and basic amenities were constructed in 1982. The amenities include approximately 7.5 acres of asphalt parking lot and roadways, a 1.75-acre marina with boat launch ramps, a 90-foot-long breakwater jetty, 575 feet of two-way navigable channel, an administration building, storage building, fish cleaning station and approximately 1,600 linear feet of Lake Erie shoreline. The marina basin is currently configured with two docks providing 72 slips for motorboats 25 feet or less in length. The site is maintained by PFBC seasonal staff who are stationed at the marina. Yearly sediment removal operations are completed by PFBC construction staff who are housed at the PFBC Centre Region Office in Centre County.

# PROJECT INTENT

The intent of this project is to assess the condition of marina infrastructure, determine all necessary improvements to optimize marina operations to accommodate more and/or larger boats (up to 32 feet in length) and provide additional parking for boat trailers and shore-based anglers. The condition assessment shall also include all estimated costs associated with the design, construction and maintenance of the facility improvements. This project will include alternatives for reducing the overall ongoing maintenance (ex. dredging of marina basin and Walnut Creek channel) while also optimizing operations through recommended design enhancements.

# PROJECT SCOPE OF WORK

The proposer shall provide the necessary professional, technical and labor staff to complete the Project. The proposer shall provide all materials, supplies and equipment to complete the Project as follows:

- The contractor or its consultants shall conduct site reconnaissance at the Walnut Creek Marina including, at a minimum:

- Compile a comprehensive summary of previous studies relating to expansion and/or sediment management at the PFBC’s Walnut Creek Marina.

- Review current sediment management practices, equipment, permits and operational costs.

- Review existing information related to past feasibility studies, investigations and bathymetric studies and lake littoral drift studies relevant to Walnut Creek Marina.

- Review information related to natural resources within the study area and species of concern identified on the Pennsylvania Natural Diversity Index (PNDI).

- The contractor or its consultants shall conduct a needs assessment on which to base its proposed improvements and conceptual designs, including:

- Inventory of public marinas on the Lake Erie shoreline in Pennsylvania, including number of slips, average annual occupancy rates (trends), slip fees, amenities, limitations (e.g., boat length and draft), and parking capacity (including trailers).

- Planned improvements (e.g., increased slip or parking capacity, other amenities, etc.) at sites identified in section 2(a).

- The contractor or its consultants shall develop two conceptual designs for proposed boat launch facilities; associated cost estimates for construction, operation and maintenance; and a narrative that explains the elements of each design. The conceptual designs shall consider the following:

  - Modification or reconfiguration of the existing marina basin, marina inlet and inlet jetty within the current footprint, to accommodate at least 60 boats (some up to 32 feet in length) while reducing sediment accumulations within the proposed improvements; the construction of all necessary features for the efficient maintenance of improvements; and the construction of all necessary features to improve sediment management at the facility to adequately maintain the appropriate navigable water depths.

  - Reconfiguration or new construction of the marina on the east side of the Walnut Creek property to include a stabilized inlet, two-way navigable channel, marina basin capable of accommodating no less than 72 boats, some up to 32 feet in length; the construction of all necessary features for the efficient maintenance of the proposed improvements; and the construction of all necessary features to improve sediment management at the facility to adequately maintain the appropriate navigable water depths.

  - Sediment management including:

    - The anticipated frequency of sand bypassing and maintaining navigable depths within the project area.

    - The equipment and staff needed to adequately address sediment management needs.

    - Regulatory permits needed to legally manage sediment and sand bypassing operations.

  - Analysis of wave climate and storm events and their impacts on the proposed design.

  - All roadways, parking areas and stormwater systems necessary to accommodate the proposed improvements.

# PROJECT DELIVERABLES

The awarded vendor will be required to prepare, submit and present a site plan or plans, and written report that provides the following information, at a minimum:

- Conceptual site plans which include the following elements delineated or identified:

- Existing and proposed site plan for each design alternative showing dimensions, existing utilities, proposed utilities, cross sections, and end elevations.

- Key map identifying adjacent roadways, waterways, and properties.

- Delineation of streams, wetlands, and lakes.

- Right of Ways.

- A written report which contains the following information:

- Brief introductory description of what information was gathered, and the extent of studies/testing done.

- Written discussion of the needs assessment.

- Written discussion/report of the site, including topography, bathometry, soil conditions, site hydrology and necessary site preparation.

- Written discussion of environmental and archeological restrictions, if any.

- Approximate design and construction cost estimates for each design alternative.

- Approximate yearly operation and maintenance costs of each design alternative.

- A virtual or in-person presentation to PFBC staff summarizing items 1 and 2 above.

The awarded vendor will be required to deliver three (3) full size copies of the plan or plans and three (3) copies of the written report. The consultant shall deliver one (1) digital copy of the plans, written report and presentation on a USB memory stick.

PROPOSER’S QUALIFICATIONS

All work shall be performed by or under the direct supervision of a Pennsylvania registered Professional Engineer experienced in coastal engineering and/or marina construction and operation.  Provide a professional resume for the Lead Project Engineer with bid submission.

SUPPLEMENTAL INFORMATION – Located in Jaggaer buyer attachments

- Detailed Project Report and Environmental Assessment and Finding of No Significant Impact, dated 15 February 2004

- Walnut Creek Renovation and Expansion Study, dated May 2008

BIDDING PHASE

Bidders should examine the “Supplemental Information” previously referenced herein and shall visit the site prior to submitting a proposal.  PFBC Engineers will be onsite to conduct an optional pre-proposal meeting. Vendors attending the pre-proposal meeting must pre-register with Dan Gahagan no later than 10:00 AM on October 21, 2022.

Dan Gahagan

814-359-5142

dgahagan@pa.gov

Optional pre-proposal meeting details:

Location:  	PFBC’s Walnut Creek Marina parking lot

Date:	October 25, 2022

Time:	11:00 AM

COMPENSATION

The Project is a Lump Sum with payment due upon completion and acceptance of the final work products.