SGL 100

Woolridge Leveling-Rock Picking Phase 2

10/26//2022

GENERAL SPECIFICATIONS

I. SCOPE OF WORK:

The Pennsylvania Game Commission, Northcentral Region is requesting bids for the

surface leveling and rock picking on 23 acres on SGL 100. Services shall include, but

not be limited to, the furnishing of all labor, superintendence, tools and equipment for

the leveling of ruts created from the injection of bio-solids and rock picking on 23 acres

of SGL 100, Covington Township, Clearfield County. Detailed specifications are

attached in the bid packet. All Purchase Orders require the contractor to provide

the equipment, labor, insurance, and all miscellaneous expenses to complete the

operation.

Any questions concerning the technical aspects of this bid should be directed to:

Shawn Seeley

Land Management Group Supervisor

Phone: 570-398-4744

Email: shseeley@pa.gov

II. CONTRACT TASKS:

There are two tasks which will be two-line item bids.

1. Leveling of 23 acres -Bid per Acre

2. Rock Picking on 23 acres -Bid Per Acre

The first task is to disc or grade 23 acres of field that had previously been injected with

biosolids. This injection process has left ruts in the fields preventing the ability to plant or mow the area with normal agricultural equipment. The contractor will be required to level the area with a heavy or forestry disc or similar implement so that the area can be farmed with traditional agricultural equipment.

The second task is to, after leveling, pick or screen the surface of the 23 acres all rocks greater than 6”. A location to dispose of the collected rock will be determined on-site by the LMGS.

- Project Location:

• State Game Lands 100, Covington Townships, Clearfield County.

• Map of the location are included in the bid packet.

- SITE INSPECTION AND ASSISTANCE:

The PGC will conduct a one-time-only guided tour of the work sites for prospective

bidders on November 16th, 2022 beginning at 10:00 AM. The tour will start with a review

of the site. We will meet on Woolridge Road.

Contractors are permitted to visit the project site on any date on their own time to

further inspect the site.

III. OPERATOR QUALIFICATIONS:

To bid on this project, an Operator must have the office, maintenance facilities,

equipment, employees, and qualified equipment operators and mechanics, and have

tools, equipment, and spare parts for the make and type of equipment indicated in these

specifications.

IV. CONTRACT REQUIREMENTS:

A. All work can be started any time after February 20,2023. Work must be completed by the termination date: June 23, 2023. No contract

extensions will be approved.

CONTRACT REQUIREMENTS:

- Level or grade the identified 23 acres so that it can be farmed with

traditional agricultural equipment.

- Discing is the preferred method of leveling but other methods may be

approved by the LMGS. No method that scrapes or pushes the topsoil

to the edges of the field will be permitted. Surface soils must remain on

the delineated 23 acres.

- The operator will rock pick or screen all rocks greater than 6”. Picked

rocks can be placed on existing rock piles.

- Any trees or tree seedlings that are marked are to be reserved and

remain onsite and undisturbed as possible.

- Any trash resulting from the Operator’s operations must be removed

from the area and properly disposed.

- The contractor is responsible for the control and collection of fluids leaking

from any equipment used on the site. The contractor must have a spill

containment and cleanup kit appropriate for the equipment being used. At a

minimum, the kit will contain plugs and clamps to control hydraulic line

breaks, a container to collect leaking fluids, fluid absorbent pads and a

shovel. Operating any equipment noticeably leaking fluids is prohibited. The

contractor must collect, and control fluids leaking from any equipment and

dispose of properly.

- The Operator shall not block any roads or trails in the area during

performance of this contract. The Operator shall not in any way hinder the

progress of any Timber Sale Contracts in these areas.

- All labor, equipment, tools, etc., needed to complete contracted

projects are to be provided by the Operator.

- As a further guarantee of faithful performance of the conditions set forth in this Contract, the Successful bidder hereby agrees to furnish the Commission with Cashiers or Treasurers Check, Letter of Credit, or Insurance Bond payable to the Pennsylvania Game Commission, in the amount of $1,000.00.

- Failure to comply with any of the terms or conditions of the Contract will result in

cancellation of the agreement.

V. INSURANCE REQUIREMENTS:

- The contractor will provide Workmen’s Compensation insurance sufficient to cover all the employees of the contractor working to fulfill this contract.

B. Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth, and the contractor from claims arising out of the performance of the contract. The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence. The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured.

Prior to the commencement of work under this contract, the contractor must provide the

Commonwealth with current Certificates of Insurance. These Certificates shall contain a

provision that coverage afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

VI. HOLD HARMLESS:

The contractor shall be responsible for and agrees to indemnify and hold harmless the

Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

VII. DAMAGE TO PROPERTY:

The Contractor shall be responsible for any damage to Commonwealth property resulting from the improper use of equipment for this project. The Contractor will be given one (1) written warning that damage is becoming excessive and if the action continues damages will be assessed.

PROPERTY INFRASTRUCTURE - Contractor shall immediately repair, in a manner

that meets with the approval of the Officer in Charge, any damage to administrative

roads and other facilities, including access roads, resulting from their use for this

operation, general wear, and tear is accepted. Officer in Charge may notify the

Contractor in writing to temporarily discontinue use of any of the above whenever, in

their opinion, such action is necessary to prevent serious damage.

VIII. BID AWARD:

The bid shall be submitted on a dollars per acre basis by line item. Bids will be awarded

on a per acre basis. The Operator shall complete the electronic invitation for bid to

be found at www.pasupplierportal.state.pa.us, for award of the bid. Bids will be publicly opened on November 29th, 2022 at 2:00 PM, at the Pennsylvania Game Commission, 2001 Elmerton Ave., Harrisburg, PA 17110-9797. Failure to sign the IFB will be reason for rejection of the bid and bids received after the due date or due time will not be accepted. The per acre price shall include the cost of equipment, labor, insurance, and all miscellaneous expenses necessary for the completion of the tasks. Prices bid shall be in dollar and cents only. The quantities herein are only estimates and may increase or decrease dependent upon the needs of the Commission. Operator shall be paid at the unit price bid for actual services performed. The Commission reserves the right to reject any and all bids and to choose the bid that, in its sole opinion; best meet the needs of this project.

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME

COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address. This is a Dept of General services (DGS) website, so you need to contact them directly if you have any problems with the website.

IX. CONTRACT TERM:

The contract term shall commence upon contractor’s receipt of the approved Purchase

Order(s), receipt of performance bond, and proof of insurance. This also includes a notice to proceed February 20, 2023 and terminate June 23, 2023. All contractors, subcontractors and consultants of the Buyer must be pre-approved by the Commission. The Commission reserves the right to reject any subcontractor at its sole discretion. If Contractor enters any subcontract(s) not previously approved by the Commission, the Commission shall have the right to require the Contractor to terminate such contracts.

- OPERATIONS AND NON-WORKDAYS

a) No operations will be permitted on the following days:

1. The opening day and all Saturdays during spring turkey season, including the youth spring gobbler hunt.

b) The contractor, employees, and sub-contractors may not hunt to, from, or at the job site when the work location is beyond a gated road that is closed to public traffic. The contractor may travel to and from the work location on no-work days to check on the condition of equipment.

X. PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual services performed. Payment

will be made on the basis determined by the Commission’s surveyed acreage

treated. Only work successfully completed to the specifications will be paid for by the agency.