Revised 11/22

Pennsylvania Department of Transportation

District 8-0 Rest Area Site J

Specifications for Landscaping and Grounds Maintenance

- DESCRIPTION

The contractor shall furnish all equipment, personnel and materials for performing grounds maintenance work at Rest Area Site J located along Interstate 83 Northbound approximately two miles north of the MD/PA state line in York County.

- GENERAL MAINTENANCE

  - General maintenance shall be required in all areas within the Interstate 83 shoulder and the right-of-way fence. The total estimated acreage of maintenance is 9.7 acres.

Mow grass and perform maintenance weekly or as needed to keep grass growing to a height of not more than four inches.  Cutting shall begin when required and continue to approximately October 31.  Grass shall not be cut to a height less than two inches.  All trash and debris shall be removed from grass areas prior to the start of mowing. Undesirable shrubs and brush, not to exceed fifteen feet in height shall be removed from the property.

  - All plant beds and mulch shall be kept weed free. This shall be completed as part of the grounds maintenance on each site visit. This is incidental and included as part of weekly grounds maintenance.

  - Pruning shrubs and trees and removal of all clippings shall be the responsibility of the contractor. Shrubs shall be neatly trimmed at all times. This is incidental and included as part of weekly grounds maintenance.

  - Removal of all poison ivy from picnic area.

  - Edging of all grass areas adjacent to curbs, concrete pads and sidewalks shall be performed as part of each mowing operation.  These areas shall be swept clean following edging.

  - Maintenance at signs, trees, and picnic tables shall be such that no grasses or weeds extend to a height greater than the surrounding cut grass.

  - The contractor shall furnish all herbicides after approval by District Roadside Specialist.

  - Dead Material – Dead trees less than twenty-five (25) feet in height and shrubs shall be removed immediately and the holes filled with topsoil.  If the plant was removed from the lawn area, this area will be worked to grade, and seeded with a grass seed mix as approved by the District Roadside Specialist (DRS).

- SPRING CLEANUP – TREE AND SHURB FERTILIZATION

This work shall be performed and completed before May 15th of each year.

  - Remove all fallen limbs and debris from picnic and mowed areas.  This work will not require the removal of fallen trees 25’ or larger.

  - Rake turf areas to remove debris where required.

  - Mulch all planting beds located around the Welcome Center, Rest Area building, and the all planting beds. Remove old mulch and place new mulch at a depth of 4 inches. Mulch shall be bark mulch or other mulch as approved by the District Roadside Specialist.  Mulching must be completed by May 15th of each year.

d.	Removal of undesirable trees and shrubs (15’ or less in height) from the 9.7 acres of     area for general maintenance.  All debris from this work shall be removed from the property.

- TURF CARE (LIME AND FERTILIZER)

  - An application of Scotts Turf Builder Plus 2 or approved equal shall be applied at the Manufacture’s recommended rates during the spring and fall seasons.  At the times listed below:

Spring – Prior to May 15th each year.

Fall – September 1st to 20th of each year.

  - Fall Liming of Mowed Areas - Lime shall be applied to all mowed areas at the rate of 600 pounds per acre. Liming shall be done during, October, November or December.

- LEAF RAKING OR SHREDDING

  - All leaves and debris shall be removed from the turf areas or cut into small pieces so as to be not noticeable.

  - It is anticipated that this work will be required after most of the leaves have fallen during the period from November 1 to December 10. There will be three (3) performances of this operation per season.

  - Should the contractor use a mower to shred the leaves, the contractor will be paid the bid for “Leaf Raking or Shredding,” only.

  - Leaves shall be removed from the area of the right-of-way fence and tree line.

- LIABILITY

  - Except as otherwise herein above specified, the contractor shall also be responsible for damage claims as provided for in Section 107.14 of the current PENNDOT Specifications, PUB 408.

- EQUIPMENT

  - The contractor shall furnish the necessary equipment and tools required to maintain the safety rest area grounds. Such items shall include, but not limited to power mowing equipment, edger’s, sprayers, leaf blowers, lime spreader and hand tools such as rakes, shovels, pruning shears and other equipment.

VIII	PERSONNEL

a.	The contractor shall provide one (1) foreman, skilled in landscape maintenance practices, and as many workers as are necessary to meet the requirements of these specifications.

  - The person or persons applying herbicides must carry a valid Commonwealth of	 Pennsylvania Department of Agriculture Restricted Use Pesticide License indicating the appropriate category. The Pesticide Applicator and Licensing Record form shall be completed and submitted with the bid for this work.

# MATERIALS

The contractor shall provide all lubricants, fuels, mulch, pesticides, fertilizers, and lime as required.  Delivery slips required for lime, fertilizer, mulch and herbicides must be returned to the District Roadside Specialist.  Also, return all package labels form fertilizer and herbicides to the District Roadside Specialist.

# SAFETY

a.	The contractor shall perform all specified work with the knowledge that the Safety Rest Areas are open to the public twenty-four (24) hours per day.  Maintenance work shall be performed with a minimum amount of interference with the normal operation of the Safety Rest Area.

  - Special precautions shall be taken when using mowers near the buildings.  The discharge from rotary mowers shall, at all times, be pointed away from walks, buildings, parking lots and other areas where people are assembled.

# GENERAL PENALTY FOR NON-PERFORMANCE

A penalty of two-hundred dollars ($200.00) shall be assessed per occurrence to the contractor, each time grounds maintenance work is not satisfactory performed by the contractor when directed by the District Roadside Specialist.  Such assessments shall be deducted from the contractor’s monthly payment following the occurrence(s).

# BASIS OF PAYMENT

a.	The cost of materials shall be invoiced at suppliers invoice price plus 10%.

  - Invoicing shall be by site number and the appropriate item number for each site. The contractor’s invoice shall be submitted monthly.

  - Two sets of documents must be submitted with each invoice. Set one shall contain one copy of the contractor’s invoice, one copy of all suppliers’ invoices, and one copy of the OS-501 “Confirmation of Services” form. This set shall be submitted to Engineering District 8-0, Roadside Unit, 2140 Herr Street, Harrisburg, Pa.17103-1699.Submit the original copy of the contractor’s invoice and one copy of the OS-501 “Confirmation of Services” form to the COMPTROLLER. Bill to the address on the face of the Purchase Order. Failure to submit all payment documents will lead to delays in payment of invoices as they will be returned to the contractor for correction.

d.	Grounds Maintenance and mowing shall be performed weekly or as directed by District Roadside Specialist and paid for by each performance.

e.	1.	Grounds Maintenance and mowing shall be paid per performance.

2.	Spring cleanup shall be paid on completion of work. This item also includes the

placement of the mulch. The cost of the mulch shall be billed to the Materials

Contingency line item.

3.	Spring Turf Care, fertilizer and broadleaf weed control, shall be paid on completion of work. This item is for the application of the fertilizer and the broadleaf weed control materials. The cost of the materials shall be billed to the Materials Contingency line item.

4.	Fall Turf Care, fertilizer and broadleaf weed control, shall be paid on completion of the work. This item is for the application of the fertilizer and the broadleaf weed control materials. The cost of the materials shall be billed to the Materials Contingency line item.

5.	Fall Lime Application shall be paid on completion of the work. This item is for the application of the lime to turf areas. The cost of the materials shall be billed to the materials contingency line item.

6.	Leaf raking or shredding shall be paid on completion of the work.

7.	All other work, including the extensive work required in the shrub beds shall be incidental with the grounds maintenance and no separate payment will be made              therefore.

# NON-COMPLIANCE

If, for any reason, the contractor fails to comply with the requirements of the contract, Section 108.09 of the currents Specifications, PUB 408 shall prevail.

# QUALIFICATIONS OF CONTRACTOR

Prior to award, the contractor will be required to furnish reference indicating that he is capable of performing grounds maintenance services in a satisfactory manner.

# WORK NOTIFICATION

The contractor shall contact the District Roadside Specialist or designee at least twenty-four (24) hours prior to performing mulching, fertilization, or herbicide application.

# SERVICE PERIOD

By mutual consent of both parties, this contract is renewable at unit prices quoted for one (1) year periods commencing from April 1 through March 31 of the following year, for a total of four (4) such renewals.

# STRATEGIC ENVIRONMENTAL MANAGEMENT PROGRAM

PennDOT has implemented a Strategic Environmental Management Program (SEMP) which is compliance based. As part of SEMP, PennDOT has established a Green Plan Policy that can be found posted at District and County offices and at www.penndot.gov  in the Forms, Pubs & Maps section, Pub 754, “Working with Business Partners to Protect the Environment.”  The Green Plan Policy is designed to protect the environment, conserve resources, and comply with environmental laws and regulations. The contractor shall ensure that its personnel (including the personnel of any of its subcontractors) are aware of PennDOT’s commitment to protecting the environment, are properly trained about environmental impacts of their work and are competent (through appropriate work experience, job training, or classroom education) to perform the work that they do.