SGL#123 – HERBICIDE TREATMENT - GENERAL SPECIFICATIONS

I.	SCOPE OF WORK:

The Pennsylvania Game Commission, Northeast Region, requires foliar herbicide treatment of invasive shrubs and vines(Autumn Olive, Bush Honeysuckle, Oriental Bittersweet) on approximately 152 acres of shrubland on State Game Lands #123, Springfield Township, Bradford County PA. Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools and equipment for the work as per Attachment 1, Foliar herbicide Treatment Specifications. All Purchase Orders require the contractor to provide the equipment, labor, insurance, and all miscellaneous expenses to complete the operation.

Any questions concerning the technical aspects of this bid should be directed to LMGS Philip Kasper (pkasper@pa.gov) at 570-675-1143.

Questions concerning the Request for Quote, the Purchase Order, or bidding procedures should be directed to PGC Harrisburg Procurement at 717-787-6594.

II.	PROJECT LOCATION:

The project is located on SGL 123 in Springfield Township, Bradford County, near the town of Checkerville. The project block consists of three blocks and 152 acres of young forest & fields, with autumn olive, barberry, bittersweet, and honeysuckle shrubs interspersed.

III.	CONTRACT TASKS:

The contractor shall perform a foliar and/or basal bark herbicide treatment on approximately 152 acres, divided into three blocks.  Block one consists of approximately 71 acres, Block 2 is approximately 27 acres and Block 3 is approximately 54 acres.  Please see attached maps.

IV.	SITE INSPECTION AND ASSISTANCE:

Contractors are responsible for their own site inspection.  PGC personnel will be available to answer any questions relevant to the project for prospective bidders. Contact LMGS Philip Kasper for site specific conditions at 570-675-1143. GPS coordinates of each block are located on the attached maps.

V.	CONTRACT REQUIREMENTS:

A.	All work must be completed between July 1, 2023 & September 30, 2023, or June 1 to June 30, 2024.

B.	The contractor agrees to comply with all attachments. The Commission reserves the right to reject any or all bids.

C.	As a further guarantee of faithful performance of the conditions set forth in this Contract, the successful bidder hereby agrees to furnish the PA Game Commission with Cashiers or Treasurers Check, payable to “Pennsylvania Game Commission”, in the amount of $3,000.00 prior to work beginning.

The performance bond should be mailed or otherwise delivered to the following address:

Attn: Land Management Supervisor

PA Game Commission

3917 Memorial Highway

Dallas, PA 18612

The performance bond will be released upon satisfactory completion of the project as determined by the PGC.

D.	Failure to comply with any of the terms or conditions of the Contract may result in cancellation of the agreement and claim may be made against the surety or the security for all or part of the damages sustained by such noncompliance.

E.	Any extension of time under the Contract, or forbearance of cancellation and claim against the surety will not result in a release of the surety or the Principal from their obligations under the Contract and the surety.

VI.	INSURANCE REQUIREMENTS:

A. The contractor will provide Workmen’s Compensation insurance sufficient to cover all of the employees of contractor working to fulfill this contract.

B. Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract. The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence. The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured. Prior to the commencement of work under this contract, the contractor must provide the Commonwealth with current Certificates of Insurance. These Certificates shall contain a provision that coverage afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

HOLD HARMLESS: 	The contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

VII.	BID AWARD:

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address. This is a Department of General Services (DGS) website so you need to contact them directly if you have any problems with the website.

The unit price (price per acre) shall include all labor, equipment, tools, insurance, and all items necessary for the completion of the project.

The contractor shall be paid at the unit price (price per acre) bid for ACTUAL acres correctly completed (as determined by the PGC) in accordance with the contract terms, conditions, and “Herbicide Treatment Specifications.”

VIII.	CONTRACT TERM:

The contract term shall commence upon the contractor’s receipt of the Purchase Order that includes a notice to proceed and terminate June 30, 2024.

IX.	DAMAGE TO COMMONWEALTH PROPERTY:

The contractor shall be responsible for any damage to Commonwealth property resulting from the completion of this contract. The contractor shall immediately repair, in a manner that meets with the approval of the PGC, any damage to roads and other facilities resulting from the contractor’s activities, beyond what is reasonably considered normal wear and tear.

X.	PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual acres correctly completed as measured by the PGC.