# Appendix O, Release Report Sample

This is only an example of the Release Report. As noted in the Project, the Offeror may propose a different version of this report as part of their response. Note, regardless of the format, this report is a paid deliverable.

## Approval

☐Approve

☐Approve with Comments

☐Reject with Comments

_______________________________________________________________________

_______________________________________________________________________

_______________________________________________________________________

## Overall Status

| Status | High-level Overview | Risks - Issues |
| --- | --- | --- |
| Green | Full Release #1 complete, Requirement and Design for R1 Patch complete | None |

## Regular Release Status and Summary

Definition: Full release information including the patch.

| Release Name | Date Implemented | # of Warranty Items | Date Warranty Items Complete |
| --- | --- | --- | --- |
| Release 1 | 12/15/xx | 2 | 12/30/xx |
| Release 1 Patch | 12/29/xx | 0 |  |

## Work Product Completion

| Work Product Name | Release Submission Date | Status | Patch Submission Date | Status |
| --- | --- | --- | --- | --- |
| High Level Estimates | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Attend Requirement Sessions | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Attend Design Sessions | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Release Scope | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Requirements Traceability Matrix | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Data Management Plan | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Data Mapping Document | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Scripts | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Script Narrative | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Defect Strategy | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Accessibility Checklists | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Deployment Manifest | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Implementation Plan | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Release Functionality with Validation Report | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| DAST/SAST Scan Reports | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Release Final Report (Pay Point) | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Knowledge Transfer Plan | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |
| Weekly Status Reports | xx/xx/xxxx | Approved | xx/xx/xxxx | Approved |

## System Availability

Definition: Consult SLA’s

| Date Range | % Time Available | Comments |
| --- | --- | --- |

## Production Support Requests (data and non-data updates)

Definition: Data fixes

| Data Fix Request |  |  |  |
| --- | --- | --- | --- |

## Technical Team Content and Infrastructure Maintenance

Definition: Any supporting software or hardware upgrades / installations needed

| Maintenance Item | Detail | Percent Complete | Implementation Date |
| --- | --- | --- | --- |
| Upgrade server software | Update xx | 65% | 2/15/xx |

## Staff Changes

Definition: Incoming and outgoing staff

Percentage of staff turnover = (turnover #)/ (total staff)

| Incoming Name | Incoming Type/Title | Details |
| --- | --- | --- |
| Bob Jones | Business Analyst | Working with OVR |
| Outgoing Name | Outgoing Type/Title | Details |
| Cindy Smith | Business Analyst | Will be working with OVR |

## Risks and Issues

Definition: List of risks and issues

| Risk No. | Risk Name | Risk Details | Status | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| Issue No. | Issue Name | Issue Details | Status | Mitigation Plan |
| 1 |  |  |  |  |

## Knowledge Transfer

Definition: Technical training – accomplished and upcoming

| KT Name | Dates | Description | Status/Detail |
| --- | --- | --- | --- |