### REQUEST FOR BIDS

SGL 086 FILL FARM

FOLIAR & STEM HERBICIDE

STATE GAME LAND # 086

WARREN COUNTY

01-12-23

Prospective Service Contractors:

The Pennsylvania Game Commission (PGC), Northwest Region, requires herbicide application services of approximately 117 acres for the treatment and control on all multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Japanese barberry and Privet on 4 treatment blocks on State Game Lands 086 located in Warren County.  Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools, equipment and herbicide for the herbicide application as per attached specifications for all listed blocks within the project area in a price per acre bid.

Bids are to be submitted electronically through the Commonwealth’s “PA Supplier Portal” system by 2:00 PM, Monday, February 6, 2023.  If you have not registered as a vendor with the state, you must do this first at www.pasupplierportal.state.pa.us before submitting an electronic bid. Any questions regarding this may be directed to PGC Contracts and Procurement at 717-787-6594.

## This bid should include the unit price per acre. The bid will be awarded on a lump sum total of the entire project. The work may begin on or after the date of contract signing and approval and the work must be completed by June 17, 2023. No extension of time will be awarded.

The PGC will provide a tour of the site. The tour is planned for 09:00 AM, February 1, 2023. All project locations will be available for review. Tour meeting location and directions can be found in the general specification document. Questions concerning the site characteristics of these projects should be directed to Field Forester Shane Brenneman, 814-758-0136.

### The attached Bid Prospectus provides all necessary specifications, instructions, contact information, map, etc.

Please contact me if you have any questions.

Eric McBride

Land Manager Group Supervisor

Office: 814-493-5679

GENERAL SPECIFICATIONS – State Game Lands 086 Herbicide Application for the Treatment and Control of Invasive Plant Species.

- SCOPE OF WORK:

The Pennsylvania Game Commission (PGC), Northwest Region, requires herbicide application services of approximately 117 acres for the treatment and control on all multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Japanese barberry and Privet on 4 treatment blocks on State Game Lands 086 located in Warren County.  Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools, equipment and herbicide for the herbicide application as per attached specifications for all listed blocks within the project area in a price per acre bid.  All Purchase Orders require the contractor to provide the equipment, herbicide, water, surfactants, dyes, any other adjuvants, labor, insurance, and all miscellaneous expenses to complete the operation.

Any questions concerning the technical aspects of this bid should be directed to Forester Shane Brenneman or Land Manager Eric McBride at the Northwest Region Office:

PGC Northwest Region

1509 Pittsburgh Road

Franklin, Pa 16323

814-432-3187

814-437-5122 (FAX)

- PROJECT LOCATION/ DESCRIPTION:

- Location:  Project area is located on State Game Lands 086, off Davey Hill Rd (Maps 1 & 2), Deerfield Township, Warren County.

- Coordinates:

SGL 086 41.74065, -79.34518

- Description:  The project area encompasses 4 blocks covering approximately 117 acres.  The block is as follows:

            - Contains a variety of habitat types in various stages of succession that dictate the height of individual plants and the amount of interference covering each area.  These blocks are delineated by two blue stripes, field and road edges.

- CONTRACT TASKS:

The proposed habitat work on State Game Lands 086 is to apply herbicide (5% triclopyr amine solution) to approximately 117 acres in 4 blocks to treat invasive multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Privet and Japanese barberry.

- Line Item 1--- State Game Lands 086 is to be treated as follows (see Attachment 1)

    - Between the effective date of the Purchase Order and June 15th, 2023, foliar treatment of multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Privet and Japanese barberry, (as outlined) Use a (5% triclopyr amine solution) with water carrier with an approved nonionic surfactant as soon as these species are fully leafed out and prior to native desirable regeneration leafing out.

    - All multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Privet and Japanese barberry over 5 feet tall or entangled in trees and shrubs “not to be treated” as described in Attachment 1 must be cut and the freshly cut stump treated with an undiluted triclopyr amine. Hack and squirt treated with an undiluted triclopyr amine is also approved.

Plant species targeted for treatment are to be treated as noted in Attachment 1. Herbicide Specifications.

Work must be completed on foot with backpack herbicide applicators and/or by ATV/UTV with sprayer attachments where topography permits, and field edge allows.  The contractor shall comply with Attachment 1, Herbicide Specifications.

- SITE INSPECTION AND ASSISTANCE:

A show day for this project is scheduled for 0900 hours on Wednesday, February 1, 2023 at the following location (see Attachment 2):

State Game Lands 086

Parking lot on Davey Hill Rd

Coordinates (41.74065, -79.34518)

No other show days will be entertained

- CONTRACT REQUIREMENTS:

  - The treatment of multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Privet and Japanese barberry (as outlined) on State Game Lands 086, totaling approximately 117 acres (see Attachment 1) must be completed during the time period beginning on the effective date of the Purchase Order and ending June 15th, 2023.

  - The Contractor shall provide proof of a current Commercial Pesticide License and Applicator Certification issued by the Pennsylvania Department of Agriculture.  Upon completion of the project, the contractor will furnish PGC a copy of the Chemical Use Records Log.

  - The Contractor agrees to comply with all attachments. The Commission reserves the right to reject any or all bids.

  - All contractors, subcontractors and consultants of the awarded bidder must be pre-approved by the Commission.  The Commission reserves the right to reject any subcontractor at its sole discretion. If Contractor enters into any subcontract(s) not previously approved by the Commission, the Commission shall have the right to require the Contractor to terminate such contracts.

- RECALL TREATMENT:

Recall treatment resulting from misses and faulty application will be at the contractor’s expense. The Contractor will be required to treat, without any additional compensation, areas not treated due to skips, faulty application or equipment limitations that were not immediately readily apparent after initial application.  The PGC representative will make this decision within 90 days of the initial application and will transmit a final written decision to the contractor with the exact locations and time frames that these areas must be retreated.  Thereafter, the Contractor will be required to complete the retreatment by the date specified in the PGC representative’s letter.  These areas must be treated as per the original specifications.

- FAILURE TO PERFORM:

The operator will be required to treat all acreage specified in the contract within the service delivery dates (see Attachment 2).

- TREATMENT AREA – Operator personnel are expected to know the location of the treatment areas and the species treatment specifications.

- TREATMENT QUALITY – Operator personnel are expected to know the technical requirements and application standards (see Attachment 1).  Failure to apply treatment properly will result in recall treatment as listed in Item VI above.  Failure to perform recall treatments or subsequent failure to adhere to application specifications may result in Performance Surety forfeiture and the Contractor being declared ineligible for future contract awards.

- HOLD HARMLESS:

The Contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

- INSURANCE REQUIREMENTS:

- The Contractor shall purchase and maintain at its expense the following types of insurance, issued by companies acceptable to the Commonwealth.  Contractor must provide proof of insurance as specified in Items A and B for equipment owned, leased, rented, subcontracted, or otherwise utilized by the Contractor and for all personnel hired, subcontracted, or otherwise employed by the Contractor.

- Such policies shall name the Commonwealth as an additional insured.  Prior to the commencement of work under the Purchase Order(s), Operator must provide the Commonwealth with current Certificates of Insurance.  These Certificates shall contain a provision that coverage’s afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

- The Contractor will provide Worker’s Compensation insurance sufficient to cover all of the employees of contractor working to fulfill this contract.

- Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract. The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence. The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

- BID AWARD:

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address. This is a Department of General Services (DGS) website so you need to contact them directly if you have any problems with the website.

The bid as a per acre price shall include all labor, supervision, tools, equipment, herbicide, surfactants, dyes, adjuvants, water, insurance and all miscellaneous expenses necessary for the completion of the project.

The Contractor shall be paid for the completed project at the price per acre bid for ACTUAL acres treated as indicated on the attached maps and as determined by a PGC representative.

# XI.       OPERATOR REFERENCES:

After the bid opening and prior to awarding of the contract, the Commission has the right to request 3 references (names, addresses, and telephone numbers) of similar work performed by the Operator within the previous two (2) years as proof of qualifications to perform the work involved in this contract. Similar work is defined here as proof that the bidder has successfully completed at least 150 acres of foliar, cut stump and/or hack and squirt treatment in a single calendar year.

- PERFORMANCE BOND:

- As further guarantee of faithful performance of the conditions set forth in this Contract, the successful bidder hereby agrees to furnish the Commission with Certified Check, Savings Account, Irrevocable Letter of Credit, or other security acceptable to the Pennsylvania Game Commission as bond in the amount of 20% of the bid total rounded up to the next even hundred. Bond must be paid to the Commission before commencement of work.

ANY SECURITY POSTED MUST HAVE AN EXPIRATION DATE A MINIMUM OF ONE YEAR BEYOND THE EXPIRATION DATE OF THE CONTRACT.

- Performance Security is due no later than 30 days after written notice of the bid award. Time is of the essence with regard to the provision of Performance Security. At the option of the PGC, failure to provide an acceptable Surety within 30 days will result in cancellation of the contract and the PGC may declare the bidder ineligible on future projects.

- It is further agreed that any performance bond guarantees the complete and faithful performance of this contract and full compliance with the conditions set forth herein, particularly as to construction repairs, restorations or other conditions to be performed and the Principal and Surety shall in no way be released or either of them, their executors, administrators, successors or assigns from their liability hereunder, notice to the Surety or Sureties of any such repair involving construction restoration and conditions to be performed, and extension or forbearance hereof being hereby waived.

- Failure to comply with any of the conditions of the contract herein mentioned shall result in cancellation of the agreement and forfeiture of the performance bond to cover damages sustained by the Commission and the Commission may declare the Contractor ineligible to bid on future contracts.

- CONTRACT TERM:

The contract term shall commence upon contractor’s receipt of a bid award notice from the PA Game Commission that includes a notice to proceed.  The Commonwealth may terminate this contract for its convenience if the Commonwealth determines termination to be in its best interest.  Operator shall be paid for work completed.

- PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual acres treated pursuant to these contract specifications as determined by a PGC representative following final site inspection.

ATTACHMENT 1: HERBICIDE SPECIFICATIONS

- To apply a foliar treatment of herbicide or cut stump/hack and squirt treatment to larger stems, on approximately 117 acres to all multiflora rose, autumn olive, Asiatic honeysuckle, Oriental bittersweet, Privet and Japanese barberry in 4 treatment block on State Game Lands 086 located in Warren County.

- Trees and shrubs “not to be treated” include crabapple, apple, flowering dogwood, mountain ash, hazelnut, gray dogwood, silky dogwood, serviceberry, ironwood, witch hazel, blueberry, blackberry, willow, raspberry and other rubus species and red osier dogwood (identified by its red stems).

- Between effective date of the Purchase Order and June 15th, 2023 foliar treatment of multiflora rose, autumn olive, Japanese barberry and Asiatic honeysuckle. Use a (5% triclopyr amine solution) with water carrier with a nonionic surfactant after leaf out. In areas adjacent to ponds and other waterways an (aquatic approved 5% triclopyr amine solution) must be used.  A cut stump treatment of triclopyr is required for all stems greater than 5 feet tall and all stems entangled in trees and shrubs “not to be treated” as described above.  Hack and squirt treated with an undiluted triclopyr amine is also approved.  A water-soluble marker dye compatible with all mixture components and in sufficient concentration and fastness to clearly identify treatment is required.

- Application is to be conducted during a time appropriate to achieve an effective kill (not when sap is moving in early spring) (80% in each phase).  No contract extensions will be granted.

- Application only to be applied when weather conditions will allow the herbicide to be effective as determined by the Land Management Group Supervisor or his designee. Treatment shall not occur when ambient temperatures are below 32 Fahrenheit.

- The successful bidder shall have an on-site pre-work meeting with the Land Management Group Supervisor or his designee prior to any herbicide application.

- Daily progress report and updates shall be provided to the Land Management Group Supervisor or his designee at the above listed phone number on page 1.

- A representative of the company, with the ability to communicate easily and effectively orally and in writing in the English language, shall coordinate all work activities related to this project with the Land Management Group Supervisor. A representative, with the ability to communicate easily and effectively in the English language, shall also be present at all times at the work site when the crew is present.

- An 80% kill rate is necessary before funds shall be released at the conclusion of the project.

ATTACHMENT 2: MAP 1– SGL 086 Location Map

MAP 2– SGL 086 Spray Block Detail Map

Map 1

Map 2