# GENERAL SPECIFICATIONS

I.	SCOPE OF WORK:

The Pennsylvania Game Commission (PGC), Southcentral Region, requires foliar herbicide treatment, basal herbicide treatment, and cut-stump herbicide application services on approximately 80 acres of State Game Lands in Bedford County as per Attachment 1 – ‘Herbicide Specifications’.

Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools, materials, and equipment for the herbicide treatment as per attached Herbicide Specifications for each line item. All Purchase Orders require the contractor to provide the herbicide, equipment, labor, insurance, and all miscellaneous expenses to complete the operation.

This project is being bid as one contract.

Any questions concerning the technical aspects of this project should be directed to the Land Management Group Supervisor (LMGS):

Jonathan S. Zuck

State Game Warden / Land Management Group Supervisor

PA Game Commission, Southcentral Region

8627 William Penn Highway

Huntingdon, PA 16652

(814) 251-2261

jzuck@pa.gov

Questions concerning the Invitation for Bid, the Purchase Order(s) or bidding procedures should be directed to Heather Lohr (helohr@pa.gov) at 814643-1831, Ext. 402.

II.	PROJECT LOCATIONS

Project areas are located on the following SGLs, listed by road, township, and county:

SGL 48 Milligans Cove

Field, shrubland, and forest complex located off Cove Road (T 358), Harrison Township, Bedford County.		Coordinates at PGC crew headquarters (1808 Milligans Cove Rd., Buffalo Mills, PA)

39.895899, -078.646591

SGL 104 Tiger Valley

Field, shrubland, and forest complex located off Tiger Valley Road (T 351), Londonderry Township Bedford County.

Coordinates at gate 3: 39.8717, -78.7286

Maps showing the proposed project areas are included in Attachments 2 and 3.

III.	CONTRACT TASKS:

- During the period from May 21, 2023 to June 24, 2023, utilize foliar, basal, and cut-stump herbicide treatment techniques to apply herbicide to targeted invasive species in treatment blocks on:

SGL 48 Milligans Cove  - 	4 blocks, 47 acres – Attachment 2

SGL 104 Tiger Valley – 	3 blocks, 23 acres – Attachment 3

B.	Contractor shall comply with Attachment 1, “Herbicide Specifications” for each line item.

IV.	SITE INSPECTION AND ASSISTANCE:

There will be no tours offered for this project. Potential bidders are encouraged to inspect these project areas prior to submitting bids. Additional views and maps of the project areas can be obtained through the Pennsylvania Game Commission’s ‘Mapping Center” found at the following address https://www.pgc.pa.gov/HuntTrap/StateGameLands/Pages/default.aspx. Shapefiles of all treatment blocks are available upon request from the LMGS.

Potential bidders may contact LMGS Jonathan S. Zuck by e-mail (jzuck@pa.gov) or by cell phone ((814) 251-2261) with any questions or concerns.

V.	CONTRACT REQUIREMENTS:

A. 	All herbicide applications on all treatment blocks must be completed by June 24, 2023. See “Attachment 1 --- Herbicide Application Specifications”.

B.	The contractor shall provide proof of current Commercial Pesticide License and Applicator Certification issued by the Pennsylvania Department of Agriculture to apply on proposed sites.

C.	The contractor will furnish PGC a copy of the chemical use records log at the completion of the project.

D.	The contractor agrees to comply with all applicable attachments. The Commission reserves the right to reject any or all bids.

E.	As further guarantee of faithful performance of the conditions set forth in this contract, the successful bidder hereby agrees to furnish the PGC with a cashier’s, treasurer’s, or certified bank check, or an Irrevocable Letter of Credit payable to the “Pennsylvania Game Commission”, as bond in the amount of 10% of the final bid price. This bond security may be provided within 7 days of receiving notice and prior to commencing work on the SGLs. The check shall be mailed to the address stated above in Section 1. The contractor agrees that said deposit, upon failure on the part of the contractor to fulfill all and singular the conditions and requirements herein set forth or made a part hereof, shall be retained by the Commission to be applied to satisfy the contractors obligations assumed hereunder.

The performance bond will be released upon satisfactory completion of the project as determined by the PGC.

G.	Failure to comply with any of the terms or conditions of the Contract may result in cancellation of the agreement and claim may be made against the surety or the security for all or part of the damages sustained by such noncompliance.

H.	Any extension of time under the Contract, or forbearance of cancellation and claim against the surety will not result in a release of the surety or the Principal from their obligations under the Contract and the surety.

VI.	INSURANCE REQUIREMENTS:

A. The contractor will provide Workmen’s Compensation insurance sufficient to cover all of the employees of the contractor working to fulfill this contract.

B. Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract. The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence. The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured. Prior to the commencement of work under this contract, the contractor must provide the Commonwealth with current Certificates of Insurance. These Certificates shall contain a provision that coverage afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

HOLD HARMLESS: The contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

VII.	BID AWARD:

# Bid is electric thru SRM by 2:00 PM on Thursday April 13, 2023.

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER 	TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address. This is a Dept of General services (DGS) website so you need to contact them directly if you have any problems with the website.

The unit price (per acre price) shall include the cost of all labor, herbicide, materials, equipment, tools, herbicide supervision and quality control, insurance, and all items necessary for the completion of the project.

The contractor shall be paid at the unit price (price per acre) bid for ACTUAL acres correctly treated (i.e. sprayed, basal treated, cut-stump treated, etc.; as determined by the PGC) in accordance with the contract terms, conditions, and “Herbicide Application Specifications”.

VIII.	CONTRACT TERM:

The contract term shall commence upon the contractor’s receipt of the Purchase Order(s) that includes a notice to proceed after May 20, 2023. Work must be completed by June 24, 2023. The contract will not be extended beyond June 30, 2023, for any reason.

IX.	DAMAGE TO COMMONWEALTH PROPERTY

The contractor shall be responsible for any damage to Commonwealth property resulting from the completion of this contract. The contractor shall immediately repair, in a manner that meets with the approval of the PGC representative, any damage to roads and other facilities resulting from the contractor’s activities, beyond what is deemed acceptable by PGC personnel.

IX.	PAYMENT TERMS:

Payment shall be on a reimbursement basis for each of the 80 acres treated per SGL as determined by a PGC representative following the final site inspection.  A minimum of 85% control of target species on a per acres basis three (3) Weeks after application. Eighty five percent (85%) control is defined as the percent of control in each block of targeted species listed in Attachment 1 “Herbicide Specifications” without excessive drift onto non-target species.

The extent to which the contractor meets the control specifications will be determined by inspecting acres treated.  Evaluations will be conducted by the PGC in the presence of the contractor.

Tracts showing less than 85% control will be retreated at the contractor’s expense to meet at least 85% control and the Game Commission will be required to pay only that percent control attained of the bid price.

Attachment 1 --- Herbicide Application Specifications

- This project requires the contractor to treat with herbicides approximately 80 acres of herbaceous, shrub land, and forested habitats on SGL 48 and SGL 104 in Bedford County. The contractor shall procure all herbicides and supply labels and MSDS for each along with proposed tank mixtures. All herbicides and tank mixtures must be approved by the PGC. Due diligence will be used by all application personnel to protect non-target/desirable species. Any questions concerning the site characteristics and project location should be directed to:

Jonathan S. Zuck

Land Management Group Supervisor

jzuck@pa.gov

814-251-2261

- Project areas are located on SGLs 48 and 104 consisting of a total of 7 treatment blocks as shown on the attached maps. Roads and field edges provide visual boundaries to portions of the treatment blocks. Shapefiles are available for all treatment blocks and will be provided to the successful bidder.

SGL 48 Milligans Cove  - 	4 blocks, 47 acres – Attachment 2

SGL 104 Tiger Valley – 	3 blocks, 23 acres – Attachment 3

- Definitions

- Undesirable species – aggressive, non-native, or undesirable species. For the purpose of this contract, undesirable species include:

  - Japanese stiltgrass

  - Autumn olive

  - Japanese barberry

  - Tartarian (bush) honeysuckle

  - Japanese (vine) honeysuckle

  - Privet

  - Multiflora rose

  - Mile-a-minute

  - Oriental bittersweet (vine)

  - Striped maple

  - Ailanthus

- Desirable species – native desirable tree and shrub species. For the purpose of this contract, non-target desirable species include, but are not limited to:

  - Hawthorn species

  - Black haw

  - Alder species

  - Crabapple species

  - Musclewood (ironwood)

  - Hornbeam

  - Rubus species – Black berry, black raspberry, red raspberry

  - Greenbrier

  - Other species not listed as “Undesirable species”

- Eighty five-percent (85%) control - the percent of control in each block of each targeted invasive species under “Definitions” of Attachment 1 “Herbicide Specifications”

4.  Spot-treatment herbicide applications

- Between May 21, 2023 and June 24, 2023, conduct targeted foliar, basal, and cut-stump herbicide treatments on approximately 80 acres in 7 blocks.

- Conduct targeted spot-spray foliar treatments of ‘undesirable species’. Spot-spray so that foliage of target species is completely wet. Stems greater than 7’ in height shall be treated using basal or cut-stump herbicide treatments. Stems greater than 7’ in height shall not be treated using a foliar application technique.

- A Glyphosate (minimum 41% active ingredient)/Triclopyr foliar mix as per label directions (1:1 ratio) shall be used for foliar spot-spray applications. NOTE: Most Triclopyr products are not permitted for use in mistblow foliar applications. An acceptable alternate herbicide mixture can be used upon approval from the PGC contract manager.

- An aquatic-approved surfactant must be incorporated into mixes for all foliar applications according to label directions.

- A basal herbicide mixture of Triclopyr, carrier oil, and dye (all mixed per label instructions) must be applied around the entire circumference of the tree base, beginning at ground level, and continuing up the trunk a minimum of 14 inches.  The herbicide must thoroughly wet the lower 14 inches of the trunk in a continuous band and without runoff.

- A cut-stump herbicide mixture of minimum 50% glyphosate (minimum 41% active ingredient) and dye (all mixed per label instructions) must be applied to the outer 2” of the stump surface immediately after cutting. Triclopyr may also be used per label instructions.

- The contractor will not apply herbicide if foliage or bark is wet or if rain is forecasted 24 hours following application.

- Desirable (non-target) species must not be treated and must be retained. All efforts to minimize the spraying of desirable vegetation shall be should be exercised.

- The contractor and its employees, subcontractors, and any persons conducting herbicide treatments on behalf of the contractor must be able to positively identify ‘undesirable species’ species as well as non-target ‘desirable species’.

- Commission personnel will inspect spray equipment to determine if it meets the Specifications. The Commission reserves the right to reject any and all equipment if it fails to meet contract specifications.

- Spray equipment must be cleaned prior to entering State Game Lands.

10.  The contractor must supply and transport water used for mixing. Water sources on the project areas

MAY be used upon Commission approval.

11.  Beginning at the appropriate time, the contractor shall treat areas as outlined in this document and

as shown on attached maps and electronic shape files.

12.  The contractor shall notify the PGC LMGS at least three days (72 hours) prior to beginning the      project. The contractor may work at times other than the schedule of the PGC representative. The contractor may be present at the final inspection.

13.   A representative of the contractor, with the ability to communicate easily and effectively with PGC representatives, both orally and in writing in the English language, and with the ability to communicate easily and effectively with all workers, shall be present at all times at the work site.

14. All herbicide application must be conducted between dawn and dusk (i.e. during daylight hours).

15. The contractor must guarantee a minimum 85% control of target species at 3 weeks post-treatment (as applicable).

16. If any portion of project area is missed or improperly treated, it will be re-treated

at the contractor’s expense.

17. Contractor will haul herbicides in a lockable covered or enclosed vehicle, trailer or container in such a manner as to prohibit theft or spills.

18. On-site spill recovery material must be present.

19. Applicators will have proper PPE (per label) for materials being applied.

20. Damage to non-target species will be the responsibility of the contractor.  Mitigation for damaged or destroyed desirable non target species, such as reseeding, replanting advanced growth seedlings or determined monetary value, will be at the discretion of the LMGS.

21. Contractor will be responsible to repair excessive damage to roads, treatment areas, gates or other structures to the satisfaction of the LMGS.

22. The operator is responsible for ensuring that any and all sub-contractors comply with the terms of this   contract.

23. The contractor will remove all trash and garbage, personal and otherwise, generated from the completion of this contract and dispose in a proper manner.

24. The contractor shall comply with all SGL (State Game Lands) rules and regulations.

25. There are two “no work” days during the contract period due to spring turkey season. ‘No

work’ days are:

Saturday May 27, 2023

Monday May 29, 2023

26.  All herbicides to be applied as per label for the described sites.

27.  It is the contractor’s responsibility to monitor and follow through with contacts of anyone listed on the PA Pesticide Hypersensitivity Registry as it pertains to the proposed sites.

Attachment 2 – Treatment Areas

Attachment 3 – Treatment Areas