Commonwealth of Pennsylvania

## Pennsylvania Game Commission

### Northcentral Region

Northcentral Region

1566 South RT 44 Hwy

Jersey Shore, PA 17740

October 3, 2023

REQUEST FOR BIDS

ROAD IMPROVEMENT PROJECT

PA GAME COMMISSION

NORTHCENTRAL REGION

Prospective Bidders:

The Northcentral Region of the Pennsylvania Game Commission (PGC) is soliciting bids for road improvement work on State Game Lands (SGL) 087 located in Clearfield County.  The locations of the projects are depicted on the attached maps.  Specifications are detailed in Attachment 1.

Bids are to be submitted electronically thru the Commonwealth’s “PA Supplier Portal” system by November 16,2023 at 2:00 PM.  If you have not registered as a vendor with the state, you must first complete this at www.pasupplierportal.state.pa.us prior to submitting an electronic bid.  Any questions regarding this may be directed to Bobbi Mercer ( bmercer@pa.gov ) at 717 787-6594.

The bid shall be awarded on a single contract basis.  The unit price shall include the cost of labor, materials, insurance, and all miscellaneous expenses necessary for the completion of the tasks. Prices bid shall be in dollar and cents only.  Payment will be dispersed based on the amount of work completed as per the required specifications.  The work may begin after PO is received by the contractor and performance bond is provided to the PGC.  Work must be completed by June 24, 2024.  No extension of time will be awarded.

The attached documents provide all necessary specifications, instructions, contact information, maps, etc.

Questions can be directed to:

Shawn Seeley

State Game Warden / Land Management Group Supervisor

(814) 505-9059

Email: shseeley@pa.gov

GENERAL SPECIFICATIONS

Tower Road Improvement Project

- SCOPE OF WORK:

- The Pennsylvania Game Commission (PGC), Northcentral Region, requires services to improve approximately 1.3 miles of administrative road on State Game Lands (SGL) 0887, Clearfield County.  Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools, equipment, stone, culverts, and seed for the road improvement project as per Attachment 1. All Purchase Orders require the contractor to provide the equipment, materials, labor, insurance, and all miscellaneous expenses to complete the operation.

- This project is being bid as one contract.

Any questions concerning the technical aspects of this project should be directed to the Land Management Group Supervisor (LMGS):

Shawn Seeley

State Game Warden / Land Management Group Supervisor

Pa Game Commission, Northcentral Region

1566 South Rt. 44 HWY

Jersey Shore, PA 17740

(814) 505-9059

shseeley@pa.gov

- PROJECT LOCATION:

SGL 087 in Bell Twp. This SGL is located in Clearfield County. Access to SGL 087 is via Rock Springs Road located off State Route 3009. West of Grampian. Coordinates: N 40.5071 / W -78.75032. See attached map.

- CONTRACT TASKS:

- The contractor will supply all necessary equipment to complete culvert installations as well as delivery, application, grading and compaction of specified stone.  Contractor will deliver and install specified culvert pipes and apply stone.

- Contractor shall comply with Attachment 1, Tower Rd Improvement Project.

- SITE INSPECTION AND ASSISTANCE:

The PGC will conduct an optional one-time-only tour of the work site for prospective bidders on November 2nd, 2023 at 08:00am Attendees will meet on SGL 087 Rock Springs Rd access.  Coordinates are listed under Section II.  PGC recommends potential operators visit project site location.

- CONTRACT REQUIREMENTS:

- The project will begin within 10 days of the contractor’s receipt of the Purchase Order that includes a notice to proceed (weather permitting).  All work must be completed by June 24th, 2024. No extensions will be granted.

- Bid Package Line Items

    - Clearing and Grading- 6,864 Feet

      - Bid per Linear Foot

    - Removal and disposal of existing marked Culvert pipes-1 unit

      - 1 Price for all removal and disposal

    - 18-inch Corrugated Smooth Bore Plastic Pipe- 540 Feet

      - Bid price per Linear Foot

    - 24-inch Corrugated Smooth Bore Plastic Pipe-80 Feet

      - Bid price per Linear Foot

    - Pipe bedding and backfill with 2RC-200 Tons

      - Bid Price per Ton

    - Precast Headwalls-40 total structures for headwalls and end walls.

      - Bid per Structure

    - Rock lined Race/Plunge pool-2 tons of R-4 at each location-20 locations

      - Bid per each

    - PennDOT 3A- 3,9489 Tons

      - Bid per Ton

    - PennDOT 2A Modified-3,989 Tons

      - Bid per Ton

    - Seeding and E&S Controls-One item for project areas

      - each

- The contractor agrees to comply with all attachments.  The Commission reserves the right to reject any or all bids.

- The Operator is obligated to furnish equipment, materials, support equipment, and personnel necessary to complete the road improvement project as specified.  The Operator maintains responsibility for the entire project even if another organization/subcontractor is providing part of the equipment and/or personnel.

- As further guarantee of faithful performance of the conditions set forth in this Contract, the successful bidder hereby agrees to furnish the PGC with a cashier’s, treasurer’s, or certified bank check, payable to the “Pennsylvania Game Commission”, as bond in the amount of $5,000.00, within 7 days of receiving notice and prior to commencing work on the SGL.  The check shall be mailed to the address stated above in Section 1.  The contractor agrees that said deposit, upon failure on the part of the contractor to fulfill all and singular the conditions and requirements herein set forth or made a part hereof, shall be retained by the Commission to be applied to satisfy the contractors obligations assumed hereunder.

- Failure to comply with any of the terms or conditions of the Contract may result in cancellation of the agreement.

- The contractor shall comply with all State Game Lands regulations.

- An emergency spill kit must be available on site at all times during active operations on the project site.

- Prevailing minimum wages apply to this project.  Refer to the wage rate attachment to the specifications.

- INSURANCE REQUIREMENTS:

  - The contractor will provide Worker’s Compensation insurance sufficient to cover all the employees of contractor working to fulfill this contract.

  - Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract. The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence. The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured. Prior to the commencement of work under this contract, the contractor must provide the Commonwealth with current Certificates of Insurance. These Certificates shall contain a provision that coverage afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

HOLD HARMLESS:  The contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth.

- BID AWARD:

Bidders must offer prices for all items as listed in the electronic bid form.

The bid will be awarded to the bidder with the lowest total price for the project.  One purchase order will be awarded for the project.

Bids are to be submitted electronically thru the Commonwealth’s “PA Supplier Portal” system by Nov 16th , 2023 at 2:00PM.  If you have not registered as a vendor with the state, you must first complete this at www.pasupplierportal.state.pa.us prior to submitting an electronic bid.  Any questions regarding this may be directed to Bobbi Mercer (bmercer@pa.gov) at 717787-6594.

The Commission reserves the right to reject any and all bids and to choose the bid that,	in its sole opinion, best meet the needs of this project.

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER 	TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address.  This is a Dept of General services (DGS) website, so you need to contact them directly if you have any problems with the website.

- CONTRACT TERM:

The contract term shall commence upon receipt of required bond, certificate of insurance, signed General Specifications page, and terminate June 24th, 2024. No extensions will be granted.

- PAYMENT TERMS:

Payment for road improvement contract:  The price shall include all labor, equipment, tools, stone, insurance and all items necessary for the completion of the project.

The contractor shall be paid on a reimbursement basis after the final inspection verifies work was successfully completed to the terms and specifications outlined in the contract.

ATTACHEMNTS:

Attachment 1 – Project General Specifications

Attachment 2 – Project Location Map

Attachment 3 – Cross pipe and Tail Race

Attachment 4 – Precast Headwall/End wall Specifications

Attachment 5 – Cross Pipe Construction Drawing

Attachment 6 – Prevailing wages

Attachment 1:

SGL 87 Tower Road Improvement Project

- GENERAL SPECIFICATIONS:

- Approximately 1.3 miles of existing SGL road will be improved by grading with a dozer with a six-way blade or road grader to a 15-foot running surface, crowned three inches at the centerline or sloped (according to topography), side ditches established, and positively drained.

- Culverts will be installed as specified with 10 tons of 2RC stone per culvert.  Head and tail walls will be precast head walls as specified in Technical Specification No.1. All existing culverts will be removed and disposed of by the contractor.

- The total amount limestone is listed below for all road sections to include culvert installation.  It will be the responsibility of the contractor to deliver these materials as part of this contract.

    - PennDOT 3A – approx. 3,989 tons

    - Penn DOT 2A Mod.-approx. 3,989 tons

    - 2RC – approx. 200 tons

    - R-4 - approx. 40 tons

- The total amount and size of culverts listed below will be supplied and delivered by the contractor on site.  The contractor will install culvert pipes at locations designated by the LMGS.  Each culvert will be bedded with 10 tons of 2RC.

    - 18-inch x 30 feet = 18

    - 24-inch x 40 feet = 2

- Two existing culverts will remain and will need precast head and tail walls as specified in Technical Specifications No. 1.

- All existing water bars and turnouts will be cleaned out and opened.

- The total amount of parking lots will be graded and installed or resurfaced by the contractor as specified.

  - 50-feet x 50-feet= 1

- All work, including site cleanup, must be completed by the expiration date of the project.

- The Pennsylvania Game Commission reserves the right to inspect/evaluate the equipment which will be used to complete the contract.  If in the opinion of the LMGS the equipment is not adequate to meet the specifications of the contract, the contractor will have two (2) options:  Option 1 is to secure and utilize other equipment acceptable to the LMGS for the project.  Option 2 is to decline the contract.  If the contractor does not have adequate equipment to complete the project and does not obtain satisfactory equipment, the contract will be terminated.  The decision of the LMGS as it relates to proper equipment and its ability to complete the work will be final.

- Damage to existing infrastructure (roads, trails, food plots, etc.), private or public, will be the responsibility of the contractor to repair, at their expanse, to the pre-existing or better condition.  The need for repair will be determined by the LMGS prior to the conclusion of the project.

- The contractor is responsible for contacting PA One Call (8-1-1) at least three (3) business days prior to any earth moving activities or hauling to ensure all utility lines are clearly identified.  For more information, visit www.pa1call.org. Failure to provide adequate lead time will delay the start of the project.

- All PGC gates are to be kept closed at all times, except when the contractor is present on the site.

- The following will be “No-Work Days” during the contract period:

    - The opening day and on all Saturdays during Archery season.

    - The opening day and on all Saturdays during the Muzzleloader Season.

    - The Special Firearms season for youth and senior citizens

    - The opening day and all Saturdays during Small Game season

    - The opening day and all Saturdays during the Fall Turkey season

- Attachment 1 contains maps that provides location and specific site information for the project areas.

- The contractor shall comply with all State Game Lands regulations.

- Contractors will not remove anything from the property including flora, fauna, or artifacts.

- The contractor will remove all trash and garbage, personal and otherwise, generated from the work performed.  Burning is not permitted on this project.

- An emergency spill kit, large enough for equipment being used, will be available at all times during active operations on the project site.

- The contractor will notify the LMGS three days (72 hours) prior to beginning and completion of the project work. The contractor may work at times other than the schedule of the LMGS.

- The LMGS will inspect the work and may direct contractor to rework certain road areas or other tasks to meet required specifications.  Inspection of the project will occur during normal working hours.

- Final inspection of the project will be conducted by the LMGS.  The contractor may be present at the final inspection.  Upon successful completion of the required work, payment will be released to the contractor

- Failure to meet and follow the terms and conditions of the project will be grounds to terminate the contract and forfeiture of the bond to the Pennsylvania Game Commission.

- ROAD IMPROVEMENT: SGL 087

  - Approximately 1.3  miles of existing state game lands road will be improved by applying stone and grading with a dozer with a six-way blade or road grader to a 15-foot running surface, crowned three inches at the centerline or sloped (according to topography), side ditches established, culverts installed and positively drained with turnouts.  Road must be crowned or sloped, as directed by the LMGS, to drain all water into the ditches, culverts, and/or turnouts.

  - Prior to surface stone application and grading, the contractor will install with a backhoe or excavator the corrugated smooth bore double-walled culverts listed below:

    - 18-inch x 30 feet = 18

    - 24-inch x 40 feet = 2

  - Culvert locations are marked with ORANGE flagging on the headwall side.

The project will require the construction of eighteen 30’ culverts, one 40’ culvert.

  - The culvert installations will require approx. 10 tons of 2RC per culvert. As designated by the LMGS, some culvert pipe installations may require the contractor to install culverts using a shallow cross pipe installation.  The culvert must be set in approx. 4 inches of compacted 2RC (jumping jack or similar device for compaction).  This may vary due to site conditions.  An additional 8 inches of 2RC must be compacted around the culvert.  The remaining 2RC will need to be placed around and over the culvert and compacted.  The contractor will cover the culvert pipe with the remaining 2RC, and specified road surface aggregate install precast cement head and tail walls.  There are no permits required for installation and/or replacement.

  - Surface aggregate to be applied:

    - Upon completion of any necessary grading, AASHTO 3 (PennDOT 3A) limestone will be spread in one 6-inch lift, followed by grading and compaction. Stone will be graded to establish positive drainage.

    - The road base material shall be PennDOT #3A conforming to the requirements of Section 703.2 of PennDOT Pub. 408. Road base material can also be a mixture of AASHTO #3 Stone and #2A coarse aggregate. The mixed material must also conform to the requirements of Section 703.2 of PennDOT Pub. 408.

    - Obtain the road base material from a source listed in PennDOT Bulletin 14. Representatives from the PGC will visit the quarry to review and approve the road base material. Do not deliver any road base material to the site until the PGC has approved the material and source.

    - Upon completion of grading and compacting AASHTO 3 limestone, PennDOT 2A Modified limestone will be spread in one 6-inch lift, followed by grading and compaction.

    - The road surface will be rolled and compacted using a 10T vibratory roller or similar roller after the 6-inch lift of 3A and after the 6-inch lift of 2A Modified.

  - Parking Lot Resurfacing

    - The resurfacing of one 50’x50’ parking lot will require 48-ton AASHTO 3 (PennDOT 3A) limestone will be spread 3-inches thick and 48-Ton PennDOT 2A Modified Limestone will be spread 3-inches thick and surface will be rolled and compacted using a 10T vibratory roller or similar roller.

  - All freshly disturbed soil will be seeded with oats (spring) at a rate of 30 lbs./ac at the completion of the project.

  - Soil erosion and sedimentation (E&S) control measures shall be implemented in accordance with the provisions of the Clean Streams Law and 25 Pennsylvania Code Chapter 102. The Pennsylvania Department of Environmental Protection Erosion and Sediment Program Pollution Control Manual as well as the Commonwealth of Pennsylvania Department of Transportation Publication 408 are the sources for control measures.

Attachment 2:

Project Location Map

Attachment 3:

Cross-Pipe and Tail Race Installation

1. SCOPE

This work is installing cross-pipes as shown in Attachment 5 – Construction Drawings

2. MATERIALS

Cross-pipe shall be 18” Corrugated Smooth Bore Doubled walled polyethylene pipe meeting

AASHTO M294 Type S standards.

3. PROCEDURE:

A. Pipe trench depth will depend on inlet and outlet elevations. Where possible, outlet pipe at

natural ground elevation. Bottom of the pipe inlet should be at the same elevation as the ditch.

At some stations, the elevation of the ditch at the pipe inlet will be required to be raised to the

level of the adjacent ditch line using aggregate. The bottom of the pipe trench should have a

minimum 1% fall across the entire length.

B. Approximately 6” of 2RC aggregate (bedding material) shall be placed in the bottom of the

trench, smoothed, and tamped with a mechanical tamper to achieve proper slope. 6” lifts of

the 2RC material shall be compacted until the pipe is covered with a minimum of 6” of

compacted material over topping the pipe. Pipes should be seated as shallow as possible with

extra 2RC and excavation dirt being used and compacted on approach.

C. Precast concrete head walls (specifications on Attachment 5) shall be installed with the cross pipe. The head walls must be seal around pipe interface to preclude water pass around. Head walls and pipe must possess a final Slope and out fall to preclude water or sediment

accumulation.

D. A tail race plunge pool shall be installed below each tail-wall. The race/pool shall be as close to the outflow grade as possible. The plunge pool shall be shallow and of approximate 8-feet wide and 12-feet long. They shall be designed to defuse the water flow and stop any erosion. Outflow shall be at grade level. Each should contain approximately 2 tons of R-4.

E. SHALLOW PIPE INSTALLATIONS

• Shallow pipe installations will be required at some stations depending on the

elevation of the inlet end of the ditch as well as the elevation of the area at the

outlet end of the pipe. Installation of shallow pipes requires the bottom of the

outlet end of the pipe to be at the natural ground elevation. In some cases, the

elevation of the existing tail ditch will suffice.

• This installation method will raise the elevation of the road through the addition of

12” of compacted fill over the top of the pipe. The fill should be tapered into the

existing road elevation on either side of the pipe. Transitions should be sufficiently

long to accommodate truck-trailer combinations. The amount of fill needed, and

length of taper will depend on pipe depth and road slope. Excess job site material,

2RC, or 2A may be used to create shallow cross pipe approaches.

4. MEASUREMENT AND PAYMNENT

Pipe, bedding and backfill per linear foot.

Attachment 4:

Precast Concrete Headwall –Technical Specifications

1 - SCOPE

This work is installing precast concrete headwalls for the drainage pipes as shown on the Drawings.

2 - MATERIALS

The precast concrete headwalls shall be single piece units with the following characteristics:

1. Concrete – 4,000 psi at 28 days with 5.5% air entrainment.

2. Reinforcement – ASTM 615, grade 60 with minimum cover of 1-1/2 inches.

3. All exposed edges are chamfered at 1-inch.

4. Materials and construction to comply with the applicable portions PennDOT

Publication 408.

5. Layout and dimensions to be comparable to the attached drawings with minimum 12-inch-thick walls with an integral footer.

3 - PROCEDURE

Excavate the trench for the new drainage pipe at the proper location. Prepare the subgrade for the headwalls on both ends of the excavated trench. Place the precast concrete headwalls on the subgrade. Place 4 inches of 2RC coarse aggregate on the subgrade so that the headwalls can be placed level and stable. Make sure that the headwalls are placed at the proper elevations so that a

minimum slope of 1-inch per 10-feet is achieved in the drainage pipes.

The corrugations on the ends of the pipes can be removed to obtain proper fit inside the precast concrete headwalls. Insert the drainage pipes in the headwalls. Complete the backfill of the drainage pipes to lock them in place. Grout any voids around the pipes/headwalls. Use a non-shrink grout with a minimum compressive strength of 4,000 psi.

4 - MEASUREMENT AND PAYMENT

Each for each size of pipe.

Attachment 5:

Cross Pipe Construction Drawing