Commonwealth Datacenter Initiative

Enterprise Datacenter Services

Draft SOW (RFI version)

May 24, 2012

COMMONWEALTH OF PENNSYLVANIA

Office for Information Technology

Bureau of IT Procurement

506 Finance Building

Harrisburg, PA  17120

Direct all inquiries to:

Sheryl Kimport, IT Commodity Specialist

Commonwealth of Pennsylvania,

Governor's Office of Administration, Office for Information Technology

Bureau of IT Procurement

506 Finance Building, Harrisburg, PA  17120

Phone: (717) 346-2670

E-mail: skimport@pa.gov

www.oa.state.pa.us

1	Program Objectives and Summary Solution Requirements	5

1.1	Program Objectives	5

1.2	Service Level Agreements	7

1.3	Compliance with Regulations (Federal, State & Local)	7

1.4	Guiding Principles in the Evaluation of Datacenter Proposals	7

1.4.1	Cost Effectiveness	8

1.4.2	Value	8

1.4.3	Flexibility	8

1.4.4	Performance	8

1.4.5	Integration and Convergence	8

1.4.6	Management	9

1.4.7	Security	9

1.4.8	Transition Management	9

1.4.9	Measurability	9

1.5	Target Solution Requirements Overview	10

1.5.1	Target Datacenter 2+ Architecture	10

1.5.2	Common Services Portfolio	11

1.5.3	Transition Services	12

2	Tasks	15

2.1	Establish Datacenter Architecture	15

2.1.1	Baseline Architecture	15

2.1.2	Multi Datacenter Environment (2+ Architecture)	17

2.1.3	Network Architecture	19

2.1.4	Datacenter Architecture and Technology	20

2.2	Enable Common Service Portfolio	22

2.2.1	PMO & Service Management	23

2.2.1.1	PMO & Contract Management	23

2.2.1.2	Availability/SLA Management	33

2.2.1.3	Change & Release Management	35

2.2.1.4	Service Desk	38

2.2.1.5	Technical Architecture	45

2.2.1.6	Account Management	50

2.2.1.7	Configuration Management	53

2.2.1.8	3rd Party License Management	54

2.2.2	Technical Services	55

2.2.2.1	Transition Management	55

2.2.2.2	Infrastructure Architecture	58

2.2.2.3	Capacity Management	62

2.2.2.4	DR Planning & Testing	65

2.2.2.5	Security Management	68

2.2.2.6	Performance Monitoring & Management	72

2.2.3	Facilities Management	76

2.2.3.1	Facilities Architecture / Maintenance	76

2.2.3.2	Site Operations	80

2.2.4	Managed Hosting Services	85

2.2.4.1	Windows Support	85

2.2.4.2	Storage Management	90

2.2.4.3	ERP Hosting – SAP / Oracle	94

2.2.4.4	Unix Support – AIX / Linux	99

2.2.4.5	Mainframe Services	106

2.2.4.6	Security & Firewall	113

2.2.4.7	Database Management Services	118

2.2.5	Capacity on Demand Services	121

2.2.5.1	Server Capacity on Demand	121

2.2.5.2	Storage Capacity on Demand	123

2.2.5.3	DR Infrastructure on Demand	126

2.2.5.4	Additional Technical Services	127

2.3	Transition Services	129

2.3.1	Transition Services – Guiding Principals	129

2.3.2	Transition Planning/Governance	130

2.3.2.1	Transition Program Management	130

2.3.2.2	Security Transition Activities	134

3	Exhibits supporting Statement of Work (SOW)	139

3.1	Exhibits	139

4	Project Personnel Experience and Key Positions	144

4.1	Expected Commonwealth Personnel	Error! Bookmark not defined.

4.2	Key Positions – Offeror	144

5	Mandatory Requirements and Qualifications	145

5.1	Mandatory Requirements	145

5.2	Offeror’s Consortium	146

5.3	Consortium Management Experience	147

5.4	Financial Strength and Stability	147

5.5	Service (Catalog) Integration Capabilities	148

5.6	Transition of Services Experience	148

5.7	Service Level Agreements	149

5.8	References	149

5.9	Additional Certification Qualifications	Error! Bookmark not defined.

# Program Objectives and Summary Solution Requirements

## Program Objectives

The Commonwealth of Pennsylvania (Commonwealth) like many other large government and commercial entities relies on Information Technology (IT) to help serve the needs of its clients: the citizens of Pennsylvania.  Owing to the passage of new laws and regulations as well as the Commonwealth’s on-going commitment to improve the lives of Pennsylvanians – the IT infrastructure enabling these services must be broad, reliable, and dynamic.

In an effort to ensure the Commonwealth’s IT infrastructure meets – and even exceeds – the expectations of Commonwealth officials as well as the general public, the Commonwealth is issuing this Statement of Work (SOW) for the Datacenter Services Project.

The Commonwealth is focused on an agency-wide Datacenter Modernization initiative. This initiative includes implementing a new datacenter service model that will provide various infrastructures/computing platforms to service the needs of the Commonwealth in a secure and flexible manner. The Commonwealth Enterprise Datacenter modernization initiative will realize the following objectives:

- Agency consolidation and virtualization efforts will continue during the process of this initiative.

- Provide a reliable, flexible, secure, and robust IT infrastructure to support the transformation of the Commonwealth into an information-focused organization.

- Leverage Offeror’s established processes and tools necessary to ensure consistent and predictable pricing to facilitate accurate and timely budget projections.

- Provide engineering support that will anticipate changes in business and technical requirements and make recommendations for staying current with industry best practices.

- Ensure that the Offeror’s datacenters adhere to the Commonwealth’s contractual, regulatory, and policy compliance requirements for security, architecture, and systems development life cycle (SDLC) standards.

- Establish the capability to support high-availability hosting, backup, and disaster recovery (DR) services to maintain continuity of government operations.

- Provide multiple environments and instances to support the enterprise application portfolio.  For example; Development, Integration, System / User Acceptance Test (SAT/UAT), Training, load Testing, Pre-Production and Production.

- Continue to consolidate Commonwealth datacenters to achieve cost savings, energy consumption reductions, optimal space utilization, and improvements in IT asset utilization in accordance with the government-wide Datacenter Consolidation initiative currently underway.

Currently, Commonwealth datacenter resources are decentralized and owned and operated under multiple datacenter service catalogs, processes and procedures. At times, this presents the Commonwealth with barriers to establishing interoperability between datacenters, implementing standard processes and procedures for datacenter oversight, and ensuring compliance with the same standards for datacenter operations. To resolve these issues, the Commonwealth wants, under the control of a single procurement vehicle, to contract with a service provider that currently owns, maintains and operates a group of geographically dispersed, world-class (Tier 3 +) datacenters.

To satisfy the Commonwealth diverse datacenter requirements, the Offeror must be capable of providing the necessary infrastructure for the following critical purposes:

- Provide production, development and hosting of new and legacy business applications and databases that run on mainframe and distributed platforms

- Support options for high-availability, backup/recovery, and multiple levels of  DR services in support of Commonwealth agencies, boards and commissions.

The Offeror’s datacenter architecture must consist of multiple geographically dispersed datacenters.  It is the Commonwealth’s requirement that the Offeror datacenters will have the ability to provide multiple levels of disaster recovery (DR) services in the event of a disaster.

The Offeror will be responsible for ensuring successful delivery of IT infrastructure services, providing the Commonwealth with visibility into (performance, capacity, security, SLA’s etc.), as well as work in partnership with the Commonwealth as required to ensure seamless operations. In turn, the Commonwealth’s role will be to provide oversight to ensure that the Offeror is delivering agreed-upon services, ensure that business requirements are clearly communicated and satisfied, and provide timely feedback on contractor performance. Commonwealth agencies, OA/OIT and the Offeror will work together on IT planning, including service and capacity planning, strategic and tactical planning, and IT resource and budget planning. The Commonwealth believes that this combination of industry knowledge, government oversight, and collaboration will result in successful partnership between the private sector and the Commonwealth.

From the agency perspective, datacenter approach must provide a computing infrastructure that consists of reliable services delivered through integrated datacenters. Applications hosted in the Offeror’s datacenters must meet Quality of Service (QoS) requirements as determined by the Commonwealth agency application owners.  The Commonwealth will not own the physical infrastructure; instead they will avoid capital expenditure by acquiring services through Capacity on Demand. The Commonwealth agencies will consume resources as a service and pay only for those resources that they use.  The Commonwealth and Offeror will engage in proactive oversight of datacenter operations. Success will depend on visibility into the Offerors management practices and effective monitoring channels that include the following:

- Program and project progress reports that track milestones, deliverables, risks, and financial data.

- Scheduling and tracking of ticket-based tasks and incidents.

- Operations dashboards with status and alerts based on real-time and historic data collected by instruments, agents, scanners, and logs that monitor the hosted applications, batch operations, network, security, and service performance measures.

- Other configuration, monitoring and management status reports as needed.

- Establishing an effective partnership between Commonwealth business owners, agency IT technical teams, Offeror management and technical teams necessary for the Commonwealth and its agencies to achieve its respective mission goals and objectives.

## Service Level Agreements

The Commonwealth anticipates (prior to Contract award) negotiating with the Offeror individual service level agreements (SLA’s) that establish minimum operating and availability metrics for all services provided in the Agreement. The Offeror is expected to provide multiple service tiers and associated service levels within each service offered.  Commonwealth agencies can then decide what service tier level is required for each application.  All negotiated service level agreements will become attachments to the Agreement. All negotiated service levels will have negotiated credits, remedies, and/or offsets for failure to meet the minimum metrics (see Section 5 for additional requirements and details).

## Compliance with Regulations (Federal, State & Local)

The Commonwealth and its agencies are required to comply with numerous federal, state and local regulations.  The Offeror shall work with each agency to understand and adhere to regulations as they pertain to each individual agency.  A list of regulations is described in Section 5.

## Guiding Principles in the Evaluation of Datacenter Proposals

With its vision and objectives as the guide, the Commonwealth has given great care and deliberation to the development of a set of guiding principles by which all proposals will be evaluated. The Offerors should incorporate these principles into its technical submittals. These principles include:

### Cost Effectiveness

- Cost effectiveness will be a major factor for decision making in the acquisition and implementation process.

### Value

- The datacenter approach should be designed to create and enhance value within the Commonwealth by bringing new computing technologies to bear.

### Flexibility

- The services provided must be available in scalable quantity and exhibit an economy of scale.

- Datacenter services must exhibit the ability to adopt new technologies, new applications, new regulations, and new configurations such as cloud computing and other on-demand services without major impacts to agency business applications and services.

- Flexibility must be achieved while remaining mindful of the need to protect existing investments, such as those in system management systems.

- New additions, deletions, or changes to datacenter components, interfaces, or configurations must be tested in an environment comparable to where they will be operated, and tests must be fully documented before implementation.

### Performance

- High levels of reliability must be assured for each component in the datacenters.  Performance monitors must be utilized to ensure datacenter performance is maintained at an acceptable level as per the contract.

### Integration and Convergence

- The datacenter architecture must appear as a seamless service provisioning vehicle regardless of whether applications require mainframe, mid-range, x86 architecture, or a combination of these.

- System management tools must provide the Commonwealth with a view of the computing systems as a single entity regardless of technology, location, or application.

- Datacenter components and interfaces will adhere to national and international standards.

- The provision of services will be technology agnostic.

### Management

- Full-featured management services and reporting must be provided to the Commonwealth at the agency level as well as at the central administrative level.

- There will be a single point of contact between the Commonwealth and the Offeror.

- The computing architecture must be self-documenting. Information about the services provided to the Commonwealth, including design, structure, components, costs, operation and management, will be accessible on line to all designated Commonwealth users.

- The Commonwealth will retain ownership of and access to all information relating to the design, operation, cost, and other aspects of its services.

- The Commonwealth will have access to any additional information necessary to make informed decisions about its services.

- The Commonwealth will have access to technical subject matter experts to assist with on-going operational and system development issues.

### Security

- The datacenter infrastructure must provide levels of security that are appropriate for the applications but do not interfere with end-user work, do not require excessive management, and are transparent to the user.

- The datacenter infrastructure will be compliant with all Commonwealth statutes, regulations, policies, etc., regarding security, privacy, and other access related concerns.

### Transition Management

- Migration to new services must minimize disruption.

- Migration to new services must minimize risk.

- Migration to new services must be accomplished within a reasonable timeframe. The majority of the critical systems must be migrated prior to December 2014.

### Measurability

- Proposed specifications, features, performance, quality of service, and other aspects of the computing infrastructure must be accompanied by appropriate metrics and methodologies for measuring its effectiveness at the design, implementation, and operational phases.

## Target Solution Requirements Overview

A key outcome of the Commonwealth datacenter strategy is to transition from the current individually managed datacenters with different levels of service to enterprise level datacenter architecture with a common set of services.  To facilitate this request for services, the Commonwealth has structured the solution requirements in three areas.

- Target Datacenter 2+ Architecture

- Common Services Portfolio

- Transition Services

### Target Datacenter 2+ Architecture

The target architecture would leverage a minimum of two geographically separated datacenters that would allow for enhanced disaster recovery capabilities as well as leverage excess capacity (virtual capacity on demand).  The architecture will include support for multiple computing platforms including but not limited to x86 (physical and virtual), midrange, mainframes, and storage systems.

The two plus (2+) datacenter architecture will be required to include secure redundant network connections to the Commonwealth’s network and the Internet.   The Offeror is expected to implement a multi datacenter recovery solution to limit impact of any disruptive event at either location.  This requirement is targeted for all systems that are currently covered by a DR solution.  The solution must also have the capability to support future disaster recovery requirements by providing additional DR capacity within its datacenters.

Each datacenter should have the ability to support multiple security zones to support specific agency requirements.  For example: access, web, application, and data zones. The specific configuration and number of individual zones may be different per agency and application.

To support the potential of future demand and services beyond the capacity of the two datacenters, the Offeror should explain how it can leverage additional capacity from other resources within its provider network.

### Common Services Portfolio

Based on the review of current and future requirements as well as industry offered services; the following five (5) Key Services Areas will be used as a framework for the new datacenter common portfolio of services.

Key Service Area Framework

The Offeror will be required to provide a complete set of services within these service areas. The target anticipated services are presented below and the requirements are further detailed in the Task section that follows.

Expanded Services Framework

### Transition Services

Transition to the new baseline datacenter architecture and common services portfolio must be carefully planned and executed.  The Offeror will be required to provide a proven methodology and plan to establish the target environment and then conduct an orderly transition of existing infrastructure and services to the new environment.

The Offeror will be required to transition services from the incumbent contractor where applicable as well as the Commonwealth managed (agency) datacenters. The Offeror will identify critical success factors and risk mitigation strategies, and describe how it will coordinate and manage other Commonwealth contractor related activities impacting the Offeror’s plan. The Offeror will be required to describe in their proposal the requirements of Commonwealth resources during the proposed transition activities. The Offeror will provide an estimate of any required Commonwealth or third party resources, including the skills needed and a timeline of how long these resources will be required in order for the Offeror to implement its solution.

The Commonwealth anticipates the following high level sequence of transition activities.

Transition Activities

| - Services Transition - Startup | Estimated Project Timeframe |
| --- | --- |
| - Program management office (PMO) startup | Months 1-2 |
| - Communication Plan | Months 1-2 |
| - Conduct IT security baseline | Months 1-2 |
| - Commonwealth Customer environment analysis | Months 1-2 |
| - Supplier management | Months 1-2 |
| - Services Transition – Enable Target Architecture | Estimated Project Timeframe |
| - Datacenter 1 (Location A ) startup | Months 2-6 |
| - Datacenter 2 (Location B) startup | Months 2-6 |
| - Commonwealth Network Connectivity | Months 2-3 |
| - Enable / Test Security | Months 2-3 |
| - Services Transition – Transition Current Datacenters and Services to Target Environment | Estimated Project Timeframe |
| - Data PowerHouse (DPH) and supported Agencies Applications | Months 6-12 |
| - Enterprise Datacenter (EDC) and supported Agencies Applications | Months 6-12 |
| - Department of Public Welfare (DPW) | Months 6-12 |
| - Pennsylvania State Police (PSP) | Months 6-12 |
| - Labor & Industry (L&I) | Months 6-12 |
| - Environmental Protection (DEP) | Months 8-12 |
| - Department of Education (PDE) | Months 8-12 |
| - Department of Health (DOH) | Months 10-12 |
| - Department of Revenue (DOR) | Months 9-12 |
| - Services Transition – Services Portfolio Startup | Estimated Project Timeframe |
| - Service Management | Months 1-6 |
| - Technical Services | Months 1-6 |
| - Facilities Management | Months 1-2 |
| - Managed Hosting Services | Months 1-12 |
| - Capacity On Demand Services (Infrastructure as a Service) | Months 3-12 |

# Tasks

## Establish Datacenter Architecture

The Commonwealth has provided detailed information on the current environment for computing (mainframe, mid-range, x86, etc.), data storage (SAN and other), data backup (tape and other) and other datacenter related equipment in the referenced Exhibits. The Offeror should utilize this information as the baseline requirement (in terms of services, quantities and bandwidth) for developing its proposal. The Offeror should not be constrained by the Commonwealth’s current environment, as the Commonwealth is not seeking a “like for like” replacement of its infrastructure and related services. The Offeror should develop a proposal which will lead the Commonwealth into the future, and be able to address all current and future datacenter requirements. The Offeror should propose cost-effective, efficient, and forward-looking technologies for integrating services and incorporate these technologies into its proposal.  The Offeror should also address how it would allow for service updates and new future technology offerings.

### Baseline Architecture

In an effort to simplify the administration of IT assets, reduce IT costs, improve the provisioning of IT services, and, in general improve the quality of IT Operations, the Commonwealth has established a preferred Datacenter Baseline Target State Architecture.

The Datacenter Baseline Architecture is founded on a shared services model in which  a minimum of two geographically-separate datacenters provide a wide range of common IT services to a diverse set of Commonwealth clients.  While not necessarily mirror images of each other, each datacenter would be capable of supporting critical Commonwealth processing in the event the other datacenter went offline (as, for example, in the event of a datacenter disaster).  To address the need for additional capacity and new services over time the Offeror may propose additional capacity beyond the two datacenters with secure connections to other Offeror capacity.

Initially, this target datacenter combination would host the Commonwealth’s existing collection of shared information systems and currently outsourced services.  Over a prescribed period of time, the new datacenter architecture would support the transition of additional IT workloads presently being processed at a variety of datacenters owned and operated by Commonwealth Agencies, thus permitting these satellite datacenters to be decommissioned.

| ### Multi Datacenter Environment (2+ Architecture) |  |  |  |
| --- | --- | --- | --- |
| The Offeror will provide a multi datacenter environment. The datacenters will be provided by the Offeror, and may be either a standalone facility, or integrated into existing qualified facilities. The multi datacenter environment is to facilitate high availability and the recovery of applications and services that are deemed critical to the Commonwealth. Multiple datacenters will also provide additional capacity and services. The multi datacenter requirement is to provide a minimum of two datacenters. It is expected that an Offeror may propose additional capacity and services utilizing additional facilities beyond the two required datacenters. |  |  |  |
| Reference Documentation N/A |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | The Offeror’s datacenter architecture must consist of multiple geographically disbursed datacenters The datacenters must be at least 50 miles apart from each other. |  | Describe the process of establishing a multi datacenter environment, including facility management, resource sharing, operational coordination, and inter-datacenter communications. Provide proposed datacenter architecture and locations. |
|  | Datacenters will be constructed to, and maintain the Uptime Institute Tier 3 or higher certification for environmental support services. |  | Describe environmental status of targeted Offeror datacenters. |
|  | Each datacenters will have the capability to provide DR for the other, for identified critical applications. |  | Describe the process of providing DR for critical applications from one datacenter complex to the other. Also describe additional DR services if included in the overall proposed offering. |
|  | Datacenter sustainability. |  | Describe methods of achieving datacenter sustainability, such as realizing a low Power Usage Effectiveness (PUE) ratio. |
|  | Robust physical security, including biometric access control, IP-video surveillance, and routine security officer patrols. |  | Describe security methods and techniques that will be used to protect Commonwealth computing assets and ensure compliance with agency security requirements. |
|  | In a datacenter environment that hosts both Commonwealth and non-Commonwealth clients, segregation of Commonwealth data, and computing resources from other clients’ data and computing resources. The Offeror will also be required to provide system and data segregation between different agency application environments. |  | In the event a datacenter facility(s) will be shared with a non-Commonwealth client, describe how segregation of resources will be achieved and maintained. Describe how systems and data segregation can be maintained between the different agency application infrastructure environments. |
|  | Elastic datacenter infrastructures to accommodate variable workloads. |  | Describe computing and networking capabilities that will accommodate the growth or contraction of workloads. |
|  | 24/7/365 staffing. |  | Describe the staffing model used to provide 24/7/365 staffing. Operations staff, technical support staff, security staff, and management. |
|  | Common work and meeting space. |  | Describe the capabilities to accommodate temporary meeting and workspace for Commonwealth and Offeror IT staff and management. |
| Deliverables |  |  |  |
|  | Initial startup – with quarterly updates | Datacenter Architecture Document |  |

| ### Network Architecture |  |  |  |
| --- | --- | --- | --- |
| Secure and robust network connections will be critical to the overall datacenter architecture. Connections between the datacenters and access to the Commonwealth’s network must be planned, established, and tested prior to the transitioning of services. All Offeror datacenters and locations must coordinate connections between the Offeror’s network and the Commonwealth’s fiber network (COPANET). |  |  |  |
| Reference Documentation Exhibit – COPANET Environment |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | All proposed datacenters locations will connect to and provide access from the COPANET. |  | Offeror will describe its ability to install appropriate services and connect to the COPANET. |
|  | Dual network termination points to connect to COPANET. |  | Describe networking capability and the ability to support dual termination points in the proposed datacenters environments. |
|  | Provide network security via firewall and security devices. |  | Describe network security and access control solution. |
|  | All proposed datacenter locations will have access to Offeror’s proposed datacenter facilities via the Internet. |  | Offeror will describe its approach to provide secure access from Commonwealth authorized users via the Internet. |
|  | Multiple security zones must be configured within each datacenter to support specific agency requirements. For example: access, web, application, and data zones. The specific configuration and number of individual zones may be different per agency and application. |  | Offeror will describe its ability to support the configuration of multiple security zones within its datacenter architecture. |
| Deliverables |  |  |  |
|  | Initial startup – with quarterly updates | Datacenter Architecture Document - Network Architecture |  |

| ### Datacenter Architecture and Technology |  |  |  |
| --- | --- | --- | --- |
| The Offeror will evaluate Commonwealth computing infrastructure(s) and develop and implement an IT architecture that will support all current systems and applications, utilizing existing and/or underutilized technologies where appropriate, to provide a high level of quality computing services to the Commonwealth, in a cost effective manner. An overall review of all agency computing services will be required, as the requirement is to consolidate all agency' based computing services into the Offeror’s datacenter architecture. This architecture design will also include the current disaster recovery programs and structure and will be implemented along with the production and testing environments. The design of the future architecture must consider all new and emerging technologies to address the current and future needs of the Commonwealth. |  |  |  |
| Reference Documentation Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Develop the architecture and define the technology that will be used in the target datacenter environment to support the Commonwealth computing systems. |  | Describe the overall architecture and technologies that will be required to run the computing requirements for the Commonwealth. |
|  | Provide all technical system support and reporting including: - Multi-Platform Systems Support - Storage Management - Network Management - Security Management - Capacity planning - Performance analysis and tuning |  | The Offeror will describe overall strategy to provide these services for each component of its supporting architecture. |
|  | Provide regular monitoring and reporting of system performance, utilization, and efficiency. |  | The Offeror will describe the overall strategy to provide real-time scheduled system performance, monitoring and capacity reporting for the entire datacenter architecture |
|  | Disaster Recovery - Design a DR solution to ensure that applications and associated hardware that currently have an active DR plan will continue to have offsite services available in the event of a primary system outage. Include this solution in the overall datacenter architecture design. |  | The Offeror will describe its approach to supporting the Disaster Recovery needs of the Commonwealth. |
| Deliverables |  |  |  |
|  | Initial startup – with quarterly updates | Datacenter Architecture Document – Technology Environment |  |

## Enable Common Service Portfolio

The Commonwealth currently bases its Service Management practices on the Information Technology Infrastructure Library (ITIL), a world-wide recognized best-practice framework for the management and delivery of IT services throughout its full life-cycle. Accordingly, the Commonwealth requires that the Offeror’s service management practices be based on the ITIL framework and guidance. The Datacenter Architecture, which conforms to a service-oriented structure, is prescribed by the Commonwealth Common Service Framework.  The Service Framework is comprised of 27 discrete IT services divided into five (5) service levels:

- PMO & Service Management – This level defines the overall datacenter management structure, including interactions with Commonwealth clients and business partners.

- Technical Services – This level defines the datacenter architecture, and prescribes standards for datacenter continuity and security.  This level also defines the workload transition process, as when Commonwealth Agencies will migrate its applications to the Commonwealth Enterprise Datacenter.

- Facilities Management – This level defines day-to-day datacenter operations and maintenance.

- Managed Hosting Services – This level defines a set of Commonwealth Enterprise Datacenter managed services, each designed to accommodate the needs of specific Commonwealth clients.

- Capacity On Demand Services – This level defines a set of Infrastructure as a Service (IaaS) offerings, each designed to provide just-in-time resources to Commonwealth clients.

### PMO & Service Management

| #### PMO & Contract Management |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The PMO & Contract Management service is responsible for the overall Program, projects, and contract elements, and will maintain an active working relationship with the Commonwealth team. Offeror will assign an executive management team that will drive the processes to complete the due diligence required to make informed decisions and services offerings that will meet the needs and requests of the Commonwealth. This executive team will also provide ongoing direction and leadership supporting the contract and designated services, for the duration of the service contract. The Offeror is required to provide and maintain operational, technical, and management staff contacts so that it is clear to the Commonwealth whom is the most direct contact for each operational area. |  |  |  |  |  |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Business Partner Policy Document |  |  |  |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  | Describe Compliance |
| ##### Collaboration Meetings, Technical Exchanges, and Forums |  |  |  |  |  |  |  |  |
|  |  | Contract and Service Management - Through established procedures and meetings address in good faith all issues, needs, technical exchanges and forums with the Commonwealth team. Provide the technical knowledge, and knowledgeable staff, to effectively support and guide the Commonwealth’s technology needs. |  |  |  |  |  | Offeror will describe how this is accomplished. |
| ##### Project Management Office |  |  |  |  |  |  |  |  |
|  |  | Establish and maintain a program and project management framework, from contract initiation through contract closure. |  |  |  |  |  | Offeror will describe its proposed program and project management framework that will be used to support this contract. |
|  |  | Establish and maintain a protocol for project estimation: - Scope - Hardware / Software - Manpower to develop, test and implement - All other resources required |  |  |  |  |  | Offeror will describe a project estimation protocol suitable for Commonwealth data- center migration projects. |
| ##### Datacenter Contract Management |  |  |  |  |  |  |  |  |
|  |  | Translate the Datacenter contract requirements into measurable service level objectives, and codify those requirements by creating a set of service level agreements. |  |  |  |  |  | Offeror will provide examples of actual datacenter service level agreements, appropriately redacted to preserve client anonymity. |
|  |  | Establish and maintain a process for change management for the Datacenter contract as requested or required. The final process developed must be coordinated with the Commonwealth contract compliance group and mutually agreed to. |  |  |  |  |  | Offeror will describe its contract change management process. |
| ##### Subcontractor Relationship Management |  |  |  |  |  |  |  |  |
|  |  | Establish and enforce standards for ensuring business partner performance. Responsible for all services provided by vendors, sub-contractors and suppliers. |  |  |  |  |  | Offeror will describe its Vendor Management process. |
| ##### Financial Management |  |  |  |  |  |  |  |  |
| The Offeror will provide financial management for IT services to provide accurate and cost effective stewardship of IT assets and resources used in providing IT Services to the Commonwealth. Financial management will be used to plan, control, and recover costs expended in providing the IT Services negotiated, and agreed to, in the service-level agreements. Overall, the goal of financial management is to offer a truly transparent analysis of the Commonwealth spending on IT services. In many cases, this analysis of efficiency will be used to create intelligent, metric-based cost-cutting strategies. Clear and transparent invoicing will be required to insure integrity and accountability of all invoices. It is expected that invoicing may vary somewhat on a monthly basis whenever services are either increased or decreased. The Offeror is expected to work with the Commonwealth to identify major investments as part of the budgetary planning process. The Commonwealth will review strategic and tactical IT objectives as indicated in the Information Technology Planning process to measure impact on its budget(s). A significant percentage of the Commonwealth’s IT funding comes from federal sources. Offerors must be able to provide detailed service information necessary to ensure the uninterrupted flow of federal funds. On a monthly basis, the Offeror must present the Commonwealth with a single enterprise invoice and multiple agency invoices for chargeback purposes. The agency’s invoices must include sufficient detail to validate and accurately allocate charges to funding sources based on actual usage. The Offeror will be required to capture and provide information related to monthly volumes of work, counts, and utilization of specific infrastructure areas. The Offeror and the Commonwealth will develop a set of detailed, equitable and repeatable chargeback procedures for each Service provided based on either actual monthly utilization or allocation methods depending on which is most appropriate. The chargeback procedures will include the ability to map to discrete programs and funding sources identified by agencies with this requirement. The Offeror will integrate its Financial Management tool with the Commonwealth’s Financial systems and processes. The Offeror will leverage any current chargeback procedures and implementation configuration to accelerate the implementation of the new system. The Offeror will expand the chargeback system to capture all related computing related charges associated with the Datacenter project. |  |  |  |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  | Describe Compliance |
|  |  | Provide a uniform rate structure which charges the same rates for the same/similar services. |  |  |  |  |  | Provide detailed descriptions on the type of services included in the overall solution. Do not provide cost information in the technical submittal. |
|  |  | Monthly invoicing for services will be provided to The Commonwealth. Invoicing will identify services rendered, pricing, and agency specific service usage. Transparency in billing will identify service cost per agency. |  |  |  |  |  | Describe process or policies that will address this requirement. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  |  | Flexible pricing will be applied when services are either increased or decreased. |  |  |  |  |  | Describe process or policies that will address the flexible pricing requirements. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  |  | During the term of the engagement, provide cost effective suggestions to improve services while maintaining or lowering the cost for services. For example as the industry costs for server and storage capacity are reduced over time, it is expected that there will be a continual reduction in like services within this contract. |  |  |  |  |  | Describe process or policies that will address this requirement. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  |  | Integrate Financial Management with other service management processes, especially with SLA, Capacity and Configuration Management. |  |  |  |  |  | Describe how this is accomplished. |
| Deliverables |  |  |  |  |  |  |  |  |
|  |  | Monthly |  | - Invoice – Enterprise - Invoice – Detailed Agency Usage - Detailed Service Level fee recovery |  |  |  |  |
| ##### Governance & Policy Compliance |  |  |  |  |  |  |  |  |
| Major IT decisions related to this contract will be reviewed and approved under the guidance of the Commonwealth‘s Office for Information Technology, Agency Management Teams, and existing IT Policies and Procedures. These decisions are critical to the success of the Commonwealth, both financially, and in the service of the citizens, clients and business partners. IT governance addresses compliance initiatives, and satisfies the need for greater accountability for decision-making, with the best interest of all stakeholders. IT policies and procedures must be developed and executed on a consistent basis to provide a repeatable, high level of service. |  |  |  |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  | Describe Compliance |
|  |  | Major IT decisions will be made under the guidance of the Commonwealth governance. |  |  |  |  |  | Offer will describe its overall compliance policy and enforcement measures. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  |  | Design and architecture decisions will be made with a high level of integrity and advance the interests of the Commonwealth. |  |  |  |  |  | Offer will describe the overall design and architecture methodology. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  |  | All policies and procedures will be executed in a consistent basis to ensure work is completed as planned and within specifications. Audits will be conducted on a yearly basis to verify and report on compliance with policies and procedures. |  |  |  |  |  | Offer will describe the overall compliance and audit policy and enforcement measures. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
| Deliverables |  |  |  |  |  |  |  |  |
|  |  | Yearly |  |  | To ensure adherence to operating policies and procedures, Offeror will conduct a yearly audit of the selected operations to determine the level of compliance. The summary report with findings and recommendations will be provided to the Commonwealth. The Offeror will describe how/when deficient findings will be corrected, and re-audited in 6 months for compliance and Commonwealth verification and a plan to correct any deficiencies. |  |  |  |
| ##### Subcontractors (i.e. Business Partners / 3rd Party Suppliers) |  |  |  |  |  |  |  |  |
| The Offeror may provide some of its services and offerings via subcontractors. The Offeror will be the prime provider of Commonwealth services, and will maintain the responsibility to contract, manage, and will be responsible for its performance throughout the life of the contract. The Commonwealth has business partners such as banks, insurance companies that require connections to its hosted systems and applications. The Offeror must coordinate with the Commonwealth and track any Commonwealth – Business Partner agreements that require a committed connection to its hosted systems. |  |  |  |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  | Describe Compliance |
|  |  | Obtain, manage, and be responsible for all services or offerings provided by subcontractors. Subcontractors may change over the course of this contract. Offeror is required to notify the Commonwealth of the new subcontractor(s) and assure the Commonwealth there will not be a conflict of interest. The Commonwealth must approve all subcontractors. |  |  |  |  |  | Describe / list all subcontractors that will be utilized for this project. Describe process or policies that will address this requirement. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  |  | The Offeror will provide coordination and tracking of Commonwealth – Business Partner agreements that require connections and services to the Offeror’s datacenter services to ensure that any committed connections and service levels are agreed to and managed. |  |  |  |  |  | Describe process or policies that will address this requirement. |
| Deliverables |  |  |  |  |  |  |  |  |
|  |  |  | Monthly |  |  |  | Business Partner Utilization Report |  |
| ##### Additional Planning Services |  |  |  |  |  |  |  |  |
| The Commonwealth may invoke different methods for requesting technical information for planning purposes that are outside the normal scope of services and reporting. Depending on the type of request those methods could include but not be limited to: - Statement of Objectives (SOO) - Work Order - Service Request - Technical Analysis - Cost-Benefit Analysis - Conceptualization - High Level Estimate (HLE) - Technical Opinion(s) |  |  |  |  |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  | Describe Compliance |
|  | Statement of Objectives - Perform requested additional services across various functional areas, where the work requires funding either because of materials needed or because the activity requested is not part of the base contract. |  |  |  |  |  |  | Offeror will describe its ability to support these additional service requests. |
|  | Work Orders - Perform work across various functional areas, where the work is considered part of the base contract and where no additional funding is required. |  |  |  |  |  |  | Offeror will describe its ability to support these additional service requests. |
|  | A Service Request will be used to request work within one functional area, where the work is considered part of the base contract and where no additional funding is required. |  |  |  |  |  |  | Offeror will describe its ability to support these additional service requests. |
|  | Technical Analysis - Provide information regarding potential technical solutions. The documents generated by the Offeror will provide the Commonwealth with direction regarding a specific technology and possibly the estimated cost to implement the solution. Four types of Technical Analysis may be requested by Commonwealth. Its definitions, uses, and approximate duration to produce follow: - Cost-Benefit Analysis - A cost-benefit analysis is used when the Commonwealth wants to know not only the implementation cost of a solution, but also the cost-benefit ratio for Commonwealth implementation of the solution. It may be used to analyze a single solution against the status quo, or compare the relative costs of multiple solutions. - Conceptualization - A conceptualization is used when the Commonwealth has an objective, but is unsure about the possible technical means of fulfilling it. The Offeror will examine multiple paths for achieving the objective, and provide the technical benefits and consequences of the possible solutions presented. Costs are not considered in a conceptualization. - High Level Estimate (or sometimes referred to as a rough order of magnitude (ROM) - A HLE is used when the Commonwealth has a clear technical direction and needs rough estimates on the cost of implementing it. HLEs may be used to attach a cost estimate to a prior conceptualization or technical opinion produced by the Offeror. - Technical Opinion(s) - A technical opinion is used when the Commonwealth has a specific technology or set of technologies it wants the Offeror to analyze for both its technical merits and suitability for deployment in the Commonwealth environment. While product and operational costs provided in vendor literature may be considered in a technical opinion, the Offeror’s deployment and operational costs will not be calculated or presented. |  |  |  |  |  |  | Offeror will describe its ability to support these additional service requests. |
| ##### Continual Service Improvement |  |  |  |  |  |  |  |  |
| Requirements |  |  |  |  |  |  |  | Describe Compliance |
|  | Reduce service risks. |  |  |  |  |  |  | Related to the project management and contract management role, Offeror will describe methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  |  |  |  |  |  | Offeror will describe methods to address continuous service improvement process. |
|  | Guarantee client satisfaction. |  |  |  |  |  |  | Offeror will describe methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  |  |  |  |  |  | Offeror will describe methods to ensure service transparency, providing visibility into service execution. |
|  | Quarterly customer satisfaction survey to the Commonwealth clients. |  |  |  |  |  |  | Offeror will perform a customer satisfaction survey on a quarterly basis. These responses will be used as input for dashboard measurements to track service trends and reviewed with the Commonwealth. Offeror will describe its customer satisfaction methodology. |
| Deliverables |  |  |  |  |  |  |  |  |
|  | Quarterly |  |  |  |  | The Offeror will schedule a quarterly meeting with the Commonwealth and review the results of the satisfaction survey. Recommendations to improve client satisfaction with the services will be addressed. |  |  |

| #### Availability/SLA Management |  |  |  |
| --- | --- | --- | --- |
| The purpose of the System Availability and Service Level Agreement function is to ensure that each contracted service is delivered within, or exceeds, the agreed availability service level, and prescribe credits when the service level has not been achieved. Availability Management provides a point of focus and management for all availability related issues, ensuring that availability targets are established, measured, and achieve. The basic requirement is to balance the value and quality of services with the costs of the services. Availability and SLA management will be responsible for establishing and reviewing the SLA’s to meet the Commonwealth’s requirements. Availability/SLA Management ensures that datacenter service availability standards – as prescribed in appropriate datacenter service level agreements (SLA) are achieved. |  |  |  |
| Reference Documentation Exhibit XXX – Definition of SLA |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Establish a formal Availability and SLA Management service. This service will include representatives from the Offeror and the Commonwealth for reviewing and approving the availability and SLA metrics. Offeror will publish the formal Availability and SLA Management plan based on a Service Catalog. Identify key services and the associated level of availability or capacity as appropriate. Identify the services that will be measured by an SLA. Define the basis the SLA service levels will be monitored and obtained. Obtain approval from the Commonwealth. See exhibit pertaining to Tier Service Levels for Commonwealth expectation. |  | Offeror will describe its methodology and approach to Availability Management and Service Level Management. |
|  | Integrate Availability Management with other service management processes, especially with SLA, Capacity Management, Problem Management and Service Desk. |  | Offeror will describe how its proposed Availability Management process is integrated with other service management processes such as SLA, Capacity Management, Problem Management and Service Desk. |
|  | Establish automated non-compliance indicators. Automatically e-mail the designated Commonwealth contact when SLA service parameters are exceeded. Create email notification groups by major service. Utilize this, or a similar process for outage notification. |  | Offeror will describe its process for managing services performance. |
|  | Investigate all instances of non-compliance. Notify The Commonwealth of an outage in a timely manner. Complete a root cause analysis (RCA) for all major outages, and provide The Commonwealth the root cause analysis in per the applicable service level. |  | Offeror will describe its process for root cause analysis and meeting its required RCS service level. Include definitions of outage types. |
|  | Identify tools, methods, and activities to be used for reporting service and component availability. Ensure proactive measures to improve availability of services are implemented whenever it is cost justified. |  | Offer will identify tools, methods, and activities to be used for reporting service and component availability. Offeror will discuss offerings in this area. |
|  | Integrate Availability Management processes with SLA Management. On a monthly basis, consolidate all system SLA availability reports into a management operations report, summarizing availability, outages, and SLA compliance by platforms. |  | Offeror will describe offering in this area. |
| Deliverables |  |  |  |
|  | As Needed | Root Cause Analysis (RCA) report for all major outages within SLA (e.g. hours/days of outage). |  |
|  | Monthly | SLA Achievement Report, detailing system availability, SLA attainment, and reason for outages. |  |
|  | As requested | Ad hoc – Availability Reports |  |

| #### Change & Release Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| Change & Release Management ensures that all changes within the datacenter environment are planned, executed, monitored, documented, and the change produced the intended effect. The Offeror will establish the overall Change & Release Management function and manage the daily operations of the functions. This will ensure that all changes are processed in a uniform manner that required documentation, approvals, and notifications are completed before the change is moved into the production environment. Post implementation review and approval will require that all steps have been completed as documented, and within the time frame allotted. All change and release documentation will be maintained in a manner that will facilitate random compliance auditing. On a yearly basis, random selections of changes will be audited for compliance purposes. |  |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Change Management Policy and Procedures |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |
|  | Establish a formal Change Management & Release Management function. This function will include representatives from the Offeror and Commonwealth to support the review and approval of all changes. Offeror will publish the formal Change Management & Release management plan. Identify key elements and roles; Request for Change Form & Process, Change Manager, Change Advisory Board, Emergency Change Advisory Board, Notification process, Change review process. The documentation and process will follow industry best practices. Train appropriate Commonwealth staff on the process. The Offeror’s Change Management & Release management process must consider and integrate with the Commonwealth’s individual change management policies and procedures. |  |  | Offeror will described its proposed process and provide a sample overview of process and procedures. |
|  | Test all infrastructure related changes & releases before implementation. This includes Offeror managed hardware and any Offeror managed software. Offeror will file a Pre-Change Test Plan, as part of the Change & Release request process, including results before final approval to proceed. Offeror will create and maintain test environments where testing will be conducted and evaluated prior to implementing any change into production environments. |  |  | Offeror will described its proposed process and provide a sample overview of process and procedures. |
|  | Establish scheduled maintenance periods, and advertise the scheduled outages. Create a notification process for maintenance, emergency, and unplanned outages. Working with the Commonwealth, Offeror will establish regular maintenance periods for each computing platform. Maintenance periods must be coordinated per agency due to different peak business requirements. Create mechanism to notify clients of expected and unexpected outages. |  |  | Offeror will describe and give examples of managing maintenance periods and system outages. And provide an approach to managing multiple agency specific maintenance periods due to different peak periods. |
|  | Notify affected Commonwealth agencies before and after any changes. Post or broadcast Change & Release Notifications prior to implementation via a central web site, e-mail or text change notifications to identified IT The Commonwealth and business stakeholders as appropriate. |  |  | Offeror will describe its proposed process and procedure. |
|  | Validate all changes after implementation. Complete a post change review to validate the success or failure of the change or release, and post the information within the change record. Take follow up action as appropriate. |  |  | Offeror will describe its proposed process and procedure. |
|  | Prepare back out procedures for all changes. As part of the Change & Release process, file a Back Out Plan as appropriate to remove the change and restore services to the prior level. |  |  | Offeror will describe its proposed process and procedure. |
|  | Track success / failure of changes and produce Change & Release management statistics. Create and deliver a monthly Change & Release Management Report to the Commonwealth, detailing the changes, implementation status, and outage time period as compared to planned outage schedule. |  |  | Offeror will describe its proposed process and procedure. |
|  | Segregation of duties. |  |  | Offeror will describe how its proposed change management process will support segregation of duties within the overall managed services environment. |
| Deliverables |  |  |  |  |
|  |  | Per Change Event | Complete Change Control & Release Management process for each change event adhering to the letter and spirit of the policy and process. Maintain a complete copy of the change / release for possible future audit. |  |
|  |  | Monthly | Monthly Change & Release Management summary report containing the number of changes, by platform, by Commonwealth organization, and status. |  |
|  |  | Yearly | On a yearly basis, randomly select completed Changes & Releases for detail auditing to determine compliance to policies. Create a summary report of the finding and make recommendations for improvements where appropriate. |  |

| #### Service Desk |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Service Desk will be the single point of contact for authorized Commonwealth users regarding incidents, which include events that cause or may cause an interruption or reduction of service, as well as for requests for information, and requests for services relating to all of the services provided within the Offeror’s catalog of services. The Offeror’s Service Desk should have processes for Service Delivery and Service Management that are ITIL-conformant. The Service Desk process includes Service Management processes: Incident Management, Problem Management, Change Management, Configuration Management and Service Request Management. Currently most Commonwealth agencies provide a local Help Desk function to support to its staff’s desktops, local printing systems, applications, and the general public users they serve. The Datacenter Offeror must develop a process and connection to these Agency Help Desks. The majority of the Agency Help Desks utilize the Commonwealth’s Enterprise Remedy System and a connection with the Offeror’s Service Desk will be required. In addition, the Offeror will provide an Internet accessible Knowledge Management Portal (KMP) as a central repository for processes and procedures, communications plans, and other relevant documentation to be shared with the Commonwealth. Knowledge Management will be a function shared by the Commonwealth along with the Offeror. This will allow the Commonwealth to combine data from all service delivery organizations (Commonwealth Agencies and the Offeror, reorganize it, make it understandable, and present it to Commonwealth customers. The Offeror will coordinate with the Commonwealth to provide feedback on the effectiveness and accuracy of KM Portal content. In addition, the Offeror will alert the Commonwealth when incorrect information is identified, reference material becomes outdated, or when the content is rendered inaccurate. At the Commonwealth’s discretion, the Offeror may be required to develop content, as needed, including answers to frequently asked questions, reference materials, and other documents. |  |  |  |  |
| Reference Documentation Exhibits P – Other Agency Help Desks, Commonwealth Enterprise Remedy System |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |
|  | Provide an integrated Service Desk process with the other Service Management processes, including Incident Management, Problem Management, Change Management, Configuration Management and Service Request Management. The final Service Desk processes and procedures must consider current Commonwealth service management policies and procedures. |  |  | Offeror will describe its Service Desk solution offering (processes, procedures, staffing, and technologies). Include additional responsibilities assumed within the proposed solution offering. |
|  | Provide a Service Desk with processes and tools for Service Delivery and Service Management that are ITIL-conformant. |  |  |  |
|  | Seamlessly integrate the Service Desk (including tools, technology and processes) with the Service/Help Desk(s) of other identified Agency Service Desks as required. The Commonwealth currently uses Remedy and the Offeror must coordinate the integration of the proposed Service Desk with the Commonwealth’s Enterprise Remedy System and other Agency Help Desks as required. |  |  |  |
|  | Analyze Incident trends, and recommend and implement actions, with Commonwealth’s approval, to reduce Incidents. |  |  |  |
|  | Analyze Incident trends, and recommend and implement actions, with Commonwealth’s approval, to reduce Incidents. |  |  |  |
|  | Conduct random surveys of authorized users upon the Service Desk in accordance with the Commonwealth each month. |  |  |  |
|  | Develop and document processes regarding interfaces, interaction, and responsibilities between Level 1 Support personnel, Level 2 Support personnel, and any other internal or external persons or entities that may either submit an Incident or receive an Incident. |  |  |  |
|  | Seamlessly integrate the Service Desk (including tools, technology and processes) with the Service/Help Desk(s) of identified Agency Service Desks as required. The Commonwealth currently uses Remedy and the Offeror must coordinate the integration of the proposed Service Desk with the Commonwealth’s Enterprise Remedy system. |  |  |  |
|  | Ensuring staffing levels and work allocation remains appropriate to handle incident volumes and incident response targets. |  |  |  |
|  | Provide trained service desk personnel. |  |  |  |
|  | Ensure that the Service Desk is available at all times (i.e. 24 hours a day, 365 days a year). |  |  |  |
|  | Manage all Incidents and/or Service Requests from Authorized Users relating to Contracted Services. |  |  |  |
|  | Provide regular reports to the Commonwealth on Service Desk activities, performance, and adherence to established SLAs. Service Desk reporting should include at a minimum: - Key issues relating to Service Desk processes, improvements, script development. - Status as to Service Desk staffing, training, and authorization. - Integration activities and issues with other Service Desks belonging to the Commonwealth. - Trend analysis during the thirteen (13) most recent months. - Calculate metrics and provide monthly reports - Number of Contacts, to include all Calls, phone calls, electronic, automated or otherwise. - Number of calls abandoned, average call duration, average time to answer, average time to abandon. - Number and percentage of Contacts resolved. - Number and percentage of Contacts passed to other Service Desks. - Other pertinent information regarding Service Desk operation and performance. |  |  |  |
|  | Enable a Knowledge Management Portal (KMP) accessible by all authorized users. Content for the KMP will be a shared responsibility between the Commonwealth and the Offeror. |  |  |  |
|  | Offeror’s staff will record all incidents, problems, service requests, change requests, and configuration information in the software recording tool. All updates to the record, contacts with clients or vendors, and resolutions will be recorded in a real-time and consistent manner. This recording tool will house the Knowledge Management Portal. (KMP) |  |  |  |
|  | Monitor reporting system to ensure incidents and problems are being addressed to meet agreed SLAs. |  |  |  |
|  | Incident Management - The Offeror’s Incident Management discipline shall encompass Incident Management processes deployed across all Service Components that are designed to: restore service as quickly as possible, minimize disruption to the Commonwealth, aim for best levels of availability and service quality, completely transparent and auditable delivery of service, and promote the highest level for user satisfaction. |  |  | The Offeror should describe its Incident Management Process and how it will be applied to the overall IT Service Management Program for the Commonwealth. |
|  | Problem Management - The Offeror’s Problem Management Process should minimize the adverse effect on the business of Incidents and Problems caused by errors in the IT infrastructure, Applications, systems and supporting components, and proactively prevent the occurrence of Incidents and Problems by identifying and eliminating causes of failure. |  |  | The Offeror should describe its Problem Management Process and how it will be applied to the overall IT Service Management Program for the Commonwealth. |
| Deliverables |  |  |  |  |
|  |  | Initial within 60 days | Service Desk Process and Procedures Manual |  |
|  |  | Weekly | Weekly summary report containing the type of incidents and problems being reported to the Service Desk. Identify measures being taken to reduce or eliminate stated incidents and problems. |  |
|  |  | Monthly | Monthly summary report containing the type of incidents and problems being reported to the Service Desk. Identify measures being taken to reduce or eliminate stated incidents and problems. |  |

| #### Technical Architecture |  |  |
| --- | --- | --- |
| The Technical Architecture function will oversee the design of the various computing platforms that will support the Commonwealth’s existing computing topologies, as well as plan for the approaching consolidation of the Commonwealth datacenters. The intent is to design an infrastructure which will ultimately utilize multiple datacenters for processing, DR services, and on-demand services in a secure environment. At the conclusion of the design, and after approval by the Commonwealth, the Offeror will document the environment via a Service Catalog. Offeror will design the technical architecture of the computing systems, based on current best practices, to support the evolving needs of the Commonwealth. The volume of computing and storage will vary during the term of the contract due to applications development, testing, certification, the retirement of existing production environments, as well as cyclical processing demands such as the various tax seasons. The Offeror must be able to expand and contract service offerings based on Commonwealth needs in a timely and cost effective manner. Listed below are the basic services required, but not inclusive of all services needed, to manage enterprise class datacenters required by the Commonwealth. |  |  |
| Reference Documentation Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments Exhibit XXX – Agency specific application infrastructure |  |  |
| Requirements |  | Describe Compliance |
|  | Create a Service Catalog. Define the services and platforms to be offered. Provide a detailed list of services, via a common Service Catalog to be provided to the Commonwealth. Utilize an industry standard software product to ensure the detailed service offering is recorded. | Offeror will describe the catalog of services proposed. |
|  | Design and build the IT architecture required to support the required services. Design and build the IT technical architecture to support the services selected by the Commonwealth. Provide the design to the Commonwealth for review and approval prior to execution. | The Offeror will describe its overall service design process. . |
|  | Design platform and support lifecycles. Provide a technical support staff structure for the services and platforms to be offered. Support will consider all skills needed to plan, operate and support each technology platform. | The Offeror will describe its proposed technical architecture team. Resumes for proposed team members should be provided. |
|  | Define Technical Support services. Provide the skills and size of the support staff to plan, manage, and operate the various IT infrastructure platforms. | The Offeror will describe its proposed technical architecture team. Resumes for proposed key team members should be provided. |
|  | Interoperability Strive to design architectures with interoperable components to facilitate into system data accessibility. | The Offeror will describe its methodology and approach to designing technical architecture |
| ##### Technology Refresh |  |  |
| Technology refresh will be an ongoing activity within the Offeror scope of responsibilities. The Offeror and Commonwealth will prepare technology impact statements that address the key technologies of interest to the Commonwealth and the Offeror. These impact statements will provide a wide range of information, including the following matters applicable to the Offeror’s environment: - Technology trends - IT Infrastructure vendor releases and offerings - IT Infrastructure vendor retirement of older versions of products - Proposed scheduling of vendor releases into the datacenter environment - Potential impact of the new releases on business applications in the datacenter infrastructure - Potential impact of the new releases on deployment and operational processes - Risk analyses with recommendations for mitigation of risks The Commonwealth and the Offeror will review the impact statements. Based on these reviews, the Offeror will recommend a plan and schedule for technology refresh to the Commonwealth. Since the expected usable life of any hardware approved for the datacenter environment is about 36 months, the plan should project an 18-month window into the future, and include resource estimates for each recommended refresh activity. Software refresh will depend on vendor releases that ensure compatibility with existing functionality. The Offeror must obtain Commonwealth approvals prior to implementing technology upgrades. |  |  |
|  | Technology Refresh | Offeror will describe its process to ensure technology is reviewed and refreshed on a regular basis. |

| ##### Disaster Recovery & Business Continuity |  |  |  |
| --- | --- | --- | --- |
| The Offeror will provide DR capabilities and services for applications that have been identified by the Commonwealth. The Offeror will provide a Service Continuity solution that includes DR computing, storage, networking systems and recovery processes and will be included in the overall Commonwealth architecture design. Only critical applications identified by the Commonwealth and its associated equipment will be addressed with recovery systems. The Commonwealth will lead the Business Continuity effort with assistance from the Offeror. |  |  |  |
| Reference Documentation Exhibits XXX– List of Critical Systems – DR Program for each Datacenter |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Disaster Recovery Plan will be documented and approved by the Commonwealth. |  | Describe the offering for a DR and Business Continuity Plan. The Commonwealth will determine when a centralized Business Continuity option is viable. |
|  | IT Service Continuity Architecture and Plan - Backup hardware and software will be obtained, configured and available per an agreed to service level to process the identified critical applications. Where applicable, data will be electronically replicated to the backup systems to insure a successful recovery. Wherever data replication is not viable, backup tape data will be utilized. |  | Describe the design of the DR plan in the design of the Commonwealth technical architecture. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  | Network access to the recovery systems will be readily available, and routing will be configured and tested during initial system architecture design. |  | Include the network requirements of the DR plan in the design of the network architecture. |
|  | Recovery documentation for each identified system/ application will be required. Information will include the targeted backup hardware, software, networking changes, data location, restoration and access process, execution authorization, and notification to prime clients when an application has been restored to service. |  | Offeror will create recovery documentation for each system / application identified as a critical system where DR is required. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
|  | A recovery support plan and team is required to notify the Commonwealth when a recovery plan will be put into action, and to manage questions and issues that will arise after implementation. |  | Create a DR team that will manage the execution of the DR plan from declaration to recovery when required. Provide at least one relevant example from a prior engagement that is similar to the needs of the Commonwealth. |
| Deliverables |  |  |  |
|  | Contract Start + 30 days | IT Service Continuity Architecture and Plan |  |
|  | 30 days prior to transition of each critical application | Agency Application DR and Business Recovery Plan(s) |  |

| #### Account Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| Related to PMO / Contract Management, the Account Management function is responsible to provide each Commonwealth agency with the contracted services and support required to satisfy the Commonwealth’s computing needs. The Account Manager service will provide direct interface with the Commonwealth Agencies insuring daily operations and needs are provided, and create monthly operational summaries reporting to the Commonwealth team. This report will address all operational events and issues that occurred during the month that would have effected service level attainments, problems and incidents, and recommendations for changes needed to provide continuous, secure computing services. Each Commonwealth agencies will interact with its assigned Account Manager to discuss needs, issues, or problems. |  |  |  |  |
| Reference Documentation Exhibit XXX – Agency List |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |
|  |  | Assign an Account Manager to each identified agency. The Account Manager will be responsible for all services provided, represent the Commonwealth agency’s needs, and be the advocate for the agency throughout the Offeror’s organization. Based on the size and application complexity of the Commonwealth client, the Offeror will assign additional account management resources. Account Managers should understand agencies line of business and business trend analysis. Offeror will assign at least 8 account managers. |  | Offeror will identify its account management structure, roles, and responsibilities. The Offeror will provide resumes and qualifications for each of its proposed Account Manager. |
|  |  | Account Managers will meet with assigned agency contacts on a regular basis. It is anticipated that this will be at minimum weekly during the initial program start and through transition. |  | Offeror will describe approach. |
|  |  | Meet with Commonwealth on a monthly basis. Conduct monthly meetings with the Commonwealth to address problems and assure continuous service improvements. |  | Offeror will describe approach. |
|  |  | Participate in client-sponsored IT planning sessions on a quarterly basis. Offeror will schedule quarterly computing capacity reviews to ensure sufficient processing capacity, needs, and issues are being addressed. Recommend changes when necessary. |  | Offeror will describe approach. |
|  |  | Advocate for agency interests. Offeror’s Account Management team will advocate for the Commonwealth’s interests. For example, intervene with Service Desk personnel to resolve a major problem; problem escalation process, support root cause analyses process. Another example, coordinate with agency and provider services to ensure timing of technology refreshes have the least impact to the business. |  | Offeror will describe approach. |
|  |  | Monthly status reports - Ensure The Commonwealth is aware of operational status and project update information on a monthly basis. Create and deliver a monthly status report, summarizing operational metrics by service platform, including highlights and exceptions, and project status. |  | Offeror will describe approach. |
| Deliverables |  |  |  |  |
|  | Monthly |  | Monthly summary report containing the operational availability report on all systems in service, events and issues that occurred during the month. Report shall contain operational metrics by service platform, highlights and exceptions, and project status updates. |  |

| #### Configuration Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Offeror’s Configuration Management system should ensure complete and accurate recordkeeping relative to datacenter assets; hardware, software, firmware, and network. The Offeror’s Configuration Management system should be tightly coupled with the proposed datacenter Change and Release Management processes. The Commonwealth will periodically require access to configuration related information and reports to satisfy application updates and audit requirements. |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |
|  | Per agency request, provide specific application related infrastructure component configuration information. |  |  | Offeror will describe how its configuration management systems can support this requirement. |
| Deliverables |  |  |  |  |
|  |  | As Requested | Configuration Reports |  |

| #### 3rd Party License Management |  |  |  |
| --- | --- | --- | --- |
| The Offeror’s 3rd Party License Management service should ensure accurate inventory and licensing compliance for all provided infrastructure software products. The Offeror will be solely responsible for the management of all infrastructure software products provided through this contract. The Offeror must coordinate with the Commonwealth to ensure compatibility between Commonwealth provided applications related software, and the Offeror provided infrastructure software. Currently the Commonwealth manages over 2,000 business applications that require numerous software platforms and products. The Commonwealth requests as an option a more cost effective means to coordinate and ensure compatibility between the applications related software and Offeror provided infrastructure software. The Commonwealth would like the option to purchase additional software products licenses beyond the standard vendor provided software. These product licenses would be owned by the Commonwealth and managed by the Offeror. |  |  |  |
| Reference Documentation Exhibits XXX – List of Current Software for each Datacenter |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Provide as requested, current software license reports for targeted application infrastructure. For example specific OS version and patch levels per service instance |  | Offeror will describe its approach to providing specific software inventory per agency related infrastructure. . |
| Deliverables |  |  |  |
|  | Per request | Software License Reports |  |

### Technical Services

| #### Transition Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Transition Management service ensures the systematic planning, execution, and monitoring of major changes to the shared datacenter environment(s). This will include the phased migration of Commonwealth applications, and the associated infrastructure for that environment. This service area will lead the transition and migration of the Commonwealth agencies existing computing services to the Offeror’s infrastructure and service portfolio. This will start with the existing datacenter facilities, and then with the migration of the datacenters currently housed within the identified Agencies. Additional transition related information and requirements are included in the Transition Services section below. |  |  |  |  |
| Reference Documentation Exhibit XXX – Agency Datacenter Information |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Transition Management Office - Create a Transition Management Office and team that will be responsible for the migration projects of hardware and applications from the Commonwealth’s locations to the new target datacenter environments. |  | Offeror will describe its transition management approach and proposed team. Provide resumes of proposed transition team members. |  |
|  | Create a computing environment; hardware, software, network systems, peripherals, and devices as required to migrate the processing activities from the Commonwealth. |  | Offeror will discuss its approach. |  |
|  | Provide recommendations for the repurpose, replacement, or retirement of existing Commonwealth hardware, software, network systems, and peripherals devices as required after system migrations have been completed. |  | Offeror will discuss its approach. |  |
|  | Develop detailed plans to migrate Commonwealth applications, and associated infrastructure from Commonwealth datacenters to the Offeror’s datacenters. On a monthly basis, Offeror will create a report to detail the transition projects on the plan, status, risks, and the forecasted transition date. |  | Offeror will discuss its approach. |  |
|  | Coordinate with Commonwealth applications project teams to plan and execute the application and infrastructure migration plans. |  | Offeror will discuss its approach. |  |
|  | Expand datacenter facilities to accommodate growth in Commonwealth information and information systems. |  | Offeror will discuss its approach. |  |
|  | Revise datacenter disaster recovery plans on the occasion of major changes to the datacenter hardware, software, or network portfolio. |  | Offeror will discuss its approach. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Relative to the service in question, Offeror will provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  | Improve service quality. |  |  | Offeror will provide examples of previous initiatives aimed at improving service quality. |
|  | Guarantee client satisfaction. |  |  | Offeror will provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  | Provide service transparency. |  |  | Offeror will provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  | Ensure service sustainability. |  |  | Offeror will provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |  |
|  | Monthly | Offeror will create a report for the Commonwealth detailing the transition projects on the plan, status, schedule, risks, and the forecasted transition date. |  |  |

| #### Infrastructure Architecture |  |  |  |
| --- | --- | --- | --- |
| The Infrastructure Architecture service will define and manage the scope and design of the infrastructure architecture for the computing systems to support the evolving needs of the Commonwealth. This range of services includes design of the mainframe, mid-range, x86 servers, (both physical and virtual), Local Area Network (LAN), SAN and local disk storage, backup systems, and the disaster recovery systems. The design will also need to detail how the most current data will be restored to the targeted disaster recovery system. Efforts are underway to re-write many of the agency business applications. For example some of the mainframe applications are being migrated to newer server based systems. The Offeror must consider the planned retirement of some of the mainframe workload, and at the same time consider the offsetting growth in other server platform environments. As the direction of the Commonwealth is to migrate agency based computing infrastructure to one of the datacenters, the Offeror must participate with the Commonwealth Agencies to understand the systems involved, and the timeframe of these migrations. Working with the Commonwealth Agencies, the Offeror will provide the plan, project management, hardware and technical support required to test and migrate these systems to the new production environment. Each agency will provide the applications staff to support the migrations. The Infrastructure Architecture service will review and recommend hardware, software, and the technical configurations required to build the agency requested infrastructure environments. |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |
| Requirements |  | Describe Compliance |  |
|  | Define the infrastructure technology services to be offered. Provide a detailed list of services and computer platforms to be provided to the Commonwealth. | Offeror will describe its ability to provide infrastructure technical services across multiple platforms. Include reference to different service tiers (e.g. gold, silver, bronze). |  |
|  | Design and build the IT infrastructure to support the required services. Design and build the IT infrastructure architecture to support the services required by the Commonwealth. Design will provide as much interoperability and open standards as possible. Provide the design in a Visio format to the Commonwealth for review and approval prior to execution. This diagram will be dated and maintain as services are altered for the duration of the engagement. | Offeror will describe its methodology and approach to infrastructure architecture design services. Provide sample design documentation. |  |
|  | Commonwealth Wide Area Net (WAN) connectivity. Provide connectivity from the datacenter LAN to the Commonwealth Network service COPANET. Redundant network links are required. | Offeror will discuss capabilities to connect to and manage the requisite WAN connections. Explain ongoing network support services to manage these WAN links including the ability to increase capacity as needed to support changes in the application infrastructure requirements. |  |
|  | Acceptance testing. | The Offeror will conduct system acceptance testing, and provide the Commonwealth with written verification prior to declaring the system is fit for use. |  |
|  | Provide Application Infrastructure environments. Provide non-production and production environments for each of the application computing platforms. The non-production environments will be used for testing new technologies and applications, updates and upgrades, prior to production implementations. | Offeror will describe its approach to the design and management of multiple application infrastructures. |  |
|  | Design service lifecycle. Provide the infrastructure design for the services and platforms to be offered. Provide ongoing evaluation and recommend new technologies to enhance, improve, and reduce the cost of services. | Offeror will describe its approach to service lifecycle. |  |
|  | Define Technical Support functions. | Offeror will list support staff levels required to plan, manage, and operate the IT infrastructure, based on the various service levels offered. |  |
| Continual Service Improvement |  |  |  |
|  | Reduce service risks. |  | Relative to the service in question, Offeror will provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  | Improve service quality. |  | Offeror will provide examples of previous initiatives aimed at improving service quality. |
|  | Guarantee client satisfaction. |  | Offeror will provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  | Provide service transparency. |  | Offeror will provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  | Ensure service sustainability. |  | Offeror will provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |
|  | Per request – prior to a new application infrastructure service |  | Infrastructure Architecture Design Reports |

| #### Capacity Management |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| The Capacity Management activity focuses on the modeling of each of the Commonwealth agency’s application infrastructure environment and the planning and scheduling of infrastructure capacity and growth. Capacity planning includes consideration of data communications, networking, processing, storage, and environmental variables. The Offeror will issue periodic reports showing usage, trends, capacity forecasts, and recommendations for upgrades. Processor capacity planning focuses on estimating, measuring, and reporting on the central processing unit (CPU) and memory usage, including peak usage and average usage over time. Forecasting of each of the agency’s application-based processor and memory usage will be determined using projected transaction and user volumes supplied by the Commonwealth. The Offeror will track performance-based processor and memory usage and report the usage and trends to the Commonwealth. The Offeror will make periodic recommendations for upgrading existing server capacity. Data storage capacity planning focuses on estimating, measuring, and reporting on data storage used per application over time. Forecasting of application-based data storage usage will be determined using projected transaction volumes and projected data storage required per transaction, supplied by the Commonwealth. The Offeror will track performance-based data storage usages and report the usage and trends to the Commonwealth. The Offeror will make periodic recommendations for upgrading existing data storage capacity. New application capacity planning focuses on estimating, measuring, and reporting on network, server, and data storage usage over time per application. New application baseline processing requirements will be established during testing in test environments. The test environments will attempt to predict the measured processing time per transaction in the production environment. The Commonwealth will determine each type of transaction for measurement. The Offeror will track performance-based application usage. The Offeror will make periodic recommendations for upgrading existing application capacity. |  |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |  |
|  | Working with each agency, develop the initial Capacity Management Plan based on an inventory and review of each of the agency applications and associated managed infrastructure. Develop the initial Capacity Management Plan and provide quarterly updates to the plan. |  |  | Offeror will discuss approach to Capacity Management and provide a sample of a Capacity Management Plan. |  |
|  | Confer with the Commonwealth and agency representatives on a quarterly basis to assess the future datacenter resource requirements; processors, storage space, LAN, selected application transactions, and number of users, etc. |  |  | Offeror will discuss its approach. |  |
|  | Produce an annual datacenter Capacity Plan and Trend Analysis. |  |  | Offeror will discuss its approach. Provide a sample Capacity Management Plan. |  |
|  | Produce a quarterly planned vs. actual resource usage report. |  |  | Offeror will discuss its approach. Provide a sample resource usage report. |  |
|  | Recommend methods for reducing hardware “footprints”, e.g., replacing server storage with network attached storage and aggressive server virtualization. |  |  | Offeror will discuss its approach. |  |
|  | Allow emergency or temporary order for additional services or capacity without a minimum service commitment. |  |  | Offeror will discuss its approach. |  |
| Continual Service Improvement |  |  |  |  |  |
|  |  | Reduce service risks. |  |  | Relative to the service in question, Offeror will provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  |  | Improve service quality. |  |  | Offeror will provide examples of previous initiatives aimed at improving service quality. |
|  |  | Guarantee client satisfaction. |  |  | Offeror will provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  |  | Provide service transparency. |  |  | Offeror will provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  |  | Ensure service sustainability. |  |  | Offeror will provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |  |  |
|  |  | Contract start + 240 days | The Offeror will present the baseline Capacity Management Plan |  |  |
|  |  | Quarterly | The Offeror will issue periodic reports showing usage, trends, capacity forecasts, and recommendations for upgrades. |  |  |

| #### DR Planning & Testing |  |  |  |
| --- | --- | --- | --- |
| The DR Planning & Testing service ensures that Commonwealth clients receive expert assistance in developing, documenting, deploying, and testing centralized datacenter recovery that includes access for agency based clients. This service will protect the identified applications processing at the datacenters, Commonwealth employees and constituents who utilize the application. The Commonwealth will provide the Offeror with a list of agency applications that require a DR solution and related DR plan. |  |  |  |
| Reference Documentation Exhibits XXX – List of Critical Systems – DR Program for each Datacenter |  |  |  |
| Requirements |  | Describe Compliance |  |
|  | Confer with the Commonwealth and agency representatives on an annual basis to assess its DR requirements. Post contract award, Offeror will document the DR plans in an online software program that will be available to Commonwealth and Offeror staff. The documented plans should be made available at the time each individual critical application is transitioned to the Offeror’s managed services. | Offeror will discuss its approach. |  |
|  | Provide the Commonwealth and agency representatives with access to an online DR planning tool. | Offeror will discuss its approach. Identify a preferred online DR planning tool. |  |
|  | Provide the Commonwealth and agency representatives with access to an automated emergency notification system. This would be invoked on the occasion of a disaster or other emergency. | Offeror will discuss its approach. Identify a preferred system. |  |
|  | Assist The Commonwealth and agency representatives as requested to review agency identified critical business applications and related IT applications and infrastructure. | Offeror will discuss its approach. |  |
|  | Assist the Commonwealth and agency representatives as requested in developing, documenting, deploying, and exercising its disaster recovery plans. | Offeror will discuss its approach. |  |
|  | Assist the Commonwealth and agency representatives as requested in coordinating disaster recovery exercises. Frequency of DR exercises will be at the discretion of the agency. At a minimum the Offeror should support annual and semi-annual testing. | Offeror will discuss its approach. |  |
|  | Assist the Commonwealth and agency representatives as requested in developing, documenting, deploying, and exercising its continuity of operations (COOP) and continuity of government (COG) plans. | Offeror will discuss its approach. |  |
|  | Assist the Commonwealth and agency representatives as requested in integrating its disaster recovery plans into its COOP and COG plans. | Offeror will discuss its approach. |  |
|  | Evaluate as requested the efficiency of business partner disaster recovery and/or business continuity plans. | Offeror will discuss its approach. |  |
|  | In concert with the Commonwealth and agency representatives, lead the recovery operations as requested in the event of a disaster or other major disruption. | Offeror will discuss its approach. |  |
|  | Conduct disaster recovery planning and activities in accordance with the Business Continuity Institute Good Practice Guideline or similar standard. | Offeror will identify a preferred standard. |  |
|  | Ensure DR Planning & Testing Services are documented in the Service Catalog. | Offeror will provide a prototype of this section of the Service Catalog. |  |
| Continual Service Improvement |  |  |  |
|  | Reduce service risks. | Relative to the service in question, Offeror will provide examples of previous initiatives aimed at eliminating or mitigating service risks. |  |
|  | Improve service quality. | Offeror will provide examples of previous initiatives aimed at improving service quality. |  |
|  | Guarantee client satisfaction. | Offeror will provide examples of previous initiatives aimed at guaranteeing client satisfaction. |  |
|  | Provide service transparency. | Offeror will provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |  |
|  | Ensure service sustainability. | Offeror will provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |  |
| Deliverables |  |  |  |
|  | As requested– Per Agency Critical Application |  | DR Test Plans |

| #### Security Management |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| The Security Management service must ensure the confidentiality, integrity and availability of Commonwealth information and infrastructure systems. All support and implementation activities must be conducted in accordance with, but not limited to, leading industry and Commonwealth standards such as ISO 27001:2005 and ISO 27002:2005. The Offeror will also be required to support all related system audits. The Commonwealth must comply with Commonwealth IT policies and directives as well as federal and state laws, regulations and policies, including but not limited to the Criminal History Record Information Act (CHRIA), Health Insurance Portability and Accountability Act (HIPAA), Criminal Justice Information Services (CJIS) regulations, and the Payment Card Industry (PCI) standards. The Offeror must work with each agency to understand and ensure compliance with all laws, regulations, and policies as they pertain to each individual agency. |  |  |  |  |  |
| Reference Documentation Exhibit XXX – Security and Compliance Requirements per agency |  |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |  |
|  | Develop an annual Information Security Plan. . |  |  | Offeror will describe its approach to Security Management and provide a sample of a Security Plan. Highlight how stated security objectives align with Commonwealth business goals, IT policies, and regulatory requirements. |  |
|  | Deploy the standard complement of network security systems. Implement at minimum: spam filtering, anti-virus, malware protection, firewall (web, application), intrusion prevention and detection, web content filtering, virtual private network, and data loss prevention systems. |  |  | Offeror will describe its proposed solution. |  |
|  | Perform quarterly Vulnerability Analyses (VA) and penetration testing to identify new or emerging information security threats. Perform penetration testing and present the results of each VA on a quarterly basis. Should exposures be located, plan and remediate the exposure in accordance with Commonwealth IT policy guidelines. Report results to the Commonwealth per an agreed to service level. |  |  | Offeror will describe its capabilities and approach. |  |
|  | Review network and other security logs for evidence of attacks. Utilize enterprise grade intrusion detection tool(s) to systematically identify, stop, and report security threats. Produce a monthly Security Log Analysis report. |  |  | Offeror will describe its solution and approach. |  |
|  | Apply operating system and other security patches as soon as prudent. Implement a Patch Management Program to ensure the timely application of security updates on all infrastructure platforms in accordance with Commonwealth IT policy guidelines. The Patch Management Program must adhere to the Change Management process that includes Commonwealth approvals. |  |  | Offeror will describe its proposed Patch Management program. |  |
|  | Restrict physical access to all network systems and equipment with biometric or other reliable access control systems. |  |  | Offeror will describe solution and approach. |  |
|  | Restrict access to all data in the Commonwealth network infrastructure. Restrict and control all data access right, groups and special permissions based on the data security program designed by the Commonwealth security team. Access level changes and exceptions will be executed only with approved Commonwealth access paperwork complete. A file of all access changes will be maintained by the Commonwealth security team and the Offeror security team for audit purposes. Offeror must support Commonwealth initiated security audits. |  |  | Offeror will describe solution and approach. |  |
|  | Evaluate the security standing of network-connected supply chain partners. Conduct information security audits of prominent supply chain partners on an annual basis. |  |  | Offeror will describe solution and approach. |  |
| Continual Service Improvement |  |  |  |  |  |
|  |  | Reduce service risks. |  |  | Relative to the service in question, Offeror will provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  |  | Improve service quality. |  |  | Offeror will provide examples of previous initiatives aimed at improving service quality. |
|  |  | Guarantee client satisfaction. |  |  | Offeror will provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  |  | Provide service transparency. |  |  | Offeror will provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  |  | Ensure service sustainability. |  |  | Offeror will provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |  |  |
|  |  | Quarterly | Provide the Commonwealth with a report containing the detailed results of the Vulnerability Analyses testing. Include any remediation activities that are required. |  |  |
|  |  | Monthly | Provide the Commonwealth with the detailed monthly Security Log Analysis report. Include any remediation activities that are required. |  |  |
|  |  | Ongoing | Offeror will maintain a hardcopy file of all security access changes. The copy will contain the date, time, file changes, access rights applied and the name of the security officer completing the access request. |  |  |

| #### Performance Monitoring & Management |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| The Performance Monitoring & Management Service of the infrastructure components, databases, and applications provide the critical input for meeting service level commitments. Performance monitoring is a proactive method to identify and respond to system database, processor utilization, or environmental problems that will affect the services, or will negatively affect services in the near future. The selected performance monitoring tools will also provide one of the key inputs for calculating Service Level Agreements, and the associated monthly evaluation and reporting needs. The Offeror will collect performance information and report on infrastructure and application performance status on a daily basis using performance management and monitoring tools. Following the contract award, the Commonwealth will review and revise performance requirements of each of the Agencies on a periodic basis. All tracked performance information must be reported daily, including processing performance, network (LAN) performance, and storage performance data. The Offeror will determine trends in conjunction with the Commonwealth, and all trends will be reported to address, if necessary, any changes from a nominal baseline. Forecasts of future usage will be determined based on expected growth in application transaction volume and expected deployment of future applications. It is anticipated the Offeror will provide a base level of performance monitoring for key infrastructure components such as server, storage, network, and security. Additional Performance Monitoring Services such as database and application monitoring will be offered to the Agencies as an additional level of service. Agency applications may require additional application level monitoring provided and managed by the Commonwealth Agencies. The Offeror must allow additional agency based monitors to be installed and managed by individual Commonwealth Agencies. |  |  |  |  |  |
| Reference Documentation Exhibit XXX– Definition of SLA Section 3.X of this SOW |  |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |  |
|  | Identify the performance monitor software tool(s) that will be used to monitor selected infrastructure services. The selected infrastructure service will be presented to The Commonwealth for approval. |  |  | Offeror will describe its proposed toolset. |  |
|  | Create and maintain performance monitoring procedures for each platform to ensure each system is monitored in a consistent manner. All identified systems will be monitored under these established parameters. |  |  | Offeror will describe its approach to monitoring performance across multiple platforms and environments. |  |
|  | Performance information reporting - Collect and report on the performance data on a monthly basis. Offeror will utilize these reports to ensure SLA’s are being achieved. A monthly report will be created to provide a review of how well the systems are performing. Also provide daily reporting. Recommend system changes to correct over and under system utilization, as well as system upgrades as appropriate. These reports and recommendations will be shared with the Commonwealth. Daily performance reports summarizing incidents for the past 24-hours and immediate reports of incidents and routine status reports of incidents in progress for resolution such as a network or server outage that impacts a facility and Commonwealth business. Offeror should have to ability to provide performance information on a daily, weekly, and monthly basis. |  |  | Offeror will provide sample performance monitoring reports and approach to supporting daily reporting. |  |
|  | Support the load testing of applications by providing additional targeted performance monitoring services during the testing period. This service will be made available as an additional service. Provide load testing performance monitoring as an add-on service. |  |  | Offeror will describe its monitoring capabilities and tools to support load testing performance. |  |
|  | Performance Monitoring training - Provide the Commonwealth with training on the use of performance management tools and reporting. |  |  | Offeror will describe its training approach. |  |
|  | Support for agency level monitors - agency applications may require additional application level monitoring to be provided and managed by the Commonwealth agencies. The Offeror will allow additional agency based monitors to be installed and managed by individual Commonwealth Agencies. |  |  | Offeror will describe its approach to allowing additional performance monitoring tools to be utilized in conjunction with the Offerors baseline monitoring tools. |  |
| Continual Service Improvement |  |  |  |  |  |
|  |  | Reduce service risks. |  |  | Relative to the service in question, Offeror will provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  |  | Improve service quality. |  |  | Offeror will provide examples of previous initiatives aimed at improving service quality. |
|  |  | Guarantee client satisfaction. |  |  | Offeror will provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  |  | Provide service transparency. |  |  | Offeror will provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  |  | Ensure service sustainability. |  |  | Offeror will provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |  |  |
|  |  | Monthly | Monthly summary report containing the performance level achieved for each system being monitored. This report will be reviewed with the Commonwealth and plans will be made to address system utilization as appropriate. |  |  |
|  |  | Daily | Daily reports containing the performance level achieved for each system being monitored. Daily reports summarizing incidents for the past 24-hours and immediate reports of incidents and routine status reports of incidents in progress for resolution such as a network or server outage that impacts a facility and our business. These reports will be reviewed with the Commonwealth and plans will be made to address system utilization as appropriate. |  |  |

### Facilities Management

| #### Facilities Architecture / Maintenance |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Facilities Architecture and Maintenance service will provide and staff a minimum of two fully operational datacenter facilities in a multi datacenter mode. This service will require the integration and alignment of the non-core services, including those relating to the premises, required to operate and maintain a datacenter that will fully support the core objectives of this project. These datacenters will be geography dispersed to provide protection from regional disruptions such as weather, power or other regional emergencies. The process of locating and managing these physical environments will include defining the physical site requirements, selecting appropriate facilities, and designing effective processes for monitoring and maintaining environmental services and managing physical access. Effective management of the physical environment reduces the possibility of service interruptions due to unauthorized access and damage to computing equipment and personnel. Facilities Management includes all aspects of providing and managing the physical environment. For example; power and power distribution, cooling and ventilation, fire detection and suppression, building security and access control, and environmental monitoring are all required. Listed below are the basic services required, but not inclusive of all services needed, to manage an enterprise class datacenters required by the Commonwealth. |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Safe and secure datacenter. Two layers of authentication and appropriate clearances will be required. Provide datacenter environments which are secured to ensure that only authorized personal have physical access to the buildings, systems and all levels of data. This includes data storage within SAN’s, servers, tapes, diskettes, optical and paper formats. Comply with the security requirements of the Commonwealth. Immediately inform the Commonwealth of any vulnerability or weakness in the Services, and recommend a solution or mitigation. |  | Offeror will describe facilities security program. |  |
|  | Provide fully redundant environmental services. To include, but not limited to, HVAC, UPS conditioned power and distribution, generator backup, automated transfer switch, fire suppression system. Offeror will integrate its Facilities Management process with Service Management processes, especially Change Management, Incident Management, Service Continuity Management and Availability Management. Offeror facilities must hold and maintain a rating of Tier 3 or greater by the Uptime Institute standards. Provide yearly verification of compliance. |  | Offeror will provide details on its proposed facilities and tier rating. |  |
|  | Staff the datacenters with appropriate operational and management levels of personnel 24/7/365. Critical engineering and management staff will be onsite during normal business hours. Access to this staff will be available 24/7/365. Video surveillance system will be utilized at all entry points and throughout the datacenter and tape storage areas. Staff will be required to adhere to the Commonwealth requirements for background checks and security clearances. Commonwealth verification of the requirements will be necessary prior to staff working on Commonwealth related systems. |  | Offeror will describe its proposed facilities staffing approach. |  |
|  | Procurement Planning - Provide program and processes to alter the datacenter environment and to refresh the environmental services at end-of-life, and as additional services are needed. |  | Offeror will describe its facilities management processes. |  |
|  | Physical Access to Facilities- Coordinate with the Commonwealth to provide for physical access and facilitate inspections by government authorities (including the Commonwealth) with statutory authority for auditing the conduct of government business. |  | Offeror will describe its facilities access policies and procedures. |  |
|  | SLA Reporting - Identify and create environmental service level objectives in the form of SLAs, and report on the service availability, problems, and corrective actions on a monthly basis. |  | Offeror will describe how they monitor and manage facility availability. |  |
|  | The facilities should be designed and operated with environmentally friendly equipment and techniques, and be SSAE 16 compliant. |  | Offeror will list all compliance ratings achieved. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offeror will provide methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  |  | On a quarterly basis, Offeror will recommend to the Commonwealth team any facility changes that would be appropriate to maintained or improve SLA commitments. |
|  | Guarantee client satisfaction. |  |  | Offeror will provide methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  |  | Offeror will provide methods and practice to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |  |
|  | Monthly | Facilities SLA Report, detailing environmental equipment availability, SLA attainment, and reason for outages. |  |  |
|  | Quarterly | Facility service improvement report. Report changes and improvements to the facility or the maintenance of the facilities. |  |  |

| #### Site Operations |  |  |  |
| --- | --- | --- | --- |
| Description The Site Operation service will provide datacenter operations staff and management to operate and monitor the IT computing equipment and services being provided. The staff will interface with Commonwealth staff to determine best practices in datacenter operations. Datacenter operations include, but are not limited to, management of the computing platforms, SAN and local disk storage, local area networking, security firewall, tape backup, and offsite tape rotation systems. Listed below are the basic services required, but not inclusive of all services needed, to manage an enterprise class datacenter as required by the Commonwealth. |  |  |  |
| Reference Documentation N/A |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Monitor and operate the various computer systems, network, SAN data and local disk storage and fire wall security systems. Provide datacenter operations staff to monitor the computer system platforms, associated disk systems, networking services and firewall and security systems. Ensure proper equipment operations, timely batch jobs processing and appropriate response to any abnormal end and error conditions. A daily operations batch schedule report will be created and used to log normal / abnormal conditions. Abnormal conditions will be investigated for problem determination and rerun. Any abnormal condition that cannot be corrected will be referred to technical support staff for resolution. Properly clean and maintain equipment to minimize problems and outages, at intervals established with the Commonwealth or in compliance with stated and written specifications. |  | Offeror will describe facilities site operations including monitoring and general upkeep of the facilities. |
|  | For the systems that utilize tape backup services, Offeror will provide a structured tape management approach. Manage and maintain the tape backup system and services. Rotate designated tapes to, and returned from approved offsite storage location. Maintain detailed audit log of tape movement. Provide datacenter operations staff to manage and maintain the tape management system. Tapes will be rotated to, and returned from an approved offsite vaulting vendor. An automated software process will be utilized to report the completion status of backup processing, with electronic notification of failures sent to Offeror technical support, and identified Commonwealth staff for follow up and corrective action. Provide the facilities to Retrieve External Storage Media from on-site and off-site storage as requested by the Commonwealth, other Offerors and Co-Location Third Parties, or as required in an emergency. Wipe or erase the data and configuration information resident on the media prior to disposal or re-use, and in accordance with Commonwealth standards. Dispose of retired media in an environmentally sound manner after purging any Commonwealth data using Commonwealth, State and/or Federal guidelines/policies prior to disposing of media. Operate media libraries and library management systems as required to provide the Services. Maintain an existing inventory control system to properly manage External Storage Media in storage and prepare them for shipment to the contingency site. |  | Offeror will describe its tape management approach and describe the process to work with the Commonwealth Agencies to provide a classification and categorize tapes per the type of data contained on the tapes |
|  | Monitor physical access and security of the datacenter. Video surveillance is required. Staff the datacenter with appropriate level of staff and management 24/7/365. Selected roles will be responsible to monitor physical access to the datacenter and respond to security incidents in a consistent and auditable manner. All breaches will be reported to management for review and follow up action as required. Monitoring of the IP surveillance system for all entry points and throughout the datacenter and tape storage areas will be included in this responsibility. Staff will be required to adhere to the Commonwealth requirements for background checks and security clearances. Commonwealth verification of the requirements will be necessary prior to staff working on Commonwealth related systems. |  | Offeror will describe the proposed approach to monitor the physical access to the facility. |
|  | Manage and maintain equipment configuration inventory system. Provide staff to create and maintain a configuration record for all hardware and software components in the datacenter. This will be an accurate record of all software, computing, disk storage, tape, network, racking, cables, and environmental equipment. Included will be all supporting information such as cost, leasing information, maintenance, etc. |  | Offeror will describe the proposed approach to managing the support of its datacenter technology. |
|  | Provide program and processes to alter the operational environment, and to refresh the services at asset end-of-life, as these services are needed. |  | Offeror will describe approach. |
|  | Identify and create service objectives for the site operational services in the form of SLAs, and report on the service availability, problems, and corrective actions on a monthly basis. |  | Offeror will describe how they monitor and manage facility operations. |
| Continual Service Improvement |  |  |  |
|  | Reduce service risks. |  | Offeror will provide methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  | On a quarterly basis, Offeror will also recommend to the Commonwealth team any site operational changes that would be appropriate to maintained or improve SLA commitments. |
|  | Guarantee client satisfaction. |  | Offeror will provide methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  | Offeror will provide methods and practices to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |
|  | Daily, Monthly | SLA Report, detailing environmental equipment availability, SLA attainment, and reason for outages. |  |
|  | Quarterly | Site operations improvement report. Identify changes or improvements to the site operations that would assist the Offeror in meeting the agreed facility SLAs. |  |

### Managed Hosting Services

| #### Windows Support |  |  |  |  |
| --- | --- | --- | --- | --- |
| This service will provide hosting, operations and support services for Microsoft Windows based servers (physical and virtual) located at the central datacenters. Offeror will support various hardware systems and various versions of the Microsoft operating systems, and support service software. The Offeror must provide support for both physical and virtual servers. Currently the Commonwealth utilizes virtualization technology from VMware and Microsoft’s Hyper-V. See attached Exhibits for hardware and software details. The number and level of support staff members required to perform the below listed tasks will be determined by the Offeror, based on number of Commonwealth clients, hardware, software, and operating systems being serviced. Listed below are the basic services required, but not inclusive of all services needed, to manage an enterprise class datacenter required by the Commonwealth. Offeror must include these services within the base level of services in this Offering. |  |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Monitor local operations, troubleshoot and resolve operational issues. Actively monitor the daily operations of all MS Windows servers. Maintain a log for each server detailing hardware / software configuration and critical service operations. Document review of the system logs on a weekly basis to ensure critical system services are processing without errors. Complete weekly server log indicating which logs were reviewed, date and initial the log. |  | Offeror should describe its approach to supporting Windows based server environment. |  |
|  | Monitor system backup processing on a daily basis. Review daily backup log for successful completion. Note failures, and correct the problems. Create problem record for any abnormal condition and repair, re-execute as appropriate. An automated software process will be utilized to report the completion status of backup processing, with electronic notification of failures sent to Offeror technical support, and identified Commonwealth staff for follow up and corrective action. |  | Offeror will describe support proposed. |  |
|  | Provide Microsoft, and VMware trained staff holding current vendor certifications for hardware and software technical support. Commonwealth staff will interact with vendor support services as needed. Post award; provide the Commonwealth a resume or CV for each operational staff member assigned to this engagement. A copy will be maintained on Offeror file including verified background clearances as required. |  | Offeror will submit a representative sample of staff resumes typically provided for these positions. |  |
|  | Provide cost effective operational and technical support for the computing platform. Provide platform level operational and technical support for the computing platform. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. Provide a tiered level of support services (e.g. Gold, Silver, Bronze) |  | Offeror will describe its approach to providing and maintaining different tiered levels of support. |  |
|  | Ensure network connectivity and consistent system response times. Utilize automated system management tool(s) to ensure real- time monitoring and notification of server availability and response times. Stop / Start times of servers will be a source of input for SLA measurements. Identify tool set(s). |  | Offeror will describe approach and toolset. |  |
|  | Ensure server operating systems are maintained with the current patch level, based on the services provided by the server. Analyze monthly service patches and determine which need to be applied, by server type. Create a change record, log the update in the server log, and install based on server maintenance schedule. Notify the Commonwealth at the earliest possible time, of any scheduled or unscheduled service interruptions with consideration to Commonwealth scheduled holidays and standard work week. |  | Offeror will describe its approach to patch management. |  |
|  | User Account Management - Provide certified system administration staff to create and maintain the registration of profiles, associated groups, and the security permissions required to service the approved client base of the system and application. |  | Offeror will describe support approach. |  |
|  | Procurement Planning Provide program and processes to refresh the hardware at asset end-of-life, and as upgrades are needed to meet anticipated growth in utilization. |  | Offeror will describe program and processes for upgrading systems. |  |
|  | SLA Reporting Collect actual system availability, utilization and response time data. On a monthly basis, Offeror will create a Service Level Agreement report for the Commonwealth team. |  | Offeror will describe process and toolset for monitoring and maintaining service levels. |  |
|  | Software License Management |  | Refer to License Management service. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offeror will provide methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  |  | On a quarterly basis, Offeror will also recommend to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments. |
|  | Guarantee client satisfaction. |  |  | Offeror will provide methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  |  | Offeror will provide methods and practices to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |  |
|  | Monthly | SLA Report. Provide a report detailing system availability, SLA attainment, reason for outages, and recommendations for improvements. |  |  |
|  | Quarterly | Continuous Improvement Report. Provide a report detailing system availability and SLA attainment. Recommend system and cost improvements as appropriate. |  |  |

| #### Storage Management |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Storage Management service will provide hosting and operational support services for SAN attached storage management systems. Storage management systems must be maintained at current support levels for optimal performance, recoverability, and secure operations. Systems will be located in the Offeror’s datacenters. The Offeror will support the hardware and software components of these systems. The proposed storage management service and solution must address adherence to multiple security and compliance requirements relating to the storage and management of multiple types of data assets (e.g. criminal history). Listed below are the basic services required, but not inclusive of all services needed, to manage the SAN data storage systems required by the Commonwealth. Offeror must include these services in addition to the base level of services in this offering. |  |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Monitor local operations, troubleshoot and resolve operational issues. Monitor system backup processing on a daily basis. Actively monitor the daily operations of all SAN storage units. Maintain a log for each SAN storage unit. Complete weekly service log indicating frequency of logs reviewed, and status of daily backup process. Create problem record for any abnormal condition and repair. |  | Offeror will describe proposed storage management services. |  |
|  | Provide appropriate SAN trained staff that holds current vendor certifications for hardware and software technical support. Staff will interact with vendor support services as needed. Provide Commonwealth with a resume or CV for each operational staff member assigned to this engagement. A copy will be maintained on Offeror file including required background checks and clearances as required. |  | Offeror will submit a representative sample of staff resumes typically provided for these positions. |  |
|  | Provide cost effective operational and technical support for the computing platform. Provide platform level operational and technical support for the computing platform. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. Provide a tiered level of support services (e.g. Gold, Silver, Bronze) |  | Offeror will describe its approach to providing and maintaining different tiered levels of support. |  |
|  | Ensure network connectivity, and consistent system response times. Identify and utilize automated system management tool(s) to ensure SAN system availability and expected response times. Stop / Start time records will be a source of input for SLA measurements. Identify tool set(s). |  | Offeror will describe approach and toolset. |  |
|  | Ensure SAN operating systems are maintained with the current system patch level. Analyze monthly service patches and determine which patches need to be applied. Create a change record, log the update in the SAN system log, and install based on SAN maintenance schedule. Notify the Commonwealth at the earliest possible time, any scheduled or unscheduled service interruptions with consideration to Commonwealth scheduled holidays and standard work week. |  | Offeror will describe its approach to patch management. |  |
|  | Utilize data storage conservation techniques such as data de-duplication or other industry standards, to reduce the overall foot print of the data. |  | Offeror will describe approach and toolset. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offeror will provide methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  |  | On a quarterly basis, Offeror will also recommend to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments. |
|  | Guarantee client satisfaction. |  |  | Offeror will provide methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  |  | Offeror will provide methods and practices to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |  |
|  | Monthly | SLA Report. Provide a report detailing system availability, SLA attainment, reason for outages, and recommendations for improvements. |  |  |
|  | Quarterly | Continuous Improvement Report. Provide a report detailing system availability and SLA attainment. Recommend system and cost improvements as appropriate. |  |  |

| #### ERP Hosting – SAP / Oracle |  |  |  |  |
| --- | --- | --- | --- | --- |
| The ERP Hosting – SAP service will provide hosting and operational support services for two SAP- ERP systems that are currently located at the Data PowerHouse datacenter. One system services the General Accounting System application, and the other services the new Integrated Tax System application for the Department of Revenue. Each application has an associated development and testing environments support on segregated equipment. Offeror will support various production and non-production versions of the applications and the associated hardware. The roles and the number of staff members required to perform the below listed tasks will be determined by the Offeror, based on number of clients, hardware and operating systems being serviced. Listed below are the basic services required, but not inclusive of all services needed, to manage the ERP Hosting - SAP systems required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. Due to the critical and complex nature of these SAP environments, the Commonwealth requires f an experienced SAP Hosting Provider. Certification by SAP is a requirement. The ERP Hosting – Oracle service will provide hosting and operational support services for the current Oracle Enterprise system utilized by the Pennsylvania Liquor Control Board (PLCB). The application has an associated development and testing environments support on segregated equipment. Offeror will support various production and non-production versions of the applications and the associated hardware. The roles and the number of staff members required to perform the below listed tasks will be determined by the Offeror, based on number of clients, hardware and operating systems being serviced. |  |  |  |  |
| Reference Documentation Exhibit XXX – Diagram of SAP Environments Exhibit XXX – Oracle ERP Environment (PLCB) |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Provide ERP Hosting Services for SAP and Oracle based applications. |  | Offeror will describe its approach to providing ERP Hosting Services for both SAP and Oracle ERP systems. Offeror will provide a minimum of 3 verifiable Customer References for that use its SAP Hosting Services. And verification of SAP certifications for hosting. Offeror will provide a minimum of 3 verifiable Customer References for that use its Oracle Hosting Services. And verification of Oracle certifications. |  |
|  | Monitor local system operations, troubleshoot and resolve operational issues. Actively monitor the daily operations of all ERP systems. Maintain a log for each server detailing hardware / software configuration and critical service operations. Document review of the system logs on a weekly basis to ensure critical system services are processing without errors. Complete weekly server log indicating which logs were reviewed, date and initial the log. |  | Offeror will describe its approach to monitoring and maintaining SAP and Oracle ERP systems. |  |
|  | Monitor system backup processing on a daily basis. Review daily backup log for successful completion. Note failures, and correct the problem. Create problem record for any abnormal condition and repair. An automated software process will be utilized to report the completion status of backup processing, with electronic notification of failures sent to Offeror technical support, and identified Commonwealth staff for follow up and corrective action. |  | Offeror will describe its service. |  |
|  | Provide IBM, SAP, and Oracle trained staff holding current vendor certifications for hardware and software technical support. Staff will interact with vendor support services when needed. Provide Commonwealth with a resume or CV for each operational staff member assigned to this engagement. A copy will be maintained on Offeror file including required background checks and clearances as required. |  | In response to this SOW, Offeror will submit a representative sample of staff resumes typically provided for these positions. |  |
|  | Provide cost effective operational and technical support for the computing platform. Provide platform level operational and technical support for the computing platform. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. Provide a tiered level of support services (e.g. Gold, Silver, Bronze) |  | Offeror will describe its approach to providing and maintaining different tiered levels of support. |  |
|  | Ensure network connectivity, and consistent system response times. Utilize automated system management tool(s) to ensure real- time monitoring and notification of server availability and response times. Stop / Start times of servers will be a source of input for SLA measurements. Identify tool set(s). |  | Offeror will describe approach and toolset. |  |
|  | Ensure server operating systems are maintained with the current system patch level, based on the services provided by the server. Analyze monthly service patches and determine which patches need to be applied, by server type. Create a change record, log the update in the server log, and install based on server maintenance schedule. Notify the Commonwealth at the earliest possible time, of any scheduled or unscheduled service interruptions with consideration to Commonwealth scheduled holidays and standard work week. |  | Offeror will describe its approach to patch management. |  |
|  | User Account Management Provide certified system administration staff to create and maintain the registration of profiles, associated groups, and the security permissions required to service the approved client base of the system and application. |  | Offeror will describe support approach. |  |
|  | Procurement Planning Provide program and process to refresh the hardware at asset end-of-life, and when upgrades are needed to meet anticipated growth in utilization. |  | Offeror will describe program and processes for upgrading systems. |  |
|  | SLA Reporting Collect actual system availability, utilization and response time data. On a monthly basis, Offeror will create a Service Level Agreement report for the Commonwealth and Vendor Management teams. |  | Offeror will describe process and toolset for monitoring and maintaining service levels. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offeror will provide methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  |  | On a quarterly basis, Offeror will also recommend to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments. |
|  | Guarantee client satisfaction. |  |  | Offeror will provide methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  |  | Offeror will provide methods and practices to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |  |
|  | Monthly | SLA Report. Provide a report detailing system availability, SLA attainment, reason for outages, and recommendations for improvements. |  |  |
|  | Quarterly | Continuous Improvement Report. Provide a report detailing system availability and SLA attainment. Recommend system and cost improvements as appropriate. |  |  |

| #### UNIX Support – AIX / Linux |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| The Unix Support – AIX / Linux service will provide hosting and operational support services for AIX and Linux server systems. The systems will be located in the central datacenters. Offeror will support various versions of the AIX and Linux operating systems. The number of staff members required to perform the operational tasks listed below will be determined by the Offeror, based on the number of clients, hardware and operating systems being serviced. Listed below are the basic services required, but not inclusive of all services needed, to manage the Unix – AIX / Linux systems required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. |  |  |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |  |
|  |  | Monitor local operations, troubleshoot and resolve operational issues. Actively monitor the daily operations of all AIX / Linux systems. Assume responsibility for all master and subordinate console functions. Issue operator commands to control all In-Scope platforms throughout the organization. Assume the responsibility for and perform all console operations. Monitor the performance of online interactive traffic and take appropriate action to resolve online-system-related incidents and/or problems, including escalating (as appropriate) the incident and/or problem to the proper Level 2 Support group. Monitor the transmission of files between Sites and any other parties as designated by Commonwealth. Provide operational support for data transmission (send/receive), consistent with commercial or agency standards. Manage, maintain, monitor, and control online and batch process, both scheduled and unscheduled (including on-request processing). Maintain a log for each server detailing hardware / software configuration and critical service operations. Review the system logs on a weekly basis to ensure critical system services are processing without errors. Document review of the system logs on a weekly basis to ensure critical system services are processing without errors. Complete weekly server log indicating which logs were reviewed, date and initial the log. Maintain and update the operational documentation for all operations procedures and services. |  | The Offeror will describe its approach. |  |
|  |  | Production Control and Scheduling (including batch processing) Describe the process of scheduling batch jobs within Commonwealth agency defined windows to achieve maximum performance as long as required batch completion times are met. A cross platform (e.g. Window, Unix, and Mainframe) system will be required. Where practicable, provide for automated scheduling of batch work and processes including backups. Develop, maintain, and utilize an emergency contact list and escalation procedures to resolve abnormally ended jobs. Resolve abnormally ended jobs caused by conditions external to production programs. Repair abnormally ended jobs when possible and perform job restarts in accordance with the Service Management Manual. Check job outputs and print queues, and change job priorities. Notify Commonwealth agencies in accordance with the Offeror’s proposed notification procedures in the event that applications do not execute properly. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | Batch Monitoring Actively monitor batch operations on a daily basis of all mainframe systems. Maintain a log for each batch system and review the system logs on a daily basis to ensure key batch services are processing without errors. Document review of the system logs on a daily basis to ensure critical batch services are processing without errors. Notify Commonwealth agencies in accordance with the notification procedures in the event that batch processing do not execute properly. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | Monitor system backup processing on a daily basis. Review daily backup log for successful completion. Note failures, and correct the problem. Create problem record for any abnormal condition and repair. An automated software process will be utilized to report the completion status of backup processing, with electronic notification of failures sent to Offeror technical support, and identified Commonwealth staff for follow up and corrective action. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | Provide AIX and Linux trained staff that hold current vendor certifications for hardware and software technical support. Staff will interact with vendor support services when needed. Provide technical advice and support to the Application Development and Maintenance (ADM) and Database Administration (DBA) staffs, as required. Post award, provide Commonwealth with a resume or CV for each operational staff member assigned to this engagement. A copy will be maintained on Offeror file. |  | In response to this SOW, Offeror will submit a representative sample of staff resumes typically provided for these positions. |  |
|  |  | Provide cost effective operational and technical support for the computing platform. Provide platform level operational and technical support for the computing platform. List the service levels for the various service tiers that can be provided. See Exhibit - Tier Service Levels for the definitions of the expected options. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | Ensure network connectivity to COPANET, and consistent system response times. Utilize automated system management tool(s) to ensure real- time monitoring and notification of server availability and response times. Stop / Start times of servers will be a source of input for SLA measurements. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. Identify tool set(s). |  |
|  |  | Ensure server operating systems are maintained with the current system patch level, based on the services provided by the server. Analyze monthly service patches and determine which patches need to be applied, by server type. Create a change record, log the update in the server log, and install based on server availability schedule. Change requests will be approved and authorized using the change management process. Notify the Commonwealth at the earliest possible time, of any scheduled or unscheduled service interruptions with consideration to Commonwealth scheduled holidays and standard work week. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | User Account Management Provide certified system administration staff to create and maintain the registration of profiles, associated groups, and the security permissions required to service the approved client base of the system and application. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | Procurement Planning Provide program and processes to refresh the hardware at asset end-of-life, and when upgrades are needed to meet anticipated growth in utilization. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | SLA Reporting Collect actual system availability, utilization and response time data. On a monthly basis, create a Service Level Agreement report for the Commonwealth and Vendor Management teams. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  |  | Software License Management |  | 3rd Party Software Management service. |  |
| Continual Service Improvement |  |  |  |  |  |
|  | Reduce service risks. |  |  |  | Offer methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  |  |  | On a quarterly basis, Offeror will also recommend to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments. |
|  | Guarantee client satisfaction. |  |  |  | Offer methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  |  |  | Offer methods and practice to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |  |  |
|  | Monthly |  | SLA Report. Provide a report detailing system availability, SLA attainment, reason for outages, and recommendations for improvements. |  |  |
|  | Quarterly |  | Continuous Improvement Report. Provide a report detailing system availability and SLA attainment. Recommend system and cost improvements as appropriate. |  |  |

| #### Mainframe Services |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Mainframe Services will provide hosting and operational support services for both IBM and Unisys mainframe systems located at the central datacenters. These mainframe systems run several LPAR’s and IFL partitions. Offeror will support the mainframe operating systems and the management of the associated partitions. The number of support staff members required to perform the tasks listed below will be determined by the Offeror, based on the number of clients and hardware to be serviced. Listed below are the basic services required, but not inclusive of all services needed to manage the Mainframe systems required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. |  |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Provide Mainframe systems and operations (Unisys, IBM). Monitor local operations, troubleshoot and resolve operational issues. Actively monitor the daily operations of all mainframe (current) systems. Assume responsibility for all master and subordinate console functions. Issue operator commands to control all In-Scope platforms throughout the organization. Provide all tools and apps that are currently being provided, for example MAPPER/APPMAP, browser based terminal emulation access, and middleware components (like OpenTI) that are critical to agency operations and application usage. Assume the responsibility for and perform all console operations. Monitor the performance of online interactive traffic and take appropriate action to resolve online-system-related incidents and/or problems, including escalating (as appropriate) the incident and/or problem to the proper Level 2 Support group. Monitor the transmission of files between Sites and any other parties as designated by Customer. Provide operational support for data transmission (send/receive), consistent with commercial or agency standards. Manage, maintain, monitor, and control online and batch process, both scheduled and unscheduled (including on-request processing). Maintain a log for each server detailing hardware / software configuration and critical service operations. Review the system logs on a weekly basis to ensure critical system services are processing without errors. Maintain and update the operational documentation for all operations procedures and services. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Production control and scheduling (including batch jobs) Provide a process of scheduling batch jobs within Commonwealth agency defined windows to achieve maximum performance as long as required batch completion times are met. Provide for automated scheduling of batch work and processes including backups. Provide the capability for agencies to schedule and monitor batch processing. Develop, maintain, and utilize an emergency contact list and escalation procedures to resolve abnormally ended jobs. Resolve abnormally ended jobs caused by conditions external to production programs. Repair abnormally ended jobs when possible and perform job restarts in accordance with the Service Management Manual. Check job outputs and print queues, and change job priorities. Notify Commonwealth agency customers in accordance with the notification procedures in the event that applications and batch processing do not execute properly. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Batch Monitoring Actively monitor batch operations on a daily basis of all mainframe systems. Maintain a log for each batch system and review the system logs on a daily basis to ensure key batch services are processing without errors. Document review of the system logs on a daily basis to ensure critical batch services are processing without errors. Notify Commonwealth agencies in accordance with the notification procedures in the event that batch processing do not execute properly. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Monitor system backup processing on a daily basis. Process to review daily backup log for successful completion. Note any failures, initial and date the log, and correct the problem. Create problem record for any abnormal condition and repair. Automated software process will be utilized to report the completion status of backup processing, with electronic notification of failures sent to Offeror technical support, and identified Commonwealth staff for follow up and corrective action. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Provide cost effective operational and technical support for the computing platform. Provide platform level operational and technical support for computing platforms. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. Provide technical advice and support to the Application Development and Maintenance (ADM) and Database Administration (DBA) staffs, as required. List the service levels for the various service tiers that can be provided. See Exhibit - Tier Service Levels for the definitions of the expected options. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Ensure network connectivity to COPANET, and consistent system response times. Utilize automated system management tool(s) to ensure real- time monitoring and notification of system availability and response times. Stop / Start times of servers will be a source of input for SLA measurements |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Ensure operating systems are maintained with the current system patch level, based on the services provided by the server. Analyze monthly service patches and determine which patches need to be applied. Create a change record, log the update in the system log, and install based on system availability schedule. Notify the Commonwealth at the earliest possible time, any scheduled or unscheduled service interruptions with consideration to Commonwealth scheduled holidays and standard work week. Coordinate at an agency level and account for any required patching as technology upgrades require. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | User Account Management Provide certified system administration staff to create and maintain the registration of profiles, associated groups, and the security permissions (including password management) required to service the approved client base of the system and application. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Procurement Planning Provide a program and process to refresh the hardware at asset end-of-life, and when upgrades are needed to meet anticipated growth in utilization |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. . |  |
|  | SLA Reporting Collect actual system availability, utilization and response time data. Create a Service Level Agreement report on a monthly basis, for the Commonwealth and Vendor Management teams. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Software License Management |  | Refer to 3rd Party Software Management service. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. Methods to eliminate or mitigate service risks. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth |
|  | Improve service quality. On a quarterly basis, make recommendations to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |
|  | Guarantee client satisfaction. Methods to guarantee client satisfaction. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |
|  | Ensure service transparency. Methods and practice to ensure service transparency, providing visibility into service execution. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |
| Deliverables |  |  |  |  |
|  | Monthly | SLA Report. Provide a report detailing system availability, SLA attainment, reason for outages, and recommendations for improvements. |  |  |
|  | Quarterly | Continuous Improvement Report. Provide a report detailing system availability and SLA attainment. Recommend system and cost improvements as appropriate. |  |  |

| #### Security & Firewall |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Security & Firewall service will provide hosting and operational support services for security and firewall services located at the central datacenters, and at each of the Commonwealth datacenters if required. These devices and services protect the equipment and applications in the datacenters from malicious attempts to penetrate the computing environment with worms, phishing, Trojan horse malware, and unlawful data access. Offeror will install and maintain mainstream security hardware and software utilizing current industry best practices sufficient to protect the enterprise class datacenter environments with a significant volume of sensitive class data (e.g. HIPAA, CJIS, PCI, etc.). The number of support staff members required to perform the tasks listed below will be determined by the Offeror, based on the number of clients and hardware to be serviced. Listed below are the basic services required, but not inclusive of all services needed, to manage the security & firewall systems required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. |  |  |  |  |
| Reference Documentation Exhibit XXX – CoPA Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Monitor local security operations, troubleshoot and resolve operational issues. Actively (normal daily process) monitor the operations of all security & firewall systems. Maintain a log for each server/appliance and review the system logs on a daily basis to ensure key system services are processing without errors. Provide the ability to import data to agency SIEM tools for correlation and reporting purposes. Provide the ability for Commonwealth agencies to request security modifications (firewall changes) in a timely manner. Document review of the system security logs on a weekly basis to ensure critical system services are processing without errors. Complete weekly server log indicating which logs were reviewed, date and initial the log. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Monitor system backup processing on a daily basis. Monitor and review daily backup log for successful completion. Note any failures, initial and date the log, and correct the problem. An automated software process will be utilized to report the completion status of backup processing, with electronic notification of failures sent to vendor and agency technical support, and contact Commonwealth staff for follow up and corrective action. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Provide security training specific to the units in services. Staff will interact with vendor support services when needed. Provide the Commonwealth with a resume or CV for each operational staff member assigned to this engagement. Comply with agency background checks and clearances as required. A record of these check and clearances will be maintained and shared with the Commonwealth on a Quarterly basis or as requested by the Commonwealth. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. Offeror will submit a representative sample of staff resumes typically provided for these positions and describe the process to ensure compliance of background checks and clearances |  |
|  | Achieve cost effective 24/7 security operational coverage for this critical system. Provide dedicated security support staff onsite during scheduled business days, and automated log and notification systems to alert security team of possible intrusion events in real time mode. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. Security staff must be available to respond and evaluate the severity of the event 24/7/365. |  | The Offeror must describe its security operations coverage and how it will be applied. |  |
|  | Ensure network connectivity, and ensure consistent system response times. Utilize automated system management tool(s) to ensure real- time monitoring and notification of server availability and response times. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Ensure server/appliance operating systems are maintained with the current system patch level, based on the services provided by the service. Ensure signature and threat analysis files are updated on a regular basis, and conform to industry best practices. Analyze monthly service patches and determine which patches need to be applied, by server type. Create a change record, log the update in the server log, and install based on server availability schedule. Notify the Commonwealth at the earliest possible time, any scheduled or unscheduled service interruptions with consideration to Commonwealth scheduled holidays and standard work week. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Active security operations, corrective action, and reporting by utilizing vendor software to monitor inbound and outbound traffic for malicious patterns and content, and will take appropriate protective measures. The ability to utilize security management software to detect threats and analyze firewall logs, to proactively detect and protect from malicious events. Comply with agency specific security requirements. Comply with all agency and OA/OIT security policies and ITBs. On a quarterly schedule, run appropriate penetration testing, and report results to Commonwealth and Offeror management. Create monthly report on events, incidents and corrective activities. Real time reporting of security breaches. |  | The Offeror must describe its Security Operations Process and how it will be applied. |  |
|  | Procurement Planning including its program and process to refresh the hardware at asset end-of-life, and when upgrades are needed to meet anticipated growth in utilization. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | SLA Reporting including but not limited to collecting actual system availability, utilization and response time data. Create a Service Level Agreement report for the Commonwealth and Vendor Management teams on a monthly basis. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Software License Management |  | Refer to 3rd Party Software Management service. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offer methods to eliminate or mitigate service risks. |
|  | Improve service quality. Make recommendations to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments on a quarterly basis. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |
|  | Guarantee client satisfaction. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |
|  | Ensure service transparency using documentation methods to ensure service transparency, by providing visibility into service execution. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |
| Deliverables |  |  |  |  |
|  | Monthly | Threat Assessment and Analysis Report. Provide a monthly report detailing the threat assessments, volume and major types of malware detected, volume of SPAM rejected, corrective actions, and recommendations that would improvement security of Commonwealth systems. |  |  |
|  | Monthly | SLA Report. Provide a report detailing system availability, SLA attainment, reason for outages, and recommendations for improvements. |  |  |
|  | Quarterly | Continuous Improvement Report. Provide a report detailing system availability and SLA attainment. Recommend system and cost improvements as appropriate. |  |  |

| #### Database Management Services |  |  |  |
| --- | --- | --- | --- |
| The Database Management Service will provide the Commonwealth with a “managed database” service offering. The service should include the database platform (Hardware/Software) and the ongoing database management administration services. The Offeror will provide a multi-tiered level of service (e.g. Gold, Silver, and Bronze) across multiple database platforms. While the Commonwealth’s application portfolio (over 2,000 applications) currently utilizes numerous database technologies the majority of the applications that are utilizing database technologies are using either Oracle or Microsoft SQL. It is anticipated the Database Management Services will be an optional service that can be utilized by the Agencies beyond the basic infrastructure services. |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Application Portfolio Exhibits XXX – List of Current Hardware/Software for each Datacenter |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Design and manage large database environments that support multiple agency business applications. |  | Offeror will describe proposed approach to designing and supporting enterprise level database platforms and services that support multiple agency business applications. |
|  | Provide a multi-tiered level of service (e.g. Gold, Silver, and Bronze) for Oracle database platforms. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. |  | Offeror will describe proposed services. |
|  | Provide a multi-tiered level of service (e.g. Gold, Silver, and Bronze) for Microsoft database platforms. Provide Level 2 and Level 3 Support to the Service Desk and/or Commonwealth Users. |  | Offeror will describe proposed services. |
|  | Utilize the proposed service management services (e.g. Incident, Service Request, Change, Configuration) to manage database management services with multiple agency customers. |  | Offeror will describe how its proposed database management services will support multiple agency customer service requests. |
| Continual Service Improvement |  |  |  |
|  | Reduce service risks. |  | Offeror will provide methods to eliminate or mitigate service risks. |
|  | Improve service quality. |  | On a quarterly basis, Offeror will also recommend to the Commonwealth team any system changes that would be appropriate to maintain or improve SLA commitments. |
|  | Guarantee client satisfaction. |  | Offeror will provide methods to guarantee client satisfaction. |
|  | Ensure service transparency. |  | Offeror will provide methods and practices to ensure service transparency, providing visibility into service execution. |
| Deliverables |  |  |  |
|  | Contract Start | Database Management Service Architecture (Oracle and MS SQL) |  |
|  | Monthly | Database Management Service Usage Reports |  |

### Capacity on Demand Services

| #### Server Capacity on Demand |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| The Server Capacity On Demand is an Infrastructure as a Service (IaaS) offering that ensures the ready availability of server and mainframe capacity to accommodate cyclical, and seasonal, processing requirements, sudden or unplanned production demands, and short-term application development needs. The Server Capacity On Demand would include support for the following system platforms: - X86 - Windows - Linux - P Series - Linux - AIX - Mainframe - IBM - Unisys Listed below are the basic services required, but not inclusive of all services needed, to manage the Server Capacity On Demand service required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. |  |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |  |
|  | Provide a provisioning capability to support on-demand requests for server resource capacity. The Commonwealth will require access to additional capacity on demand for the following platforms: X86 - Windows - Linux IBM P Series - Linux - AIX Mainframe - IBM - Unisys |  |  | The Offeror will describe its request and provisioning process for each of the anticipated platform systems. |  |
|  | Maintain an adequate inventory of Windows/Linux, mid-range, and Mainframe server capacity that will be sufficient to satisfy forecasted informal, ad hoc, and cyclical Commonwealth requests. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Meet with the Commonwealth on a quarterly basis to assess future server requirements. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Encourage Commonwealth server conservation via server virtualization were appropriate. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Provide expedited service, when requested, to satisfy urgent requirements. |  |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
| Continual Service Improvement |  |  |  |  |  |
|  |  | Reduce service risks. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  |  | Improve service quality. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at improving service quality. |
|  |  | Guarantee client satisfaction. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  |  | Provide service transparency. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  |  | Ensure service sustainability. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |  |  |
|  |  | Quarterly | Offeror will host a quarterly meeting with the Commonwealth to review current server utilization on all managed server platforms and locations, and forecast future quarter’s server processing requirements. Recommendations to increase capacities will be made, when approved by the Commonwealth; the additional equipment will be scheduled for deployment. |  |  |

| #### Storage Capacity on Demand |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Storage Capacity On Demand service is an Infrastructure as a Service (IaaS) offering that ensures the ready availability of storage capacity to accommodate cyclical, or seasonal, storage requirements, sudden or unplanned production demands, and short-term application development needs. Listed below are the basic services required, but not inclusive of all services needed, to manage the Storage Capacity On Demand service required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Maintain an adequate access to, or supply of storage area network (SAN) equipment, to satisfy forecasted informal, ad hoc, and cyclical Commonwealth requests. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Meet with the Commonwealth on a quarterly basis to assess future storage requirements. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Encourage data storage conservation via data de-duplication, compression, and other industry techniques. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Provide expedited data storage service to satisfy urgent requirements, as requested. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  | Improve service quality. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at improving service quality. |
|  | Guarantee client satisfaction. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  | Provide service transparency. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at providing service transparency; in particular, visibility into the service execution process. |
|  | Ensure service sustainability. |  |  | Offeror will describe its approach and provide examples of previous initiatives aimed at ensuring service sustainability; in particular, efforts targeted at cost containment and cost reductions. |
| Deliverables |  |  |  |  |
|  | Quarterly | Offeror will host a quarterly meeting with the Commonwealth to review current SAN storage utilization on all managed SAN platforms and locations, and forecast future quarter’s SAN storage requirements. Recommendations to increase capacities will be made, when approved by the Commonwealth; the additional equipment will be scheduled for deployment. |  |  |

| #### DR Infrastructure on Demand |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Disaster Recovery Infrastructure On Demand service is an Infrastructure as a Service (IaaS) offering that ensures the ready availability of disaster recovery infrastructure; servers, storage systems, networking capabilities, etc. This infrastructure will enable Commonwealth datacenters to recover critical business applications and data in the event of a datacenter disaster. Listed below are the basic services required, but not inclusive of all services needed, to manage the Disaster Recovery Infrastructure On Demand service required by the Commonwealth. Offeror must include these services in addition to the base level of services in this Offering. |  |  |  |  |
| Reference Documentation N/A |  |  |  |  |
| Requirements |  |  | Describe Compliance |  |
|  | Maintain an adequate inventory of servers, storage systems, and networking capacity sufficient to satisfy forecasted informal, ad hoc, and cyclical Commonwealth requests. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Meet with the Commonwealth on a quarterly basis to assess its future disaster recovery requirements. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
|  | Revise, as appropriate, datacenter and disaster recovery plans on the occasion of any major infrastructure procurement or application implementation. |  | The Offeror will describe its approach to supporting the needs of the Commonwealth. |  |
| Continual Service Improvement |  |  |  |  |
|  | Reduce service risks. |  |  | Offeror will describe its process and provide examples of previous initiatives aimed at eliminating or mitigating service risks. |
|  | Improve service quality. |  |  | Offeror will describe its process and provide examples of previous initiatives aimed at improving service quality. |
|  | Guarantee client satisfaction. |  |  | Offeror will describe its process and provide examples of previous initiatives aimed at guaranteeing client satisfaction. |
|  | Provide service transparency, in particular, visibility into the service execution process. |  |  | Offeror will describe its process and provide examples of previous initiatives aimed at providing service transparency. |
|  | Ensure service sustainability, in particular, efforts targeted at cost containment and cost reductions. |  |  | Offeror will describe its process and provide examples of previous initiatives aimed at ensuring service sustainability. |
| Deliverables |  |  |  |  |
|  | Quarterly | Offeror will host a quarterly meeting with the Commonwealth to review current disaster recovery service and capabilities, and forecast future quarter’s disaster recovery requirements. Recommendations to increase capacities will be made, when approved by the Commonwealth, the additional equipment and services will be scheduled for deployment. |  |  |

| #### Additional Technical Services |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Commonwealth will likely require additional technical support beyond the standard service level based infrastructure services. The availability and access to skill resources would complement the standard hosting offerings. The Offeror is expected to provide these additional resources for both short and longer term engagements. |  |  |  |  |
| Reference Documentation Exhibit J: Additional Technology Support Services Categories Exhibit XXX: Technical Resource Request Process |  |  |  |  |
| Requirements |  |  |  | Describe Compliance |
|  |  | Provide access to skilled technology resources. Additional technology support services categories include but not limited to: - Infrastructure (mainframe, mid-range and x86) Architects/Engineers - Performance Specialists - Database Architects - Database Analysts - Security Architects - Security Analysts - Unix (AIX, Linux) Administrators - Windows Server Administrators - Mainframe Systems Programmers - Batch Administrators - Microsoft Product Specialists (e.g. Exchange, SharePoint) - 3rd Party Software Product Specialists |  | Offeror will describe its ability to support both short and long term assignments for a variety of technology skill sets. Offeror will provide representative resumes within each skill category. Offeror will provide a rate card for each resource category in the Cost Matrix. |
| Deliverables |  |  |  |  |
|  | Monthly |  | Offeror will provide a monthly report on technical support services usage by Commonwealth entity. |  |

## Transition Services

### Transition Services – Guiding Principals

At present, the Commonwealth’s information technology services are hosted at a variety of Commonwealth datacenters, including:

- Shared facilities, like the Enterprise Datacenter (EDC) and the Data PowerHouse (DPH); and

- Agency facilities, like those managed and maintained by Department of Public Welfare (DPW), Department of Revenue (DOR), Department of Health (DOH), Department of Environmental Protection (DEP), Department of Education (DOE), PA State Police (PSP) and the Department of Labor and Industry (DLI).

In an effort to cut datacenter costs, simplify datacenter administration, and provide more robust and reliable information services to Commonwealth clients, the future Commonwealth datacenter modernization initiative calls for the phased migration or transition of Commonwealth information services to a newly-established vendor managed multi datacenter environment. The Guiding Principles associated with the transition to the new Datacenter environment are:

- Customized approach to meet the needs of Commonwealth

  - Customer Transformation models

  - Experienced Transformation project managers

- Strong governance model, which includes:

  - Clearly defined roles and responsibilities

  - Jointly developed processes

  - Effective meetings and reporting framework to minimize resource requirements while achieving goals

  - Mechanisms in place to identify and address risks and issues early

- Effective communication, which includes:

  - Consistent delivery of key messages through well-defined communication plans

  - Tailored communications to target audiences and stakeholders

  - Mutually agreed frequency of communications to meet the needs of the stakeholders

- Collaboration and teamwork, which includes:

  - Detailed upfront project planning and feedback

  - Joint agreement on status for reporting purposes

  - Plans scaled to address Commonwealth Customer differences in size and complexity

  - Establishment and support for successful deliverable review process

  - Feedback on deliverables throughout the life of the project.

### Transition Planning/Governance

The Offeror’s Transition Program Management Office (TPMO) will contain a dedicated consolidation specific program team. The team will be responsible to jump start the consolidation program by bringing respective stakeholders together for a Transition workshop. The workshop will work to align the stakeholders, and produce the following deliverables:

- Overall consolidation approach and strategy for Server and Mainframe consolidation

- Consolidation governance plan

- Consolidation stakeholder transition agreements

- Consolidation transition planning guidelines

The TPMO will provide program management services to deliver architecture, transition plan integration, and organizational change management, as well as quality assurance, verification of testing, financial oversight, and operational readiness for the Mainframe and Server transition/consolidation program. The program office will exist under the overall Offeror’s PMO office and will include a combination of resources dedicated to the effort full time, plus resources that participate in the program on an as needed basis. The program plan and architecture will be a joint effort between the Commonwealth and the Offeror. The Offeror will ensure processes and tools are implemented to support Transition change control, schedule, quality, communications, risk and issues management.

| #### Transition Program Management |  |  |  |
| --- | --- | --- | --- |
| The Transition Program Management Office (TPMO) function ensures the non-disruptive migration of Commonwealth information services from its current Commonwealth host locations, to the Offeror provided multi datacenter environments. The Offeror will be required to establish a TPMO and develop the requisite transition plans. A transition approach and detailed transition plan for each of the Commonwealth’s existing Datacenters must be developed by the Offeror and approved by the Commonwealth. The Commonwealth has over 2,000 business applications with over 50% designated mission critical. The Offeror must work with each agency to determine its application environment within each facility. The Offeror’s target datacenter environment must be configured and tested prior to migration of each of the agency applications. |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Establish a Transition Program Management Office (TPMO) to manage all information service transition activities. The Office will be jointly administered by Offeror and Commonwealth staff. Provide a communication plan that will provide an information vehicle for all interested parties. |  | Offeror will describe the proposed TPMO, and discuss the mission, goals and objectives, and the roles and responsibilities of both Offeror’s and Commonwealth TPMO members. Offeror will provide at least one sample where a Service Transition Office has been successfully created. |
|  | Provide a functional organization chart for the TPMO, including Estimate the type and number of full time Offeror resources that will be required to ensure the successful transition of services from current multiple datacenters to the Offerors datacenter services. |  | Offeror must describe the Transition Organization structure including but not limited to the number of full time resources and its role in the transition. |
|  | Analyze applications and design the required computing architecture to migrate Commonwealth datacenters to Offeror datacenter environments. Hardware, software, network, etc. Work with Commonwealth technical staff to ascertain the requirements to successfully migrate processing to Offeror datacenter environments |  | Offeror will provide at least one sample where a successful application and hardware migration has been completed. Also, define the general approach that will be used. |
|  | Establish the same or similar infrastructure elements at the Offeror multi datacenter environment. If similar, the Offeror will confirm that the alternative elements are functionally identical, from an information service hosting perspective, to its Commonwealth counterparts. Work with Commonwealth technical staff design and build the infrastructure required to support the applications being migrated to the Offeror multi datacenter environment. |  | Offeror will provide at least one sample where a successful application and hardware migration has been completed. Also, define the general approach that will be used. |
|  | A multi-faceted Transition Strategy will be required: - Comprehensive; - Non-disruptive; and - Compliant with Commonwealth requirements. The Strategy will address the transition of: - Shared infrastructure elements, as appropriate; and - Specific information services. The migration order of the Commonwealth datacenters will be provided by the Commonwealth. |  | Offeror will discuss the transition strategies and transition plans that have been employed during other similar size engagements. |
|  | Create a generic Infrastructure Element Transition Plan that may be readily adapted to accommodate specific infrastructure element transitions. Create a prospective Infrastructure Element Transition Plan. Appropriate hardware elements may be re-purposed wherever possible. |  | Offeror will describe approach. |
|  | Create, manage and execute an application / infrastructure migration plan. The Offeror will have the primary responsibility for planning and executing the transition of infrastructure elements, with support of Commonwealth technical and business support staff. |  | Offeror will describe approach. Offeror will provide at least one sample where a successful application and hardware migrated has been completed. |
|  | Create a generic Information Service Transition Plans that may be readily adapted to accommodate specific information service transitions. |  | Offeror will outline a prospective Information Service Transition Plan to take over support of migrated Commonwealth systems and applications. Offeror will provide at least one sample where a successful application and hardware migrated has been completed. |
|  | Meet with Commonwealth information service development and support staff to produce and execute specific Information Service Transition Plans. Select cut over windows that minimize system unavailability. Notify affected business community and management of cut over date and times. Setup a special call number and support staff to take calls concerning the migration for at least 3 days after Go Live dated. |  | Offeror will describe proposed approach. Offeror will provide at least one sample where a successful application and hardware migration has been completed. |
|  | Work with Commonwealth information service development and support staff to create testing, business acceptance and fallback plans. |  | Offeror will describe proposed approach. Offeror will provide at least one sample where a successful application and hardware migration has been completed. |
|  | Identify Options and Costs – List the appropriate different options that will satisfy the requirements of the transition scope. Communicate options with the Commonwealth and obtain approval on selected option(s) to proceed. |  | Offeror will describe proposed approach. |
|  | Produce regular reports on the progress of the information service transition initiatives. |  | Offeror will describe proposed approach. |
| Deliverables |  |  |  |
|  | Initial startup | Transition Management Office |  |
|  | First 15 Days. Weekly updates | Transition Management Plan |  |
|  | Weekly | Transition Status Reports, including any schedule variance that cannot be remediated will trigger the escalation procedures outlined in the Transition Plan/Agreement, which will be developed during Transition. |  |

| #### Security Transition Activities |  |  |  |
| --- | --- | --- | --- |
| To maintain continuity of services, Offeror will provide training to Offeror’s employees and subcontractors on security policies during initial phase of the Transition. |  |  |  |
| Reference Documentation Exhibit XXX – Commonwealth Network Environment Exhibits XXX – List of Current Hardware/Software for each Datacenter Exhibits XXX – List of Critical Systems – DR Program for each Datacenter Exhibit XXX – Diagram of SAP Environments |  |  |  |
| Requirements |  |  | Describe Compliance |
|  | Baseline Security Risk and Vulnerability Assessment Conduct a security risk assessment, which includes a penetration test on the In-Scope systems, an architecture review, and a vulnerability assessment. This assessment results in a report with recommendations for meeting the Commonwealth’s baseline security standard. |  | Offeror will describe proposed approach |
|  | Security Training The Offeror’s security team will meet with the Commonwealth’s Security teams (OA & Agency) to participate in comprehensive Security Program strategy. The Offeror and the Commonwealth Security teams will develop security awareness training content consisting of the Offeror’s Security Plan documentation, Commonwealth OA and agency security policy guidelines. Security training will be mandatory for employees, contractors and subcontractors assigned to work on the Commonwealth’s Datacenter project. Appropriate levels of training will be designated and tracked for compliance based on the specific area the employee will be working in. The tracking of both an individual’s current training status and overall attainment of group training goals will be tracked and reported in the security clearance database. These levels will range from general security awareness that all employees will participate in to task-specific security and governance requirements targeted at operations, specialist, Commonwealth agency specific regulations, or working rules needed for compliance with state or federal mandates unique to certain Commonwealth agencies and programs. This training will be delivered both during the new hire process, and post Commencement on a regular schedule to be determined during Transition as new updates become necessary. |  | Offeror will describe proposed approach |
|  | Initial Security Plan During the initial phase of the Transition the Offeror’s security team will work with the Commonwealth’s Security Team to create a Security Plan. Begin work on draft policy and procedure documents collectively known as the Security Plan during the start of the Transition Risk and Vulnerability Assessment, which will be completed one (1) month prior to Transition activities. Use best practice security standards (as outlined in the Requirements section of the RFP) along with past engagement experience to provide an outline that will address but will not be limited to the following: security strategy and technology roadmaps, security operations procedures, standard hardware and software security configurations, physical security policies and procedures, security incident management, private and protected data use standards, and audit procedures and reporting standards. This set of documents will be used as the foundation of the Offeror’s master security plan for Datacenter operations which will be reviewed and updated on an annual basis. |  | Offeror will describe proposed approach |
|  | On-boarding and off-boarding Conduct required background checks for its employees working on the Commonwealth Datacenter project. Where appropriate, use identity management tools to manage access to the systems requiring access by its employees. For systems where the Offeror is unable to use its identity management system, assign staff to manage the access. Train Offeror employees on its responsibilities within the Agreement. For logical and physical access to Commonwealth Co-location facilities and environments not managed by the Offeror, the Commonwealth’s security access request process will be followed. For off-boarding, update security clearance database with the status of Offeror employee and concurrently update its identity management tool to ensure the access is revoked. Provide a monthly report describing personnel actions including but not limited to; new hires, terminations, any change in employee status/duties, etc., |  | Offeror will describe proposed approach |
|  | Complete Disaster Recovery Transition Activities Conduct knowledge transfer during the initial phase of the Transition, including review of Commonwealth DR plans and review of Third Party DR contracts. The Offeror will also update the DR plan contact information and any changes made in the first six (6) months of Transition. |  | Offeror will describe proposed approach |
| Deliverables |  |  |  |
|  | Initial startup | Security Transition Plan |  |
|  | First 15 Days. Weekly updates | Security Transition Status Report |  |

# Exhibits supporting Statement of Work (SOW)

## Exhibits

| Exhibit Number | Exhibit Name | Description |
| --- | --- | --- |
| Exhibit A | Exhibit A: Statement of Work Document |  |
| Exhibit B | Exhibit B: Agency Location and Contact |  |
| Exhibit C | Exhibit C: Definition of SLA’s |  |
| Exhibit D | Exhibit D: COMMONWEALTH Network Environment | Exhibit(s) include information on the Commonwealth network and connectivity requirements. |
| Exhibit E Series | Data Power House (DPH) Exhibits | This series of exhibits pertain to the Data PowerHouse (DPH) Datacenter |
| Exhibit E.1 | Exhibit E.1: List of Hardware – Data PowerHouse (DPH) | Hardware List |
| Exhibit E.2 | Exhibit E.2: List of Software – Data PowerHouse (DPH) | Software List |
| Exhibit E.3 | Exhibit E.3: List of Critical Systems - DR Program – Data PowerHouse (DPH) | List of systems currently supported by DR Program |
| Exhibit E.x | Exhibit E.x: Other – Data PowerHouse (DPH) | Other supporting documentation – add as required |
| Exhibit F Series | Enterprise Datacenter (EDC) Exhibits | This series of exhibits pertain to the Enterprise Datacenter (EDC) Datacenter |
| Exhibit F.1 | Exhibit F.1: List of Hardware – Enterprise Datacenter (EDC) | Hardware List |
| Exhibit F.2 | Exhibit F.2: List of Software – Enterprise Datacenter (EDC) | Software List |
| Exhibit F.3 | Exhibit F.3: List of Critical Systems - DR Program– Enterprise Datacenter (EDC) | List of systems currently supported by DR Program |
| Exhibit F.x | Exhibit F.x: Other – Enterprise Datacenter (EDC) | Other supporting documentation – add as required |
| Exhibit G Series | Department of Environmental Protection (DEP) Exhibits | This series of exhibits pertain to the Department of Environmental Protection (DEP) Datacenter |
| Exhibit G.1 | Exhibit G.1: List of Hardware – Department of Environmental Protection (DEP) | Hardware List |
| Exhibit G.2 | Exhibit G.2: List of Software – Department of Environmental Protection (DEP) | Software List |
| Exhibit G.3 | Exhibit G.3: List of Critical Systems - DR Program– Department of Environmental Protection (DEP) | List of systems currently supported by DR Program |
| Exhibit G.x | Exhibit G.x: Other – Department of Environmental Protection (DEP) | Other supporting documentation – add as required |
| Exhibit H Series | Department of Health (DOH) Exhibits | This series of exhibits pertain to the Department of Health (DOH) Datacenter |
| Exhibit H.1 | Exhibit H.1: List of Hardware – Department of Health (DOH) | Hardware List |
| Exhibit H.2 | Exhibit H.2: List of Software – Department of Health (DOH) | Software List |
| Exhibit H.3 | Exhibit H.3: List of Critical Systems - DR Program– Department of Health (DOH) | List of systems currently supported by DR Program |
| Exhibit H.x | Exhibit H.x: Other – Department of Health (DOH) | Other supporting documentation – add as required |
| Exhibit I Series | Department of Labor & Industry (DLI) Exhibits | This series of exhibits pertain to the Department of Labor & Industry (DLI) Datacenter |
| Exhibit I.1 | Exhibit I.1: List of Hardware – Department of Labor & Industry (DLI) | Hardware List |
| Exhibit I.2 | Exhibit I.2: List of Software – Department of Labor & Industry (DLI) | Software List |
| Exhibit I.3 | Exhibit I.3: List of Critical Systems - DR Program– Department of Labor & Industry (DLI) | List of systems currently supported by DR Program |
| Exhibit I.x | Exhibit I.x: Other – Department of Labor & Industry (DLI) | Other supporting documentation – add as required |
| Exhibit J Series | Department of Revenue (DOR) Exhibits | This series of exhibits pertain to the Department of Revenue (DOR) Datacenter |
| Exhibit J.1 | Exhibit J.1: List of Hardware – Department of Revenue (DOR) | Hardware List |
| Exhibit J.2 | Exhibit J.2: List of Software – Department of Revenue (DOR) | Software List |
| Exhibit J.3 | Exhibit I.3: List of Critical Systems - DR Program– Department of Revenue (DOR) | List of systems currently supported by DR Program |
| Exhibit J.x | Exhibit J.x: Other – Department of Revenue (DOR) | Other supporting documentation – add as required |
| Exhibit K Series | Department of Transportation (PennDOT) Exhibits | This series of exhibits pertain to the Department of Transportation (PennDOT) Datacenter |
| Exhibit K.1 | Exhibit K.1: List of Hardware – Department of Transportation (PennDOT) | Hardware List |
| Exhibit K.2 | Exhibit K.2: List of Software – Department of Transportation (PennDOT) | Software List |
| Exhibit K.3 | Exhibit K.3: List of Critical Systems - DR Program– Department of Transportation (PennDOT) | List of systems currently supported by DR Program |
| Exhibit K.x | Exhibit K.x: Other – Department of Transportation (PennDOT) | Other supporting documentation – add as required |
| Exhibit L Series | Department of Public Welfare (DPW) Exhibits | This series of exhibits pertain to the Department of Public Welfare (DPW) Datacenter |
| Exhibit L.1 | Exhibit L.1: List of Hardware – Department of Public Welfare (DPW) | Hardware List |
| Exhibit L.2 | Exhibit L.2: List of Software – Department of Public Welfare (DPW) | Software List |
| Exhibit L.3 | Exhibit L.3: List of Critical Systems - DR Program– Department of Public Welfare (DPW) | List of systems currently supported by DR Program |
| Exhibit L.x | Exhibit L.x: Other – Department of Public Welfare (DPW) | Other supporting documentation – add as required |
| Exhibit M Series | Commonwealth SAP Environment - Integrated Enterprise Services (IES) | This series of exhibits pertain to the current SAP environments supporting Integrated Enterprise Services (IES) |
| Exhibit M.1 | Exhibit M.1: Integrated Enterprise Services (IES) - Hardware | Hardware List |
| Exhibit M.2 | Exhibit M.2: Integrated Enterprise Services (IES) - Software | Software List |
| Exhibit M.3 | Exhibit M.3: List of Critical Systems - DR Program– Integrated Enterprise Services (IES) | List of systems currently supported by DR Program |
| Exhibit M.x | Exhibit M.x: Other Integrated Enterprise Services (IES) | - SAP Modules - Environments - Change / Release Management - IES SLAs |
| Exhibit N Series | Commonwealth SAP Environment – Department of Revenue TRM System | This series of exhibits pertain to the current SAP environments supporting Department of Revenue TRM System |
| Exhibit N.1 | Exhibit N.1: Department of Revenue TRM System - Hardware | Hardware List |
| Exhibit N.2 | Exhibit N.2: Department of Revenue TRM System - Software | Software List |
| Exhibit N.3 | Exhibit N.3: List of Critical Systems - DR Program– Department of Revenue TRM System | List of systems currently supported by DR Program |
| Exhibit N.x | Exhibit N.x: Other Department of Revenue TRM System | - SAP Modules - Environments - Change / Release Management - SLAs |
| Exhibit O | Commonwealth Security and Compliance Requirements | Exhibit(s) include a summary of security, privacy, and compliance requirements |
| Exhibit P | Other Agency Service Desks | Current Agency Services Desks that the Offeror must interface with. |
| Exhibit Q | Commonwealth Application Inventory | List of current Commonwealth Applications by Agency |

# Project Personnel Experience and Key Positions

The Vendor will be required to provide a dedicated and skilled services organization to support a program of this scope.

## Key Positions – Offeror

TBD

# Mandatory Requirements and Qualifications

An Offeror must meet all of the following mandatory requirements for its proposal to be considered for evaluation.

## Mandatory Requirements

| Mandatory Requirements |  |
| --- | --- |
|  | Describe the Offeror’s form of business (i.e., individual, sole proprietor, corporation, non-profit corporation, partnership, limited liability company) and detail the name, mailing address, and telephone number of the person the Commonwealth should contact regarding the proposal. |
|  | Offeror must be a Company registered in the United States and should be in business for five years ending 2011. |
|  | Offeror must have experience of undertaking Turnkey Solutions for Datacenter Physical Infrastructure Services. |
|  | Offeror must be ISO 27001 & 9001, ISO/IEC 20000 certified or with equivalent certification for Quality Management Standards. |
|  | Offeror must have a valid CMMI Level 5 certificate, SSAE 16 audit findings. |
|  | Offeror must have valid criminal justice and security certifications including CISSP (Certified Information Systems Security Professional), Comp TIA, in addition must be compliant with Federal and State mandated policies such as CJIS (Criminal Justice Information Services) and CHRIA (Criminal History Record Information Act). |
|  | Offeror must have technical strength of 1000 permanent employees’ on-rolls, including 15 employees who are certified for PMP, CDCP/ CDCS, ISO 27001/ITIL Foundation V3. |
|  | The Offeror must have certification and experience supporting managed SAP environments (e.g. SAP certified hosting provider). |
|  | Offeror must be an established firm in providing hosted services for a period exceeding three years as of December 31, 2011. |
|  | Offeror must have at least 3 operational Tier 3 Datacenters with minimum five (5) clients hosted, functional for at least one (1) year. |
|  | Offeror must have experience of handling comprehensive on-site operations and maintenance of Datacenter Physical Infrastructure Services for its customer for at least one Datacenter of 30,000 sq. ft. or above (White space i.e. space for IT Racks, Power Distribution Units, Computer Room Air-Conditioner) for a continuous period of one year during the last three financial years ending 2011 and whose services have not been terminated prematurely before completion of the contract. |
|  | Offeror must have had consistent availability of 99.99% in the past six months as of December 31,2011 for all Tier III Datacenter facilities |
|  | The Offeror must have an office in the Commonwealth. However, if the local presence is not in the Commonwealth, the Offeror would need to establish an office in the greater Harrisburg area, within two months of award of the contract. |
|  | Provide at least three (3), customer references for similar projects. If the Offeror is using one or more subcontractors, the Offeror must also provide at least one (1) reference for each subcontractor proposed. To the extent possible, these references should be selected to represent projects of similar size and complexity to the project described in this RFP. |

## Offeror’s Consortium

The Offeror must identify its consortium, identifying all subcontractors. It is the Commonwealth’s position that the make-up of an Offeror’s consortium is key to the success of the project. By defining the make-up of the consortium, the Commonwealth can better understand how an Offeror intends to meet the requirements of the SOW.

- Describe the subcontractors needed to address all categories of the Commonwealth’s datacenter requirements.

  - Address each of the following areas:

  - Datacenter Services

  - Integrated Services (Catalog)

  - Knowledge Management Portal (Data Repository)

  - Provisioning/Order Entry

  - Billing

  - Service Desk

  - Transition Services

- List the subcontractors in the consortium with a description of their scope of services, expertise and function within the consortium.

- Provide an overview of each subcontractor which includes:

  - Locations of headquarters and major points of presence,

  - Number of full time and part time employees, identify the number of employees working in Pennsylvania

  - Annual revenues and profits over the past 5 years, provide the most recent annual report,

  - Identify the resources which will be available to support the Offeror and the Commonwealth.

  - Describe its functions and capabilities.

- If an Offeror does not intend to form a consortium, and has the internal resources required to meet the Commonwealth’s requirements, list the internal resources, its function and area of expertise. Explain in detail how the internal resources will be managed.

## Consortium Management Experience

- Describe your ability to develop, lead and manage a consortium of best-qualified and diverse Offerors to meet the current and future telecommunications requirements of the Commonwealth.

- What are the key business and operational requirements for dealing with and managing a consortium?

- What mechanism is initiated and maintained that ensures effective communication between the Offeror and subcontractors?

- Does the Offeror typically manage a consortium of vendors to compete for datacenter and/or systems integration business?

## Financial Strength and Stability

- Provide a description of the Offeror’s business. Include the following:

  - An overview of the Offeror’s corporate structure including a description of all business units, subsidiaries, etc.

  - The Offeror’s mission statement

  - Annual revenue

  - Annual profit

  - Number of full time employees

  - Number of part-time or contract employees

  - Location of headquarters and major points-of-presence

- Provide the most recent Annual Report, most recent Quarterly Report, and a 10K Report.

- What was the Offeror’s gross annual revenue over the last 5 years?

- What was the Offeror’s gross annual profit over the last 5 years?

- How many full-time employees does the Offeror have working in the Commonwealth?

- What percentage of revenue is invested in building new datacenter infrastructure, facilities, and the deployment of new technology?

## Service (Catalog) Integration Capabilities

- Provide detailed examples where a similar set of datacenter services have been successfully implemented using a consortium of providers. Explain how each of the following areas were addressed:

  - The integration of computing, data storage, data backup & recover, disaster recover, process, procedures services.

  - The implementation of an integrated billing system.

  - Diversity of datacenter locations and services.

  - Criticality of services.

- Describe the datacenter integration contracts which were successfully implemented that exceeded $50M per annum in the last three years. List contract and value of the engagement.

- Describe the largest datacenter/system integration or service installation contract that was secured and successfully implemented over the last three years. If no contracts have been secured because this is a new entity, describe in detail the capabilities and resources available to fully integrate and implement the requirements of this SOW.

- Describe the three most important aspects of running and maintaining a consortium of vendors to meet mutually agreed to Service Level Agreements as they related to an integrated Service Catalog.

## Transition of Services Experience

- Provide detailed examples where a similar set of datacenter transition services have been successfully implemented using a consortium of providers. Explain how each of the following areas were addressed:

  - The transition of computing, data storage, data backup & recover, disaster recover, process, procedures services to the new datacenter facilities.

  - Discuss the criticality of transition services.

- Describe the datacenter transition project which were successfully implemented that exceeded $50M per annum in the last three years. List contract and value of engagement.

- Describe the largest datacenter transition contract that was secured and successfully implemented over the last three years. If no contracts have been secured because this is a new entity, describe in detail the capabilities and resources available to fully integrate and implement the requirements of this SOW.

- Describe the three most important aspects of running and maintaining a consortium of vendors to meet mutually agreed to Service Level Agreements as they related to a large transition such as the Commonwealth’s datacenter project.

## Service Level Agreements

Offeror will agree to work with the Commonwealth to negotiate (prior to contract award) a mutually agreeable set of service level agreements along with its associated negotiated penalties, remedies, and/or offsets for all aspects of the service delivery model statewide.

Offeror agrees to negotiate mutually acceptable metrics to measure service level performance for all SLA’s. Service levels will include but not be limited to:

- Datacenter availability metrics

- Datacenter restoration metrics

- Computing availability metrics

- Computing performance metrics

- Computing restoration metrics

- Data Storage availability metrics

- Data Storage performance metrics

- Data Storage restoration metrics

- Network performance metrics

- Disaster recovery metrics

- Service Desk operation metrics

- System Management operation metrics

- Service Delivery metrics

## References

- List five (5) references with annual contract revenue of $50M or more where, functioning as an Offeror, you have been responsible for datacenter integration and assumed responsibility for all providers and/or subcontractors. Provide a point of contact that includes title, address, and telephone number.

- List three (3) references that demonstrate the Offeror’s ability to function as an Offeror and address a level of complexity and scale equivalent to the scope of the Commonwealth’s datacenter services project. Provide a point of contact including title, address, and telephone number.

- If the Offeror cannot respond to the first two points because it is too new, has been reorganized, or does not have the required references, explain why the Commonwealth should consider the Offeror to be qualified to continue as part of the SOW Process.