COPY-1.D.

CONTRACT NUMBER:

4000013930

PENNSYLVANIA

DEPARTMENT OF HUMAN SERVICESD

EPARTMENT OF HUM AN S

ERVICES

### AMENDMENT NUMBER SIX TO

MEDICAID MANAGEMENT INFORMATION SYSTEM CONTRACT NO. 4000013930

This Amendment Number Six ("Amendment") is made and entered into by and between the Commonwealth of Pennsylvania through the Department of Human Services, formerly Department of Public Welfare, ("Department" or "DHS") and Enterprise Services LLC, a wholly owned subsidiary of DXC Technology Company, formerly, HP Enterprise Services LLC. ("Contractor").

WITNESSETH:

WHEREAS, on the 1st of November 2020, the parties hereto entered into a contract regarding the transition, modification, operation and maintenance and turnover of the Medicaid Management Information System (called "PROMISe™") which provides automated support for the Medical Assistance Program as well as other Commonwealth programs (the "Contract");

WHEREAS, the Department is in the process of issuing competitive procurements to replace the PROMISe™; and

WHEREAS, in accordance with Section 5 of the PROMISe™ Contract, the parties amend certain portions of the Contract as set forth herein.

NOW, THEREFORE, the parties, intending to be legally bound, agree: The Contract is amended as follows:

- Term of Contract. Section 1 of the Contract is amended to extend the term of the Contract to October 31, 2021 with 2 (one-year) options through October 31, 2023.

- Appendix A  IT Terms and Conditions. Appendix A IT Terms and Conditions is amended as follows:

  - Section 17 Enhanced Minimum Wage is amended/added as follows:

## ENHANCED MINIMUM WAGE

  - Enhanced Minimum Wage. Contractor/Lessor agrees to pay no less than $12.00 per hour to its employees for all hours worked directly performing the services called for in this Contract/Lease, and for an employee’s hours performing ancillary services necessary for the performance of the contracted services or lease when such employee spends at least twenty per cent (20%) of their time performing ancillary services in a given work week.

  - Adjustment. Beginning July 1, 2019, and annually thereafter, the minimum wage rate shall be increased by $0.50 until July 1, 2024, when the minimum wage reaches

$15.00. Thereafter, the minimum wage rate would be increased by an annual cost- of-living adjustment using the percentage change in the Consumer Price Index for All Urban Consumers (CPI-U) for Pennsylvania, New Jersey, Delaware, and Maryland. The applicable adjusted amount shall be published in the Pennsylvania Bulletin by March 1 of each year to be effective the following July 1.

  - Exceptions. These Enhanced Minimum Wage Provisions shall not apply to employees:

exempt from the minimum wage under the Minimum Wage Act of 1968;

covered by a collective bargaining agreement;

required to be paid a higher wage under another state or federal law governing the services, including the Prevailing Wage Act and Davis-Bacon Act; or

required to be paid a higher wage under any state or local policy or ordinance.

  - Notice. Contractor/Lessor shall post these Enhanced Minimum Wage Provisions for the entire period of the contract conspicuously in easily-accessible and well- lighted places customarily frequented by employees at or near where the contracted services are performed.

  - Records. Contractor/Lessor must maintain and, upon request and within the time periods requested by the Commonwealth, furnish all employment and wage records necessary to document compliance with these Enhanced Minimum Wage Provisions.

  - Sanctions. Failure to comply with these Enhanced Minimum Wage Provisions may result in the imposition of sanctions, which may include, but shall not be limited to, termination of the contract or lease, nonpayment, debarment or referral to the Office of General Counsel for appropriate civil or criminal referral.

  - Subcontractors. Contractor/Lessor shall include the provisions of these Enhanced Minimum Wage Provisions in every subcontract so that these provisions will be binding upon each subcontractor.

b. Section 53  The Americans with Disabilities Act is amended/added as follows:

### THE AMERICANS WITH DISABILITIES ACT.

During the term of this Contract, the Contractor agrees as follows:

        - Pursuant to federal regulations promulgated under the authority of The Americans With Disabilities Act, 28 C.F.R.§ 35.101, et seq., the Contractor understands and agrees that no individual with a disability shall, on the basis of the disability, be excluded from participation in this Contract or from activities provided for under this Contract. As a condition of accepting and executing this Contract, the Contractor agrees to comply with the General Prohibitions Against Discrimination, 28 C.F.R. § 35.130, and all other regulations promulgated under Title II of The Americans With Disabilities Act which are applicable to the benefits, services, programs, and activities provided by the Commonwealth of Pennsylvania through Contracts with outside Contractors.

        - The Contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth of Pennsylvania from losses, damages, expenses claims, demands, suits, and actions brought by any party against the Commonwealth of Pennsylvania as a result of the Contractor’s failure to comply with the provisions of subsection (a).

- RFP 41-08 Medicaid Management Information System Takeover, Part IV Work Statement, Section IV-4 Pennsylvania MMIS Phase, sub-section IV-4.5 Turnover Phase Team Staffing Requirements is amended/added as follows:

IV-4.5 Turnover Phase

The Department has worked with CMS to develop a plan to transition from the current monolithic system to a modular solution. Using multiple contractors, each responsible for providing and supporting separate modular solutions, the MMIS 2020 Platform shall conform to CMS’ goal of a loosely coupled service-oriented architecture.

As the new MMIS 2020 Platform is being designed and developed, DXC shall provide assistance in transitioning components of the Pennsylvania MMIS to the Commonwealth or its agent and will be approved by the Department. Turnover shall occur in a series of modular transitions as the Commonwealth moves to a modular MMIS (MMIS 2020 Platform). All work associated with the transition will be billable following the defined rate card.  Change Orders (CO) will be developed following the PROMISe Change Control Process to define requirements associated with the overall program and with the individual modular transitions.  Following the Change Control process, DXC will provide estimates, BDDs, TDDs, Testing, Timelines and any other documents as defined in the BRD/BDD.  The modular transition sequence, subject to change, is planned as follows:

- System Integrator/Data Hub and Electronic Data Interchange

- Provider Management

- Outbound Mail

- Prior Authorization

- Managed Care Encounter

- Financial

- Fee for Service

- Outpatient Rx

- Program Integrity Management System

- Third Party Liability

- Electronic Visit Verification

As the functions performed under this contract affect approximately three million Pennsylvanians, it is critical the modular transitions proceed with minimal interruption of services. DXC will be expected to collaborate with the Commonwealth or its agents.  The COs will include requirements to develop comprehensive data conversion and transition plans and support the plans to ensure that any turnover is successful and smooth. Throughout the MMIS transition, DXC must continue to support maintaining the current MMIS, including ensuring the accuracy of T-MSIS reporting is safeguarded until T-MSIS support is migrated to DHS. Any data and/or patient information transitioned/transferred to the Commonwealth's "agents" by DXC during the designated transition periods are done so with permission and approval by the Commonwealth.  These transition periods to the Commonwealth's "agents" by DXC are not considered a violation of Data Privacy Breach as referenced by Section 5. b)ii of the Business Associate Agreement.

IV-4.5.1 Turnover Phase Overview

The turnover phase shall consist of data conversion and transition activities to support the Commonwealth’s transition to a modular MMIS., The Commonwealth shall request a Master Data Conversion Plan, a Transition Plan and a Data Conversion Plan for modules requiring data from PROMISe via a CO from DXC will create these plans which will be reviewed for quality assurance by the  ITC/QA vendor and incorporated into the MMIS 2020 platform project.   Each module may require multiple conversions including a full conversion in preparation for go-live and conversion updates immediately prior to go-live to convert any new data since the first conversion process. DXC will participate in data conversion and transition planning meetings to develop the PROMISeTM Master Data Conversion Plan,  PROMISeTM Data to Module Conversion Plans and Transition Plans in collaboration with the MMIS 2020 Platform Team, the module contractor(s), the IT Consulting and Quality Assurance (ITC/QA) and the System Integrator/Data Hub contractor (SI/DH). The Module Data Conversion Plan and Transition Plan milestones will be incorporated into the MMIS 2020 Platform Integrated Master Schedule (IMS) and will be documented as requirements within the individual COs.

DXC will also be required to provide access to key resources able to provide formal technical and functional training on all aspects of the maintenance and operation of the Pennsylvania MMIS including but not limited to the system architecture, processing logic, system configuration and maintenance procedures, system operations procedures, and data base structure as well as all of the manual functions performed under this contract.  The requirements for training will be part of COs associated with each individual module. These key resources must be able to dedicate substantial time to providing support upon request to their counterparts to answer questions, assist in planning various aspects of the Commonwealth or its agent’s takeover plan; assist in identifying and resolving issues; and provide technical assistance as needed.  support requirements will be defined in individual module COs and resource estimates will be provided as part of each CO.   The Commonwealth requires a very collaborative process with the new contractors.

DXC must designate a Turnover Manager and assemble a dedicated turnover team that includes technical, testing, training, and functional expertise for each transitioning system function. The turnover team and the Turnover Manager shall remain assigned to the project until ninety (90) days after the complete transfer of system module functionality and production operations to the MMIS 2020 Platform.  DXC shall be required to assist the Commonwealth in developing and conducting a user acceptance test of the system in addition to designing a series of parallel production tests. DXC will also be responsible for preparing the files for the parallel production tests, assisting in comparing and analyzing the results, and researching and resolving the discrepancies.  These program-level requirements will be documented in the program (parent) CO and module-level requirements, such as UAT and parallel testing will be documented in the CO for individual modules.

Reports

DXC must provide electronic weekly and monthly status reports for the turnover process in a format approved by the Commonwealth. The weekly status report must provide updates to the approved MMIS 2020 Platform work plan and project schedule, status of tasks and milestones including percentage complete, and any new risks identified. Weekly status reports are due to the MMIS 2020 Platform Information Technology Consultant/Quality Assurance (ITC/QA) contractor at the designated time. DXC must be represented at weekly MMIS 2020 Project Management Office Strategy Communication meetings to present their report and answer questions.  These reporting program-level requirements will be documented in the program (parent) CO.

Monthly status reports are due by the fifth (5th) business day of the subsequent month. The reports will cover the previous month’s reporting period (1st calendar day through last calendar day of the month). The monthly status report must provide a dashboard with key performance indicators, key activities completed, results of completed tasks, outstanding tasks, plans for activities scheduled for the next month, and any organizational changes that have taken place or will take place.

Following the successful implementation of each platform component or module, DXC will submit a Turnover Results Report to the Commonwealth. This report will document the results of the data conversion and transition activities, any outstanding tasks, any outstanding issues or problems, and recommendations for remediating the problems.

Following the successful implementation of the final module, DXC will submit a Final Turnover Results Report to the Commonwealth. The final report will document the results and conclusion of the Turnover Phase, any outstanding tasks, any outstanding issues or problems, and recommendations for remediating the problems.

Module Data Conversion Plans

DXC shall provide a Data Conversion Plan for each module transition. Detailed data conversion mapping requirements will be documented separately in the module-level COs using the change control process. Each Data Conversion Plan must align with data conversion approach provided by the Commonwealth or its agent. At a minimum, each data conversion plan will include:

- A data management strategy that will support integration, optimization, quality, stewardship, security, standards, and governance of data.

- A description of appropriate skill sets, processes, technologies/tools, and any naming conventions followed.

- Approach to conversion, cleansing, and migration.

- Approach to risk management for data conversion effort.

- Approach for testing migration or converted data.

- Approach to reporting the number of records successfully converted vs. errors or exceptions.

- Approach for cleansing data to prepare it for loading to the proposed solution that is refined as necessary.

- Approach to resolving data conversion errors and issues.

- Approach to validation of converted data as well as supporting the Department’s validation of converted data.

- Tasks, timelines, and responsible parties for all conversion and migration tasks.

- Entrance and exit criteria for each phase of the effort.

If defined as a CO requirement, DXC must provide the following items as they pertain to each modular transition:

- Inventory of all forms on hand and forms utilization history for past two years

- Documentation of all external interfaces identifying the external entity, description of interface, destination, frequency, volume (size of files), and media or type of interface (FTP server, email, CD/DVD, clearing house, tape file, etc.) for the transitioning system function(s)

- Inventory of all documentation including systems, operations, user, provider, design, system change orders, defects, special projects, training materials, operational and desk-level procedures, and program policies, etc. that is used to carry out the Contractor responsibilities under this contract for the transitioning system function(s)

- Inventory of records (hard copy and electronic) that are maintained in support of this contract for the transitioning system function(s)

- Process for transferring any work in process (such as pended claims, or adjustment requests, etc.)

- Cutover schedule including the schedules for the delivery of source code and data files, (initial, subsequent, and final), and documentation

- Approach to testing to support successful implementation of each module to include, but is not limited to:

  - regression testing for transitioning system functionality

  - converted data validation testing support including data quality analysis and data cleaning when gaps in data are discovered

  - testing to support additional interfaces to the new platform and any files from the new platform to support continued PROMISe functionality

  - participation in post integration real time claims testing with the new platform (preproduction testing)

At a minimum, there will be nine (9) data conversion plans:

- Master Data Conversion Plan

- Provider Management Data Conversion Plan

- Prior Authorization Data Conversion Plan

- Managed Care Encounter Data Conversion Plan

- Financial Data Conversion Plan

- Fee for Service Data Conversion Plan

- Outpatient Rx Data Conversion Plan

- Third Party Liability Data Conversion Plan

- Electronic Visit Verification Data Conversion Plan

Transition Plan

The initial Transition Plan submission shall consist of the overall transition strategy as well as incorporating the details specific to the transition for the System Integrator/Data Hub. Each subsequent module transition will be added as an update to the Transition Plan.

The Transition Plan shall include the following elements for each module transition:

- Proposed approach to transition including a plan for knowledge transfer, version and change control during the modular transitions, plan for reviewing inflight work items and “freezing” changes to the system, and a plan for communications with MMIS stakeholders for each module transition

- Detailed work plan and schedule including tasks and subtasks for the modular transitions

- Strategy to interface with new in and out feeds

- Description of potential issues and proposed approach for mitigating risks

- Proposed approach to engage and support staff throughout the turnover process

- Strategy to maintain MMIS Operations and system stability during modular transitions

Each module CO will define the transition plan expectations.  DXC will work with the module vendor, the SI/DH, ITC/QA and IV&V to ensure PROMISe transition activities are include in the overall plan.

IV-4.5.2 Commonwealth Turnover Phase Responsibilities

Commonwealth responsibilities include:

- Request, review, and approve the Master Data Conversion Plan and each Module Data Conversion Plan to facilitate conversion of system data and documents to the new platform

- Request, review, and approve the initial Transition Plan and subsequent updates to the plan for each modular transition

- Notify DXC of the Commonwealth’s intent to initiate a modular transition prior to awarding the corresponding module contract

- Conduct regular data conversion and transition status meetings

- Coordinate the transfer of MMIS software, files, documentation, records, and work in progress

- Direct DXC to make resources available for transition

- Participate in development and execution of user acceptance tests and parallel production tests

- Review and approve Turnover Results Reports

- Identify any defects for which DXC is responsible and direct DXC to implement the appropriate fixes

IV-4.5.3 DXC Turnover Phase Responsibilities

Detailed turnover responsibilities and timelines will be defined in the program-level CO and in the individual module COs.  DXC’s responsibilities include:

- Prepare all Data Conversion Plans at direction of Commonwealth and submit to the Commonwealth within a negotiated time period following the Commonwealth’s signoff of the individual CO BDDs.

- Prepare the initial Transition Plan and provide modular transition updates at direction of Commonwealth and submit to the Commonwealth within a negotiated time period following the Commonwealth’s signoff of the individual CO BDDs

- Assign Turnover Manager prior to beginning of the modular transition and assemble a dedicated turnover team that includes technical, testing, training, and functional expertise

- Track data conversion and transition statuses, maintain a transition work plan, and track and resolve issues through the post-implementation period

- Assign resources as required to maintain turnover schedule and provide necessary data conversion and transition support

- Participate in regular data conversion and transition status meetings with Commonwealth and its agents and provide status updates, work plan updates, and list of open issues and recommended corrective action

- Cooperate with Commonwealth and its agents through the Turnover Phase as required for a smooth transition

- Make key resources available throughout Turnover Phase as required to support the effort

- Assist Commonwealth in defining and conducting a user acceptance test (or tests)

- Assist Commonwealth or its agents in defining a parallel production test (or tests) including defining the scope of the test and processes to be tested, source of data, and process for validating the results

- Create files required to support parallel production testing

- Assist the Commonwealth or its agents in reviewing and evaluating the results of the parallel production testing and researching and resolving discrepancies

- Prepare weekly and monthly Status reports for the modular transition(s) in process

- Assist with data conversion analysis and tasks

- Provide Turnover Results Reports within thirty (30) days following the implementation of each module and submit to the Commonwealth for approval

- Submit a Final Turnover Results Report within sixty (60) days after all module transitions have completed

IV-4.5.4 Turnover Phase Performance Criteria

DXC performance criteria include:

- Submit each Data Conversion Plan within a negotiated time period following the Commonwealth’s signoff of the individual CO BDDs. Submit the initial Transition Plan and provide modular transition updates at direction of Commonwealth and submit to the Commonwealth within a negotiated time period following the Commonwealth’s signoff of the individual CO BDDs.

- Provide weekly status reports to the ITC/QA contractor by the designated time.

- Provide monthly status reports by the fifth (5th) business day of the following month

- Submit Turnover Results Reports within thirty (30) days following the implementation of each module

- Submit a Final Turnover Results Report within sixty (60) days after all module transitions have completed

IV-4.5.5 Transition of PROMISe

The parties acknowledge that the PROMISe is being operated by DXC as of this Agreement Effective Date and all antecedents and will be transitioned as part of the MMIS 2020 Platform Project.  DXC shall cooperate with the transition and communicate all processes of the transition through their Transition Manager as modules of the MMIS 2020 Platform Project are implemented by a contractor. In the event a non-DXC contractor is assigned to take over responsibility of a module, the transition of the module when completed will be confirmed by all parties and all responsibilities previously bound to DXC within the contract terms and conditions for said module are terminated. The only exception shall be for services requiring 2 hours or less to resolve; Any services requiring more than 2 hours to resolve would be considered substantial and would require a billable work item such as a Data Maintenance Request (DMR) or Change Order (CO).  It is understood and agreed by the parties that DXC shall not be responsible for the acts or failures to act of such other contractors or for any delays which may be caused by such other contractors once the transition is complete.

IV-4.5.6 Wind Down Period and Costs

Wind Down Costs means expenses that are incurred by DXC as a result of a termination of this Agreement with respect to Software, DXC Equipment, personnel and third party contracts including: (i) with respect to DXC Third Party Software, (a) non-cancelable license fees, (b) license termination fees, (c) other non-cancelable charges, and (d) the unamortized amount of any one time license charges prorated over a period starting from the date the cost was incurred through the End Date (as of the date the cost was incurred) not assigned or redeployed by DXC; (ii) non-cancelable lease payments, lease termination fees, or other non-cancelable charges for DXC-leased Equipment that are dedicated to the provision of the Covered Services; (iii) the fair market value of any dedicated DXC-owned DXC Equipment that are not redeployed or sold; (iv) salaries and associated employee benefit and relocation costs for the DXC personnel dedicated to the provision of the Covered Services as of the time of termination of this Agreement for up to sixty (60) days pending the redeployment or separation of such personnel; (v) severance payments due and payable to DXC personnel dedicated to the provision of the Covered Services under the applicable written DXC severance plans; (vi) unrecovered start-up and Transition expenses; and (vii) termination charges, minimum charges or other non-cancelable charges, or charges similar to the other Wind Down Costs described in this definition, for the third party contracts described above. In those circumstances in which DXC is entitled to recover Wind Down Costs under this Agreement, DXC shall submit an estimate of the anticipated Wind Down Costs, together with ways in which such expenses may be mitigated or reduced, within thirty (30) days after the event triggering such Wind Down Costs. Wind Down Costs to be recovered by DXC shall be reduced to the extent the State or its designees assume financial obligations that DXC would otherwise have incurred as a result of such termination. Further, for the avoidance of doubt following a Force Majeure Event, Wind Down Costs will not include any amounts related to Equipment and Software that are rendered unusable as a result of such Force Majeure Event.

- Original Contract Section A-8. 2 Liquidated Damages is amended as follows:

| RFP Requirement | Contract/ RFP Reference | Requirement | Requirement Description | Damages | Dollar Impact | Amended SLA language (6/10/2020) |
| --- | --- | --- | --- | --- | --- | --- |
| TIMELINESS AND ACCURACY OF REPORTING PRODUCTION | A8.2.6.1 IV 4.2.19.4 | Daily COLD report | Daily reports must be available in COLD by 10:00 am of the next workday | Up to fifty dollars ($50) liquidated damages may be assessed for each business day that any MMIS report is delivered to the correct location five (5) business days after the date when it is due, or includes less than the required number of copies, or is not in the approved medium. If a report is not corrected within ten (10) business days of the Commonwealth's notice of failure to meet the reporting accuracy requirements, then up to fifty dollars ($50) per day damages may be assessed for each report that has been identified as inaccurate from the date of the notification until the date the corrected report is delivered | $50.00 per day per late report | Track Only Critical COLD reports Requirement: Critical Daily reports must be available in COLD by 10:00 am of the next workday. Damage: $50 per day per report with a maximum of $250 per day and maximum of $5,000 per month. |
| TIMELINESS AND ACCURACY OF REPORTING PRODUCTION | A8.2.6.1 IV 4.2.19.4 | Weekly COLD report | Weekly reports and cycle processing reports must be available in COLD by 10:00 am following the next workday after scheduled run | Up to fifty dollars ($50) liquidated damages may be assessed for each business day that any MMIS report is delivered to the correct location five (5) business days after the date when it is due, or includes less than the required number of copies, or is not in the approved medium. If a report is not corrected within ten (10) business days of the Commonwealth's notice of failure to meet the reporting accuracy requirements, then up to fifty dollars ($50) per day damages may be assessed for each report that has been identified as inaccurate from the date of the notification until the date the corrected report is delivered | $50.00 per day per late report | Track Only Critical COLD reports Requirement: Critical Weekly reports and cycle processing reports must be available in COLD by 10:00 am following the next workday after scheduled run Damage: $50 per day per report with a maximum of $250 per day and maximum of $5,000 per month. |
| TIMELINESS AND ACCURACY OF REPORTING PRODUCTION | A8.2.6.1 IV 4.2.19.4 | Monthly COLD report | Monthly reports must be available on COLD by 10:00 am of the 5th workday after the end of the month | Up to fifty dollars ($50) liquidated damages may be assessed for each business day that any MMIS report is delivered to the correct location five (5) business days after the date when it is due, or includes less than the required number of copies, or is not in the approved medium. If a report is not corrected within ten (10) business days of the Commonwealth's notice of failure to meet the reporting accuracy requirements, then up to fifty dollars ($50) per day damages may be assessed for each report that has been identified as inaccurate from the date of the notification until the date the corrected report is delivered | $50.00 per day per late report | Track Only Critical COLD reports Requirement: Critical Monthly reports must be available on COLD by 10:00 am of the 5th workday after the end of the month Damage: $50 per day per report with a maximum of $250 per day and maximum of $5,000 per month. |
| TIMELINESS AND ACCURACY OF REPORTING PRODUCTION | A8.2.6.1 IV 4.2.19.4 | Quarterly COLD report | Quarterly reports must be available on COLD by 10:00 am of the 5th workday following end of quarter | Up to fifty dollars ($50) liquidated damages may be assessed for each business day that any MMIS report is delivered to the correct location five (5) business days after the date when it is due, or includes less than the required number of copies, or is not in the approved medium. If a report is not corrected within ten (10) business days of the Commonwealth's notice of failure to meet the reporting accuracy requirements, then up to fifty dollars ($50) per day damages may be assessed for each report that has been identified as inaccurate from the date of the notification until the date the corrected report is delivered | $50.00 per day per late report | Track Only Critical COLD reports Requirement: Critical Quarterly reports must be available on COLD by 10:00 am of the 5th workday following end of quarter Damage: $50 per day per report with a maximum of $250 per day and maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.3.4 | PAC calls | When follow-up is needed, return all calls, received by the PAC within twenty-four (24) hours of receipt of the inquiry Removed by current extension | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.6.4 | Mail Delivery | Retrieve and Deliver all Mail each business day as per agreed upon schedule. | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of $500 per business day for failure to meet. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.3.4 A8.2.12.2 | ID Card | Produce and mail new and replacement identification cards within 24 hours of request, and produce a report on card distribution on a daily basis | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Change the clause from ”request” to ”receipt” Requirement: Produce and mail new and replacement identification cards within 24 hours of receipt, and produce a report on card distribution on a daily basis. Impact: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.2.4 A8.2.12.2 | Provider PA notices | Generate and mail PA approval and denial notices to providers within one business day of decision excluding weekend and holidays; | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month unless otherwise agreed upon due to increased volume. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.2.4 A8.2.12.2 | Recipient PA notices | Generate and mail PA approval and denial notices to recipients within one business day of decision excluding weekend and holidays; | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month unless otherwise agreed upon due to increased volume. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.2.4 A8.2.12.2 | DME PA | Enter dental, orthodontia, behavioural health services and durable medical equipment PA requests during the business day of receipt | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month unless otherwise agreed upon due to increased volume. |
| DATA EXTRACTS TO ENTERPRISE DATA WAREHOUSE | A8.2.8.1 IV 4.2.24.4 | Balancing Files | Provide weekly validated extracts and balancing files within 24 hours of the financial cycle being posted to PROMISe but no later than 9:00 AM Eastern Time, Wednesday | Up to five hundred dollars ($500) per day may be assessed for a verified period | Up to five hundred dollars ($500) per day may be assessed for a verified period | Up to five hundred dollars ($500) per day may be assessed for a verified period with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.19.4 A8.2.12 | Mail RA | Generate, send, and mail RAs to providers within three (3) business days of the end of the financial cycle | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Proposed: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month unless otherwise agreed upon due to increased volume. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.17.4 | MCO recoveries | Process recoveries of inappropriate MCO payments within 45 days of identification | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Proposed: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.6.4 | Screen Paper Claims | Screen and Return all paper claims with missing data within 2 business days of receipt | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | Proposed: The Commonwealth may assess liquidated damages of up to $500 per business day for failure to meet. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.6.4 | Assign ICN | Assign ICN within 24 business hours of receipt (every claim and encounter including adjustments along with all the corresponding attachments) | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | Requirement: Assign ICN within 24 business hours of receipt (every paper claim including adjustments) unless otherwise agreed upon due to increased volume. Damage: 1% of Monthly Operational Fee for failure to meet |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.6.4 | Image Paper claim | Image every paper claim and attachment within one business day of receipt and image every adjustment within 5 business days of receipt | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to 1% of monthly operational fees for failure to meet. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.6.4 | Retain Hard-copy | Retain hard-copy documents and claims for forty-five (45) calendar days | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to 1% of monthly operational fees for failure to meet. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.6.4 | Mailroom Provider Activity | Monitor provider activity in mailroom by manually keeping track of number of providers returns with reason for return | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to 1% of monthly operational fees for failure to meet. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.7.4 | Enter Electronic claim records | Enter all electronic claim records, including encounters within one business day of receipt within the PROMISe application | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | Proposed: Requirement: Enter all electronic claim records, including encounters that were submitted before noon on Wednesday by the start of weekly financial cycle unless otherwise agreed upon due to increased volume. Damage: The Commonwealth may assess liquidated damages of up to 1% of monthly operational fees for failure to meet. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.9.4 | Clean Claims 90% | Adjudicate 90% of clean claims records within 11 calendar dates of receipt. Clean claims are defined as claims or adjustments that can be processed without obtaining additional information from the provider of services or third party. It includes a claim with errors originating in the states claim system. It doesn’t include a claim from a provider who is under investigation for fraud or abuse or a claim under review for medical necessity. | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to 1% of the contracted monthly operational payment or pass through any federally assessed penalties up to 10% of the contracted monthly operational payment. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.9.4 | Clean claims 99% | Adjudicate 99% of all clean claims within 71 calendar days of the date of receipt of the claim | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to 1% of the contracted monthly operational payment or pass through any federally assessed penalties up to 10% of the contracted monthly operational payment. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.9.4 | Adjudicate all claims | Adjudicate all claims (100%) within 345 calendar days of the date of receipt of the claim, except those exempted by the Commonwealth | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to 1% of the contracted monthly operational payment or pass through any federally assessed penalties up to 10% of the contracted monthly operational payment. |
| TIMELINESS OF CLAIMS PROCESSING | A8.2.2.1 IV4.2.7.4 | Process claims | Process claims and encounter cycles every business day | At the Commonwealth’s discretion, the Contractor may be assessed up to a maximum ten percent (10%) of the contracted monthly operational payment for services for each month of its failure to meet any of the above requirements. For each successive month that a failure to meet the requirement(s) continues, the assessment may be increased up to ten percent (10%) of the monthly operational payment amount and the limit in Section A-8.2 does not apply | 10% of Monthly Operational Fee - currently $251,000 per month. This penalty can only be applied once per section and not across multiple entries | The Commonwealth may assess liquidated damages of up to $20,000 per business day |
| SYSTEM AVAILABILITY AND RESPONSE TIME | A8.2.7.1 IV4.2.15.4 | EVS/NCPDP availability | EVS/PRO-DUR/Pharmacy POS must be available 24 hours per day, seven days a week for provider inquiry, input, and response purposes except for agreed upon downtimes for updates and preventive maintenance Availability must include all forms of entry | SYSTEM AVAILABILITY: DHS may assess liquidated damages in the following amounts if in any continuous five (5) business day period, unscheduled downtime exceeds one (1) hour RESPONSE TIME: DHS may assess liquidated damages in the following amounts if in any unscheduled downtime exceeds one (1) hour | System Availability and Response Time • Greater than one (1) hour up to four (4) hours cumulative – up to $125 for each 30 minutes or portions thereof • Greater than four (4) hours up to twelve (12) hours cumulative – up to $250 for each thirty (30) minutes or portions thereof • Greater than twelve (12) hours cumulative – up to $500 for each thirty (30) minutes or portions thereof, up to a maximum of $25,000 per occurrence | Requirement: Interactive EVS/PRO-DUR/Pharmacy POS must be available 24 hours per day, seven days a week for provider inquiry, input, and response purposes except for agreed upon downtimes for updates and preventive maintenance. SLA requirement for Batch 270 file delivery from 6:00am to 7:30am |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.5.4 A8.2.12.2 | Reference file updates* | Correctly apply updates to the Reference files within two (2) business days of the update notification or on an agreed upon timeframe for exceptions | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month unless otherwise agreed upon due to increased volume. |
| RFP - PERFORMANCE REQUIREMENTS | IV4.2.10.4 A8.2.12.2 | Adjudicate adjustments | All provider- initiated adjustments that do not suspend must be adjudicated within thirty (30) calendar days of receipt | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Impact: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.10.4 | Adjudicate susp adjustments | All provider- initiated adjustments that do suspend to contractor locations must be adjudicated within sixty (60) calendar days of receipt - | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Impact: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.11.4 | EPSDT Tracking | Apply managed care and fee for service claims data (for example screenings, follow-up treatment) to the EPSDT tracking file daily as the screening and treatment claims are adjudicated to final status | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Impact: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.17.4 | Maternity Care Payments | Process maternity care payments for MCOs no later than 5 days after receipt | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.20.4 | Generate EOB | Generate Recipient EOBs no less frequently than monthly and within two (2) business days after the completion of the most current financial cycle for that month | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Impact: Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |
| RFP - PERFORMANCE REQUIREMENTS | IV 4.2.16.4 | TPL Financial Accounting | Maintain and Update the TPL Financial Accounting system data from Cost Avoidance and Benefit Recovery Processes | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day | $500.00 per day | Non-compliance with MMIS operations and maintenance performance requirements, may require assessment of liquidated damages up to the amount of five hundred dollars ($500.00) per business day with a maximum of $5,000 per month. |

## TERM OF AMENDMENT: The Effective Date of this Amendment will be the date that this amendment is fully executed by DHS and Contractor and all approvals required by the Commonwealth and federal contracting procedures have been obtained. This Amendment shall continue in effect coterminous with the term of the Contract, as amended, through October 31, 2021 with two (one-year) options through October 31, 2023.

## DEFINITIONS: Except as defined herein, or otherwise required by the context herein, all defined terms used in this Amendment shall have the meanings set forth in the Contract, as amended through October 31, 2021 with two (one-year) options through October 31, 2023

## CONTRACT TERMS: All other terms and conditions of the Contract, including all Amendments, shall remain unchanged and in full force and effect except as provided in this Amendment.

[Remainder of page intentionally left blank.]

## IN WITNESS WHEREOF, the parties hereto have caused this Agreement to be executed by its duly authorized officials.

CONTRACTOR

SIGNATURE	SIGNATURE

PRINT OR TYPE  NAME AND TITLE	PRINT OR TYPE NAME AND TITLE

l

# COMMONWEALTH OF PENNSYLVANIA

# DEPARTMENT OF HUMAN SERVICES

| AMOUNT | SOURCE | APPROPRIATION SYMBOL | PROGRAM |
| --- | --- | --- | --- |

I hereby certify that funds in the amount shown are available under the Appropriation Symbols shown

Approved as to Legality and Form:

OFFICE OF LEGAL COUNSEL	DEPUTY ATTORNEY GENERAL	DEPUTY GENERAL COUNSEL /

DEPARTMENT OF HUMAN	OFFICE OF ATTORNEY	OFFICE OF GENERAL

SERVICES	GENERAL	COUNSEL

APPENDIX A-4-1

List of Contractor Software and Tools in Use

In accordance with section A-5.2.2.3, Expiration or Termination Non-exclusive License Grant­ Tools and Software of Appendix A Contractor will provide the listed software and tools to the Department at the end of the Contract unless otherwise noted below.

| Software/Tools Name | Function | Notation |
| --- | --- | --- |
| Project Workbook | Document repository for system documentation, change orders, and project related information |  |
| DSS Profiler | Fraud and Abuse Detection System (FADS) tool used to compare providers or recipients of the same peer group and detect potential fraud |  |
| Provider Electronic Solutions (PES) | Software for providers to electronically submit claims and eligibility transactions to the Pennsylvania MMIS |  |
| DXC Healthcare Provider Portal | Contractor licensed product that provides Internet functions, specifically ePrescribing for Pennsylvania | Limited to provider portal components implemented by the Department at the end of the Contract. |
| DXC Pennsylvania Account Wiki | Internal website used by Contractor staff for information sharing | Contractor internal use only and will not turned over to the Department at the end of the Contract. |

APPENDIX A-5-1

List of Third-Party Software and Tools in Use

The following is a list of the third-party software and tools used in support of the Pennsylvania MMIS and FADS. The vendor or manufacturer responsible for the software or the software license, its general function, version or model of the software, physical location, quantity, license owner, and comments explaining how it is used are shown below.

Because the vendor or manufacturer of this proprietary software is other than Contractor, Contractor will transfer the license when possible, in accordance with the license terms and conditions, or the Commonwealth will procure the necessary licenses to continue the full operation of the MMIS and FADS at the conclusion or termination of this Contract.

Legend: MDC=Mid Atlantic Data Center

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Open Source |  |  |  |  |  |  |  |
|  | Programming language | PERL | MDC | 3 | Contractor | None | Free Open Source license |
|  | HTTP/SOAP server | Apache 2 | MDC | I | Contractor | None | Free Open Source license |
| Adobe |  |  |  |  |  |  |  |
|  | PDF file viewer | Acrobat Reader 5 | MDC | 999 | NIA | None | Free Adobe license |
| Checkpoint |  |  |  |  |  |  |  |
|  | Firewall software | NG-AI, R54, CPES-SS | MDC | I | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Firewall software | NG-AI,R65, CPES-SS | MDC | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
| Computer Associates |  |  |  |  |  |  |  |

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Data Modeling | Erwin 4.1.4.4033 | MDC | I | Contractor | None | Contractor Corporate license |
|  | Problem tracking and Reporting | CA Unicenter Service Desk Build GA6022 | MDC | I | Contractor | None | Contractor Corporate license |
|  | Unix Job Scheduling | Autosys Rlse 3.5 | MDC | 2 | Contractor | None | Contractor Corporate license |
|  | Unix Job Scheduling | Autosys Rlse 3.5 | MDC | I | Contractor | None | Contractor Corporate license |
|  | Unix Job Scheduling | Autosys Rise 4.51 | MDC | I | Contractor | None | Contractor Corporate license |
| First DataBank |  |  |  |  |  |  |  |
|  | Drug Pricing | Drug pricing information | MDC | I | Contractor | Annual |  |
| Impressions Technology |  |  |  |  |  |  |  |
|  | Scanning and OCR | !Capture !Editor V2.0 | MDC | 80 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Scanning application management | !Capture IQ Monitor V2.0 | MDC | 2 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Data entry reporting | !Capture !ST AT Viewer V2.0 | MDC | I | Contractor | Annual | One-time license purchase, annual maintenance fees |
| Intervoice Brite |  |  |  |  |  |  |  |
|  | AVRS system | Intervoice AYR system V3.2.l | MDC | 3 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | AVRS system reporting | Intervoice AVR reporting V3.2.l | MDC | 3 | Contractor | Annual | One-time license purchase, annual maintenance fees |
| LISTSERV |  |  |  |  |  |  |  |

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Listserv | eBulletin application | MDC | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
| McKesson |  |  |  |  |  |  |  |
|  | Claim Check server software | MIM- McKesson Integration Module | MDC | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Claim Check GUI | Voyager2000 Wizard | MDC | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Claim Check | ClaimCheck 8.5 | MDC | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
| Microsoft |  |  |  |  |  |  |  |
|  | Server Operating System | Widows Server 2003 | MDC | 4 | Contractor | Annual | Contractor Corporate License |
|  | Server Operating System | Windows Server 2008 R2 | MDC | 200 | Contractor | Annual | Contractor Corporate License |
|  | Application Database | Microsoft SQL Server 2008 R2 | MDC | 4 | Contractor | Annual | Contractor Corporate License |
|  | Application Development | Visual Studio .NET Version 7 | MDC | 10 | Contractor | None | Contractor Corporate License |
|  | Small-scale Database | Microsoft Access database, Rles 2000, 2002, 2003 | MDC | 60 | Contractor | None | Contractor Corporate License |
|  | General Project Support | Microsoft Office | Camp Hill | 175 | Contractor | None | Contractor Corporate License |
|  | Email | Microsoft Outlook | Camp Hill | 150 | Contractor | None | Contractor Corporate License |
|  | Project Management | Microsoft Project | Camp Hill | 20 | Contractor | None | Contractor Corporate License |

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Technical Drawings | Microsoft Visio | Camp Hill | 10 | Contractor | None | Contractor Corporate License |
| Open Source |  |  |  |  |  |  |  |
|  | Secure communication ns | CURL | MDC | 1 | Contractor | none | Open Source license agreement |
| OptiTech |  |  |  |  |  |  |  |
|  | Data Sort program | OT-Sort Rlse 1 | MDC | 2 | Contractor | None |  |
| Oracle |  |  |  |  |  |  |  |
|  | Oracle | Red Hat Linux CPU | MDC | 40 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | 12.1 Enterprise | Sun SPARC CPU | MDC | 24 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | edition | Sun SPARC CPU | MDC | 40 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Oracle 12.1 | Package ofl0 Oracle Programmer Developer licenses | MDC | 2 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Developer license | Oracle SQL Developer | MDC | 999 | NIA | None |  |

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Oracle | Oracle SQL | MDC | 999 | NIA | None |  |
|  | 12.1 | PLUS |  |  |  |  |  |
|  | database |  |  |  |  |  |  |
|  | Query |  |  |  |  |  |  |
|  | Oracle 12.1 | Oracle Diagnostic | MDC | 24 | Contractor | Annual | One-time license purchase, annual |
|  | database | Tools |  |  |  |  | maintenance fees |
|  | performance |  |  |  |  |  |  |
|  | tuning |  |  |  |  |  |  |
|  | Oracle | Oracle Diagnostic | MDC | 6 | Contractor | Annual | One-time license purchase, annual |
|  | 12.1 full | Tools |  |  |  |  | maintenance fees |
|  | client | Tools |  |  |  |  | maintenance fees |
|  | Unix Operating system | Solaris 10 | MDC | 3 | Contractor | Annual | No cost license, annual maintenance fees |
| SAP |  |  |  |  |  |  |  |
|  | Database | Business | MDC | 1 | Contractor | None | One-time license |
|  | Analysis and Reporting | Objects V 6.5 |  |  |  |  | purchase, annual maintenance fees |
|  | Application |  |  |  |  |  |  |
|  | Designer | Business Objects V 6.5 | MDC | 1 | Contractor | None | One-time license purchase, annual maintenance fees |
|  | Web interface | Web Intelligence V 6.5 | MDC | 1 | Contractor | None | One-time license purchase, annual maintenance fees |
| SwishZone |  |  |  |  |  |  |  |
|  | Web-based training development | SWISHrnax Build 2006.06.29 | Camp Hill | 1 | Contractor | None |  |

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TechSmith |  |  |  |  |  |  |  |
|  | Web-based training development | SnaglT 8.2 | Camp Hill | 1 | Contractor | None | Shareware |
| Unisys |  |  |  |  |  |  |  |
|  | Paper imaging and Workflow Application | UeWI (Unisys Infolimage e- Workflow& Imaging | MDC | 1 | Unisys | None | Proprietary to Unisys |
| Verisign |  |  |  |  |  |  |  |
|  | Web Server Security for Business Objects web server | Verisign SSL certificate | Camp Hill | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | PROM!Se Internet web server | Verisign SSL certificate | Camp Hill | 1 | DPW | None | Certificate provided to Contractor under DPW/Commonwealth license with Verisign |
| VMWare |  |  |  |  |  |  |  |
|  | Virtual Machine Operating environment | ESXi 6.5 | MDC | 12 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Virtual Machine Management software | Virtual Center Server 2 | MDC | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Dynamic Resource Scheduling | DRS | Camp Hill | 1 | Contractor | None | Included in the Enterprise Edition |

Third party software and tools added as part of Amendment 6:

| Software Vendor | Function | Model or Type | Physical Location | Qty | License Owner | License Expire Date | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |

| Appeon |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Desktop Application | PowerBuilder Enterprise | Camp Hill | 6 | Contractor | Annual | Annual Subscription renewal |
|  | Development application | Version 7 |  |  |  |  |  |
| Checkpoint | Firewall software | CPAP-SG4800-NGFW-HA | Camp Hill | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Firewall software | CPAP-SG4800-NGFW | Camp Hill | 1 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Firewall software | VPN | Camp Hill | 200 | Contractor | Annual | One-time license purchase, annual maintenance fees |
| Citrix |  |  |  |  |  |  |  |
|  | Application Environment | Citrix Virtual Apps Premium | MDC | 25 | Contractor | Annual | One-time license purchase, annual maintenance fees |
| Microsoft | Server Operating System | Windows Server 2016 | MDC | 4 | Contractor | Annual | SPLA licenses based on the hardware |
|  | Application Database | Microsoft SQL Server 2016 | MDC | 4 | Contractor | Annual | SPLA licenses based on the hardware |
| Red Hat |  |  |  |  |  |  |  |
|  | Server Operating System | Red Hat Enterprise Linux Server Version 6.10 | Camp Hill | 2 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Server Operating System | Red Hat Enterprise Linux Server Version 6.10 | MDC | 7 | Contractor | Annual | One-time license purchase, annual maintenance fees |
|  | Server Operating System | Red Hat Enterprise Linux Server Version 7 | MDC | 2 | Contractor | Annual | One-time license purchase, annual maintenance fees |

### APPENDIX B-1 PAYMENT PROVISIONS

- General

Subject to the availability of State and Federal funds, the Department will pay the Contractor in accordance with this Appendix B-1 for services provided pursuant to this Contract. Subject to any subsequent funding adjustments, the maximum contract price is

$xxxxx[insert final numbers] excluding pass through payments. No payments shall be made under this Contract in excess of that amount.

- Payments for Operations and Maintenance

Excluding Contractor's pass-through payments as described below, the Department will pay Contractor an all-inclusive firm fixed price for the operation and maintenance of the Pennsylvania MMIS. The Contractor shall invoice the Department the fixed semi-monthly amount for operations and maintenance services at the end of each billing period using the pricing for Semi-Monthly Fixed Fee with FADS. Pricing for each contract year is as follows:

Pricing Table for Operations including Maintenance

If the Department elects to contract for the optional Provider Service Center (PSC) services, the Department will pay the Contractor at the all-inclusive fixed monthly amount for the PSC services.

### Pricing Table for Optional Provider Service Center

| Contract Year | Total Estimated Calls Per Month | Fixed Monthly Amount | Annual Amount |
| --- | --- | --- | --- |
| SFY 10-11 | 18,750 | $192,992* | $2,315,904 |
| SFY 11-12 | 19,680 | $159,800 | $1,917,600 |
| SFY 12-13 | 20,675 | $172,194 | $2,066,328 |
| SFY 13-14 | 21,710 | $185,462 | $2,225,544 |
| SFY 14-15 | 22,800 | $199,780 | $2,397,360 |
| July 1, 2015-October 31, 2015 | 17,000 | $182,584 | $730,336 |
| November 1, 2015-June 30, 2016 | 17,000 | $182,584 | $1,460,672 |

| SFY 16-17 | 18,615 | $201,156 | $2,413,672 |
| --- | --- | --- | --- |
| July 1, 2017-October 31, 2017 | 20,383 | $218,090 | $872,360 |
| November 1, 2017-June 30, 2018 | 20,383 | $218,090 | $1,744,720 |
| SFY 18 -19 | 20,383 | $218,090 | $2,617,080 |
| SFY 19 -20 | 20,383 | $218,090 | $2,617,080 |
| July 1, 2020-October 31, 2020 | 20,383 | $218,090 | $872,360 |
| November 1, 2020-June 30, 2021 | 20,383 | $218,090 | $1,744,720 |
| July 1, 2021-October 31, 2021 | 20,383 | $218,090 | $872,360 |
| SFY 20-21 | 20,383 | $218,090 | $2,617,080 |
| November 2021-June 30, 2022 | 20,383 | $218,090 | $1,744,720 |
| July 1, 2022-October 31, 2022 | 20,383 | $218,090 | $872,360 |
| SFY 21-22 | 20,383 | $218,090 | $2,617,080 |
| November 1, 2022-June 30, 2023 | 20,383 | $218,090 | $1,744,720 |
| July 1, 2023-October 31, 2023 | 20,383 | $218,090 | $872,360 |
| SFY 22-23 | 20,383 | $218,090 | $2,617,080 |

* F1rst year monthly amount does not include 1mplementation fees.

### LIHEAP Operational Support Fees

The Department will make monthly payments for Contractor LIHEAP Crisis operational support and maintenance based on the following schedule.

| Payment Schedule | Monthly Fee |
| --- | --- |
| FY 2009/2010 Crisis Season (Feb - June 2010) | $77,127 |
| FY 2010/2011 Non-Season (Jul - Dec 2010) | $21,394 |
| FY 2010/2011 Crisis Season (Jan - Jun 2011) | $53,713 |
| FY 2011/2012 Non-Season (Jul - Dec 2011) | $22,036 |
| FY 2011/2012 Crisis Season (Jan - June 2012) | $55,324 |
| FY 2012/2013 Non-Season (Jul - Dec 2012) | $22,697 |
| FY 2012/2013 Crisis Season (Jan - June 2013) | $56,984 |
| FY 2013/2014 Non-Season (Jul - Dec 2013) | $23,378 |
| FY 2013/2014 Crisis Season (Jan - June 2014) | $58,694 |
| FY 2014/2015 Non-Season (Jul - Dec 2014) | $24,079 |
| FY 2014/2015 Crisis-Season (Jan - June 2015) | $60,454 |
| FY 2015/2016 Non-Season (Jul - Oct 2015) | $24,802 |
| FY 2015/2016 Crisis Season (Nov-Dec 2015) | $25,298 |
| FY 2015/2016 Crisis Season (Jan-June 2016) | $61,663 |
| FY 2016/2017 Non-Season (Jul- Oct 2016) | $25,804 |
| FY 2016/2017 Crisis Season (Nov-Dec 2016) | $25,804 |
| FY 2016/2017 Crisis Season (Jan - June 2017) | $62,896 |
| FY 2017/2018 Non-Season (Jul- Oct 2017) | $26,320 |
| FY 2017/2018 Non-Season (Nov- Dec 2017) | $26,320 |
| FY 2017/2018 Crisis Season (Jan - June 2018) | $62,896 |
| FY 2018/2019 Non-Season (Jul-Dec 2018) | $26,320 |
| FY 2018/2019 Crisis Season (Jan - June 2019) | $62,896 |
| FY 2019/2020 Non-Season (Jul-Dec 2019) | $26,320 |
| FY 2019/2020 Crisis Season (Jan-June 2020) | $62,896 |
| FY 2019/2020 Non -Season (Jul-Oct 2020) | $26,320 |
| FY 2020/2021 Non-Season (Nov-Dec 2020) | $26,320 |
| FY 2020/2021 Crisis Season (Jan-June 2021) | $62,896 |
| FY 2020/2021 Non -Season (Jul-Oct 2021) | $26,320 |
| FY 2021/2022 Non-Season (Nov-Dec 2021) | $26,320 |
| FY 2021/2022 Crisis Season (Jan-June 2022) | $62,896 |
| FY 2021/2022 Non -Season (Jul-Oct 2022) | $26,320 |
| FY 2022/2023 Non-Season (Nov-Dec 2022) | $26,320 |
| FY 2022/2023 Crisis Season (Jan-June 2023) | $62,896 |
| FY 2022/2023 Non -Season (Jul-Oct 2023) | $26,320 |

* A Crisis payment season is defined as the period between November and June.

** A man-month is defined as an average of 132 working hours per month.

Contractor will invoice monthly LIHEAP fees on a separate invoice from PROMISe™.

In addition to the hardware and software required for the PROMISe™ LIHEAP Crisis website, which is included in the monthly operations and maintenance fee, this monthly fee covers the following resources and level of effort for each Crisis season:

| Operational Area | Number of FTE Resources | Annual (Per Season*) Man- Months** |
| --- | --- | --- |
| Mailroom | 1 FTE | 8 |
| Data Entry | 3 FTEs | 8 |
| PAC/Help Desk | .25 FTE | 8 |
| LIHEAP Coordinator | 1 FTE | Year round |

Annual thresholds for LIHEAP Crisis claims are counted separately from MMIS claims transactions and are as follows:

| Annual LIHEAP Crisis Season | Transaction Volumes Per Year |
| --- | --- |
| 09-10 (Jan- Oct 2010) | 325,000 |
| 10-11 (Nov2010-Oct2011) | 341,250 |
| 11-12 (Nov 2011-Oct 2012) | 358,312 |
| 12-13 (Nov 2012 - Oct 2013) | 376,227 |
| 13-14 (Nov 2013 -Oct 2014) | 395,038 |
| 14-15 (Nov2014-Oct2015) | 414,790 |
| 15-16 (Nov 2015 - Oct 2016) | 414,790 |
| 16-17 (Nov 2016- Oct 2017) | 414,790 |
| 17-18 (Nov 2017 - Oct 2018) | 414,790 |
| 18-19 (Nov2018-Oct2019) | 414,790 |
| 19-20 (Nov 2019- Oct 2020) | 414,790 |
| 20-21 (Nov 2020-October 2021) | 414,790 |
| 21-22 (Nov 2021-October 2022) | 414,790 |
| 22-23 (Nov 2022-October 2023) | 414,790 |

### Payment for Modifications

The Contractor will be reimbursed for actual hours expended each month working on DHS approved change orders at the blended rate per hour for the applicable period of the Contract. For each approved change order, the total number of hours billed by the Contractor may not exceed the approved budget for the change order per the change control process, which may be changed from time to time. The all-inclusive blended hourly rate for each contract year is as follows:

| Contract Period | Contract Year All Inclusive Hourly | Blended Rate | Estimated Number of Hours | Annual Amount |
| --- | --- | --- | --- | --- |
| l* | 11/01/09*- 6/30/10 | $ 91.03 | 20,000 | $1,820,600 |
| 2 | SFY 10-11 | $ 93.08 | 30,000 | $2,792,400 |
| 3 | SFY 11-12 | $ 95.17 | 30,000 | $2,855,100 |
| 4 | SFY 12-13 | $ 97.31 | 30,000 | $2,919,300 |
| 5 | SFY 13-14 | $ 99.50 | 30,000 | $2,985,000 |
| 6 | SFY 14-15 | $101.74 | 30,000 | $3,052,200 |
| 7 | 7/01/15- 10/31/15 | $104.03 | 10,000 | $1,040,300 |
| 8 | 11/1/15-6/30/16 | $106.37 | 20,000 | $2,127,400 |
| 9 | SFY16-17 | $106.37 | 30,000 | $3,191,100 |
| 10 | 7/01/17- 10/31/17 | $106.37 | 10,000 | $1,063,700 |
| 11 | 11/01/17- 6/30/18 | $106.37 | 20,000 | $2,127,400 |
| 12 | SFY 18 -19 | $106.37 | 30,000 | $3,191,100 |
| 13 | SFY 19 -20 | $106.37 | 30,000 | $3,191,100 |
| 14 | 7/01/20 - 10/31/20 | $106.37 | 10,000 | $1,063,700 |
| 15 | 11/01/2020-6/30/2021 | $110.47 | 20,000 | $2,127,400 |
| 16 | 7/01/2021-10/31/2021 | $110.47 | 10,000 | $1,063,700 |
| 17 | 11/01/2021-6/30/2022 | $112.46 | 20,000 | $2,127,400 |
| 18 | 7/01/2022-10/31/2022 | $112.46 | 10,000 | $1,063,700 |
| 19 | 11/01/2022-6/30/2023 | $114.06 | 20,000 | $2,127,400 |
| 20 | 7/01/2023-10/31/2023 | $114.06 | 10,000 | $1,063,700 |

*

..

Anticipated Effective Date

LIHEAP Modifications

Contractor will separately invoice and track Modification hours associated with LIHEAP. The number of modification hours are estimated as follows:

| Contract Period | Contract Year | Estimated Number of Hours | Hourly Rate | Annual Amount |
| --- | --- | --- | --- | --- |
| 1 | 11/01/09-6/30/10 | 1,000 | $91.03 | $91,030 |
| 2 | SFY 10-11 | 3,000 | $93.08 | $279,240 |
| 3 | SFY 11-12 | 2,000 | $95.17 | $190,340 |
| 4 | SFY 12-13 | 1,500 | $97.31 | $145,965 |
| 5 | SFY 13-14 | 1,000 | $99.50 | $99,500 |
| 6 | SFY 14-15 | 1,000 | $101.74 | $101,740 |
| 7 | 7/01/15-10/31/15 | 250 | $104.03 | $26,008 |
| 8 | 11/1/15-6/30/16 | 750 | $106.37 | $79,778 |
| 9 | SFY 16-17 | 1000 | $106.37 | $106,370 |
| 10 | 7/1/17-10/31/17 | 250 | $106.37 | $26,593 |
| 11 | 11/01/17-6/30/18 | 750 | $106.37 | $79,778 |
| 12 | SFY 18-19 | 1,000 | $106.37 | $106,370 |
| 13 | SFY 19 -20 | 1,000 | $106.37 | $106,370 |
| 14 | SFY 20-21 | 1,000 | $110.47 | $106,370 |
| 15 | SFY 21-22 | 1,000 | $112.46 | $106,370 |
| 16 | SFY 22-23 | 1,000 | $114.06 | $106,370 |

### Payments for Turnover

Payment to the Contractor for meeting the turnover phase requirements of the Contract shall be made for actual hours expended at the blended rate per hour for the contract period 11/01/2020 through 10/31/2023 up to a maximum amount. DHS will deduct, as retainage, an amount equal to ten percent (10%) of the fixed monthly amount for the Operations and Maintenance Phases for the last three (3) months prior to the end of the Contract. The Commonwealth shall reimburse the Contractor for the retainage upon completion of the final 90-day post-implementation period.

### Payments for ePrescribing

Implementation Fees: Reserved.

ePrescribing Operations and Maintenance Fee

The Department will make the following monthly payments for the post implementation operation and maintenance of ePrescribing, including transaction fees and a dedicated ePrescribing Coordinator. The first payment will be payable the first month following the implementation of the Payer Enablement functionality into production.

| Contract Year | Fixed Monthly Amount |
| --- | --- |
| SFY 10-11 | $51,557 |
| SFY 11-12 | $54,050 |
| July I, 2012-April 30, 2013 | $56,550 |
| May I, 2013- June 30, 2013 | $49,550 |
| SFY 13-14 | $52,050 |
| SFY 14-15 | $54,550 |
| July I, 2015-0ctober 31, 2015 | $57,050 |
| November I, 2015-0ctober 31,2017 | $58,191 |
| November 1, 2017-0ctober 31,2020 | $58,191 |
| November 1, 2020-October 31, 2021 | $58,191 |
| November 1, 2021-October 31, 2022 | $58,191 |
| November 1, 2022-October 31, 2023 | $58,191 |

If the ePrescribing volumes shown below in any contract year are greater than ten percent (I0%) or less than ten percent (I0%) of the listed volumes, the Department may renegotiate the fixed monthly fee for that contract year.

| Contract Year | ePrescribing Transaction Volumes Per Year |
| --- | --- |
| SFY 10-11 | 8,448,000 |
| SFY 11-12 | 11,328,000 |
| SFY 12-13 | 14,976,000 |
| SFY 13-14 | 19,968,000 |
| SFY 14-15 | 26,592,000 |
| July I, 2015-0ctober 31, 2017 | 34,560,000 |
| November I, 2017-0ctober 31, 2020 | 34,560,000 |
| November 1, 2020-October 31, 2021 | 34,560,000 |
| November 1, 2021-October 31, 2022 | 34,560,000 |
| November 1, 2022-October 31, 2023 | 34,560,000 |