- Key Personnel

| Role | Responsibilities | Qualifications |
| --- | --- | --- |
| Project Manager | - Manage all defined Offeror responsibilities in this Statement of Work - Develop the project plan and schedule, and update as needed - Serve as the point person for all project issues - Coordinate and oversee the day-to-day project activities of the project team - Assess and report project feedback and status - Escalate project issues, project risks, and other concerns - Review all project deliverables and provide feedback - Proactively propose or suggest options and alternatives for consideration - Use change control procedures - Prepare project documents and materials - Manage and report on the project budget - Communicate status of deliverables, schedule, issues, risks, and other project information | - A proven track record of successfully managing large scale project implementation projects - PMI Project Management Professional certification - Experience managing IT project(s) of similar size and scope - Must be 100% dedicated Project Manager for the life of the contract - Five (5) years of experience in project management in the public sector - Experience with UC system integration efforts - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Solution Architect | - Perform IT system assessments to ensure compliance with technical requirements - Create architecture and design to ensure implementation of the solution - Coordinate with DLI technical teams - Perform tuning, optimizing and troubleshooting of the Offeror’s solution within DLI’s environments - Ensure compliance with project architectural and technical standards - Provide systems architectural services on large, complex multi-year systems development projects - Provide infrastructure-related communication materials and documentation - Plan and prepare environments for the DLI Project - Oversee the development, conversion, infrastructure and implementation activities to comply with best practices and development standards - Ensure communication and connectivity across all system components | - A proven track record of successful solution architectural projects with no less than five (5) years experience with two (2) years experience in Unemployment Compensation - Experience evaluating current and future technology needs - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Business Architect | - Confirm and document business and functional requirements - Perform complex business analysis to transform requirements into functional design - Conduct peer reviews to validate business and functional requirements - Oversee JAD sessions - Manage development of detailed system design - Manage creation of system test scenarios and testing scripts - Support sessions in which clients review usability testing results - Manage the development of training plans and knowledge transfer activities - Manage the functional design team - Contribute to the project plan and schedule, and update as needed | - A proven track record of successful business architectural projects with no less than five (5) years experience with three (3) years experience in Unemployment Compensation - Experience assessing performance, cost, security, scalability, maintainability, and usability - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Data Architect | - Design database’s architecture to meet solution requirements - Ensure database is secure, scalable and performs reliably - Define plan for migrating legacy data to the new solution environment - Ensure the accuracy and integrity of data, interfaces and applications - Perform data modeling | - A proven track record of successful data architecture projects with no less than five (5) years experience with two (2) years experience in Unemployment Compensation - Five (5) years of experience performing tuning/troubleshooting of database management systems - Five (5) years of experience conducting database design reviews, reviewing project requirements, identifying entities, attributes and relationship and determining impacts of database changes - Five (5) years of experience developing and enforcing database standards - Experience with IMS, DB2, and Flat Files - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Implementation Manager | - Work with the Solution Architect to ensure the environments are implementation-ready - Coordinate review and acceptance of development deliverables - Coordinate migration of approved builds from development environment to integration, system, test, training, user acceptance test and staging environments - Coordinate migration of converted DLI data to production environment - Develop the implementation plan and schedule - Manage staff assigned to development and implementation activities - Serve as the focal point for all implementation releases - Resolve any issues/problems for implementation - Coordinate and schedule all deployments - Ensure completion of development and implementation deliverables adhering to timelines | - A proven track record of success in this role with no less than five (5) years experience with two (2) years experience in Unemployment Compensation - Three (3) years of experience managing COTS implementations - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Senior Business Analyst | - This position is responsible for the leadership and guidance of the Business Analysts - Serve as the liaison between the Business Analysts and leadership and management - Coordinate the planning and activities of the business analysts | - A proven track record of successfully leading business analyst teams with no less than five (5) years experience with three (3) years experience in Unemployment Compensation - Three (3) years of experience in managing COTS implementations - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Database Administrator | - Install and configures databases in environments - Responsible for design and maintenance of the system database(s) - Analyze and maintain SQL databases and environment including space, security, configuration, monitoring, disaster recovery, etc. - Ensure database operational efficiency - Install, configures, and manages the database installation - Perform data backups | - A proven track record of successful database administration with no less than five (5) years experience with work experience in Unemployment Compensation desired but not required - Three (3) years of experience with data analysis and mapping - Five (5) years of experience providing database modeling/DBA services on large, complex multi-year systems development projects (similar in size and scope to the DLI UC benefits and appeals System) - Five (5) years of experience performing tuning/troubleshooting of database management systems - Five (5) years of experience in database development and administration in the version of the database used in the Offeror’s proposed solution - Experience with IMS, DB2, and Flat Files Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Technical Solution Lead | - Plan and direct the daily activities of a team focused on a particular system or technology - Liaison with managers in IT and other functions, applying standard solutions and processes - Apply specific technical expertise in depth to address technical and business issues - Manage all defined Offeror development responsibilities - Manage Subcontractors used in a development role, if any - Serve as the point person for all development issues - Coordinate and oversee development activities of the project team - Escalate development issues, risks, and other concerns - Proactively propose or suggest development approaches for consideration - Provide architectural and technical guidance to product development team and ensure that sound software engineering design process and quality practices are followed - Analyze and review all software development deliverables and ensure all deliverables comply with detailed designs - Plan, coordinate and facilitate technical reviews and analysis of source code - Analyze and establish technologies provided by third party vendors - Coordinate development activities with Project Manager, Project Scheduler, and Test Manager | - A proven track record of successfully leading technical solution teams with no less than five (5) years experience with two (2) years experience in Unemployment Compensation - Prior experience customizing the base solution for a customer’s requirements - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Data Migration Lead | - Manage all defined data conversion and migration activities in this RFP - Manage Subcontractors assigned to the data conversion and migration team, if any - Serve as the point person for all data conversion and migration issues - Coordinate and oversee the activities of the data conversion and migration team - Escalate data conversion and migration issues, risks, and other concerns - Propose data conversion and migration approaches for consideration - Provide technical guidance to data conversion and migration team and ensure that sound software engineering design process and quality practices are followed - Analyze and review all data conversion and migration team deliverables and ensure all deliverables comply with data conversion and migration specifications - Coordinate data conversion and migration activities with other project team members | - A proven track record of successfully leading data migration teams with no less than five (5) years experience with two (2) years experience in Unemployment Compensation - Experience with IMS, DB2, and Flat Files - Three (3) years of experience in verbal and written communications with clients and technical staff in English |

- Staff Roles

| Role | Responsibilities | Qualifications |
| --- | --- | --- |
| Testing Manager | - Identify, plan and manage test resources, tasks/activities, issues and risks throughout the project’s software development lifecycle - Document and manage risks and issues related to testing - Ensure defects are properly documented and tracked to closure - Define, plan and coordinate all types of testing - Create comprehensive project test plan, Test Cases, and Scripts that ensure the System meets all approved requirements - Ensure tests scripts are traced back to requirements and all requirements are accounted for in the testing | - Five (5) years of experience designing and developing product testing and quality processes - Demonstrated experience reviewing defects and assessing product quality - Demonstrated experience reviewing requirements and design quality - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Project Scheduler | - Develop and maintain an up-to-date project schedule that identifies the work tasks for each deliverable including technical, functional and non-functional requirements - Provide weekly updated versions of the project schedule with updated status information (e.g. % complete) | - Experience working within a project environment - One (1) year of experience in IT project scheduling - Demonstrated experience with systems development lifecycles (SDLC) - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Technical Writer | - Produce high quality project documentation including: - Document and review functional and technical design specifications - Develop System and end-user training manuals - Review business correspondence | - Two (2) years of experience developing User Documentation - Two (2) years of experience developing Technical Documentation - Two (2) years of experience developing Project Process Documentation for Application Teams - Three (3) years of experience in verbal and written communications with clients and technical staff in English |
| Usability Testing Specialist | - Plan and design an intuitive and user friendly system interface - Ensure that the System meets the DLI’s usability requirements - Gather user feedback on ways to maximize system use - Test prototypes | - Two (2) years of experience assisting development teams in the design and development of usability test plans, scenarios, and scripts - Two (2) years of experience creating and executing test cases for web sites and software applications - Three (3) years of experience in verbal and written communication with clients and technical staff in English |
| Business Analyst | - Analyze and defines the current business processes - Lead meetings to define, document, categorize and prioritize requirements - Document risks and communicate them with stakeholders | - Experience in functional and technical requirements gathering - Demonstrated experience of the SDLC - Three (3) years of experience leading information gathering sessions to capture and document business requirements, business processes, and technical considerations - Three (3) years of experience performing complex task analysis to evaluate task flow for applications and web sites - Three (3) years of experience producing technical documents such as business requirements documents, use cases, and business specifications - Three (3) years of experience leading review sessions to discuss draft documentation and determine the appropriate revisions - One (1) year of experience with UC - Three (3) years of experience in verbal and written communication with clients and technical staff in English |
| Application Developer | - Modify application to adhere to system requirements - Unit test system modifications - Document system test results - Troubleshoot system defects | - Detailed understanding of processes which support the SDLC - Four (4) years development experience - Two (2) years of experience with the development language in the Offeror’s solution - Three (3) years of experience in verbal and written communication with clients and technical staff in English |