Date:   01/21/2026

Solicitation/Bid Number:   6100064970

Opening Date/Time:    January 27, 2026

Addendum Number:  7

To All Suppliers:

The Commonwealth of Pennsylvania defines a “Flyer” as an addition to or amendment of the original terms, conditions, specifications, or instructions of a procurement solicitation (e.g., Invitation for Bids or Request for Proposals).

List any and all changes:

Question: The project is titled Phase II. Which implies the entire project is Phase II.  However, on page G1.1 Male locker room is shown as Phase I and Female Locker room as Phase II.  There was nothing mentioned at the pre-bid that it is to be done in two phases nor in the specifications saying to split it into two separate phases.  Therefore, can we assume that both locker rooms may be worked on simultaneously?

Answer: A previous phase of this project renovated a smaller locker room in the gym. The intent of this project is to phase the male and female locker room one at a time with the smaller locker room being used in place of the locker room being worked so that we can maintain full functionality of the gym.

For solicitations where a “hard copy” (vs. electronic response is requested:

- Sign and attach this addendum to your solicitation response.  Failure to do so may result in disqualification.

Except as clarified and amended by this Addendum, the terms, conditions, specifications, and instructions of the solicitation and any previous flyers, remain as originally written.

Very truly yours,

Contact Name: Tina Rebuck

Title: Procurement Specialist

Phone: 717-861-8794

Email: trebuck@pa.gov

________________________________________________

Contractor’s Signature