# The CWDS Application Lifecycle Management Services (the Project)

# Service Level Agreement

Post-Implementation IT Service Management

# Workforce Partnering Agencies

# Employment, Banking and Revenue

# Delivery Center

Revision Date: 1/10/2023

Table of Contents

Table of Contents	2

Document History	3

Agreement Overview	4

Goals and Objectives	4

Periodic Review	4

Service Scope	5

Customer Requirements	5

Service Provider Requirements	5

Service Assumptions	5

Service Level Agreements	7

Service Level Matrix Summary	7

SLA #1:	Project Deliverables and Work Products	8

SLA #2:	Service Availability	9

SLA #3:	Service Performance	10

SLA #4:	Incident or Defect Notification	12

SLA #5:	Time to Respond	14

SLA #6:	Time to Resolve	16

SLA #7:	System Documentation	18

SLA #8:	Staff Substitutions	19

SLA #9:	System Backup	20

Appendix A - Notes	21

Appendix A - Notes	21

Document History

Below is a document history log which includes the last ten changes that were made to this document, which team member made the change, and the date of the change.  The first final version of the document is version 1.0.  Subsequent updates to the document will be numbered v1.1, v1.2, v1.3, etc.  Any significant changes (i.e. the addition of a new section or the removal of an existing section) will be numbered v2.0, v3.0, etc.

| Version | Comments/Changes | Authored By | Revision Date |
| --- | --- | --- | --- |
| 1.0 | Draft Service Level Agreement | TMN | 07/26/2023 |

Agreement Overview

This Agreement represents a Service Level Agreement (SLA or Agreement) between selected Offeror (the Service Provider) and the Workforce Partnering Agencies (the Customer) for the provisioning of services (the Service or Services) required to support and sustain The CWDS Application Lifecycle Management Services (the Project).

This Agreement remains valid until superseded by a revised Agreement, mutually endorsed by the both the Service Provider and the Customer.

This Agreement outlines the parameters of all IT services for The CWDS Application Lifecycle Management Services (the Project) as they are mutually understood by both the Service Provider and the Customer. This Agreement does not supersede current processes and procedures unless explicitly stated herein.

Goals and Objectives

The purpose of this Agreement is to ensure that the proper elements and commitments are in place to provide consistent IT service support and delivery to the Customer(s) by the Service Provider(s).

The goal of this Agreement is to obtain mutual agreement for IT service provision between the Service Provider and Customer.

The objectives of this Agreement are to:

- Provide clear reference to service ownership, accountability, roles and/or responsibilities.

- Present a clear, concise, and measurable description of service provision to the Customer.

- Match perceptions of expected service provision with actual service support & delivery.

Periodic Review

This Agreement is valid from the Effective Date outlined herein. This Agreement should be reviewed as defined by the Review Period defined below; however, in lieu of a review during any period specified, the current Agreement will remain in effect.

The EBR IT Project Manager (Document Owner or PM) is responsible for facilitating regular reviews of this document. Contents of this document may be amended as required, provided mutual agreement is obtained from both the Service Provider and the Customer and communicated to all affected parties. The Document Owner will incorporate all subsequent revisions and obtain mutual agreements / approvals as required.

- Document Owner: Commonwealth Project Manager and CWDS Division Chief

- Effective Date: 90 days after contract start-date

- Review Period: Bi-Yearly (every 6 months)

Service Scope

The following Services are covered by this Agreement:

- The functionality provided by the requested development and support of The CWDS Application Lifecycle Management Services (the Project).

Customer Requirements

Customer responsibilities and/or requirements in support of this Agreement include:

- Payment for all Application Maintenance and Operational Support costs at the agreed interval.

- Availability of Customer representative(s) during Core Business Hours when resolving a service-related incident, problem, service request or change request.

Service Provider Requirements

Service Provider responsibilities and/or requirements in support of this Agreement include:

- Provides a level of service that meets the Service Level Targets (SLT or SLTs), without falling below the Service Level Minimums (SLM or SLMs) outlined herein.

- Identify and define an SLA corrective action plan for each Service Level Minimum not achieved, to be delivered, in writing to the PM within 15 calendar days into the subsequent Reporting Period.

- Obtains agreement from the Customer before altering the Priority of any incident, problem, service request or change request.

- Credit of Application Maintenance and Operational Support costs outlined herein, or another acceptable remediation agreed to by the Customer in the event that a Service Level achieved falls below the Service Level Minimum in a Reporting Period, not to exceed the Maximum at Risk Amount.

Service Assumptions

Assumptions and definitions related to in-scope services, applicable terms and/or components include:

- Earn Back – The duration of time for the Service Provider to recoup (or delay the refunding to the Customer) service credits by performing at or above the defined Service Level Target (SLT).

- Maximum at Risk Amount (MRA) – A defined percentage of service credits or a total dollar value which is not exceeded when assessing service credits due to missed SLMs, limiting the risk to the service provider.

  - The MRA for The CWDS Application Lifecycle Management Services (the Project) is 100% of the monthly Application Maintenance and Operational Support costs.

- Service Level Credit (SLC) – the credit available to the Customer should the Service Provider fail to meet Service Level Minimums.

- Service Level Minimum (SLM)  – A measure of minimum expected performance. SLMs may be equal to, but not greater than the Service Level Target (SLT) for an SLA.  Actual results of performance below the SLM may result in a default and could incur a Service Level Credit.

- Service Level Target (SLT)  – A commitment that is documented in this SLA.  SLTs are based on the Service requirements and are needed to ensure that the Service’s design is fit for purpose.

Service Level Agreements

### Service Level Matrix Summary

| SLA # | Service Level Category | SLT | SLM | Reporting Period | Earn Back | Service Level Credit |
| --- | --- | --- | --- | --- | --- | --- |
| SLA 1 | Project Deliverables | 100% | 100% | Monthly | N/A | 4% of Deliverable Cost |
| SLA 2 | Service Availability | 99.5% | 99.5% | Monthly | 90 Days | 5% of Monthly Maintenance and Operational Support Costs |
| SLA 3 | Service Performance | 100% | 98% | Monthly | 90 Days | 5% of Monthly Maintenance and Operational Support Costs |
| SLA 4 | Incident or Defect Notification | 100% | 100% | Monthly | 90 Days | 5% of Monthly Maintenance and Operational Support Costs |
| SLA 5 | Time to Respond | 100% | 100% | Monthly | 90 Days | 5% of Monthly Maintenance and Operational Support Costs |
| SLA 6 | Time to Resolve | 100% | 100% | Monthly | 90 Days | 5% of Monthly Maintenance and Operational Support Costs |
| SLA 7 | System Documentation | Successful | Successful | Variable | 180 Days | 2% of Monthly Maintenance and Operational Support Costs |
| SLA 8 | Staff Substitutions | 100% | 90% | Monthly | N/A | 2% of Total Annual cost of the Monthly Maintenance and Operational Support Costs |
| SLA 9 | System Backup | 100% | 100% | Monthly | N/A | 2% of Monthly Maintenance and Operational Support Costs |

# Project Deliverables and Work Products

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Project Deliverables and Work Products | 100% | 100% | N/A | 90 days after contract start-date |
| Definition | All project artifacts, contract deliverables and ITSM SLA reports (artifacts) are to be delivered to and approved by the Customer by the agreed upon due date with all content and format requirements. The Customer requires ten (10) business days to complete the review of the artifacts beginning on the first business day following the submission. Any delays by the Customer will not result in a service credit. Work Products are not subject to Service Credits but may require the Service Provider submit a corrective action plan if due dates are missed resulting in risks to the Project. |  |  |  |
| Metric Description | Timeliness – Percentage of artifacts delivered as required. This Service Level calculation is the total number of artifacts that were required to be delivered minus artifacts not delivered on time and in compliance with content and format requirements during the applicable Reporting Period on or before the due date specified divided by the total number of artifacts that should have been completed during the applicable Reporting Period, with the result expressed as a percentage |  |  |  |
| Metric Inclusions | - All artifacts required during Reporting Period. |  |  |  |
| Metric Exclusions | - None |  |  |  |
| Calculation | % Timeliness= ((Total number of artifacts scheduled to be delivered - Number of artifacts not delivered on time and in compliance with content and format requirements) / (Total number of artifacts scheduled to be delivered)) *100 |  |  |  |
| Hours/Days of Measurement | 24 hours X 7 days |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | Deliverable collected and recorded by the EBR IT Project Manager |  |  |  |
| Reporting Format/s | Preferred Format: Excel Summary Report: Total Number of Artifacts, Number of Artifacts Missed, SLT, SLM, Actual SL, SLT Achieved [Yes/No], SLM Achieved [Yes/No] Detail Inclusion Report: Artifact Description, Due Date, Actual Delivery Date, Number of Calendar Days Late, Reason Delivery Not Met |  |  |  |
| Service Level Credit | 4% of Deliverable Cost |  |  |  |

# Service Availability

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Availability | 99.5% | 99.5% | 90 Days | 90 days after contract start-date |
| Definition | The Service shall be capable of being utilized or accessed without Degradation, while providing the agreed upon functionality. |  |  |  |
| Metric Description | Availability - Percentage of Service Hours the application is available and not in a state of Degradation, calculated in minutes. |  |  |  |
| Metric Inclusions | - All infrastructure/applications/components/services required by the Customer in operation within the Reporting Period. |  |  |  |
| Metric Exclusions | - The Service Level measurement does not include any degradation of the Service experienced outside of the Service Provider’s control. - The Service Level measurement does not include any Degradation caused by exceeding the defined Capacity Limit - Scheduled maintenance, provided that the Customer is informed of scheduled maintenance that will directly affect the Service before maintenance work commences, and the Customer approves the scheduled downtime. |  |  |  |
| Calculation | % Availability = (((60 X Service Hours in Reporting Period) – (Number of minutes the service is not Available or in a Degraded Condition)) / ((60 X Service Hours Daily Hours in Reporting Period) – Scheduled Downtime)) *100 |  |  |  |
| Hours/Days of Measurement | Daily Hours X Service Days in Reporting Period |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | ITSM Tool |  |  |  |
| Reporting Format/s | Preferred Format: Excel Summary Report: Total Number of Incident Tickets causing Service Unavailability or Degradation, Total Time that the Service was not Available or in a Degraded Condition (hh:mm), SLT (hh:mm), SLM (hh:mm), Actual SL [Average Time to Restore] (hh:mm), % Available, SLT Achieved [Yes/No], SLM Achieved [Yes/No] Detailed Inclusion Report: Incident Ticket Number causing Service Unavailability or Degradation, Service/Device Identifier, Create Date/Time, Resolve Date/Time, Time-to-Restore (hh:mm), Outage Cause, Resolution Detailed Exclusion Report: Incident Ticket Number causing Service Unavailability or Degradation, Service/Device Identifier, Create Date/Time, Resolve Date/Time, Time-to-Restore (hh:mm), Outage Cause, Resolution, Reason for Exclusion |  |  |  |
| Service Level Credit | 5% of Monthly Maintenance and Operational Support Costs |  |  |  |

# Service Performance

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Service Performance | 100% | 98% | 90 Days | 90 days after contract start-date |
| Definition | Service performance is defined as the time it takes for the Service to complete a transaction initiated by a system user. The maximum allowable response time intervals are defined in the following table: Transaction Type; Maximum Response Time. T1; Static screen display, simplistic page navigation and dynamic content (i.e. menus, dropdown form input values, simple user messaging); < 1 Second. T2; Basic transactions, such as insert, update, delete, and queries from a single table; < 3 Seconds. T3; Internal response time of complex transactions, such as multiple table updates and queries involving complex join and search conditions; 3 Seconds or Less. T4; Generation of ad-hoc reports, involving complex table joins and search aggregation criteria.; 10.0 Seconds or Less. The Service Provider is expected to be responsible for that portion of the Service for which the Vendor has control. The response time interval for the Service is measured from the time a transaction request enters infrastructure under the Service Provider’s control until a response leaves the Service Provider’s infrastructure. The Service Provider and Customer shall jointly define a solution to monitor and report on the response times intervals defined in the above table. All standards shall be measured and evaluated in seconds. |
| Metric Description | Timeliness – Percentage of completed transaction requests returned within the defined response time intervals, for each transaction type, within the Reporting Period. This Service Level calculation is the total number of transactions, grouped by transaction type, that are returned within the defined response time intervals, within the applicable Reporting Period, divided by the total number of transactions returned of the same transaction type, during the applicable Reporting Period, with the result expressed as a percentage. |  |  |  |
| Metric Inclusions | - All transactions, for each transaction type, returned during Reporting Period. |  |  |  |
| Metric Exclusions | - Any transaction that the Customer agrees should be excluded during Reporting Period. |  |  |  |
| Calculation | % Timeliness = [((Total number of transactions returned within the defined response time interval) / (Total number of all transactions returned of the same type)) * 100] – repeated for each transaction type |  |  |  |
| Hours/Days of Measurement | 24 hours X 7 days |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | Service Provider defined, approved by the Customer |  |  |  |
| Reporting Format/s | Preferred Format: Excel Summary Report: (Total Number of Transactions, Number of Transactions that Missed the Service Level, SLT, SLM, Actual SL, SLT Achieved [Yes/No], SLM Achieved [Yes/No]) grouped by transaction type Detail Inclusion Report: Transaction Identifier, Transaction Type, Received Date/Time, Responded Date/Time, Time to Respond (in Seconds), SLM Achieved [Yes/No], Reason Interval was not Met Detailed Exclusion Report: Transaction Identifier, Transaction Type, Received Date/Time, Responded Date/Time, Time to Respond (in Seconds), SLM Achieved [Yes/No], Reason for Exclusion |  |  |  |
| Service Level Credit | 5% of Monthly Maintenance and Operational Support Costs |  |  |  |

# Incident or Defect Notification

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Incident or Defect Notification | 100% | 100% | 90 Days | 90 days after contract start-date |
| Definition | When an Unavailable or Degradation state is identified for the Service by the Service Provider, the Service Provider must provide initial notification to the Customer. After an Unavailable or Degradation state has been identified and initially communicated, the Service Provider will provide status update notifications at the defined time intervals. The defined Notification Periods from the Service Provider to the Customer are defined in the following table: Ticket Priority; Incidents. Initial Notification; Update Notification Intervals. 1: Critical; 15 Minutes; 0.5 Hour(s). 2: High; 15 Minutes; 0.5 Hour(s). 3: Medium; N/A. 4: Low. |
| Metric Description | Timeliness –Percent of unavailability or degradation notifications delivered within Notification Period. Total of unavailability and/or degradation incidents requiring notification minus the total of unavailability and/or degradation incidents not delivered within Notification Period, divided by the total number of unavailable or degradation notifications required within the Reporting Period, expressed as a percentage. |  |  |  |
| Metric Inclusions | - All incident tickets causing service unavailability or degradation during Reporting Period. |  |  |  |
| Metric Exclusions | - None. |  |  |  |
| Calculation | % Timeliness = ((Total of unavailability and/or degradation incidents requiring notification - Total of unavailability and/or degradation incidents not delivered within Notification Period) / (Total of unavailability and/or degradation incidents requiring notification)) * 100 |  |  |  |
| Hours/Days of Measurement | Daily Hours X Service Days per Week X 52 weeks |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | ITSM Tool |  |  |  |
| Reporting Format/s | Preferred Format: Excel Summary Report: Total Number of Incidents, Number of Incident Notifications Missed, SLT, SLM, Actual SL, SLT Achieved [Yes/No], SLM Achieved [Yes/No]; Detail Inclusion Report: Ticket Number of Incident Causing Service Unavailability or Degradation, Brief Description of Incident, Ticket Create Date/Time, Time to Resolve (hh:mm), Method of Communication, Notified During Notification Period [Yes/No], Reason for Exceeding Notification Period Detailed Exclusion Report: N/A |  |  |  |
| Service Level Credit | 5% of Monthly Maintenance and Operational Support Costs |  |  |  |

# Time to Respond

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Time to Respond | 100% | 100% | 90 Days | 90 days after contract start-date |
| Definition | The time intervals to respond during the Reporting Period are defined in the following table: Ticket Priority; Incidents; Requests. Received during Core Service Hours; Receive during Non-Core Service Hours; Received at any time. 1: Critical; 15 Minutes; 30 Minutes; 1 Day. 2: Major; 15 Minutes; 30 Hour(s). 3: Minor; 2 Hour(s); 12 Hour(s); 2 Days. 4: Cosmetic. - Response – A non-automated acknowledgement, recorded in the ITSM Tool that the notification of an incident or request has been received, listing any notable action(s) taken to move forward in resolving the issue. |
| Metric Description | Timeliness - The percent of tickets responded to within the defined time interval after notification of an incident or request has been received. The calculation is the total number of tickets responded to on or before defined time interval during the applicable Reporting Period divided by the total number of tickets created during the applicable Reporting Period, expressed as a percentage. |  |  |  |
| Metric Inclusions | - All incoming service incidents and requests (tickets) during the Reporting Period. |  |  |  |
| Metric Exclusions | - Duplicate and cancelled tickets. |  |  |  |
| Calculation | % Timeliness = (Total number of tickets responded to within the defined time interval / Total number of tickets within the month)) * 100 |  |  |  |
| Hours/Days of Measurement | 24 hours x 7 days in Reporting Period |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | ITSM Tool |  |  |  |
| Reporting Format/s | Preferred Format: Excel Report Summary: Header to include Total Number of Tickets, Number of Tickets that Missed the defined time interval, SLT, SLM, Actual SL, SLT Achieved [Yes/No], SLM Achieved [Yes/No] Detailed Inclusion Report: Detail to include Ticket Number, Type of Service, Brief Description of Issue, Ticket Create Date/Time, Date/Time of First Response, Time to Respond (hh:mm), Reason Interval was not Met Detailed Exclusion Report: Ticket Number, Brief Description of Issue, Ticket Create Date/Time, Date/Time of First Response, Time to Respond (hh:mm), Reason for Exclusion |  |  |  |
| Service Level Credit | 5% of Monthly Maintenance and Operational Support Costs |  |  |  |

# Time to Resolve

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Time to Resolve | 100% | 100% | 90 Days | 90 days after contract start-date |
| Definition | The time intervals to resolve are defined in the following table: Ticket Priority; Incidents; Requests. Received during Service Hours; Receive outside Service Hours; Received at any time. 1: Critical; 2 Hours; 2.5 Hours; 1 Day. 2: Major; 4 Hour; 4.5 Hours; 1 Day. 3: Minor; 24 Hours; 24 Hours; 3 Days. 4: Cosmetic; 72 Hours; 72 Hours. The time interval to resolve is the amount of time from when the incident or request is recorded in the ITSM Tool until the ticket is marked resolved in the ITSM Tool. |
| Metric Description | Timeliness – Percentage of reported/discovered incidents and requests resolved within the defined time intervals, within the Reporting Period. This Service Level calculation is the total number of tickets that are resolved within the defined time intervals, within the applicable Reporting Period, divided by the total number of tickets resolved during the applicable Reporting Period, with the result expressed as a percentage. |  |  |  |
| Metric Inclusions | - All tickets resolved during Reporting Period. |  |  |  |
| Metric Exclusions | - Any tickets that the Customer agrees should be excluded during Reporting Period. |  |  |  |
| Calculation | % Timeliness = ((Total number of tickets resolved within the defined time interval) / (Total number of all tickets)) * 100 |  |  |  |
| Hours/Days of Measurement | 24 hours X 7 days |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | ITSM Tool |  |  |  |
| Reporting Format/s | Preferred Format: Excel Summary Report: Total Number of Tickets, Number of Tickets that Missed the Service Level, SLT, SLM, Actual SL, SLT Achieved [Yes/No], SLM Achieved [Yes/No]; Detail Inclusion Report: Ticket Number, Priority, Type of Service, Brief Description of Issue, Created Date/Time, Resolved Date/Time, Time to Resolve (hh:mm), Reason Interval was not Met Detailed Exclusion Report: Ticket Number, Priority, Type of Service, Brief Description of Issue, Created Date/Time, Resolved Date/Time, Hold Time, Time to Resolve (hh:mm), Missed or Met Status, Reason for Exclusion |  |  |  |
| Service Level Credit | 5% of Monthly Maintenance and Operational Support Costs |  |  |  |

# System Documentation

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| System Documentation | Successful | Successful | 180 Days | 90 days after contract start-date |
| Definition | The Service Provider shall complete all system documentation related to a release within 10 days following the release closeout. |  |  |  |
| Metric Description | Successful completion of all system documentation – The Service Provider is to update all system documentation as it relates to a release or patch. |  |  |  |
| Metric Inclusions | - System documentation related to the standard release and patch. |  |  |  |
| Metric Exclusions | - None. |  |  |  |
| Calculation | Successful (Yes/No) – Has the Service Provider successfully completed the system documentation within the Reporting Period. |  |  |  |
| Hours/Days of Measurement | N/A |  |  |  |
| Reporting Period | Variable - After the final release report, the Reporting Period is reset to date of the next scheduled release. |  |  |  |
| Reporting Tools / Data Source(s) | N/A |  |  |  |
| Reporting Format/s | Preferred Format: PDF Summary Report: Included in the Monthly Maintenance and Operations Report |  |  |  |
| Service Level Credit | 2% of Monthly Maintenance and Operational Support Costs |  |  |  |

# Staff Substitutions

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| Report Delivery | 100% | 90% | N/A | 90 days after contract start-date |
| Definition | No more than 5% of the personnel identified as Key Personnel assigned to this project, may be substituted per year. Key Personnel includes the Contractor’s Project Manager and any other personnel in a Lead Role. No more than 10% of the non-Key Personnel identified assigned to this project, may be substituted per year. |  |  |  |
| Metric Description | Percentage of Service Provider staff to the Project that are replaced each contract year. |  |  |  |
| Metric Inclusions | - The number of staff assigned |  |  |  |
| Metric Exclusions | - Contractor Staff onboarded specifically to work on Change Requests |  |  |  |
| Calculation | % Key Staff Substantiations = ((Total number of staff assigned to the project) / (Total number of staff replaced)) * 100 % Non-Key Staff Substantiations = ((Total number of staff assigned to the project) / (Total number of staff replaced)) * 100 |  |  |  |
| Hours/Days of Measurement | Contract Year |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | N/A |  |  |  |
| Reporting Format/s | Preferred Format: PDF Summary Report: Included in the Monthly Maintenance and Operations Report |  |  |  |
| Service Level Credit | 2% of Annual Total of Monthly Maintenance and Operational Support Costs |  |  |  |

# System Backup

| Service Level Reference | SLT | SLM | Earn Back | Effective Date |
| --- | --- | --- | --- | --- |
| System Backup | 100% | 100% | N/A | 90 days after contract start-date |
| Definition | System Backups Completed Successfully on time |  |  |  |
| Metric Description | Confirmation that system backups were completed on time and successfully |  |  |  |
| Metric Inclusions | - System Backup |  |  |  |
| Metric Exclusions | - None |  |  |  |
| Calculation | % Timeliness and Success = ((Total number of System Backups Required) / (Total number of System Backups Completed Successfully On Time)) * 100 |  |  |  |
| Hours/Days of Measurement | 24 hours X 7 days |  |  |  |
| Reporting Period | Monthly |  |  |  |
| Reporting Tools / Data Source(s) | N/A |  |  |  |
| Reporting Format/s | Preferred Format: PDF Summary Report: Included in the Monthly Maintenance and Operations Report |  |  |  |
| Service Level Credit | 2% of Monthly Maintenance and Operational Support Costs |  |  |  |

Appendix A - Notes

- Supplier’s failure to achieve any Service Level will not constitute a Service Level Default or accrue toward a Service Level Termination Event to the extent such failure is directly attributable to any Force Majeure events.

- Supplier’s failure to achieve any Service Level will not constitute a Service Level Default or accrue toward a Service Level Termination Event to the extent such failure is directly attributable to any of the following:

- The failure or unavailability of equipment or other resources for which the Commonwealth of Pennsylvania (CWOPA) is operationally and managerially responsible pursuant to the Contract,

- Changes made to the environment by CWOPA that were not communicated in accordance with the Change Control Procedure or other method agreed upon by the Parties, i.e. any time in a pending CWOPA action status will be excluded from any calculations.

- Scheduled and approved maintenance Periods, and

- If there are any requests for exclusions to an SLA, including opposition to metrics, a waiver with appropriate review and signoff must be obtained by following the waiver processes established by CWOPA.