# Appendix Q, Monthly Report Sample

This is only an example of the Lot 1 Monthly report. As noted in the Lot 1 Project, the Offeror may propose a different version of this report as part of their response. Note, regardless of the format, this report is a monthly paid deliverable.

## Approval

☐Approve

☐Approve with Comments

☐Reject with Comments

_______________________________________________________________________

_______________________________________________________________________

_______________________________________________________________________

## Overall Status

| Status | High-level Overview | Risks - Issues |
| --- | --- | --- |
| Green | Full Release #1 complete, Requirement and Design for R1 Patch complete | None |

## Regular Release Status and Summary

Definition: Full release information including the patch.

| Release Name | Date Implemented | # of Warranty Items | Date Warranty Items Complete |
| --- | --- | --- | --- |
| Release 1 | 12/15/xx | 2 | 12/30/xx |
| Release 1 Patch | 12/29/xx | 0 |  |

## Upcoming CRs

Definition:

## Risks and Issues

Definition: List of risks and issues

| Risk No. | Risk Name | Risk Details | Status | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |

| Issue No. | Issue Name | Issue Details | Status | Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |

## Staff Changes

Definition: Incoming and outgoing staff

| Incoming Name | Incoming Type/Title | Details |
| --- | --- | --- |
| Bob Jones | Business Analyst | Working with OVR |

| Outgoing Name | Outgoing Type/Title | Details |
| --- | --- | --- |
| Cindy Smith | Business Analyst | Will be working with OVR |

## Business Support Section

Definition: Shows percent complete of Work Products by System Development Lifecycle step (see SDLC and Other Processes Appendix) for Business Support and Technical Support activities.

| Activities Completed | Upcoming Activities |
| --- | --- |

## Upcoming Training

Definition: User training

| Training Name | Dates | Description | Status/Detail |
| --- | --- | --- | --- |
| Digital Intake Field Office Training | 1/1/xx – 3/30/xx | Web training and Q&A sessions | 25% complete – table of content complete, video layout started |

## Technical Support and M&O Section

## System Availability

Definition: Consult SLA’s

| Date Range | % Time Available | Comments |
| --- | --- | --- |

## Production Support Requests (data and non-data updates)

Definition: Data fixes

| Data Fix Request |  |  |  |
| --- | --- | --- | --- |

## Technical Team Content and Infrastructure Maintenance

Definition: Any supporting software or hardware upgrades / installations needed

| Maintenance Item | Detail | Percent Complete | Implementation Date |
| --- | --- | --- | --- |
| Upgrade server software | Update xx | 65% | 2/15/xx |

## Knowledge Transfer

Definition: Technical training – accomplished and upcoming

| KT Name | Dates | Description | Status/Detail |
| --- | --- | --- | --- |

## Other M&O Activities

| Activity Name | Description | Status/Detail | End Date |
| --- | --- | --- | --- |
| Strategic changes to the schedule |  |  |  |
| State, Federal rule or regulation compliance review |  |  |  |
| Review of items requiring updating of the DR Plan |  |  |  |