REQUEST FOR INFORMATION

ATTACHMENT A

PAS MODERNIZATION QUESTIONNAIRE

- Scope & Objectives

  - What specific information about SERS would be most helpful to writing your proposal?

  - What project scoping decisions most often make PAS projects stumble?

  - What do you consider as core PAS versus periphery systems? (e.g. CRM, ECM, Employer Portal, Member Portal, etc.)?

  - What is the most effective approach to grouping work that minimizes risk during implementation (e.g., data conversion, integrations, self-service)?

- Phasing, Schedule & Milestones

  - What are the key project phases and milestones included in your typical PAS implementation?

  - Does your ideal implementation follow a ‘big bang’ or phased approach?  What advantages and disadvantages of each approach shall SERS consider in developing this RFP?

  - Based on a fund like SERS*, what is a reasonable expectation of time between award and go-live?

  - For a fund like SERS*, what milestones matter most?

  - What are the most effective controls and techniques you have used to mitigate and contain schedule slippage?

  - What is a reasonable timeframe for the warranty period?

* SERS is a mature public pension system consisting of approximately 245,000 members, 100 employers, and 4 plans including traditional Defined Benefit (401a), Defined Contribution (401a), Hybrid DB+DC, and elective Deferred Compensation (457b).

- Data & Conversion

  - What specific information about SERS’ data (profiles, volumes, quality) should be included in the RFP to ensure estimates are accurate?

  - What assumptions about data should be made explicit now to avoid change orders later in the project?

  - In what state would you expect the data to be at the start of the project?

  - What is your testing methodology for both system and data conversion?

  - If an external data vendor is being used, what steps would be required to complete data conversion into the new environment?

- Integrations & Environments

  - What specific information about SERS’ integrations (systems list, volumes, frequency) should be included in the RFP to help vendors price and plan confidently?

  - In a typical implementation, how many environments (dev/test/train/prod) are utilized?

  - For core areas of the system, what is included in a typical testing cycle (functional/system integration/UAT/regression)?

  - What is your view of an ideal technical environment including hosting considerations?

- Pricing & Contracting

  - Which pricing model and license metrics keep total cost predictable for a PAS (e.g., user counts, member counts, transactions)?

  - How are deliverables on a PAS implementation and support contract typically defined?

  - What specific items, services, features, deliverables, and structures must be considered when building a comprehensive cost model?

  - What is an effective approach to developing a robust cost model that supports easy comparison across offerors?

  - What cost breakdowns (implementation, conversion, integrations, training, support) make proposals easy to compare?

  - What can SERS do now to reduce costs associated with the PAS implementation?

  - What is the typical approach to developing SLAs?

- Security, Privacy & Compliance

  - What are the baseline security/privacy requirements necessary for ensuring responses are comparable (e.g., audits, incident response timing)?

  - What roles/responsibilities between SERS and the vendor should be specified in the RFP to avoid exceptions?

  - What is considered to be “industry-standard” security functionality?

  - What is your expectation of SERS’ specific role regarding security, privacy, and compliance to successfully implement your product (FTEs/project management, etc.)?

- Vendor Participation & Partnerships

  - What parts of the work are best suited for subcontractors, and how can we structure the RFP to encourage meaningful small/diverse business participation (e.g. Administrative work/testing/report writing)?

- Risk & Success Factors

  - What are the top three risks you routinely see on PAS projects—and what RFP language or deliverables best reduce them?

  - What does a strong implementation “readiness checklist” look like?

- Additional Questions

  - What’s the one thing which should be added to or clarified in the RFP to avoid delays?

  - What priority artifacts should we include within the RFP?

  - What are the most common pitfalls impacting a quality response which we should avoid in developing this RFP?

  - Please identify any offeror qualifications (i.e. years of experience, certifications, etc.) that SERS should consider during the development of the solicitation.

  - What are the typical key performance indicators and service levels in this industry?

  - Are there any other recommendations or lessons learned that have not already been mentioned but that SERS should consider?