GENERAL SPECIFICATIONS: SGL 130 Farrell Road Invasive Control PR Herbicide Project 2021, Application for the Treatment and Control on Invasive Plant Species on Multiple Stands on the Game Lands.

I.	SCOPE OF WORK:

The Pennsylvania Game Commission (PGC), Northwest Region, requires herbicide application services of approximately 69 acres for the treatment and control of invasive plant species on State Game Lands (SGL) 130 near the junction of SR 2021 (Hendersonville Road) and T-631 (Farrell Road) (41.333498, -80.0587413), Sandy Lake Township, Mercer County.

Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools, equipment, and herbicide for the herbicide application as per attached specifications for all listed blocks within the project area in a price per acre bid.

All Purchase Orders require the contractor to provide the equipment, herbicide, water, surfactants, dyes, any other adjuvants, labor, supervision, insurance, and all miscellaneous expenses to complete the operation for the listed project.

Any questions concerning the technical aspects of this bid should be directed to Land Manager – Jared Schibik or Forester – Tammy Timko at the Northwest Region Office, (physical address listed below) 814-432-3187 or 3188.  Questions concerning the Request for Quote, the Purchase Order(s) or bidding procedures should be directed to Bobbi Mercer (bmercer@pa.gov) at 717-787-6594.

Jared Schibik or Dan Schmidt

Land Management Group Supervisor/ Regional Land Management Supervisor

PGC Northwest Region

1509 Pittsburgh Road

Franklin, Pa 16323

814-432-3187 or 814-432-3188

Fax: 814-437-5122

jschibik@pa.gov

II.	PROJECT LOCATION / DESCRIPTION:

A.  Location(s):  Project areas are located on State Game Lands 130, Sandy Lake Township, Mercer County. Coordinates: (41.333498, -80.0587413)  See attached maps.

B. Description:  The project area is approximately 69 acres of backpack herbicide application of invasive shrubs: multiflora rose, autumn olive, Japanese barberry and honeysuckle; except for species listed in Attachment 1.  Project blocks are delineated by blue stripes for the boundary.

III.	CONTRACT TASKS:

The habitat work on State Game Lands 130 is to apply herbicide (5% triclopyr amine solution to approximately 69 acres to treat for invasive plant species which are to be foliar treated as noted in Attachment 1.  Invasive plant species too large to be treated with a foliar application must be cut and the freshly cut stump treated with an undiluted triclopyr amine.  Work must be completed on foot with backpack herbicide applicator sprayers.  The contractor shall comply with Attachment 1, Herbicide Spraying Specifications.

Project area is to be treated as soon as invasive species (multiflora rose, honeysuckle, Japanese barberry, and autumn olive) are fully leafed out and prior to other regeneration leafing out, between April 1 and June 20, 2022.

IV.	SITE INSPECTION AND ASSISTANCE:

An optional site inspection tour will be held at 10:00 AM on Feb. 11, 2022.  The tour will meet at the game lands parking area (41.333498, -80.0587413) adjacent to the game  land building along Farrell Road, southeast of Sandy Lake, PA 16145 as shown on the attached location map.  Additional site inspections are the responsibility of the Bidder.  A pre-work meeting is required prior to commencement of work activity.

V.	CONTRACT REQUIREMENTS:

A.  The spraying of invasive species on State Game Lands 130, totaling approximately 69 acres.  All work must be completed prior to June 20th, 2022.

B.  The project must be completed in its entirety in order to receive payment for the project*.

C.  The Contractor shall provide Proof of current Commercial Pesticide License and Applicator Certification issued by the Pennsylvania Department of Agriculture.  Upon completion of the project, the contractor will furnish PGC a copy of the chemical use records log.

D.  The contractor agrees to comply with all requirements, all specifications, and all attachments.  The Commission reserves the right to reject any or all bids.

*See Attachment 1

VI.	RECALL TREATMENT:

Recall treatment resulting from misses and faulty application will be at the contractor’s expense.  The Contractor will be required to treat, without any additional compensation, areas not treated due to skips, faulty application or equipment limitations that were not immediately readily apparent after initial application.  The PGC representative will make this decision within 90 days of the initial application and will transmit a final written decision to the contractor with the exact locations and time frames that these areas must be retreated.  Thereafter, the Contractor will be required to complete the retreatment by the date specified in the PGC representative’s letter.  These areas must be treated as per the original specifications.

VII.	FAILURE TO PERFORM:

A.  The operator will be required to treat all acreage specified in the contract within the service delivery dates.

B.  TREATMENT AREA – Operator personnel are expected to know the location of treatment areas.

C.  TREATMENT QUALITY - Operator personnel are expected to know the technical requirements and application standards.  Failure to apply treatment properly will result in recall treatment as listen in Item VI above.  Failure to perform recall treatments or subsequent failure to adhere to application specifications may result in Performance Surety forfeiture and the Contractor being declared ineligible for future contract awards.

VIII.	INSURANCE REQUIREMENTS:

A.  The Contractor shall purchase and maintain at its expense the following types of insurance, issued by companies acceptable to the Commonwealth.  Contractor must provide proof of insurance as specified in Items A and B for equipment owned, leased, rented, subcontracted, or otherwise utilized by the Contractor and for all personnel hired, subcontracted, or otherwise employed by the Contractor.

B.  Such policies shall name the Commonwealth as an additional insured.  Prior to the commencement of work under the Purchase Order(s), Operator must provide the Commonwealth with current Certificates of Insurance.  These Certificates shall contain a provision that coverages afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

C.  The contractor will provide Workmen’s Compensation insurance sufficient to cover all of the employees of contractor working to fulfill this contract.

D.  Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract.   The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence.  The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

IX.  HOLD HARMLESS:

The Contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

X.	BID AWARD:

Bids must be received by February 18,2022.  Bids are submitted through the electronic vendor system (information below).

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address.  This is a DGS website, so you need to contact them directly if you have any problems with the website.

The bid as a per acre price shall include all labor, supervision, tools, equipment, herbicide, surfactants, dyes, adjuvants, water, insurance, and all miscellaneous expenses necessary for the completion of the project.

The Contractor shall be paid for the completed project at the price per acre bid as determined by a PGC representative.

- PERFORMANCE BOND:

- As further guarantee of faithful performance of the conditions set forth in this Contract, the successful bidder hereby agrees to furnish the Commission with Certified Check, Savings Account, Irrevocable Letter of Credit, or other security acceptable to the Pennsylvania Game Commission as bond in the amount of $3,000.00. Bond must be paid to the Commission before commencement of work.

ANY SECURITY POSTED MUST HAVE AN EXPIRATION DATE A MINIMUM OF ONE YEAR BEYOND THE EXPIRATION DATE OF THE CONTRACT.

- It is further agreed that any performance bond guarantees the complete and faithful performance of this contract and full compliance with the conditions set forth herein, particularly as to construction repairs, restorations or other conditions to be performed and the Principal and Surety shall in no way be released or either of them, their executors, administrators, successors or assigns from their liability hereunder, notice to the Surety or Sureties of any such repair involving construction restoration and conditions to be performed, and extension or forbearance hereof being hereby waived.

- Failure to comply with any of the conditions of the contract herein mentioned shall result in cancellation of the agreement and forfeiture of the performance bond to cover damages sustained by the Commission and the Commission may declare the Contractor ineligible to bid on future contracts.

XII.	CONTRACT TERM:

The contract term shall commence upon contractor’s receipt of a bid award notice from the PA Game Commission that includes a notice to proceed.  The Commonwealth may terminate this contract for its convenience if the Commonwealth determines termination to be in its best interest.  Operator shall be paid for work completed.  No extensions will be approved.

XIII.	PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual acres treated pursuant to these contract specifications as determined by a PGC representative following final site inspection.

Attachment 1: Herbicide Specification and Application.

- All invasive plant species within the delineated area shall be foliar treated with herbicide to approximately 69 acres.  Invasive plant species too large to be treated with a foliar application must be cut and the freshly cut stump treated with an undiluted triclopyr amine.

- All invasive plant species underneath and within 5 feet of the drip line of all apple trees must to be cut and freshly cut stumps are to be treated with undiluted triclopyr amine.

- Species targeted for treatment include, but may not be limited to, predominantly invasive shrubs such as multiflora rose, honeysuckle, autumn olive and Japanese barberry.

- Trees and shrub species “not to be treated” in areas treated with herbicide include apple, crabapple, ,spicebush, hawthorn, blackberry, raspberry and other rubus.

- All herbicide blocks are delineated and easily identified by roads or by one blue paint stripe and orange flagging.  The SGL boundary is delineated with white blazes.  No herbicide is to be sprayed outside of the designated block boundaries or outside of the SGL boundaries (See attached map).

- Herbicide for foliar treatment of invasive species is to be as follows: An application of 5% triclopyr amine solution are required per acre.  A cut stump treatment of undiluted triclopyr amine for larger stems where foliar treatment may not be as effective is approved.  A water-soluble marker dye compatible with all mixture components and in sufficient concentration and fastness to clearly identify treatment is required.  Application is to be conducted when invasive species are fully leafed out and prior to other regeneration leafing out during a time appropriate to achieve an effective kill (80% in each phase). No contract extensions will be granted.

- Application only to be applied when weather conditions will allow the herbicide to be effective as determined by the Land Management Group Supervisor or his designee.

- The successful bidder shall have an on-site pre-work meeting with the Land Management Group Supervisor or his designee prior to any herbicide application.

- Weekly progress report and updates shall be provided to the Land Management Group Supervisor or his designee at the above listed phone number in Section I.

- A representative of the company, with the ability to communicate easily and effectively orally and in writing in the English language, shall coordinate all work activities related to this project with the Land Management Group Supervisor.  A representative, with the ability to communicate easily and effectively in the English language, shall always be present at the work site when the crew is present.

- An 80% kill rate (as determined by a Game Commission employee) is necessary before funds shall be released at the conclusion of the project.

- No contract extensions will be granted.

- Refer to attached maps of SGL 130.