REQUEST FOR PROPOSALS FOR

DEPARTMENT OF LABOR & INDUSTRY

Unemployment Compensation Benefits Modernization

(UC Ben Mod)

ISSUING OFFICE

Office of Administration

OIT Bureau of Procurement

506 Finance Building

Harrisburg, PA 17120

RFP NUMBER

6100034489

DATE OF ISSUANCE

July 6, 2016

REQUEST FOR PROPOSALS FOR

DEPARTMENT OF LABOR & INDUSTRY

Unemployment Compensation Benefits Modernization

(UC Ben Mod)

TABLE OF CONTENTS

CALENDAR OF EVENTS								           page v

Part I—GENERAL INFORMATION						           page 1

Part II—PROPOSAL REQUIREMENTS						           page 14

Part III—CRITERIA FOR SELECTION						           page 19

Part IV—WORK STATEMENT							           page 24

APPENDIX A, CONTRACT TERMS AND CONDITIONS

APPENDIX B, QUESTIONS SUBMITTAL TEMPLATE

APPENDIX C, PROPOSAL COVER SHEET

APPENDIX D, TRADE SECRET CONFIDENTIAL PROPRIETARY INFORMATION NOTICE

APPENDIX E, TECHNICAL SUBMITTAL OUTLINE

APPENDIX F, PERSONNEL EXPERIENCE BY KEY POSITION

APPENDIX G, SMALL DIVERSE BUSINESS LETTER OF INTENT

APPENDIX H, COST MATRIX

APPENDIX I, DOMESTIC WORKFORCE UTILIZATION CERTIFICATION

APPENDIX J, LOBBYING CERTIFICATION FORM

APPENDIX K, CURRENT BUSINESS APPLICATION SOFTWARE ENVIRONMENT

APPENDIX L, DLI OIT CURRENT INFRASTRUCTURE ENVIRONMENT

APPENDIX M, SYSTEM METRICS

APPENDIX N, GLOSSARY

APPENDIX O, DLI ORGANIZATIONAL OVERVIEW

APPENDIX P, PROJECT GOVERNANCE

APPENDIX Q, SERVICE LEVEL AGREEMENT

APPENDIX R, FUNCTIONAL REQUIREMENTS

APPENDIX S, USE CASES 1

APPENDIX S, USE CASES 2

APPENDIX T, REQUIREMENTS RESPONSE INSTRUCTIONS

APPENDIX U, DLI SHARED PRODUCT STANDARD ENVIRONMENTS

APPENDIX V, TECHNICAL AND NON-FUNCTIONAL REQUIREMENTS

APPENDIX W, DLI OFFEROR PROPOSED SOFTWARE AND HARDWARE

APPENDIX X, DLI FILENET INSTALLATION FOR ENTERPRISE CONTENT MANAGEMENT

APPENDIX Y, RECORDS RETENTION POLICY

APPENDIX Z, IDENTITY AND ACCESS MANAGEMENT (IAM) INFRASTRUCTURE

APPENDIX AA, DLI ENTERPRISE SECURITY STANDARDS AND REQUIREMENTS

APPENDIX BB, DLI OIT POLICY C-340, IT SYSTEM ADMINISTRATION GUIDELINES FOR NON-COMMONWEALTH EMPLOYEES OR CONSULTANTS

APPENDIX CC, SEC 005 POLICY IDENTIFICATION AND AUTHENTICATION OF USERS ON NEW DLI COMPUTER SYSTEMS

APPENDIX DD, DLI OIT POLICY C-306, APPLICATION ACCESS CONTROL

APPENDIX EE, DLI OIT POLICY C-320, DATA ENCRYPTION STANDARDS

APPENDIX FF, COMPUTER RESOURCES USER AGREEMENT (for) NON-COMMONWEALTH EMPLOYEES

APPENDIX GG, SEC 001 PERSONALLY IDENTIFIABLE INFORMATION STORAGE AND TRANSFER UPDATED 2016

APPENDIX HH, INTERFACES

APPENDIX II, DLI ACCESSIBILITY REQUIREMENTS

APPENDIX JJ, DLI SYSTEM CENTER OPERATIONS MANAGER (SCOM)

APPENDIX KK, PROJECT REFERENCES

APPENDIX LL, KEY PERSONNEL AND STAFF ROLES

APPENDIX MM, DLI STANDARD WORKSTATION HARDWARE AND SOFTWARE INFORMATION

CALENDAR OF EVENTS

The Commonwealth will make every effort to adhere to the following schedule:

| Activity | Responsibility | Date |
| --- | --- | --- |
| Deadline to submit Questions via email to: RA-OITPurchases@pa.gov. | Potential Offerors | Tuesday July 19, 2016, by 1:00 PM EST |
| *Optional* Pre-proposal Conference will be held at the following location: Office for Information Technology 613 North Street Finance Building, 5th Floor, Room 503 Harrisburg, PA 17120 | Issuing Office/Potential Offerors | Tuesday August 2, 2016, At 2:00 PM EST |
| Answers to Potential Offeror questions posted to the DGS website (http://www.emarketplace.state.pa.us) no later than this date. | Issuing Office | Wednesday August 31, 2016, by 4:00 PM EST |
| Please monitor website for all communications regarding the RFP. | Potential Offerors | Ongoing |
| Sealed proposal must be received by the Issuing Office at: Bureau of IT Procurement c/o Commonwealth Mail Processing Center 2 Technology Park (rear) Attn: IT Procurement, 506 Finance Harrisburg, PA 17110 Attn: Michael D. Gress Proposals must be time and date stamped by the facility receiving the proposal. Proposals may only be hand-delivered between 6:15 A.M and 2:15 P.M., Monday through Friday, excluding Commonwealth holidays. | Offerors | Wednesday September 21, 2016, by 1:00 PM EST |
| Offeror Demonstrations - The Commonwealth may invite select Offerors to provide a demonstration of the Solution. | Offerors | TBD |

# GENERAL INFORMATION

## Purpose.

This request for proposals (RFP) provides to those interested in submitting proposals for the subject procurement (“Offerors”) sufficient information to enable them to prepare and submit proposals for the Office of Administration’s consideration on behalf of the Commonwealth of Pennsylvania (“Commonwealth”) to satisfy a need for Pennsylvania’s Unemployment Compensation (UC) Benefits Modernization (Ben Mod) Project (“Project”).

## Issuing Office.

The Office of Information Technology, Bureau of IT Procurement (“Issuing Office”) has issued this RFP on behalf of the Commonwealth. The sole point of contact in the Commonwealth for this RFP shall be Michael D. Gress, Bureau of IT Procurement, 506 Finance Building, Harrisburg, PA 17120, RA-OITPurchases@pa.gov, the Issuing Officer for this RFP. Please refer all inquiries to the Issuing Officer.

## Scope.

This RFP contains instructions governing the requested proposals, including the requirements for the information and material to be included; a description of the service to be provided; requirements which Offerors must meet to be eligible for consideration; general evaluation criteria; and other requirements specific to this RFP.

## Problem Statement.

The Pennsylvania Department of Labor and Industry (DLI), UC Deputate administers the federally funded Unemployment Compensation program in Pennsylvania. Three bureaus within the UC Deputate, along with the DLI Office of Information Technology (OIT), seek to replace its current information technology business systems for UC benefits and appeals with a comprehensive solution that is industry proven and technologically sound; and seek an Offeror with a demonstrated record of leading software implementation projects.

The solution must be a Commercial Off-the-Shelf (COTS)/Application Framework that can be configured and customized to meet DLI’s unique law, regulations, policy, and business requirements. Additional detail is provided in Part IV of this RFP.

## Type of Contract.

It is proposed that if the Commonwealth enters into a contract as a result of this RFP, it will be a firm, fixed price contract containing the Contract Terms and Conditions as shown in Appendix A, Contract Terms and Conditions. The Issuing Office, in its sole discretion, may undertake negotiations with Offerors whose proposals, in the judgment of the Issuing Office, show them to be qualified, responsible and capable of performing the Project.

## Rejection of Proposals.

The Issuing Office reserves the right, in its sole and complete discretion, to reject any proposal received as a result of this RFP.

## Incurring Costs.

The Commonwealth is not liable for any costs the Offeror incurs in preparation and submission of its proposal, in participating in the RFP process or in anticipation of award of the contract.

## Pre-proposal Conference.

The Issuing Office will hold a Pre-proposal conference as specified in the Calendar of Events. The purpose of this conference is to provide opportunity for clarification of the RFP. Offerors should forward all questions to the Issuing Office in accordance with Part I, Section I-9 to ensure adequate time for analysis before the Issuing Office provides an answer. Offerors may also ask questions at the conference. In view of the limited facilities available for the conference, Offerors should limit their representation to two (2) individuals per Offeror. The Pre-proposal conference is for information only. Any answers furnished during the conference will not be official until they have been verified, in writing, by the Issuing Office. All questions and written answers will be posted on the Department of General Services’ (DGS) website as an addendum to, and shall become part of, this RFP. Attendance at the Pre-proposal Conference is not mandatory.

## Questions & Answers.

If an Offeror has any questions regarding this RFP, the Offeror must submit the questions by email (with the subject line “RFP 6100034489 Question”) to the Issuing Officer named in Part I, Section I-2 of the RFP. Questions must be submitted via email at RA-OITPurchases@state.pa.us no later than the date indicated on the Calendar of Events. All questions must be submitted on the Questions Submittal Template (Appendix B, Questions Submittal Template to this RFP), as an email attachment.  Questions must be submitted via email no later than the date indicated on the Calendar of Events. The Offeror must not attempt to contact the Issuing Officer by any other means. The Issuing Officer must post the answers to the questions on the DGS website by the date stated on the Calendar of Events. An Offeror who submits a question after the deadline date for receipt of questions indicated on the Calendar of Events assumes the risk that its proposal will not be responsive or competitive because the Commonwealth is not able to respond before the proposal receipt date or in sufficient time for the Offeror to prepare a responsive or competitive proposal. When submitted after the deadline date for receipt of questions indicated on the Calendar of Events, the Issuing Officer may respond to questions of an administrative nature by directing the questioning Offeror to specific provisions in the RFP. To the extent that the Issuing Office decides to respond to a non-administrative question after the deadline date for receipt of questions indicated on the Calendar of Events, the answer must be provided to all Offerors through an addendum.

All questions and responses as posted on the DGS website are considered as an addendum to, and part of, this RFP in accordance with RFP Part I, Section I-10. Each Offeror must be responsible to monitor the DGS website for new or revised RFP information. The Issuing Office shall not be bound by any verbal information nor shall it be bound by any written information that is not either contained within the RFP or formally issued as an addendum by the Issuing Office. The Issuing Office does not consider questions to be a protest of the specifications or of the solicitation.

## Addenda to the RFP.

If the Issuing Office deems it necessary to revise any part of this RFP before the proposal response date, the Issuing Office will post an addendum to the DGS website at http://www.emarketplace.state.pa.us. It is the Offeror’s responsibility to periodically check the website for any new information or addenda to the RFP. Answers to the questions asked during the Questions & Answers period also will be posted to the website as an addendum to the RFP.

## Response Date.

To be considered for selection, hard copies of proposals must arrive at the Issuing Office on or before the time and date specified in the RFP Calendar of Events. The Issuing Office will not accept proposals via email or facsimile transmission. Offerors who send proposals by mail or other delivery service should allow sufficient delivery time to ensure timely receipt of their proposals. If, due to inclement weather, natural disaster, or any other cause, the Commonwealth office location to which proposals are to be returned is closed on the proposal response date, the deadline for submission will be automatically extended until the next Commonwealth business day on which the office is open, unless the Issuing Office otherwise notifies Offerors by posting an Addendum to the RFP. The hour for submission of proposals shall remain the same. The Issuing Office will reject, unopened, any late proposals.

## Proposals.

To be considered, Offerors should submit a complete response to this RFP to the Issuing Office, using the format provided in Part II, providing twelve (12) paper copies of the Technical Submittal and two (2) paper copies of the Cost Submittal and two (2) paper copies of the Small Diverse Business (SDB) participation submittal. In addition to the paper copies of the proposal, Offerors must submit two (2) complete and exact copies of the entire proposal (Technical, Cost and SDB submittals, along with all requested documents) on CD-ROM or Flash drive in Microsoft Office or Microsoft Office-compatible format. The electronic copy must be a mirror image of the paper copy and any spreadsheets must be in Microsoft Excel. The Offerors may not lock or protect any cells or tabs. Offerors should ensure that there is no costing information in the technical submittal. Offerors should not reiterate technical information in the cost submittal. The CD or Flash drive should clearly identify the Offeror and include the name and version number of the virus scanning software that was used to scan the CD or Flash drive before it was submitted. The Offeror must make no other distribution of its proposal to any other Offeror or Commonwealth official or Commonwealth consultant. Each proposal page should be numbered for ease of reference. An official authorized to bind the Offeror to its provisions must sign the proposal. If the official signs the Proposal Cover Sheet (Appendix C, Proposal Cover Sheet to this RFP) and the Proposal Cover Sheet is attached to the Offeror’s proposal, the requirement will be met. For this RFP, the proposal must remain valid until a contract is fully executed. If the Issuing Office selects the Offeror’s proposal for award, the contents of the selected Offeror’s proposal will become, except to the extent the contents are changed through Best and Final Offers or negotiations, contractual obligations.

Each Offeror submitting a proposal specifically waives any right to withdraw or modify it, except that the Offeror may withdraw its proposal by written notice received at the Issuing Office’s address for proposal delivery prior to the exact hour and date specified for proposal receipt. An Offeror or its authorized representative may withdraw its proposal in person prior to the exact hour and date set for proposal receipt, provided the withdrawing person provides appropriate identification and signs a receipt for the proposal. An Offeror may modify its submitted proposal prior to the exact hour and date set for proposal receipt only by submitting a new sealed proposal or sealed modification which complies with the RFP requirements.

## Small Diverse Business Information.

The Issuing Office encourages participation by small diverse businesses as prime contractors, and encourages all prime contractors to make a significant commitment to use small diverse businesses as subcontractors and suppliers.

A Small Diverse Business is a DGS-verified minority-owned business, woman-owned business, veteran-owned business or service-disabled veteran-owned business.

A small business is a business in the United States which is independently owned, not dominant in its field of operation, employs no more than 100 full-time or full-time equivalent employees, and earns less than $7 million in gross annual revenues for building design, $20 million in gross annual revenues for sales and services and $25 million in gross annual revenues for those businesses in the information technology sales or service business.

Questions regarding this Program can be directed to:

Department of General Services

Bureau of Diversity, Inclusion and Small Business Opportunities

Room 611, North Office Building

Harrisburg, PA 17125

Phone: (717) 783-3119

Fax: (717) 787-7052

Email: gs-@pa.gov

Website: www.dgs.state.pa.us

The Department’s directory of BDISBO-verified minority, women, veteran and service disabled veteran-owned businesses can be accessed from: Searching for Small Diverse Businesses.

## Economy of Preparation.

Offerors should prepare proposals simply and economically, providing a straightforward, concise description of the Offeror’s ability to meet the requirements of the RFP.

## Alternate Proposals.

The Issuing Office will not accept alternate proposals.

## Discussions for Clarification.

Offerors may be required to make an oral or written clarification of their proposals to the Issuing Office to ensure thorough mutual understanding and Offeror responsiveness to the solicitation requirements. The Issuing Office will initiate requests for clarification. Clarifications may occur at any stage of the evaluation and selection process prior to contract execution.

## Prime Contractor Responsibilities.

The contract will require the selected Offeror to assume responsibility for all services offered in its proposal whether it produces them itself or by subcontract. The Issuing Office will consider the selected Offeror to be the sole point of contact with regard to contractual matters.

## Proposal Contents.

Confidential Information.

The Commonwealth is not requesting, and does not require, confidential proprietary information or trade secrets to be included as part of Offerors’ submissions in order to evaluate proposals submitted in response to this RFP. Accordingly, except as provided herein, Offerors should not label proposal submissions as confidential or proprietary or trade secret protected. Any Offeror who determines that it must divulge such information as part of its proposal must submit the signed written statement described in subsection C. Public Disclosure below and must additionally provide a redacted version of its proposal, which removes only the confidential proprietary information and trade secrets, for required public disclosure purposes.

Commonwealth Use.

All material submitted with the proposal must be considered the property of the Commonwealth of Pennsylvania and may be returned only at the Issuing Office’s option. The Commonwealth has the right to use any or all ideas not protected by intellectual property rights that are presented in any proposal regardless of whether the proposal becomes part of a contract. Notwithstanding any Offeror copyright and/or trademark designations contained on proposals, the Commonwealth shall have the right to make copies and distribute proposals internally and to comply with public record or other disclosure requirements under the provisions of any Commonwealth or United States statute or regulation, or rule or order of any court of competent jurisdiction.

Public Disclosure.

After the award of a contract pursuant to this RFP, all proposal submissions are subject to disclosure in response to a request for public records made under the Pennsylvania Right-to-Know-Law, 65 P.S. § 67.101, et seq. If a proposal submission contains confidential proprietary information or trade secrets, a signed written statement to this effect must be provided with the submission in accordance with 65 P.S. § 67.707(b) for the information to be considered exempt under 65 P.S. § 67.708(b)(11) from public records requests. (See APPENDIX D, Trade Secret Confidential Proprietary Information Notice.) If financial capability information is submitted in response to Part II of this RFP such financial capability information is exempt from public records disclosure under 65 P.S. § 67.708(b) (26).

## Best and Final Offers.

- While not required, the Issuing Office reserves the right to conduct discussions with Offerors for the purpose of obtaining “best and final offers.” To obtain best and final offers from Offerors, the Issuing Office may do one or more of the following, in any combination and order:

  - Schedule oral presentations;

  - Request revised proposals;

  - Conduct a reverse online auction; and

  - Enter into pre-selection negotiations.

The following Offerors will not be invited by the Issuing Office to submit a Best and Final Offer:

  - Those Offerors, which the Issuing Office has determined to be not responsible or whose proposals the Issuing Office has determined to be not responsive.

  - Those Offerors, which the Issuing Office has determined in accordance with Part III, Section III-5, from the submitted and gathered financial and other information, do not possess the financial capability, experience or qualifications to assure good faith performance of the contract.

  - Those Offerors whose score for their technical submittal of the proposal is less than seventy percent (70%) of the total amount of technical points allotted to the technical criterion.

The issuing office may further limit participation in the best and final offers process to those remaining responsible Offerors which the Issuing Office has, within its discretion, determined to be within the top competitive range of responsive proposals.

The Evaluation Criteria found in Part III, Section III-4, shall also be used to evaluate the Best and Final offers.

Price reductions offered through any reverse online auction shall have no effect upon the Offeror’s Technical Submittal. Dollar commitments to Small Diverse Businesses can be reduced only in the same percentage as the percent reduction in the total price offered through any reverse online auction or negotiations.

## News Releases.

Offerors must not issue news releases, Internet postings, advertisements or any other public communications pertaining to this Project without prior written approval of the Issuing Office, and then only in coordination with the Issuing Office.

## Restriction of Contact.

From the issue date of this RFP until the Issuing Office selects a proposal for award, the Issuing Officer is the sole point of contact concerning this RFP. Any violation of this condition may be cause for the Issuing Office to reject the offending Offeror’s proposal. If the Issuing Office later discovers that the Offeror has engaged in any violations of this condition, the Issuing Office may reject the offending Offeror’s proposal or rescind its contract award. Offerors must agree not to distribute any part of their proposals beyond the Issuing Office. An Offeror who shares information contained in its proposal with other Commonwealth personnel and/or competing Offeror personnel may be disqualified.

## Commonwealth Participation.

Offerors must provide all services, supplies, facilities, and other support necessary to complete the identified work, except as otherwise provided in this Part I, Section I-22.

### Work Locations and Hours of Operation.

- The Offeror is not required to propose or lease a location.

- The UC Benefits Modernization Project office is located at DLI Headquarters in Harrisburg, PA.

- All Offeror positions must perform normal day-to-day work efforts at Commonwealth premises during the core hours of 8:00 a.m. to 5:00 p.m. ET, unless otherwise authorized by the DLI Project Manager. Business hours for Commonwealth facilities that will be accessed by the Offeror are referenced below:

Department of Labor & Industry Building

651 Boas Street

Harrisburg, PA 17121

  - Building hours: 6:00 a.m. – 6:00 p.m. Monday through Friday (except for State Holidays)

  - Business hours: 8:00 a.m. to 5:00 p.m. Monday through Friday (except for State Holidays)

  - Parking: Both garage and metered street parking is available at the Offeror’s expense.

- System Support and Availability

  - Service Center hours:  Monday - Friday 7:00 am to 10:00 pm; select Saturdays 7:00 am to 3:00 pm

  - System availability: 24 hours a day, 7 days a week.

    - Peak filing activity – every Sunday, Monday

- DLI will provide approximately 3,000 square feet of office space in or near the Labor & Industry Building for the selected Offeror. This will include a meeting room (approximately 500 square feet) and an office for the Offeror’s Project Manager. DLI will work with the Offeror to provide a limited number of meeting rooms on a semi-permanent basis for necessary project meetings.

- DLI will also provide the following items in support of the selected Offeror’s staff working in the space provided by DLI:

  - Desks or appropriate work surfaces

  - Chairs

  - Office supplies (not including printing supplies)

  - Access to required Commonwealth facilities

  - Access to existing project documentation

  - Copy and printing equipment (including printing supplies)

  - A Local Area Network (LAN) connection and Commonwealth Metropolitan Area Network (MAN) connection

  - Commonwealth email accounts

  - Desktop computers (See Appendix MM, DLI Standard Workstation Hardware and Software Information for additional information)

  - Telephones

  - Virtual Private Network (VPN) Access

- The Offeror must perform project specific work; especially work requiring interaction with DLI staff, onsite at the designated DLI facilities.

- The Offeror must request and receive written approval from DLI for work that deviates from the onsite location.

- The selected Offeror’s staff may be required to work at alternate locations to perform certain tasks.

- The selected Offeror’s staff must be available to work any hours necessary to perform all tasks.

- The selected Offeror’s Project Manager is required to be onsite, especially for weekly, monthly, and project governance meetings.

- Additional office space, supplies, and items needed by the Offeror above those provided by DLI will be the responsibility of the Offeror, at the Offeror’s expense.  Should the Offeror decide they need additional space, they will need to work with DLI on the requirements for the office space.

### Project Roles and Responsibilities.

#### Commonwealth Personnel.

The Offeror should not make any assumptions regarding the number and type of DLI staff resources that will be provided.  The DLI resources available to the project will be dependent upon staffing levels and availability at project initiation and throughout the project.  DLI will work with the Offeror to identify the need for and provide timely access to business and technical subject matter experts (SME) throughout the duration of the project.

#### Project Management Office (PMO).

DLI has retained a contract for Project Management services. The Offeror is required to cooperate with DLI’s PMO contractor (CSG Government Solutions) during the UC Ben Mod contract. The purpose of the PMO is to support DLI in its role in managing and controlling all aspects of the UC Ben Mod Project. The PMO role is to ensure the overall goals and objectives of the project are met, which will include participation in project activities with the selected Offeror and DLI.

#### Independent Verification and Validation.

DLI plans to secure Independent Verification and Validation (IV&V) services. The Offeror is required to cooperate with DLI’s designated IV&V contractor during the UC Ben Mod Project.

## Term of Contract.

The term of the contract will commence on the Effective Date and will end in five (5) years after the Effective Date. The Commonwealth may renew the contract for up to an additional three (3) years. The Commonwealth may exercise the renewal(s) in single or multiple year increments, at any time during the contract.

The Issuing Office will fix the Effective Date after the contract has been fully executed by the selected Offeror and by the Commonwealth and all approvals required by Commonwealth contracting procedures have been obtained. The selected Offeror must not begin to perform or incur any expenses under the contract until (1) the contract Effective Date has arrived; (2) it has received a copy of the fully executed contract; and (3) it has received a purchase order or other written notice to proceed signed by the Contracting Officer.

## Offeror’s Representations and Authorizations.

By submitting its proposal, each Offeror understands, represents, and acknowledges that:

- All of the Offeror’s information and representations in the proposal are true, correct, material and important, and the Issuing Office may rely upon the contents of the proposal in awarding the contract(s). The Commonwealth must treat any misstatement, omission or misrepresentation as fraudulent concealment of the true facts relating to the proposal submission, punishable pursuant to 18 Pa. C.S. § 4904.

- The Offeror has arrived at the price(s) and amounts in its proposal independently and without consultation, communication, or agreement with any other Offeror or potential Offeror.

- The Offeror has not disclosed the price(s), the amount of the proposal, nor the approximate price(s) or amount(s) of its proposal to any other firm or person who is an Offeror or potential Offeror for this RFP, and the Offeror must not disclose any of these items on or before the proposal submission deadline specified in the Calendar of Events of this RFP.

- The Offeror has not attempted, nor will it attempt, to induce any firm or person to refrain from submitting a proposal on this contract, or to submit a proposal higher than this proposal, or to submit any intentionally high or noncompetitive proposal or other form of complementary proposal.

- The Offeror makes its proposal in good faith and not pursuant to any agreement or discussion with, or inducement from, any firm or person to submit a complementary or other noncompetitive proposal.

- To the best knowledge of the person signing the proposal for the Offeror, the Offeror, its affiliates, subsidiaries, officers, directors, and employees are not currently under investigation by any local, state or federal governmental agency and have not in the last four (4) years been convicted or found liable for any act prohibited by local, state or federal law in any jurisdiction, involving conspiracy or collusion with respect to bidding or proposing on any public contract, except as the Offeror has disclosed in its proposal.

- To the best of the knowledge of the person signing the proposal for the Offeror and except as the Offeror has otherwise disclosed in its proposal, the Offeror has no outstanding, delinquent obligations to the Commonwealth including, but not limited to, any state tax liability not being contested on appeal or other obligation of the Offeror that is owed to the Commonwealth.

- The Offeror is not currently under suspension or debarment by the Commonwealth, any other state or the federal government, and if the Offeror cannot so certify, then it must submit along with its proposal a written explanation of why it cannot make such certification.

- The Offeror has not made, under separate contract with the Issuing Office, any recommendations to the Issuing Office concerning the need for the services described in its proposal or the specifications for the services described in the proposal. (See Pennsylvania State Adverse Interest Act.)

- Each Offeror, by submitting its proposal, authorizes Commonwealth agencies to release to the Commonwealth information concerning the Offeror's Pennsylvania taxes, unemployment compensation and workers’ compensation liabilities.

- Until the selected Offeror receives a fully executed and approved written contract from the Issuing Office, there is no legal and valid contract, in law or in equity. The selected Offeror must not begin to perform or incur any expenses under the contract until (1) the contract Effective Date has arrived; (2) it has received a copy of the fully executed contract; and 3) it has received a purchase order or other written notice to proceed signed by the Contracting Officer.

## Notification of Selection.

- Contract Negotiations

The Issuing Office will notify all Offerors in writing of the Offeror selected for contract negotiations after the Issuing Office has determined, taking into consideration all of the evaluation factors, the proposal that is the most advantageous to the Issuing Office.

- Award.

Offerors whose proposals are not selected will be notified when contract negotiations have been successfully completed and the Issuing Office has received the final negotiated contract signed by the selected Offeror.

## Debriefing Conferences.

Upon notification of award, Offerors whose proposals were not selected will be given the opportunity to be debriefed. The Issuing Office will schedule the debriefing at a mutually agreeable time. The debriefing will not compare the Offeror with other Offerors, other than the position of the Offeror’s proposal in relation to all other Offeror proposals. An Offeror’s exercise of the opportunity to be debriefed does not constitute nor toll the time for filing a protest. (See Section I-27 of this RFP.)

## RFP Protest Procedure.

- Who May File a Protest? An Offeror or Prospective Offeror which is aggrieved in connection with the RFP or award of the contract may file a protest. An Offeror is an entity which submits a proposal in response to an RFP. A Prospective Offeror is an entity which has not submitted a proposal in response to the RFP. No protest may be filed if the RFP is cancelled or if all proposals received in response to the RFP are rejected.

- Place for Filing.

A protest must be filed with the Agency Head Designee by either email or hardcopy.

A protest filed by email should be submitted to RA-oitprotests@pa.gov, with a subject line including the solicitation number (6100034489) for which the action is being filed.

A protest filed by hardcopy should be submitted to the attention of the Agency Head Designee at the following address:

V. Reid Walsh

Chief of Staff to the Secretary of Administration

Room 207

613 North Front Street

Harrisburg, PA 17120

- Time for Filing.

- A Prospective Offeror which is considering filing a proposal must file the protest within seven (7) days after the Prospective Offeror knew or should have known of the facts giving rise to the protest, but in no event later than the proposal submission deadline specified in the RFP.

A protest filed by an Offeror which submits a proposal must be filed within seven (7) days after the protesting Offeror knew or should have known of the facts giving rise to the protest, but in no event may an Offeror file a protest later than seven (7) days after the date the notice of award of the contract is posted on the DGS website.

The date of filing the protest is the date the Agency Head Designee receives the protest.

For purposes of this RFP, to be timely, a protest must be received by 4:00 p.m. of the seventh day.

Commonwealth agencies are required by law to disregard any protest received beyond the deadlines established in this Section I-27.

- Contents of Protest.

- A protest must be in writing. Hard copy in paper and electronic copy via email are acceptable.

A protest must state all grounds upon which the protesting party asserts that the RFP or contract award was improper.

The protesting party may submit with the protest any documents or information it deems relevant.

- Notice of Protest.

- The Agency Head Designee will notify the successful Offeror of the protest if contractor selection has already been made.

If the Agency Head Designee receives the protest before selection, and he or she determines that substantial issues are raised by the protest, the Agency Head Designee will, in the sole discretion of the Agency Head Designee, notify all Offerors which appear to have a substantial and reasonable prospect of selection, as determined by the Agency Head, that a protest has been filed.

- Stay of Procurement.

- The Agency Head Designee will promptly decide upon receipt of a timely protest whether or not the award of a contract must be delayed, or if the protest is timely received after the award, whether the performance of the contract should be suspended.

- The Issuing Office must not proceed further with the RFP unless the Agency Head Designee makes a written determination that the protest is clearly without merit or that award of the contract without delay is necessary to protect the substantial interests of the Commonwealth.

- Response and Reply.

- Within fifteen (15) days of receipt of the protest, a response to the protest may be submitted to the Agency Head Designee. The protesting party must be copied on the response.

- The protesting party may file a reply to the response within ten (10) days of the date of the response.

- Procedures.

- The Agency Head Designee must review the protest and any response and reply.

- The Agency Head Designee may request and review such additional documents or information he deems necessary to render a decision and may, at his sole discretion, conduct a hearing.

- The Agency Head Designee must provide to the protesting party and the Contracting Officer a reasonable opportunity to review and address any additional documents or information deemed necessary by the Agency Head Designee to render a decision.

- Determination.

The Agency Head Designee must promptly, but in no event later than sixty (60) days from the filing of the protest unless both parties agree to an extension, issue a written determination. The determination must:

- State the reason for the decision, and

- If the determination is a denial of the protest, inform the protesting party of its right to file an action in the Commonwealth Court within fifteen (15) days of the determination mailing date.

- The Agency Head Designee must send a copy of the determination to the protesting party and any other person determined by the Agency Head Designee in his sole discretion to be affected by the determination.

## Use of Electronic Versions of this RFP.

This RFP is being made available by electronic means. If an Offeror electronically accepts the RFP, the Offeror acknowledges and accepts full responsibility to insure that no changes are made to the RFP. In the event of a conflict between a version of the RFP in the Offeror’s possession and the Issuing Office’s version of the RFP, the Issuing Office’s version must govern.

## Information Technology Policies.

This RFP is subject to the Information Technology Policies (ITP’s) {formerly known as Information Technology Bulletins} issued by the Office of Administration, Office for Information Technology (OA-OIT). ITP’s may be found at http://www.oa.pa.gov/Policies/Pages/itp.aspx

All proposals must be submitted on the basis that all ITP’s are applicable to this procurement. It is the responsibility of the Offeror to read and be familiar with the ITP’s. Notwithstanding the foregoing, if the Offeror believes that any ITP is not applicable to this procurement, it must list all such ITP’s in its technical response, and explain why it believes the ITP is not applicable. The Issuing Office may, in its sole discretion, accept or reject any request that an ITP not be considered to be applicable to the procurement. The Offeror’s failure to list an ITP will result in its waiving its right to do so later, unless the Issuing Office, in its sole discretion, determines that it would be in the best interest of the Commonwealth to waive the pertinent ITP’s.

# PROPOSAL REQUIREMENTS

Offerors must submit their proposals in the format, including heading descriptions, outlined below. To be considered, the proposal must respond to all requirements in this part of the RFP. Offerors should provide any other information thought to be relevant, but not applicable to the enumerated categories, as an appendix to the proposal. All cost data relating to this proposal and all Small Diverse Business cost data should be kept separate from and not included in the Technical Submittal. Each proposal must consist of the following three (3) separately sealed submittals:

- Technical Submittal, which must be a response to RFP Part II, Sections II-1 through II-8;

  - Throughout Part IV Work Statement, DLI has identified specific items which the Offeror must respond to as part of the Technical Submittal.  These items are identified as “Offeror Response” criteria throughout Part IV. In addition to any other information the Offeror considers important, the Technical Submittal should be structured to include subsections to address the specific “Offeror Response” items identified throughout Part IV Work Statement.

  - Refer to Appendix E, Technical Submittal Outline for an outline of the sections which must make up the technical submittal and the “Offeror Response” sections that should be addressed in each.

  - All appendices which must be completed should be included as appendices to the proposal.

- Small Diverse Business participation submittal, in response to RFP Part II, Section II-9; and

- Cost Submittal, in response to RFP Part II, Section II-10.

The Issuing Office reserves the right to request additional information which, in the Issuing Office’s opinion, is necessary to assure that the Offeror’s competence, number of qualified employees, business organization, and financial resources are adequate to perform according to the RFP.

The Issuing Office may make investigations as deemed necessary to determine the ability of the Offeror to perform the Project, and the Offeror must furnish to the Issuing Office all requested information and data. The Issuing Office reserves the right to reject any proposal if the evidence submitted by, or investigation of, such Offeror fails to satisfy the Issuing Office that such Offeror is properly qualified to carry out the obligations of the RFP and to complete the Project as specified.

## Statement of the Problem.

State in succinct terms your understanding of the problem presented or the service required by this RFP.

## Management Summary.

Include a narrative description of the proposed effort and a list of the items to be delivered or services to be provided.

The Management Summary should provide a comprehensive synopsis of the proposal and include an executive summary of the:

- Solution

- Approach to project management, development and implementation

- Approach to operations and maintenance

- Company and staff experience

## Work Plan.

Describe in narrative form your technical plan for accomplishing the work. Use the task descriptions in Part IV of this RFP as your reference point. Modifications of the task descriptions are permitted; however, reasons for changes should be fully explained. Include a Program Evaluation and Review Technique (PERT) or similar type display, time related, showing each event. If more than one approach is apparent, comment on why you chose each approach.

The Offeror response must include a statement acknowledging understanding of, and verifying that a response has been made to, all requirements within the RFP, including Sections IV-3 Requirements, IV-4 Tasks, and IV-5 Reports and Project Control.

## Prior Experience.

The Offeror experience and qualifications that are required have been identified in Section IV-3.17.1, Offeror Qualifications.

The Offeror’s response to Section II-4 Prior Experience should also include subsections to address the specific Offeror Response items from IV-3.17.1.2.

## Personnel.

The personnel requirements have been identified in:

- Section IV-3.17.2 Team Qualifications

- Section IV-3.17.3 Key Personnel

- Section IV-3.17.4 Staff roles

The Offeror’s response to Section II-5 Personnel should also include subsections to address the specific Offeror Response items from IV-3.17.2.2, IV-3.17.3.2, and IV-3.17.4.2.

DLI may approve or disapprove the Offeror’s proposed personnel, including those of any subcontractors. The Offeror’s proposed personnel must remain available to begin working on the project until a contract has been executed with the successful Offeror. Should a change or substitution of proposed personnel become necessary prior to contract execution, DLI may approve or disapprove all proposed staffing substitutions and changes, and must be offered the opportunity to do so as far in advance of the substitution or change as reasonably possible.   In the event that proposed personnel must be substituted, the newly proposed personnel must have equal or greater experience and skills as the personnel originally proposed.

## Training.

If appropriate, indicate recommended training of agency personnel. Include the agency personnel to be trained, the number to be trained, duration of the training, place of training, curricula, training materials to be used, number and frequency of sessions, and number and level of instructors.

The training requirements for this RFP have been identified in Section IV-3.4.27, Training and Section IV-4.10, Training Support. The Offeror’s response to Section II-6 Training should also include subsections to address the Offeror Response items from IV-3.4.27 and IV-4.10.

## Financial Capability.

Describe your company’s financial stability and economic capability to perform the contract requirements. Provide your company’s financial statements (audited, if available) for the past three (3) fiscal years. Financial statements must include the company’s Balance Sheet and Income Statement or Profit/Loss Statements. Also include a Dun & Bradstreet comprehensive report, if available. If your company is a publicly traded company, please provide a link to your financial records on your company website in lieu of providing hardcopies. The Commonwealth reserves the right to request additional information it deems necessary to evaluate an Offeror’s financial capability.

## Objections and Additions to Contract Terms and Conditions.

The Offeror will identify which, if any, of the terms and conditions (contained in Appendix A, Contract Terms and Conditions) it would like to negotiate and what additional terms and conditions the Offeror would like to add to the Contract Terms and Conditions. The Offeror’s failure to make a submission under this paragraph will result in its waiving its right to do so later, but the Issuing Office may consider late objections and requests for additions if to do so, in the Issuing Office’s sole discretion, would be in the best interest of the Commonwealth. The Issuing Office may, in its sole discretion, accept or reject any requested changes to the IT Contract Terms and Conditions. The Offeror shall not request changes to the other provisions of the RFP, nor shall the Offeror request to completely substitute its own terms and conditions for Appendix A, Contract Terms and Conditions. All terms and conditions must appear in one integrated contract. The Issuing Office will not accept references to the Offeror’s, or any other, online guides or online terms and conditions contained in any proposal.

Regardless of any objections set out in its proposal, the Offeror must submit its proposal, including the cost proposal, on the basis of the terms and conditions set out in Appendix A, Contract Terms and Conditions. The Issuing Office will reject any proposal that is conditioned on the negotiation of the terms and conditions set out in Appendix A, Contract Terms and Conditions or to other provisions of the RFP as specifically identified above.

## Small Diverse Business Participation Submittal.

- To receive credit for being a Small Diverse Business or for subcontracting with a Small Diverse Business (including purchasing supplies and/or services through a purchase agreement), an Offeror must include proof of Small Diverse Business qualification in the Small Diverse Business participation submittal of the proposal, as indicated below:

Small Diverse Business verified by BDISBO as a Small Diverse Business must provide a photocopy of its DGS issued certificate entitled “Notice of Small Business Self-Certification and Small Diverse Business Verification” indicating its diverse status.

- In addition to the above certificate, the Offeror must include in the Small Diverse Business participation submittal of the proposal the following information:

  - All Offerors must include a numerical percentage which represents the total percentage of the work (as a percentage of the total cost in the Cost Submittal) to be performed by the Offeror and not by subcontractors and suppliers.

  - All Offerors must include a numerical percentage which represents the total percentage of the total cost in the Cost Submittal that the Offeror commits to paying to Small Diverse Businesses (SDBs) as subcontractors. To support its total percentage SDB subcontractor commitment, Offeror must also include:

- The percentage and dollar amount of each subcontract commitment to a Small Diverse Business.

- The name of each Small Diverse Business. The Offeror will not receive credit for stating that, after the contract is awarded, it will find a Small Diverse Business.

- The services or supplies each Small Diverse Business will provide, including the timeframe for providing the services or supplies.

- The location where each Small Diverse Business will perform services.

- The timeframe for each Small Diverse Business to provide or deliver the goods or services.

- A subcontract or letter of intent signed by the Offeror and the Small Diverse Business (SDB) for each SDB identified in the SDB Submittal. The subcontract or letter of intent must identify the specific work, goods or services the SDB will perform; how the work, goods or services relate to the project; and the specific timeframe during the term of the contract and any option/renewal periods when the work, goods or services will be performed or provided. In addition, the subcontract or letter of intent must identify the fixed percentage commitment and associated estimated dollar value that each SDB will receive based on the total value of the initial term of the contract as provided in the Offeror's Cost Submittal. Attached is a letter of intent template which may be used to satisfy these requirements. Appendix G, Small Diverse Business Letter of Intent.

- The name, address and telephone number of the primary contact person for each Small Diverse Business.

  - The total percentages and each SDB subcontractor commitment will become contractual obligations once the contract is fully executed.

  - The name and telephone number of the Offeror’s project (contact) person for the Small Diverse Business information.

- The Offeror is required to submit two (2) copies of its Small Diverse Business participation submittal. The submittal must be clearly identified as Small Diverse Business information and sealed in its own envelope, separate from the remainder of the proposal.

- A Small Diverse Business can be included as a subcontractor with as many prime contractors as it chooses in separate proposals.

- An Offeror that qualifies as a Small Diverse Business and submits a proposal as a prime contractor is not prohibited from being included as a subcontractor in separate proposals submitted by other Offerors.

## Cost Submittal

The information requested in this Part II, Section II-10 shall constitute the Cost Submittal. The Cost Submittal shall be placed in a separate sealed envelope within the sealed proposal, separated from the technical submittal. The total proposed cost shall be broken into the components shown in Appendix H, Cost Matrix. See the instructions in Appendix H, Cost Matrix for further information.

No reimbursement will be made for travel or other itemized expenses. Offerors should not include any assumptions in their cost submittals. If the Offeror includes assumptions in its cost submittal, the Issuing Office may reject the proposal. Offerors should direct in writing to the Issuing Office pursuant to Part I, Section I-9, of this RFP any questions about whether a cost or other component is included or applies. All Offerors will then have the benefit of the Issuing Office’s written answer so that all proposals are submitted on the same basis.

The Issuing Office will reimburse the selected Offeror for work satisfactorily performed after execution of a written contract and the start of the contract term, in accordance with contract requirements, and only after the Issuing Office has issued a notice to proceed.

## Domestic Workforce Utilization Certification

Complete and sign the Domestic Workforce Utilization Certification contained in Appendix I, Domestic Workforce Utilization Certification of this RFP. Offerors who seek consideration for this criterion must submit in hardcopy the signed Domestic Workforce Utilization Certification Form in the same sealed envelope with the Technical Submittal.

## Lobbying Certification and Disclosure of Lobbying Activities

This Project will be funded, in whole or in part, with federal monies. Public Law 101-121, Section 319, prohibits federal funds from being expended by the recipient or by any lower tier sub-recipients of a federal contract, grant, loan, or a cooperative agreement to pay any person for influencing, or attempting to influence a federal agency or Congress in connection with the awarding of any federal contract, the making of any federal grant or loan, or entering into any cooperative agreement. All parties who submit proposals in response to this RFP must sign the “Lobbying Certification Form,” attached as Appendix J, Lobbying Certification Form and, if applicable, complete the “Disclosure of Lobbying Activities” form also attached in Appendix J, Lobbying Certification Form as per MD 305.16 (Amended) Lobbying Certification and Disclosure Management Directive 305.16 Amended and available at: http://www.whitehouse.gov/omb/assets/omb/grants/sflllin.pdf.

# CRITERIA FOR SELECTION

## Mandatory Responsiveness Requirements. To be eligible for selection, a proposal must be:

- Timely received from an Offeror;

- Properly signed by the Offeror.

## Technical Nonconforming Proposals.

The two (2) Mandatory Responsiveness Requirements set forth in Section III-1 above (A-B) are the only RFP requirements that the Commonwealth will consider to be non-waivable. The Issuing Office reserves the right, in its sole discretion, to (1) waive any other technical or immaterial nonconformities in an Offeror’s proposal, (2) allow the Offeror to cure the nonconformity, or (3) consider the nonconformity in the scoring of the Offeror’s proposal.

## Evaluation.

The Issuing Office has selected a committee of qualified personnel to review and evaluate timely submitted proposals.  Independent of the committee, BDISBO will evaluate the Small Diverse Business participation submittal and provide the Issuing Office with a rating for this component of each proposal.  The Issuing Office will notify in writing of its selection for negotiation the responsible Offeror whose proposal is determined to be the most advantageous to the Commonwealth as determined by the Issuing Office after taking into consideration all of the evaluation factors

## Evaluation Criteria.

The following criteria will be used in evaluating each proposal:

- Technical: The Issuing Office has established the weight for the Technical criterion for this RFP as fifty percent (50%) of the total points. Evaluation will be based upon the following:

  - Understanding the Problem – an in-depth understanding of DLI’s project objectives and rationale

  - Soundness of Approach – examples of detailed criteria include:

    - COTS/Application Framework

      - the degree to which the offering meets the stated needs and requirements

      - that the offering has been successfully implemented in another state for the purpose of administering unemployment benefits programs and

      - that the offering is highly configurable, technologically sound, scalable, flexible, and comprehensive in functionality

    - a strategy, approach, and appropriate tasks to ensure the implementation of a fully operational UC Benefits Modernization System

    - the methodology, logic, and tasks to transfer and/or convert existing UC data to the Solution

    - a strategy, approach, and appropriate tasks to ensure soundness of approach and thoroughness of proposed phase(s) and tasks to transition UC to the Solution on schedule and with minimal disruption to business operations

    - a thorough project plan including the Offeror’s approach to managing the project

    - the overall risk rating of the Solution with the overall objective being to assess the viability of the Solution and probability of project success

  - Offeror Qualifications – examples of detailed criteria include:

    - depth and breadth of experience with the proposed products, technologies, and processes

    - proposed individuals are qualified for their role and key team members are highly qualified

The final Technical scores are determined by giving the maximum number of technical points available to the proposal with the highest raw technical score. The remaining proposals are rated by applying the Technical Scoring Formula set forth at the following webpage: http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/RFP_SCORING_FORMULA.aspx

- Cost:

The Issuing Office has established the weight for the Cost criterion for this RFP as 30% of the total points. The cost criterion is rated by giving the proposal with the lowest total cost the maximum number of Cost points available. The remaining proposals are rated by applying the Cost Formula set forth at the following webpage: http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/RFP_SCORING_FORMULA.aspx

- Small Diverse Business Participation:

BDISBO has established the weight for the Small Diverse Business (SDB) participation criterion for this RFP as twenty percent (20%) of the total points. Each SDB participation submittal will be rated for its approach to enhancing the utilization of SDBs in accordance with the below-listed priority ranking and subject to the following requirements:

  - A business submitting a proposal as a prime contractor must perform sixty percent (60%) of the total contract value to receive points for this criterion under any priority ranking.

  - To receive credit for an SDB subcontracting commitment, the SDB subcontractor must perform at least fifty percent (50%) of the work subcontracted to it.

  - A significant subcontracting commitment is a minimum of five percent (5%) of the total contract value.

  - A subcontracting commitment less than five percent (5%) of the total contract value is considered nominal and will receive reduced or no additional SDB points depending on the priority ranking.

Priority Rank 1: Proposals submitted by SDBs as prime Offerors will receive 150 points. In addition, SDB prime Offerors that have significant subcontracting commitments to additional SDBs may receive up to an additional 50 points (200 points total available).

Subcontracting commitments to additional SDBs are evaluated based on the proposal offering the highest total percentage SDB subcontracting commitment. All other Offerors will be scored in proportion to the highest total percentage SDB subcontracting commitment within this ranking. See formula below.

Priority Rank 2: Proposals submitted by SDBs as prime contractors, with no or nominal subcontracting commitments to additional SDBs, will receive 150 points.

Priority Rank 3: Proposals submitted by non-small diverse businesses as prime contractors, with significant subcontracting commitments to SDBs, will receive up to 100 points. Proposals submitted with nominal subcontracting commitments to SDBs will receive points equal to the percentage level of their total SDB subcontracting commitment.

SDB subcontracting commitments are evaluated based on the proposal offering the highest total percentage SDB subcontracting commitment. All other Offerors will be scored in proportion to the highest total percentage SDB subcontracting commitment within this ranking. See formula below.

Priority Rank 4: Proposals by non-small diverse businesses as prime contractors with no SDB subcontracting commitments shall receive no points under this criterion.

To the extent that there are multiple SDB Participation submittals in Priority Rank 1 and/or Priority Rank 3 that offer significant subcontracting commitments to SDBs, the proposal offering the highest total percentage SDB subcontracting commitment shall receive the highest score (or additional points) available in that Priority Rank category and the other proposal(s) in that category shall be scored in proportion to the highest total percentage SDB subcontracting commitment. Proportional scoring is determined by applying the following formula:

SDB % Being Scored x             Points/Additional =               Awarded/Additional

Highest % SDB Commitment 	 Points Available*		SDB Points

Priority Rank 1 = 50 Additional Points Available

Priority Rank 3 = 100 Total Points Available

Please refer to the following webpage for an illustrative chart which shows SDB scoring based on a hypothetical situation in which the Commonwealth receives proposals for each Priority Rank:

http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/RFP_SCORING_FORMULA.aspx

- Domestic Workforce Utilization:

Any points received for the Domestic Workforce Utilization criterion are bonus points in addition to the total points for this RFP. The maximum amount of bonus points available for this criterion is three percent 3% of the total points for this RFP.

To the extent permitted by the laws and treaties of the United States, each proposal will be scored for its commitment to use domestic workforce in the fulfillment of the contract. Maximum consideration will be given to those Offerors who will perform the contracted direct labor exclusively within the geographical boundaries of the United States or within the geographical boundaries of a country that is a party to the World Trade Organization Government Procurement Agreement. Those who propose to perform a portion of the direct labor outside of the United States and not within the geographical boundaries of a party to the World Trade Organization Government Procurement Agreement will receive a correspondingly smaller score for this criterion. See the following webpage for the Domestic Workforce Utilization Formula:

http://www.dgs.pa.gov/Businesses/Materials%20and%20Services%20Procurement/Procurement-Resources/Pages/RFP_SCORING_FORMULA.aspx.

Offerors who seek consideration for this criterion must submit in hardcopy the signed Domestic Workforce Utilization Certification Form in the same sealed envelope with the Technical Submittal. The certification will be included as a contractual obligation when the contract is executed.

## Offeror Responsibility.

To be responsible, an Offeror must submit a responsive proposal and possess the capability to fully perform the contract requirements in all respects and the integrity and reliability to assure good faith performance of the contract.

In order for an Offeror to be considered responsible for this RFP and therefore eligible for selection for best and final offers or selection for contract negotiations:

- The total score for the technical submittal of the Offeror’s proposal must be greater than or equal to seventy percent (70%) of the available technical points; and

- The Offeror’s financial information must demonstrate that the Offeror possesses the financial capability to assure good faith performance of the contract. The Issuing Office will review the Offeror’s previous three (3) financial statements, any additional information received from the Offeror, and any other publicly-available financial information concerning the Offeror, and assess each Offeror’s financial capacity based on calculating and analyzing various financial ratios, and comparison with industry standards and trends.

An Offeror which fails to demonstrate sufficient financial capability to assure good faith performance of the contract as specified herein may be considered by the Issuing Office, in its sole discretion, for Best and Final Offers or contract negotiation contingent upon such Offeror providing contract performance security, in a form acceptable to the Issuing Office, for twenty percent (20%) of the proposed value of the base term of the contract. Based on the financial condition of the Offeror, the Issuing Office may require a certified or bank (cashier’s) check, letter of credit, or a performance bond conditioned upon the faithful performance of the contract by the Offeror. The required performance security must be issued or executed by a bank or surety company authorized to do business in the Commonwealth. The cost of the required performance security will be the sole responsibility of the Offeror and cannot increase the Offeror’s cost proposal or the contract cost to the Commonwealth.

Further, the Issuing Office will award a contract only to an Offeror determined to be responsible in accordance with the most current version of Commonwealth Management Directive 215.9, Contractor Responsibility Program.

## Final Ranking and Award

- After any best and final offer process conducted, the Issuing Office will combine the evaluation committee’s final technical scores, BDISBO’s final small diverse business participation scores, the final cost scores, and (when applicable) the domestic workforce utilization scores, in accordance with the relative weights assigned to these areas as set forth in this Part.

- The Issuing Office will rank responsible Offerors according to the total overall score assigned to each, in descending order.

- The Issuing Office must select for contract negotiations the Offeror with the highest overall score; PROVIDED, HOWEVER, THAT AN AWARD WILL NOT BE MADE TO AN OFFEROR WHOSE PROPOSAL RECEIVED THE LOWEST TECHNICAL SCORE AND HAD THE LOWEST COST SCORE OF THE RESPONSIVE PROPOSALS RECEIVED FROM RESPONSIBLE OFFERORS. IN THE EVENT SUCH A PROPOSAL ACHIEVES THE HIGHEST OVERALL SCORE, IT SHALL BE ELIMINATED FROM CONSIDERATION AND AWARD SHALL BE MADE TO THE OFFEROR WITH THE NEXT HIGHEST OVERALL SCORE.

- The Issuing Office has the discretion to reject all proposals or cancel the request for proposals, at any time prior to the time a contract is fully executed, when it is in the best interests of the Commonwealth. The reasons for the rejection or cancellation shall be made part of the contract file.

# WORK STATEMENT

## Objectives

### General

The mission of the UC Deputate is to provide temporary, partial income replacement to workers who are unemployed through no fault of their own. UC Benefits are paid through the UC Trust Fund, which is funded by employer and employee tax contributions. The administration of the UC program is primarily federally funded and regulated by the US Department of Labor (USDOL).

The DLI UC benefits and appeals legacy applications are critical to providing accurate and timely UC benefits to eligible individuals.

The DLI UC Ben Mod Project’s overall vision is to “Successfully implement a UC benefits system that permits excellent customer service, quality, and operational efficiencies, and is sustainable and adaptable to the future.”

### Specific

#### Solution

The intent of this procurement is to solicit proposals from qualified Offerors to acquire and implement a COTS/Application Framework that can be configured and customized to meet DLI’s unique state law, regulations, policy, and functional, non-functional and technical requirements. Through the contract resulting from this RFP, the selected Offeror will replace the UC benefits and appeals legacy applications, as identified in Appendix K, Current Business Application Software Environment, and implement a fully operational Solution that satisfies the functional, non-functional and technical requirements within this RFP.

The proposed Solution must:

- Be a COTS/Application Framework that can be configured and customized to meet DLI’s unique state law, policy, and business requirements.

- Have been successfully implemented in at least one state for the purpose of administering unemployment benefits programs.

- Be able to be integrated into DLI’s existing business and IT environment.

- Be upgradeable to mitigate technology obsolescence over time, improve functionality, and extendable to add new functionality.

- Utilize a software development lifecycle.

The Solution, when fully implemented, must:

- Process UC initial claims, continued claims, benefit payments, benefit charges, appeals, overpayments, and provide for adjudication, fund accounting, financial reporting, and federal and management reporting.

- Perform with high reliability, consistency, and accuracy.

- Be configurable, and upgradeable to meet DLI’s current requirements while also offering the flexibility to support future program needs.

### Project Goals and Objectives

In preparation for this effort, DLI has identified high-level goals and objectives for the UC Ben Mod Project.

Table 1: UC Benefits Modernization Project Goals and Objectives

| Goals | Objectives |
| --- | --- |
| - Enhance Customer Service | Provide customers with a comprehensive set of centralized self-service features Expand hours of system availability Collect data to perform automated processes |
| - Improve, Streamline, and Automate Business Processes | DLI and the CSG Project Management Office will identify opportunities utilizing proven best practices for improving and streamlining business processes Implement a system which provides streamlined and automated processes which enable DLI to meet or exceed federal performance measures |
| - Increase System Integrity | Design and implement a system to ensure data accuracy Design and implement a system to protect integrity and confidentiality of system data Design and implement a system to work with converted data Improve fraud detection efforts |
| - Successful Implementation of the UC Benefits Modernization System | Plan processes necessary to reduce risk for on time and on budget implementation Reduce cost of maintenance Increase productivity (e.g., claims, non-monetary) Design and implement a system to process “all” UC benefit and appeal cases, including, complex decisions or exceptions manually entered by a knowledge worker Ensure compliance with commonwealth and federal laws and regulations |
| - Implement a UC Benefits System that is sustainable by DLI to meet business and IT needs | Increase the self-service options available to business staff without the need for DLI IT support Utilize technology that DLI OIT can support, or, as to COTS software, for which support is commercially available Use software and hardware components that are scalable, adaptable, modular, and interoperable Provide four (4) system environments sufficient for maintaining the System |

## Nature and Scope of the Project

The nature of this project is to acquire and implement a fully operational Solution that will improve program efficiency and replace the UC benefits and appeals legacy applications, as identified in Appendix K, Current Business Application Software Environment.

### Background

DLI delivers unemployment compensation benefit payments to Pennsylvania’s unemployed workers. The UC program is a federal-state partnership based upon federal law, but administered by state law. The various federal laws set forth broad coverage provisions, some benefit provisions, the federal tax base and rate, and administrative requirements. Each state designs its own UC program within the framework of the federal requirements. Pennsylvania UC law and regulations are noted below.

- Pennsylvania Unemployment Compensation Law Act of 1936

- Pennsylvania Code Title 34, Part II, Subpart A, Chapters 61, 63, 65 and Part VI, Chapter 101

The existing UC system consists of multiple independent but integrated IT applications working together to perform UC functions. These IT applications are hosted on different hardware platforms.

The current legacy systems are a combination of technologies.  Parts of the systems run on IBM Mainframe hardware and use Assembler and COBOL as their development languages.  Other parts of the systems run on an Intel based platform and use Microsoft development languages. The current systems were incrementally constructed over time to support evolving needs that may have changed or are no longer valid. These legacy systems do not support many modern standard system capabilities, which limit the functionality available to staff, employers, and citizens. As legacy systems continue to age, there is increased risk of disruption of critical business operations, data corruption, and failure to deliver benefits within the federally established timeliness requirements.

An overview of the current systems, system architecture and technical infrastructure is provided in Appendix L, DLI OIT Current Infrastructure Environment.

Historical UC benefits and appeals system metrics and transaction volumes are provided for the Offeror’s reference in Appendix M, System Metrics.

A glossary of terms as it relates to the PA UC Benefits Modernization Project is provided for the Offeror’s reference in Appendix N, Glossary.

### DLI Organization

The DLI Organizations involved with this RFP include:

- UC Deputate

  - Office of UC Benefits Policy (OUCBP)

  - Office of UC Service Centers (OUCSC)

  - UC Board of Review (UCBR)

- Office of Information Technology (OIT)

  - Bureau of Business Application Development (BBAD)

  - Bureau of Enterprise Architecture (BEA)

  - Bureau of Enterprise Services (BES)

  - Bureau of Infrastructure and Operations (BIO)

A reorganization of DLI OIT is planned for the second quarter of 2016, which may result in some modifications to the OIT organizations listed above, and in Appendix O, DLI Organizational Overview.

Refer to Appendix O, DLI Organizational Overview and Appendix P, Project Governance for additional detail.

### Project Scope

The scope of the Solution is a full replacement of all UC benefits and appeals legacy applications, as identified in Appendix K, Current Business Application Software Environment.

The project scope consists of the following:

- Acquisition and installation of the COTS/Application Framework (Base System)

- Requirements traceability, validation, and gap analysis

- Solution design and development, including configuration and customization to meet DLI’s unique state law, regulations, policy, and functional, non-functional and technical requirements

- Data conversion and migration

- Testing – integration, system, security, capacity

- UAT support

- Implementation

- Scanning – document management

- Training support

- System documentation

- Source code escrow

- Warranty (Refer to Appendix A, Contract Terms and Conditions)

- Maintenance, operations and support, including post implementation enhancements and ongoing product upgrades

- Emergency preparedness, disaster recovery, business continuity

- Outgoing transition and turnover, including documentation and knowledge transfer

- Project management, initiation, planning, execution, closeout

#### Out of Scope

- DLI acknowledges that, with a COTS/application framework solution, existing business processes may require modification, where possible, in order to minimize customization and operate within the parameters of how the base solution functions.  However, the Offeror will not be required to perform business process re-engineering efforts.   Business process re-engineering, including organizational impact, staffing analysis, organizational structure, and management, will be conducted by DLI and is outside the scope of this RFP.

## Requirements

### Fully Operational System

#### Requirements

UC Benefits is a mission critical program that must deliver accurate, on-time unemployment compensation benefit services to claimants – the first time and every time. The Solution must have the operational capability to pay unemployment benefits, accurately and within the applicable time limits prescribed by Commonwealth and federal UC laws and regulations. Examples of high volume activities are processing claim applications and continued claims, calculating financial eligibility, and making timely payment of unemployment benefits. The Offeror must ensure the implemented Solution:

- Is fully operational.

- Meets all Commonwealth and federal laws and regulations.

- Meets the requirements of the Contract resulting from this RFP.

- Works with data converted from the legacy systems.

- Has a high degree of reliability, consistency and accuracy, enabling DLI to terminate the legacy systems.

- Will process all UC benefit and appeal cases, including complex decisions or exceptions manually entered by DLI Staff.

- Is sustainable and adaptable to the future, including law changes, operational efficiencies and enhanced customer service.

#### Offeror Response

- The requirements in Section IV-3.1.1 Requirements above must be addressed in the Management Summary (II-2).

### Solution Software

#### Requirements

- The Offeror must determine the appropriate licensing method (i.e. floating licenses, user based, etc.) for the Solution that is most advantageous to DLI.

- The Offeror on behalf of the Commonwealth, must acquire all software necessary to implement, maintain, operate and support the Solution for the life of the contract, in accordance with Section IV-3.7 Hardware and Software Requirements.

- Third party software licenses and the Offeror’s COTS software must be provided in accordance with Exhibit C to Appendix A, Contract Terms and Conditions for the Solution, and must permit third-party (e.g.; Commonwealth contractor) use of the software on behalf of the Commonwealth.  Third party software licenses must be commercially available so as to permit renewal upon substantially similar terms by the Commonwealth, as needed, after Contract termination or expiration, if not perpetual in duration. The Offeror’s COTS software must be provided under a license grant which is perpetual in duration.

- All customized portions of the fully operational system shall be considered “Developed Works” in accordance with Appendix A, Contract Terms and Conditions, Section 36, Ownership Rights

#### Offeror Response

- Describe the COTS/Application Framework (Base System), including product maturity (e.g., age, number of installations and users, history of releases, involvement of/impact to product users).

- Describe how the software will or can be used to meet the requirements of this RFP.

- Provide a list of third party software licenses anticipated to be necessary for the Solution including the vendor/company name, the software’s brand name, common acronym (if applicable), license type (paid, freeware, etc.) and duration,, dates of renewal, basic description of functionality, and operating system platform (e.g., the version of Windows, or ‘distribution name’ and version of Linux / UNIX).  Costs of these licenses must be provided in the Cost Matrix.

### Functional Requirements

#### Requirements

- The functional requirements are listed in Appendix R, Functional Requirements.

  - Appendix S, Use Cases 1 and Appendix S Use Cases 2 are being provided to the Offeror solely as supporting information and context in regard to the functional requirements contained in Appendix R, Functional Requirements.

  - Note: the terms ‘ability to’ and ‘functionality to’ are used interchangeably in Appendices Q and R and mean the same thing.

The functional requirements are categorized into functional areas as follows, in alphabetical order:

- Appeals

- Benefit Charging

- Benefit Payments

- Claimant Investigations

- Claims Intake

- Claims Maintenance

- Continued Claims/Certifications

- Employer Maintenance

- Federal Special Programs

- Financial/Monetary Determinations

- Interstate/Federal Programs

- Non-Monetary Determinations

- Overpayments

- Program Maintenance

- Reemployment

- Trust Fund Accounting

- UI Performs/Benefit Accuracy Measurement (BAM)

- UI Performs/Benefit Timeliness & Quality (BTQ) Non-Monetary

- UI Performs/Data Validation

- UI Performs/Federal Reporting

- UI Performs/Quality Appraisal Appeal

#### Offeror Response

The Offeror must respond to each Functional Requirement identified in Appendix R, Functional Requirements, using the instructions and information in the Appendix T, Requirements Response Instructions.

Note: The Offeror Responses required in the following Sections IV-3.3.3 through IV-3.3.24 are in addition to the Requirements Response spreadsheet required under Section IV-3.3.2 Offeror Response.

#### General Capabilities

##### IV-3.3.3.1 Requirements

- The Solution must meet all applicable state and federal laws, regulations, and policies.

- The Solution must provide streamlined and automated processes which enable DLI to meet or exceed US DOL federal performance standards.

- The Solution must provide features and functions to accurately and effectively process claims and benefit payments.

- The Solution must provide flexibility to effectively adapt to new, or changes to, state and federal laws, regulations and policies.

- The Solution must provide claim and benefit processing, including appeals functions.

- The Solution must provide a reliable, secure and comprehensive set of self-service functionality that centralizes the customer’s UC experience and reduces DLI staff intervention wherever possible.

  - Example: Claimants will establish, view and update demographic, claim, and other authorized information directly without involvement of agency representatives.

##### IV-3.3.3.2 Offeror Response.

- Describe, at a high level, ‘how’ the Solution meets the General Capabilities requirements above.

#### Appeals

The Appeals function includes receiving and processing appeals, scheduling hearings, rendering decisions, and processing court decisions for lower and higher authority appeals.

##### IV-3.3.4.1 Requirements

    - Refer to Appendix R, Functional Requirements.

##### IV-3.3.4.2 Offeror Response:

- Describe how appeals are initiated and managed.

- Describe how the Solution will track timeliness and aging of appeals at both levels of appeal.

- Describe how multiple related appeals can be managed.

- Describe the features for scheduling appeal hearings, including scheduling hearing officers, appellants, conference rooms and other resources.

- Describe the features for preparation and electronic storage of appeal decisions.

- Describe how the Solution processes appeal decisions, including automated claim update functionality.

- Describe the self-service functionality to be used by employers, claimants, and other authorized agents to submit, manage and self-administrate their appeal.

#### Benefit Charging

The Benefit Charging function identifies chargeable employers; requests information from an employer about the former worker’s reason for separation (if the employer was not afforded an opportunity to report the reason for separation when the initial claim was filed); determines the employer’s charges; and notifies the employer when their account has been charged. Employers may be relieved from benefit charges in certain circumstances.

##### IV-3.3.5.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.5.2 Offeror Response:

- Describe how the Solution identifies and calculates the benefit charge percentage of employers.

- Describe how the Solution tracks benefit charges based on employer type and claim types.

- Describe how the Solution manages Relief from Charge requests.

- Describe how the Solution manages Relief from Charge requests that are dependent on determination of the separation issue.

- Describe how the Solution adjusts benefit charges when the chargeable amount has changed (e.g. an overpayment is established, claimant eligibility determination is issued).

#### Benefit Payments

The Benefit Payments function produces payments to claimants based on the continued claims certification filed. Payments are made for the appropriate program under which the claimant should be paid benefits. The claimant’s weekly benefit payment equals the difference between the weekly benefit rate (WBR) and adjustments and deductions/diversions.

##### IV-3.3.6.1 Requirements

A.	Refer to Appendix R, Functional Requirements.

##### IV-3.3.6.2 Offeror Response:

- Describe how the benefit payment process will accurately calculate, including reported earnings and overpayment offsets, the disbursement amount.

- Describe how the Solution determines if a week is payable.

- Describe how the Solution detects any outstanding issues that should prevent the claimant from being paid automatically.

- Describe how the Solution ensures payments are issued timely.

- Describe how the Solution will maintain a history of benefits paid, including adjustments to previously paid weeks and the account balances for the claim.

#### Claimant Investigations

The Claimant Investigations function identifies, investigates, manages and stores information regarding potential fraudulent application for, or collection of, UC benefits.

##### IV-3.3.7.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.7.2 Offeror Response:

- Provide an overview of UC fraud and integrity features and functions.

- Describe the conditions used to identify potential fraud and how the associated claimants or claims are tracked and reported.

- Describe functionality (including cross-matches) used to confirm eligibility and detect potential fraud, including configurations to establish thresholds for downstream processes.

- Describe how the Solution detects claimants that are high risk for fraud.

- Describe how potential fraud associated with multiple claimants or claims is captured and managed.

#### Claims Intake

The Claims Intake function provides the ability for an individual to submit an application for unemployment compensation when fully unemployed, or employed less than full-time. Initial claims, which include new, additional, reopen, and transitional claims, are determined based on federal guidelines. These claims may be submitted through internet application, call centers, or, under certain circumstances, by paper application.

##### IV-3.3.8.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.8.2 Offeror Response:

- Describe the claim intake features, functions and rules that facilitate the proper establishment of initial claims.

- Describe how the Solution supports proper establishment of initial claims through self-service features available to claimants.

- Describe how the Solution ensures that a claimant is filing the correct claim type.

- Describe how the Solution prevents program type overlap and potential overpayment of benefits.

- Describe features and functions that will allow claimants to securely initiate and manage their accounts, claims and benefits.

- Describe how the Solution will manage and present specific Claims Intake questions related to a UC program, information on file or claimant's response to a prior question.

- Describe language capabilities, such as Spanish, for the self-service function.

#### Claims Maintenance

The Claims Maintenance function receives, processes, and stores changes to claim information to maintain a claim. These changes include but are not limited to claimant address, preferred method of contact, benefit payment method, and income tax withholding elections.

##### IV-3.3.9.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.9.2 Offeror Response:

- Describe what actions a claimant can take via self-service.

- Describe how self-service updates will be processed, including any edits and staff intervention needed.

- Describe the Solution’s claims maintenance features.

#### Continued Claims/Certifications

The Continued Claims/Certifications function allows the claimant to claim weekly benefits for all UC programs (regular UI, federal emergency compensation, state extended benefits, Trade Readjustment Allowance, Disaster Unemployment Assistance). Continued claims are filed via Internet, Interactive Voice Response (IVR), and, under certain circumstances, call center and paper mail claims.

##### IV-3.3.10.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.10.2 Offeror Response:

- Describe how the Solution supports proper establishment of continued claims through self-service features available to claimants, including IVR.

- Describe how the Solution will determine the correct program type and eligible weeks available for certification.

- Describe how continued claims are held until claim issues are resolved.

- Describe how the Solution maintains an accessible history of certification answers/responses.

- Describe how the Solution will manage and present specific Continued Claims/Certification questions related to a UC program, information on file, or claimant's response to a prior question.

#### Employer Maintenance

The Employer Maintenance function receives, processes, and stores employer information to support the benefit processes. The employer record includes but is not limited to, employer mailing addresses, employer location addresses, employer trade names, and employer points of contact for information requests (e.g., separation, earnings, and benefit charges).

##### IV-3.3.11.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.11.2 Offeror Response:

- Describe the process of identifying the correct separating employer during the claims process, including separating employers who are not in the base year.

- Describe the process of storing and managing employer information that can be used for one specific claim or across multiple claims.

- Describe the process of storing and managing mass layoff information so that it is associated with incoming claim applications.

#### Federal Special Programs

The Federal Special Programs, also referred to as Benefits Special Programs, (BNSPLPGM) in Appendix R, Functional Requirements, function includes managing special UC programs to determine under which program an individual has potential entitlement at the point of intake. Such programs include Trade Readjustment Allowances (TRA), Disaster Unemployment Assistance (DUA), Federal-State Extended Benefits (EB), and other temporary Federal extended and emergency benefits.

##### IV-3.3.12.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.12.2 Offeror Response:

- Describe how the Solution determines the correct program type for which the claimant is eligible.

- Describe how the Solution will test federal programs claims for UC eligibility.

#### Financial/Monetary Determinations

The Financial/Monetary Determinations function establishes a claimant’s financial entitlement for benefits. A claimant’s financial entitlement is determined using wages, credit weeks and employment history during the base year. A worker must have earned a certain amount of wages and have worked a certain amount of time during the base year to qualify to receive UC benefits.

This function also includes redeterminations of financial eligibility that will occur when a wage investigation is completed; additional wages or credit weeks are added; wages or credit weeks are removed; or due to various other reasons.

##### IV-3.3.13.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.13.2 Offeror Response:

- Describe how the Solution will ensure proper calculation of financial eligibility.

- Describe how the Solution will record wages and credit weeks used to establish a claim in Pennsylvania or another state.

- Describe how the Solution interfaces with internal and external systems to support the financial determination process.

- Describe how the Solution will enforce finality and allow for exceptions when appropriate.

#### Interstate/Federal Programs

The Interstate/Federal Programs functions include agent and liable state processes associated with interstate claims and combined wage claims. Unemployment compensation claims for ex-service members (UCX) and federal employees (UCFE) are also included in this functional area.

##### IV-3.3.14.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.14.2 Offeror Response:

- Describe how the Solution interacts with Interstate Connection Network (ICON), including automated interactions.

- Describe how the Solution tracks and maintains a history of interactions with ICON.

#### Non-Monetary Determinations

The Non-Monetary Determinations function includes identifying issues, gathering facts, rendering determinations, and storing information to support a non-monetary determination. To qualify each week for unemployment compensation, a worker must have been unemployed through no fault of his own, must be able and available for work, and actively seeking work.

##### IV-3.3.15.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.15.2 Offeror Response:

- Describe how the Solution will identify claim issues.

- Describe the Solution’s adjudication functionality, including automated adjudication functionality.

- Describe the Solution’s scheduling capability for adjudication.

- Describe how non-monetary caseloads and assignments are managed.

- Describe the Solution’s fact-finding functionality, including self-service features for collecting information from claimants regarding claim eligibility.

- Describe how the Solution will enforce finality and allow for exceptions when appropriate.

- Describe how the Solution issues and processes determinations, including any automated claim update functionality.

#### Overpayments

The Overpayments function includes identifying, classifying, establishing, collecting, and managing benefits that are overpaid to a claimant.

##### IV-3.3.16.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.16.2 Offeror Response:

- Describe the processes that detect and calculate overpaid benefits.

- Describe how the Solution issues and processes overpayment determinations, including any automated claim update functionality.

- Describe how the Solution maintains history of overpayments/debts.

- Describe how the Solution calculates overpayment offsets/deductions, including when a claimant has overpayment balances with different classifications and different program types.

- Describe how the Solution manages legal action taken on an overpayment (e.g. lien, prosecution, bankruptcy).

- Describe how the Solution will write-off overpayments pursuant to certain established criteria.

#### Program Maintenance

The Program Maintenance function includes adding and maintaining programs related to UC. The Federal government may implement new programs, extend current programs, or provide maintenance information for existing programs. In addition, policies may be adopted which require the DLI to update existing program information.

##### IV-3.3.17.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.17.2 Offeror Response:

- Describe how the Solution is able to handle existing, as well as new or future, extended benefit program types along with their associated eligibility, monetary and payment overlap rules.

- Describe how the Solution is able to quickly and efficiently implement new and future extended benefit and additional payment types including associated processing rules.

- Describe how the Solution will enable business staff to establish, test and support the creation or modification of a program type.

#### Reemployment

The Reemployment function identifies claimants who are most likely to exhaust benefits for participation in reemployment services in order to expedite their return to work. The reemployment function categorizes the claimants, and notifies the reemployment services staff of the claimant’s identity. This function aids the claimant and DLI staff in managing the delivery of services and tracks the claimant’s participation to ensure an issue is created if the claimant fails to participate in mandatory services.

##### IV-3.3.18.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.18.2 Offeror Response:

- Describe how the Solution will identify claimants that are likely to exhaust benefits.

- Describe how the Solution will notify reemployment services of the identified claimant's identity.

- Describe how the Solution will create an issue (e.g. if there is a failed action).

#### Trust Fund Accounting

The Trust Fund Accounting function maintains and reconciles DLI financial accounts, prepares data to request UI trust fund drawdowns from the US Treasury, and prepares and maintains the federally required forms to report UI financial transactions for the benefit payment, clearing, and state unemployment trust fund accounts.

##### IV-3.3.19.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.19.2 Offeror Response:

- Provide an overview of the Solution’s financial management features and functions.

- Describe how detailed and summary trust fund accounting transactions will be viewable for current and historical review and evaluation.

- Describe how the Solution will adhere to Generally Accepted Accounting Principles (GAAP), Government Accounting Standards Board (GASB) and Federal Accounting Standards Advisory Board (FASB) accounting standards and other pronouncements.

#### UI Performs/Benefit Accuracy Measurement (BAM)

The UI Performs/Benefit Accuracy Measurement (BAM) function investigates the accuracy of paid claims, claims denied based on financial (monetary) determinations, and claims denied based on non-monetary determinations. BAM consists of two programs: the Paid Claims Accuracy (PCA) and Denied Claims Accuracy (DCA). The state selects a small sample based on a key week and creates a data collection instrument (DCI) for each sample case. BAM case results are entered into the USDOL’s SUN System.

##### IV-3.3.20.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.20.2 Offeror Response:

- Describe how the Solution generates the BAM sample data.

- Describe how the Solution manages BAM cases.

#### UI Performs/BTQ Non-Monetary

The UI Performs/Benefits Timeliness and Quality (BTQ) function evaluates performance with respect to both quality and timeliness of non-monetary determinations.  This function involves the extraction of samples of non-monetary determinations, creating  sample cases for review, and populating skeletal items in a data collection instrument (DCI) for each sample case.

##### IV-3.3.21.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.21.2 Offeror Response:

- Describe how the Solution identifies samples for the BTQ non-monetary review.

- Describe how the Solution extracts the data required to perform the BTQ non-monetary review.

#### UI Performs/Data Validation

The UI Performs/Data Validation (DV) function verifies that data and workload counts used for budgetary allocation, performance measurement, and economic analyses are correct. This function includes processes for report validation, data element validation, and a quality sample validation for non-monetary determinations and lower authority appeals.

##### IV-3.3.22.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.22.2 Offeror Response:

- Describe how the Solution identifies samples for the Data Validation process.

- Describe how the Solution extracts the data required to perform the Data Validation.

#### UI Performs/Federal Reporting

The UI Performs/Federal Reporting function generates the federally required reports for all areas of UI. The USDOL requires states to submit Employment and Training Administration (ETA) reports. The reports are transmitted electronically weekly, monthly, quarterly or annually under the Unemployment Insurance Required Reports (UIRR) in the USDOL Federal SUN System.

##### IV-3.3.23.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.23.2 Offeror Response:

- Describe how the Solution generates USDOL ETA mandated reports accurately, efficiently, and in a timely manner as described in the latest ETA handbooks and guidance.

#### UI Performs/Quality Appraisal Appeal

The UI Performs/Quality Appraisal Appeal function measures the timeliness and quality of appeals against federally established minimum criteria. Case scores are entered into the Federal SUN System and transmitted to the USDOL.

##### IV-3.3.24.1 Requirements

- Refer to Appendix R, Functional Requirements.

##### IV-3.3.24.2 Offeror Response:

- Describe how the Solution identifies samples for the Quality Appraisal Appeal process.

- Describe how the Solution extracts the data required to perform the Quality Appraisal Appeal process.

- Describe how the Solution will manage the selected cases.

### Non-Functional and Technical Requirements

#### IV-3.4.1 Tool Implementation Description

DLI has a standard set of tools that are described in Appendix U, DLI Shared Product Standard Environments.  It is suggested that the Offeror’s Solution use these standard tools to implement functionality provided by these standard tools; however, DLI understands that in some cases that may not be possible.

#### IV-3.4.2 Requirements

- The high level and detailed requirements are described in Appendix V, Technical and Non-Functional Requirements.

The non-functional requirements are categorized as follows, in alphabetical order:

- Bulk Transactions

- Business Rules

- Case Management

- Correspondence

- Data Management

- Document Capture

- Documents and Media

- General Reporting

- Help

- Imaging

- Notes

- Record Retention

- Scheduling

- Search Capability

- Security

- System Audit

- System Interfaces

- Training

- User Experience

- User Interfaces

- Workflow

The technical requirements are categorized as follows, in alphabetical order:

- Business Continuity

- Error Handling

- System and Software Architecture

- System Considerations

- System Documentation and Turnover

- System Operating Environment

#### IV-3.4.3 Offeror Response:

The Offeror must respond to each Technical and Non-Functional requirement identified in Appendix V, Technical and Non-Functional Requirements, using the instructions and information in the Appendix T, Requirements Response Instructions.

Note: The Offeror Responses required in the following Sections IV-3.4.4 through IV-3.4.29 are in addition to the Requirements Response spreadsheet required under Section IV-3.4.3 Offeror Response.

#### IV-3.4.4 Bulk Transactions

Bulk transactions is the processing of automated and manually scheduled batch processing, sending and receiving of data files through the Solution in a secure method.

WebMethods is the DLI standard for batch processing.

##### IV-3.4.4.1 Requirements

- The Solution must implement the bulk transaction requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.4.2 Offeror Response:

- Describe how the Solution will meet the bulk transaction requirements, as defined in Appendix V, Technical and Non-Functional Requirements using WebMethods.

- If the Offeror is proposing to use something other than WebMethods, the Offeror must:

  - Describe how the proposed product will meet the requirements for bulk transactions, as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

  - Describe the advantages, if any, to the Offeror’s proposed product.

#### IV-3.4.5 Business Continuity

Business Continuity is defined as the capability of the organization to continue delivery of products or services at acceptable predefined levels following a disruptive incident.

##### IV-3.4.5.1 Requirements

- The Solution must implement the business continuity requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.5.2 Offeror Response

- None Required.

#### IV-3.4.6 Business Rules

Business rules and business rule sets are statements or conditions that help guide actions and activities of an organization. Conditions, constraints, and other criteria included in business rules help inform decisions. Business rules provide parameters related to what actions may or may not be performed based on existing conditions.

##### IV-3.4.6.1 Requirements

- The Solution must implement the business rule requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.6.2 Offeror Response:

- Describe how the Solution will meet the business rule requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support business rule requirements, the Offeror must:

- Describe how the proposed product will meet the requirements for business rules as defined in Appendix V, Technical and Non-Functional Requirements.

- Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.7 Case Management

Case management relates to the assignment/reassignment of one or more Agency Staff to a case. A case is a collection of related information (e.g., case details, documents) that is logically grouped and may be prioritized as needed.  Information may be grouped for a particular reason (e.g. by claimant) which requires additional staff involvement such as a non-monetary determination or appeal. It also includes the automated and manual maintenance of the case status to reflect changes throughout the lifecycle of the case.

In addition to cases that are created for a particular claimant, there are claim events that are a logical collection of cases that are related to a given event. For example, a mass separation claim event may be tracked by Agency Staff so that they can see the status of all the related cases for a given mass separation.

##### IV-3.4.7.1 Requirements

- The Solution must implement the case management requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.7.2 Offeror Response:

- Describe how the Solution will meet the case management requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support case management requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for case management as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.8 Correspondence

Correspondence is the generation of communication meant for external users in the form of letters, notices, and forms based on predefined templates with paper and electronic communications as output.

##### IV-3.4.8.1 Requirements

- The Solution must implement the correspondence requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.8.2 Offeror Response:

- Describe how the Solution will meet the correspondence requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- Describe how correspondence is generated, distributed and stored for future reference.

- If the Offeror is proposing to use a product to support correspondence requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for correspondence as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.9 Data Management

Data management is the development, execution and supervision of plans, policies, programs and practices that control, protect, deliver and enhance the value of data and information assets.

Microsoft SQL Server 2014 is the DLI standard for databases.

##### IV-3.4.9.1 Requirements

- The Solution must implement the data management requirements defined in Appendix V, Technical and Non-Functional Requirements.

- UC data must be protected, secured, properly validated and easily accessible when authorized.

- The Solution must include a robust and structured approach for storing, processing, and managing UC and related program data across processing life cycles.

- The production database must be tuned to ensure that transaction processing occurs efficiently. The reporting database must be tuned for the development of reports and ensure that reporting needs do not impact the production database.

##### IV-3.4.9.2 Offeror Response:

- Describe how the Solution will meet the data management requirements, as defined in Appendix V, Technical and Non-Functional Requirements using Microsoft SQL Server 2014.

- If the Offeror is proposing to use something other than Microsoft SQL Server 2014, the Offeror must:

  - Describe how the proposed product will meet the requirements for Data Management as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

  - Describe the advantages, if any, to the Offeror’s proposed product.

#### IV-3.4.10 Document Capture

The Offeror must provide document capture functionality. The document capture functionality may be either contained within, or integrated with, the UC Benefits Modernization System, dependent upon the Offeror’s Solution. The purpose of the document capture functionality is to have the Offeror provide a document imaging solution that includes document capture, validation of the electronic version of captured documents, electronic document workflow, document capture reporting, and integration with the UC Benefits Modernization System.

When an image of a document is created, a copy of the image will be stored. Depending on the document type, information may need to be extracted from the stored image using Optical Character Recognition (OCR).  In these cases, there will need to be an overall process to ensure that the extracted data is an accurate representation of the data that was within the imaged document. After an image is created, additional actions may be triggered, including but not limited to integrated workflow and case management in the UC Benefits Modernization System. These actions may be based on the storage of an image of the document or by successful extraction of data by the document capture functionality.

As part of the document capture functionality, the Offeror will need to establish document processing centers consisting of multiple locations for daily operation equipped to perform the conversion of paper documents submitted for the processing of UC benefits and appeals, as well as, managing content that is incorporated into the document capture functionality via distributed scan stations, fax and email. The document processing centers will serve as the entry point for the majority of documents required and used by DLI. DLI will be responsible for managing the processing of documents.

DataCap is the DLI standard for document capture.

##### IV-3.4.10.1 Requirements

- The Offeror must implement the document capture requirements defined in Appendix V, Technical and Non-Functional Requirements.

- The Offeror must design, develop, test and deploy the document capture components that integrate with the UC Benefits Modernization System.

- The document capture functionality must support one document processing center for each UCSC field site (seven) and three (3) for the DLI building.

- The Offeror must specify, using Appendix W, DLI Offeror Proposed Software and Hardware, all necessary infrastructure hardware and software necessary to implement and operate the document capture functionality. Such infrastructure includes but is not limited to scanning hardware and software, operating systems, development tools and imaging solutions.

- The Offeror must prepare, provide and update documentation for the document capture components in accordance with Section IV-3.11, System Documentation.

- The Offeror must conduct user and technical training on the operation and maintenance of the document capture functionality and components.

- The Offeror must ensure speed and accuracy in inputting and distributing content as defined within this section.

- The Offeror must provide verification ensuring zero (0) loss of scanned documents.

- The document capture functionality must meet the following minimum performance standards:

  - Allows for exception handling procedures in the document capture functionality to achieve a daily ninety-eight percent (98%) confidence rate of index accuracy.

  - Able to produce clear optimum images that are readable to a degree of equal or greater quality than the original document.

  - Allows for verification and legibility of all scanned images before inputted to the UC Benefits Modernization System.

  - Allows electronically submitted documents to be available to staff members within four (4) hours or less.

  - Allows scanned documents to be available to staff members within 24 hours of receipt.

  - Scans all electronic documents received for virus, spyware and malware to ensure the security of the document capture components and the UC Benefits Modernization System.

##### IV-3.4.10.2 Offeror Response:

- Describe how the Solution will meet the document capture requirements, as defined in Appendix V, Technical and Non-Functional Requirements using DataCap.

- If the Offeror is proposing to use something other than DataCap, the Offeror must:

- Describe how the proposed product will meet the requirements for document capture, as defined in Appendix V, Technical and Non-Functional Requirements.

- Describe how the proposed product is or will be integrated with the Solution.

- Describe the advantages, if any, to the Offeror’s proposed product.

- Describe the architectural approach used to implement the document capture functionality.

- Describe the approach for integrating the document capture functionality with the UC Benefits Modernization System.

- Describe the alignment with applicable DLI standards as defined in Appendix U, DLI Shared Product Standard Environments; and if any deviations from DLI standards are employed, how it will function within DLI environment.

- The Offeror must complete Appendix W, DLI Offeror Proposed Software and Hardware, to provide specifications for all hardware and software required to implement, operate and maintain the document capture components.

- The Offeror must provide a high level architecture summary (including diagrams) that demonstrates the relationship between the hardware and software components that make up the document capture functionality. The architecture summary must show how the document capture functionality integrates with the hardware and software components in the UC Benefits Modernization System. The summary should include all hardware and software utilized by the document capture functionality.

#### IV-3.4.11 Documents and Media

Documents and Media relate to the storage, transmission, version history, and alerts for the supported types of content (e.g., documents, images, audio files) within the Solution.

FileNet is the DLI standard for document management (See Appendix X, DLI FileNet Installation for Enterprise Content Management for additional information). Cover Your Assets (CYA) is the DLI standard for coordinating data and file backups of FileNet. Dragon Naturally Speaking and Olympus are the DLI standards for voice recordings.

##### IV-3.4.11.1 Requirements

- The Solution must implement the documents and media requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.11.2 Offeror Response:

- Describe how the Solution will meet the documents and media requirements, as defined in Appendix V, Technical and Non-Functional Requirements, using FileNet.

- If the Offeror is proposing to use something other than FileNet, the Offeror must:

  - Describe how the proposed product will meet the requirements for documents and media as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

  - Describe the advantages, if any, to the Offeror’s proposed product.

#### IV-3.4.12 Error Handling

Error handling refers to the anticipation, detection, and resolution of programming, application, and communications errors. Specialized programs, called error handlers, are available for some applications. The best programs of this type prevent errors if possible, recover from them when they occur without terminating the application, or (if all else fails) gracefully terminate an affected application and save the error information to a log file.

##### IV-3.4.12.1 Requirements

- The Solution must implement the Error Handling requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.12.2 Offeror Response:

- Describe how the Solution will meet the Error Handling requirements, as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support Error Handling requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for Error Handling as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.13 General Reporting

General reporting is the management and generation of pre-defined and ad-hoc reports. This includes management and use of business analysis tools used within the Solution.

Business Objects is the DLI standard for reporting.

##### IV-3.4.13.1 Requirements

- The Solution must implement the general reporting requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.13.2 Offeror Response:

- Describe how the Solution will meet the general reporting requirements, as defined in Appendix V, Technical and Non-Functional Requirements using Business Objects.

- If the Offeror is proposing to use something other than Business Objects, the Offeror must:

  - Describe how the proposed product will meet the requirements for General Reporting as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

  - Describe the advantages, if any, to the Offeror’s proposed product.

#### IV-3.4.14 Help

Help includes business process specific and role-based help to those using the Solution.

##### IV-3.4.14.1 Requirements

- The Solution must implement the help requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.14.2 Offeror Response:

- Describe how the Solution will meet the help requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support help requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for help as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.15 Imaging

Imaging is the capture, indexing, and retrieval of incoming images and scanned documents for the Solution.

FileNet is the DLI standard for document management used to store images.

##### IV-3.4.15.1 Requirements

- The Solution must implement the imaging requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.15.2 Offeror Response:

- Describe how the Solution will meet the imaging requirements as defined in Appendix V, Technical and Non-Functional Requirements using FileNet.

- If the Offeror is proposing to use something other FileNet, the Offeror must:

  - Describe how the proposed product will meet the requirements for imaging as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

  - Describe the advantages, if any, to the Offeror’s proposed product.

#### IV-3.4.16 Notes

Notes are the capture and retrieval of user entered and system created notes/annotations. Examples of system generated notes include receipt of a document through the document capture functionality, correspondence sent by the system, the status of workflow tasks associated with a case or Interstate Connection Network (ICON) requests and responses.

##### IV-3.4.16.1 Requirements

- The Solution must implement the notes requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.16.2 Offeror Response:

- Describe how the Solution will meet the notes requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support notes requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for notes as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.17 Record Retention

Record retention ensures compliance with Commonwealth and federal policies of data retention and ensures data integrity is maintained when these policies are implemented.  Refer to Appendix Y, Records Retention Policy for details on the current UC benefits and appeals record retention policies.

##### IV-3.4.17.1 Requirements

- The Solution must implement the record retention requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.17.2 Offeror Response:

- Describe how the Solution will meet the record retention requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support record retention requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for record retention as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.18 Scheduling

Scheduling provides the ability to schedule user events that relate to system objects and calendar information, including appointments.

##### IV-3.4.18.1 Requirements

- The Solution must implement the scheduling requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.18.2 Offeror Response:

- Describe how the Solution will meet the scheduling requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support scheduling requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for business scheduling as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.19 Search Capability

Search capability provides the ability to search and find specific data in the system that is within the record retention period.

##### IV-3.4.19.1 Requirements

- The Solution must implement the search requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.19.2 Offeror Response:

- Describe how the Solution will meet the search requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support search requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for search as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.20 Security

- Security ensures that the system’s critical assets are protected by authenticating users and controlling the access that authenticated users have to critical assets through authorization.

- Authentication for the Solution is controlled by the Commonwealth. Enterprise security resources will be used to manage credentials for the network, servers, and workstations that support the Solution. SiteMinder and Active Directory are used to manage authentication for all system components. There are three (3) Active Directory repositories: Managed, Self-Registration (also called Keystone ID) and Commonwealth of Pennsylvania (CWOPA). Managed is for employers, Self-Registration for claimants, and CWOPA for staff.

- Authorization should be handled by the Solution.

- Information about the DLI enterprise security is included in Appendix Z, Identity and Access Management (IAM) Infrastructure and Appendix AA, DLI Enterprise Security Standards and Requirements.

- Refer to the following appendices for additional information on DLI Security policies:

- Appendix BB, DLI OIT Policy C-340, IT System Administration Guidelines for Non-Commonwealth Employees or Consultants

- Appendix CC, SEC 005 Policy Identification and Authentication of Users on New DLI Computer Systems

- Appendix DD, DLI OIT Policy C-306, Application Access Control

- Appendix EE, DLI OIT Policy C-320, Data Encryption Standards

- Appendix FF, Computer Resources User Agreement (for) Non-Commonwealth Employees

- Appendix GG, SEC 001 Personally Identifiable Information Storage and Transfer updated 2016

##### IV-3.4.20.1 Requirements

- The Solution must implement the security requirements defined in Appendix V, Technical and Non-Functional Requirements.

- The Solution must conform to DLI security policies as per Appendix Z, Identity and Access management (IAM) Infrastructure, and Appendix AA, DLI Enterprise Security Standards and Requirements.

- The Solution’s security must be integrated with the Commonwealth authentication.

- SiteMinder and Active Directory must be used to manage authentication for all system components.

- Custom authorization must be built within the Solution and integrated with the enterprise authentication.

- The Offeror must ensure that the Solution provides for the safeguarding of data and must incorporate features for maintaining program integrity.

- In the event of an audit, the Offeror must provide access to system documentation or other requested materials.

- The Offeror must ensure that they are implementing the appropriate system security and following secure processes throughout the system development life cycle (SDLC).

- The implementation of these technical, operational and management security requirements must be periodically documented in accordance with federal standards to ensure that they are being met.

##### IV-3.4.20.2 Offeror Response:

- Describe the Offeror’s Security Architecture with specific details on how the Solution will meet the requirements of integrating with three distinct Active Directory repositories and how the Solution will distinguish between the three distinct user types.

- Describe how the Solution will meet the authorization requirements per Appendix V, Technical and Non-Functional Requirements, and Appendix Z, Identity and Access Management (IAM) Infrastructure.

#### IV-3.4.21 System Architecture

System architecture is the conceptual model that defines the structure, behavior, and views of the system.

##### IV-3.4.21.1 Requirements

- The Solution must use technologies, standards and methodologies in its system architecture that are based on current industry best practices and in accordance with the core objectives of the Solution:

    - Stability

    - Sustainability

    - Affordability

    - Configurability

    - Maintainability

- The Solution’s architecture must minimize total cost of ownership, including third party products.

- The architecture must provide third party modularity. In the event a third party product should become obsolete (i.e., no longer providing security updates) prior to deployment into the production environment, the Offeror must bear all costs of switching to a different solution, except for licensing costs of the new product.

- The architecture must be developed using best practices for interfaces, design patterns and other principles of Object Oriented Development.

- The architecture must utilize standard protocols in order to achieve maximum interoperability with current and potential future systems and system components. This also includes interoperability with COTS solutions and other solutions that use standard protocols.

- The architecture must be built in a logical, modular fashion, with modules supporting discrete functions. Each module may require its own configuration, so requirements must be carefully considered when custom modules are developed.

- DLI and their designees must have, at all times throughout the life of the project, the right and ability to access and review the architecture and design documentation for comparison to all Contract requirements to ensure conformance to system architecture requirements and subsequent agreed-upon configuration or design.

- The Solution should be able to run in any environment designated by DLI. The designated environment may be located within DLI facilities, within Commonwealth facilities or a designated third party.

##### IV-3.4.21.2 Offeror Response

- Describe the architecture of the Solution, including the technologies used to build the core system and how these technologies will address the core objectives in the requirements section above.

#### IV-3.4.22 System Audit

System Audit relates to maintaining an audit trail of activity in the system, logging interface transmissions and logging security events.

##### IV-3.4.22.1 Requirements

- The Solution must implement the system audit requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.22.2 Offeror Response:

- Describe how the Solution will meet the system audit requirements, as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support System Audit requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for system audit as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

#### IV-3.4.23 System Considerations

System considerations refer to requirements that affect the Offeror’s Solution as a whole.  These include requirements such as data considerations and maintenance considerations.

##### IV-3.4.23.1 Requirements

- The Solution must implement the system considerations requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.23.2 Offeror Response

- None required.

#### IV-3.4.24 System Documentation and Turnover

System documentation refers to the collection of documents that describes the requirements, capabilities, limitations, design, operation, and maintenance of a system, such as communications, computing, or information processing.

##### IV-3.4.24.1 Requirements

- The Solution must implement the system documentation and turnover requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.24.2 Offeror Response

- None required.

#### IV-3.4.25 System Interfaces

System interfaces relates to communication with systems that share data and the mechanism for this data sharing. (Refer to Appendix HH, Interfaces.)

WebMethods is the DLI standard for system integration.  MoveIt is the DLI standard for file transfers.  Microsoft SQL Server Integration Services (SSIS) is the DLI standard for data conversion and the extraction, transformation and loading of data (ETL).

QDirect is the DLI standard for print management.

##### IV-3.4.25.1 Requirements

- The Solution must implement the system interface requirements defined in Appendix V, Technical and Non-Functional Requirements.

- The Offeror must develop detailed solution interface design and configuration documents as part of Detailed Solution and Interface Design described in Section IV-4.3 Solution Design.

##### IV-3.4.25.2 Offeror Response:

- Describe how the Solution will meet the system interface requirements, as defined in Appendix V, Technical and Non-Functional Requirements, using WebMethods, MoveIT, and Microsoft SQL Server Integration Services.

- If the Offeror is proposing to use something other than WebMethods, MoveIT, and Microsoft SQL Server Integration Services, the Offeror must:

- Describe how the proposed product will meet the requirements for System Interfaces as defined in Appendix V, Technical and Non-Functional Requirements.

- Describe how the proposed product is or will be integrated with the Solution.

- Describe the advantages, if any, to the Offeror’s proposed product.

- Describe how the Offeror will use QDirect in their Solution to integrate with high volume printers.  If the Offeror is proposing to use something other than QDirect, the Offeror must:

    - Describe how the proposed product will meet the printing requirements as defined in Appendix V, Technical and Non-Functional Requirements.

    - Describe how the proposed product is or will be integrated with the Solution.

    - Describe the advantages, if any, to the Offeror’s proposed product.

#### IV-3.4.26 System Operating Environment

The system operating environment requirements describe the characteristics of the operating environment that must be met to successfully operate the Offeror’s Solution. These include availability, maintenance periods, response time, etc.

##### IV-3.4.26.1 Requirements

- The Solution must implement the system operating environment requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.26.2 Offeror Response

- None required.

#### IV-3.4.27 Training

Training for DLI project team members and technical overview sessions as defined in Section IV-4.10.2 Technical Overview Sessions, as well as support for DLI in its preparation and delivery of user training is expected. In addition, user and technical training on the operation and maintenance of the document capture functionality/components should be planed for, developed and provided by the Offeror.

##### IV-3.4.27.1 Requirements

A.	The Offeror must implement the training requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.27.2 Offeror Response

- None required - See Section IV-4.10 Training Support.

#### IV-3.4.28 User Experience and User Interfaces

User experience is the usability, accessibility and interaction with the system for internal/external users (e.g., user preference configuration, system navigation).

User interfaces are the methods (e.g., internet, IVR, fax) by which a user can interact with the system.

Self-service for claimants and employers allows claimants and employers to access system functionality.

Refer to Appendix II, DLI Accessibility Requirements.

##### IV-3.4.28.1 Requirements

- The Solution must be a web application(s) supporting, at a minimum, current versions of Microsoft Internet Explorer, Google Chrome and Safari Web browsers.

- The Solution must, at a minimum, support the L&I Accessibility Requirements, in Appendix II, DLI Accessibility Requirements.

- The Solution must implement the user experience requirements defined in Appendix V, Technical and Non-Functional Requirements.

- The Solution must implement the user interface requirements defined in Appendix V, Technical and Non-Functional Requirements.

- The Solution design must be approved by the DLI to ensure it follows branding standards.

##### IV-3.4.28.2 Offeror Response:

- Describe how the Solution will meet the user experience requirements, as defined in Appendix V, Technical and Non-Functional Requirements.

- Describe how the Solution will meet the user interfaces requirements, as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support user experience and user interfaces requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for user experience and user interfaces as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

- Describe how the Solution provides self-service access (e.g. features, user interfaces) to claimants and employers.

- Identify the required hardware and/or software necessary for Agency staff and self-service users to use the Solution, including any operating system or browser requirements, using Appendix W, Offeror Proposed Software and Hardware.

#### IV-3.4.29 Workflow

Workflow is the management, definition, and execution of a series of tasks that coordinate activities between the system and users.

##### IV-3.4.29.1 Requirements

- The Solution must implement the workflow requirements defined in Appendix V, Technical and Non-Functional Requirements.

##### IV-3.4.29.2 Offeror Response:

- Describe how the Solution will meet the workflow requirements as defined in Appendix V, Technical and Non-Functional Requirements.

- If the Offeror is proposing to use a product to support workflow requirements, the Offeror must:

  - Describe how the proposed product will meet the requirements for workflow as defined in Appendix V, Technical and Non-Functional Requirements.

  - Describe how the proposed product is or will be integrated with the Solution.

### System Development Approach

DLI’s current system development approach typically follows the “Waterfall” system development life cycle (SDLC) methodology.  Although “Waterfall” is the current approach, DLI would like the Offeror to describe their proposed approach as described below.

#### IV-3.5.1 Requirements

- The Offeror must provide a SDLC approach that best suits the implementation of the functional, non-functional and technical requirements within the Solution.

- The Offeror must utilize SDLC methodology best practices for any project specific artifacts and custom development.

- The Offeror’s methodology and processes used to develop customized code of the Solution must have been used to successfully implement a UC benefits and appeals solution in another state.

- The requirements for the SDLC are included in Appendix V, Technical and Non-Functional Requirements.

- The approach for deploying the Solution must ensure the confidentiality, integrity and availability of the production system throughout the deployment process.

- The proposed deployment and cutover plans developed by the Offeror must be reviewed and approved by DLI as part of the System Implementation Plan under Section IV-4.9.1, Implementation Planning.

- The Offeror must deliver a Source Code Escrow Package to an Escrow Agent as described in Section IV-4.1.5, Source Code Escrow.

- The Offeror must develop and implement a detailed solution and interface design (see Section IV-4.3 Solution Design) for the Solution.

#### IV-3.5.2 Offeror Response:

- The Offeror must describe their SDLC and how this approach will address the functional, non-functional and technical requirements to deliver a working Solution that is on time and on budget. Describe how the approach will efficiently leverage DLI staff.

- The Offer must describe their use of the four (4) DLI development environments (see IV-3.7 Hardware and Software Requirements) and the tools used for their SDLC process, including project management and custom development tools.

### Data Conversion and Migration

Data Conversion and Migration refers to the process of identifying, analyzing, mapping, testing, cleansing, validating and transferring data from one format/system to another. Data Conversion and Migration.

#### Requirements

- The Offeror must develop the data dictionary for the UC benefits and appeals legacy system, cleanse the legacy data and perform conversion of data into the configured Solution for UAT testing purposes including the final conversion into the production environment at implementation.

- The Offeror is responsible for completing all tasks identified under Section IV-4.7 Data Conversion and Migration.

- The Offeror must cleanse and prepare legacy data with a minimum age of two (2) years for migration into the Solution and propose a method for converting, archiving and providing access to legacy data with an age older than two (2) years.

- The Offeror is responsible for all tasks related to loading legacy data into the Solution.

- The Offeror must provide validation, metrics and auditing of converted data.

- The Offeror must support UAT including providing converted data for UAT.

- The Offeror must develop and implement a Data Conversion Plan. (See Section IV-4.7 Data Conversion and Migration for details.)

#### Offeror Response:

- Describe the approach for accomplishing the Data Conversion and Migration requirements.

### IV-3.7 Hardware and Software Requirements

DLI will provide the Offeror with four (4) environments: Development, CIT (component integration testing), UAT (user acceptance testing) and Production.

UAT must simulate the architecture of the production environment (e.g. clustering, load balancing).

Development and CIT must have more limited resources (e.g. approximately a quarter of the capacity of Production, no load balancing or clustering).

DLI will provide shared products for use during the Software Development Life Cycle (SDLC) process, see Appendix U, DLI Shared Product Standard Environments. Note that each product has environments available for use in interacting with the four environments listed above.

If additional environments are needed by the Offeror, they must be provided by the Offeror at their expense.

#### IV-3.7.1 Requirements

- The Offeror must define (using Appendix W, DLI Offeror Proposed Software and Hardware) the hardware and software specifications required for the development, implementation, maintenance, and operation of the Solution.

- DLI will provide the appropriate servers after reviewing the Offeror’s proposed server configuration.

- The Offeror must include specifications and costs (reminder: costs should only be identified in Appendix H, Cost Matrix) for any other hardware needed for the Offeror’s proposed solution. If it is advantageous to the Commonwealth, DLI may acquire the necessary hardware outside of this RFP.

- The Offeror must acquire and must provide all software and all licenses, in accordance with Appendix A, Contract Terms and Conditions, required for the development, implementation, maintenance, and operation of the Solution for the life of the contract.

- The Commonwealth reserves the right to purchase any hardware or software within the scope of this contract through other procurement methods whenever the Commonwealth deems it to be in its best interest.

- The Offeror will be required to work with DLI and DLI’s designated vendors to ensure that the Solution works in all DLI designated environments.

- The Offeror, working with DLI OIT Staff, must configure the DLI provided environments (Development, CIT (component integration testing), UAT (user acceptance testing) and Production).

- Should the Offeror determine they need additional environments, they must work with DLI on the requirements for additional environments.

- The following requirements apply to the DLI Environments:

- All logical environments must utilize virtualized servers, virtualized networking, and virtualized storage to ensure a high degree of hardware abstraction and portability between different physical environments.

- All logical environments must be scaled down mirror images of the production environment, including patching and configuration.

#### IV-3.7.2 Offeror Response:

- Appendix W, DLI Offeror Proposed Software and Hardware must be used to satisfy Section 36(j) of Appendix A, Contract Terms and Conditions.

- The Offeror must complete Appendix W, DLI Offeror Proposed Software and Hardware to provide specifications for all hardware, software and networking resources required for each hosting environment. Specify how the four (4) DLI environments will be used to meet the requirements.

- The Offeror must complete Appendix W, DLI Offeror Proposed Software and Hardware to provide specifications for all hardware and software required to develop, implement, maintain, and operate the Solution for the life of the contract.

- The Offeror must specify all shared products necessary to enable their proposed solution. Refer to Appendix U, DLI Shared Product Standard Environments.

- The Offeror must include the cost of the software identified in Appendix W, DLI Offeror Proposed Software and Hardware, including ongoing licenses, maintenance and upgrades throughout the life of the contract, in the cost proposal in Appendix H, Cost Matrix.

### IV-3.8 Performance

#### IV-3.8.1 System Performance

System performance is defined by the system availability to users and the time that it takes for the system to execute functions. The Offeror will be responsible for providing software, in accordance with Appendix A, Contract Terms and Conditions, and hardware specifications, using Appendix W, DLI Offeror Proposed Software and Hardware, that will allow the Solution to meet the system performance requirements outlined below.

##### IV-3.8.1.1 Requirements

  - Availability

The Solution must have a 99.5% up time being available to internal and external customers 24 hours a day, 7 days a week. Scheduled and approved downtime will not be considered unavailable.

  - Transaction Time

The Solution must sustain an acceptable performance response time with a minimum 1,500 concurrent user sessions and a concurrent transaction load rate of 140 active requests per second. Response time is measured as the time that the web server receives a request until the request is ready to be sent back to the client.

- Normal transaction response time is to be two (2) seconds or less per transaction.

- Complex transactions that exceed two (2) seconds per transaction will be reviewed on a case by case basis and mutually agreed upon transaction times will be determined.

        - Ninety-five percent (95%) of all transactions processed per day, must have a sub-second (<999 ms) or less internal processing response time.

        - The remaining five (5) percent of transactions must meet the two (2) second or less internal processing response time.

  - Capacity

It is expected that the system will sustain a growth rate of twenty percent (20%) each year, in data file sizes, internal/external customer usage and transaction loads. This growth rate must be factored and included in the system design and architecture, ensuring the Solution is scalable, with no degradation to response times or performance permitted.

- Archiving

The Solution must include archiving procedures and processes to manage the data, including images. The archiving procedures must conform to the required retention periods in Appendix Y, Records Retention Policy. If records are archived from the production database prior to the end of the required retention period, the archiving process must ensure the records can be retrieved and restored when needed.

- System Configuration

All hardware configurations, operating system configurations, or application modifications necessary to meet this requirement will be the responsibility of the Offeror.

- The Solution must be designed and implemented to be consistent with the ongoing Commonwealth Continuity of Government (COG) initiative and Business Continuity requirements including the Disaster Recovery objectives of DLI. Any overall Business Continuity framework must address all relevant technology components and platforms.

- Based on the business needs, the minimum recovery point objective (RPO) for the Solution is twelve (12) hours. However, DLI may request the RPO be as low as four (4) hours for high volume business process activities, such as initial and continued claims and benefit payments.

##### IV-3.8.1.2 Offeror Response:

- Describe how the Offeror will meet the availability and performance targets listed above.

- Describe how the Offeror will meet the capacity growth without degradation in performance.

- Describe how the Solution will ensure continuity of business operations during any system failure.

- Describe how the architecture will handle component failures - e.g., a server crash or an interruption of a network link and continue to function. (As part of this, explain how a component failure recovery will impact the performance of the overall system.)

#### IV-3.8.2 Service Level Agreements

DLI has developed a set of minimum Service Level Agreements (SLAs), as outlined in Appendix Q, Service Level Agreements, which the Offeror is expected to meet, or exceed, in order to be in good standing on the Contract and to ensure that the Commonwealth is provided with prompt and reliable service.

##### IV-3.8.2.1 Requirements

- The Solution must comply with the SLAs contained in Appendix Q, Service Level Agreements.

- The Offeror may propose alternative SLAs and/or service credits; however, the proposal must be submitted based on the SLAs in Appendix Q, Service Level Agreements.

- The Offeror shall identify and define a corrective action plan within five (5) business days from the time that it fails to meet a SLA.  The corrective action plan shall be communicated in writing to the UC Project Manager.

- The Offeror must report SLA compliance as part of the weekly status reports, including sufficient supporting statistical information for DLI to assess and confirm SLA compliance. The Offeror must provide additional supporting detailed SLA data to DLI upon request.

- Any Performance Target not met will be considered a disruption of the Commonwealth’s operations under Appendix A, TERMS AND CONDITIONS, Section 49, Warranties.

- The amount of damage for not meeting any Performance Target must be the amount listed as Service Credit in Appendix Q, Service Level Agreements.

- Maximum at risk amount: the total monthly amount of Service Credit shall not exceed fifteen percent (15%) of the monthly Solution Maintenance Operations and Support Report invoice amount, unless the escalated service credit as defined in Bullet I below applies, in which case the maximum at risk amount shall not exceed twenty percent (20%).

- The total Service Credit shall be assessed on a monthly basis.  The submitted invoice must reflect the reduction of the total Service Credit amount.  If the invoice is not appropriately adjusted, DLI may, in its sole discretion, choose to reject the invoice or to offset the Service Credit from the corresponding payment.

- If the Offeror fails to meet the same Performance Target, as defined in Appendix Q, Service Level Agreements, for three (3) consecutive calendar months, the Offeror will be assessed an additional escalated Service Credit of five percent (5%) of the monthly Solution Maintenance, Operations and Support Report invoice amount beginning the following month and continuing each subsequent month until the Offeror has met the subject Performance Target for one full calendar month.  This escalated Service Credit is in addition to the monthly Service Credits assessed for not meeting the Performance Targets contained in Appendix Q, Service Level Agreements.

##### IV-3.8.2.2 Offeror Response:

- Describe how the Solution will meet the SLAs, as described in Appendix Q, Service Level Agreements.

- Describe any proposed alternative SLAs and/or service credits.

#### IV-3.8.3 Production Problem/Incident Resolution

##### IV-3.8.3.1 Requirements

- DLI shall assign the severity level of Production problem/incidents.

- Table 2: Production Problem/Incident Descriptions identifies the criteria for classifying Production Problem/Incidents. Refer to Appendix Q, Service Level Agreements for the related Service Level Agreements.

Table 2: Production Problem/Incident Descriptions

| Severity | Category | Description |
| --- | --- | --- |
| Level 1 | Critical | A “show stopper”; a critical system failure; no further processing is possible; users unable to perform work; no acceptable work-around, alternative, or bypass exists. |
| Level 2 | Major | Processing is severely impacted; users are unable to proceed with selected function or dependents; software does not operate as specified; a major function or feature is missing or not functioning which causes a degradation in service; inaccurate or incorrect data provided to customers; no acceptable work-around, alternative, or bypass is available. |
| Level 3 | Minor | A component, minor function, or procedure is impaired (down, disabled, incorrect) however processing can continue. A mutually agreed workaround, alternative, or bypass is available. |
| Level 4 | Cosmetic | Minor cosmetic change is required, a superficial error with no effect on operations. |

##### IV-3.8.3.2 Offeror Response

- None required.

### IV-3.9 Deliverables

#### IV-3.9.1 Requirements

- The Offeror must provide a Deliverable Approval Plan, including an Acceptance Test Plan, in accordance with Appendix A, Contract Terms and Conditions, Section 17, Inspection and Acceptance.

- Deliverables and Work Products must be approved by DLI in writing.

- Invoiced deliverables must have the deliverable sign-off page attached to the Invoice.

- The following activities must be completed for each Deliverable or Work Product:

    - The Offeror and DLI must establish and agree on acceptance criteria.

    - The Offeror and DLI must agree upon a schedule for the review and approval cycle.

- The Offeror must, as mutually agreed upon or at DLI’s request, conduct a walk-through review of the deliverable with DLI.

- Acceptance criteria must be documented and include confirmation that the Offeror has completed all steps in the SDLC and Project Management Plan, especially the Quality Management Plan.

- The Offeror must make all deliverables and project artifacts available to DLI, in a file and report format approved by DLI, using DLI defined content repositories.

- DLI or contractors acting on their behalf (e.g., PMO, IV&V) must have the ability to review artifacts to ensure that they meet the Offeror’s defined methodology, processes and procedures (e.g., code reviews, document reviews, design documentation, testing) and DLI standards.

- The Offeror must participate in, and actively support, a collaborative evaluation by DLI and their representatives.

- The Commonwealth will withhold from all invoiced deliverables ten percent (10%) of the deliverable’s total cost, accruing no interest. ‘All deliverables’ encompasses each deliverable/payment point in the Offeror’s proposal and any additional deliverables/payment point added after the contract is executed.

- Upon full operational system implementation and satisfactory completion of all warranty periods, the Offeror may invoice for the ten percent (10%) holdback. The Offeror is responsible for identifying in its proposal what deliverables are proposed to be billable payment points. The Offeror’s proposed payment point deliverables must ensure that no greater than fifty percent (50%) of total payment occurs prior to the solution being fully and successfully implemented.  All warranty periods include those identified in this RFP, any additional warranty periods defined in the Offeror’s proposal, or added after the contract is executed. The holdback invoice should be itemized to reference every deliverable associated with the holdback.

#### IV-3.9.2 Offeror Response:

- The Offeror must include a deliverable/invoice schedule as part of the proposal.

- The Offeror must include a Deliverable Approval Plan as part of the proposal.

#### IV-3.9.3 Software Deliverables and Work Products

##### IV-3.9.3.1 Requirements

- Review and approval cycle for Software Deliverables and Work Products must include:

- A test plan with acceptance criteria and testing schedule.

- Verification that the Offeror has completed all required testing, including a report of defects found, resolved and open.

- A defect management process for recording, correcting and managing defects during User Acceptance Testing (UAT).

- Installation of the code and all required data into the UAT Environment.

- Offeror support for the UAT process.

##### IV-3.9.3.2 Offeror Response

A.	Describe the Offeror’s approach for confirming all required testing has been successfully completed.

B.	Describe how the Offeror will manage the defect process in UAT.

#### IV-3.9.4 Written Deliverables and Work Products

##### See Appendix A, Section 17, Inspection and Acceptance

##### IV-3.9.4.2 Offeror Response

- None required.

### IV-3.10 Solution Maintenance, Operations and Support

#### IV-3.10.1 Requirements

- The Offeror will be fully responsible for the Solution maintenance, operations, and support throughout the term of the contract.

- The maintenance period will commence upon DLI’s written acceptance of the fully operational UC Benefits Modernization System.

- The Offeror maintenance, operations, and support will include, but not be limited to:

    - Application maintenance for COTS/Application Framework including Third Party software (e.g. software updates, bug fixes, and enhancements)

    - Application maintenance for custom software (e.g. bug fixes and enhancements)

    - Configuration changes that do not require source code changes

    - Database administration (application specific)

    - System interfaces

    - Data integrity

    - Incident management

    - Business continuity

    - Backup administration

    - Communication and notifications regarding application maintenance

    - Assistance and ongoing support regarding problems or issues, operation of the Solution, identification and resolution of data or system errors

- The Offeror must work with DLI to ensure that system monitoring, backup and recovery, and disaster recovery procedures are planned, tested and executed successfully. (Refer to Appendix JJ, System Center Operations Manager.)

- The Offeror must work with any hosting, system monitoring, backup and recovery, and disaster recovery contractors designated by DLI.

- During the warranty and Solution operations, maintenance and support periods, the Offeror shall fully implement and comply with the provisions of the Disaster Recovery Plan.

- The Offeror must understand any development, deployment, and maintenance operations provided must adhere to the security plan for protecting the critical assets.

- The Offeror must provide any software upgrade of the base Solution at no additional charge.

- The Offeror must notify DLI of any additional upgrade which is considered an additional feature to the Solution. DLI, at its sole discretion, may choose to purchase the feature. The Offeror must provide a written quote for the additional features, for DLI approval.

- All system maintenance must be completed outside of the Service Center hours and peak filing activity periods identified in Section I-22.1, Work Locations and Hours of Operation, unless otherwise approved by DLI. It is recognized that, upon approval of DLI, emergency maintenance may need to be performed during core business hours.

- The Offeror must follow DLI policies and procedures for notifications of scheduled maintenance, unscheduled maintenance, emergency maintenance, downtime, system errors, degraded performance, product releases, or other user impacting events.

- The Solution must provide system messages at login to notify users of maintenance or other system events.

- The Offeror must provide ongoing Third Party and Offeror’s COTS base software updates for the Solution, as they become available and are thoroughly tested. Updates may include, but are not limited to, defect resolution, patches and other improvements.

- DLI approval must occur prior to implementing any software updates to any environments.

- Software updates that modify features and functions must include updated system documentation.

- The Offeror must work with DLI and other third party entities to perform Solution operations and support including, but not limited to, system monitoring, backup and recovery, and disaster recovery. (Refer to Appendix JJ, System Center Operations Manager.)

- The Offeror must manage maintenance, enhancements and upgrades to the Solution as defined in the Release Management Plan described in Section IV-4.6. Release Management.

- The Offeror must include a reasonable number of resources to implement system enhancements.

- The Offeror must provide and manage a process to track, monitor and resolve reported problems/issues.

- The Offeror must assist DLI in preparing ad hoc reports upon request.

- The Offeror must provide off-hour system monitoring and respond to events.

#### IV-3.10.2 Offeror Response:

- Describe the methodology for Solution maintenance, operation and support, including:

  - All types of support provided (i.e. telephone, web chat, and email). At a minimum, email and phone support must be provided.

  - The methodology to classify problems, including resolution procedures and escalation process for each classification.

  - The system monitoring processes, including:

      - The approach for monitoring system use and capacity.

      - The ability to forecast resource needs for the future based on analysis of available resource data.

      - The ability of the Solution to interface with external monitoring, messaging and reporting systems.

  - How the Offeror will meet the system maintenance requirements, including normal and emergency maintenance.

  - How software upgrades and updates will be identified, tested and how defects and changes will be handled due to these upgrades or updates, this includes COTS/Application Framework products that comprise the Solution.

- Describe the product roadmap covering the next three (3) years (including the publication date) and how product upgrades would be made available to DLI.

### IV-3.11 System Documentation

#### IV-3.11.1 Requirements

- The Offeror must create, update, and maintain versions of all system documentation for the term of the contract.

- The Offeror must employ change control processes and version control to ensure documentation is kept current for the term of the contract.

- The Offeror must make system documentation, including version history available to DLI using DLI defined document repository.

#### IV-3.11.2 Offeror Response:

- Summarize the approach to generating and maintaining system documentation.

#### IV-3.11.3 Detailed Solution and Interface Design Documentation

##### IV-3.11.3.1 Requirements

- The Offeror must produce detailed solution and interface design documentation that describes the functional and system design of the Solution consistent with the system development approach in Section IV-3.5, System Development Approach

##### IV-3.11.3.2 Offeror Response:

- Summarize the Offeror’s process for creating the solution and interface design documentation as it specifically relates to DLI’s implementation of the Solution.

#### IV-3.11.4 Technical Environment Documentation

##### IV-3.11.4.1 Requirements

- The Offeror must produce and maintain detailed documentation that captures and describes the Solution environment build and test tasks including results for each technical environment established for the project.

- The documentation must include results of initial performance validation and security setup and verification.

- The Offeror must, as part of the documentation, produce graphical diagrams and architectural layouts of each technical environment established including assigned devices and component identifiers.

##### IV-3.11.4.2 Offeror Response:

- Describe how the Offeror will capture the technical environment attributes specific to initial setup and configuration of these environments.

- Describe how initial performance and security setup and verification will be accomplished for each environment.

#### IV-3.11.5 Operations Documentation

##### IV-3.11.5.1 Requirements

- The Offeror must produce documentation which provides the information necessary to carry out day-to-day operations of the UC Benefits Modernization System.

- The Offeror must create and maintain documentation for all technical components of the Solution.

- The following documents are required:

      - Technical User Manual

      - Developer’s Reference Manual

      - Systems Administration Manual

      - Database Administration Manual

      - System Development Standards

##### IV-3.11.5.2 Offeror Response:

- Describe how the Offeror will work with DLI staff to validate all operations documentation.

### IV-3.12 Standards and Policies

Policies are high level documents that specify requirements and rules that must be adhered to by any entity within the Commonwealth of Pennsylvania. These mandatory and enforceable directives are supported by standards that provide additional compliance requirements.

#### IV-3.12.1 Requirements

- The Offeror must adhere to and maintain compliance with all applicable local, state, and federal laws, regulations, standards, and policies.

#### IV-3.12.2 Offeror Response:

- The Offeror must certify that they will comply with all applicable standards and policies.

### IV-3.13 Emergency Preparedness

#### IV-3.13.1 Requirements

- To support continuity of operations during an emergency, DLI requires the Offeror to have a plan for such an emergency and put contingencies in place to provide critical contracted business services.

#### IV-3.13.2 Offeror Response:

- Describe the emergency response continuity of operations plan and summarize how the plan addresses the following aspects of emergency preparedness:

  - Describe employee training, including training plan, and how frequently it will be shared with employees.

  - Describe identified essential business functions and key employees necessary to carry them out.

  - Describe how the Offeror’s employees will carry out the essential functions if contagion control measures prevent the Offeror’s employees from coming to the primary workplace.

  - Describe how the Offeror will handle staffing issues when a portion of key employees are incapacitated due to illness.

- Describe Offeror communications with staff and suppliers when primary communications systems are overloaded or otherwise fail, including key contacts, chain of communications (including suppliers), etc.

- Describe how and when the Offeror’s emergency plan will be tested, and if the plan will be tested by a third-party.

### IV-3.14 Offeror Disaster Recovery

#### IV-3.14.1 Requirements

- The Offeror must employ reasonable disaster recovery (DR) procedures to assist in preventing interruption to of the development and maintenance of the solution.

- Offeror must describe the DR systems, architecture/frameworks, capabilities, governance, and procedures that are used for the solution.

#### IV-3.14.2 Offeror Response:

- Offeror must describe the disaster recovery plan and procedures to prevent interruption of the development and maintenance of the solution.

### IV-3.15 Outgoing Transition and Turnover

Services under this contract are mission-critical and, beginning upon DLI’s notice that a subsequent Option Year will not be exercised or the Contract will be terminated, Offeror must assist DLI and/or the successor in the transition process.

#### IV-3.15.1 Requirements

- The Offeror must support end-of-contract transition efforts with technical and project support.

- DLI, at its discretion, may utilize the services of a successor contractor to perform operations, maintenance and support of the system. In the event that DLI exercises this option, the Offeror must actively and cooperatively participate with DLI and the successor contractor to provide all data, content, files, instructions, processes, and all other items deemed appropriate by DLI to successfully transition services and work efforts.

- All data and documentation must be provided in a format that is approved by DLI.

- The Offeror must provide to DLI an Outgoing Transition and Turnover Plan to support a transition of operational support to a successor.

- The Outgoing Transition and Turnover Plan must address, at a minimum, the following topics:

- Operation, maintenance and configuration of the system including operation of the testing tools, supporting infrastructure, and security.

- Software licenses and license renewal schedules, as applicable.

- Training, time and resources to accomplish a transfer of knowledge to assure that DLI or successor contractor are able to properly, effectively and independently operate and maintain the Solution.

- An inventory of all work in progress, help desk documentation and turnover plan and schedule.

- Address all related knowledge transfer, system documentation and training requirements defined within the non-functional and technical requirements in Appendix V, Technical and Non-Functional Requirements.

- Metrics for tracking progress in meeting requirements for knowledge transfer, training and system documentation requirements.

- The Offeror must develop a draft Outgoing Transition and Turnover Plan within ninety (90) days from the implementation of the Solution.

- Within forty-five (45) days of DLI’s request for the final plan, the Offeror must update and submit a final Outgoing Transition and Turnover Plan and schedule for approval by DLI.

- The Outgoing Transition and Turnover Plan must be reviewed and approved by DLI. Once approved by DLI, all activities included in the Outgoing Transition and Turnover Plan must be executed according to the approved schedule.

- During the period of transition to a new successor, the Offeror must also continue support of ongoing operations.

#### IV-3.15.2 Offeror Response

- None required – See Offeror Response required under Section 4.12, Outgoing Transition and Turnover.

### IV-3.16 Project Management

#### IV-3.16.1 Requirements

- The Offeror must ensure adequate planning and project management to successfully deliver the fully implemented Solution.

- Content and management of the project management deliverables and associated project activities must meet or exceed the Project Management Institute (PMI) Project Management Body of Knowledge (PMBOK) standards.

- The project must be managed in accordance with the Project Management tasks outlined in Section IV-4.l, Project Initiation, Planning, and Management.

- See Section IV-5, Reports and Project Control for additional information on Project Management.

#### IV-3.16.2 Offeror Response:

- The Offeror must provide a complete project management approach in the response to Section IV-5.2, Project Management.

### IV-3.17 Company and Personnel

Unless otherwise noted, the Offeror should respond to the items listed here in the response to Section II-4, Prior Experience and Section II-5, Personnel of their proposal.

#### IV-3.17.1 Offeror Qualifications

##### IV-3.17.1.1 Requirements

- The Offeror must have previously successfully implemented the Solution in at least one other state for the purpose of administering Unemployment benefits programs.

- The Offeror must have five (5) years of experience in development, maintenance and improvement of public sector projects of similar size and complexity.

##### IV-3.17.1.2 Offeror Response:

- The Offeror must identify and describe any industry-recognized quality standard to which it is compliant (such as ITIL, ISO 9001, Six Sigma), as well as any industry certifications or awards received.

- The Offeror must describe its organizational structure and how the organization and its structure will support this project.

- The Offeror must provide three (3) references for current or previous clients. One of the three references must be the state in which the Offeror previously implemented the Solution for UC benefits. Use Appendix KK, Project References.

- The Offeror must identify the state(s) in which the Solution has been previously implemented.

  - For at least one (1) of those prior implementations, identify:

    - The measurable post-implementation performance improvements and any audit results.

    - The number of reported defects within the first six (6) months after implementation.

    - The number of change requests within the first six (6) months after implementation.

    - The number of releases within the first six (6) months after implementation.

    - The number of unplanned system outages within the first six (6) months after implementation.

- The Offeror must identify and describe experience in:

  - Implementing, integrating and supporting a Commercial Off-the-Shelf (COTS)/Application Framework for the purpose of administering Unemployment benefit programs;

  - Configuring and customizing a COTS/Application Framework to meet unique law, policy, and business requirements;

  - MPlanning, executing, and managing data migration efforts.

- Experience shown should be work done by individuals who will be assigned to this project as well as that of your company.

  - Studies or projects referred to must be identified and the name of the customer shown, including the name, address, and telephone number of the responsible official of the customer, company, or agency who may be contacted.

#### IV-3.17.2 Team Qualifications

##### IV-3.17.2.1 Requirements

- The Offeror must provide dedicated staff to this project.

- The Offeror’s project team must meet the minimum qualifications as described in Section IV-3.17.3, Key Personnel.

- Each staff person must have the required skills and experience necessary to support the Solution.

- The Offeror’s staff must have the requisite skills and experience for any role they are assigned as part of this project team and all team members must have a proven, successful work history, and a demonstrated ability to work effectively as a member of a team.

- The Offeror must, at its expense, arrange for a background check and yearly renewals for each of its employees, as well as the employees of any of its subcontractors, who will have access to DLI premises and/or IT facilities, either through on-site access or through remote access.

- Except for the Offeror’s project manager, the Offeror may propose personnel to serve in more than one (1) capacity provided that the individual filling those roles has the requisite skills, experience and capacity to fulfill the required activities.

- Key Personnel, as described in Section IV-3.17.3, Key Personnel must be dedicated full-time to this project.

##### IV-3.17.2.2 Offeror Response:

- The Offeror must describe the staffing needs necessary to successfully complete this project and how they will fulfill these needs.

- The Offeror must include the number of executive and professional personnel, analysts, auditors, researchers, programmers, consultants, etc., who will be engaged in the work and provide a governance chart.

  - Show where these personnel will be physically located during the time they are engaged in the Project.

- The Offeror must propose all of the personnel, both roles and number of resources, that it determines necessary to successfully accomplish the requirements of this project within the Offeror’s proposed schedule (Work Breakdown Structure (WBS)).

- The Offeror must demonstrate how they will provide and maintain a sufficient number of staff with the expertise to efficiently perform the tasks and deliver a Solution that meets the requirements described in this RFP.

- The Offeror must provide resumes for all proposed staff (see Appendix LL, Key Personnel and Staff Roles) that demonstrate the required skills and experience for staff (including subcontractors) assigned to the Project.

- Each resume must be limited to two pages and must:

  - Include the name of the proposed staff person and his/her proposed role on the project;

  - Include his/her employer and the number of years with the company;

  - Highlight experience, education, and skills relevant to the proposed Solution;

  - Not include information that will, or will be likely to, require redaction prior to release of the proposal under the Right to Know Law. This information includes home addresses, Social Security Numbers, Drivers’ License numbers or numbers from state ID in lieu of a Drivers’ License, financial account numbers, etc.

  - Resumes for key personnel (see Appendix LL, Key Personnel and Staff Roles) must also include a project reference that includes a description of the project, the proposed person’s role on the referenced project, and the client name and address.

The following items relate to Subcontractors.

- Identify by name any subcontractors you intend to use and the services they will perform.

- The Offeror must describe their company’s background in managing subcontractors in large-scale software design, development, training, and/or customization projects. Include a description of any prior experience with the subcontractors proposed for this project.

- Offerors must provide a list of all subcontractors, including subcontractor name, address, contact person, and a complete description of the work to be contracted. Include descriptive information concerning Subcontractor organization and abilities.

- The Offeror must submit a letter of intent for subcontractor personnel, signed by the subcontractor, stating the availability of personnel to perform services contingent on contract award.

#### IV-3.17.3 Key Personnel

##### IV-3.17.3.1 Requirements

- The Offeror must provide, and update when changed, an organizational chart indicating lines of authority for personnel involved in performance of this Contract and relationships of this staff to other programs or functions of the Offeror.

- This chart must also show lines of authority to the next senior level of management and indicate who within the Offeror organization has prime responsibility and final authority for the work.

- The Offeror may combine the roles of staff but must confirm that all responsibilities and skills for identified key roles are fulfilled with adequate capacity by the proposed staff.

- DLI has identified Key Personnel as required staff for this project. Refer to Appendix LL, Key Personnel and Staff Roles.

##### IV-3.17.3.2 Offeror Response:

- The Offeror must complete Appendix F, Personnel Experience by Key Position, identifying all key personnel (those specified by DLI and those identified by Offeror, if any) that will fulfill each role including their Name, Role, Responsibilities, Qualifications and Employee Status (employee or subcontractor).

#### IV-3.17.4 Staff Roles

##### IV-3.17.4.1 Requirements

- In addition to the Key Personnel identified in the previous section, the Offeror will be required to provide additional staff on the proposed team.

- The Offeror is expected to propose roles and resources to fulfill all skills and qualifications.

- The Offeror may combine the skills into roles based on their staffing approach and available resources.

- Roles may be covered by one or more individuals.

- The Offeror must propose adequate resources per role to successfully complete all tasks assigned to each role.

- Refer to Appendix LL, Key Personnel and Staff Roles for the required skills and qualifications for additional project staff.

##### IV-3.17.4.2 Offeror Response:

- The Offeror must provide a table, using the same format as Appendix F, Personnel Experience by Key Position, identifying the staff (those specified by DLI and those identified by the Offeror, if any) that will fulfill each role including their Name, Role, Responsibilities, Qualifications and Employee Status (employee or subcontractor).

#### IV-3.17.5 Replacement of Personnel

##### IV-3.17.5.1 Requirements

- The Offeror may not divert or replace staff without written approval of the UC Project Manager.

- The Offeror must agree that the project manager will not be diverted from the project for the duration of the project.

- The Offeror must provide notice of proposed diversion or replacement to the UC Project Manager at least thirty (30) calendar days in advance and provide the name, qualifications and background check of the person who will replace the diverted or removed staff. The UC Project Manager will notify the Offeror within ten (10) calendar days of the diversion notice whether the proposed diversion is acceptable and if the replacement is approved.

- The Offeror must provide a minimum of a fourteen (14) calendar day overlap at no additional charge to DLI for replacement of staff.

- Advance notification and employee overlap is not required for changes in staff due to resignations, death and disability, dismissal for cause or dismissal as a result of termination of subcontract or any other cause that is beyond the control of the Offeror or its subcontractor.

- The Offeror must provide DLI with the same information for the proposed replacement staff as is required for all other Project staff (e.g. resume, background check and annual renewals).

- Replacement of staff whose availability changes for reasons beyond the control of the Offeror must occur 1) on a temporary basis within one week of the availability change and 2) on a permanent basis no longer than thirty (30) calendar days from the availability change.

- The UC Project Manager may request that the Offeror remove one or more of its staff persons from this project at any time, within thirty (30) calendar days by written notice.

- In the event that a staff person is removed from the project, the selected Offeror will have ten (10) days to fill the vacancy with a staff person acceptable in terms of experience and skills, subject to the UC Project Manager approval.

##### IV-3.17.5.2  Offeror Response

- None required – see Section IV-5.2.7, Resource Management Plan.

## Tasks

IV-4. Requirements

  - Upon contract execution and notice to proceed, the Offeror, under the direction of DLI, must engage in all tasks necessary to implement, operate, and support the Solution.

  - All deliverables must be submitted by the Offeror to DLI for approval. DLI must approve all deliverables in writing, in order to authorize payment.

  - The Offeror must perform all activities necessary to perform the tasks listed in this section, while meeting the requirements of this RFP.

  - All deliverables must be in a file and report format approved by DLI.

  - The major work tasks and project deliverables to be completed and produced by the Offeror are described in the following subsections.

IV-4. Offeror Response:

  - The Offeror must describe how it will perform the tasks as listed in this RFP.

IV-4. Deliverable(s)

  - None

### Project Initiation, Planning, and Management

#### Project Initiation

##### IV-4.1.1.1 Requirements

  - The Offeror must perform all Project Initiation tasks.

  - Project Initiation tasks include development of the following individual plans to effectively manage the Project.  Refer to Section IV 5.2, Project Management for details.

    - Project Management Plan

    - Schedule Management Plan

    - Risk and Issue Management Plan

    - Change Management Plan

    - Quality Management Plan

    - Communication Management Plan

    - Resource Management Plan

  - The Offeror must abide by all plans upon approval by DLI.

##### IV-4.1.1.2 Offeror Response:

  - The Offeror must define Project Initiation tasks in their proposed schedule.

##### IV-4.1.1.3 Deliverable(s)

  - Deliverable Approval Plan (per Section IV-3.9, Deliverables)

##### IV-4.1.1.4 Work Product(s)

- Project Charter

- Project Kickoff

#### System Security Plan

##### IV-4.1.2.1 Requirements

  - The Offeror must develop and execute a comprehensive System Security Plan (SSP).

  - The SSP must be considered a living document and is expected to be updated through the life of the project.

  - The SSP must describe how the Solution’s security features, including infrastructure, shall satisfy the security requirements found in Section IV-3.4.20, Security.

  - The SSP must include all required and recommended levels of security, limitations of capabilities, and any required rules.

  - The SSP must include the recommended starting phase for establishing security profiles.

  - The Offeror must participate in and provide documentation or other information required by DLI’s security assessments or procedures.

  - The SSP must demonstrate how the Offeror will:

    - Protect all information and information systems in order to ensure:

      - Integrity, which means guarding against improper information modification or destruction, and includes ensuring information non-repudiation and authenticity;

      - Confidentiality, which means preserving authorized restrictions on access and disclosure, including means for protecting personal privacy and proprietary information; and

      - Availability, which means ensuring timely and reliable access to and use of information.

    - Secure the Solution, and the information contained therein that connects to any DLI designated network or any network operated by the Offeror and/or any of its subcontractors, regardless of location, on behalf of DLI.

      - The Offeror must implement measures to ensure compliance with all DLI, Commonwealth, and Federal policies, procedures and controls for information security to ensure the integrity, confidentiality, and availability of the information and information systems for which the Offeror is responsible for under this contract or to which the Offer may otherwise have access to under the contract.

      - The Offeror must ensure that all subcontractors, where applicable, comply with the above requirements.

      - Offeror must also integrate with DLI intrusion detection and real time log monitoring for the Solution.

      - As a part of the SSP, the Offeror must also maintain an Annual Cyber Security Plan (ACSP), and must update the ACSP annually, at a minimum. Offeror must provide the updated ACSP to DLI security officers by an agreed upon date each year. Offeror and the DLI must sign the ACSP each year during the term of the Contract, verifying that the information was accurate as of the date it was presented to the DLI. Offeror and DLI security officers must keep a copy of the ACSP, and Offeror and DLI must treat the ACSP as a highly confidential document. Offeror must permit state and federal auditors access to the ACSP during any audit or inspection performed, provided, however, that access to the ACSP must be granted solely by written permission from DLI Project Manager. Offeror must handle, document, timely resolve and track all Security Incidents, including any attempts to access the ACSP without express written permission from DLI’s security officers.

        - The ACSP must include:

          - IP tracking and reporting.

          - A web scanning report.

          - A checklist of potential threats.

          - Identified vulnerabilities.

          - Pending action items to mitigate identified vulnerabilities.

          - A standard operating procedure that meets all Contract requirements for all security breaches.

          - All Security Incidents (from the start of the project) including:

            - Date of the Security Incident;

            - Severity of the Security Incident based on the potential impact to the Solution;

            - Actions taken to resolve the Security Incident; and

            - Actions taken to prevent similar Security Incidents from recurring.

##### IV-4.1.2.2 Offeror Response:

  - Describe how the Offeror’s SSP addresses the requirements stated in the previous section.

##### IV-4.1.2.3 Deliverable(s)

- None required

##### IV-4.1.2.4 Work Product(s)

- System Security Plan

#### Capacity Plan

The purpose of the Capacity Plan is to ensure that the Solution is able to provide sufficient capacity and performance in a cost effective manner. As a result, capacity planning has to consider both current and projected future needs.

IV-4.1.3.1 Requirements

  - The Offeror must develop and execute a Capacity Plan.

  - The Capacity Plan must identify the components of the Solution that need to be considered as part of capacity planning, and define the approach to monitor and assure sufficient capacity for those components.

  - The Capacity Plan must include the following:

    - Capacity planning based on system metrics and transaction volumes.  See Appendix M, System Metrics for sample metrics and volume data.

    - Specifications for servers and minimum requirements for client hardware.

    - Specifications for file storage, network infrastructure and bandwidth.

    - Printing and reporting specifications.

    - Batch processing specifications.

    - Approach for addressing data conversion and transition from legacy system.

    - Backup and recovery.

    - Specifications for Supporting Environments that support the SDLC.

    - Acquisition Process for new resources.

    - Approach for meeting Service Level requirements.

    - Capacity evaluation reporting.

##### IV-4.1.3.2 Offeror Response:

  - Describe the Offeror’s approach for determining current and projected future capacity needs.

##### IV-4.1.3.3 Deliverable(s)

  - None required

##### IV-4.1.3.4 Work Product(s)

- Capacity Plan

#### Business Continuity

##### IV-4.1.4.1 Requirements

  - The Offeror must develop and execute a Business Continuity Plan.

    - The purpose of the Business Continuity Plan is to ensure that the Solution is able to recover from disruptions to critical system functionality.

    - The plan must include the following:

      - Identification of critical system functionality.

      - Definition of recovery point objectives (RPO) and recovery time objectives (RTO) for critical system functionality.

      - Relationship between business areas and critical system functionality.

      - Minimum system components necessary for critical system functionality.

      - Operations for handling disruption of critical system functionality.

      - Business Continuity Test Plan to ensure that the Business Continuity Plan can be implemented.

- The Offeror must conduct Business Continuity Testing.

##### IV-4.1.4.2 Offeror Response:

  - Describe how the Offeror will work with DLI, both OIT and the program areas, to produce a comprehensive Business Continuity Plan and Business Continuity Test Plan.

##### IV-4.1.4.3 Deliverable(s)

  - Completion of successful Business Continuity Testing

##### IV-4.1.4.4 Work Product(s)

- Business Continuity Plan

#### Source Code Escrow

##### IV-4.1.5.1 Requirements

  - The Offeror must deliver a Source Code Escrow Package to an Escrow Agent and enter into an escrow agreement on commercially reasonable terms subject to the provisions of this Contract within thirty (30) days of the execution of this Contract.

  - If at any time during the term of this Contract, the Offeror provides a maintenance release, upgraded version of the Licensed Software, or any additional changes impacting source code, the Offeror must, within ten (10) days deposit with the Escrow Agent.

  - The Commonwealth reserves the right, at any time, either itself or through a third party contractor, upon thirty (30) days written notice, to seek verification of the Source Code Escrow Package.

  - The “Source Code Escrow Package” must include:

    - A complete copy in machine-readable form of the source code and executable code of the Licensed Software, including any updates or new releases of the product;

    - A complete copy of any existing design documentation and user documentation, including any updates or revisions; and/or

    - Complete instructions for compiling and linking every part of the source code into executable code for purposes of enabling verification of the completeness of the source code.  Such instructions must include all tools used to generate executable code.

  - The Source Code Escrow Package may be released from escrow to the Commonwealth, temporarily or permanently, upon the occurrence of one or more of the following:

    - The Offeror becomes insolvent, makes a general assignment for the benefit of creditors, files a voluntary petition of bankruptcy, suffers or permits the appointment of a receiver for its business or assets, becomes subject to any proceeding under bankruptcy or insolvency law, whether domestic or foreign;

    - The Offeror has wound up or liquidated its business voluntarily or otherwise and the Commonwealth has reason to believe that such events must cause the Offeror to fail to meet its warranties and maintenance obligations in the foreseeable future;

    - The Offeror voluntarily or otherwise discontinues support of the provided products or fails to support the products in accordance with its maintenance obligations and warranties.

  - If the Commonwealth desires to obtain the Source Code Escrow Package from the Escrow Agent upon the occurrence of an event in this Section, then:

    - The Offeror must comply with all procedures in the Escrow Contract;

    - The Commonwealth must maintain all materials and information comprising the Source Code Escrow Package in confidence in accordance with this Contract;

    - If the release is a temporary one, then the Commonwealth must promptly return all released materials to Offeror when the circumstances leading to the release are no longer in effect.

  - Upon release from the Escrow Agent pursuant to an event described in this Section, the Offeror automatically grants the Commonwealth a non-exclusive, irrevocable license to use, reproduce, modify, maintain, support, update, have made, and create Derivative Works.

  - Further, the Commonwealth must have the right to use the Source Code Escrow Package in order to maintain and support the Licensed Software so that it can be used by the Commonwealth as set forth in this Contract.

  - Any Derivative Works to the source code released from escrow that are made by or on behalf of the Commonwealth must be the sole property of the Commonwealth.

##### IV-4.1.5.2 Offeror Response:

  - Describe the approach to establishing and maintaining an escrow agreement and the terms of such agreement.

  - Describe how the Offeror will ensure the Commonwealth can access the source code in escrow.

  - Describe the process for ensuring the escrow package is updated regularly with all source code (including all configurations, customizations, enhancements, documentation, and tools necessary to utilize the source code).

##### IV-4.1.5.3 Deliverable(s)

  - Source Code Escrow Package

  - Updated Inventory of Tools and Software as per Appendix A, Contract Terms and Conditions, Section 36, Ownership Rights.

### Requirements Validation and Management

#### Requirements Management Plan

##### IV-4.2.1.1 Requirements

  - The Offeror must develop and execute, upon DLI approval, a Requirements Management Plan.

  - The Offeror must track and manage all requirements from project initiation through testing and final implementation.

  - Each requirement must be tracked by business area, technical area, functional release, and stage of development.

  - Requirements Traceability Matrix

    - The Offeror must develop and maintain a requirements traceability matrix (RTM) which links requirements from the initial validation process, through design, development, testing, and implementation.  The unique requirement identifiers/numbers, once assigned to track the areas mentioned in (C.) above, must remain consistent and traceable throughout the system’s lifecycle.

    - As the design specifications and test plans and scenarios are developed, the traceability matrix must be updated.

  - Requirements Tracking Tool

- The Offeror must use TopTeam Analyst™ Software, the DLI standard requirements tracking tool, to maintain the Requirements Traceability Matrix.

- Using the tool, the Offeror must maintain the status, and track the functional release for which the requirements are scheduled.

##### IV-4.2.1.2 Offeror Response:

  - The Offeror must describe the approach and methodology to requirements management.

##### IV-4.2.1.3 Deliverable(s)

  - Requirements Traceability Matrix

##### IV-4.2.1.4 Work Product(s)

- Requirements Management Plan

#### Gap Analysis

##### IV-4.2.2.1 Requirements

  - The Offeror must perform an initial independent gap analysis against the Solution functionality and the results of the DLI requirements mapping prepared as the Offeror Response to IV-3.3.2 and IV-3.4.3

  - The Offeror must conduct gap analysis sessions with designated DLI staff to confirm or clarify DLI requirements, identify additional requirements, demonstrate existing functionality, and identify gaps between the Solution and DLI’s requirements.

  - The Offeror must verify the list of required system interfaces during the gap analysis.

  - At the conclusion of the gap analysis, the Offeror must document the gaps in requirements and the planned approach for addressing the gaps in a detailed Gap Analysis Report and Gap Analysis Plan.

    - The plan should reflect any deviation (up or down) in the estimated level of effort from the original proposal.

##### IV-4.2.2.2 Offeror Response:

  - Describe the approach to requirements validation and gap analysis.

Describe, at a high level, the type of recommendations the Offeror might make in the Gap Analysis Plan phase to address any gaps. IV-4.2.2.3 Deliverable(s)

  - Gap Analysis Report

  - Gap Analysis Plan

##### IV-4.2.2.4 Work Product(s)

- None required

### Solution Design

#### Functional Design Specifications

The functional design translates the functional requirements into design specifications that describe the intended behavior and capabilities of the Solution. The output from this stage is a set of deliverables that drive and support the building of system artifacts – code, configurations, and rules.

##### IV-4.3.1.1 Requirements

  - The Offeror is responsible for transforming the requirements into functional design specifications; which includes defining the logical system flow, data organization, business rules, system inputs and outputs, processing rules, and operational characteristics from the user's perspective.

  - The approved functional design specifications provide the basis for detailed System Design Specifications.

  - The Offeror is responsible for driving the functional design activities. It is the responsibility of the Offeror to engage the SMEs and Business Analysts to define and document the design elements and define dependencies and interactions between design elements.

  - The Offeror must include the following as part of the Functional Design Specifications:

    - User Interface Design

      - The Offeror must define and document the design of the user interface comprised of data entry interfaces, data display interfaces, menus, navigation, on-line help, display messages – user prompts, status and error messages.

      - The user interface design must be based on industry best practices.

      - The Offeror must adhere to DLI branding requirements.

      - The Offeror must create user interface flow diagrams to capture the user interface experience and present the proposed behavior, structure, navigation, and content layout.

      - The Offeror must storyboard the mutually agreed upon interfaces to demonstrate how the user must interact with the application to complete the function.

    - System Interface Design

      - The Offeror is responsible for working with DLI to design the system interfaces.

      - The Offeror is responsible for creating detailed documentation for each system interface.

      - The interface design documentation must include:

        - Business functions supported by that interface

        - Data exchange or transmission method, such as ftp or http/https

        - File formats supported

        - Input and output details

        - Security considerations

        - Volume and frequency of data exchange

        - Data verification and validation

    - Logical Model

      - The Offeror is responsible for building the logical model that defines the process and data flow through the UC Benefits Modernization System.

      - The Offeror must document how data is processed by the UC Benefits Modernization System in terms of inputs and outputs from the System, and help define system boundaries, processes, and data entities.

    - Data Model

      - The Offeror is responsible for developing a data model of the UC Benefits Modernization System data.

      - The data model must define the entities, entity attributes, entity relationships and hierarchy to provide a database independent Solution for the UC Benefits Modernization System data requirements.

      - The data model must cover data for each data repository including production, reporting and archive.

    - Data Dictionary

      - The Offeror is responsible for creating the Data Dictionary for the UC Benefits Modernization System.

      - The Data Dictionary defines all data entities for UC Benefits Modernization System and includes the data element names, type, length, source, validation rules, maintenance (create, read, update, delete (CRUD) capability), data stores, outputs, aliases, and description.

      - The Offeror must document the metadata relevant to the objects stored in the database.

    - Functional Design Documents

      - The Offeror is responsible for developing functional design documents for the defined features and functions for the UC Benefits Modernization System.

      - The Offeror must conduct JAD sessions with designated SMEs to develop and document the functional design documents and describe the interaction between the user and UC Benefits Modernization System.

      - The functional design documents must be expanded to define the granular level user and system interaction, and incorporate business rules and constraints in subsequent stages of the project development.

      - The Offeror is responsible for updating the Requirements Traceability Matrix with the uniquely identified functional design documents and tracing to the requirements, business rules, functional design artifacts and system design artifacts.

##### IV-4.3.1.2 Offeror Response:

  - The Offeror must describe the approach to functional design.

##### IV-4.3.1.3 Deliverable(s)

  - Functional Design Specifications

##### IV-4.3.1.4 Work Product(s)

- None required

#### System Design Specifications

The system design creates a blueprint of the technical solution that satisfies the system requirements for the UC Benefits Modernization System.

##### IV-4.3.2.1 Requirements

  - The deliverables from the functional design stage must be transformed into the release-specific detailed design of components that will be used to implement the UC Benefits Modernization System.

  - System Architecture Documents

    - The Offeror must describe the software modules that are used to support the system requirements for UC Benefits Modernization System and their interaction.

    - The list of software modules (this could include COTS systems, open source tools, or classes), development languages, and programming must be specified in the documentation.

    - The Offeror must include diagrams to show the hierarchy and relationship between software modules.

    - The Offeror must describe the system architecture in terms of hardware, software and peripherals; detail design of the system components, distribution of system components across the physical architecture, system interface design and database design.

  - Physical Data Model

    - The Offeror must develop the physical database data model based on the data model developed in the functional design.

    - The physical data model must be designed to achieve optimal performance, ensure database integrity, security, and recoverability.

    - The physical data model must describe all the database entities/tables/views/indexes, attributes/columns/fields, and the relationship between the entities.

  - Detail Design Documents

    - The Offeror must document all screens, batch programs, interfaces, and reports developed for each development release.

    - The Offeror is responsible for developing detailed user interface designs focused on the layout, information access and information presentation.

    - The layout of each user interface must provide detailed information of the data elements it supports, the available functions, functional triggers, and security considerations.

    - The Offeror is responsible for developing detailed interface designs to support communication with the external interfaces.  The data requirements and protocols for each must be defined in detail.

    - The Offeror is responsible for developing detailed correspondence and report layouts for the agreed upon correspondence and reports.

    - For all Federal reports, the Offeror must follow the Employment and Training Administration (ETA) standards when designing the report.

##### IV-4.3.2.2 Offeror Response:

  - The Offeror must describe the approach to System design.

##### IV-4.3.2.3 Deliverable(s)

  - System Design Specifications

##### IV-4.3.2.4 Work Product(s)

- None required

### Solution Configuration

Solution configuration prepares the programs and/or configurations necessary to implement the system functionality as defined in the design stage, and establishes the ability to develop, test, deploy and operate the system. Interfaces to external systems must also be implemented during this stage.

#### Configuration Management Plan

##### IV-4.4.1.1 Requirements

  - The Offeror must develop and execute a Configuration Management Plan.

    - The purpose of the Configuration Management Plan is to provide an overview of the organization, activities, overall tasks, and objectives of configuration management for the project.

    - The Offeror is responsible for defining the contents of the Configuration Management Plan (e.g. builds and baselines/releases), uniquely identifying each artifact, and processes and roles for deployment to each or all applicable environments.

    - The plan will be used to control how and when completed project components are migrated to the various project system environments up to and through the production environment.

    - The Offeror must manage and control project component updates and version releases into the various system environments while maintaining a stable project work and operational environment.

    - The plan must document:

      - How the Offeror will migrate completed and updated components throughout the project schedule while maintaining stability across all system environments.

      - The roles and responsibilities and processes for promoting baselines/releases to the four (4) different environments.

      - Component naming conventions and standards.

      - Build validation and readiness processes.

      - The methodology to capture and address issues.

      - How the Offeror will complete and conduct hardware and software configuration management during the life of the contract.

      - Processes for determining what will be released as a part of each component baseline and/or enhanced version release.

      - The method for maintaining synchronization with external system configurations and interfaces.

      - Procedures, tasks and schedules for managing system migration and configuration.

      - Other tools and data stores used in the component management and migration process.

    - The Offeror must use the following tools as part of its configuration management:

    - Source Code Management – DLI’s Team Foundation Server

    - Artifact Repository – DLI’s Project SharePoint

##### IV-4.4.1.2 Offeror Response:

  - Describe how the Offeror’s Configuration Management Plan will meet the requirements stated in the previous section.

##### IV-4.4.1.3 Deliverable(s)

  - None required

##### IV-4.4.1.4 Work Product(s)

- Configuration Management Plan

### System Development

#### Requirements

  - Installation Plan

    - The Offeror must develop and execute an Installation Plan.

    - The Installation Plan provides detailed instructions that would enable a team to install the complete Solution hardware, operating systems, application infrastructure software, and deploy the complete system.

  - Environment Configuration

    - The Offeror must configure an appropriate hardware and software environment to support development, testing, deployment and operations.

    - The Offeror must:

      - Specify hardware and software for each environment.

      - Perform installation and configuration of hardware for each environment.

      - Acquire, install and configure the software for each environment.

      - Incorporate the hardware and software into DLI standard backup and disaster recovery procedures.

  - Develop Programs and/or Configure System

    - The Offeror has sole responsibility for the completion of all development and configuration tasks.

    - The Offeror must use and help configure the following software:

      - Source code management system

      - Defect management system

    - The Offeror must provide a copy of its basic Software Coding practices guide/instructions to DLI, as applicable to any custom-developed software or configuration/build files.

      - The guide or instructions must explain the expected structure, content, and organization of code headers and comments, and the basic elements of coding syntax/style that will be used by the Offeror’s developers.

    - The Offeror must configure its software development tools to facilitate compliance with the quality, style, and software coding practices guide/instructions.

    - The Offeror must ensure the readability, quality, and consistency of deliverable software and documentation.

    - The Offeror must provide proof that its development, quality assurance, and test teams are trained to ensure the readability, quality, and consistency of deliverable software and documentation.

  - Unit, Integration and System Testing

    - All modules developed must be tested according to the approved test plan described in Section IV-4.8.1, Test Plan.

  - Deploy Release to UAT Environment

    - The Offeror must successfully deploy each release in the UAT environment, starting with the detailed design, as described in Section IV-4.6, Release Management.

  - System Documentation

    - The Offeror must produce the technical environment and operations documentation specified in Section IV-3.11, System Documentation.

#### Offeror Response:

  - The Offeror must describe the approach to System development.

#### Deliverable(s)

  - Environment Configuration (MAJOR DELIVERABLE)

  - Delivery of PA DLI Custom Configuration and Code (MAJOR DELIVERABLE)

  - Deploy Releases to UAT Environment (MAJOR DELIVERABLE)

  - System Documentation

##### IV-4.5.4 Work Product(s)

- Installation Plan

### Release Management

#### Requirements

  - The Offeror must develop and execute a Release Management Plan.

  - The Release Management Plan must:

    - Describe the planned approach for releases of functional, non-functional or technical components from development through UAT.

    - Include the total list of functional components and the associated durations and completion dates for design, development, component integration testing, system testing, user acceptance testing, and implementation.

    - Describe the planned approach for implementation of releases during the warranty and Solution operations, maintenance and support periods.

  - For each given release, the Offeror must identify:

    - The method for communicating the included functions, demonstration of readiness, and identification of any remaining defects.

    - The set of Functional Design Specifications that will be included in each release.

    - The set of System Design Specifications that will be included in each release.

  - Prior to implementation of a release or any functional component of the UC Benefits Modernization System, the Offeror must complete unit testing and integration testing, support UAT, and resolve defects.

  - The Offeror must then provide DLI a Pre-Release Report that describes the testing that was completed, the results of the testing, and UAT statistics as defined below.

    - The report must quantify the specific tests, the number of remaining defects identified during the testing, and the severity level of any remaining defects.

    - Each Pre-Release Report must include an updated Inventory of Tools and Software as per Appendix A, Contract Terms and Conditions, Section 36, Ownership Rights.

  - The Offeror must provide a Post-Release Report for the successful implementation detailing the results of the release, including defects identified during the 90-day period after the release.

  - The Offeror must provide release documentation containing the requirements, features and functionality included in the release.

  - Documentation for a given release must map release functionality to the requirements traceability matrix.

  - The first release must be an installation of the base system:

    - The first release must implement the Section IV-4.5, System Development requirements as necessary to migrate the base system between the development, CIT and UAT environments.

    - The first release must include pre-populated and non-PA DLI specific data for testing in the UAT environment.

  - The Offeror must develop and execute a plan for releases during the Solution operations, maintenance, and support period.

    - The Offeror must plan for maintenance releases to address defects, ongoing product upgrades, or other changes needed to ensure the Solution performance and reliability.

    - The Offeror must plan for releases to address functional changes and post implementation system enhancements.

#### Offeror Response:

  - Describe the planned approach for implementation for releases of functional components for UAT.

  - Describe the total list of functional components and the associated durations and completion dates for design, development, internal testing, user acceptance testing, and implementation.

  - Describe how the Release Management and Configuration Management activities will be synchronized to ensure the Offeror can maintain end-to-end visibility and control over all aspects of the system’s configuration through all phases of the system’s lifecycle.

  - Describe the planned approach for releases during the warranty and Solution operations, maintenance and support periods.

    - Describe the frequency of releases needed based on similar projects.  (Note: The costs associated with each release should be broken out in the Cost Submittal per Section II-10, Cost Submittal.)

    - Describe the Offeror’s approach to incorporating DLI’s post implementation enhancements into each release.

    - Describe the Offeror’s approach to incorporating changes into the Solution.

#### Deliverable(s)

  - Post-Release Reports (per release) (MAJOR DELIVERABLE)

#### Work Product(s)

- Release Management Plan

- Pre-Release Report(s)

### Data Conversion and Migration

#### Requirements

  - The Offeror must develop and execute a Data Conversion and Migration Plan to convert data in a timely manner that ensures data integrity and the validity of the data is maintained throughout the conversion and is available in the fully operational system implementation.

  - The Data Conversion and Migration Plan must:

    - Describe the approach and methodology for data conversion, migration and validation and meeting DLI’s requirements for data availability.

    - Describe the Offeror’s conversion overview noting objectives, approach, roles, techniques, testing process, data validation, impact, and resources.

    - Include a detailed conversion schedule including all steps, tasks, activities, events, milestones, and resources necessary for the Offeror to convert the legacy data to the Solution.

    - Clearly define roles, responsibilities, and required staffing for conversion.

    - Include a formal system to track, document, and manage conversion issues.

    - Include test plans with exit criteria and DLI approval periods to verify data has been correctly converted.

    - Include a detailed mapping and specifications of legacy data fields to the fields in the Solution.

    - Identification of all data sources and data elements to be converted, replaced, or impacted.

    - Identification and analysis of any gaps between the legacy data and the target system that may impact functionality of the target system.

    - Include a resolution plan for legacy data that is not mapped to the target system.

    - Include a resolution plan for records with conversion data issues.

  - The Offeror must create the Data Conversion and Migration Plan during the Initiation Phase and shall keep it current with any changes throughout the Project.

  - The Offeror must perform the data conversion as described in Section IV-3.6, Data Conversion and Migration.

  - The Offeror is responsible for data migration from the DLI UC benefits and appeals legacy applications to the target system.

  - DLI will support the Offeror’s data migration efforts by providing any existing documentation, access to the UC benefits and appeals legacy applications, and technical and functional SMEs.

  - The Offeror is responsible for performing and documenting the results of integration testing using converted data, prior to User Acceptance Testing.

  - The Offeror is responsible for data cleansing with DLI oversight and approval of the cleansing rules.

#### Offeror Response

  - Describe the approach for accomplishing the Data Conversion and Migration requirements.

#### Deliverable(s)

  - Conversion Test Results

  - Successful execution of the Data Conversion and Migration Plan (MAJOR DELIVERABLE)

#### Work Product(s)

- Data Conversion and Migration Plan

- Data Conversion Report(s)

### Testing

#### Test Plan

##### IV-4.8.1.1 Requirements

  - The Offeror must develop and execute the System and Component Integration Testing plans to document the components included for integration and system testing.

  - The test plan must describe integration and system test environment requirements, integration testing, data requirements, security requirements, database requirements, reference documents and training required for performing the type of test.

  - The test plan must document the mutually agreed upon exit criteria for moving to the next state of testing.

  - The test plan must include the test schedule, roles, and responsibilities for execution of system and integration testing.

  - The Offeror is responsible for updating the Integration and System Test Plans in subsequent stages of the project.

##### IV-4.8.1.2 Offeror Response

  - Describe the levels and types of testing that will be planned and executed.

  - Describe how the testing approach addresses negative testing, alternate path testing.

##### IV-4.8.1.3 Deliverable(s)

  - None required

##### IV-4.8.1.4 Work Product(s)

- System and Component Integration Test Plan(s)

#### Testing

##### IV-4.8.2.1 Requirements

  - The Offeror must manage the testing process to include, but not be limited to, perform testing to ensure that all agreed upon requirements have been met.

  - System testing must include accessibility testing.

  - System testing must include stress and load testing.

  - System testing must include end to end process testing and testing of the transitions between business processes.

  - The Offeror must test with converted data as well as data created within the Solution.

  - The Offeror must participate in the DLI’s user acceptance testing (UAT) to assist the DLI testers in becoming familiar with the Solution, provision of test environment (including access for DLI testers), and defect resolution (including the process for same).

  - The UAT participation task must include, but not be limited to, the following:

    - Development of testing documentation

    - Configuration of test environment with converted data and users roles

    - Support of DLI’s UAT

    - Documentation of test results

    - Defect management

  - DLI is responsible for developing the appropriate testing documentation for User Acceptance Testing. The Offeror must provide to DLI a set of proposed test plans, including the appropriate testing documentation, converted data and expected outcomes, for DLI’s use (which DLI may supplement at its own discretion) in conducting UAT of the customized code.

  - The Offeror is responsible for developing system and component integration testing documentation. The testing documentation must include traceability between use cases, functional design specifications, system design specifications, and requirements.

  - The Offeror must agree to DLI’s exit criteria for successful testing.

  - The Offeror is responsible for defect management during development, implementation and operations of the Solution. For the purpose of this project, “Defect” means any material error in the system that prevents or limits compliance with the required performance or functionality.

  - The Offeror approach for defect management must be described in the Quality Management Plan (see IV-5.2.5).

##### IV-4.8.2.2 Offeror Response

  - Describe how defects found at each stage of testing (including accessibility testing, and stress and load testing) will be fixed and retested to resolution.

  - Describe who will perform the testing and any tools that will be used for testing or managing the testing processes.

##### IV-4.8.2.3 Deliverable(s)

  - Successful System and Component Integration Tests Results

##### IV-4.8.2.4 Work Product(s)

- Testing Documentation (e.g. test scenarios, cases, scripts)

  - UAT Status Reports

#### Security Testing

##### IV-4.8.3.1 Requirements

  - The Offeror must perform security testing which must include testing the Solution to make sure all security requirements are implemented as documented in Appendix V, Technical and Non-Functional Requirements.

  - The Offeror must ensure role-based security is working properly and that the Solution will be protected from malicious attacks and security vulnerabilities.

  - The Offeror must also include testing key safeguards, ensuring that auditing is occurring for customer and user interfaces.

  - The Offeror must include documenting results associated with security testing as well as resolution of any issues.

  - The Offeror is responsible for development and execution of the Security Report deliverable.

  - The Offeror must conduct periodic and special vulnerability scans, including scans that meet NIST SP 800-115 Technical Guide to Information Security Testing and Assessment; and install software/hardware patches and upgrades to protect all automated information assets, and correct/eliminate all discovered vulnerabilities as recommended by NIST SP 800-40 Revision 3 Guide to Enterprise Patch Management Technology.

  - The Offeror must provide DLI designated persons access to review reports of the results of the scans.

  - The Offeror must provide security reports at mutually agreed upon intervals, with reports due ten (10) calendar days following the end of each reporting period.

##### IV-4.8.3.2 Offeror Response

  - Describe how the Offeror will meet the requirements of security testing.

##### IV-4.8.3.3 Deliverable(s)

  - None required

##### IV-4.8.3.4 Work Product(s)

- Security Report(s)

### Implementation

#### Implementation Planning

##### IV-4.9.1.1 Requirements

  - The Offeror must develop and execute an Implementation Plan.

  - The Implementation Plan must document the full operational system implementation, including the approach to all tasks required to implement the Solution and include an implementation cutover schedule.  Where appropriate, a PERT or Gantt chart must be used to show project, task, and time relationships.

  - The Offeror must include a back out plan documenting all tasks necessary to restore operations should the implementation be unsuccessful.

##### IV-4.9.1.2 Offeror Response

  - Describe the implementation approach and methodology, including how the approach will minimize system down time and the impact to business operations.

  - If the Offeror is proposing a phased implementation, describe the proposed implementation phases and the rationale for the Offeror’s approach, including all tasks/activities in each phase and any back bridging to existing systems that may be necessary.  Note: the costs associated with a phased approach should be broken out in the Cost Submittal per Section II-10, Cost Submittal.

##### IV-4.9.1.3 Deliverable(s)

  - None required

##### IV-4.9.1.4 Work Product(s)

- Implementation Plan

#### Pre-Implementation Report

##### IV-4.9.2.1 Requirements

  - The Offeror must deliver a Pre-Implementation Report that details the Solution is ready for a production environment deployment.

  - The Pre-Implementation Report must address the following:

    - All functional aspects of the Solution

    - Impact on workflow and staff productivity

    - Defect analysis and prioritization

    - Operability and stability of software

    - Application security

    - Accuracy and completeness of conversion of legacy data and manual data and impact of missing and erroneous data

    - Completeness and accuracy of system documentation

    - Accuracy and effectiveness of training methods and materials

    - Response time and overall system performance

    - System hardware, software, and telecommunications performance

    - Accuracy/performance of system interfaces and enterprise application integration (EAI) processes

    - All open risks, issues and action items

    - Validation and testing of the new hardware and software in Production

  - Upon approval of the Pre-Implementation Report, the Offeror must move to the implementation phase of the Solution described in Section IV-4.9.3, Implementation.

##### IV-4.9.2.2 Offeror Response

  - Describe how the Offeror will validate the requirements have been met for the Pre-Implementation Report.

##### IV-4.9.2.3 Deliverable(s)

- None required

##### IV-4.9.2.4 Work Product(s)

- Pre-Implementation Report

#### Implementation

##### IV-4.9.3.1 Requirements

  - The Offeror must work with DLI to define the Implementation Schedule.

  - DLI must approve the Implementation Schedule prior to execution.

  - Upon completion of successful UAT and DLI approval, the Offeror must implement the Solution into production.

  - The Offeror must provide access to the Solution in the production application for users.

  - The Offeror must provide a Post-Implementation Report that describes the results of implementation activities and identify any variances or issues following the implementation.

##### IV-4.9.3.2 Offeror Response

  - The Offeror must agree to meet the specified implementation requirements.

##### IV-4.9.3.3 Deliverable(s)

  - Solution implemented in Production (MAJOR DELIVERABLE)

  - Post-Implementation Report

##### IV-4.9.3.4 Work Product(s)

- None required

### Training Support

#### Training Support

##### IV-4.10.1.1 Requirements

  - The Offeror must provide user and technical training for the document capture functionality, as per the requirements under Section IV-3.4.10, Document Capture.

  - The Offeror must support DLI trainers who will perform end-user training for users who will use the UC Benefits Modernization System to perform their daily job functions.

    - Support includes, but is not limited to, setting up conditions and data, including resetting data, to capture screens for training materials; providing subject matter expertise on Solution functionality; and resolving defects impacting the development of training materials.

##### IV-4.10.1.2 Offeror Response

  - The Offeror must agree to meet the specified requirements.

- IV-4.10.1.3 Deliverable(s)

  - Completion of user and technical training for the document capture functionality.

##### IV-4.10.1.4 Work Product(s)

- Training Support

#### Technical Overview Sessions

##### IV-4.10.2.1 Requirements

  - The Offeror must provide technical overview sessions to DLI and subcontractors acting on behalf of DLI.

  - The technical overview sessions must cover but are not limited to the following:

    - System architecture including core system components and state specific customizations

    - Tools used to develop the UC Benefits Modernization System

    - Performing system upgrades

    - Performing system operations

    - Performing system maintenance

##### IV-4.10.2.2 Offeror Response

- The Offeror must describe their approach for delivering technical overview sessions.

##### IV-4.10.2.3 Deliverable(s)

  - Technical Overview Sessions

##### IV-4.10.2.4 Work Product(s)

- None required

### Solution Maintenance, Operations and Support

#### Requirements

  - The Offeror must develop and execute a detailed Solution Maintenance, Operations and Support Plan to fulfill the requirements as described in Sections IV-3.10, Solution Maintenance, Operations and Support and Section I-23, Term of Contract.

  - The Offeror must perform the system operations, maintenance support and defect management needed to ensure the Solution remains operational and meets the requirements of this RFP.

  - The Offeror will be responsible for providing the resources necessary to operate, maintain, and support the Solution.

  - The Offeror must produce a monthly Solution Maintenance, Operations and Support Report which:

  - Reports on monthly SLA compliance as per Section IV-3.8.2, Service Level Agreements.

  - Reports on system availability requirements as per Section IV-3.10, Solution Maintenance, Operations and Support.

  - Documents Solution maintenance, operations and support activities completed since the last report.

  - Documents upcoming Solution maintenance, operations and support activities for at least the next 8 weeks, including upcoming releases as per Section IV-4.6, Release Management.

  - Measures system availability and performance in executing the work for which it was designed.

  - Documents the Solution in terms of performance, reliability, fault-tolerance and its ability to meet the business needs.

#### Offeror Response

  - Describe the approach and resources for Solution maintenance, operations and support.

  - Describe how additional functionality in the Solution is made available.  Explain whether features are presented as an inseparable “bundle” or whether users of the Solution may select individual features for implementation and how future product releases may be affected.

  - Provide a maintenance and support plan from a previous implementation of the Solution proposed as part of the Solution and/or a draft plan for DLI.

#### Deliverable(s)

- Solution Maintenance, Operations and Support Report(s) (MAJOR DELIVERABLE)

#### Work Products

- Solution Maintenance, Operations and Support Plan

#### IV-4.12 Solution Disaster Recovery

##### IV-4.12.1 Requirements

- The Offeror must develop a Disaster Recovery Plan for the Solution.

- The Disaster Recovery Plan must be approved, implemented and tested prior to the Solution implementation in Production.

- The Disaster Recovery Plan must include:

    - Roles and responsibilities of the disaster recovery team members.

    - History of revisions to the disaster recovery plan

    - Plan and procedures to restore system functionality and operations and maintenance services in compliance with Recovery Time Objectives (RTO) and Recovery Point Objectives (RPO)

    - Plan and procedures for maintaining the disaster recovery environment

    - Plan and procedures for testing the disaster recovery environment

    - Plan and procedures for training disaster recovery team members

    - References to information that will be useful to facilitate recovery including but not limited to disaster recovery system inventories and service level agreements

- The Offeror must update the Disaster Recovery Plan as needed and review it at least once a year to ensure that it is up to date.

##### IV-4.12.2 Offeror Response:

- Describe the Offeror’s approach for development of Disaster Recovery Plan to address the requirements stated in the previous section.

##### IV-4.12.3 Deliverable(s)

- None required

##### IV-4.12.4 Work Product(s)

- Disaster Recovery Plans

- Disaster Recovery test results and recommendations

### Outgoing Transition and Turnover

#### Requirements

  - The Offeror must cooperate with DLI and any successor contractor in any activities related to turnover of responsibilities as described in Section IV-3.15, Outgoing Transition and Turnover.

  - The Offeror, upon DLI’s written notice, must support transition activities to include but not be limited to:

    - Execute the Outgoing Transition and Turnover Plan.

    - Provide transition services for up to 180 days:

      - Ninety (90) day knowledge transfer

      - Sixty (60) day parallel processing

      - Thirty (30) day processing with incumbent as the back up to the successor contractor

    - Provide additional services if requested to complete the transition successfully.

    - Provide sufficient experienced personnel during the transition period to ensure an efficient and smooth transition. This shall guarantee that the services called for by the contract are maintained at the required level of proficiency and meet the acceptance testing period of sixty (60) days parallel processing.

    - Updated System Documentation.

    - Current operating procedures.

  - The Offeror must develop and execute the Outgoing Transition and Turnover Plan as described in Section IV-3.15, Outgoing Transition and Turnover.

  - The Offeror must obtain DLI acceptance before and after the plan is executed.

  - Any resources not listed in the contract shall be negotiated during the designated time of transition.

  - If the successor contractor is determined not to be ready at the end of the 180 day transition period, DLI may extend the period for transition services, for up to an additional 180 days subject to remaining time on the Contract.

  - If it is determined that the Offeror failed to properly train the successor contractor, such an extension will be at no cost to the Commonwealth.

  - The Offeror must provide an Outgoing Transition and Turnover Report detailing the execution of the Outgoing Transition and Turnover Plan, identifying any transition and turnover tasks which have not been completed and reason, and documenting the state of the UC Benefits Modernization System at the time of turnover to the successor.

  - The final payment will be paid to the Offeror at such time as DLI determines that the successor contractor’s staff is adequately prepared to operate the Solution.

#### Offeror Response

  - Describe the approach to conducting outgoing transition and turnover, including knowledge transfer.

  - Identify the tasks that will occur during the transition period.

#### Deliverable(s)

  - Outgoing Transition and Turnover Report

##### IV-4.13.4 Work Product(s)

- Outgoing Transition and Turnover Plan

## Reports and Project Control

The Offeror must provide reports and project control as required to manage the tasks, activities and deliverables of this contract.

### Project Strategy

#### Offeror Response

- Describe how the Offeror’s approach and Solution mitigates the common implementation project risks (e.g. aggressive schedule, scope creep, ineffective communication, poor quality controls, and lack of needed staff resources) and ensures successful implementation.

- Describe how the Offeror’s approach will ensure that, where priorities conflict, the replacement of the critical legacy information systems takes precedence over providing increased functionality or automation.

- Describe how the Offeror’s approach will ensure automation of functional requirements is prioritized based on the volume of activity so that the focus is on minimizing staff time.

### Project Management

The Offeror must ensure adequate planning and project management to successfully deliver the Solution. Project management deliverables and associated project activities must meet or exceed the Project Management Institute (PMI) Project Management Body of Knowledge (PMBOK) standards.

#### Project Management Plan

##### IV-5.2.1.1 Requirements

- The Offeror is responsible for developing, maintaining, and executing the Project Management Plan.

- The Project Management Plan (PMP) must describe the Offeror’s approach to managing the project to successfully complete all activities, work products, and deliverables described in this RFP from project initiation to project closeout.

- The PMP must address how the Offeror will work with DLI and their representatives (e.g., PMO, IV&V) to integrate the Offeror’s PMP with interrelated activities to establish a cohesive approach to managing the Project.

- The PMP must document the project goals, scope, governance, assumptions, and constraints.

- The Offeror must create, maintain, and execute the PMP, all other management plans, and supporting documentation in a format agreed to by DLI.

- The Offeror must report on the status of the PMP and all other management plans, including the Deliverable Approval Plan, in the project status reports defined in Section IV-5.3, Status Reports.

- The Offeror must update the PMP and all other management plans, including the Deliverable Approval Plan, as needed, and review them at least once a year to ensure that they are up-to-date.

##### IV-5.2.1.2 Offeror Response

  - Describe the project management approach, methodology and processes which will govern the fully operational system implementation and ongoing services as required by this RFP.

  - Describe the project integration to ensure that the various elements of the project are properly coordinated.

  - Describe the approval steps within the proposed design, development, and implementation process where DLI reviews and approves evidence of the Offeror’s progress.

##### IV-5.2.1.3 Deliverable(s)

- None required

##### IV-5.2.1.4 Work Product(s)

- Project Management Plan

#### Schedule Management

Schedule or Time Management requires constant monitoring to ensure all tasks are identified, tracked, assigned appropriate resources, and carefully monitored to ensure timely completion of the project.

##### IV-5.2.2.1 Requirements

- The Schedule Management Plan must establish the schedule and baseline within the constraints established by the RFP.

- The Schedule Management Plan must allow adequate time in the schedule for all tasks and deliverables, including steps to ensure adequate time for setting acceptance criteria to review and validate the quality of deliverables.

- The Offeror must create, maintain, and execute a Work Breakdown Structure (WBS) as the base for the project schedule, including defining activities, estimating activity duration, developing, and controlling the project schedule.

- The Offeror must update, communicate and obtain DLI agreement to any project schedule changes.

- The Offeror must track progress against the project schedule and report any risks or issues related to the project schedule.

- The Offeror must develop and implement remediation to project schedule risks and issues as soon as possible.

- The Offeror must baseline and re-baseline the project schedule as needed.

- The Offeror must notify DLI six (6) weeks in advance of any activities that require DLI resources. Notification should include the types of resources, level of effort and timeframes for completion.

- The WBS must be updated at least once per quarter.

- The Offeror must forecast future resource needs based on upcoming project activities.

##### IV-5.2.2.2 Offeror Response

- Describe how the schedule will be managed to ensure timely completion of the project, include defining activities, estimating activity duration, developing, and controlling the project schedule.

- Describe when the schedule will be baselined, how often the schedule will be updated to reflect progress and under what conditions the schedule would be re-baselined.

- The Offeror must provide a detailed project schedule as an appendix in Microsoft Project format.

- The detailed project schedule must identify the

  - project milestones and duration of each

  - critical path

  - dependencies

  - management reserve (slack time)

- The Offeror should identify and provide greater detail around any tasks associated with modifications of the code base.

- The Offeror must identify all assumptions and factors driving the schedule.

- The Offeror must identify the risks associated with achieving the schedule.

- The Offeror must provide an example of a previously executed Work Breakdown Structure (WBS) at the third level of indenture.

##### IV-5.2.2.3 Deliverable(s)

- None required

##### IV-5.2.2.4 Work Product(s)

- Schedule Management Plan

- Project Schedule/WBS

#### Risk and Issue Management

Risk and Issue Management should cover the identification, analysis, response planning and communication for the project risks and issues. The Risk and Issue Management Plan should cover the transition of a risk to an issue and the management of the issue through closure.

##### IV-5.2.3.1 Requirements

- The Offeror must develop and execute a Risk and Issue Management Plan that includes a detailed description of their risk and issue management approach and process.

- The Risk and Issue Management Plan process must identify how risks and issues are reported, documented, prioritized, managed and escalated.

- The Risk and Issue Management Plan must identify how the Offeror will respond to any project risks and issues, including those identified by DLI.

- The Risk and Issue Management Plan must define contingency plans, mitigation strategies, execution of mitigation strategies, monitoring of items, and periodic assessment reviews with DLI and its representatives. This must include escalation processes, criteria for escalation (e.g., age, severity, and budget) and escalation levels.

- The Offeror must identify project risks and issues, including assumptions, constraints, and/or issues during the project initiation phase and update quarterly.

- The Offeror must notify DLI, in writing, in a timely manner upon becoming aware of any circumstances that may reasonably be expected to jeopardize the timely and successful completion of any Deliverables/Services on the scheduled due dates in the latest DLI-approved delivery schedule and must inform DLI of the projected actual delivery date.

##### IV-5.2.3.2 Offeror Response

- Describe the Offeror’s approach to risk and issue management to ensure that items potentially jeopardizing the project are identified, analyzed, planned for, communicated and acted upon effectively.

##### IV-5.2.3.3 Deliverable(s)

- None required

##### IV-5.2.3.4 Work Product(s)

- Risk and Issue Management Plan

- Risk and Issue Tracking Log

- As needed, Problem Identification Report

#### Change Management

The Change Management process begins with validating the project scope and requirements, tracking requirements throughout the project and managing any change to the scope or requirements.

##### IV-5.2.4.1 Requirements

  - The Offeror must provide a Change Management Plan that includes a detailed description of the change management approach and process.

  - The Change Management Plan must include the review and approval process (including use of a Change Control Board) for Design Change Requests (DCR) and Project Change Requests (PCR).

  - The Change Management Plan must include:

    - Change Management Process

    - Roles and Responsibilities

    - Rules/Procedures

    - Change Impact Analysis Approach

    - Escalation process

    - Method and tool for tracking change (e.g. Change Management Log)

  - The Offeror must ensure all changes that occur within the project are promptly identified, coordinated, agreed upon, and properly managed.

  - The Offeror must perform an impact analysis to determine the impact on project scope, schedule, costs, functional areas impacted by the change, and the associated requirements and deliverables that must be modified to incorporate the change.

  - The Offeror must provide recommendations to DLI to be used in determining whether to approve or reject the change request.

  - The Offeror must capture, track, and maintain change status in a change log.

  - All change requests must be tracked in the status report described in Section IV-5.3, Status Reports.

##### IV-5.2.4.2 Offeror Response

- Describe the Change Management approach and process.

##### IV-5.2.4.3 Deliverable(s)

- None required

##### IV-5.2.4.4 Work Product(s)

- Change Management Plan

- Change Management Reports

#### Quality Management

##### IV-5.2.5.1 Requirements

- The Offeror must develop and execute a Quality Management Plan.

- The Quality Management Plan must:

  - Describe the approach used to address Quality Assurance (QA) and Quality Control (QC) throughout the life of the project.

  - Identify the quality processes and practices including the periodic reviews, audits and the testing strategy for key deliverables.

  - Include the criteria by which quality is measured, the tolerances required of product and project deliverables, how compliance is measured and the process for addressing those instances whenever quality measures are out of tolerance or compliance.

  - Include a process whereby the Offeror must propose and get DLI agreement on the acceptance or exit criteria for each deliverable.

  - Describe the approach for defect management including identification, categorization, prioritization, tracking, and resolution.

- Deliverable Assessments must be tracked in the status report described in Section IV-5.3, Status Reports.

- The Deliverable Assessment must include adherence to contractual and functional requirements (including the Deliverable Approval Plan per Appendix A, Contract Terms and Conditions, Section 17, Inspection and Acceptance), deliverable accuracy, completeness, feasibility, consistency with overall project and other deliverables, deficiencies, errors, and/or omissions found during the quality reviews, and recommended improvements and remediation for future deliverables.

- The Offeror must make all documentation and artifacts available to DLI or its representatives for examination to ensure that the Offeror is following the defined methodology, processes and procedures.

- Upon notice by DLI or its representatives that the documentation or artifacts are deficient, the Offeror may be required to develop and implement a corrective action plan, at their own cost to remediate the problems.

##### IV-5.2.5.2 Offeror Response

- Describe the approach used to address Quality Assurance (QA) and Quality Control (QC) throughout the life of the project.

- Provide a sample of the Acceptance / Exit Criteria for system testing.

##### IV-5.2.5.3 Deliverable(s)

- None required

##### IV-5.2.5.4 Work Product(s)

- Quality Management Plan

- Deliverable Acceptance / Exit Criteria

- If needed, Corrective Action Plan

#### Communication Management

The Offeror is only expected to address communications between the joint Offeror/DLI project team and Executives overseeing the project. The Offeror is not required to manage communications with customers or stakeholders.

##### IV-5.2.6.1 Requirements

  - The Offeror must develop and execute a Communications Management Plan.

  - The Communications Management Plan must describe the communication management process to be followed for the project to ensure effective information generation, documentation, storage, transmission and disposal of project information.

  - The Communications Management Plan must address the timeframe and frequency for project meetings and reports, what is communicated (status reports, agendas, meeting minutes, issues log), who shall communicate and who shall receive the information, and the methods to convey the information (electronic / hard copy).

  - The Communications Management Plan must describe the tools and techniques that shall provide timely and appropriate generation, collection, distribution, storage, retrieval, and disposition of project information.

  - The Communications Management Plan must include:

      - Communications Management Process

      - Roles and Responsibilities

      - Reporting Tools and Techniques

      - Meeting Types and Frequency

      - Communications Types and Frequency

      - Meeting templates (e.g., agenda, meeting notes)

##### IV-5.2.6.2 Offeror Response

- Provide a sample Weekly Status Report template.

##### IV-5.2.6.3 Deliverable(s)

- None required

##### IV-5.2.6.4 Work Product(s)

- Communications Management Plan

- Weekly Status Reports per Section IV-5.3, Status Reports

#### Resource Management

The Resource Management Plan is to ensure the most effective use of resources.

##### IV-5.2.7.1 Requirements

- The Offeror must develop and execute a Resource Management Plan.

- The Resources Management Plan must describe the approach for management of staff identified in Section IV-3.17, Company and Personnel.

- The plan should also describe the preparation, training, retention, and replacement of Offeror staff resources for the duration of the project and for proposed operational staff.

- The Resources Management Plan must describe the approach for acquiring the software identified in Section IV-3.7 Hardware and Software Requirements and Appendix W, DLI Offeror Proposed Software and Hardware. The Resource Management Plan should describe all steps needed to provide the working software for the tasks and deliverables. These steps should also be part of the WBS.

##### IV-5.2.7.2 Offeror Response

- Describe the approach to managing resources to ensure effective use of and adequate resources throughout the life of the project.

##### IV-5.2.7.3 Deliverable(s)

- None required

##### IV-5.2.7.4 Work Product(s)

- Resource Management Plan

### Status Reports

#### Requirements

- The Offeror must develop and submit written weekly status reports describing the project progress, activities, recommendations, and any issues encountered during a given period.

- Weekly status reports must be submitted to DLI twenty-four (24) hours prior to weekly status meetings.

- The format for weekly status reports must be documented and approved by DLI as part of the Communications Management Plan (IV-5.2.6) prior to issuance of the first weekly project status reports.

#### Offeror Response

- None Required.

#### Deliverable(s)

- None required

##### IV-5.3.4 Work Product(s)

- Status Reports

### Final/Closeout Reports

#### Requirements

- Project closeout reports will be required by the Offeror at the completion of major deliverables in the Project as well as at the completion of the Project.  The following reports will be required:

- Lessons Learned:  The Lessons Learned Report must reflect the success of the effort from the perspective of team participants and executive staff.  It must also reflect those aspects of the project that could have been better realized and suggest specific changes to be considered for the future.

- Project Finalization:  The Project Finalization Report must reflect the achievement of goals and objectives and/or contractual obligations at a granular level of detail.

- Executive Summary:  The Executive Summary Report must reflect the project at an executive level and communicate the technical and business outcomes of the effort.

#### Offeror Response

- Describe the process for collecting information for the final reports and disseminating the reports.

#### Deliverable(s)

  - Project Finalization Report

##### IV-5.4.4 Work Product(s)

- Lessons Learned Report

- Executive Summary Report

### Meetings

#### Requirements

- The Offeror must hold onsite meetings at DLI as needed or upon the request of DLI. The Offeror is responsible for meeting agenda, materials and minutes, as appropriate, for all meetings. Minutes must be published by the Offeror within two (2) working days after the meeting.

- The Offeror must attend project related meetings. Attendance may be in person and/or via teleconferencing, as mutually agreed upon.

- The Offeror must maintain a repository of all meeting agenda, materials, and minutes.

#### Offeror Response

- None Required.

#### Deliverable(s)

- None required

##### IV-5.6.4 Work Product(s)

- Meeting agendas

- Meeting materials

- Meeting minutes

## Contract Requirements—Small Diverse Business Participation.

All contracts containing Small Diverse Business participation must also include a provision requiring the Offeror to meet and maintain those commitments made to Small Diverse Businesses at the time of proposal submittal or contract negotiation, unless a change in the commitment is approved by the Bureau of Diversity, Inclusion and Small Business Opportunities. All contracts containing Small Diverse Business participation must include a provision requiring Small Diverse Business subcontractors to perform at least fifty percent (50%) of the subcontracted work.

The Offeror’s commitments to Small Diverse Businesses made at the time of proposal submittal or contract negotiation shall, to the extent so provided in the commitment, be maintained throughout the term of the contract and through any renewal or extension of the contract. Any proposed change must be submitted to Bureau of Diversity, Inclusion and Small Business Opportunities, which will make a recommendation to the Contracting Officer regarding a course of action.

If a contract is assigned to another contractor, the new contractor must maintain the Small Diverse Business participation of the original contract.

The Offeror shall complete the Prime Contractor’s Quarterly Utilization Report (or similar type document containing the same information) and submit it to the Contracting Officer of the Issuing Office and Bureau of Diversity, Inclusion and Small Business Opportunities within ten (10) workdays at the end of each quarter the contract is in force. This information will be used to determine the actual dollar amount paid to Small Diverse Business subcontractors and suppliers. Also, this information will serve as a record of fulfillment of the commitment the Offeror made and for which it received Small Diverse Business participation points. If there was no activity during the quarter then the form must be completed by stating “No activity in this quarter.”

NOTE: EQUAL EMPLOYMENT OPPORTUNITY AND CONTRACT COMPLIANCE STATEMENTS REFERRING TO COMPANY EQUAL EMPLOYMENT OPPORTUNITY POLICIES OR PAST CONTRACT COMPLIANCE PRACTICES DO NOT CONSTITUTE PROOF OF SMALL DIVERSE BUSINESS STATUS OR ENTITLE AN OFFEROR TO RECEIVE CREDIT FOR SMALL DIVERSE BUSINESS UTILIZATION.

This RFP uses the following definitions for COTS/Application Framework, configuration, and customization:

COTS/Application Framework: Software product that provides a core set of functionality via a foundation layer (the framework), intended to be further modified.via configuration with no or limited development activities into a fully functional system. The framework encapsulates the underlying software in such a way that it can be upgraded without impacting project specific modifications.

Configuration: Installation-specific changes incorporated into the solution with the solution’s tools (e.g. updating rules within rules engine, updating configuration table), rather than changing and recompiling the solution’s program code.

Customization: Installation-specific changes incorporated only by changing and recompiling the solution’s program code.