# GENERAL SPECIFICATIONS

PENNSYLVANIA GAME COMMISSION

FORESTRY DIVISION

FORESTRY MOWING CONTRACT

HAND CUTTING

- SCOPE OF WORK:

- The Pennsylvania Game Commission, Forestry Division, requires the services of an Operator to cut and fell interfering woody vegetation ranging from 5 feet in height to unlimited inches in diameter as described below on 385 acres on SGL 204, Clara and Hebron Townships, Potter County.  Services shall include, but are not limited to, the furnishing of all materials, labor, equipment, tools, superintendence, miscellaneous items, and performing all work necessary to complete the project to the satisfaction of and subject to the approval of the Commission.

- Questions regarding any technical aspects of this bid should be directed to Regional Forester Gary Glick, at telephone no. (570) 398-4744 Ext. 310.  Questions specific to the bidding process should be directed to the PGC Purchasing and Procurement Division at telephone no. 717/787-6594.

# CONTRACT TASKS:

  - Project Location(s): N 41.86076  W – 78.08475

    - Approximately 385 acres on State Game Lands 204 will require the hand cutting of interfering woody vegetation under this contract. See attached project and location maps.

Approximate stems to be felled include:

| Block Number | Acres | # of 5 ‘ tall to 6” DBH stems | # 6’’ to 12’’ | AB 12 to 16’’ girdle | SB 12 to unlimited fell |
| --- | --- | --- | --- | --- | --- |
| 1 | 123 | 769 | 22 | 5 | 1 |
| 2 | 181 | 989 | 20 | 5 | 2 |
| 3 | 30 | 662 | 7 | 1 | 1 |
| 4 | 20 | 1360 | 7 | 0 | 0 |
| 5 | 31 | 1100 | 0 | 0 | 0 |

- SITE INSPECTION AND ASSISTANCE:

An optional site inspection tour of the project site is scheduled for Friday September 8, 2023, at 10am. The meeting location will be at the Weimer Field the parking area is located at the junction between fishing creek road and service route 6 across from the dollar general road in Roulette (41.78455 -78.16216) The site inspection will provide prospective bidders the opportunity to view the site and evaluate conditions specific to the project, including vegetation for control, topography, site challenges (rock, downed logs, density of reserved trees, etc.)

- COMMISSION PERSONNEL - The Commission will furnish personnel to supervise and direct the operation in the following capacities:

a.	PROGRAM SUPERVISOR - The Chief of the Forestry Division in the Bureau of Wildlife Habitat Management is responsible for the overall operation of the vegetation control program and represents the Commission in settling minor contractual matters.

b.	FIELD CONTRACT COORDINATORS - These persons are Regional Foresters or their designee who serve as the Commission's field liaison with the Operator and are responsible for reviewing and approving/disapproving the operations plan and conducting quality control checks on the equipment and performance during the operations.  This person is responsible for coordinating the activities of all people working on the contract within a region and communicating with the Operator's project supervisor concerning any operational problems or changes in plans.  He/she also provides daily reports of the operation to the program supervisor

- CONTRACT REQUIREMENTS:

- All black birch from 5 feet tall to unlimited inches DBH must be felled, with the following exceptions: All trees marked with red paint and all trees marked with blue paint are reserved regardless of diameter.

- All American beech, pin cherry and striped maple are to be felled from 5 feet tall to 12 inches in diameter. With the following exceptions: All trees marked with red paint and all trees marked with blue paint are reserved regardless of diameter.

- All American beech and pin cherry ranging from 12 inches to 16 inches are to be double girdled with girdles being no less than 1 foot apart. With the following exceptions: All trees marked with red paint and all trees marked with blue paint are reserved regardless of diameter.

- The boundaries for all 5 blocks are painted using blue boundary paint. Blocks 3,4,5 are painted using blue glow which is a dark blue color due to existing blue paint from previous treatments.

- Woody material felled with clean cuts must have stumps that are parallel to the ground surface and shall not exceed six (6) inches in height measured on the side next to the highest ground or the diameter of the stump, whichever is smaller, except when in the opinion of the Field Contract Coordinator, said height is impractical.

- Cut trees must be removed from trails, roads, tail drains, streams, and utility rights-of- way.

- The Operator shall exercise care and caution in all operations to prevent damage to all trees not specified for treatment.

- Damage to trails, roads, streams, or utility rights-of-way caused by the Operator’s equipment must be repaired by the Operator at their expense.

- Any trash resulting from the Operator’s operations must be removed from the area and properly disposed.

- The Operator shall not block any roads or trails in the area during performance of  this contract. The Operator shall not in any way hinder the progress of any Timber Sale Contracts or fence construction contracts in these areas.

- All labor, equipment, tools, etc., needed to complete contracted projects are to be provided by the Operator.

- Timber Damages – when in the opinion of Field Contract Coordinator, damage to the residual stand becomes excessive, the Operator shall pay the Commission a fair base current value determined by the Field Contract Coordinator per unit of volume. If this value for damage due to Operator’s carelessness or negligence is less than $10.00 per tree, then a minimum charge of $10.00 per tree will be made whether the tree is commercial, non-commercial, merchantable, or non-merchantable.

# INSURANCE REQUIREMENTS:

- The contractor will provide Workmen’s Compensation insurance sufficient to cover all the employees of contractor working to fulfill this contract.

- Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract.  The amount of bodily injury insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence.  The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured.  Prior to the commencement of work under this contract, the contractor must provide the Commonwealth with current Certificates of Insurance.  These Certificates shall contain a provision that coverages afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

The Commonwealth shall be under no obligation to obtain such certificates from the Operator(s). Failure by the Commonwealth to obtain the certificates shall not be deemed a waiver of the Operator’s obligation to obtain and furnish certificates. The Commonwealth shall have the right to inspect the original insurance policies.

- HOLD HARMLESS:

- The contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

# BIDDING

- RECEIVING AND OPENING BIDS - The bid shall be awarded on a line item basis.    Bids must be submitted via the PA Supplier Portal, to be found at www.pasupplierportal.state.pa.us  Faxed bids and mailed bids will NOT be accepted.

Bids will be publicly opened on September 19th, 2023 at 2:00 PM., at the Pennsylvania Game Commission, 2001 Elmerton Ave., Harrisburg, PA 17110-9797.

The price per acre shall include all labor, equipment, tools, insurance, materials disposal and all items necessary for the completion of the project.  Prices bid shall be in dollar and cents only.

B.  BID RESULTS - Bidders can obtain results at www.emarketplace.state.pa.us/bidtabs.aspx

The posted results will contain the information of the apparent bidders, and all bids are under review until final award of the purchase order.

Quantities herein are only estimates and may increase or decrease dependent upon the needs of the Commission.  Operator shall be paid at the unit price bid for actual services performed.

The Commission reserves the right to reject any or all bids and award contracts as it determines to be in the best interest of the Commission.

- PERFORMANCE SECURITY:

  - As further guarantee of faithful performance of the conditions set forth in this contract, the Contractor hereby agrees to furnish the Commission with Certified Check, Savings Account, Irrevocable Letter of Credit, or other security acceptable to the Pennsylvania Game Commission, in the sum of $5,000.00.

ANY SECURITY POSTED MUST HAVE AN EXPIRATION DATE A MINIMUM OF ONE YEAR BEYOND THE EXPIRATION DATE OF THE CONTRACT.

  - Performance Security is due no later than 30 days after written notice of the bid award.  Time is of the essence with regard to the provision of Performance Security.  At the option of the PGC, failure to provide an acceptable Surety within 30 days will result in cancellation of the contract and the PGC may declare the bidder ineligible on future projects.

  - It is further agreed that any performance bond guarantees the complete and faithful performance of this contract and full compliance with the conditions set forth herein, particularly as to construction repairs, restorations or other conditions to be performed and the Principal and Surety shall in no way be released or either of them, their executors, administrators, successors or assigns from their liability hereunder, notice to the Surety or Sureties of any such repair involving construction restoration and conditions to be performed, and extension or forbearance hereof being hereby waived.

  - Failure to comply with any of the conditions of the contract herein mentioned shall result in cancellation of the agreement and forfeiture of the performance bond to cover damages sustained by the Commission.  The Commission may declare the Contractor ineligible to bid on future contracts.

# OPERATOR REFERENCES:

After the bid opening and prior to awarding of the contract, the Commission has the right to request 3 references (names, addresses, and telephone numbers) of similar work performed by the Operator within the previous two (2) years as proof of qualifications to perform the work involved in this contract.  Similar work is defined here as proof that the bidder has successfully completed at least 150 acres of machine and/or hand cut mowing in a forested environment in a single calendar year.

# CONTRACT TERM:

The Contract shall commence upon execution and receipt of the purchase order and continue until June 15, 2024.

No work will be permitted on the following days:

- All Saturdays in the months of October, November, December, and January and any Sundays open to hunting.

- The opening day and all Saturdays during spring turkey season, including the youth spring gobbler hunt.

- All the days of the general statewide bear season.

- The entire two weeks of the general firearms deer season.

- The opening day of the flintlock muzzleloader season.

- The contractor, employees, and sub-contractors may not hunt to, from, or at the job site when the work location is beyond a gated road that is closed to public traffic. The contractor may travel to and from the work location on no-work days to check on the condition of equipment.

- Any allowances will be at the discretion of the Regional Forester

# PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual acres completed as measured by a Forestry Division employee.  A block will be deemed complete when all items listed in the specifications have been met for that block.  Invoice must state the number of acres properly treated.

On line items larger than 100 acres, the Operator may invoice for partial payment. The Field Contract Coordinator must be in agreement with the Operator, and the Program Supervisor must authorize the partial payment.

# INVOICES:

Original invoices must be sent to:

Commonwealth of PA – PO Invoices

P.O.Box 69180

Harrisburg, PA 17106

A copy of all invoices must be sent to:

Gary J. Glick

Pennsylvania Game Commission

PO Box 5038

Jersey Shore, PA 17740

All invoices must have the Purchase Order Number, as well as the Operator’s SAP Vendor Number on the invoice.  The name and address listed on the purchase order must also be on each invoice.  Failure to provide this information may result in a delay of payment.

Please Note: Vendors are reminded to NOT include employer identification numbers, Social Security Numbers, bank account information, or other personally identifiable information on their invoices. That information is uniquely tied to your SAP Vendor Number and, for security purposes, should not be explicitly stated on an invoice.

- PURCHASE ORDER(S) TERMINATION

The Commonwealth may terminate the Purchase Order(s) for its convenience if the Commonwealth determines termination to be in its best interest.  Operator shall be paid for work completed.

Attachments:

Attachment A: Project Maps