Contract No. PGC-95-12-01

TECHNICAL SPECIFICATION SECTION 8 – PROJECT COORDINATION
8.1 -SCOPE
This work is coordinating the on-site well plugging activities with the Federal On-Scene-Coordinator (FOSC) and completing the required daily report forms for project activities. The Contractor shall also obtain an area along the existing access road for a staging area and for placement of a job trailer by the EPA    
8.2 - PROCEDURE

The Contractor shall perform the following tasks to coordinate the well plugging activities with the FOSC.
1) Field locate (ground truth) and GPS the oil well and the associated piping.

2) Assist the FOSC with correlating the on-site locations to locations depicted on old lease maps and other records.

3) Facilitate and expedite the FOSC review and interpretation of old lease maps, deeds and other records.

4) Assist in the preparation of sketches, maps, photos and other documentation by the FOSC.

The Contractor is also required to complete and submit forms documenting personnel, equipment, subcontractors and materials/other expenses on a daily basis.  These forms are attached to this section of the Technical Specifications.  Please note that the short form can be used for this documentation if there are three people or less at the site.
The Contractor shall negotiate with property owner(s) and obtain a staging area along the existing access road for use as a staging area and for placement of a job trailer.  The EPA will supply the job trailer and make all the necessary utility connections.  The Contractor shall pay the rent for the staging area.

8.3 - MEASUREMENT AND PAYMENT
Lump Sum, to cover the costs of the paperwork tasks and rental of the staging area.
TS-8-1


