GENERAL SPECIFICATIONS

I.	SCOPE OF WORK:

The Pennsylvania Game Commission (PGC), Northeast Region, requires herbicide treatment of invasive shrubs(Autumn Olive, Buckthorn, Bush Honeysuckle, Multi-Flora rose, Japanese Barberry and Oriental Bittersweet) on 132 acres of old fields, shrublands, and young forestland on State Game Lands, (SGL) No. 219 in Warren Township, Bradford County PA. Services shall include, but not be limited to, the furnishing of all labor, superintendence, tools, and equipment for the work as per Attachment 1, herbicide treatment specifications. All Purchase Orders require the contractor to provide the equipment, labor, insurance, and all miscellaneous expenses to complete the operation.

Any questions concerning the technical aspects of this bid, site characteristics, and project location should be directed to Land Management Group Supervisor Philip Kasper at 570-675-1143

Questions concerning the Request for Quote, the Purchase Order, or bidding procedures should be directed to PGC Harrisburg Procurement at 717-787-6594.

II.	PROJECT LOCATION:

The project is located on SGL No. 219 in Warren Township, Bradford County, near the town of Warren Center. The project is 1 spray block totaling 132 acres.

III.	CONTRACT TASKS:

Line Item 1:   The contractor shall perform a foliar and/or basal bark herbicide treatment on 151 acres, consisting of 1 spray block of SGL 219 (Bradford County).

IV.	SITE INSPECTION AND ASSISTANCE:

Contractors are responsible for their site inspection.  PGC personnel will be available to answer any questions relevant to the project for prospective bidders. Contact Philip Kasper for site-specific conditions, phone number (570) 675-1143. Project area GPS coordinates are 41.968341, -76.203674.

V.	CONTRACT REQUIREMENTS:

A.	All work for line item 1 must be completed between July 1, 2024 & June 30, 2025. Windows of operation are 7/1/2024 – 9/1/2024 and 6/1/25-6/30/25.

B.	The contractor agrees to comply with all attachments. The Commission reserves the right to reject any or all bids.

C.	As a further guarantee of faithful performance of the conditions set forth in this Contract, the successful bidder hereby agrees to furnish the PA Game Commission with Cashiers or Treasurers Check, payable to “Pennsylvania Game Commission”, in the amount of $2,500.00 prior to work beginning.

The performance bond should be mailed or otherwise delivered to the following address:

Attn: Land Management Supervisor Justin Klugh

PA Game Commission

3917 Memorial Highway

Dallas, PA 18612

The performance bond will be released upon satisfactory completion of the project as determined by the PGC.

D.	Failure to comply with any of the terms or conditions of the Contract may result in cancellation of the agreement and claim may be made against the surety or the security for all or part of the damages sustained by such noncompliance.

E.	Any extension of time under the Contract, or forbearance of cancellation and claim against the surety will not result in a release of the surety or the Principal from their obligations under the Contract and the surety.

VI.	INSURANCE REQUIREMENTS:

A. The contractor will provide Workmen’s Compensation insurance sufficient to cover all of the employees of contractor working to fulfill this contract.

B. Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth and the contractor from claims arising out of the performance of the contract. The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence. The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured. Prior to the commencement of work under this contract, the contractor must provide the Commonwealth with current Certificates of Insurance. These Certificates shall contain a provision that coverage afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

HOLD HARMLESS: 	The contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

VII.	BID AWARD:

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address. This is a Department of General Services (DGS) website so you need to contact them directly if you have any problems with the website.

The unit price (price per acre) shall include all labor, equipment, tools, insurance, and all items necessary for the completion of the project.

The contractor shall be paid at the unit price (price per acre) bid for ACTUAL acres correctly completed (as determined by the PGC) in accordance with the contract terms, conditions, and “Herbicide Treatment Specifications.”

VIII.	CONTRACT TERM:

The contract term shall commence upon the contractor’s receipt of the Purchase Order that includes a notice to proceed and terminate June 30, 2025.

IX.	DAMAGE TO COMMONWEALTH PROPERTY:

The contractor shall be responsible for any damage to Commonwealth property resulting from the completion of this contract. The contractor shall immediately repair, in a manner that meets with the approval of the PGC, any damage to roads and other facilities resulting from the contractor’s activities, beyond what is reasonably considered normal wear and tear.

X.	PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual acres correctly completed as measured by the PGC.

ATTACHMENT 1

FOLIAR HERBICIDE TREATMENT SPECIFICATIONS

SGL 219 Warren Township, Bradford County

- The contractor shall comply with all State Game Lands Regulations

- This project requires the contractor to treat with herbicides approximately 132 acres of herbaceous shrubland, and forested habitats on SGL 219 in Bradford County. The Contractor shall procure all herbicides and supply labels and MSDS for each.

- Due diligence shall be used by all application personnel to protect non-target/desirable species.

- Conduct a foliar herbicide application. The contractor will conduct a foliar herbicide treatment with the minimum active ingredients:

  - Glyphosate 53.8% rate 2 quarts per acre

  - Metsulfuron methyl 60% rate of 1.5 ounces per acre

  - Triclopyr 44.4% rate of 2 quarts per acre

  - Surfactant rate of 1 quart per 100 gallons

- Conduct a basal bark herbicide application on stems equal to or greater than 2” DBH. Contractor will conduct a foliar herbicide treatment with the minimum active ingredients:

  - Triclopyr butoxyethl ester 60.45% and basal oil mixed at a rate of 20/80%

- The operator shall perform complete and accurate coverage of the targeted vegetation within the entire project area. Any area that cannot be treated by machine shall be treated by hand.  A minimum of 90% of the target vegetation must be treated. If 90% of the target vegetation is not treated, as determined by a PGC land management representative, the contractor shall re-treat such areas at the contractor’s expense. Failure to re-treat missed or improperly treated areas may result in the contractor’s forfeiture of the performance bond.

- The Contractor shall complete all foliar herbicide applications between July 1 2024, to June 30, 2025. Windows of operation are 7/1/2024 – 9/1/2024 and 6/1/2025 – 6/30/2025.

- Heavy equipment shall not be operated when ground conditions are such that excessive soil disturbance and damage will result. The contractor may be required to repair areas that become rutted due to work. Treatment shall not occur when there is any snow cover on the ground.

- The project area is located on SGL 219 along Reagan Hill Road, a township road open to public travel. An Avenza map will be made available for the treatment block to the successful bidder.

- Definitions

Undesirable Species – aggressive non-native or undesirable species. For this contract, undesirable species include:

Japanese(vine) honeysuckle, Autumn Olive, Japanese Barberry, Tartarian(bush) 	honeysuckle, Multi-flora Rose, Oriental (vine) bittersweet, Common Buckthorn.

Desirable Species – native desirable tree and shrub species. For this contract, non-target desirable species include, but are not limited to:

Hawthorne species, Alder species, Crabapple species, Muscle wood(ironwood), Hornbeam, 	Rubus species – blackberry, black raspberry, red raspberry, Dogwood species, Aspen, 	buttonbush, other species not listed as “Undesirable species.”

- The contractor shall notify the LMGS Philip Kasper three days before beginning the project. The contractor may work at times other than the schedule of the LMGS Philip Kasper. The contractor may be present at the final inspection.

ATTACHMENT 2

Block 1 – 132 acres