SGL 100 												2/13/2024

Three Gates Seedling Planting Project

GENERAL SPECIFICATIONS

- SCOPE OF WORK:

- The Pennsylvania Game Commission - Northcentral Region requires the services of a vendor to plant approximately 54,200 hardwood seedlings.  Services shall include, but not be limited to, the furnishing of all trees, labor, superintendence, tools, and equipment for the planting of mixed hardwood seedlings on 162 acres of SGL 100, Burnside Township, Centre County.  BIDS ARE ON A PER ACRE BASIS. Detailed specifications are attached in the bid packet. All Purchase Orders require the contractor to provide the equipment, labor, insurance, and all miscellaneous expenses to complete the operation.

Any questions concerning the technical aspects of this bid should be directed to:

Travis McNichol

Assistant Regional Forester, Northcentral Region

Phone: (814) 227-5581

Email: tmcnichol@pa.gov

- CONTRACT TASKS:

- Project Location:

- State Game Lands 100, Burnside Township, Centre County.  The contractor will plant a mixture of deciduous seedlings on 162 acres within three separate deer fence exclosures across the game lands, as described below and detailed on the attached map.

- A map of the project locations is included in the bid packet.

- SITE INSPECTION AND ASSISTANCE:

The PGC will conduct a one-time-only guided tour of the work site for prospective bidders on February 22, 2024 beginning at 10:00 AM.  The tour will start with a review of the site. We will meet at the game lands parking area located along German Settlement Road, near the intersection of German Settlement Road and Ridge Road/SR144.

Coordinates for tour meeting location:  41.06542  -77.98859

Contractors are permitted to visit the project site on any date on their own time to further inspect the site.

The Assistant Regional Forester listed above should be contacted for possible substitutions if there are any difficulties in acquiring the specified size and species of seedlings.

C.	CONTRACTOR QUALIFICATIONS:

To bid on this project an Operator must have the employees, equipment, and insurance necessary to complete planting by designated contract termination date.  The Game Commission reserves the right to request references and proof of successful execution of similar sized tree planting contracts.

- CONTRACT REQUIREMENTS:

- Work cannot be started until bid award notification and contract signing.  Acceptable planting dates are from when PO is created to May 10, 2024.  No contract extensions will be approved.

CONTRACT REQUIREMENTS:

- Provide and plant the specified tree seedlings at the spacing detailed below.

- Oak and hickory seedlings must be 2-0 bare-root seedling stock and aspen seedlings must be 1-0 bare-root seedling stock.  All seedlings are to be at least 6 inches tall.

- Seedlings must be in the dormant stage when planted.

- Seedling acquisition, transportation, and storage will be the responsibility of the Contractor.

- Seedling roots must be kept moist at all times.

- Planting bags or buckets must be used to transport seedlings.  Trees must be watered on site prior to being placed in bags / buckets.  Carrying trees in bunches in the hand while planting, thus exposing the roots to air, shall not be permitted.

- Planting must be done with a hoedad, Forest Service-type planting bar, or gas-powered auger (minimum auger diameter of 4 inches).

- A minimum 12 inch by 12 inch area will be cleared or scalped down to mineral soil for each individual tree planting location.

- All species of seedlings, except aspen are to be planted randomly throughout the blocks.  Aspen is to be planted in patches that are approximately 150 feet by 150 feet in size.

- Seedlings must be planted no more than 30 degrees from vertical with the root collar at the surface and the roots straight down.  Balling or twisting of roots to accommodate a hole is not permitted. Trees planted with roots resulting in being J-rooted or horizontal roots are not acceptable.  Extreme care must be taken so roots are not forcibly pushed into the planting hole with any tool that may cut or injure the root.  Root pruning is not permitted by the contractor unless specific permission is obtained from PA Game Commission staff.

- Seedlings must be planted tightly with no air pockets around the roots. Conifer seedlings that can be pulled from the ground before the needles break off when pulling a needle bundle will be considered improperly planted and unacceptable.  Game Commission representatives have the discretion of determining whether a seedling has been properly planted.

- Planting spacing and quality will be checked by Game Commission representatives to ensure a minimum of 95% of planted seedlings meet contract specifications in each portion of the designated planting area.  The 95% thresholds must be met before Game Commission staff will approve payment of services.

- All debris (i.e., tree bags, paper, rubber bands, etc.) must be removed from the site at the conclusion of the planting project.

- All tree planting or other work at the project site must be performed between Monday through Friday.  Contractor shall give a minimum of 5 days notice to Assistant Regional Forester, Travis McNichol prior to initiating any planting in the project area.

Cell: (814) 227-5581

- Damage to trails, roads, and streams caused by the Contractor’s equipment must be repaired by the Contractor at their expense.

- The Contractor shall not block any roads or trails in the area during performance of this contract.

B.	The contractor agrees to comply with all attachments.

C.	As a further guarantee of faithful performance of the conditions set forth in this Contract, the Successful bidder hereby agrees to furnish the Commission with Cashiers or Treasurers Check, Letter of Credit, or Insurance Bond payable to the Pennsylvania Game Commission, in the amount of $1,000.00.

D.	Failure to comply with any of the terms or conditions of the Contract will result in cancellation of the agreement.

- Seedling planting details by block:

- Block 1 - 37 acres Seedlings are to be planted at 10 feet by 10 feet spacing to achieve a planting density of approximately 436 trees per acre. This block will require approximately 16,200 seedlings. The species composition for this block is as follows.

| Proportion of Seedlings | Species of Seedlings | Number of Seedlings |
| --- | --- | --- |
| 50% | bigtooth or quaking aspen (or combination) | 8,100 |
| 20% | northern red oak | 3,240 |
| 20% | white oak | 3,240 |
| 10% | shagbark, pignut, or mockernut hickory (or combination) | 1,620 |

- Block 2 - 80 acres Seedlings are to be planted at 12 feet by 12 feet spacing to achieve a planting density of approximately 303 trees per acre. This block will require approximately 24,300 seedlings. The species composition for this block is as follows.

| Proportion of Seedlings | Species of Seedlings | Number of Seedlings |
| --- | --- | --- |
| 30% | white oak | 7,290 |
| 30% | northern red oak | 7,290 |
| 30% | scarlet, chestnut, or black oak (or combination) | 7,290 |
| 10% | shagbark, pignut, or mockernut hickory (or combination) | 2,430 |

- Block 3 - 45 acres Seedlings are to be planted at 12 feet by 12 feet spacing to achieve a planting density of approximately 303 trees per acre. This block will require approximately 13,700 seedlings. The species composition for this block is as follows.

| Proportion of Seedlings | Species of Seedlings | Number of Seedlings |
| --- | --- | --- |
| 30% | white oak | 4,110 |
| 30% | northern red oak | 4,110 |
| 30% | scarlet, chestnut, or black oak (or combination) | 4,110 |
| 10% | shagbark, pignut, or mockernut hickory (or combination) | 1,370 |

- INSURANCE REQUIREMENTS:

A.  The contractor will provide Workmen’s Compensation insurance sufficient to cover all of the employees of contractor working to fulfill this contract.

B.  Comprehensive General Liability Insurance, including bodily injury and property damage insurance, to protect the Commonwealth, and the contractor from claims arising out of the performance of the contract.  The amount of Bodily Injury Insurance shall not be less than $300,000.00 for injury to or death of persons per occurrence.  The amount of Property Damage Insurance shall not be less than $300,000.00 per occurrence.

Such policies shall name the Commonwealth as an additional insured.  Prior to the commencement of work under this contract, the contractor must provide the Commonwealth with current Certificates of Insurance. These Certificates shall contain a provision that coverage afforded under the policy shall not be canceled or changed until at least thirty (30) days prior written notice has been given to the Commonwealth.

- HOLD HARMLESS:

The contractor shall be responsible for and agrees to indemnify and hold harmless the Commonwealth from and against damages to property or injuries (including death) to any persons and other losses, damages, expenses, claims, demands, suits, and actions by any party against the Commonwealth in connection with the work performed by the contractor.

VI. 	DAMAGE TO PROPERTY:

The Contractor shall be responsible for any damage to Commonwealth property resulting from the improper use of equipment for this project.  The Contractor will be given one (1) written warning that damage is becoming excessive and if the action continues damages will be assessed.

PROPERTY INFRASTRUCTURE:

The Contractor shall immediately repair, in a manner that meets the approval of the Officer in Charge, any damage to administrative roads and other facilities resulting from their use for this operation.  General wear and tear is accepted.  Officer in Charge may notify the Contractor in writing to temporarily discontinue use of any of the above whenever, in their opinion, such action is necessary to prevent serious damage.

VII.	BID AWARD:

The bid shall be submitted on a dollars per acre basis by line item.  Bids will be awarded on a per acre basis.  The Contractor shall complete the electronic invitation for bid to be found at www.pasupplierportal.state.pa.us for award of the bid.

Bids will be publicly opened on March 5, 2024 at 2:00 PM, at the Pennsylvania Game Commission, 2001 Elmerton Ave., Harrisburg, PA 17110-9797.  Failure to sign the IFB will be reason for rejection of the bid and bids received after the due date or due time will not be accepted.

The per acre price shall include the cost of equipment, labor, insurance, and all miscellaneous expenses necessary for the completion of the tasks.  Prices bid shall be in dollar and cents only.

The quantities herein are only estimates and may increase or decrease dependent upon the needs of the Commission.  Operator shall be paid at the unit price bid for actual services performed.

The Commission reserves the right to reject any and all bids and to choose the bid that, 	in

its sole opinion; best meet the needs of this project.

ALL VENDORS WHO CONDUCT BUSINESS WITH THE PENNSYLVANIA GAME COMMISSION MUST HAVE A VENDOR NUMBER ASSIGNED TO THEM IN ORDER 	TO RECEIVE PAYMENT FROM THE COMMONWEALTH.

Vendors may access the website www.pasupplierportal.state.pa.us or phone (877) 435-7363 or (717) 346-2676 or email ra-srmhelp@state.pa.us for assistance to register as a new vendor or, if you are an existing vendor, to change a main or remit to address.  This is a Department of General services (DGS) website so you need to contact them directly if you have any problems with the website.

VIII	CONTRACT TERM:

The contract term shall commence upon contractor’s receipt of the approved Purchase Order(s), receipt of performance bond, and proof of insurance. This also includes a notice to proceed and terminate by May 10, 2024.

- OPERATIONS AND NON-WORK DAYS

- No woods operation will be permitted on Saturdays or Sundays.

- The contractor, employees, and sub-contractors may not hunt to, from, or at the job site when the work location is beyond a gated road that is closed to public traffic.  The contractor may travel to and from the work location on no-work days to check on the condition of equipment.

IX.	PAYMENT TERMS:

Payment shall be on a reimbursement basis for actual services performed.  Payment will be made on the basis determined by the Commission’s surveyed acreage treated.

Only work successfully completed to the specifications will be paid for by the agency.

Attachment #1 “JOB SPECIFICATIONS”

Tree Planting

|  | Tree Planting | Acceptable Treatment Period |
| --- | --- | --- |
| Region | Property | Project Name | Acres |  |
| NC | SGL 100 | Three Gates Seedling Planting | 162 | PO creation-May 10, 2024 |